| Description+B1:D24 | Design % Complete | FPLSR Status (Fire Protection & Life Safety Review) |
| --- | --- | --- |
| Replace flooring and repair walls in Building 1 | 100% | Pending |
| Replace Mechanical and Air Handling Equipment - Building 1 | 95% | Pending |
| Repair/Replace Mechanical HVAC and AHU Deficiencies in Buildings 120 and 129 | 75% | Pending |
| Replace Boiler Plant in Building 12 | 90% | Pending |
| Renovate Building 10 | 100% | Pending |
| Correct the Mechanical / Fixtures and Piping for Buildings 2,4, 4A | 100% | Pending |
| Replace Roofs in Bldgs. 19, 20, 50, 51 and 62 | 100% | Pending |
| Dothan Clinic | 65% | Pending |