Q1) The SOW on page 15, 11.14.2, states 146,403 sf of sealcoat area, and 11.5 states parking lots, running track and roadways.  On the aerial legend does total the same, but the listed areas that show SY quantities.  The roadway areas do total the 2,860, but the three parking areas only total 11,062 sy (99,558sf).  Please clarify if there is an area not shown that is to be included or is the aerial gtys correct?

A1) 11.5 running track is a misprint, there is no running track at PA004.

11.2.1 States: All quantities are estimated. Contractor shall field verify all dimensions and quantities prior to ordering material.

The attached Technical Exhibit contains the areas to be seal coated.