PERFORMANCE WORK STATEMENT (PWS)

Defense Civilian Pay System

Part 1

General Information

- General:

1.1 Introduction. The contractor shall provide all personnel and items necessary to perform the functional and technical support for the Defense Civilian Pay System (DCPS) as defined in this Performance Work Statement (PWS) except for those items specified as Government furnished property and services.

1.2 Background. The primary purpose of this contract is to obtain information and technology (I&T) support for the Defense Civilian Pay System (DCPS) located at the Defense Finance and Accounting Service (DFAS), Indianapolis, IN. DCPS was selected as the standard Department of War (DoW) formally Department of Defense (DoD), civilian pay system in 1991. The system maintains pay and leave entitlement records, deductions and withholdings, time and attendance data and other pertinent employee personnel data. Through the use of DCPS, DFAS is standardizing civilian payroll policies, processes, systems and procedures throughout the Department.

Multiple accounting systems interface with DCPS by receiving one or a combination of several standard accounting interface files. These files are created on a daily, weekly or biweekly basis and are electronically transmitted to the appropriate installation level or departmental accounting system. Each disbursing officer that services a DCPS payroll office is responsible for the disbursement of funds, as vouchers and certified by the payroll office.

The DCPS Automated Information System (AIS) is developed and maintained by a single Central Design Activity (CDA), I&T Payroll Services - Indianapolis. The CDA provides functional requirements analysis; database design and maintenance; identification of system hardware and telecommunications requirements; technical design; programming; documentation; and implementation support and training materials for customers. The CDA also monitors operation of pay processing and receipt of interfacing files between trading partners and resolves problems for customers and payroll offices. Customers of DCPS include the DoW, Health and Human Services, Department of Energy, Veterans Affairs, Executive Office of the President, and the United States Agency for Global Media.

1.3 Objectives. The overall objective of this PWS is to define the tasks necessary to obtain the full software life cycle support in the development and maintenance of DCPS.

1.4 Scope. The contractor shall provide all necessary personnel, management, materials, administrative and technical services required to meet the requirements and/or tasks outlined in this PWS. The software and non-software support services to be acquired fall within the general areas of implementing change requests to the system and performing routine system maintenance. The software and non-software support services to be acquired fall within the general areas of:

Software Design

Software Development

Database Development

Software Maintenance

Database Maintenance

System Change Request Requirements Analysis

Software Testing

Software Implementation

Configuration Management

Release Management

Systems Interfaces

Customer Inquiries

Performance Measurements

Production Support

Audit Readiness

Information Assurance

Appendix A provides a list of the required Systems Skills necessary to perform these support services.

1.5 Period of Performance (PoP). The period of performance shall be for one (1) Base Period of 12 months and four (4) 12-month option periods.

1.6 Quality Assurance Plan (QAP). The contractor shall develop, maintain, and manage an effective QAP to ensure services are performed in accordance with this Performance Work Statement (PWS) and the performance standards set forth in the Performance Requirements Summary (PRS) at Technical Exhibit 1. The contractor’s QAP is the means by which it assures compliance with the work requirements and shall include procedures to identify, prevent, and ensure the non-recurrence of defective services. The plan should consider the directions provided in Section 7.1 of this PWS and will be used to collect and monitor performance data for reporting to the Contracting Officer Representative (COR). The contractor shall deliver their proposed QAP with their quote. After the initial QAP is accepted, the contractor must receive the Contracting Officer's (CO) acceptance in writing for any proposed changes, and a revised plan must be submitted within 5 business days of any changes. Unless otherwise indicated, the rating period for performance will be quarterly, with formal monthly status reports on progress.

1.7 Recognized Holidays.

New Year’s Day				Labor Day

Martin Luther King Jr.’s Birthday		Columbus Day

President’s Day				Veteran’s Day

Memorial Day					Thanksgiving Day

Juneteenth National Independence Day	Christmas Day

Independence Day

If the holiday occurs on a Saturday the holiday will be observed on Friday. If the holiday occurs on Sunday the holiday will be observed on Monday.

1.8 Hours of Operation. The contractor shall conduct business between the hours of 6:00am and 6:00pm, Monday - Friday except for federal holidays or when the Government facility is closed due to local or national emergencies, administrative closings, or similar Government directed facility closings. The contractor must at all times maintain an adequate workforce for the uninterrupted performance of all tasks defined within this PWS when the Government facility is not closed for any of the above reasons. Production Support personnel are required 24/7 to perform operations and help desk support.

1.8.1 Extended/Emergency Hours. When mission needs dictate, contractor staff shall be available to support the work described within this PWS outside of standard facility duty hours, including nights and weekends. The Contracting Officer Representative (COR), Contracting Officer (CO), or management will provide reasonable advance notice for such requirements. Except in cases of a bona fide emergency, "reasonable notice" is defined as a minimum of 48 hours. For emergency situations, the COR, CO, or management will provide notice as soon as is practicable, and the contractor shall be required to respond accordingly.

1.9 Place of Performance. The work will be performed at the DFAS Indianapolis Center or at other locations agreed to by the COR or Contracting Officer and the contractor. Travel may be required to CONUS locations to support DCPS customers. CONUS sites are predominantly military bases or other Government installations. See paragraph 1.24 for further travel information.

1.9.1 Remote Location. The contractor may be authorized to work from a remote location when it’s advantageous to the DFAS mission. This must be coordinated with and approved by the COR.

1.10 Security and Privacy Act. All work performed relative to the requirement identified in the Performance Work Statement is unclassified and requires access to sensitive information, covered by the Privacy Act of 1974 and other DoW/DoD and DFAS regulations.

1.11 Security Requirements.

(a) General Requirements. Contractor personnel must meet the following conditions of employment.

- Must be a U.S Citizen or National.

- Registered for Selective Service (males born after 12-31-1959). A Status Information Letter is required for any male born after 12-31-1959 that is not registered with Selective Service.

- This is a national security position which requires a favorable fitness review and background investigation as a condition of employment. Failure to maintain security eligibility may result in termination.

(b) Personnel Security Investigation (PSI) Requirements. Contractor personnel working on this contract will require a favorably adjudicated Tier 3, or equivalent Noncritical-Sensitive (formerly IT-II) or higher-level Investigation granting National Security eligibility. Contractor personnel must also have current enrollment (within 5 years) in the Continuous Vetting program, in accordance with Trusted Workforce 2.0 standards. No access to classified information is required. In accordance with standard DFAS Personnel Security policy, ALL incoming contractors must submit a new set of fingerprints (taken within the last 30 days) *.

Contractor personnel must apply for a fingerprint appointment immediately (the next business day) upon award date.

Contractor personnel shall submit the Contractor Request for Investigation (CRI) (DFAS Form 9035) immediately (the next business day after providing fingerprints) to the Contracting Officer Representative (COR). The information needed in the Declaration for Federal Employment (OF-306) also be submitted to the COR by contractor personnel.

The COR will submit the OF-306, DFAS Form 9035, and proof of fingerprints to DFAS Personnel Security all at once. Under no circumstances should this documentation be submitted less than fifteen (15) calendar days prior to the intended performance start date. DFAS Personnel Security will review all submitted documentation to validate whether contractor personnel meet personnel security requirements to perform work on the contract or if a new background investigation is required.

Contractors obtaining favorable security evaluations and DoW/DoD CACs for required contractor employees performing on this contract are a prerequisite for contractor performance and invoicing. Also, the failure of a contractor to provide employees who can obtain a favorable security adjudication and a DoW/DoD CAC in a timely manner may be considered negatively when assessing contractor performance, termination, or other.

*New fingerprints are not required if any of the following apply:

- The person has been fingerprinted for the Defense Counterintelligence and Security Agency (DCSA) within the past 30 days.

- The person is currently undergoing a background investigation, or reinvestigation, by DCSA or any other Federal agency.

- The person has a background investigation currently being adjudicated by the DCSA Adjudication and Vetting Services (DCSA AVS) or another AVS.

- The person has been favorably adjudicated within the past 30 days by the DCSA AVS or a AVS from any other Federal agency: or

- The person comes directly from another DoW/DoD agency, with no break in service. This includes any of the military branches as well as the U.S. Coast Guard; however, service members in an inactive reserve status are not included.

- The DFAS Personnel Security Office otherwise determines that no new fingerprints are required.

(c) Regulatory Requirements. Contractor personnel shall follow the security and training requirements in DoDM 5220.23, “Industrial Security Procedures For Government Activities,” DoDM 5200.01, Volumes 1-3, “DoD Information Security Program,” DoDI, 5200.48, “Controlled Unclassified Information,” DFAS 2000.1-I, “Force Protection Mission,” DFAS 5200.1-I, “Information Security Program,” DFAS 5200.8-I, “Physical Security Program,” and DFAS 5200.10-I, “Counter Insider Threat Program.”  Contractor personnel shall follow all host security requirements in accordance with Part 117 of Title 32, Code of Federal Regulations; paragraph 117.16.  Ensure that all contracting officers include applicable clauses in all contracts that require work to be performed for a DFAS location. The contractor shall immediately report any occurrences of violation of stated regulations to the DFAS Manager of the area to which they are assigned, Contracting Officer (CO), COR, Director, Force Protection, and the DFAS Personnel Security Office.

DoW/DoD Issuances can be located at the following web link:

https://www.esd.whs.mil/dd/dod-issuances/

DFAS Instructions can be located at the following agency portal web link:

Official Forms and Pubs - All Documents

(d) DFAS Personnel Security Incident Reporting Requirements, the National Industrial Security Program and Due Process as it Relates to DFAS Contractor Personnel. The National Industrial Security Program (NISP) is a partnership between the federal government and private industry to safeguard classified information and CUI.

Executive Order 12829, as amended, "National Industrial Security Program," further amended by Section 6 of E.O. 13691, was established to achieve cost savings and to ensure that industry safeguards the classified information with which it is entrusted while performing work on contracts, programs, bids, or research and development efforts while working for the United States Government.

It is important to note that personnel employed as contractors for DFAS are not covered under the National Industrial Security Program (NISP) and are exempt from the provisions of 5 C.F.R. 731. This means that DFAS contractor personnel involved in an incident that potentially violates one or more of the National Security Adjudicative Guidelines found at https://www.dni.gov/files/NCSC/documents/Regulations/SEAD-4-Adjudicative-Guidelines-U.pdf , are not entitled to Due Process rights normally afforded to federal civilian employees and those personnel covered under NISP; more specifically, DFAS Personnel Security may suspend or revoke contractor personnel access to DFAS IT systems, sensitive information and/or DFAS facilities.

(e) Incident Reporting Requirements. In all cases, whenever a DFAS contractor displays conduct, or is involved in any incident, which is in violation of any of the thirteen National Security Adjudicative Guidelines*, the contractor must immediately report the incident to the contractor company Security Office/Facility Security Officer, the DFAS Manager of the area to which they are assigned, the CO, the COR, the Director, Force Protection, and the DFAS Personnel Security Office.  Reporting to DFAS Personnel Security may be made by phone to (317) 212-7888, by email to dfas.indianapolis-in.zh.mbx.dfas-inhrsecurity@mail.mil, or, in the case of personnel physically located at DFAS Indianapolis Center, in person to the DFAS Personnel Security Office located on the third floor center hallway at Column 320T.

All incidents will be investigated by DFAS Personnel Security and, depending on the date of the subject’s most recent investigation, may need to have an updated background investigation initiated. Those that do not require a new investigation will have all relevant information regarding the incident forwarded to the DCSA AVS for review and re-adjudication.

*The thirteen National Security Adjudicative Guidelines are:

1.	GUIDELINE A: Allegiance to the United States

2.	GUIDELINE B: Foreign Influence

3.	GUIDELINE C: Foreign Preference

4.	GUIDELINE D: Sexual Behavior

5.	GUIDELINE E: Personal Conduct

6.	GUIDELINE F: Financial Considerations

7.	GUIDELINE G: Alcohol Consumption

8.	GUIDELINE H: Drug Involvement and Substance Misuse

9.	GUIDELINE I: Psychological Conditions

10.	GUIDELINE J: Criminal Conduct

11.	GUIDELINE K: Handling Protected Information

12.	GUIDELINE L: Outside Activities

13.	GUIDELINE M: Use of Information Technology

Some Examples of Incidents That Require Reporting to DFAS Personnel Security:

- An arrest for any criminal offense, not including minor traffic violations, by any law enforcement agency. This DOES include the traffic offenses of Driving Under the Influence of Alcohol or Drugs, and Reckless Driving.

- Violation of any court order.

- Civil judgements.

- Delinquencies on any debt for 180 days or longer.

- Federal, State or Local tax issues or delinquencies.

- Delinquencies on any Federal debt (including Federal Student Loans and Federally backed home mortgage loans).

- Child Support delinquencies.

- Filing for Chapter 7 or Chapter 13 bankruptcy in any Federal Bankruptcy Court.

- Foreign Travel.

- Marriage or Cohabitation with a Foreign National (person from a foreign country).

- Having a close personal friendship with a Foreign National with regularly occurring contact.

- Ownership of property or financial accounts in a foreign country; and

- Being approached by a person know to be, or suspected to be, working as an agent of a foreign government or terrorist organization, or any other person, who seeks any information about DFAS, the Department of Defense, or the U.S. Government, especially if the person offers money or something of value to the contractor employee.

It should be noted that a person’s delinquency on Federal debt of any kind may not obtain or maintain favorable personnel security adjudication or be considered for a contractor position with DFAS unless they can provide documentary proof that a payment plan has been established with the Government agency to whom the debt is owed, and that regularly recurring payments are being made. Contractor personnel who cannot obtain and maintain a favorable personnel security adjudication may not have access to government data, facilities, and/or equipment required under the contract.

NOTE: This list does not cover every potential incident or offense; any incident in which a contractor is involved, and a question exists as to whether it should be reported, should report the incident to DFAS Personnel Security, who will then determine if further action is warranted. Failure to report an incident is, in and of itself, an incident involving personal conduct, and may, in some cases, be more serious than the original incident.

(f) Foreign Travel by DFAS Contractor Personnel. Official and Unofficial (Personal) Travel: Official U.S. Government Business: persons employed as contractor employees with DFAS,  to include those with Noncritical Sensitive (formerly IT-II) access, Critical Sensitive (formerly IT-I) access, access to critical program information (related to Research, Development, Test, and Evaluation), sensitive compartmented information, and/or special access program information, in accordance with DoW/DoD Directive 5240.06, are required to complete a DFAS Form 9133, Notification of Foreign Travel, not less than 30 calendar days prior to the scheduled travel.

One copy shall be sent the DFAS Personnel Security group box at dfas.indianapolis-in.zh.mbx.dfas-inhrsecurity@mail.mil and one copy shall be turned into the Site Force Protection Office of the DFAS site where they are stationed.  Site Force Protection POC information:

https://dfasportal.dfas.mil/ddss/force_protection/Pages/SiteSpecificForceProtectionSecurityServices.aspx

Upon receipt of the completed Form 9133, the Site Force Protection Office will contact the contractor employee to validate training, complete the country/theater clearance package, as required, and schedule a Foreign Travel briefing. Immediately prior to travel, contractor employees will check with the State Department at https://travel.state.gov/en/international-travel/travel-advisories.html/ for any travel advisories for the country or region being traveled to and take the appropriate steps to ensure their safety for any location covered by a travel advisory or warning.

(g) Security Education and Training. Contractor personnel shall receive initial, continuous and refresher security education training in accordance with DoDM 5200.01, Volume 3, “DoD Information Security Program – Protection of Classified Information,” DoDI 5200.48, DFAS 2000.1-I, DFAS 5200.1-I, DFAS 5200.8-I, and DFAS 5200.10-I. Contractor personnel shall also complete all required contractor training requirements identified in this SOW/PWS.

(h) Access To, Accountability For, and Safeguarding of Controlled Unclassified Information (CUI). The DFAS manager of the requiring office will determine what CUI contractor personnel are given access to. CUI may not be disclosed to contractor personnel unless required for contract performance. Contractor personnel shall safeguard CUI in accordance with DoDI 5200.48 and DFAS 5200.1-I. The sponsoring DFAS activity will provide storage capability for all CUI required for contract performance. Contractor personnel must monitor CUI for aggregation and compilation based on the potential to generate classified information. Contractor personnel must report the potential classification of aggregated or compiled CUI to the DFAS Manager of the area to which they are assigned, the CO, the COR, and the Director, Force Protection.

(i) Installation Entry and Common Access Card (CAC) Requirements. The Contractor shall comply with established security procedures for entering government installations and facilities. Contractor employees shall be required to obtain and wear identification (ID) badges that will permit access into the facility.

Contractors shall work with the assigned DFAS COR/Mission Partner Account Sponsor (MPAS) to obtain a CAC using Mission Partner Identity Credential Account Management (MP ICAM). Under no circumstances will a CAC be issued to any person unless that person has been cleared by the DFAS Personnel Security Office to work on the contract.

All CACs and badges issued to Contractor personnel are government property and must be returned to the assigned DFAS COR/MPAS upon departure from the program or at the conclusion of the contract, whichever comes first. CACs can also be mailed in or turned into RAPIDS locations. Contractors whose CAC is lost or stolen must report the loss as soon as possible to the assigned DFAS COR/MPAS and present documentation that the CAC is missing and describe the circumstances under which the loss occurred. The assigned DFAS COR/MPAS will follow agency CAC procedures to issue a new CAC.

Contractors must not share their CACs and passwords with any other staff members. The assigned DFAS COR/MPAS will report any violation or suspected violation to the Contracting Officer and DFAS MP ICAM Account Security Manager (MPASM). Any violators will be temporarily or permanently removed from the project. If a Contractor has a CAC issued from another agency, that CAC must be revoked and returned before issuance of a new CAC.

(j) Training. DoW/DoD Mandatory Contractor Personnel Training Requirements: The contractor shall direct that its employees performing under this contract complete the annual mandatory training in accordance with the DoW/DoD mandate identified for each training module.

Contractor personnel working at a DFAS site who require a CAC, or contractor personnel working remote via VPN, need to complete the following training modules within 30 days after receipt of CAC, (note for Cyber Awareness Challenge Module 003, completion of this module is required prior to requesting a new DFAS network or VPN account), as a precondition for continued attendance and/or network access.

In addition, these modules shall be completed annually to retain accessibility. Noncompliance will negatively impact contract performance and lead to the loss of CAC and/or network access for contractor personnel.

- Continuity of Operations and Crisis Management Organization. Contractor personnel will take the training through the DFAS Portal upon receipt of Network access.

2.   Cyber Awareness Challenge. Completion of this module is required prior to requesting a new DFAS network or VPN account. For contractor personnel unable to access the DFAS Portal, the same training is available at:

Cyber Awareness Challenge

Upon completion of the training Contractor personnel shall maintain a copy of the training certificate in PDF, submit a copy to the COR, attached to the request for network access as proof of completion.

- Keeping DFAS Safe: Physical Security, Information Security, Personnel Security, CBRNE, Counterintelligence and Operations Security. Contractor personnel shall take the training through the DFAS Portal upon receipt of Network access.

- Level I Antiterrorism Awareness Training. All contractor personnel shall take this training. For contractor personnel who will not require or receive access to the DFAS Portal, this training is available at:

Level I Antiterrorism Awareness Training

All other contractor personnel shall take the training through the DFAS Portal upon receipt of network access.

- Privacy Act (PA) and Personally Identifiable Information (PII). Contractor personnel shall take the training through the DFAS Portal upon receipt of Network access.

- Records Management. Contractor personnel shall take the training through the DFAS Portal upon receipt of Network access.

- Insider Threat (InT) Awareness Training. Contractor personnel shall take the training through the DFAS Portal upon receipt of Network access.

- DoW/DoD Mandatory Controlled Unclassified Information (CUI) Training. All contractor personnel shall take this CUI training. For contractor personnel who will not require or receive access to the DFAS Portal, this training is available at:

DoW/DoD Mandatory Controlled Unclassified Information (CUI) Training

All other contractor personnel will take the training through the DFAS Portal upon receipt of network access.

- Unauthorized Disclosure of Classified Information and CUI. All contractor personnel shall take this training. For contractor personnel who will not require or receive access to the DFAS Portal, this training is available at:

Unauthorized Disclosure of Classified Information and Controlled Unclassified Information

All other contractor personnel will take the training through the DFAS Portal upon receipt of network access.

NOTE: This list of training requirements is subject to change.

(k) Training Time. The average estimated time for completion of each training module is approximately one hour or less. The Keeping DFAS Safe: Physical Security, Information Security, and Personnel Security training module will take approximately 90 minutes to complete.

(l) Training Methods: Network Training. Network training through the DFAS Portal is the required method for those Contractor personnel who have an existing DFAS network account.

Web-based Training. All contractor personnel are required to take the following web-based training: Cyber Awareness Challenge (When system/network access is required), Level I Antiterrorism Awareness Training, DoW/DoD Mandatory Controlled Unclassified Information Training, and Unauthorized Disclosure of Classified Information and CUI. If an individual does not have network access through the DFAS Portal, they can complete the training through a DoW/DoD authorized Web source. All other contractor personnel shall take the training through the DFAS Portal upon receipt of DFAS network access. The contractor personnel shall retain a PDF copy of the “Certificate of Completion” or a “screen shot” with the date of the completion of the training. The COR will maintain a file for proof of completion.

Contractor personnel who do not require network access but require unescorted access into a DFAS facility shall receive applicable security training through the site Force Protection Office. To identify Site Force Protection Officers at each DFAS location consult the Agency Force Protection Portal Page:

https://dfasportal.dfas.mil/ddss/force_protection/Pages/SiteSpecificForceProtectionSecurityServices.aspx

The prime contractor official representative shall provide the COR with a group list of its personnel requiring completion of the training. The COR will submit the ‘group list’ to the Site Force Protection Officer to schedule training. As a reminder, the prime contractor official representative shall submit this group list of names within 30 days after contract award. Requests for individual training shall be justified in writing and submitted to the COR for evaluation. Special arrangements will be determined by the Site Force Protection Officer, other training Module POCs and the COR.

Interaction with Contractor Personnel. The COR shall forward questions or concerns directly to the prime contractor official representative who is directly responsible for managing its own employees/subcontractor personnel.

The prime contractor official representative shall coordinate with the COR a training schedule without causing undue delays to contract performance.

The prime contractor official representative (including subcontractor’s personnel when applicable) shall provide the COR, within 30 days after contract award/exercise of an option, a written report identifying:

- Contractor employees required to take the training

- Contractor employees who have completed the training

- Contractor employees who are delinquent

Contractor personnel shall direct their training questions or concerns to their contractor management chain and/or company representative.

Monthly Training Status Reports. The prime contractor official representative shall submit a monthly status update to the COR, identifying the initial and annual training status of all contractor personnel.

Training Point of Contact (POC). The COR is the POC for the Contractor. The Contractor shall provide regular training updates to the COR and keep an updated registry to assure employees who come on board at any time in the contract life have completed all required training.

1.12 Post Award Conference/Periodic Progress Meetings. In accordance with Federal Acquisition Regulation (FAR) Subpart 42.302(a)(3), the contractor shall attend any post-award conference convened by the contracting activity. The Contracting Officer (CO), Contracting Officer's Representative (COR), and other Government personnel may meet periodically with the contractor to review performance. These meetings serve as the formal mechanism for the Government to provide performance feedback and for the contractor to identify any issues or challenges. Both parties shall work to resolve outstanding issues discussed in these meetings. All such meetings will be held at no additional cost to the Government.

1.13 Knowledge Transfer Plan. The incumbent contractor will carry out a thorough knowledge transfer and phase-out plan to ensure a smooth handover of all contract duties to the new contractor and/or designated Government staff. This transition will take place during a formal phase-out period, which will last no more than 90 days before the contract ends. The exact length of this period will be set by DFAS.

During the phase-out period, the incumbent contractor is required to fully cooperate and provide on-site support to help transfer all operational and system-related knowledge. The incumbent contractor must also perform a final system configuration audit to confirm that all configuration items, source code, and related documentation are complete, up to date, and stored in the designated DFAS repositories, as specified by the Software Life Cycle process.

The following tasks are required to ensure that all contractors have fully documented their applications. This includes, but is not limited to:

1. A system configuration audit is to be conducted in order to ensure that all configurable items are fully documented in DFAS Now and the Oracle Designer database.

2. Validation of the documents to ensure documentation is current. Some examples of documentation include:

a. Operations Manual.

b. Maintenance documentation.

c. Process documentation.

d. Entity relationship diagrams.

e. Other systems documentation as determined by DFAS.

3. Help desk procedures are fully documented.

4. Release schedule documentation for all currently planned releases. This documentation shall include all milestones such as Critical Design Review (CDR), Testing Dates, Implementation dates, etc.

1.14 Contracting Officer Representative (COR). A letter of designation issued to the COR, a copy of which is sent to the contractor, states the responsibilities and limitations of the COR, especially with regard to changes in cost or price, or changes in delivery dates. The COR is not authorized to change any of the terms and conditions of the resulting order.

1.15 Type of Contract. A combination of Firm Fixed Price (FFP) and Labor Hour (LH) CLINS will be applicable.

1.16 Identification of Contractor Employees. All contract personnel attending meetings, answering Government telephones, and working in other situations where their contractor status is not obvious to third parties are required to identify themselves as such to avoid creating an impression in the minds of members of the public that they are Government officials. They must also ensure that all documents or reports produced by contractors are suitably marked as contractor products or that contractor participation is appropriately disclosed. Contract personnel will be issued Government Common Access Cards (CACs) identifying them as a contractor after favorable security adjudication. Contractor employees must wear CAC’s while in the facility.

1.17 Contractor Travel. Performance under this contract may require contractor personnel to travel in support of official duties, such as information gathering, system analysis, software testing, or installation. All travel requires prior written authorization from the Contracting Officer (CO) or the designated Contracting Officer’s Representative (COR).

Allowable travel costs will be reimbursed by the Government in accordance with Federal Acquisition Regulation (FAR) Subpart 31.205-46, "Travel Costs." The contractor is responsible for coordinating and booking all travel arrangements for its personnel. A detailed invoice with supporting receipts must be submitted for reimbursement.

1.17.1 Travel, subsistence, and associated labor charges for travel time are authorized for travel beyond a 50-mile radius of the local office, whenever a task assignment requires work to be accomplished at a temporary alternate work site. No travel, subsistence or associated labor charges for travel time shall be charged for work performed within a 50-mile radius of the contractor’s local office, normal work site, or temporary work site unless approved in advance by the COR. Under no circumstances will costs be reimbursed for travel performance for personal convenience and daily travel to and from normal work site, to include parking expenses. A CLIN will be used for contractor travel reimbursement.

1.17.2 Relocation costs and travel costs incident to relocation are not allowable and will not be reimbursed hereunder. All travel requires Government approval/authorization and notification from the COR.

1.18 Organizational Conflict of Interest. In the performance of this requirement, contractors and subcontractor personnel may receive or develop proprietary, source selection, or other sensitive information that could create an Organizational Conflict of Interest (OCI), as defined in Federal Acquisition Regulation (FAR) Subpart 9.5.

The contractor shall immediately notify the Contracting Officer (CO) in writing upon becoming aware of any actual or potential OCI. Concurrently, the contractor shall submit a comprehensive Mitigation Plan detailing the actions to be taken to avoid or mitigate the conflict.

The CO has the sole discretion to determine the acceptability of the contractor’s Mitigation Plan. If the CO determines that the OCI cannot be acceptably avoided or mitigated, the CO may impose any remedies deemed necessary. These remedies may include, but are not limited to, prohibiting the contractor from participating in future contract requirements related to the OCI.

1.19 Monthly Status Reports. The prime contractor official representative shall submit a monthly status update to the COR, no later than the 10th day of the following month, identifying the training status of all contractor personnel. This report can be integrated with the regularly scheduled Monthly Status Reports

1.20 Section 508 Compliance. All Information and Communication Technology (ICT) developed, procured, maintained, or used under this contract shall comply with Section 508 of the Rehabilitation Act of 1973, as amended (29 U.S.C. § 794d). Compliance shall be measured against the accessibility standards as amended and outlined in the regulations implementing Section 508.

The contractor shall identify all ICT products and services provided under this contract and provide documentation detailing their compliance with the applicable accessibility standards. This documentation, such as a completed Voluntary Product Accessibility Template (VPAT®), must be made available to the Government upon request. The contractor must specify where this compliance information can be verified.

If a proposed ICT product or service is not fully compliant, the contractor must demonstrate through market research that it is the most compliant solution available that meets the Government’s requirements. For any non-compliant ICT, the contractor shall provide a detailed report that:

- Identifies each specific accessibility standard that is not met.

- Describes in detail how the product or service fails to meet the identified standard.

- Specifies the degree of partial compliance.

PART 2

GOVERNMENT FURNISHED PROPERTY, EQUIPMENT AND SERVICES

## 2. GOVERNMENT FURNISHED ITEMS AND SERVICES:

2.1 Government-Furnished Property, Equipment, and Information (GFP/GFE/GFI).

For contractor personnel performing work on-site at a DFAS facility, DFAS will provide all necessary facilities and services. This includes, but is not limited to:

- Workspace: Office space, desks, chairs, and climate control.

- Office Supplies: Standard office supplies equivalent to those used by Government personnel.

- Hardware: Computers, monitors, printers, and other necessary peripherals.

- Telecommunications: Access to Government telephone and facsimile networks, including access to commercial lines where required for official duties.

- Network Access: Electronic mail accounts and access to the DFAS network.

- Software: All Government-off-the-Shelf (GOTS), Commercial-off-the-Shelf (COTS), and custom software required for performance of duties will be provided and licensed by the Government.

- Storage: Secure storage space for equipment and documents as required.

2.2 Remote Access. For contractor personnel authorized to work at alternate locations, DFAS will provide logon IDs and access to required platforms via a Government-managed Virtual Private Network (VPN). The contractor is responsible for providing all other resources, including internet connectivity and a suitable workspace for its remote personnel.

Any additional facilities or services required for performance outside a designated Government site are the responsibility of the contractor and must be proposed as part of the contractor's technical solution.

2.3 Desktop Management Initiative (DMI). DMI is the DFAS Standard for software/hardware. All computers connected to DFAS sites must be configured under the Desktop Management Initiative or existing site configuration.

2.4 Only DFAS property of the Government shall be connected to the DFAS Enterprise Local Area Network (ELAN).

2.4.1 DFAS IT Policy Concerning Contractor Furnished Equipment (CFE). In accordance with Enclosure 8 of DFAS Regulation 8400.1-R, dated August 2008, personally owned workstations, laptop computers, software and printers, including computers connected to the DISP, will not be connected to the DFAS ELAN. This prohibition is a security requirement to protect the ELAN from the spread of malicious logic (viruses and Trojan Horse programs) and to protect sensitive but unclassified (SBU) information from being compromised. Contractors performing duties in a DFAS facility may be provided DFAS owned workstations and printers. Contracts that require contractor-provided workstations and printers to connect to the ELAN shall require written approval from the Director, Infrastructure Management prior to connecting. Approval for connection to the ELAN is contingent on the contractor furnished equipment meeting all stipulations cited in paragraphs C3.3.4.1 through C3.3.4.10 of Chapter 3 of DFAS Reg 8400.1-R dated August 2008.

The contractor shall notify the DFAS LAN support personnel prior to permanently removing any previously connected workstations from DFAS property. Laptop computers taken home by contractors will not be erased until the person is permanently removed from the DFAS project or the laptop is being removed from DFAS ELAN service. The Government personnel will zero the disk drive(s) using Government approved (Ghost 7-pass) software. This ensures that DFAS licensed software and sensitive but unclassified and privacy act protected information is not removed from Government control.

PART 3

SPECIFIC TASKS

3. SPECIFIC TASKS:

Basic Services: The contractor service requirements are summarized into task descriptions that relate directly to mission essential items.

3.1 DOCUMENTATION AND TRAINING MATERIALS

3.1.1 Create Customer Documentation. The contractor shall create or maintain all documents defined within the business practice handbook necessary to allow proposed system changes to take place. Documentation shall be informative and complete to the customer regarding upcoming system or process changes. All documentation shall be Section 508 compliant as provided in 36 CFR part 1194.41 (Subpart D) Information, Documentation and Support and other Government requirements.

3.1.2 Develop Training Materials. The contractor shall develop new training materials related to using, developing, and maintaining the payroll system, micro-applications, or other software utilized by the project. Materials will be presented in a professional manner to system users.

3.2 REQUIREMENTS ANALYSIS

3.2.1 Functional Analysis Support

3.2.1.1 Review and Analyze Requirements. The contractor shall review submitted point papers, DCPS Action Requests (DARs), System Change Requests (SCRs), email requests, or meeting action items. Written analysis of proposed changes shall be provided, to include affected system components and expected level of effort to make requested changes. All responses shall be coordinated with the customer.

3.2.1.2 Document Requirements Turnover Acceptance. The contractor shall meet with customers to review requirements documentation to ensure all requirements are complete.

3.2.1.3 Develop the Functional Requirement. The contractor shall perform a detailed analysis of the proposed system change to ensure that all relevant details and impacts are encompassed, capturing all material design items. The functional portion of the SCR document will be developed and written in accordance with professional standards and business processes.

3.2.1.4 Hold Functional Peer Review. The contractor shall review and analyze the functional documents prior to presenting and/or participating in Peer Review meetings. DARs, if applicable, shall be reviewed for any deficiencies. Corrective action will be recommended to avoid repeating the problems.

3.2.1.5 Document Issue Repository. The functional peer review meeting shall be fully documented, to include the date held, attendees, and disposition of the functional document. This documentation will be kept in the approved repository for DCPS.

3.2.1.6 Document Risk Register. The contractor shall determine risks associated with implementing requested changes. All risks shall be analyzed and assessed for risk and magnitude. Results shall be documented in the approved risk register. Mitigation strategies will be identified and applied to the maximum extent possible.

3.2.1.7	Hold the Functional Requirements Turnover Review Meeting. The contractor shall perform a review of requirements documentation with the customer and participate in Turnover Review meetings to present the review.

3.2.1.8 Document Issue Repository. The contractor shall document the functional turnover meeting in the approved repository, including date held, attendees, and disposition of the functional document.

3.2.1.9 Obtain Work Package Acceptance. The contractor shall ensure all issues and concerns identified during the functional turnover review are addressed and resolved. Issues, concerns, and resolutions shall be documented in the review system. SCRs shall be updated in accordance with current business processes. The contractor shall obtain all necessary approvals for the work package.

3.2.1.10 Update the Configuration Management System. The contractor shall ensure the functional analysis portion of the SCR is updated in the approved configuration management system in accordance with business processes. Functional requirements shall be written or attached in the configuration management system. The DFAS configuration management systems shall be utilized for SCR impacting and tracking.

3.2.1.11 Create Customer Documentation. The contractor shall create or maintain all documents defined within the business practice handbook necessary to allow proposed system changes to take place. Documentation should be informative, i.e. clear and complete, to the customer regarding upcoming system or process changes. Documentation should be Section 508 compliant as provided in 36 CFR part 1194.41 (Subpart D) Information, Documentation and Support and other government requirements.

3.2.1.12 Process DCPS Action Requirements. The contractor shall analyze and research DARs. Plans shall be developed to resolve issues identified in the DAR. Resolutions shall be documented in the appropriate tracking system in accordance with business practices. Resolution of DARs may require system changes, data calls, program development and/or other resolutions. All actions are documented in accordance with business practices and executed to resolve the DAR.

3.2.2 AUDIT SUPPORT

3.2.2.1 Attend Meetings. The contractor shall attend in-brief/out-brief meetings and subsequent follow-on meetings to identify needed items that must be produced for auditors. Items required by the auditor shall be documented.

3.2.2.2 Research and Produce Artifacts. The contractor shall produce requested artifacts from auditors and/or other approved organizations as determined by the System Manager or his designated representative. New reports or data files shall be generated and/or copies of existing reports or data files provided. Other information requested includes but not limited to SCRs, documents, standard operating procedures, manuals, policies and procedures; reports run from other AIS utilized by the project; security plans; and/or software screen shots shall be provided to the auditors.

3.2.2.3 Research Findings. The contractor shall research audit findings to identify a suggested response to audit findings. An analysis of findings shall be written pertaining to audit issues.

3.2.2.4 Implement Resolutions to Findings. The contractor shall assist with implementation of the results of the audit findings.

3.3 TECHNICAL DESIGN

3.3.1 TECHNICAL DESIGN SUPPORT

3.3.1.1 Develop Cost Estimates. The contractor shall develop a high-level rough order of magnitude (ROM) in accordance with documented procedures.

3.3.1.2 Review and Analyze Requirements. The contractor shall review submitted point papers, DARs, SCRs, email requests, or meeting action items. Written analysis of proposed changes shall be provided, to include affected system components and expected level of effort to make requested changes. All responses shall be coordinated with the customer.

3.3.1.3 Document Requirements Turnover Acceptance. The contractor shall meet with customers to review requirements documentation to ensure all requirements are complete.

3.3.1.4 Document Issue Repository. The contractor shall document the functional turnover meeting in the approved repository, including date held, attendees, and disposition of the technical document. The contractor shall ensure all issues and concerns about the technical analysis are resolved and all needed approvals are obtained.

3.3.1.5 Develop Schedule Estimate. The contractor shall perform a cogent, professional analysis of the requirement. Estimates of the time needed to complete the SCR shall be developed. Estimates shall be documented in accordance with the established DFAS and DCPS business processes maintained primarily within the DCPS project’s Business Process Handbook (BPH) or other project materials, subsequently known as “the aforementioned business processes.”

3.3.1.6 Develop the Design Document. The contractor shall design the technical portion of an SCR. The contractor shall provide a detailed analysis of a system change, ensuring the SCR encompasses all relevant details. DFAS Now shall be updated with all applicable and relevant documentation.

3.3.1.7 Hold Technical Peer Review. The contractor shall review and analyze design documents. The contractor shall present and/or participate in Peer Review meetings. DARs shall be reviewed for any deficiencies and corrective actions recommended to avoid repeating the problem.

3.3.1.8 Document Issue Repository. The contractor shall document the technical peer meeting in the approved repository, including date held, attendees, and disposition of the technical document.

3.3.1.9 Document Risk Register. The contractor shall determine risks associated with implementing requested change. The contractor shall analyze and assess risk magnitude and impact, documenting the results in the approved risk register. Mitigation strategies shall be identified to the maximum extent possible.

3.3.1.10 Hold the Critical Design Review Meeting. The contractor shall perform a review of design documentation with the customer, programmer, and testers. The contractor shall present and/or participate in Critical Design Review meetings.

3.3.1.11 Update Configuration Management. The contractor shall provide the technical analysis portion of the SCR and ensure it is updated in the approved configuration management system in accordance with business processes. Technical requirements shall be written or attached in the configuration management system. The contractor shall utilize the configuration management system for SCR impacting and tracking.

3.3.1.12 Create Customer Documentation. The contractor shall create or maintain all documents defined within the business practice handbook necessary to allow proposed system changes to take place. Documentation shall be informative, i.e. clear and complete, to the customer regarding upcoming system or process changes. Documentation shall be Section 508 compliant as provided in 36 CFR part 1194.41 (Subpart D) Information, Documentation and Support and other government requirements.

3.3.1.13 Process DCPS Action Requests. The contractor shall analyze and research DARs. Plans shall be developed to resolve issues identified in the DAR. Resolutions shall be documented in the appropriate tracking system in accordance with aforementioned business practices. Resolution of DARs may require system changes, data calls, program development and/or other resolutions. All actions are documented in accordance with business practices and executed to resolve the DAR.

3.3.2 AUDIT SUPPORT

3.3.2.1 Attend Meetings. The contractor shall attend in-brief/out-brief meetings and subsequent follow-up meetings to identify the items needed that must be produced for auditors. Items required by the auditor shall be documented.

3.3.2.2 Research and Produce Artifacts. The contractor shall produce requested artifacts from auditors and/or other approved organizations as determined by the System Manager or his designated representative. New reports or data files shall be generated and/or copies of existing reports or data files provided. Other information requested includes but not limited to SCRs, documents, standard operating procedures, manuals, policies and procedures; reports run from other AIS utilized by the project; security plans; and/or software screen shots shall be provided to the auditors.

3.3.2.3 Research Findings. The contractor shall research audit findings to identify a suggested response to audit findings. An analysis of findings shall be written pertaining to audit issues.

3.3.2.4 Implement Resolutions to Findings. The contractor shall assist with the implementation of results of the audit findings.

3.4 PROGRAMMING

3.4.1. MAINFRAME SOFTWARE SUPPORT

3.4.1.1 Develop Work Hours Estimate. The contractor shall perform cogent professional analysis on the requirement. The estimate shall be developed providing the time needed to complete programming tasks identified on an SCR, given high-level requirements of the proposed system changes. The estimate shall be documented in accordance with the aforementioned business processes.

3.4.1.2 Impact Configured Items. The contractor shall review the SCR and enter configuration items change size into configuration management system in accordance with the aforementioned business processes before programming.

3.4.1.3 Software Development. The contractor shall produce coding sufficient to meet specified requirements and design document specifications while remaining free of defects. The contractor shall ensure coding meets the requirements for industry best practices and complies with documented business processes. Software is generally developed in COBOL or Assembler with Job Control Language, although other languages may be required to support the payroll system.

3.4.1.4 Update Configuration Management. The contractor shall close out the Configuration Change Orders (CCOs) and enter actual time and actual size of change. The code shall be delivered to the configuration management system. The code shall be transmitted in accordance with the defined programming standards.

3.4.1.5 Perform Unit Test. The contractor shall test the Configuration Item (CI) to make sure the CI is working correctly. When the last test is completed successfully, the contractor shall move code into a designated area. The appropriate parties will be notified in accordance with the aforementioned business practices. Required documentation shall be produced in accordance with the aforementioned business processes.

3.4.1.6 Perform Regression Testing. The contractor shall perform regression testing on the CI and review results. When the last test is completed successfully, the contractor shall move code into a designated area. The appropriate parties will be notified in accordance with business practices. Required documentation shall be produced in accordance with the aforementioned business processes.

3.4.1.7 Perform Unit Demonstration Test (Cross Testing). The contractor shall test the CI to make sure the CI is working correctly. When the last test is completed successfully, the contractor shall move code into a designated area. The appropriate parties will be notified in accordance with the aforementioned business practices. Required documentation shall be produced in accordance with the aforementioned business processes.

3.4.1.8 Perform String Testing (Modules Run Together). The contractor shall test the CI to make sure the CI is working correctly. When the last test is completed successfully, the contractor shall move code into a designated area. The appropriate parties will be notified in accordance with the aforementioned business practices. Required documentation shall be produced in accordance with the aforementioned business processes.

3.4.1.9 Perform Code Turnover. The contractor shall review all testing plans and results to ensure that all required testing is complete. A code walk through shall be performed to ensure all defects are identified. The contractor shall perform a Peer Review of Configuration Item(s). The contractor shall present ideas and comments focused on defects, efficiency of code and conformance with defined coding standards during Peer Review meeting.

3.4.1.10 Process DCPS Action Requests. The contractor shall analyze and research DAR. A plan shall be developed to resolve issues identified in the DAR. Resolutions shall be documented in the appropriate tracking system in accordance with the aforementioned business practices. The resolution of DARs may require system changes, data calls, program development, and/or other solutions. All actions shall be documented in accordance with the aforementioned business practices and executed to resolve the DAR.

3.4.2 	MICRO-APPLICATION DEVELOPMENT

3.4.2.1 Develop Software Solutions. The contractor shall analyze and document customer requirements, to include generating new micro-application products and maintaining existing micro-application products. The contractor shall design and document solutions in response to customer requests, utilizing functionality available in Microsoft Office products or other scripting languages. Solutions shall produce Visual Basic for Applications (VBA) coding sufficient to meet customer requirements and design document specifications within applicable tools supporting micro-applications, including Microsoft Access, Microsoft Excel, or other Microsoft products. Test plans and test software shall be developed to ensure that software solutions function within design parameters and meet customer needs.

3.4.3 AUDIT SUPPORT

3.4.3.1 Attend Meetings. The contractor shall attend in-brief/out-brief meetings and subsequent follow-up meetings to identify the items needed that must be produced for auditors. Items required by the auditor shall be documented.

3.4.3.2 Research and Produce Artifacts. The contractor shall produce requested artifacts from auditors and/or other approved organizations as determined by the System Manager or his designated representative. New reports or data files shall be generated and/or copies of existing reports or data files provided. Other information requested includes but not limited to SCRs, documents, standard operating procedures, manuals, policies and procedures; reports run from other AIS utilized by the project; security plans; and/or software screen shots shall be provided to the auditors.

3.4.3.3 Research Findings. The contractor shall research audit findings to identify a suggested response to audit findings. An analysis of findings shall be written pertaining to audit issues.

3.4.3.4 Implement Resolutions to Findings. The contractor shall assist with implementation of the results of the audit findings.

3.5 INDEPENDENT TESTING

3.5.1 SOFTWARE INTEGRATION TESTING (SIT)

3.5.1.1 Test Design. The contractor shall conduct analysis of the SCR(s) and plan processes to conduct tests, assess size and scope of the SCR, and write the test plan. Coordination with the Systems Branch is required to establish the test environment. The contractor shall perform database preparation and other items required to develop the test readiness review (TRR). Input shall be provided regarding status of the test to the test readiness review meeting. SCR(s) shall be reviewed, and configuration item impacts shall be entered into the configuration management tool. If a SCR amendment is required, the contractor shall take appropriate action to process the amendment. The contractor shall adhere to defined milestone deadlines.

3.5.1.2 Write Scripts. The contractor shall write test scripts. The contractor shall research available records to find appropriate data for the test and create or modify data for the test. All intended and unintended test results of the data and/or scripts shall be documented. If a SCR amendment is required, the contractor shall take appropriate action to process the amendment. The contractor shall adhere to defined milestone deadlines.

3.5.1.3 Test Execution. The contractor shall execute the jobs, screens, and/or utilities necessary to set up the test preconditions and data and process the test. The contractor shall take all action necessary to ensure that the jobs run correctly, including renaming files, creating save-offs and/or back-ups. Job output shall be reviewed. If a job results in errors, the contractor shall take corrective actions and coordinate a resolution to allow job to run correctly. The contractor shall update daily test status to include attending any meetings. The contractor shall write and update the SIT runner’s spreadsheet. The contractor shall adhere to defined milestone deadlines.

3.5.1.4 Verify Results. The contractor shall perform analysis of results to verify whether actual test data results are consistent with expected results. Any inconsistencies shall be identified in test results and documented in a test discrepancy result. If the inconsistency is not a result of improper test planning or execution, the contractor shall document the inconsistency in a defect/test discrepancy report (TDR), and coordinate code re-delivery and re-test as appropriate. Documentation shall be written to prove the test conditions/scripts have been verified. The contractor shall adhere to defined milestone deadlines.

3.5.1.5 Update Configuration Management Tool. The contractor shall close out the CCOs, enter actual time and actual size of change, ensuring that all assigned test events are closed in the configuration management tool in accordance with guidance in the business process handbook. The contractor shall adhere to defined milestone deadlines.

3.5.2 SOFTWARE QUALITY TESTING (SQT)

3.5.2.1 Test Readiness Review. The contractor shall receive the requirements from the customer. Scripts shall be written to test requirements from customers. The contractor shall research available records to find appropriate data for the test, create and modify the data for the test. The contractor shall execute tests, document results, and provide results back to the customer. The contractor shall adhere to defined milestone deadlines.

3.5.2.2 Assist in Analysis and Clarification. The contractor shall provide assistance to the customer regarding the test results. Guidance shall be provided to the customer clarifying or explaining why particular results were obtained from the tests. The contractor shall adhere to defined milestone deadlines.

3.5.3 AUDIT SUPPORT

3.5.3.1 Attend Meetings. The contractor shall attend in-brief/out-brief meetings and subsequent follow-up meetings to identify the items needed that must be produced for auditors. Items required by the auditor shall be documented.

3.5.3.2 Research and Produce Artifacts. The contractor shall produce requested artifacts from auditors and/or other approved organizations as determined by the System Manager or his designated representative. New reports or data files shall be generated and/or copies of existing reports or data files provided. Other information requested includes but not limited to SCRs, documents, standard operating procedures, manuals, policies and procedures; reports run from other AIS utilized by the project; security plans; and/or software screen shots shall be provided to the auditors.

3.5.3.3 Research Findings. The contractor shall research audit findings to identify a suggested response to audit findings. An analysis of findings shall be written pertaining to audit issues.

3.5.3.4 Implement Resolutions to Findings. The contractor shall assist with implementation of the results of the audit findings.

3.6 SYSTEMS SUPPORT

3.6.1 GENERAL SYSTEMS SUPPORT

3.6.1.1 Pre-implementation Review. The contractor shall review the release implementation plan, taking necessary action to finalize and publish plan within 10 days of the plan date or schedule. The contractor shall develop metrics on how long the system will be unavailable to the customer within +/- 20% of the actual time the system was unavailable to the customer.

3.6.1.2 Plan Implementation. The contractor shall develop a release implementation schedule and provide to the appropriate staff.

3.6.1.3 Validate Release Coordination. The contractor shall coordinate with lead database administrator(s) the tasks necessary to implement release. Job Control Language (JCL) table shall be updated, if applicable. The contractor shall coordinate release implementation tasks with release managers, and all other release tasks with other DCPS staff as necessary.

3.6.1.4 Development of Software Quality Assurance (SQA) Charts. The contractor shall develop the SQA charts per existing business practices and data for charts to identify metrics to be used in ensuring release is operating as designed.

3.6.1.5 Conduct Post-review Meeting With Management. The contractor shall conduct the meeting, record minutes and review the charts. All action items shall be recorded and published within the meeting minutes.

3.6.1.6 Support QA and Development Environments. The contractor shall build and control various environments needed to support DCPS releases, or development and testing environments. The contractor shall respond to and support related questions and issues. The contractor shall identify problems and solutions for external customers.

3.6.1.7 Impact System Changes and Attend Related Meetings. The contractor shall provide a technical write-up focused on identifying database impacts and develop a recommended system and/or database design. Review technical requirements in SCR and identify system and/or database solutions. Data definitions for database design shall be written. The contractor shall review and coordinate changes to incoming and outgoing file transfer activities. The contractor shall attend meetings associated with all of the above activities.

3.6.1.8 Monitor Performance. The contractor shall execute job monitoring activities utilizing provided tools, including IDMS utilities and PreAlert. The contractor shall analyze results of jobs executed through Control-M scheduler to determine appropriate areas and system parameters. The contractor shall perform maintenance of Control-M jobs on the database. The contractor shall ensure system is performing within tolerances established by Service Level Agreements (SLA) or other agreements. Space utilization, job size, response time, and usage shall be monitored. The contractor shall recommend and based on management direction, implement corrective actions for the above.

3.6.1.9 Mock Pay/De-conversion. The contractor shall support customer activities by preparing mock databases with production data and the appropriate code base. Databases shall be resized according to need and performance. The contractor shall run pay processing and send results to receiving organization(s), either internal or external. The contractor shall develop a standard operating procedure document that details the processes for mock payroll processing or de-conversion activities.

3.6.1.10 Support IBM DB2. The contractor shall review change requests from vendors or providers. The contractor shall install, test, and maintain supported versions of DB2. Upgrades to DB2 shall be managed and verified. Plans of Action and Milestones (POAM) shall be developed for all activities.

3.6.1.11 Support Integrated Database Management System (IDMS). The contractor shall review change requests from vendors or providers. IDMS shall be installed and maintained. Upgrades to IDMS shall be managed and verified. POAM shall be developed for all activities.

3.6.1.12 Support Other Commercial/Government Off-the-Shelf Software (COTS/GOTS). The contractor shall review change requests from vendors or providers. Third-party software shall be installed and supported. Upgrades to third-party software shall be managed and verified. (POAM shall be developed for all activities.)

3.6.1.13 Complete Documentation. The contractor shall coordinate SCR and release content documentation for approvals. The contractor shall ensure database activity documentation is maintained according to system requirements. The following documentation shall be created and/or maintained:

  - Version control documentation as appropriate.

  - Audit documentation as appropriate.

  - Security documentation as appropriate.

  - Other documentation as required.

All documentation shall be stored in appropriate repositories as detailed by management or project procedures.

3.6.1.14 Attend Conference Calls. The contractor shall attend weekly meetings with the Defense Enterprise Computing Center (DECC) and Defense Information Systems Agency (DISA). The contractor shall take notes to capture actions, activities, or points of interest. The contractor shall provide input for the meeting as needed. The contractor shall disseminate notes by email to designated individuals, usually the team lead.

3.6.1.15 Perform Change Control and Inventory Management (CCIM). The contractor shall control changes to code base in all environments based on defined change requests. Applicable audits throughout the software development life cycle in conjunction with existing guidance shall be performed. The contractor shall check or initiate requests from/to DECC for various status or updates to programs or environment. The contractor shall coordinate to ensure updates are processed on schedule. New program requirements shall be provided to DECC as needed to ensure DCPS can function appropriately. The contractor shall process change request actions in CCIM in conjunction with DECC requirements.

3.6.1.16 Continuity Of Operations (COOP) Testing and Enhancement. The contractor shall provide input into COOP plan and assist in the execution of a successful COOP, including developing job schedules, executing job schedules, troubleshooting issues, and taking corrective action. The contractor shall participate in tabletop or simulation COOP exercises, either annually or as required. The contractor shall ensure system can be operated from alternate sites in accordance with the COOP plan. Support for these activities may be 24/7 when activated.

3.6.1.17 Provide Functional Support. The contractor shall review recommendations from customers and DCPS staff and provide a detailed analysis to customers and DCPS staff. The contractor shall develop inquiries utilizing tools available and based on requirements provided by the customer and DCPS staff. The contractor shall provide designated personnel, usually a team lead, with advice on functional support.

3.6.1.18 Perform Issue Research and Resolution. The contractor shall provide on-call support after normal working hours (see 1.9 Hours of Operation) to resolve production issues affecting the successful and correct processing of payroll.

3.6.1.19 Process Unplanned Program Terminations. The contractor shall record unplanned program terminations (ABENDs) circumstances as a DCPS Action Request (DAR). An ABEND is defined as an unplanned program termination that occurs when a computer is directed to execute an instruction or to process information that it cannot recognize. ABENDS shall be analyzed, researched, resolved, and documented in accordance with the aforementioned business processes. If software code needs to be written, the contractor shall develop an SCR with necessary functional and technical requirements and then create software solution to SCR. The contractor shall ensure all necessary actions to resolve the ABEND/DAR are carried out and DAR is resolved and thoroughly documented.

3.6.1.20 File Monitoring. The contractor shall monitor incoming data files pursuant to appropriate DCPS manuals or guides, many of which detail date and time of submissions. File receipt and run execution shall be monitored. The contractor shall identify data files that are not received timely and take actions necessary to correct conditions as detailed in appropriate DCPS manuals or guides. All errors in file submission shall be elevated to management. The contractor shall monitor and adjust file naming and space allocations as necessary. The contractor shall archive and restore files as necessary.

3.6.1.21 Monitor System Security. The contractor shall utilize ACF2 or other security packages to maintain system and software security. Access request forms shall be processed. The contractor shall develop, maintain, test, and implement security processes to ensure system and software integrity, including but not limited to expiring password notifications, access/account management, CAC enablement, and single sign-on solutions.

3.6.1.22 Develop Training Materials. The contractor shall develop new training materials related to “System Support” for the project, including but not limited to database or mainframe product usage, Job Control Language, IDMS, or DB2. Training materials shall be presented to users in a classroom setting in a professional manner, when necessary, and the Government shall provide the classroom setting.

3.6.1.23 Provide SharePoint Services. The contractor shall maintain SharePoint web site utilized across multiple organizations. The contractor shall develop team sub-sites for better communication across teams and organizations. The contractor shall establish and control a document repository for all system documentation, including version control processes. Version control processes shall be maintained. The contractor shall develop workflows to automate defined, reoccurring processes to increase process efficiencies.

3.6.2 AUDIT SUPPORT

3.6.2.1 Attend Meetings. The contractor shall attend in-brief/out-brief meetings and subsequent follow-up meetings to identify the items needed that must be produced for auditors. Items required by the auditor shall be documented.

3.6.2.2 Research and Produce Artifacts. The contractor shall produce requested artifacts from auditors and/or other approved organizations as determined by the System Manager or his designated representative. New reports or data files shall be generated and/or provide copies of existing reports or data files. Other information requested includes but not limited to SCRs, documents, standard operating procedures, manuals, policies and procedures; reports run from other AIS utilized by the project; security plans; and/or software screen shots shall be provided to the auditors.

3.6.2.3 Research Findings. The contractor shall research audit findings to identify a suggested response to audit findings. An analysis of findings shall be written pertaining to audit issues.

3.6.2.4 Implement Resolutions to Findings. The contractor shall assist with implementation of the results of the audit findings.

3.7 PRODUCTION CONTROL

3.7.1 GENERAL PRODUCTION CONTROL SUPPORT

3.7.1.1 Develop Daily Production Schedule. The contractor shall develop the daily production schedule and provide the schedule to operators. The contractor shall coordinate with the customer to ensure any special jobs are included in the schedule or there are required changes to the schedule.

3.7.1.2 Participate in Stand-up Meeting. The contractor shall support the daily stand-up meeting by providing data, status of current job execution, and a summary of actions taken during the night to correct any production issues.

3.7.1.3 Execute Production Support. The contractor shall monitor interface files in accordance with business practices, communicating status with management and the respective customer. Production problems, including ABENDs, shall be reviewed and analyzed to identify production problems. The contractor shall determine a solution to the production problem. If a restore is required, the contractor shall identify where in the run sequence the restore should be started from, determine which back-up, if any, is needed for restoration, and where to restart the production schedule. The contractor shall contact other personnel as necessary to provide instructions to correct complex problems. The production problem shall be documented and subsequent actions identified, including resolution, in accordance with the aforementioned business practices. The contractor shall communicate production problems to internal and external customers in accordance with the aforementioned business practices. This task requires knowledge of Job Control Language.

3.7.1.4 COOP Testing and Enhancement. The contractor shall provide input into COOP plan. The contractor shall assist in the execution of a successful COOP, including developing job schedules, executing job schedules, troubleshooting issues, and taking corrective action. The contractor shall participate in tabletop or simulation COOP exercises, either annually or as required. The contractor shall ensure system can be operated from alternate sites in accordance with the COOP plan.

3.7.2 AUDIT SUPPORT

3.7.2.1 Attend Meetings. The contractor shall attend in-brief/out-brief meetings and subsequent follow-up meetings to identify the items needed that must be produced for auditors. Items required by the auditor will be documented.

3.7.2.2 Research and Produce Artifacts. The contractor shall produce requested artifacts from auditors and/or other approved organizations as determined by the System Manager or his designated representative. New reports or data files shall be generated and/or copies of existing reports or data files provided. Other information requested includes but not limited to SCRs, documents, standard operating procedures, manuals, policies and procedures; reports run from other AIS utilized by the project; security plans; and/or software screen shots shall be provided to the auditors.

3.7.2.3 Research Findings. The contractor shall research audit findings to identify a suggested response to audit findings. An analysis of findings shall be written pertaining to audit issues.

3.7.2.4 Implement Resolutions to Findings. The contractor shall assist with implementation of the results of the audit findings.

3.8 OPERATIONS

3.8.1 GENERAL OPERATIONS SUPPORT

3.8.1.1 Running Batch Files and Schedules. The contractor shall execute batch or manually entered jobs according to the published daily schedule.

3.8.1.2 Monitor Jobs and ABEND Codes. The contractor shall research and monitor job data looking for ABEND codes and other problems in accordance with operations guidebook. Appropriate action shall be taken as detailed in operator’s guide to include restarting or recovering, documenting the issue(s) in a (DAR, or contacting appropriate on-call personnel to assist.) The contractor shall resolve system errors in the following priority order:

  - Level 1 – immediate fix required due to work stoppage (high priority).

  - Level 2 – Not immediate as it does not affect the current production run (mid priority).

  - Level 3 – General question or data call (low priority).

The contractor shall update logbooks and elevate issues as required by operation’s guidebook. This task requires knowledge of Job Control Language.

3.8.1.3 COOP Testing and Enhancement. The contractor shall provide input into COOP plan. The contractor shall assist in the execution of a successful COOP, including developing job schedules, executing job schedules, troubleshooting issues, and taking corrective action. The contractor shall participate in tabletop or simulation COOP exercises, either annual or as required. The contractor shall ensure system can be operated from alternate sites in accordance with the COOP plan.

3.8.2 AUDIT SUPPORT

3.8.2.1 Attend Meetings. The contractor shall attend in-brief/out-brief meetings and subsequent follow-up meetings to identify the items needed that must be produced for auditors. Items required by the auditor will be documented.

3.8.2.2 Research and Produce Artifacts. The contractor shall produce requested artifacts from auditors and/or other approved organizations as determined by the System Manager or his designated representative. New reports or data files shall be generated and/or copies of existing reports or data files provided. Other information requested includes but not limited to SCRs, documents, standard operating procedures, manuals, policies and procedures; reports run from other AIS utilized by the project; security plans; and/or software screen shots shall be provided to the auditors.

3.8.2.3 Research Findings. The contractor shall research audit findings to identify a suggested response to audit findings. An analysis of findings shall be written pertaining to audit issues.

3.8.2.4 Implement Resolutions to Findings. The contractor shall assist with implementation of the results of the audit findings.

PART 4

APPLICABLE PUBLICATIONS

4. APPLICABLE Publications (Current Editions)

Applicable publications will be provided after award as required:

4.1 Global Software Development Plan (GSDP).

4.2 DFAS Now User’s Guide (Configuration Management tool).

4.3 Software Configuration Management Plan (SCMP).

4.4 DFAS 8430.1-R, December 2007 (Automated Information Systems).

4.5 Department of Defense Financial Management Regulation (DoD FMR) 7000.14-R, Vol. 5 – see https://comptroller.war.gov/fmr/05/

4.6 Various Government Regulations – see https://www.regulations.gov/

PART 5

WORK ENVIRONMENT

5. WORK ENVIRONMENT.

5.1   The contractor shall be familiar with the following:

5.1.1. The contractor(s) performing these tasks will be part of a team responsible for the technical support and administration of DCPS. The contractor(s)  will  be involved in system development and maintenance, which includes:  requirements gathering, system analysis and design, documentation, coding, testing, implementation, monitoring production performance and production jobs,  researching and resolving production problems, assisting end users  to resolve issues, acting as a point-of-contact (POC) for customers and the Project Management Office (PMO) and  providing training and technical support to end users and other developers. The contractor(s) may be tasked with creating and maintaining Procedural Language/Structured Query Language (PL/SQL) components that utilize advanced techniques, as well as designing database objects.

# 5.1.2 The contractors performing these tasks shall participate in system requirements reviews, critical design reviews, test readiness reviews and post implementation reviews as part of the CMMI. The contractor(s) shall prepare system change specifications, design documents and system documentation.

# 5.1.3 The contractors performing these tasks must be able to work within the confines of Government provided software tools as well as within the confines of software distribution via a desktop management service. The contractor shall be familiar with programming languages and development tools as specified in the skill set section of this document and must be able to work in a distributed team environment.

# 5.1.4 The skill sets listed in appendix A are a minimum for the contractor performing systems development and programming.

# 5.1.4.1 The contractor will work with the development staff to create new help documents that define the online functionality for users, as well as updating/correcting existing help documentation. The online documentation is versioned using PVCS Version Manager (originally named Polytron Version Control System), a software package by Serena Software Inc. The contractor shall be responsible for managing the help documentation in PVCS for each release and working with the release manager to ensure it is correctly implemented with the applications. The contractor shall be responsible for maintaining the master requirement document (MRD) that defines all of DCPS functionality. They shall be tasked with working with members of the Project Management Office (PMO) and other requirements determining organizations to constantly ensure that the MRD is up to date with each new system release. In addition to the MRD, the contractor shall be responsible for creating/maintaining use cases and flow diagrams of major system functionality using the Enterprise Architect (EA) tool. They shall also be a part of the proposed effort to convert all the MRD requirements documentation into EA. The contractor shall also be called upon to provide input on the effects of proposed system changes and reported production problems to the system documentation and to determine whether changes warrant document amendments. The contractor shall also be tasked with creating/maintaining a variety of documents not limited to design documents, meeting notes, presentations using Power Point, training materials and life cycle documents (CMMI). In addition, the contractor shall be tasked to provide back-up support for release management tasks.

# 5.1.4.2	The contractor(s) creating systems documentation will possess effective communications, interpersonal, and organizational skills to interface effectively with team members, other technical interfaces (DISA, Oracle, Cognos, Oracle Reports, and Microsoft), customers and end users. The contractor shall participate in system requirements reviews, critical design reviews, test readiness reviews and post implementation reviews as part of the CMMI. In addition, the contractor will be able to determine discrepancies or inaccuracies in requirements, system diagrams, and documentation.

PART 6

ATTACHMENT/TECHNICAL EXHIBIT LISTING

6. ATTACHMENT/TECHNICAL EXHIBIT LIST:

6.1 Attachment 1/Technical Exhibit 1 – Performance Requirements Summary.

6.2 Attachment 2/Technical Exhibit 2 – Deliverables Schedule.

6.3 Attachment 3/Technical Exhibit 3 – Estimated Workload Data & Required Skills

6.4 Attachment 4/Technical Exhibit 4 – Business Process Handbook.

Appendix A – Systems Information/Skill Sets.

Appendix B – Third Party Software.

# TECHNICAL EXHIBIT 1

Performance Requirements Summary

DCPS is staffed with both Government and contractor personnel. The accepted level of performance for programming and testing personnel will be identified and separated by the Systems Change Requests (SCR) identified for inclusion in each release of DCPS. The SCRs to be included in the release are vetted through the Configuration Control Board. Each contractor will be designated a specific component, module or target area of software development based on their knowledge and skills. Assignments are made by Contractor’s Program Manager after discussing the workload with the Systems Manager and COR. All SCR’s affecting that component or target area is the responsibility of the assigned resource(s). The number of defects and Test Discrepancy Reports (TDRs) will be evaluated. Database and Release Management contractor personnel will be evaluated based on the number of TDRs created for each release specific to the programming environment. Contractor Help Desk personnel will be rated on statistic reports from the Remedy system and responses from quarterly customer surveys. Production Control contractors will be evaluated on DCPS Action Requests (DARs) attributed directly to production support, the number of program re-runs, and necessary program restores. Contractors Scheduling personnel will be rated on the number of scheduling errors, the number of missed runs and any complaints lodged by Payroll Offices.

The contractor service requirements are summarized as performance objectives that relate directly to mission essential items. The performance threshold briefly describes the minimum acceptable levels of service required for each requirement. These thresholds are critical to mission success.

| Task | Objective | Acceptable Level of Performance | Surveillance Method |
| --- | --- | --- | --- |
| 3.1 | Documentation and Training Materials |  |  |
| 3.1.1 | Create Customer Documentation - Create or maintain all documents defined within the business practice handbook necessary to allow proposed system changes to take place. - Documentation should be informative, i.e. clear and complete, to the customer regarding upcoming system or process changes. - Documentation shall be Section 508 compliant as provided in 36 CFR part 1194.41 (Subpart D) Information, Documentation and Support and other Government requirements. | Work is returned no more than once for revisions and is delivered by the due date 90% of the time. | Randomly review completed documentation. |
| 3.1.2 | Develop Training Materials - Develop new training materials related to using, developing, maintaining the payroll system, micro-applications, or other software utilized by the project. - Present materials in a professional manner to users. | Materials shall include appropriate topics and are delivered in a professional manner. Materials shall be delivered on schedule 90% of the time with minimal revisions. | Periodic review of the developed materials and interactions with users. |
| 3.2 | Requirements Analysis |  |  |
| 3.2.1 | Functional Analysis Support |  |  |
| 3.2.1.1 | Review & Analyze Requirements - Review submitted point papers, DARs, SCRs, email requests, or meeting action items. - Write an analysis of proposed changes, including affected system components and expected level of effort to make the requested change. - Coordinate the response with customer. | Work is returned no more than once for revisions and is delivered by the due date 90% of the time. | 100% review of the written analysis to ensure all elements are included. |
| 3.2.1.2 | Document Requirements Turnover Acceptance - Meet with customers to review requirements documentation. - Ensure the requirements are complete | 95% attendance at meetings during the rating period. | 100% review of meeting records during the rating period. |
| 3.2.1.3 | Developing the Functional Requirement - Perform a detailed analysis of the proposed system change to ensure that all relevant details and impacts are encompassed, capturing all material design items. - Write the functional portion of the SCR document in accordance with professional standards and business processes. | Work is returned no more than once for revisions and is delivered by the due date 90% of the time. | 100% review of functional analysis. Randomly selected review of functional analysis following completion to determine if material items were identified. |
| 3.2.1.4 | Hold Functional Peer Review - Review and analyze functional documents. - Present and/or participate in Peer Review meetings. - Review DARs, if applicable, for any deficiencies and recommend corrective action to avoid repeating the problems. | 95% attendance at meetings during the rating period. | 100% review of meeting records during the rating period. |
| 3.2.1.5 | Document Issue Repository - Document the functional peer meeting in the approved repository, including date held, attendees, and disposition of the functional document. | Meeting occurred and is documented appropriately 98% of the time. | Randomly review meeting records and change repository to ensure all necessary details were provided. |
| 3.2.1.6 | Document Risk Register - Determine risks associated with implementing requested change. - Analyze and assess risk magnitude and impact, documenting the results in the approved risk register. - Identify mitigation strategies to the maximum extent possible. | Analysis identified 90% of material risks over the rating period. 95% attendance at meetings during the rating period. | 100% review of all risk registers and meeting attendance records during the rating period. |
| 3.2.1.7 | Hold the Functional Requirements Turnover Review Meeting - Perform a review of requirements documentation with the customer. - Present and/or participate in Turnover Review meetings. | 95% attendance at meetings during the rating period. | Randomly review meeting records and change repository to ensure all necessary details were provided. |
| 3.2.1.8 | Document Issue Repository - Document the functional turnover meeting in the approved repository, including date held, attendees, and disposition of the functional document | Meeting occurred and is documented appropriately 98% of the time. | Randomly review meeting records and change repository to ensure all necessary details were provided. |
| 3.2.1.9 | Obtain Work Package Acceptance - Ensure all issues and concerns identified during the functional turnover review are addressed and resolved. - Document issues, concerns, and resolutions in the review system. - Update the SCR in accordance with aforementioned business processes/practices maintained primarily in the DCPS project’s Business Process Handbook (BPH) or other project materials. - Obtain all necessary approvals. | 100% of approvals are documented on acceptance letter which is saved in the appropriate repository. | Periodic review of the repository. |
| 3.2.1.10 | Update Configuration Management - Functional analysis portion of the SCR is updated in the approved configuration management system in accordance with business practices. - Write or attach functional requirements in the configuration management system. - Utilize configuration management system for SCR impacting and tracking. | 100% of work is accomplished in accordance with the aforementioned business practices. | Periodic review of the repository. |
| 3.2.1.11 | Create Customer Documentation - Create or maintain all documents defined within the business practice handbook necessary to allow proposed system changes to take place. - Documentation shall be complete to the customer regarding upcoming system or process changes. - Documentation shall be Section 508 compliant as provided in 36 CFR part 1194.41 (Subpart D) Information, Documentation and Support and other Government requirements. | Work is returned no more than once for revisions and is delivered on schedule 90% of the time. | Randomly review completed documentation. |
| 3.2.1.12 | Process DCPS Action Requests - Analyze and research DARs. - Develop a plan to resolve issues identified in the DAR. - Document resolutions in the appropriate tracking system in accordance with business practices. - Resolution of DARs may require system changes, data calls, program development, and/or other solutions. - All actions are documented in accordance with business processes and executed to resolve the DAR. | DARs are resolved within the parameters determined in the aforementioned business practices. | Randomly review DARs for correctness. |
| 3.2.2 | Audit Support |  |  |
| 3.2.2.1 | Attend Meetings - Attend in-brief/out-brief meetings and subsequent follow-on meetings to identify needed items that must be produced for auditors. - Document items required by the auditor. | Attendance in 95% of meetings. | 100% review of meeting records during the rating period. |
| 3.2.2.2 | Research and Produce Artifacts - Produce artifacts requested by auditors and/or other approved organizations as determined by the System Manager or his designated representative. - Generate new reports or data files and/or provide copies of existing reports or data files. - Provide other information requested, including but not limited to SCRs, documents, standard operating procedures, manuals, policies and procedures; reports run from other AIS utilized by the project; security plans; and/or software screen shots. | Begin retrieval of requested materials within 8 business hours. Completion of retrieval within documented time frame from Government representative. | 100% review of materials produced and timeliness, accuracy, and observance of industry and business practices. |
| 3.2.2.3 | Research Findings - Research audit findings to identify a suggested response to audit findings. - Write analysis of findings pertaining to audit issues. | Work is returned no more than once for revisions and is delivered on schedule 95% of the time. | 100% review of the analysis for the audit finding. |
| 3.2.2.4 | Implement Resolutions to Findings - Assist with implementation of results of audit findings. | Tasks worked within schedule 95% of the time. | Periodic review of the work performed and the schedule. |
| 3.3 | Technical Design |  |  |
| 3.3.1 | Technical Design Support |  |  |
| 3.3.1.1 | Develop Cost Estimates - Develop a high-level rough order of magnitude (ROM) in accordance with documented procedures. | Work is returned no more than once for revisions and is delivered on schedule 90% of the time. ROM is within +/- 50% of actual. | 100% review of the written ROM materials to ensure all elements are included. |
| 3.3.1.2 | Review & Analyze Requirements - Review submitted point papers, DARs, SCRs, email requests, or meeting action items. - Write the technical portion of an SCR, including affected system components and expected level of effort to make the requested change. | Work is returned no more than once for revisions and is delivered on schedule 90% of the time. | 100% review of the written technical documents materials to ensure all elements are included. |
| 3.3.1.3 | Document Functional Requirements Turnover Acceptance - Attend functional requirements turnover to review and accept functional requirements documentation. - Ensure the requirements are complete. | 95% attendance at meetings during the rating period. | 100% review of meeting records during the rating period. |
| 3.3.1.4 | Document Issue Repository - Document the functional turnover meeting in the approved repository, including date held, attendees, and disposition of the technical document. - Ensure all issues and concerns about the technical analysis are resolved and all needed approvals are obtained. | Meeting occurred and is documented appropriately 98% of the time. | Randomly review meeting records and change repository to ensure all necessary details were provided. |
| 3.3.1.5 | Develop Schedule Estimate - Perform a cogent, professional analysis on the requirement. - Develop an estimate of the time needed to complete the SCR. - Document the estimate in accordance with business processes. | Work is returned no more than once for revisions and is delivered on schedule 90% of the time. | 100% review of documented estimate. |
| 3.3.1.6 | Develop the Design Document - Design the technical portion of an SCR. - Provide detailed analysis of system change to ensure SCR encompasses all relevant details. Update DFAS Now with all applicable and relevant documentation. | Work is returned no more than once for revisions and is delivered on schedule 90% of the time. | 100% review of functional analysis. Randomly selected review of design document following completion to determine if material items were identified. |
| 3.3.1.7 | Hold Technical Peer Review - Review and analyze design documents. - Present and/or participate in Peer Review meetings. - Review DARs for any deficiencies and recommend corrective action to avoid repeating the problems. | 95% attendance at meetings during the rating period. | Randomly review meeting records and change repository to ensure all necessary details were provided. |
| 3.3.1.8 | Document Issue Repository - Document the technical peer meeting in the approved repository, including date held, attendees, and disposition of the technical document. | Meeting occurred and is documented appropriately 98% of the time. | Randomly review meeting records and change repository to ensure all necessary details were provided. |
| 3.3.1.9 | Document Risk Register - Determine risks associated with implementing requested change. - Analyze and assess risk magnitude and impact, documenting the results in the approved risk register. - Identify mitigation strategies to the maximum extent possible. | Analysis identified 90% of material risks over the rating period. 95% attendance at meetings during the rating period. | 100% review of all risk registers and meeting attendance records during the rating period. |
| 3.3.1.10 | Hold the Critical Design Review Meeting - Perform a review of design documentation with the customer, programmers, and testers. - Present and/or participate in Critical Design Review meetings | 95% attendance at meetings during the rating period. | Randomly review meeting records and change repository to ensure all necessary details were provided. |
| 3.3.1.11 | Update Configuration Management - Technical analysis portion of the SCR is updated in the approved configuration management system in accordance with business processes. - Write or attach technical requirements in the configuration management system. - Utilize configuration management system for SCR impacting and tracking. | 100% of work is accomplished in accordance with business practices. | Periodic review of the repository. |
| 3.3.1.12 | Create Customer Documentation - Create or maintain all document defined within the business practice handbook necessary to allow proposed system changes to take place. - Documentation shall be complete to the customer regarding upcoming system or process changes. - Documentation shall be Section 508 compliant as provided in 36 CFR part 1194.41 (Subpart D) Information, Documentation and Support and other government requirements. | Work is returned no more than once for revisions and is delivered on schedule 90% of the time. | Randomly review completed documentation. |
| 3.3.1.13 | Process DCPS Action Requests - Analyze and research DARs. - Develop a plan to resolve issues identified in the DAR. - Document resolutions in the appropriate tracking system in accordance with the aforementioned business practices. - Resolution of DARs may require system changes, data calls, program development, and/or other solutions. - All actions are documented in accordance with business practices and executed to resolve the DAR. | DARs are resolved within the parameters determined in the aforementioned business practices. | Randomly review DARs for correctness. |
| 3.3.2 | Audit Support |  |  |
| 3.3.2.1 | Attend Meetings - Attend in-brief/out-brief meetings and subsequent follow-on meetings to identify needed items that must be produced for auditors. - Document items required by the auditor. | Attendance in 95% of meetings. | 100% review of meeting records during the rating period. |
| 3.3.2.2 | Research and Produce Artifacts - Produce artifacts requested by auditors and/or other approved organizations as determined by the System Manager or his designated representative. - Generate new reports or data files and/or provide copies of existing reports or data files. - Provide other information requested, including but not limited to SCRs, documents, standard operating procedures, manuals, policies and procedures; reports run from other AIS utilized by the project; security plans; and/or software screen shots. | Begin retrieval of requested materials within 8 business hours. Completion of retrieval within documented time frame from Government representative. | 100% review of materials produced and timeliness, accuracy, and observance of industry and business practices. |
| 3.3.2.3 | Research Findings - Research audit findings to identify a suggested response to audit findings. - Write analysis of findings pertaining to audit issues. | Work is returned no more than once for revisions and is delivered on schedule 95% of the time. | 100% review of the analysis for the audit finding. |
| 3.3.2.4 | Implement Resolutions to Findings - Assist with implementation of results of audit findings. | Tasks worked within schedule 95% of the time. | Periodic review of the work performed and the schedule. |
| 3.4 | Programming |  |  |
| 3.4.1 | Mainframe Software Support |  |  |
| 3.4.1.1 | Develop Work Hours Estimate - Perform a cogent, professional analysis on the requirement. - Develop an hour estimate of the time needed to complete programming tasks identified on an SCR, given high-level verbiage of the proposed system changes. - Document the estimate in accordance with business processes. | Work is returned no more than once for revisions and is delivered on schedule 90% of the time. | Random review of SCR estimates. |
| 3.4.1.2 | Impact Configured Items - Programmer reviews the SCR and enters configuration items change size into configuration management system in accordance with business processes | 95% of required changes or impacts are identified on SCRs during the rating period. | Random review of SCRs and impact assessments for quality. |
| 3.4.1.3 | Software Development - Produce coding sufficient to meet specified requirements and design document specifications while remaining free of defects. - Ensure coding meets the requirements for industry best practices and complies with the aforementioned business processes. - Software is generally developed in COBOL or Assembler with Job Control Language, although other languages may be required to support the payroll system. | Coding is delivered on schedule 90% of the time. Coding satisfies 100% of desired results with minimal rework. | Periodic review of coding timeliness, accuracy, and observance of industry and the aforementioned business practices. |
| 3.4.1.4 | Update Configuration Management - Close out the Configuration Change Orders (CCOs). - Enter actual time and actual size of change. - Deliver the code to the configuration management system. - Transmit the code in accordance with the defined programming standards. | 100% of work is accomplished in accordance with the aforementioned business practices. | Periodic review of the repository. |
| 3.4.1.5 | Perform Unit Testing - Test the Configuration Item (CI) to make sure the CI is working correctly. - When the last test is completed successfully, move code into a designated area. - Notify appropriate parties in accordance with the aforementioned business practices. - Produce required documentation in accordance with the aforementioned business processes. | Testing is performed within the allotted schedule. | Periodic review of testing progress. |
| 3.4.1.6 | Perform Regression Testing - Perform regression testing on the CI. - Review Results. - When the last test is completed successfully, move code into a designated area. - Notify appropriate parties in accordance with the aforementioned business practices. - Produce required documentation in accordance with the aforementioned business processes. | Testing is performed within the allotted schedule. | Periodic review of testing progress. |
| 3.4.1.7 | Perform Unit Demonstration Test (Cross Testing) - Test the CI to make sure the CI is working correctly. - When the last test is completed successfully, move code into a designated area. - Notify appropriate parties in accordance with the aforementioned business practices. - Produce required documentation in accordance with the aforementioned business practices. | Testing is performed within the allotted schedule. | Periodic review of testing progress. |
| 3.4.1.8 | Perform String Testing (Modules Run Together) - Test the CI to make sure the CI is working correctly. - When the last test is completed successfully, move code into a designated area. - Notify appropriate parties in accordance with the aforementioned business practices. - Produce required documentation in accordance with the aforementioned business practices. | Testing is performed within the allotted schedule. | Periodic review of testing progress. |
| 3.4.1.9 | Perform Code Turnover - Review all testing plans and results to ensure that all required testing is complete. - Perform a code walk through to ensure all defects are identified. - Perform a Peer Review of Configuration Item(s). - Present ideas and comments focused on defects, efficiency of code and conformance with defined coding standards during Peer Review meeting. | 95% attendance at meetings during the rating period. | 100% review of meeting records during the rating period. |
| 3.4.1.10 | Process DCPS Action Requests - Analyze and research DAR. - Develop a plan to resolve issues identified in the DAR. - Document resolutions in the appropriate tracking system in accordance with the aforementioned business practices. - Resolution of DARs may require system changes, data calls, program development, and/or other solutions. - All actions are documented in accordance with the aforementioned business practices and executed to resolve the DAR. | DARs are resolved within the parameters determined in existing the aforementioned business practices. | Randomly review DARs for correctness. |
| 3.4.2 | Micro-application Development |  |  |
| 3.4.2.1 | Develop Software Solutions - Analyze and document customer requirements, to include generating new micro-application products and maintaining existing micro-application products. - Design and document solutions to respond to customer request utilizing functionality available in Microsoft Office products or other scripting languages. - Produce Visual Basic for Applications (VBA) coding sufficient to meet customer requirements and design document specifications within applicable tools supporting micro-applications, including Microsoft Access, Microsoft Excel, or other Microsoft products. - Develop test plans and test software to ensure that software solutions function within design parameters and meet customer needs. | Research and documentation for the development or maintenance for micro-applications is captured in the designated repository. Coding is delivered on schedule 90% of the time. Coding satisfies 100% of desired results with minimal rework. Test plan satisfies 100% of desired results with minimal rework. | Periodic review of analysis and design documents, coding, system documentation, and test plans timeliness, accuracy, and observance of industry and the aforementioned business practices. |
| 3.4.3 | Audit Support |  |  |
| 3.4.3.1 | Attend Meetings - Attend in-brief/out-brief meetings and subsequent follow-on meetings to identify needed items that must be produced for auditors. - Document items required by the auditor. | Attendance in 95% of meetings. | 100% review of meeting records during the rating period. |
| 3.4.3.2 | Research and Produce Artifacts - Produce request artifacts requested by auditors and/or other approved organizations as determined by the System Manager or his designated representative. - Generate new reports or data files and/or provide copies of existing reports or data files. - Provide other information requested, including but not limited to SCRs, documents, standard operating procedures, manuals, policies and procedures; reports run from other AIS utilized by the project; security plans; and/or software screen shots. | Begin retrieval of requested materials within 8 business hours. Completion of retrieval within documented time frame from Government representative. | 100% review of materials produced and timeliness, accuracy, and observance of industry and the aforementioned business practices. |
| 3.4.3.3 | Research Findings - Research audit findings to identify a suggested response to audit findings. - Write analysis of findings pertaining to audit issues. | Work is returned no more than once for revisions and is delivered on schedule 95% of the time. | 100% review of the analysis for the audit finding. |
| 3.4.3.4 | Implement Resolutions to Findings - Assist with implementation of results of audit findings. | Tasks worked within schedule 95% of the time. | Periodic review of the work performed and the schedule. |
| 3.5 | Independent Testing |  |  |
| 3.5.1 | Software Integration Testing (SIT) |  |  |
| 3.5.1.1 | Test Design - Conduct analysis of the SCR(s) and plan processes to conduct test. - Assess size and scope of the SCR(s) - Write test plan. - Coordinate with Systems Branch to establish the test environment. - Perform database preparation and other items required to develop the test readiness review (TRR). - Provide input regarding status of test to the test readiness review meeting. - Review the SCR(s) and enter the configuration item impacts into the configuration management tool. - If a SCR amendment is required, take appropriate action to process the amendment. - Adhere to defined milestone deadlines. | Test plan is delivered on schedule 90% of the time. Test plan satisfies 100% of desired results with minimal rework. | Periodic review of test plan timeliness, accuracy, completeness, and observance of industry and the aforementioned business practices. |
| 3.5.1.2 | Write Scripts - Write scripts. - Research available records to find appropriate data for the test. - Create or modify data for the test. - Document intended results of the data and/or scripts. - If a SCR amendment is required, take appropriate action to process the amendment. - Adhere to defined milestone deadlines. | 100% of the requirements in the SCR have test scripts developed. Data files are completed on schedule 90% of the time. | Periodic review of test scripts timeliness, accuracy, completeness, and observance of industry and the aforementioned business practices. Data files are reviewed for compliance with schedule. |
| 3.5.1.3 | Test Execution - Execute the jobs, screens, and/or utilities necessary to set up the test preconditions and data, and process the test. - Take all action necessary to ensure that the jobs run correctly, to include renaming files, creating save-offs and/or backups. - Review job outputs. - If a job results in errors, take corrective actions and coordinate resolution to allow job to run correctly. - Update daily test status to include attending any meetings. - Write and update the SIT runner spreadsheet. - Adhere to defined milestone deadlines. | 100% completion of all steps in the job execution run book. 100% completion of all tasks within the SIT runner’s spreadsheet. | Daily review of the SIT runner’s spreadsheet. |
| 3.5.1.4 | Verify Results - Perform analysis of results to verify whether actual test data results are consistent with expected results. - Identify any inconsistencies in test results and document in a test discrepancy result. - If the inconsistency is not a result of improper test planning or execution, document in a defect/test discrepancy report (TDR), and coordinate code re-delivery and re-test as appropriate. - Write documentation to prove the test conditions/scripts have been verified. - Adhere to defined milestone deadlines. | 100% documentation of all test results for all requirements identified in an SCR. | Periodic review of appropriate testing tools to verify that all test conditions have been verified. |
| 3.5.1.5 | Update Configuration Management Tool - Close out the Configuration Change Orders (CCOs), enter actual time and actual size of change. - Ensure that all assigned test events are closed in the configuration management tool in accordance with guidance in the business process handbook. - Adhere to defined milestone deadlines. | 100% of all items are closed and delivered in the appropriate configuration management tool. | Periodic review of appropriate configuration management tool to verify all items are closed and delivered. |
| 3.5.2 | Software Quality Testing (SQT) |  |  |
| 3.5.2.1 | Test Readiness Review - Receive the requirements from the customer. - Write scripts to test requirements from customers. - Research available records to find appropriate data for the test. - Create or modify data for the test. - Execute tests, document results, and provide results back to the customer. - Adhere to defined milestone deadlines. | 95% of customer test scenarios were delivered on time. | Review feedback from the customer. |
| 3.5.2.2 | Assist in Analysis and Clarification - Provide assistance to the customer regarding the test results. - Provide guidance to the customer clarifying or explaining why particular results were obtained from the tests. - Adhere to defined milestone deadlines. | Test scenarios and results are analyzed and clarified for the customer when directed by the Government representative. 100% completion of all work is completed on schedule. | Review feedback from the customer. |
| 3.5.3 | Audit Support |  |  |
| 3.5.3.1 | Attend Meetings - Attend in-brief/out-brief meetings and subsequent follow-on meetings to identify needed items that must be produced for auditors. - Document items required by the auditor. | Attendance in 95% of meetings. | 100% review of meeting records during the rating period. |
| 3.5.3.2 | Research and Produce Artifacts - Produce artifacts requested by auditors and/or other approved organizations as determined by the System Manager or his designated representative. - Generate new reports or data files and/or provide copies of existing reports or data files. - Provide other information requested, including but not limited to SCRs, documents, standard operating procedures, manuals, policies and procedures; reports run from other AIS utilized by the project; security plans; and/or software screen shots. | Begin retrieval of requested materials within 8 business hours. Completion of retrieval within documented time frame from Government representative. | 100% review of materials produced and timeliness, accuracy, and observance of industry and the aforementioned business practices. |
| 3.5.3.3 | Research Findings - Research audit findings to identify a suggested response to audit findings. - Write analysis of findings pertaining to audit issues. | Work is returned no more than once for revisions and is delivered on schedule 95% of the time. | 100% review of the analysis for the audit finding. |
| 3.5.3.4 | Implement Resolutions to Findings - Assist with implementation of results of audit findings. | Tasks worked within schedule 95% of the time. | Periodic review of the work performed and the schedule. |
| 3.6 | Systems Support |  |  |
| 3.6.1 | General Systems Support |  |  |
| 3.6.1.1 | Pre-implementation review - Review release implementation plan. - Take necessary actions to finalize and publish plan within 10 days of the plan date or schedule. - Develop metrics on how long the system will be unavailable to the customer within +/- 20% of the actual time the system was unavailable to a customer. | Plan is complete, followed procedures, and is published on schedule 90% of the time. | Periodic review of the plan and release details. |
| 3.6.1.2 | Plan Implementation - Develop release implementation schedule and provide to appropriate staff. | Actual system downtime is +/- 20% of the estimated unavailability. Schedule developed contains 90% of the relevant and material events. | Review of the release implementation. |
| 3.6.1.3 | Validate Release Coordination - Coordinate with lead database administrator(s) the tasks necessary to implement release. - Update Job Control Language (JCL) table, if applicable. - Coordinate release implementation tasks with release managers. - Coordinate all other tasks with other DCPS staff as necessary. | 100% of tasks are coordinated with the responsible office and the JCL table is updated, if applicable | Review of release implementation. |
| 3.6.1.4 | Develop of Software Quality Assurance (SQA) Charts - Develop the SQA charts per existing business practices and data for charts to identify metrics to be used in ensuring release is operating as designed. | SQA charts identify material items to accurately measure release. | Periodic review of the SQ charts. |
| 3.6.1.5 | Conduct Post-review meeting with Management - Conduct the meeting, record minutes and review the charts. - Take all actions items and publish meeting minutes. | Meetings are held and all identified actions are taken. | Period review of the meeting record and follow-up actions. |
| 3.6.1.6 | Support QA and Development Environments - Build and control various environments needed to support DCPS releases, or development and testing environments. - Respond to and support related questions and issues. - Identify problems and solutions for external customers | Environments are built that are usable and 90% free of defects. | Periodic review of the QA and development environments and interactions with the customers. |
| 3.6.1.7 | Impact System Changes and Attend Related Meetings - Provide a technical write-up focused on identifying database impacts and develop a recommended system and/or database design. - Review technical requirements in SCR and identify system and/or database solutions. - Write data definitions for database design. - Review and coordinate changes to incoming and outgoing file transfer activities. - Attend meetings associated with all of the above activities. | 95% attendance at meetings during the rating period. Technical write-up is complete, includes all necessary analysis, and is not returned more than once for revisions. | 100% review of meeting records during the rating period. Review of technical write-ups. |
| 3.6.1.8 | Monitor Performance - Execute job monitoring activities utilizing provided tools, including: - IDMS utilities - PreAlert - Analyze results of jobs executed through Control-M scheduler to determine appropriate areas and system parameters. - Perform maintenance of Control-M jobs on the database. - Ensure system is performing within tolerances established by Service Level Agreements (SLA) or other agreements. - Monitor space utilization, job size, response time, and usage. - Recommend and based on management direction, implemented corrective actions for the above. | System is monitored and appropriate actions are being taken based on reports, outputs, or system performance degradation. | Biweekly review of prior and post reports to proper changes and analysis of parameters for changes. Review of CVs to determine whether issues exist. Apply various tools to determine compliance. |
| 3.6.1.9 | Mock Pay/De-conversion - Support customer activities by preparing mock databases with production data and the appropriate code base. - Resize databases according to need and performance. - Run pay processing and send results to receiving organization(s), either internal or external. - Develop a standard operating procedure document that details the processes for mock payroll processing or de-conversion activities. | Work is performed on schedule 90% of the time during the rating period. | Random review of the results of load process to see that data items were masked and loaded correctly. Review of customer feedback on data received. Review of SOP document. |
| 3.6.1.10 | Support IBM DB2 - Review change requests from vendors or providers. - Install, test, and maintain supported versions of DB2. - Manage and verify upgrades to DB2, developing Plans of Action and Milestones (POAM) for all activities. | All actions necessary to maintain the database are taken 97% of the time on schedule. | Period review of the actions necessary to maintain the database. |
| 3.6.1.11 | Support Integrated Database Management System (IDMS) - Review change requests from vendors or providers. - Install and maintain IDMS. - Manage and verify upgrades to IDMS, developing Plans of Action and Milestones (POAM) for all activities. | All actions necessary to maintain the database are taken 97% of the time on schedule. | Period review of the actions necessary to maintain the database. |
| 3.6.1.12 | Support Other Commercial/Government Off-the-Shelf Software (COTS/GOTS) - Review change requests from vendors or providers. - Install and maintain third-party software. - Manage and verify upgrades to third-party software, developing Plans of Action and Milestones (POAM) for all activities. | COTS/GOTS software upgrades or installations are processed on schedule and functioned correctly 97% of the time. | Review of upgrades, installations, and/or program execution. |
| 3.6.1.13 | Complete Documentation - Coordinate SCR and release content documentation for approvals. - Ensure database activity documentation is maintained according to system requirements. - Create and/or maintain the following documentation. - Version control documentation as appropriate - Audit documentation as appropriate. - Security documentation as appropriate. - Other documentation as required. - Store documentation in appropriate repositories as detailed by management or project procedures. | 90% of the activities requiring documentation are documented in accordance with the aforementioned business practices. | Periodic review of documentation. |
| 3.6.1.14 | Attend Conference Calls - Attend weekly meetings with the Defense Enterprise Computing Center (DECC) and Defense Information Systems Agency (DISA). - Take notes to capture actions, activities, or points of interest. - Provide input to meeting as needed. - Disseminate by email notes to designated individuals, usually the team lead. | 100% attendance on calls. | Period review of the meeting record. |
| 3.6.1.15 | Perform Change Control and Inventory Management (CCIM) - Control changes to code base in all environments based on defined change requests. - Perform applicable audits throughout the software development life cycle in conjunction with existing guidance. - Check or initiate request from/to DECC for various status or updates to programs or environment. - Coordinate to ensure updates are processed on schedule. - Provide new program requirements to DECC as needed to ensure DCPS can function appropriately. - Process change request actions in CCIM in conjunction with DECC requirements. | CCIM actions are worked on a weekly basis 95% of the time. | Periodic review of CCIM actions. |
| 3.6.1.16 | COOP Testing and Enhancement - Provide input into COOP plan. - Assist in the execution of a successful COOP, including developing job schedules, executing job schedules, troubleshooting issues, and taking corrective action. - Participate in tabletop or simulation COOP exercises, either annual or as required. - Ensure system can be operated from alternate sites in accordance with the COOP plan. | Participated in COOP exercises 98% of the time. COOP activities are completed on schedule 95% of the time. Testing occurs to ensure the COOP can be operated at an alternate location. | Review actions taken to support COOP in order to determine consistency in accordance with the aforementioned business practices. |
| 3.6.1.17 | Provide Functional Support - Review recommendations from customers and DCPS staff. - Provide detailed analysis and technical assistance to customers and DCPS staff. - Develop inquiries utilizing tools available and based on requirements provided by the customer and DCPS staff. - Provide designated personnel, usually a team lead, with advice provided. | Detailed advice is provided to a customer or DCPS staff. | Random review of advice given. |
| 3.6.1.18 | Perform Issue Research and Resolution - Provide on-call support after normal working hours (see 1.9 Hours of Operation) to resolve production issues affecting the successful and correct processing of payroll. | Provide 100% coverage for after-hours support. Document 100% of reported situations in accordance with the aforementioned business practices. | Review of on-call situations and support. |
| 3.6.1.19 | Process Unplanned Program Terminations - Record unplanned program terminations (ABENDs) circumstances as a DAR. - Analyze, research, and resolve ABENDs, documenting in accordance with the aforementioned business processes. - If software code needs to be written, develop an SCR with necessary functional and technical requirements and then create software solution to SCR. - All actions needed to be taken to resolve the ABEND/DAR are carried out and DAR is resolved and thoroughly documented. An ABEND is defined as an unplanned program termination that occurs when a computer is directed to execute an instruction or to process information that it cannot recognize. | Monitor jobs and data and take appropriate actions based on status of job runs in accordance with the aforementioned business practices. | Review of actions taken. |
| 3.6.1.20 | File Monitoring - Monitor incoming data files pursuant to appropriate DCPS manuals or guides, many of which detail date and time of submissions. - Monitor file receipt and run execution. - Identify data files that are not received as scheduled and take actions necessary to correct conditions as detailed in appropriate DCPS manuals or guides. - Elevate errors in file submission to management. - Monitor and adjust file naming and space allocations as necessary. - Archive and restore files as necessary. | Action is taken to obtain critical data files. Issues are elevated as necessary and in accordance with the aforementioned business practices. Activities are completed within schedule 95% of the time. | Review of actions taken to ensure schedule is maintained. |
| 3.6.1.21 | Monitor System Security - Utilize ACF2 or other security packages to maintain system and software security. - Process access request forms. - Develop, maintain, test, and implement security processes to ensure system and software integrity, including but not limited to expiring password notifications, access/account management, CAC enablement, single sign-on solutions. | 98% of the activities required by system security are managed in accordance with the aforementioned business practices. | Periodic review of security processes and activities. |
| 3.6.1.22 | Develop Training Materials - Develop new training materials related to “System Support” for the project, including but not limited to database or mainframe product usage, Job Control Language, IDMS, or DB2. - Training materials shall be presented to users in a classroom setting in a professional manner, when necessary, and the Government shall provide the classroom setting. | Materials include appropriate topics and are delivered in a professional manner. Materials delivered on schedule 90% of the time with minimal revisions. | Periodic review of the developed materials and interactions with users. |
| 3.6.1.23 | Provide SharePoint Services - Maintain SharePoint web site utilized across multiple organizations. - Develop team sub-sites for better communication across teams and organizations. - Establish and control a document repository for all system documentation, including version control processes. - Establish and maintain version control processes. - Develop workflows to automate defined, reoccurring processes, increasing process efficiencies. | Solutions are delivered on schedule 90% of the time. Solutions satisfy 100% of desired results with minimal rework. | Periodic review of coding timeliness, accuracy, and observance of industry and the aforementioned business practices. |
| 3.6.2 | Audit Support |  |  |
| 3.6.2.1 | Attend Meetings - Attend in-brief/out-brief meetings and subsequent follow-on meetings to identify needed items that must be produced for auditors. - Document items required by the auditor. | Attendance at 95% of meetings. | 100% review of meeting records during the rating period. |
| 3.6.2.2 | Research and Produce Artifacts - Produce artifacts requested by auditors and/or other approved organizations as determined by the System Manager or his designated representative. - Generate new reports or data files and/or provide copies of existing reports or data files. - Provide other information requested, including but not limited to SCRs, documents, standard operating procedures, manuals, policies and procedures; reports run from other AIS utilized by the project; security plans; and/or software screen shots. | Begin retrieval of requested materials within 8 business hours. Completion of retrieval within documented time frame from Government representative. | 100% review of materials produced and timeliness, accuracy, and observance of industry and the aforementioned business practices. |
| 3.6.2.3 | Research Findings - Research audit findings to identify a suggested response to audit findings. - Write analysis of findings pertaining to audit issues. | Work is returned no more than once for revisions and is delivered on schedule 95% of the time. | 100% review of the analysis for the audit finding. |
| 3.6.2.4 | Implement Resolutions to Findings - Assist with implementation of results of audit findings. | Tasks worked within schedule 95% of the time. | Periodic review of the work performed and the schedule. |
| 3.7 | Production Control |  |  |
| 3.7.1 | General Production Control Support |  |  |
| 3.7.1.1 | Develop Daily Production Schedule - Develop the daily production schedule. - Provide schedule to operators. - Coordinate with customers to ensure any special jobs are included in schedule or there are required changes to the schedule. | Schedules are created 100% of the time and submitted to the operators. | Random review of schedules. |
| 3.7.1.2 | Participate in Stand-up Meeting - Support the daily stand-up meeting by providing data, status of current job execution, and a summary of actions taken during the night to correct any production issues. | Attendance by at least one scheduler at 98% of meetings. | 100% review of meeting records during the rating period. |
| 3.7.1.3 | Execute Production Support - Monitor interface files in accordance with the aforementioned business practices, communicating status with management and the respective customer. - Review and analyze production problems, including ABENDs. - Determine a solution to the production problem. - If a restore is required, identify where in the run sequence the restore should be started from, determine which back-up, if any, is needed for restoration, and where to restart the production schedule. - Contact other personnel as necessary to provide instructions to correct complex problems. - Document the production problem and subsequent actions, including resolution, in accordance with the aforementioned business practices. - Communicate production problems to internal and external customers in accordance with the aforementioned business practices. - Requires knowledge of Job Control Language. | Troubleshooting activities are completed on schedule 95% of the time. | Review of meeting notes to ascertain production control involvement in a solution. |
| 3.7.1.4 | COOP Testing and Enhancement - Provide input into COOP plan. - Assist in the execution of a successful COOP, including developing job schedules, executing job schedules, troubleshooting issues, and taking corrective action. - Participate in tabletop or simulation COOP exercises, either annual or as required. - Ensure system can be operated from alternate sites in accordance with the COOP plan. | Participated in COOP exercises 98% of the time. COOP activities are completed on schedule 95% of the time. Reasonable efforts are made to ensure the COOP can be operated at an alternate location. | Review actions to determine consistency in accordance with the aforementioned business practices. |
| 3.7.2 | Audit Support |  |  |
| 3.7.2.1 | Attend Meetings - Attend in-brief/out-brief meetings and subsequent follow-on meetings to identify needed items that must be produced for auditors. - Document items required by the auditor. | Attendance at 95% of meetings. | 100% review of meeting records during the rating period. |
| 3.7.2.2 | Research and Produce Artifacts - Produce request artifacts requested by auditors and/or other approved organizations as determined by the System Manager or his designated representative. - Generate new reports or data files and/or provide copies of existing reports or data files. - Provide other information requested, including but not limited to SCRs, documents, standard operating procedures, manuals, policies and procedures; reports run from other AIS utilized by the project; security plans; and/or software screen shots. | Begin retrieval of requested materials within 8 business hours. Completion of retrieval within documented time frame from Government representative. | 100% review of materials produced and timeliness, accuracy, and observance of industry and the aforementioned business practices. |
| 3.7.2.3 | Research Findings - Research audit findings to identify a suggested response to audit findings. - Write analysis of findings pertaining to audit issues. | Work is returned no more than once for revisions and is delivered on schedule 95% of the time. | 100% review of the analysis for the audit finding. |
| 3.7.2.4 | Implement Resolutions to Findings - Assist with implementation of results of audit findings. | Tasks worked within schedule 95% of the time. | Periodic review of the work performed and the schedule. |
| 3.8 | Operations |  |  |
| 3.8.1 | General Operations Support |  |  |
| 3.8.1.1 | Running Batch Files and Schedules - Execute batch or manually entered jobs according to the published daily schedule. | 99% of scheduled jobs are run correctly in accordance with documented schedules. | Review of run schedule. |
| 3.8.1.2 | Monitor Jobs and ABEND Codes - Research and monitor job data looking for ABEND codes and other problems in accordance with operations guidebook. - Take appropriate action as detailed in operator’s guide to include restarting or recovering, documenting the issue(s) in a DAR, or contacting appropriate on-call personnel to assist. - Resolve system errors in the following priority order. - Level 1 – immediate fix required due to work stoppage (high priority). - Level 2 – Not immediate as it does not affect the current production run (mid priority). - Level 3 – General question or data call (low priority). - Update logbooks and elevate issues as required by operation’s guidebook. - Requires knowledge of Job Control Language. | Respond to priority issues in accordance with the aforementioned business practices and attempt to resolve if on-call. Acceptable resolution is where the recover attempt did not lose data, nor did the system fail to meet the schedule. | Review of responses, research, and logbooks. |
| 3.8.1.3 | COOP Testing and Enhancement - Provide input into COOP plan. - Assist in the execution of COOP, including developing job schedules, executing job schedules, troubleshooting issues, and taking corrective action. - Participate in tabletop or simulation COOP exercises, either annual or as required. - Ensure system can be operated from alternate sites in accordance with the COOP plan. | Participated in COOP exercises 98% of the time. COOP activities are completed on schedule 95% of the time. Reasonable efforts are made to ensure the COOP can be operated at an alternate location. | Review actions to determine consistency in accordance with the aforementioned business practices. |
| 3.8.2 | Audit Support |  |  |
| 3.8.2.1 | Attend Meetings - Attend in-brief/out-brief meetings and subsequent follow-on meetings to identify needed items that must be produced for auditors. - Document items required by the auditor. | Attendance at 95% of meetings. | 100% review of meeting records during the rating period. |
| 3.8.2.2 | Research and Produce Artifacts - Produce request artifacts requested by auditors and/or other approved organizations as determined by the System Manager or his designated representative. - Generate new reports or data files and/or provide copies of existing reports or data files. - Provide other information requested, including but not limited to SCRs, documents, standard operating procedures, manuals, policies and procedures; reports run from other AIS utilized by the project; security plans; and/or software screen shots. | Begin retrieval of requested materials within 8 business hours. Completion of retrieval within documented time frame from Government representative. | 100% review of materials produced and timeliness, accuracy, and observance of industry and the aforementioned business practices. |
| 3.8.2.3 | Research Findings - Research audit findings to identify a suggested response to audit findings. - Write analysis of findings pertaining to audit issues. | Work is returned no more than once for revisions and is delivered on schedule 95% of the time. | 100% review of the analysis for the audit finding. |
| 3.8.2.4 | Implement Resolutions to Findings - Assist with implementation of results of audit findings. | Tasks worked within schedule 95% of the time. | Periodic review of the work performed and the schedule. |

TECHNICAL EXHIBIT 2

DELIVERABLES SCHEDULE

| Deliverable | Frequency | # of Copies | Medium/Format | Submit To |
| --- | --- | --- | --- | --- |
| Performance and Cost Report (P&C) | Monthly | One Electronic Copy by the 10th of every month. | Excel Spreadsheet | COR |
| Status Report | Monthly | One Electronic Copy by the 10th of every month. | MS Word | COR |
| Management Plan | In accordance with the SDP | One Electronic Copy | MS Word | COR and SM |
| Contractor’s Progress, Status and Management Report (Management Review) | In accordance with the SDP | One Electronic Copy | MS Word | COR and SM |
| Software Version Description (SVD) | In accordance with the SDP | One Electronic Copy | MS Word | SM |
| Engineering Change Proposal | In accordance with the SDP | One Electronic Copy | MS Word | SM |
| Software Test Plan (STP) | In accordance with the SDP | One Electronic Copy | MS Word | SM |
| Software Test Description (STD) | In accordance with the SDP | One Electronic Copy | MS Word | SM |
| Software Test Report (STR) | In accordance with the SDP | One Electronic Copy | MS Word | SM |
| Computer Operator’s Manual | In accordance with the SDP | One Electronic Copy | MS Word | SM |
| Software Transition Plan (STP) | In accordance with the SDP | One Electronic Copy | MS Word | SM |
| Software User’s Manual (SUM) | In accordance with the SDP | One Electronic Copy | MS Word | SM |
| Software Requirements Specification (SRS) | In accordance with the SDP | One Electronic Copy | MS Word | SM |
| Interface Requirements Specification (SRS) | In accordance with the SDP | One Electronic Copy | MS Word | SM |
| Interface Design Description (IDD) | In accordance with the SDP | One Electronic Copy | MS Word | SM |
| Software Design Description (SDD) | In accordance with the SDP | One Electronic Copy | MS Word | SM |
| Software Development Plan (SDP) | In accordance with the SDP | One Electronic Copy | MS Word | SM |
| Contractor’s Configuration Management Plan | In accordance with the SDP | One Electronic Copy | MS Word | SM |
| Database Design Description (DBDD) | In accordance with the SDP | One Electronic Copy | MS Word | SM |
| System/Subsystem Design Description (SSDD) | In accordance with the SDP | One Electronic Copy | MS Word | SM |
| Software Installation Plan (SIP) | In accordance with the SDP | One Electronic Copy | MS Word | SM |
| Technical Report- Study/Services | In accordance with the SDP | One Electronic Copy | MS Word | SM |
| Site Preparation Requirements and Installation Plan | In accordance with the SDP | One Electronic Copy | MS Word | SM |
| System/Sub-System Specification (SSS) | In accordance with the SDP | One Electronic Copy | MS Word | SM |
| Implementation Plan | In accordance with the SDP | One Electronic Copy | MS Word | SM |
| Computer Software Products End Items | In accordance with the SDP | One Electronic Copy | MS Word | SM |
| System Problem Report (SPR) | In accordance with the SDP | One Electronic Copy | MS Word | SM |
| Systems Engineering Management Plan (SEMP) | In accordance with the SDP | One Electronic Copy | MS Word | SM |

TECHNICAL EXHIBIT 3

ESTIMATED WORKLOAD DATA

DCPS historically has 4 major releases and 49 minor releases per year, with an average of 12 to 18 System Change Requests (SCRs) per release. The number of SCRs in a release can vary depending on the release schedule and size of the SCRs.

DCPS fields approximately 600 Production Support calls per year, on a fluctuating schedule. The volume of calls tends to be higher directly after a new software release or when new troop rotations occur. Functional and production support may need to be performed outside CORE business hours to respond to Level 1 and Level 2 help desk tickets. Travel may may be required within the Contiguous United States (CONUS).

The Specific Tasks 3.5 Independent Test and 3.8 Operations is Firm Fixed Price. All other tasks will be Labor Hours. For LH CLINs, DCPS expects to spend approximately 44,160 hours a year on documentation, technical design, programming, production control, and programming.

DCPS will be providing support for the Defense Logistics Agency (DLA) Defense Agency Initiative (DAI) during this period of performance. The required work includes preparing mock databases with production data and the appropriate code base; resizing databases according to need and performance; running pay processing and sending results to receiving organization(s), either internal or external; and developing a standard operating procedure document that details the processes for mock payroll processing or de-conversion activities.

Estimate Workload by Category:

DFAS estimates the following hours are required based on 1,920 hours per

work year:

| Labor Category | Hours | Full Time Equivalents |
| --- | --- | --- |
| Project Manager - Intermediate | 480 | 0.25 |
| Documentation Specialist (Associate) | 1,920 | 1 |
| Software Engineer (Senior)* | 1,920 | 1 |
| Systems Engineer (Senior)* | 17,280 | 9 |
| Systems Engineer (Intermediate)* | 38,400 | 20 |
| Systems Engineer (Associate) | 19,200 | 10 |
| Systems Engineer (Associate) – Testers | 13,440 | 7 |
| Systems Engineer (Senior) – DAI* | 960 | 0.5 |

Key Personnel are defined as Software Engineer (Senior), Systems Engineer (Senior), and Systems Engineer (Intermediate) and annotated with an asterisk (*).

Army Chess Labor Category Key Personnel Required Skills:

Software Engineer (Senior) - Responsible for conducting or participating in multidisciplinary research and collaboration with equipment designers and/or hardware engineers in the planning, design, development, and utilization of electronic data processing systems software. Determines computer user needs; advises hardware designers on machine characteristics that affect software systems such as storage capacity, processing speed, and input/output requirements; designs and develops compilers and assemblers, utility programs, and operating systems.

Contract personnel submitted for this labor category must possess either of the following (not both) required skillset for Software Engineer (Senior):

Expert knowledge (5-8 years working) of Oracle / COGNOS / JavaScript.

Expert knowledge (5-8 years working) of Broadcom Endevor.

Preferred skillsets for Software Engineer (Senior):

Expert knowledge (5-8 years working) IDMS database.

Expert knowledge (5-8 years working) of System performance and measurement.

Expert knowledge (5-8 years working) of COBOL programming.

Expert knowledge (5-8 years working) of JCL.

Systems Engineer (Senior) - Responsible for performing high-level systems analysis, evaluation, design, integration, documentation, and implementation of very complex applications that require a thorough knowledge of administrative, and technical skills. Directs and participates in all phases of system development with emphasis on planning, analysis, evaluation, integration, testing and acceptance phases (IV&V and DT&E). Applies higher-level business or technical principles and methods to very difficult technical problems to arrive at an automated engineering solution. Designs and prepares technical reports and related documentation, and makes charts and graphs to record results. Prepare and deliver presentations and briefings as required. Responsible for ensuring the quality and services delivered for particular task(s) for which this skill is performing.

Required skillset for Systems Engineer (Senior):

Extensive (3-5 years working) knowledge of IDMS database.

Extensive (3-5 years working) knowledge of COBOL programming.

Extensive (3-5 years working) knowledge of JCL.

Extensive (3-5 years working) knowledge of Agile Methodology.

Preferred skillset for Systems Engineer (Senior):

Extensive (3-5 years working) knowledge of Oracle / COGNOS / JavaScript.

Extensive (3-5 years working) knowledge of Broadcom Endevor.

Extensive (3-5 years working) knowledge of Software Testing Strategies.

Extensive (3-5 years working) knowledge of Configuration Management Strategies.

Extensive (3-5 years working) knowledge of Audit support and Assurance.

Systems Engineer (Intermediate) - Performs high-level systems analysis, evaluation, design, integration, documentation, and implementation of very complex applications that require a thorough knowledge of administrative and technical skills. Directs and participates in all phases of system development with emphasis on planning, analysis, evaluation, integration, testing and acceptance phases (IV&V and DT&E). Applies higher-level business or technical principles and methods to very difficult technical problems to arrive at automated engineering solutions.

Required skillset for Systems Engineer (Intermediate):

Intermediate (2-3 years) knowledge of Requirements Analysis.

Intermediate (2-3 years) knowledge of Software Design.

Intermediate (2-3 years) knowledge of IDMS database.

Intermediate (2-3 years) knowledge of COBOL programming.

Preferred skillset for Systems Engineer (Intermediate):

Intermediate (2-3 years) knowledge of JCL.

Intermediate (2-3 years) knowledge of System-to-System file sharing and interfaces.

Intermediate (2-3 years) knowledge of Oracle / COGNOS / JavaScript.

Intermediate (2-3 years) knowledge of Broadcom Endevor.

Intermediate (2-3 years) knowledge of Software Testing Strategies.

Intermediate (2-3 years) knowledge of Configuration Management Strategies.

Intermediate (2-3 years) knowledge of Audit support and Assurance.

Appendix A - Systems Information and Required Systems Skills:

| Category | Details |
| --- | --- |
| System Hosting | System Hosted by DISA at DECC Mechanicsburg, PA |
| COOP Site | DECC Ogden, Utah |
| Volume Printing | DAPS – Geographically Co-Located |
| Platform Type | IBM 2096-Y03 |
| Operating System | z/OS 3.01.00 |
| Data Base Management System | IDMS v 19.0 |
| Programming Languages | COBOL for z/OS 6.4.0, Assembler, Job Control Language, REXX, MQ Series |
| Performance Monitoring | SAS/MXG 9.1.3 |
| PRO Report Workload Management | CA-VIEW 2.0 |
| Security Management | ACF2 REL 16.0.05 / MVS |
| Restart Recovery | QUICKSTART 3.4.00 |
| Message/Query (for myPay) | MQSeries 6.0 |
| File Transfer Protocols | Many Various |
| COTS | Tax Factory, Finalist |
| Programs | Batch 855, Online 180 |
| Screen Images | 278 |
| Total Lines of Code | 2,087,048 |
| Total Function Points | 120,102 |
| CMM Level | 4 |
| Operations | 24/7 |
| Processing | Batch and Online |
| COGNOS |  |

Additional Systems skills:

The contractor(s) will have experience in the following:

(1) Configuration Management

(2) Knowledge of technical system documentation

(3) Software Development Life Cycle Process

(4) Software Improvement Process

(5) Governmental accounting system user support

(6) Governmental accounting or financial web application (full participation in the software development lifecycle)

(7) Enterprise Architect

(8) JavaScript.

(9) Microsoft Office Suite

(10) Robo Help

(11) Web and Client Server technologies

(12) PVCS Version Control

(13) TSO

(14) ISPF

(15) JES

(16) SDSF

Appendix B

Complete list of Third-Party Software utilized by DCPS.

| SMS/DFHSM (DASD Management) | LE |
| --- | --- |
| FDRABR/ADR/CPK | MaxUtil |
| TMS | Enterprise COBOL Compile Options / Debug |
| CA-View (SAR) / DocView / EAS | SNA |
| MVS/QuickREF / Fastpath (TSO QW) | FTP |
| JobScan/JEM | MXG/SAS |
| ACF2 | Control/M |
| ECCB Requests (CCIMs) | DCPS Pay Cycle Testing |
| z/OS 1.13 w/applicable mainframe software | Secure ZIP |
| RMF/ISMF | Connect Direct |
| SMF/RMF | Finalist / CASS |
| SyncSort | Mainview |
| CMIS | Strobe |
| DDT | PreAlert (MVS) |
| REXX | PreAlert (IDMS) |
| Websphere/USS | IDMS R17.0 |
| CA Librarian | Tracer |
| CL/Supersession | IDMS/SQL |
| MIAP | Impromptu |
| Abendaid | CA-Server |
| CA-CCI | OLQ |
| Culprit | QuickStart |
| Remedy | CMIS |
| MS-Office products | BSI TaxFactory |
| MQSeries | JAVA |
| JavaScript | Apache Tomcat, IBM WebSphere or another comparable web server |
| Structured Query Language | COGNOS |