SECTION B - SUPPLIES OR SERVICES AND PRICES/COSTS

B.1	SCOPE OF SERVICES

The Contractor shall provide personnel, supplies and equipment, as identified in this solicitation and Exhibits, for the scheduled and unscheduled maintenance services for the hydraulic traffic barriers and automatic gates located at the Embassy Compound and U.S. Government-owned properties in Rome, and at the Consulates in Florence and Naples, Italy, as described in Section C, DESCRIPTION/SPECIFICATIONS/WORK STATEMENT, of this contract and exhibits attached in Section J.

B.2	TYPE OF CONTRACT

This is a fixed price type contract for scheduled maintenance services as defined in the Comprehensive Maintenance Plan (CMP).  The fixed price will include all work, including furnishing all labor, materials, equipment, and services, overhead (including cost of Workers’ Compensation and War-Hazard Insurance, which shall not be a direct reimbursement) and profit, unless otherwise specified.

An indefinite delivery/indefinite quantity type contract will be awarded for unscheduled work or urgently needed services.  Individual delivery orders will be issued using the fixed hourly rates identified below.  The fixed hourly rates shall include wages, overhead, general, and administrative expenses, and profit.  Hours and labor categories for these delivery orders shall be negotiated into a firm-fixed-priced delivery order. The actual amount of work to be performed, an estimate of the professional/technical effort required, the time of such performance, and the location of the property(ies) shall be authorized by delivery orders issued by the Contracting Officer.  Orals orders may be necessary for emergency services however they shall be issued in writing within three business days of the oral instructions.  See Exhibit L, Section J for sample of an Unscheduled Work Order.

B.3	PRICES/COSTS

B.3.1	Value Added Tax

The Government will not reimburse the Contractor for VAT under this contract.  The Contractor shall not include a line for VAT on Invoices as the U.S. Embassy has a tax exemption certificate with the host government.

B.3.2	Currency

All prices shall be submitted in Euros.

B.3.3	Scheduled Maintenance Services

(a)	In consideration of satisfactory performance of all the scheduled services required under this contract, the Contractor shall be paid a fixed-price per month for Scheduled Maintenance Services.  No additional sums will be payable on account of any escalation in the cost of materials, equipment, or labor (unless mandated by local law), or because of the Contractor 's failure to properly estimate or accurately predict the cost or difficulty of achieving the results required by the maintenance plan is.  Nor will the contract price be adjusted on account of fluctuations in the currency exchange rate.

(b)	Premium pay for services required to be provided on holidays is included only in the fixed prices for Scheduled Maintenance Services.

B.3.4	Unscheduled Services

(a)	The fixed hourly rates per labor category shall be used to establish firm fixed-price task orders. Each task order shall be issued in advance and priced by multiplying the hourly rates by the number of hours required.

(b)	The Contractor shall also be reimbursed for costs for any materials/equipment ordered under the task order issued by the Government in conjunction with the Unscheduled Services.  No profit shall be added to this material/equipment. All costs of materials/equipment shall be itemized on the invoice, such as purchase price of material/equipment, cost of transportation and cost of handing. If VAT charges are paid, then they must be itemized in each task order.

B.3.5	Emergency Services

(a)	Emergency services shall be issued and priced at the same rates as unscheduled services, however, work that is required beyond normal working hours or days (see F.8) or 40 hours per week or 8 hours per day and meet the definition of emergency services as defined in C.1.3 may use overtime rates as fixed below.

(b)	The Contractor shall also be reimbursed for costs for any materials/equipment ordered under the task order issued by the Government in conjunction with the Emergency Services. No profit shall be added to this material/equipment. All costs of materials/equipment shall be itemized on the invoice, such as purchase price of material/equipment, cost of transportation and cost of handing. If VAT charges are paid then they must be itemized in each task order.

B.3.6	Ordering

(a) All supplies or services to be furnished under this contract shall be ordered by the issuance of delivery orders by the Department of State.  Orders may be issued from the date of the Contracting Officer's signature until the end of the "Period of Performance" applicable to this contract.

(b) Contractor will be asked to submit a cost proposal (sample shown in Exhibit M) when given a draft scope of work for an unscheduled task.

(c) Contracting Officer will negotiate and develop firm-fixed-priced delivery orders for each unscheduled or emergency task that needs to be performed.

(d) All delivery orders are subject to the terms and conditions of this contract.   This contract shall take precedence in the event of conflict with any order.

B.4	PERIOD PRICES

The firm fixed prices for the base, and all option years are detailed in Exhibit A, Pricing Schedule. The following is a summary of prices for each year and the grand total of the contract.

| GRAND TOTAL |  |
| --- | --- |
| Base Year TOTAL |  |
| First Option Year Total |  |
| Second Option Year Total |  |
| Third Option Year Total |  |
| Fourth Option Year Total |  |
| GRAND TOTAL |  |

SECTION C - DESCRIPTION/SPECIFICATIONS/WORK STATEMENT

C.1.	INTRODUCTION

C.1.1.	General.	The Embassy of the United States in Rome, Italy requires a hydraulic traffic barriers and automatic gates maintenance service Contractor to perform both scheduled and unscheduled work orders on the Embassy Compound and U.S. Government-owned properties in Rome, and at the Consulates in Florence and Naples, Italy. The Contractor shall furnish managerial, administrative and direct operational personnel to accomplish all work as required in this contract.  The Contractor shall designate an English speaking representative who shall supervise the Contractor's workforce and be the Contractor's liaison with the U.S. Embassy.

The designated person shall be available by phone and e-mails at all time, attend to

meetings at the Embassy and Consulates every other month, and unscheduled visits at

other times as needed.

The Contractor's employees shall be on-site only for contractual duties and not for any other business or purposes. All personnel assigned by the Contractor for the performance of the respective services shall be regular employees of the Contractor, and shall be supervised by the Contractor.  There shall be no employer-employee relationship between the Government and the personnel.

Subcontractors may only be employed with the express written consent of the

Contracting Officer.  Specific services are described in detail below.

C.1.2.	Personnel.

The Contractor shall be responsible for providing qualified technicians with relevant

experience of more than 3 years to meet the minimum  requirements established below to

perform maintenance services in accordance with the maintenance plan shown in Exhibit

D and other Exhibits, and unscheduled services.  Personnel shall meet the minimum

criteria for labor categories as identified in Exhibit F.

C.1.3	Definitions.

"Chancery" means the building of the embassy used for official activities or means the official residence of the ambassador.

“CMMS” is a computer maintenance management system such as PASS/RPA (real estate management system), PMCI or QUIBIC.

"CMP" is a comprehensive maintenance plan.

"Daily" means 5 days per week, on each non-holiday workday.

"DCMR" means the official residence of the Deputy Chief of Mission.

"Emergency Services" are task orders which require immediate attention.  May involve working other than normal work day or hour as defined in F.8.  Contractor required to respond to call within 4 hours and take action to minimize emergency situation.

"EOB" means Embassy Office Building.

"Execution Plan" is submitted by the Contractor and defines the methods and disciplines used to carry out the maintenance plan as provided in Exhibit A.

"General Instructions" mean those instructions, directives and guidelines that apply to all employee maintenance personnel.

"NOB" means New Office Building

"PM" means Preventive Maintenance

"Routine Maintenance and Repair" includes the preservation in a sound state of real property and might include day-to-day electrical and plumbing work, and the purchase of maintenance stock.

"Scheduled Maintenance Services" includes all routine maintenance functions identified in the Exhibit D, Comprehensive Maintenance Plan and other Exhibits, for Post systems and equipment.

"Unscheduled Maintenance and Repair Services" includes minor maintenance and repair services which are not identified in the Comprehensive Maintenance Plan.

C.1.3.1.	Executive Plan	The Contractor shall provide an Executive Plan to carry out the maintenance as shown in Exhibit D and other Exhibits of the contract.  These duties and responsibilities described in Subsection C.1.5 and Exhibits of the contract.  The Contractor shall provide a draft of the Executive Plan to the COR for review 30 days after contract award.

C.1.4	Location, Service, Kind of Personnel:	A sample listing of locations, kinds of services, and personnel by category, are provided in the Exhibits of the contract. A sample of an unscheduled order is described in Exhibit L and is for illustration only and will not necessarily be identical to services provided under this contract.

C.1.5	Duties and Responsibilities.

C.1.5.1     Services to be performed by these technicians shall include those

outlined in this contract and its Exhibits.  Damage or situations requiring major

or specialized remedial services shall promptly be brought to the attention of the COR or

the Embassy Facility Management Office, and efforts shall be made to minimize such

trouble or damage until proper corrective action can be taken.  Major and specialized

repairs shall be carried out by the Government, independent of this contract.

The cost of unscheduled or emergency calls, along with a report detailing the work performed, hours worked, and materials used, must be emailed to the Contracting Officer’s Representative (COR) within 24 hours of completing the work.

C.1.5.2     Systems to be Operated and Maintained:

See Exhibit C for a representative sampling of the systems to be operated and maintained.

C.1.5.3   Miscellaneous Maintenance and Repair Services:  The Contractor shall provide preventive maintenance and repair services for all Government systems, as directed by the COR.

The detailed work requirements and instructions including emergency works shall be provided by the Contracting Officer to the Contractor's Liaison who shall supervise, schedule, and manage the performance of the assignments.

All personnel assigned by the Contractor for the performance of the respective services shall be regular employees of the Contractor, and shall be supervised by the Contractor.  There shall be no employer-employee relationship between the Government and the personnel.  Subcontractors may only be employed with the express written consent of the Contracting Officer.

C.2	SUPERINTENDENCE BY CONTRACTOR:

The entire operation of the contracted services shall be superintended by the Contractor's bilingual (English/Italian) liaison, who shall maintain a close contact with the Contracting Officer and the COR in order to coordinate the performance of the contracted services with the needs of the Government.

C.3	QUALITY ASSURANCE

The Contractor shall institute an appropriate inspection system including checklists of duties to be carried out, ensuring these duties are carried out by the supervisory staff and senior employees, and carrying out weekly inspections to determine whether the various services are being performed according to the contract requirements.  Copies of the weekly inspection reports shall be provided to the COR.

Any shortcomings and/or substandard conditions noted in such inspections shall be promptly corrected and improved; any conditions beyond the responsibility of the Contractor shall be brought to the attention of the Contracting Officer or COR, for disposition.

C.3.1	Quarterly Report: The Contractor shall render a quarterly report, summing up observations resulting from the inspections, difficulties or irregularities encountered, measures taken, improved conditions, repairs or services needed (those beyond the Contractor's responsibilities), special work done, recommendations, and other matters related to operation and maintenance of the buildings and facilities covered by this contract.  The quartely report shall be provided in a format similar to the one in Exhibit F, signed by an authorized representative of the Contractor, and shall be submitted to the COR, together with the Contractor's quartely invoice.

C.3.2	Inspection by Government:	The services being performed hereunder and the supplies furnished therefor will be inspected from time to time by the COR, or his/her authorized representatives, to determine that all work is being performed in a satisfactory manner, and that all supplies are of acceptable quality and standards.

The Contractor shall be responsible for any countermeasures or corrective action, within the scope of this contract, which may be required by the Contracting Officer as a result of such inspection.

SECTION D - PACKAGING AND MARKING

RESERVED

SECTION E - INSPECTION AND ACCEPTANCE

E.1	52.252-2 CLAUSES INCORPORATED BY REFERENCE (FEB 1998)

This contract incorporates one or more clauses by reference, with the same force and effect as if they were given in full text. Upon request, the Contracting Officer will make their full text available. In addition, the full text of a clause may be accessed electronically at: Acquisition.gov  this address is subject to change.

If the Federal Acquisition Regulation (FAR) is not available at the location indicated above, use the Department of State Acquisition website at e-CFR to see the links to the FAR.  You may also use an Internet “search engine” (for example, Google, Yahoo or Excite) to obtain the latest location of the most current FAR.

FEDERAL ACQUISITION REGULATION (48 CFR CH. 1)

CLAUSE	TITLE AND DATE

52.246-4	INSPECTION OF SERVICES – FIXED PRICE (AUG 1996)

52.246-12	INSPECTION OF CONSTRUCTION (AUG 1996)

E.2	QUALITY ASSURANCE AND SURVEILLANCE PLAN (QASP)

This plan is designed to provide an effective surveillance method to promote effective Contractor performance. The QASP provides a method for the Contracting Officer's Representative (COR) to monitor Contractor performance, advise the Contractor of unsatisfactory performance, and notify the Contracting Officer of continued unsatisfactory performance.  The Contractor, not the Government, is responsible for management and quality control to meet the terms of the contract.  The role of the Government is to conduct quality assurance to ensure that contract standards are achieved.

| PERFORMANCE OBJECTIVE | PWS PARAGRAPH | PERFORMANCE THRESHOLD |
| --- | --- | --- |
| Performs all maintenance services set forth in the Performance Work Statement (PWS) | C.1 thru C.3 and Exhibits | All required services are performed and no more than one (1) customer complaint is received per quarter. |

E.2.1.	Surveillance.  The COR will receive and document all complaints from Government personnel regarding the services provided.  If appropriate, the COR will send the complaints to the Contractor for corrective action.

E.2.2.	Standard.  The performance standard is that the Government receives no more than one (1) customer complaint per quarter. The COR shall notify the Contracting Officer of the complaints so that the Contracting Officer may take appropriate action to enforce the inspection clause  (FAR 52.246-4, Inspection of Services – Fixed Price (AUG 1996)), if any of the services exceed the standard.

E.2.3.	Procedures

(a) If any Government personnel observe unacceptable services, either incomplete work or required services not being performed they should immediately contact the COR.

(b) The COR will complete appropriate documentation to record the complaint.

(c) If the COR determines the complaint is invalid, the COR will advise the complainant. The COR will retain the annotated copy of the written complaint for his/her files.

(d) If the COR determines the complaint is valid, the COR will inform the Contractor and give the Contractor additional time to correct the defect, if additional time is available.  The COR shall determine how much time is reasonable.

(e) The COR shall, as a minimum, orally notify the Contractor of any valid complaints.

(f) If the Contractor disagrees with the complaint after investigation of the site and challenges the validity of the complaint, the Contractor will notify the COR.  The COR will review the matter to determine the validity of the complaint.

(g) The COR will consider complaints as resolved unless notified otherwise by the complainant.

(h) Repeat customer complaints are not permitted for any services. If a repeat customer complaint is received for the same deficiency during the service period, the COR will contact the Contracting Officer for appropriate action under the Inspection clause.

SECTION F - DELIVERIES OR PERFORMANCE

F.1.	52.252-2 CLAUSES INCORPORATED BY REFERENCE (FEB 1998)

This contract incorporates one or more clauses by reference, with the same force and effect as if they were given in full text. Upon request, the Contracting Officer will make their full text available. In addition, the full text of a clause may be accessed electronically at: Acquisition.gov this address is subject to change.

If the Federal Acquisition Regulation (FAR) is not available at the location indicated above, use the Department of State Acquisition website at e-CFR to see the links to the FAR.  You may also use an Internet “search engine” (for example, Google, Yahoo or Excite) to obtain the latest location of the most current FAR.

FEDERAL ACQUISITION REGULATION (48 CFR CH. 1)

CLAUSE	TITLE AND DATE

52.242-14	SUSPENSION OF WORK (APR 1984)

52.242-15	STOP-WORK ORDER (AUG 1989)

52.242-17	GOVERNMENT DELAY OF WORK (APR 1984)

F.2.	PERIOD OF PERFORMANCE

The contract shall be effective starting on the date stated in the Notice to Proceed and shall remain in effect one-year period, with four-year option periods.  Individual delivery orders for unscheduled work will identify completion times for specific unscheduled/urgent tasks.

| F.3. DELIVERABLES |  |  |  |
| --- | --- | --- | --- |
| The following items shall be delivered under this contract: |  |  |  |
| Description | Quantity | Delivery Date | Deliver To |
| C.1.3.2 Execution Plan | 1 | 30 days after award | COR |
| C.3. Quality Assurance Plan | 1 | 10 days after award | COR |
| C.3. Inspection Report | 1 | 7 days after end of scheduled maintenance period | COR |
| C.3.1. Maintenance Report | 1 | 5th day of each month | COR |
| H.1.2.3. Bios on Personnel | 1 | 10 days after award | COR |
| H.4. Insurance/Licenses & Permits | 1 | 30 days after Notice of Award | CO |
| H.10.1 Safety Plan | 1 | 30 days after contract award | COR |
| H.7.1 Waste Disposal Report | 1 | Last day of each quarter | COR |
| H. 18 INPS & INAIL Certificates | 1 | 10 days after award | CO |

F.4	CONTRACTOR'S SUBMISSION OF MAINTENANCE SCHEDULE AND MINOR REPAIRS UNDER UNSCHEDULED WORK ORDERS

The time for submission of the schedules and General Instructions referenced in Section I, 52.236-15, "Schedules for Construction Contracts", paragraph (a), is hereby modified to reflect the due date for submission as " seven calendar days after receipt of an executed contract".  The Contractor shall weekly revise such schedules (1) to account for the actual progress of the work, (2) to reflect approved adjustments in the performance schedule, and (3) as required by the Contracting Officer to achieve coordination with work by the Government and any separate contractors employed by the Government.  The Contractor shall submit a schedule which sequences work so as to minimize disruption at the jobsite.

All deliverables shall be in the English language, unless otherwise provided hereunder, and any system of dimensions (i.e., English or metric) shown shall be consistent with that used in the contract.  No extension of time shall be allowed on account of a delay by the Government in approving such deliverables if the Contractor has failed to act promptly and responsively in submitting its deliverables.  Each deliverable shall be identified as required by the contract.

F.5	ACCEPTANCE OF SCHEDULE

When the Government has accepted any time schedule, it shall be binding upon the Contractor.  The completion date is fixed and may be extended only by a written modification to the delivery order signed by the Contracting Officer.  Acceptance or approval of any schedule or revision thereof by the Government shall not (1) extend the completion date or obligate the Government to do so, (2) constitute acceptance or approval of any delay, nor (3) excuse the Contractor from or relieve the Contractor of its obligation to maintain the progress of the work and achieve final completion by the established completion date.

F.6.	NOTICE OF DELAY

In the event the Contractor receives a notice of any change in the work, or if any other conditions arise which are likely to cause or are actually causing delays which the Contractor believes may result in completion of the project after the completion date, the Contractor shall notify the Contracting Officer of the effect, if any, of such change or other conditions upon the approved schedule, and shall state in what respects, if any, the relevant schedule or the completion date should be revised.  Such notice shall be given promptly, and not more than ten (10) days following the first occurrence of event giving rise to the delay or prospective delay.  Revisions to the approved time schedule shall only be made with the approval of the Contracting Officer.

F.7.	NOTICE TO PROCEED

(a) Following receipt from the Contractor of any bonds or evidence of insurance within the time specified in Section H of this contract, and following acceptance of these documents by the Contracting Officer, the Contracting Officer will provide to the Contractor a Notice to Proceed.  The Contractor must then prosecute the work required hereunder.

(b) It is possible that the Contracting Officer may elect to issue the Notice to Proceed prior to receipt and acceptance of any bonds or evidence of insurance required hereunder.  Issuance of a Notice to Proceed by the Government before receipt of the required bonds or insurance certificates or policies shall not be a waiver of the requirement to furnish these documents.

F.8.	WORKING HOURS

All work shall be performed during normal working hours, which are defined as 8:30 to 17:30, Monday through Friday.  Other hours, initiated by the Contractor, may be approved by the Contracting Officer's Representative.  Notice must be given 24 hours in advance to COR who will consider any deviation from the hours identified above.  Changes in work hours will not be cause for a price increase.

F.9.	EXCUSABLE DELAYS

The Contractor will be allowed time, not money, for excusable delays as defined in FAR 52.249-10, Default.  Examples of such cases include (l) acts of God or of the public enemy, (2) acts of the United States Government in either its sovereign or contractual capacity, (3) acts of the government of the host country in its sovereign capacity, (4) acts of another contractor in the performance of a contract with the Government, (5)fires, (6) floods, (7) epidemics, (8) quarantine restrictions, (9) strikes, (l0) freight embargoes, (11) delays in delivery of Government furnished equipment and (12) unusually severe weather.  In each instance, the failure to perform must be beyond the control and without the fault or negligence of the Contractor, and the failure to perform furthermore (1) must be one that the Contractor could not have reasonably anticipated and taken adequate measures to protect against, (2) cannot be overcome by reasonable efforts to reschedule the work, and (3) directly and materially affects the date of final completion of the project.

F.10	POST AWARD CONFERENCE

A post award conference will be held 10 days after contract award at the American Embassy in Rome in Via Sallustiana, 49 Rome to discuss the schedule, submittals, notice to proceed, mobilization and other important issues that affect the progress under this contract.

SECTION G - CONTRACT ADMINISTRATION DATA

G.1	652.242-70 	CONTRACTING OFFICER'S REPRESENTATIVE (COR)

(AUG 1999)

(a) The Contracting Officer may designate in writing one or more Government employees, by name or position title, to take action for the Contracting Officer under this contract. Each designee shall be identified as a Contracting Officer’s Representative (COR). Such designation(s) shall specify the scope and limitations of the authority so delegated; provided, that the designee shall not change the terms or conditions of the contract, unless the COR is a warranted Contracting Officer and this authority is delegated in the designation.

(b) The COR for this contract is a Facilities Maintenance representative of the U.S. Embassy Rome, Italy.

G.1.1	Duties

The COR is responsible for inspection and acceptance of services. These duties include review of Contractor invoices, including the supporting documentation required by the contract. The COR may provide technical advice, substantive guidance, inspections, invoice approval, and other purposes as deemed necessary under the contract.

G.1.3	642.271 GOVERNMENT TECHNCIAL MONITOR (GTM).

The contracting officer may appoint a Government Technical Monitor (GTM) to assist the Contracting Officer’s Representative (COR) in monitoring a contractor’s performance. The contracting officer may appoint a GTM because of physical proximity to the contractor’s work site, or because of special skills or knowledge necessary for monitoring the contractor’s work. The contracting officer may also appoint a GTM to represent the interests of another requirements office or post concerned with the contractor’s work.

The GTMs’ for this contract is a representative of a Facilities Maintenance representative of the U.S. Embassy in Rome, and Facilities Maintenance representatives of the U.S. Consulate in Florence and Naples.

G.2.	PAYMENT

G.2.1.	General.

The Contractor's attention is directed to Section I, 52.232-1, "Payments", and 52.232-5, "Payments Under Fixed-Price Construction Contracts".  The following subsections elaborate upon the information contained therein.  All invoices should contain copies of the signed work orders completed quarterly and status information on those not completed.  Completed work orders shall bear the signature of the Contractor’s quality control personnel.  Work orders shall consist of all preventive maintenance orders as well as unscheduled and emergency orders issued since the submittal of the last invoice.

Invoices shall be submitted electronically (PDF. format) to TriMissionInvoices@state.gov  and one copy to the Contracting' Officer's Representative (COR) referencing the applicable U.S. Government Contract number to the following designated billing address:

American Embassy

FMC

Via Veneto 119/a

00187 Roma

G.2.2.	Detail of Payment Requests

Each application for payment, which shall be made no more frequently than quarterly, unless otherwise provided herein, shall cover the fixed price preventive maintenance fee and the value of labor and materials completed and in place for individual delivery orders.

In addition, the Contractor shall provide the following support for each request for payment for additional, seasonal, and emergency services:

Time sheets to support the number of hours worked for each work order and signed by the Contractor’s approving official that work has been completed.

G.2.3.	Payments to Subcontractors

The Contractor shall make timely payment from the proceeds of the progress or final payment for which request is being made, to his subcontractors and suppliers in accordance with the Contractor's contractual arrangements with them.

G.2.4.	Evaluation by the Contracting Officer

Following receipt of the Contractor's request for payment, and on the basis of an inspection of the work, the Contracting Officer shall make a determination as to the amount which, in his/her opinion, is then due.  In the event the Contracting Officer does not approve payment of the full amount applied for, less the retainage addressed in 52.232-5, the Contracting Officer shall advise the Contractor of the reasons therefore.

G.2.5.	Additional Withholding

Independently of monies retained by the Government under 52.232-5, or otherwise as permitted to be retained under this contract, the Government may withhold from payments due the Contractor any amounts as may be considered necessary to cover

(a) Wages or other amounts due the Contractor's employees on this project;

(b) Wages or other amounts due employees of subcontractors on this project;

(c) Amounts due suppliers of materials or equipment for this project; and

(d) Any other amounts for which the Contractor may be held liable under this contract, including but not limited to the actual or prospective costs of correction of defective work and prospective liquidated damage when the Contractor has failed to make adequate progress.

G.2.6	Payment

In accordance with FAR 52.232-27(a) the 14 day period identified in FAR 52.232-27(a)(1)(i)(A) is hereby changed to 30 days.

G.3	VALUE ADDED TAX

The Government will not reimburse the Contractor for VAT under this contract.  The Contractor shall not include a line for VAT on Invoices as the U.S. Embassy has a tax exemption certificate with the host government.

G.3.1	Recordkeeping Requirements

G.3.1.1		The Contractor and the COR shall both maintain a complete and accurate management file. The file shall contain as a minimum, the following items:

(a)	The Government's copies of all task orders issued under this contract, and all inspection reports completed by the COR (OF-127).  These forms will be supplied to advise the Contractor of service requests and to document the performance of all work, including emergency work.

(b)	Contractor's Service Report forms, documenting arrival and departure time of the Contractor's representative performing the service, and all information on parts installed for unscheduled and emergency services only.

(c)	Documentation of any complaints from Post personnel or unusual incidents which may have taken place during the visit to the site.

SECTION H - SPECIAL CONTRACT REQUIREMENTS

H.1	ISSUANCE OF TASK ORDERS FOR UNSCHEDULED/EMERGENCY WORK

(a)	Unscheduled work and emergency work shall be authorized only through the issuance of task orders executed by the Contracting Officer.  Task orders shall be established on a firm fixed-price basis (using the hourly rates identified in Section B and negotiated hours) and shall be modified solely by a written modification executed by the Contracting Officer.  Emergency services may require the use of oral orders however a written order shall be provided within 3 business days of the verbal authorization.

(b)	The Contractor shall perform only those unscheduled/emergency services specifically authorized in the individual delivery orders issued under this contract.  The Contractor shall complete all work and services under this contract within the period of performance specified in the delivery orders except that no delivery order shall be issued hereunder after the expiration of this contract.

H.2	ORDERING OFFICIAL

In accordance with FAR 52.216-18 ORDERING (AUG 2020), the designated ordering individual for this contract is the Contracting Officer.

H.3	RESERVED

H.4	CERTIFICATE OF INSURANCE

The Contractor shall furnish to the Contracting Officer a current certificate of insurance as evidence of the insurance required.  In addition, the Contractor shall furnish evidence of a commitment by the insurance carrier to notify the Contracting Officer in writing of any material change, expiration or cancellation of any of the insurance policies required not less than thirty (30) days before such change, expiration or cancellation is effective.  When coverage is provided by self-insurer, the Contractor shall not change or decrease the coverage without the Contracting Officer's approval.  If the Contractor intends to use any subcontractors under this contract, the Contractor must ensure that the subcontractor carries the types and amounts of insurance as identified below.

The Contractor's attention is directed to Section I, 52.228-5, "Insurance - Work on a Government Installation".  As required by this clause, the Contractor is required to provide whatever insurance is legally necessary.  The Contractor, shall, at its own expense, provide and maintain during the entire performance period the following insurance amounts:

General Liability (includes premises/operations, collapse hazard, products, completed operations, contractual, independent contractors, broad form property damage, personal injury).

| 1. Bodily Injury, On or Off the Site, in Euros |  |
| --- | --- |
| Per Occurrence | Euro 1,500.000.00 |
| Cumulative | Euro 1,500.000.00 |
| 2. Bodily Injury, On or Off the Site, in Euro |  |
| Per Occurrence | Euro 1,500.000.00 |
| Cumulative | Euro 1,500.000.00 |

The foregoing types and amounts of insurance are the minimums required.  The Contractor shall obtain any other types of insurance required by local law or that are ordinarily or customarily obtained in the location of the work.  The limit of such insurance shall be as provided by law or sufficient to meet normal and customary claims.

The Contractor agrees that the Government shall not be responsible for personal injuries or for damages to any property of the Contractor, its officers, agents, servants, and employees, or any other person, arising from and incident to the Contractor's performance of this contract.  The Contractor shall hold harmless and indemnify the Government from any and all claims arising therefrom, except in the instance of gross negligence on the part of the Government.

The Contractor shall obtain adequate insurance for damage to, or theft of, materials and equipment in insurance coverage for loose transit to the site or in storage on or off the site.

H.4.1	Government as Additional Insured

The general liability policy required of the Contractor shall name "the United States of America, acting by and through the Department of State", as an additional insured with respect to operations performed under this contract.

H.4.2	Insurance-Related Disputes

Failure to agree to any adjustment contemplated under this contract regarding insurance shall be a dispute within the meaning of the clause in Section I, 52.233-1, Alternate I, "Disputes". However, nothing in this clause shall excuse the Contractor from proceeding with the work, including the repair and/or replacement as herein above provided.

H.4.3	Time for Submission of Evidence of Insurance

The Contractor shall provide evidence of the insurance required under this contract within thirty (30) calendar days after contract award.  Failure to timely submit this evidence, in a form acceptable to the Contracting Officer, may result in rescinding or termination of the contract by the Government.

H.5	GOVERNING LAW

The contract and the interpretation thereof shall be governed by the laws of the United States.

H.6	LANGUAGE PROFICIENCY

The manager assigned by the Contractor to superintend the work on-site, as required by Section I, 52.236-6, "Superintendence by the Contractor", shall be fluent in written and spoken English.

H.7	LAWS AND REGULATIONS

H.7.1	Compliance Required

The Contractor shall, without additional expense to the Government, be responsible for complying with all laws, codes, ordinances, and regulations applicable to the performance of the work, including those of the host country, and with the lawful orders of any governmental authority having jurisdiction.  Host country authorities may not enter the facilities without the permission of the Contracting Officer.  Unless otherwise directed by the Contracting Officer, the Contractor shall comply with the more stringent of the requirements of such laws, regulations, and orders and of the contract.  In the event of a conflict among the contract and such laws, regulations and orders, the Contractor shall promptly advise the Contracting Officer of the conflict and of the Contractor's proposed course of action for resolution by the Contracting Officer.

The Contractor shall provide on a monthly basis an environmental waste report which describes any occurrence of and disposal of hazardous waste encountered during performance of this contract and any resulting delivery orders issued herein.

H.7.2	Labor, Health and Safety Laws and Customs

The Contractor shall comply with all local labor laws, regulations, customs and practices pertaining to labor, safety, and similar matters, to the extent that such compliance is not inconsistent with the requirements of this contract.

H.7.3	Subcontractors

The Contractor shall give written assurance to the Contracting Officer that all subcontractors and others performing work on or for the project have obtained all requisite licenses and permits.

H.7.4	Evidence of Compliance

Proper documentation and evidence satisfactory to the Contracting Officer of compliance with this clause shall be submitted by the Contractor at such times as directed by the Contracting Officer.

H.8	RESPONSIBILITY OF CONTRACTOR

H.8.1	Damage to Persons or Property

The Contractor shall be responsible for all damages to persons or property that occur as a result of the Contractor's fault or negligence, and shall take proper safety and health precautions to protect the work, the workers, the public, and the property of others.

H.8.2	Responsibility for Work Performed

The Contractor shall be responsible for all materials delivered and work performed, except for any completed unit of work which may have been accepted in writing under individual delivery orders.

H.9	MAINTENANCE OPERATIONS

H.9.1	Operations and Storage Areas

(a)	Confinement to Authorized Areas.  The Contractor shall confine all operations (including storage of materials) on Government premises to areas authorized or approved by the Contracting Officer.

(b)	Vehicular Access.  The Contractor shall, and in accordance with any regulations prescribed by the Contracting Officer, use only established site entrances and roadways.

H.9.2	Use of Premises

(a)	Occupied Premises.  If the premises are occupied, the Contractor, its subcontractors, and their employees shall comply with the regulations promulgated by the Government governing access to, operation of, and conduct while in or on the premises and shall perform the work required under this contract in such a manner as not to unreasonably interrupt or interfere with the conduct of Government business.

(b)	Requests from occupants.  Any request received by the Contractor from occupants of existing buildings to change the sequence of work shall be referred to the Contracting Officer for determination.

(c)	Access limited.  The Contractor, its subcontractors and their employees shall not have access to or be admitted into any building or portion of the site outside the areas designated in this contract except with the permission of the Contracting Officer.

H.10	SAFETY

H.10.1	Accident Prevision

(a) General.  The Contractor shall provide and maintain work environments and procedures which will (1) safeguard the public and Government personnel, property, materials, supplies, and equipment exposed to Contractor operations and activities; (2) avoid interruptions of Government operations and delays in project completion dates; and (3) control costs in the performance of this contract.  For these purposes, the Contractor shall--

(1) Comply with the standards issued by any local government authority having jurisdiction over occupational health and safety issues; and

(2) Ensure that any additional measures the Contracting Officer determines to be reasonably necessary for this purpose are taken.

(b) Records. The Contractor shall maintain an accurate record of exposure data on all accidents incident to work performed under this contract resulting in death, traumatic injury, occupational disease, or damage to or theft or loss of property, materials, supplies, or equipment.  The Contractor shall report this data in the manner prescribed by the Contracting Officer.

(c) Subcontracts.  The Contractor shall be responsible for its subcontractors' compliance with this clause.

(d) Written Program.  Before commencing the work, the Contractor shall--

(1) Submit a written proposal for implementing this clause; and

(2) Meet with the Contracting Officer to discuss and develop a mutual understanding relative to administration of the overall safety program.

(e) The Contracting Officer shall notify the Contractor of any non-compliance with these requirements and the corrective actions required.  This notice, when delivered to the Contractor or the Contractor's representative at site, shall be deemed sufficient notice of the non-compliance and corrective action required.  After receiving the notice, the Contractor shall immediately take correction action.  If the Contractor fails or refuses to promptly take corrective action, the Contracting Officer may issue an order stopping all or part of the work until satisfactory corrective action has been taken.  The Contractor shall not be entitled to any equitable adjustment of the contract price or extension of the performance schedule on any stop work order issued under this clause.

H.11	SUBCONTRACTORS AND SUPPLIERS

H.11.1	 Claims and Encumbrances

The Contractor shall satisfy as due all lawful claims of any persons or entities employed by the Contractor, including subcontractors, materialmen and laborers, for all labor performed and materials furnished under this contract, including the applicable warranty or correction period, unless the Government shall be directly liable therefor by contract.  The Contractor shall not at any time permit any lien, attachment, or other encumbrance to be entered against or to remain on the building(s), or the premises, whether public or private, or any portion thereof, as a result of nonperformance of any part of this contract.

H.11.2 	Approval of Subcontractors

(a) Review and approval.  The Government reserves the right to review proposed subcontractors for a period of five (5) calendar days before providing notice of approval or rejection of any or all subcontractors.

(b) Rejection of subcontractors.  The Government reserves the right to reject any or all subcontractors proposed if their participation in the project, as determined by the Contracting Officer, may cause damage to the national security interests of the United States.  The Contractor agrees to promptly replace any subcontractor rejected by the Government under this clause.

H.12	CONTRACTOR PERSONNEL

H.12.1	Removal of Personnel

The Contractor shall maintain discipline at the site and at all times take all reasonable precautions to prevent any unlawful, riotous or disorderly conduct by or amongst those employed at the site and for the preservation of peace and protection of persons and property in the neighborhood of the project against the same. The Contracting Officer may require, in writing, that the Contractor remove from the work any employee that the Contracting Officer deems incompetent, careless, insubordinate or otherwise objectionable, or whose continued employment on the project is deemed by the Contracting Officer to be contrary to the Government's interests.

H.12.2	Maintenance Personnel Security

After award of the contract, the Contractor has ten calendar days to submit to the Contracting Officer a list of workers and supervisors assigned to this project for the Government to conduct all necessary security checks. It is anticipated that security checks will take forty days to perform.

For each individual the Contractor shall fill out a Questionnaire form that will be provided by the Embassy; provide a copy of the employee ID card (with picture); a copy of “Casellario Giudiziario” (Criminal Records Office); and “Certificato Carichi pendenti” (Certificate of Pending Suit).

Failure to provide any of the above information may be considered grounds for rejections and/or resubmittal of the application.  Once the Government has completed the security screening and approved the applicants a badge will be provided to the individual for access to the site. This badge may be revoked at any time due to the falsification of data, or misconduct on site.

H.12.3. Standards of Conduct

(a) General. The Contractor shall maintain satisfactory standards of employee competency, conduct, cleanliness, appearance, and integrity and shall be responsible for taking such disciplinary action with respect to employees as may be necessary.  Each Contractor employee is expected to adhere to standards of conduct that reflect credit on themselves, their employer, and the United States Government. The Government reserves the right to direct the Contractor to remove an employee from the worksite for failure to comply with the standards of conduct. The Contractor shall immediately replace such an employee to maintain continuity of services at no additional cost to the Government.

(b) Uniforms and Personal Equipment. The Contractor 's employees shall wear clean, neat, and complete uniforms when on duty.  All employees shall wear uniforms approved by the Contracting Officer's Representative (COR). The Contractor shall provide for each employee and supervisor, uniforms and personal equipment. The Contractor shall bear the cost of purchasing, cleaning, pressing, and repair of the uniforms.

(c) Neglect of duties shall not be condoned. This includes sleeping while on duty, unreasonable delays, or failures to carry out assigned tasks, conducting personal affairs during duty hours and refusing to render assistance or cooperate in upholding the integrity of the worksite security.

(d) Disorderly conduct, use of abusive or offensive language, quarreling, intimidation by words, actions, or fighting shall not be condoned.  Also included is participation in disruptive activities which interfere with normal and efficient Government operations.

(e) Intoxicants and Narcotics.  The Contractor shall not allow its employees while on duty to possess, sell, consume, or be under the influence of intoxicants, drugs or substances which produce similar effects.

(f) Criminal Actions. Contractor employees may be subject to criminal actions as allowed by law in certain circumstances. These include but are not limited to the following actions: falsification or unlawful concealment, removal, mutilation, or destruction of any official documents or records or concealment of material facts by willful omission from official documents or records; unauthorized use of Government property, theft, vandalism, or immoral conduct; unethical or improper use of official authority or credentials; security violations; organizing or participating in gambling in any form; and misuse of weapons.

(g) Key Control. The Contractor shall receive, secure, issue and account for any keys issued for access to buildings, offices, equipment, gates, etc., for the purposes of this contract.  Keys shall not be duplicated without the COR's approval.  Where it is determined that the Contractor or its agents have duplicated a key without permission of the COR, the Contractor shall remove the individual(s) responsible from performing work under the contract.  If the Contractor has lost any such keys, the Contractor shall immediately notify the COR.  In either event, the Contractor shall reimburse the Government for the cost of rekeying that portion of the system so compromised.

H.13	MATERIALS AND EQUIPMENT

H.13.1	Selection and Approval of Materials

(a) Standard of Quality.  All materials and equipment incorporated into the work shall be new and for the purpose intended, unless otherwise specified, and all workmanship shall be of good quality and performed in a skillful manner as determined by the Contracting Officer.

(b) Selection by Contractor.  Where the contract permits the Contractor to select products, materials or equipment to be incorporated in the work, or where specific approval is otherwise required by the contract, the Contractor shall furnish to the Contracting Officer, for approval, the names of the manufacturer, model number, and source of procurement of each such product, material or equipment, together with other pertinent information concerning the nature, appearance, dimensions, performance, capacity, and rating thereof, unless otherwise required by the Contracting Officer.  Such information shall be provided in a sufficiently timely manner to permit evaluation by the Government against the requirements of the contract.  When directed to do so, the Contractor shall submit samples for approval at the Contractor's expense, with all shipping charges prepaid. Installation or use of any products, materials or equipment without the required approval shall be at the risk of subsequent rejection.

H.13.2	Custody of Materials

The Contractor shall be responsible for the custody of all materials received for incorporation into the project, including Government furnished materials, upon delivery to the Contractor or to any person for whom it is responsible, including subcontractors. The Contractor shall deliver all such items to the site as soon as practicable.  If required by the Contracting Officer, the Contractor shall clearly mark in a manner directed by the Contracting Officer all items of which the Contractor has custody, but which have not been delivered or secured at the site, clearly indicating the use of such items for this U.S. Government project.

H.14 IMPORTED MATERIALS, EQUIPMENT, AND PERSONNEL

H.14.1 Shipment and Customs Clearance

(a). Costs to be Borne by Contractor for Scheduled Maintenance. The Contractor is responsible for paying all charges, whatsoever, except customs duties as provided herein, incurred in obtaining materials that must be imported for the project and in transporting the materials form their place or origin to the site. Moving costs shall include, but not necessarily be limited to packing, handling, cartage, overland freight, ocean freight, transshipment, port, unloading, customs, clearance and duties (other than customs duties as provided herein), unpacking, storage, and all other charges including administrative costs in connection with obtaining and transporting the materials from their source to the project site.

(b) Costs Allowed for Reimbursement to Contractor for Unscheduled/Emergency Services. If the Contractor is required to order imported materials/equipment for unscheduled/emergency services to complete the repairs, the Contractor is entitled to reimbursement at cost of transportation and handling charges. No overhead, profit, or other charge shall be considered.  The Contractor shall follow the instruction for duty-free clearance outlined in paragraph (c) below.  Failure to comply with these referenced instructions shall not be grounds for reimbursement by the Government of any costs associated with customs clearance/duties.

(c) Duty-Free Clearance. The Contractor shall follow the instructions of the Contracting Officer as to the manner of labeling the shipping containers or otherwise processing shipments of imported materials in order to obtain or continue to receive, duty free clearance through customs. The Contractor shall be responsible for the payment of customs duties, if any, which (1) are imposed on items which are not labeled and processed in accordance with the Contracting Officer’s instructions, (2) are imposed on the Contractor’s tools, construction equipment and machinery imported for use on the project, or (3) are otherwise ineligible for duty-free entry.

(d) Customs Clearance. The Government will be responsible for obtaining customs clearances, and for obtaining exemption certificates or paying customs duties not waived, for imported products, materials and equipment which are labeled and processed in accordance with the Contracting Officer’s instructions. The government shall not be responsible for obtaining customs clearance for the Contractor’s tools, construction equipment or machinery, nor for obtaining visas, entry or work permits for the Contractor’s personnel.

H.14.2	Surplus Materials

Unless otherwise specified, any surplus materials, fixtures, articles or equipment remaining at the completion of the project shall become the property of the Contractor, except those items furnished by the Government, the cost of which is not included in the contract price.

H.15	SPECIAL WARRANTIES

H.15.1	Special Warranty Obligations

Any special warranties that may be required under the contract shall be subject to the stipulations set forth in Section I, 52.246-21, "Warranty of Construction", insofar as they do not conflict with the provisions of such special warranties.

H.15.2	Warranty Information

The Contractor shall obtain and furnish to the Government all information which is required in order to make any subcontractor's, manufacturer's, or supplier's guarantee or warranty legally binding and effective, and shall submit both the information and the guarantee or warranty to the Government in sufficient time to permit the Government to meet any time limit requirements specified in the guarantee or warranty, but not later than completion and acceptance of all work under this contract.

H.16	NON-COMPLIANCE WITH CONTRACT REQUIREMENTS

In the event the Contractor, after receiving written notice from the Contracting Officer of noncompliance with any requirement of this contract, fails to initiate promptly such action as may be appropriate to comply with the specified requirement within a reasonable period of time, the Contracting Officer shall have the right to order the Contractor to stop or suspend any or all work under the contract until the Contractor has complied or has initiated such action as may be appropriate to comply within a reasonable period of time.  The Contractor will not be entitled to any extension of contract time or payment for any costs incurred as a result of being ordered to stop work for such a cause.  See FAR 52.252-14, Suspension of Work, in Section I.

H.17	CONTRACTOR INVENTORY PROGRAM

The Contractor shall establish a plan to include written maintenance, use, and inventory programs for all property, equipment, and materials used in performance of the contract.  The inventory system shall ensure that preventive maintenance spare parts are in stock when needed. This includes both Contractor furnished materials and Government furnished property.  Use procedures shall ensure that the property, equipment, and materials, will be used only for those purposes authorized in the contract.  The inventory program shall include procedures for conducting physical inventories, including scheduling, responsibilities, and recordkeeping, for all property, equipment and materials used by the Contractor.  Negligent use of Government furnished property that results in damage or destruction is cause for repair or replacement at the Contractor's expense.

H.18	SUBMISSION OF INAIL & INPS CERTIFICATES

The Contractor shall provide to CO/COR evidence of the regular payment of Italian Accident Insurance - INAIL and of Italian Social Security - INPS as required by the Italian Law of all personnel that will be involved in the project within ten (10) calendar days after the award, unless differently settled upon award by the CO. Failure to timely submit this evidence, in a form acceptable to the Contracting Officer, may result in rescinding or termination of the contract by the Government.

SECTION I

CONTRACT CLAUSES

I.1	52.252-2 CLAUSES INCORPORATED BY REFERENCE (FEB 1998)

This contract incorporates one or more clauses by reference, with the same force and effect as if they were given in full text. Upon request, the Contracting Officer will make their full text available. In addition, the full text of a clause may be accessed electronically at: Acquisition.gov  this address is subject to change.

If the Federal Acquisition Regulation (FAR) is not available at the location indicated above, use the Department of State Acquisition website at e-CFR to see the links to the FAR.  You may also use an Internet “search engine” (for example, Google, Yahoo or Excite) to obtain the latest location of the most current FAR.

FEDERAL ACQUISITION REGULATION (48 CFR CH. 1):

CLAUSE	TITLE AND DATE

52.202-1	DEFINITIONS (JUN 2020)

52.203-3	GRATUITIES	(APR 1984)

52.203-5	COVENANT AGAINST CONTINGENT FEES (MAY 2014)

52.203-6	RESTRICTIONS ON SUBCONTRACTOR SALES TO THE 				GOVERNMENT (JUN 2020)

52.203-7	ANTI-KICKBACK PROCEDURES (JUN 2020)

52.203-8	CANCELLATION, RESCISSION, AND RECOVERY OF FUNDS FOR 			ILLEGAL OR IMPROPER ACTIVITY (MAY 2014)

52.203-10 	PRICE OR FEE ADJUSTMENT FOR ILLEGAL OR IMPROPER 			ACTIVITY (MAY 2014)

52.203-12	LIMITATION ON PAYMENTS TO INFLUENCE

CERTAIN FEDERAL TRANSACTIONS (JUN 2020)

52.203-13	CONTRACTOR CODE OF BUSINESS ETHICS (NOV 2021)

52.203-17	CONTRACTOR EMPLOYEE WHISTLEBLOWER RIGHTS (NOV 2023)

52.204-7	SYSTEM FOR AWARD MANAGEMENT (DEVIATION JAN 2026)

52.204-9	PERSONAL IDENTITY VERIFICATION OF CONTRACTOR PERSONNEL (JAN 2011)

52.204-10	REPORTING EXECUTIVE COMPENSATION AND FIRST-TIER SUBCONTRACT AWARDS (DEVIATION JAN 2026)

52.204-13 	SYSTEM FOR AWARD MANAGEMENT MAINTENANCE

(DEVIATION JAN 2026)

52.204-19	INCORPORATION BY REFERENCE OF REPRESENTATIONS AND 			CERTIFICATIONS (DEC 2014)

52.209-6	PROTECTING THE GOVERNMENT'S INTEREST WHEN SUBCONTRACTING WITH CONTRACTORS DEBARRED, SUSPENDED, OR PROPOSED FOR DEBARMENT (DEVIATION JAN 2026)

52.209-9          UPDATES OF PUBLICLY AVAILABLE INFORMATION REGARDING RESPONSIBILITY MATTERS (DEVIATION JAN 2026)

52.215-2	AUDIT AND RECORDS – NEGOTIATION (DEVIATION FEB 2026)

52.215-8	ORDER OF PRECEDENCE - UNIFORM

CONTRACT FORMAT (DEVIATION FEB 2026)

52.215-11	PRICE REDUCTION FOR DEFECTIVE CERTIFIED

COST OR PRICING DATA – MODIFICATIONS (DEVIATION FEB 2026)

52.215-13	SUBCONTRACTOR CERTIFIED COST OR PRICING

DATA – MODIFICATIONS	(DEVIATION FEB 2026)

52.215-21	REQUIREMENTS FOR COST OR PRICING DATA 					OR PRICING DATA OR INFORMATION OTHER

THAN COST OR PRICING DATA-MODIFICATIONS (DEVIATION FEB 2026)

52.216-7	ALLOWABLE COST AND PAYMENT (DEVIATION FEB 2026)

    - NOTICE TO THE GOVERNMENT OF LABOR DISPUTES (DEVIATION NOV 2025)

52.222-19	CHILD LABOR – COOPERATION WITH AUTHORITIES AND REMEDIES (DEVIATION FEB 2026)

52.225-14	INCONSISTENCY BETWEEN ENGLISH VERSION AND 	TRANSLATION OF CONTRACT (FEB 2000)

52.228-4 	WORKERS COMPENSATION AND WAR-HAZARD INSURANCE OVERSEAS (APR 1984)

52.228-5	INSURANCE-WORK ON A GOVERNMENT INSTALLATION

(JAN 1997)

52.228-11	INDIVIDUAL SURETY - PLEDGES OF ASSETS (FEB 2021)

52.228-13	Alternative Payment Protection (JUL 2000)

52.228-14	IRREVOCABLE LETTERS OF CREDIT (NOV 2014)

52.229-6	TAXES - FOREIGN FIXED-PRICE	CONTRACTS (JUL 2025)

52.229-7	TAXES- FIXED PRICE CONTRACTS WITH FOREIGN GOVERNMENTS (JUL 2025)

52.232-1	PAYMENTS (APR 1984)

52.232-5	PAYMENTS UNDER FIXED-PRICE CONSTRUCTION

CONTRACTS (MAY 2014)

52.232-8	DISCOUNTS FOR PROMPT PAYMENT (FEB 2002)

52.232-17	INTEREST (MAY 2014)

52.232-18	AVAILABILITY OF FUNDS (APR 1984)

52.232-22	LIMITATIONS OF FUNDS (NOV 2025)

52.232-25	PROMPT PAYMENT (JAN 2017)

52.232-28	INVITATION TO PROPOSE PERFORMANCE-BASED PAYMENTS (MAR 2000)

52.232-32	PERFORMANCE-BASED PAYMENTS (APR 2012)

52.232-33	PAYMENT BY ELECTRONIC FUNDS TRANSFER -

SYSTEM FOR AWARD MANAGEMENT (OCT 2018)

52.232-34	PAYMENT BY EFT – OTHER THAN SAM (JULY 2013)

52.233-1	DISPUTES (DEVIATION JAN 2026), ALTERNATE I (DEVIATION JAN 2026)

52.233-3	PROTEST AFTER AWARD	(DEVIATION JAN 2026)

    - APPLICABLE LAW FOR BREACH OF CONTRACT

CLAIM (DEVIATION JAN 2026)

52.236-2	DIFFERING SITE CONDITIONS (DEVIATION AUG 2025)

52.236-3	SITE INVESTIGATIONS AND CONDITIONS

AFFECTING THE WORK (DEVIATION AUG 2025)

52.236-5	MATERIAL AND WORKMANSHIP (DEVIATION AUG 2025)

52.236-6	SUPERINTENDENCE BY THE CONTRACTOR (DEVIATION AUG 2025)

52.236-7	PERMITS AND RESPONSIBILITIES (DEVIATION AUG 2025)

52.236-8	OTHER CONTRACTS (DEVIATION AUG 2025)

52.236-9	PROTECTION OF EXISTING VEGETATION, STRUCTURES

EQUIPMENT, UTILITIES, AND IMPROVEMENTS (DEVIATION AUG 2025)

52.236-10	OPERATIONS AND STORAGE (DEVIATION AUG 2025)

52.236-11	USE AND POSSESSION PRIOR TO COMPLETION (DEVIATION AUG 2025)

52.236-12	CLEANING UP (DEVIATION AUG 2025)

52.236-14	AVAILABILITY AND USE OF UTILITY SERVICES (DEVIATION AUG 2025)

52.236-15	SCHEDULES FOR CONSTRUCTION CONTRACTS (DEVIATION AUG 2025)

52.236-21	SPECIFICATIONS AND DRAWINGS FOR

CONSTRUCTION (DEVIATION AUG 2025)

52.237-3	CONTINUITY OF SERVICES (JAN 1991)

52.242-13	BANKRUPTCY (JULY 1995)

52.243-1	CHANGES - FIXED-PRICE (DEVIATION JUL 2025) – Alternate II (DEVIATION JUL 2025)

52.245-1	GOVERNMENT PROPERTY (SEP 2021)

52.245-2	GOVERNMENT PROPERTY INSTALLATION OPERATION SERVICES (APR 2012)

52.245-9	USE AND CHARGES (APR 2012)

52.246-17 	WARRANTY OF SUPPLIES OF A NONCOMPLEX NATURE         (JUN 2003)

52.246-21	WARRANTY OF CONSTRUCTION (MAR 1994)

52.246-26	REPORTING NONFORMING ITEMS (AUG 2024)

52.248-1	VALUE ENGINEERING (JUN 2020)

52.249-4	TERMINATION FOR CONVENIENCE OF THE

GOVERNMENT (SERVICES) (SHORT FORM) (APR 1984)

52.249-8	DEFAULT (FIXED-PRICE SUPPLY AND	SERVICE) (APR 1984)

(The following clause is applicable to repairs negotiated under individual task orders)

52.249-10	DEFAULT (FIXED PRICE CONSTRUCTION) (APR 1984)

52.249-14	EXCUSABLE DELAYS (APR 1984)

52.253-1	COMPUTER GENERATED FORMS (DEVIATION FEB 2026)

FAR CLAUSES INCLUDED IN FULL TEXT.

I.2	52.203-8	CANCELLATION, RESCISSION, AND RECOVERY OF

FUNDS FOR ILLEGAL OR IMPROPER ACTIVITY (MAY 2014)

(a) If the Government receives information that a contractor or a person has violated 41 U.S.C. 2102- 2104, Restrictions on Obtaining and Disclosing Certain Information, the Government may-

(1) Cancel the solicitation, if the contract has not yet been awarded or issued; or

(2) Rescind the contract with respect to which-

(i) The Contractor or someone acting for the Contractor has been convicted for an offense where the conduct violates 41 U.S.C.2102 for the purpose of either-

(A) Exchanging the information covered by such subsections for anything of value; or

(B) Obtaining or giving anyone a competitive advantage in the award of a Federal agency procurement contract; or

(ii) The head of the contracting activity has determined, based upon a preponderance of the evidence, that the Contractor or someone acting for the Contractor has engaged in conduct punishable under 41 U.S.C. 2105(a).

(b) If the Government rescinds the contract under paragraph (a) of this clause, the Government is entitled to recover, in addition to any penalty prescribed by law, the amount expended under the contract.

(c) The rights and remedies of the Government specified herein are not exclusive, and are in addition to any other rights and remedies provided by law, regulation, or under this contract.

(End of clause)

I.3	52.216-18	ORDERING (AUG 2020)

- Any supplies and services to be furnished under this contract shall be ordered by issuance of delivery orders or task orders by the individuals or activities designated in the Schedule.  Such orders may be issued from date of the notice to proceed through base period or option periods if exercised.

- All delivery orders or tsk orders are subject to the terms and conditions of this contract.  In the event of conflict between a delivery order or task order and this contract, the contract shall control.

- A delivery order or task order is considered “issued” when –

- If sent by mail (includes transmittal by U.S. mail or private delivery service), the Government deposits the order in the mail;

- If sent by fax, the Government transmits the order to the Contractor’s fax number; or

- If sent electronically, the Government either –

- Posts a copy of the delivery order or task order to a Government document access system, and notice is sent to the Contractor; or

- Distributes the delivery order or task order via email to the Contractor’s email address.

- Orders may be issued by methods other than those enumerated in this clause only if authorized in the contract.

(End of clause)

I.4	52.216-19	ORDER LIMITATIONS  (OCT 1995)

(a)	Minimum order.  When the Government requires supplies or services covered by this contract in an amount of less than Euro 70.00 the Government is not obligated to purchase, nor is the Contractor obligated to furnish, those supplies or services under the contract.

(b)	Maximum order.  The Contractor is not obligated to honor--

(1)	Any order for a single item in excess of Euro 40,000;

(2)	Any order for a combination of items in excess of Euro 40,000; or

(3)	A series of orders from the same ordering office within three days that together call for quantities exceeding the limitation in subparagraph (1) or (2) above.

(c)	If this is a requirements contract (i.e., includes the Requirement clause at subsection 52.216-21 of the Federal Acquisition Regulation (FAR)), the Government is not required to order a part of any one requirement from the Contractor if that requirement exceeds the maximum-order limitations in paragraph (b) above.

((d)	Notwithstanding paragraphs (b) and (c) above, the Contractor shall honor any order exceeding the maximum order limitations in paragraph (b), unless that order (or orders) is returned to the ordering office within three days after issuance, with written notice stating the Contractor's intent not to ship the item (or items) called for and the reasons.  Upon receiving this notice, the Government may acquire the supplies or services from another source.

I.5	52.216-22	INDEFINITE QUANTITY (DEVIATION FEB 2026)

(a) This is an indefinite-quantity contract for the supplies or services specified, and effective for the period stated, in the Schedule. The quantities of supplies and services specified in the Schedule are estimates only and are not purchased by this contract.

(b) Delivery or performance shall be made only as authorized by orders issued in accordance with the Ordering clause. The Contractor shall furnish to the Government, when and if ordered, the supplies or services specified in the Schedule up to and including the quantity designated in the Schedule as the "maximum." The Government shall order at least the quantity of supplies or services designated in the Schedule as the "minimum."

(c) Except for any limitations on quantities in the Order Limitations clause or in the Schedule, there is no limit on the number of orders that may be issued. The Government may issue orders requiring delivery to multiple destinations or performance at multiple locations.

(d) Any order issued during the ordering period of this contract and not completed within that period shall be completed by the Contractor within the time specified in the order, which may include order options to be exercised after the ordering period of this contract but before the end of the period of performance of the order. The contract shall govern the Contractor's and Government's rights and obligations with respect to that order, including options exercised, to the same extent as if the order were completed during the contract's ordering period; provided, that the Contractor shall not be required to make any deliveries under this contract after one year beyond the contract’s effective period.

(End of clause)

Alternate I (DEVIATION FEB 2026). (e) Either party may cancel this contract in whole or in part by providing written notice. The cancellation will take effect 30 calendar days after the other party receives the notice of cancellation. If either party makes such notification, no further orders may be issued against the contract, but orders already awarded will be completed unless a termination action is taken against the order. If the Contractor elects to cancel this contract, the Government will not reimburse the minimum guarantee.

Alternate II (DEVIATION FEB 2026). (e) The Government may cancel this contract in whole or in part by providing written notice. The cancellation will take effect 30 calendar days after the contractor receives the notice of cancellation. No further orders may be issued against the contract, but orders already awarded will be completed unless a termination action is taken against the order.

(f) The Contractor may request to cancel this contract by submitting a written cancellation request to the contracting officer. The cancellation will take effect 30 calendar days after the Government receives the cancellation request, unless the contracting officer informs the contractor, before cancellation is effective, that cancellation is not approved. A contractor who requests cancellation is not eligible for the minimum guarantee. If cancelled, no further orders may be issued against the contract, but orders already awarded will be completed unless a termination action is taken against the order.

I.6	52.217-8	OPTION TO EXTEND SERVICES (NOV 1999)

The Government may require continued performance of any services within the limits and at the rates specified in the contract.  The option provision may be exercised more than once, but the total extension of performance hereunder shall not exceed 6 months.  The Contracting Officer may exercise the option by written notice to the Contractor within the performance period of the contract.

I.7	52.217-9	OPTION TO EXTEND THE TERM OF THE CONTRACT

(MAR 2000)

(a) The Government may extend the term of this contract by written notice to the Contractor within the performance period of the contract or within 30 days after funds for the option year become available, whichever is later.

(b)  If the Government exercises this option, the extended contract shall be considered to include this option clause.

(c)  The total duration of this contract, including the exercise of any options under this clause, shall not exceed shall five years and six months.

I.8 	52.229-12	TAX ON CERTAIN FOREIGN PROCUREMENTS

(DEVIATION AUG 2025)

(a) Definitions. As used in this clause—

Foreign person means any person other than a United States person.

United States person, as defined in 26 U.S.C. 7701(a)(30), means–

(1) A citizen or resident of the United States;

(2) A domestic partnership;

(3) A domestic corporation;

(4) Any estate (other than a foreign estate, within the meaning of 26 U.S.C. 7701(a)(31)); and

(5) Any trust if-

(i) A court within the United States is able to exercise primary supervision over the administration of the trust; and

(ii) One or more United States persons have the authority to control all substantial decisions of the trust.

(b) This clause applies only to foreign persons. It implements 26 U.S.C. 5000C and its implementing regulations at 26 CFR 1.5000C-1 through 1.5000C-7.

(c) (1) If the Contractor is a foreign person and has only a partial or no exemption to the withholding, the Contractor shall include the Department of the Treasury IRS Form W-14, Certificate of Foreign Contracting Party Receiving Federal Procurement Payments, with each voucher or invoice submitted under this contract throughout the period in which this status is applicable. The excise tax withholding is applied at the payment level, not at the contract level. The Contractor should revise each IRS Form W-14 submission to reflect the exemption (if any) that applies to that particular invoice, such as a different exemption applying. In the absence of a completed IRS Form W-14 accompanying a payment request, the default withholding percentage is 2 percent for the section 5000C withholding for that payment request. Information about IRS Form W-14 and its separate instructions is available via the internet at www.irs.gov/w14.

(2) If the Contractor—

(i) Is a foreign person; and

(ii) Has indicated in its offer in the provision 52.229-11, Tax on Certain Foreign Procurements—Notice and Representation, that it is fully exempt from the withholding; and

(iii) Certified the full exemption on the IRS Form W-14, and if that full exemption no longer applies due to a change in circumstances during the performance of the contract that causes the Contractor to become subject to the withholding for the 2 percent excise tax; then the Contractor shall–

(A) Notify the Contracting Officer within 30 days of a change in circumstances that causes the Contractor to be subject to the excise tax withholding under 26 U.S.C. 5000C; and

(B) Comply with paragraph (c)(1) of this clause.

(d) The Government will withhold a full 2 percent of each payment unless the Contractor claims an exemption. If the Contractor enters a ratio in Line 12 of the IRS Form W-14, the result of Line 11 divided by Line 10, the Government will withhold from each payment an amount equal to 2 percent multiplied by the contract ratio. If the Contractor marks box 9 of the IRS Form W-14 (rather than completes Lines 10 through 12), the Contractor must identify and enter the specific exempt and nonexempt amounts in Line 15 of the IRS Form W-14; the Government will then withhold 2 percent only from the nonexempt amount. See the IRS Form W-14 and its instructions.

(e) Exemptions from the withholding under this clause are described at 26 CFR 1.5000C-1(d)(5) through (7). Any exemption claimed and self-certified on the IRS Form W-14 is subject to audit by the IRS. Any disputes regarding the imposition and collection of the 26 U.S.C. 5000C tax are adjudicated by the IRS as the 26 U.S.C. 5000C tax is a tax matter, not a contract issue.

(f) Taxes imposed under 26 U.S.C. 5000C may not be—

(1) Included in the contract price; nor

(2) Reimbursed.

(g) A taxpayer may, for a fee, seek advice from the IRS as to the proper tax treatment of a transaction. This is called a private letter ruling. Also, the IRS may publish a revenue ruling, which is an official interpretation by the IRS of the Internal Revenue Code, related statutes, tax treaties, and regulations. A revenue ruling is the conclusion of the IRS on how the law is applied to a specific set of facts. For questions relating to the interpretation of the IRS regulations go to https://www.irs.gov/help/tax-law-questions.

(End of clause)

I.9	52.232-19	AVAILABILITY OF FUNDS FOR THE NEXT FISCAL YEAR

(APR 1984)

Funds are not presently available for performance under this contract beyond September 30 of the current calendar year.  The Government's obligation for performance of this contract beyond that date is contingent upon the availability of appropriated funds from which payment for contract purposes can be made.  No legal liability on the part of the Government for any payment may arise for performance under this contract beyond September 30 of the current calendar year, until funds are made available to the Contracting Officer for performance and until the Contractor receives notice of availability, to be confirmed in writing by the Contracting Officer.

(End of clause)

DEPARTMENT OF STATE ACQUISITION REGULATION (DOSAR) CLAUSES:

I.10	652.204-70	DEPARTMENT OF STATE PERSONAL IDENTIFICATION

CARD ISSUANCE PROCEDURES (FEB 2015)

Department of State Personal Identification Card Policy and Procedures (FEB 2015)

(a) The Contractor shall comply with the Department of State (DOS) Personal Identification Card Policy and Procedures for all employees performing under this contract who require frequent and continuing access to DOS facilities, or information systems. The Contractor shall insert the substance of this clause in all subcontracts when the subcontractor's employees will require frequent and continuing access to DOS facilities, or information systems.

(b) The DOS Personal Identification Card Policy and Procedures may be accessed at http://www.state.gov/m/ds/rls/rpt/c21664.htm.

(End of clause)

I.11	652.215-70	EXAMINATION OF RECORDS

(a) With respect to matters related to this contract or a subcontract hereunder, the Department of State Office of the Inspector General, or an authorized representative, shall have upon request:

(1) Complete, prompt, and free access to all Contractor and Subcontractor files (in any format), documents, records, data, premises, and employees, except as limited by law; and

(2) The right to interview any current Contractor and Subcontractor personnel, individually and directly, with respect to such matters.

(b) This clause may not be construed to require the contractor or any subcontractor to create or maintain any record that the contractor or subcontractor does not maintain in the ordinary course of business or pursuant to a provision of law.

(c) The Contractor shall insert a clause containing all the terms of this clause, including this paragraph (c), in all subcontracts under this contract other than acquisitions described in Federal Acquisition Regulation 15.209(b)(1).

(End of clause)

I.12	652.216-70	ORDERING-INDEFINITE-DELIVERY CONTRACT

(APR 2004)

The Government shall use one of the following forms to issue orders under this contract:

(a)	The Optional Form 347, Order for Supplies or Services, and Optional Form 348, Order for Supplies or Services Schedule - Continuation; or,

(b)	The DS-2076, Purchase Order, Receiving Report and Voucher, and DS-2077, Continuation Sheet.

I.13	652.225-71	SECTION 8(A) OF THE EXPORT ADMINISTRATION ACT OF

1979, AS AMENDED (AUG 1999)

(a) Section 8(a) of the U.S. Export Administration Act of 1979, as amended (50 U.S.C. 2407(a)), prohibits compliance by U.S. persons with any boycott fostered by a foreign country against a country which is friendly to the United States, and which is not itself the object of any form of boycott pursuant to United States law or regulation. The Boycott of Israel by Arab League countries is such a boycott, and therefore, the following actions, if taken with intent to comply with, further, or support the Arab League Boycott of Israel, are prohibited activities under the Export Administration Act:

(1) Refusing, or requiring any U.S. person to refuse to do business with or in Israel, with any Israeli business concern, or with any national or resident of Israel, or with any other person, pursuant to an agreement of, or a request from or on behalf of a boycotting country;

(2) Refusing, or requiring any U.S. person to refuse to employ or otherwise discriminating against any person on the basis of race, religion, sex, or national origin of that person or of any owner, officer, director, or employee of such person;

(3) Furnishing information with respect to the race, religion, or national origin of any U.S. person or of any owner, officer, director, or employee of such U.S. person;

(4) Furnishing information about whether any person has, has had, or proposes to have any business relationship (including a relationship by way of sale, purchase, legal or commercial representation, shipping or other transport, insurance, investment, or supply) with or in the State of Israel, with any business concern organized under the laws of the State of Israel, with any Israeli national or resident, or with any person which is known or believed to be restricted from having any business relationship with or in Israel;

(5) Furnishing information about whether any person is a member of, has made contributions to, or is otherwise associated with or involved in the activities of any charitable or fraternal organization which supports the State of Israel; and,

(6) Paying, honoring, confirming, or otherwise implementing a letter of credit which contains any condition or requirement against doing business with the State of Israel.

(b) Under Section 8(a), the following types of activities are not forbidden ``compliance with the boycott,'' and are therefore exempted from Section 8(a)'s prohibitions listed in paragraphs (a)(1)-(6) above:

(1) Complying or agreeing to comply with requirements:

(i) Prohibiting the import of goods or services from Israel or goods produced or services provided by any business concern organized under the laws of Israel or by nationals or residents of Israel; or,

(ii) Prohibiting the shipment of goods to Israel on a carrier of Israel, or by a route other than that prescribed by the boycotting country or the recipient of the shipment;

(2) Complying or agreeing to comply with import and shipping document requirements with respect to the country of origin, the name of the carrier and route of shipment, the name of the supplier of the shipment or the name of the provider of other services, except that no information knowingly furnished or conveyed in response to such requirements may be stated in negative, blacklisting, or similar exclusionary terms, other than with respect to carriers or route of shipments as may be permitted by such regulations in order to comply with precautionary requirements protecting against war risks and confiscation;

(3) Complying or agreeing to comply in the normal course of business with the unilateral and specific selection by a boycotting country, or national or resident thereof, of carriers, insurance, suppliers of services to be performed within the boycotting country or specific goods which, in the normal course of business, are identifiable by source when imported into the boycotting country;

(4) Complying or agreeing to comply with the export requirements of the boycotting country relating to shipments or transshipments of exports to Israel, to any business concern of or organized under the laws of Israel, or to any national or resident of Israel;

(5) Compliance by an individual or agreement by an individual to comply with the immigration or passport requirements of any country with respect to such individual or any member of such individual's family or with requests for information regarding requirements of employment of such individual within the boycotting country; and,

(6) Compliance by a U.S. person resident in a foreign country or agreement by such person to comply with the laws of that country with respect to his or her activities exclusively therein, and such regulations may contain exceptions for such resident complying with the laws or regulations of that foreign country governing imports into such country of trademarked, trade named, or similarly specifically identifiable products, or components of products for his or her own use, including the performance of contractual services within that country, as may be defined by such regulations.

I.14	652.229-70	EXCISE TAX EXEMPTION STATEMENT FOR

CONTRACTORS WITHIN THE UNITED STATES (JUL 1988)

This is to certify that the item(s) covered by this contract is/are for export solely for the use of the U.S. Foreign Service Post identified in the contract schedule.

The Contractor shall use a photocopy of this contract as evidence of intent to export. Final proof of exportation may be obtained from the agent handling the shipment. Such proof shall be accepted in lieu of payment of excise tax.

I.15	652.229-71	PERSONAL PROPERTY DISPOSITION AT POSTS ABROAD

(AUG 1999)

Regulations at 22 CFR Part 136 require that U.S. Government employees and their families do not profit personally from sales or other transactions with persons who are not themselves entitled to exemption from import restrictions, duties, or taxes. Should the Contractor experience importation or tax privileges in a foreign country because of its contractual relationship to the United States Government, the Contractor shall observe the requirements of 22 CFR Part 136 and all policies, rules, and procedures issued by the chief of mission in that foreign country.

I.16	652.237-72	OBSERVANCE OF LEGAL HOLIDAYS AND ADMINISTRATIVE LEAVE (FEB 2015)

All work shall be performed during 08:30 a.m. to 05:30 p.m., Monday through Friday, except for the holidays, Italian (I) and American (A), identified below. This project may require work to be carried out on Saturdays, Sundays, and/or holidays, with the COR providing a 24-hour notice in advance to the Contractor. Other hours, if requested by the Contractor, may be approved by the Contracting Officer's Representative.  The Contractor shall give 24 hours in advance to COR who will consider any deviation from the hours identified above.  Changes in work hours will not be a cause for a price increase.

(a)  The Department of State observes the following days as holidays:

New Year's Day (A&I) (American & Italian)

Epiphany (I)

Martin Luther King's Birthday (A)

Presidents' Day (A)

Easter Monday (I)

Anniversary of Liberation (I)

Labor Day (I)

Memorial Day (A)

Foundation of the Italian Republic (I) Juneteenth Independence Day (A) St. John’s Day (I) (Florence only)

St. Peter and St. Paul's Day (I) (Rome only)

Independence Day (A)

Assumption Day (I)

Labor Day (A) St. Gennaro’s Day (I) (Naples only)

Columbus Day (A)

All Saints' Day (I)

Veterans' Day (A)

Thanksgiving Day (A)

Feast of the Immaculate Conception (I) Christmas Day (A&I) St. Stephen's Day (I)

Any other day designated by Federal law, Executive Order, or Presidential Proclamation.

When any such day falls on a Saturday, the preceding Friday is observed; when any such day falls on a Sunday, the following Monday is observed.  Observance of such days by Government personnel shall not be cause for additional period of performance or entitlement to compensation except as set forth in the contract.  If the Contractor's personnel work on a holiday, no form of holiday or other premium compensation will be reimbursed either as a direct or indirect cost, unless authorized pursuant to an overtime clause elsewhere in this contract.

(End of clause)

I.17	CONTRACTOR IDENTIFICATION (JULY 2008)

Contract performance may require contractor personnel to attend meetings with government personnel and the public, work within government offices, and/or utilize government email.

Contractor personnel must take the following actions to identify themselves as non-federal employees:

- Use an email signature block that shows name, the office being supported and company affiliation (e.g. “John Smith, Office of Human Resources, ACME Corporation Support Contractor”);

- Clearly identify themselves and their contractor affiliation in meetings;

3)   Identify their contractor affiliation in Departmental e-mail and phone listings whenever contractor personnel are included in those listings; and

4)  Contractor personnel may not utilize Department of State logos or indicia on business cards.

I.18	652.242-73	AUTHORIZATION AND PERFORMANCE (AUG 1999)

(a) The Contractor warrants the following:

(1) That is has obtained authorization to operate and do business in the country or countries in which this contract will be performed;

(2) That is has obtained all necessary licenses and permits required to perform this contract; and,

(3) That it shall comply fully with all laws, decrees, labor standards, and regulations of said country or countries during the performance of this contract.

(b) If the party actually performing the work will be a subcontractor or joint venture partner, then such subcontractor or joint venture partner agrees to the requirements of paragraph (a) of this clause.

I.19	652.243-70 	NOTICES (AUG 1999)

Any notice or request relating to this contract given by either party to the other shall be in writing. Said notice or request shall be mailed or delivered by hand to the other party at the address provided in the schedule of the contract. All modifications to the contract must be made in writing by the Contracting Officer.

I.20 	652.239-801 DISCLOSURE OF AI USE CLAUSE (DEVIATION)

(SEP 2025)

  - Definitions. As used in this clause

Artificial Intelligence (AI): The term "artificial intelligence" has the meaning

provided in Section 238(g) of the John S. McCain National Defense Authorization

Act for Fiscal Year 2019.

i. This definition of AI encompasses, but is not limited to, the AI technical

subfields of machine learning (including deep learning as well as supervised,

unsupervised, and semi-supervised approaches), reinforcement learning,

transfer learning, and generative AI.

ii. This definition of AI does not include robotic process automation or other

systems whose behavior is defined only by human-defined rules or that learn

solely by repeating an observed practice exactly as it was conducted.

iii. For this definition, no system should be considered too simple to qualify as

covered AI due to a lack of technical complexity (e.g., the smaller number of

parameters in a model, the type of model, or the amount of data used for

training purposes).

iv. This definition includes systems that are fully autonomous, partially

autonomous, and not autonomous, and it includes systems that operate both

with and without human oversight.

(b) Disclosure of AI Use in Contract Performance. When the Contractor or any of

its subcontractors, vendors, or agents intends to incorporate AI into the

performance of the contract, the Contractor shall provide the following

disclosures in its offer:

Disclose the intended use of AI and provide a description of the AI system or

capability and its purpose within the contract scope; specify whether the system

was developed internally, acquired from a third party, or is publicly/commercially

available; indicate if the AI system will process PII or be used in ways that may

affect privacy, civil rights, safety, or public interaction; detail the governance,

oversight, and human-in-the-loop mechanisms to be applied; and describe any

applicable testing, evaluation, risk management, or bias mitigation measures that

have been or will be implemented.

These disclosures must be updated promptly to the Contracting Officer during the

period of performance upon any new use of AI or significant material change to

the existing AI capability, its functionality, its use case, or its data inputs/outputs

during the life of the contract.

The Government reserves the right to review the proposed AI use, request

additional safeguards or controls, and/or disallow its use if it is deemed

inconsistent with agency policy, legal requirements, or federal AI governance

standards.

(End of Clause)

SECTION J - LIST OF DOCUMENTS, EXHIBITS AND OTHER ATTACHMENTS

| Exhibit A | Pricing Schedule (See Attached) |
| --- | --- |
| Exhibit B | Listing of Locations |
| Exhibit C | Systems Inventory by Locations |
| Exhibit D | Comprehensive Maintenance Plan and Frequency of Services by Locations |
| Exhibit E | Contractor Furnished Material |
| Exhibit F | Minimum Requirements for Personnel |
| Exhibit G | Checklist Bavak B-Secure Speed Gates (See Attached) |
| Exhibit H | Inspection Report Bavak B-Secure Speedgates (See Attached) |
| Exhibit I | Oil Datasheet – Arnica S46 - See Attached |
| Exhibit L | Sample Work Order Form |
| Exhibit M | Sample Cost Proposal to be submitted by Contractor for Delivery Order |
| Exhibit N | Sample Quarterly Report Form |

EXHIBIT A

PRICING SHEDULE

(SEE ATTACHED)

EXHIBIT B

LISTING OF LOCATIONS

City, Location, and Address:

Rome:

- Embassy Compound: Via Vittorio Veneto, 119/a

- Villa Pinciana: Via Pinciana, 21

- Villa Taverna: Viale Gioacchino Rossini, 5

- Villa Grazioli: Via Grazioli, 7

- Val di Sole Residence: Via Val di Sole, 15

- Villa San Sebastiano: Via San Sebastiano 13/a

- Villa Laura: Via Dandolo, 104

- Villa Richardson: Via Giacomo Medici 11

Naples:

- Consulate Compound: Piazza Della Repubblica, 5

Florence:

- Consulate Compound: Lungarno A. Vespucci 38

EXHIBIT C

SYSTEM INVENTORY BY LOCATION

| ROME EMBASSY COMPOUND |  |
| --- | --- |
| Location and Description of System | Unit Quantity |
| Via Sallustiana |  |
| Folding Gate: Model: Bavak B-secure Speedgate | 2/ea |
| Barrier: Model: Gibraltar G-2000 Electric Barriers (M50P1) | 1/ea |
| Upper Via Friuli Corner Via Lucullo |  |
| Folding Gate: Model: Bavak B-secure Speedgate | 2/ea |
| Hydraulic Barrier: DELTA TT 07/ S Motor Pump: HP 7 | 1/ea |
| Via Boncompagni |  |
| Double Sliding Gate: Motor: 2 gear motors FACC mod. 844C, 3PH Control Panel: FAAC F 844 | 1/ea |
| Folding Gate: Model: Bavak, Electronic control panel | 1/ea |
| Hydraulic Vehicle Barriers Working with a common hydraulic system with bollards DELTA DSC200 Motor Pump: HP 3 | 3/ea |
| Hydraulic Vehicle Bollards: Working with a common hydraulic system with barriers DELTA DSC200 Motor Pump: HP 3 | 4/ea |
| Via Veneto, 119/a |  |
| Hydraulic Bollards: Motor Pump: DELTA, HP: 3 | 4/ea |
| Sliding Gate: Motors: 1 gearmotor FAAC 844C Z 16 Control Panel: Bult-in inside the motor | 1/ea |
| Via Sallustiana Corner Via Lucullo (Emergency Gate) |  |
| Double Sliding Gates: Motor: 2 gearmotors FAAC 860/868 | 1/ea |
| Folding Gate Model: Bavak B-secure Speedgate | 1/ea |
| Barrier Model: Gibraltar G-2000 Electric Barriers (M50P1) | 1/ea |
| Via Friuli Motor Pool Car Shop |  |
| Folding Gate: Model: Bavak B-secure Speedgate | 1/ea |
| Hydraulic Barrier: DELTA TT 207 S Motor Pump: HP 3 | 1/ea |
| Double Sliding Gate: Motor: 2 gearmotors FADINI mod. 80D/4 Control Panel: 1 FADINI mod. ELPRO 14 | 1/ea |
| ROME RESIDENCES |  |
| Villa Pinciana |  |
| Sliding Gate: Motor: 1 gearmotor FAAC 844C Z 16 Control panel: Bult-in inside the motor | 1/ea |
| Overhead Garage Doors: Motor: 3 NICE OT 31 Control Panel: Bult-in inside the motor | 3/ea |
| Villa Grazioli |  |
| Single Sliding Gate: Motor: 1 gear motor FAAC 844 CZ16 Control panel: Built-in inside the motor | 1/ea |
| Val di Sole Residence |  |
| Double Gate: Actuators: 2 Actuators FAAC S 450 operating 24 Volts Control Panel: 1 FAAC art. E 124 with no batteries | 1/ea |
| Overhead Garage Door: Motor: 1 Actuators BREDA Control Panel: 1 electronic control | 1/ea |
| Villa Taverna |  |
| Drop Arm: Make: DELTA 1/ea High Pressure pump 1/ea Control panel DELTA | 1/ea |
| Villa San Sebastiano |  |
| Double Gate Vehicles Entrance: Actuators: 2 Actuators FAAC S 450 operating 24 Volts Control Panel: 1 FAAC art. E 124 with no batteries | 1/ea |
| Villa Laura |  |
| Double Gate Vehicles Entrance: Actuators: 2 Actuators FAAC S 450 operating 24 Volts Control Panel: 1 FAAC art. E 124 with no batteries | 1/ea |
| Villa Richardson |  |
| Double Gate Vehicles Entrance: Actuators: 2 Actuators FAAC S 450 operating 24 Volts Control Panel: 1 FAAC art. E 124 with no batteries | 1/ea |
| FLORENCE CONSULATE COMPOUND |  |
| Lungarno Vespucci Corner Via Palestro |  |
| Hydraulic Bollards: Motor Pump: DELTA HP: 5 | 6/ea |
| Corso Italia Corner Via Garibaldi |  |
| Hydraulic Bollards: Motor Pump: DELTA HP: 5 | 3/ea |
| Lungarno Vespucci, 36 |  |
| Double Gate: Motors: 2 Actuators FADINI mod. 400 CB Control Panel: 1 FAAC | 2/ea |

| NAPLES CONSULATE COMPOUND |  |
| --- | --- |
| Viale Gramsci |  |
| Electric Wedge Barrier: RSS 2000 Electrical panels included | 1/ea |
| Sliding gate Motor: 1 gear motor FAAC mod. 746ER/780D | 1/ea |
| Piazza della Repubblica |  |
| Electric Wedge Barrier: RSS 2000 Electrical panels included | 1/ea |
| Double Gates Vehicles Entrance: 2 Hydraulic pistons 2 HP Pumps/Motors | 1/ea |
| Double Gates Vehicles Entrance: Actuators: 2 Actuators FAAC 402 CBC | 1/ea |
| Via Caracciolo |  |
| Electric Wedge Barrier: RSS 2000 Electrical panels included | 1/ea |
| Sliding Gate: Motor: 1 gear motor FAAC mod. 746ER/780D | 2/ea |
| Double Gates Vehicles Entrance: Actuators: 2 Actuators FAAC 402 CBC | 1/ea |
| Hydraulic Drop Arm (manual opening): DELTA Mod. IP 500 | 1/ea |
| Motorized Dumper Garage: Motor: 1 HP Control Panel: 1 electronic control FAAC | 1/ea |

EXHIBIT D

COMPRHENSIVE MAINTENANCE PLAN

AND FREQUENCY OF SERVICES BY LOCATION

Following is a description of the scheduled maintenance service tasks, along with their required frequency, to be performed on the various gates and barriers.

- Monthly and Quarterly Tasks for Gate Automation:

a. Clean, inspect, and lubricate all moving parts and accessories.
b. Check all safety equipment and adjust as necessary.
c. Check the hydraulic oil level and refill to the manufacturer’s recommended level as needed. Inspect welds, especially at the joints; if necessary, re-weld and apply anti-rust paint.
d. Verify electrical amperage during operation.
e. Check and tighten all electrical connections.
f. Visually inspect the control panel and tighten clamps.
g. Check the efficiency and operation of control push buttons.
h. Open the floor plates and clean the motor case. Check and clean the drainage pipe. Lubricate the moving parts, and check and tighten the mechanical connections between the automation system and the gates. These operations are limited to the BAVAK B-Secure Speedgate.

  - Monthly and Quarterly Tasks for Gate Automation Limited to Bavak

B-Secure Speedgates:

Please refer to Exhibits G and H for the service checklist and the inspection report, which must be completed at each service.

- Monthly and Quarterly Tasks for Hydraulic Barriers, Bollards, and Drop Arms:

Before beginning any maintenance operation, turn off power to the system and ensure

that the hydraulic pressure is bled to zero.

- Turn on power to the unit (if necessary) and check for proper voltage.

- Place traffic safety cones as needed to ensure worker safety.

- Operate the barrier three times to check its function. Ensure the post assembly rotates smoothly and reaches both the full UP and DOWN positions.

- Clean, inspect, and lubricate all moving parts.

- Check the hydraulic pump and verify correct operation and pressure values.

- Drain any condensate from inside the hydraulic oil tank.

- Inspect welds, especially at joints. If necessary, re-weld and treat with anti-rust paint.

- Check the accumulator pressure while the system is at zero pressure using delta charging kit 2469-31 or equivalent. If the tool is not available, observe the value that the pressure gauge jumps to when power is restored. Log valve and pressure settings on the log sheet.

- Check the pressure relief valve by depressing the starter armature and allowing the unit to run to the relief pressure value of 2200 PSIG. Adjust as needed.

- Check LED safety lights on the barrier for proper operation.

- Ensure the vehicle barrier is in the UP position, then disconnect power by turning off the Main Disconnect and locking out with a wire tie or in accordance with local electrical/mechanical lockout procedures.

- Remove all access plates (3 large, 5 small over bearings, and 1 over the Servo Drive Panel).

- Check the sump pump and drainage ports (if applicable). Ensure drain ports and/or sump pump are clear of debris and that the sump pump operates properly.

- Check actuator and spring assembly pivot arm clevis bracket bolts. These connections must be kept tight to avoid excessive wear. Spray pins that hold spring packs in place with white lithium grease.

- Check actuator clevis bolt and nut to ensure tightness. A loose fit will cause excessive wear and improper barrier operation.

- Check spring assembly front clevis pin, retaining pin, and pivot tube end bolt and nut to ensure tightness. A loose fit will cause excessive wear and improper barrier operation. Spray pins that hold spring packs in place with white lithium grease.

- Inspect the spring assembly. Ensure springs are not broken and anchor bolts are tight. A loose fit or broken spring will cause excessive wear and improper barrier operation.

- Check chain pins. If these connections are not kept tight, they may cause loose motion and excessive wear.

- Check split journal bearing bolts to ensure tightness. A loose fit will cause excessive wear and improper bollard operation. Screws and bolts should be tightened at least once a year.

- Inspect the Servo Drive Panel in the barrier.

- Check cables for damage and ensure all connectors are properly seated.

- Check for corrosion on the Ethernet termination at the Servo Drive Panel.

- Check for signs of water intrusion in the power connector at the Servo Drive Panel.

- Check mounting bolts and nuts for the Servo Drive Panel to ensure tightness.

- Verify that the Servo Drive Panel is not submerged or subjected to water. If it is, re-check item #7.

- Inspect the post assembly and touch up paint as needed.

- Check the barrier interior for dirt and debris. Remove and clean as necessary.

- Replace the access cover plates and screws. Apply Permatex anti-seize lubricant or equivalent to the screws.

- Reinstate power to the barrier by turning on the Main Disconnect.

- Disengage Maintenance from the Primary Operator Controls and test Open/Close operation from the Secondary, Primary, and Grand Master (if installed) slider controls.

- Clean equipment rooms and/or equipment cabinets. Keep them free of trash or miscellaneous material.

- Return the barrier to NORMAL operation.

- Remove traffic safety cones.

- Complete this checklist, report any deficiencies to your supervisor, and maintain a copy in your files.

- Yearly Tasks for Hydraulic Barriers, Bollards and Drop Arms:

In addition to the quarterly task list, perform a complete replacement of the hydraulic oil (see attached Exhibit I, datasheet for oil replacement), including chemical cleaning of the oil circuits. Clean the filters and check for leaks.

- Monthly and Quarterly Tasks for Electrical Barriers:

Before beginning any maintenance operation, turn off the power and install safety holders to prevent any accidental movement of the barrier. Place safety traffic cones to ensure a secure work area.

a) Remove all access plates (3 large, 5 small over bearings, and 1 over the Servo Drive Panel).
b) Remove all debris and ensure that the drain ports and/or sump pump are clear. Verify that the sump pump operates properly, if present.
c) Check the chain pins.
d) Check the split journal bearing bolts to ensure tightness.
e) Lubricate all moving parts.

After completing maintenance, restore power, remove the safety holders, and remove the traffic cones.

- Weekly and Biweekly Tasks for Electrical Barriers:

Before beginning any maintenance operation, turn off the power and install safety holders to prevent any accidental movement of the barrier. Place safety traffic cones to ensure a safe work area.

a) Remove all access plates (3 large, 5 small over bearings, and 1 over the Servo Drive Panel).
b) Remove all debris and ensure that the drain ports and/or sump pump are clear. Verify that the sump pump operates properly.

After completing maintenance, restore power, remove the safety holders, and remove the traffic cones.

c) Clean, inspect, and lubricate all moving parts and accessories.

6. Frequency of Services by Location.

| Rome Embassy Compound |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Weekly | Biweekly | Monthly | Quarterly | Yearly |
| Sallustiana Entrance |  |  |  |  |  |
| 2 eat Folding Gates |  |  | X | X |  |
| 1 ea Barrier Gilbratar |  |  | X | X |  |
| Upper Via Friuli |  |  |  |  |  |
| 2 ea Folding Gates |  |  | X | X |  |
| 1 ea Hydraulic Barrier |  |  | X | X | X |
| Via Boncompagni |  |  |  |  |  |
| 1 ea Folding Gate |  |  | X | X |  |
| 2 ea Sliding Gates |  |  | X | X |  |
| 3 ea Hydraulic Barriers |  |  | X | X | X |
| 4 ea Hydraulic Bollards |  |  | X | X | X |
| Via Veneto |  |  |  |  |  |
| 4 ea Hydraulic Bollards |  |  | X | X | X |
| 1 ea Sliding Gate |  |  | X | X |  |
| Sallustiana Corner Lucullo |  |  |  |  |  |
| 2 ea Sliding Gates |  |  |  | X |  |
| 1 ea Folding Gate |  |  | X |  |  |
| 1 ea Electric Barrier |  |  |  | X |  |
| Via Friuli Motor Pool Car Shop |  |  |  |  |  |
| 1 ea Folding Gate |  |  |  | X |  |
| 1 ea Hydraulic Barrier |  |  |  | X | X |
| 2 ea Sliding Gates |  |  |  | X |  |

| Rome Residences |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Weekly | Biweekly | Monthly | Quarterly | Yearly |
| Villa Pinciana |  |  |  |  |  |
| 1 ea Sliding Gate |  |  |  | X |  |
| 3 ea Garage Doors |  |  |  | X |  |
| Villa Grazioli |  |  |  |  |  |
| 1 ea Sliding Gate |  |  |  | X |  |
| Val di Sole Residence |  |  |  |  |  |
| 1 ea Double Gate |  |  |  | X |  |
| 1 ea Garage Door |  |  |  | X |  |
| Villa Taverna |  |  |  |  |  |
| 1 ea Hydraulic Drop Arm |  |  |  |  |  |
| Villa San Sebastiano |  |  |  |  |  |
| 1 ea Double Gate |  |  |  | X |  |
| Villa Laura |  |  |  |  |  |
| 1 ea Double Gate |  |  |  | X |  |
| Villa Richards |  |  |  |  |  |
| 1 ea Double Gate |  |  |  | X |  |

| Florence Consulate |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Weekly | Biweekly | Monthly | Quarterly | Yearly |
| Lungarno Corner Via Palestro |  |  |  |  |  |
| 6 ea Hydraulic Bollards |  |  |  | X | X |
| Lungarno Corner Via Garibaldi |  |  |  |  |  |
| 3 ea Hydraulic Barriers |  |  |  | X | X |
| Lungarno Vespucci n. 36 |  |  |  |  |  |
| 2 ea Double Gates |  |  |  | X |  |

| Naples Consulate |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Weekly | Biweekly | Monthly | Quarterly | Yearly |
| Piazza della Republica |  |  |  |  |  |
| 2 ea Double gates |  |  |  | X |  |
| 1 ea Electrical Barrier |  | X |  | X |  |
| Viale Gramsci |  |  |  |  |  |
| 1 ea Sliding gate |  |  |  | X |  |
| 1 ea Electrical Barrier | X |  |  | X |  |
| Via Caracciolo |  |  |  |  |  |
| 1 ea Electrical Barrier |  |  | X | X |  |
| 2 ea Sliding Gates |  |  |  | X |  |
| 1 Double gate |  |  |  | X |  |
| 1 ea Hydraulic Drop Arm |  |  |  | X |  |
| 1 ea Garage door |  |  |  | X |  |

EXHIBIT E

CONTRACTOR FURNISHING MATERIALS

The Contractor shall provide the following materials as part of scheduled maintenance services for all locations (Rome, Naples, and Florence):

a. Hydraulic Oil:
The Contractor shall completely replace the hydraulic oil in barriers, bollards, and drop arm systems once per year, using oil that meets the manufacturer’s specifications (see attached Exhibit I: Arnica S 46 datasheet or equivalent). Estimated annual quantities per location are as follows:

- Rome Embassy:

  - Via Boncompagni: 100 liters

  - Via Veneto: 100 liters

  - Motor Pool: 80 liters

  - Upper Via Friuli: 80 liters

  - Villa Taverna Drop Arm: 60 liters

- Florence Consulate:

  - Piazza Garibaldi: 100 liters

  - Corso Italia: 80 liters

- Naples Consulate:

  - Via Caracciolo Drop Arm: 60 liters

b. Hydraulic oil for refilling barriers as needed
c. Hydraulic and dielectric oil for refilling auto-mechanisms
d. Lubricants and detergents for cleaning mechanical parts
e. Nitrogen for refilling barrier and bollard accumulators
f. Small items such as nuts, bolts, washers, etc.
g. Hand and power tools
h. Ladders and movable scaffolding
i. Safety equipment
j. Vehicle(s) for transporting materials and spare parts

The Contractor shall be able to locate and provide all materials and spare parts required for both scheduled and unscheduled maintenance services within 48 hours. If any items are unavailable, the Contractor shall make every effort to expedite delivery.

Within six months of contract signature, the Contractor shall develop a list of spare parts to be ordered from the United States and kept in storage. The Embassy will provide all relevant data sheets for the various systems and will be responsible for ordering and paying for these parts. The Contractor is fully responsible for maintaining a storage area within the Embassy compound, equipped with all necessary spare parts to perform emergency repairs.

Materials and spare parts required to perform unscheduled and emergency maintenance tasks shall be supplied by the Contractor. The Government will reimburse the Contractor at cost, upon submission of copies of the relevant invoices. The estimated annual cost for such materials is €15,000.00 euros.

EXHIBIT F

MINIMUM REQUIREMENTS FOR PERSONNEL

POSITION DESCRIPTION

ELECTRICAL TECHNICIAN

DUTIES/RESPONSIBILITIES

Performs major, minor, emergency and routine construction, installation, maintenance, alteration or repair of electrical systems, equipment and related components.  Work involves: installing, inspecting/testing, or repairing any of a variety of electrical circuits and equipment such as generators, transformers, circuit breakers, motors, conduit systems, or other transmission equipment, including secondary distribution lines and circuits used to supply distribution panels. Install, repair and program gate and barrier control panels.

Working from blueprints, drawings, layouts, or other specifications, plans and determines the routing, placement, type, size, gauge, balance, load, continuity and safe operation of electrical lines, circuits, systems, equipment and controls.  Locates and diagnoses trouble in electrical systems or equipment; and uses a variety of electrician's hand tools and measuring and testing instruments.

Performs recurring, standardized work independently in accordance with accepted trade practice.

SKILLS/KNOWLEDGE/ABILITIES

Must understand the theory and the practical aspects of application, operation and maintenance of electrical and electronic systems and equipment.

Must be knowledgeable of general maintenance and troubleshooting processes and the basic tools required.  Capable of reading and interpreting motor control drawings, drawing a block diagram of feedback circuits and labeling the components, and calculating the requirements of conductors and devices used in motor circuits.  Must be knowledgeable of electronic solid state control systems.  Must be familiar with various types of heating controls and their applications.  Capable of reading and interpreting blueprints of an electrical substation, and tracing circuits using a blueprint.  Knowledgeable of switchgear operation, power circuit breakers, methods used to actuate protective relays and the types of relays, and different types of telemetering systems and their application. Knowledge of software necessary to program gate and barrier control panels.

Must be thoroughly familiar with the NEC, and capable of accomplishing work in accordance with accepted methods and techniques of the trade.  Must be able to diagnosis problems quickly and accurately, and recommend and effect required solutions.

EDUCATION AND EXPERIENCE

Must hold a Journeyman Electrician License; experience may be substituted.  Minimum of three years practical experience in the installation, rehabilitation, maintenance and repair of electrical and power distribution systems.

PLUMBER/MECHANIC

DUTIES/RESPONSIBILITIES

Performs major, minor, emergency and routine construction, repairs, maintenance, installation and alteration on piping systems, plumbing fixtures, and associated equipment or components thereof.  Piping systems include, but are not limited to, all those designed to conduct the flow of hot and cold water, sewage and industrial waste, air fuels (gas and liquefied), and other non-toxic and toxic materials encountered in support of the mission. Perform repairs and replacement of high pressure hoses for oil circuit. Perform small locksmith work such as modification and repair metal structure, replacing damaged part, hinges, locks and latches.

Plumbing fixtures and equipment include, but are not limited to, all items required in a plumbing system, including kitchen equipment, hot water heaters (gas and electric), manual and automatic valves, fire hydrants, wet and dry fire sprinkler systems, pumps, or other associated equipment as required in support of a facility/mission.

May be required to assist in maintaining parts systems lists, maintenance schedules, assess equipment life and project replacement schedules.

SKILLS/KNOWLEGE/ABILITIES

Must be familiar with systems distribution and flow capacities in both potable and sanitary applications.  Must be knowledgeable of PVC, copper, galvanized, black pipe and cast iron installations. Must be able to use all kind of welding systems such electrical, acetylene.

Must be thoroughly familiar with standard plumbing codes and practices, capable of accomplishing work in accordance with accepted methods and techniques of the plumbing trade.

Must be able to diagnoses problems quickly and accurately and recommend and effect required solutions.  Must be knowledgeable in the use of special tools and equipment, such as gas leak and safety equipment, water main tapping equipment, etc.

EDUCATION AND EXPERIENCE

Must hold a Journeyman Plumber license; experience may be substituted.  A minimum of three yePR15866999ars practical experience in the installation, rehabilitation, maintenance and repair of plumbing and hydraulic systems.

EXHIBIT G

CHECKLIST BAVAK B-SECURE SPEED GATES

(SEE ATTACHED)

EXHIBIT H

INSPECTION REPORT BAVAK B-SECURE SPEEDGATES

(SEE ATTACHED)

EXHIBIT I

OIL DATASHEET – ARNICA S46

(SEE ATTACHED)

EXHIBIT L

SAMPLE WORK ORDER FORM

Instructions:

The use of a priority classification system assists in optimum resource utilization.  The assignment of a priority designator in accordance with a system similar to that listed below will provide a sufficient definition of the relative importance and priority of each order.

Priority 0 - PREVENTIVE MAINTENANCE (PM) Work Order is automatically assigned for preventive maintenance work. PM orders have priority over all work orders except EMERGENCY orders.

Priority 1 - EMERGENCY is a threatening situation pertaining to life safety, fire, flood, security or equipment.  This work needs to be accomplished IMMEDIATELY.  Once the threatening situation is under control, the emergency situation is over.  Emergency work orders are usually of very short duration.  Another order should be written to cover the repairs necessary to return the situation to normal operating conditions.

Priority 2 - MISSION items which if not corrected, impinge on the post's mission.  Corrective action should be accomplished within 24 hours.

Priority 3 - SAFEGUARD LIFE and PROPERTY work requirements needed to give adequate security to areas subject to compromise; elimination of health, safety, environmental hazard, safety concerns and protection of valuable property or equipment.  Corrective action should be accomplished within 3 working days.

Priority 4 - ROUTINE WORK and REPAIRS include work that supports the mission or prevents a breakdown of essential equipment; essential housekeeping or operating functions.  This type of work should be scheduled for completion within 10 working days.

Priority 5 - NECESSARY WORK is work that needs to be accomplished but is under no time frame for completion.  This type of work can be used as fill-in work with completion time between 10 and 20 working days.  This type of work will only be accomplished as time permits.

Priority 5 - NECESSARY WORK is work that needs to be accomplished but is under no time frame for completion.  This type of work can be used as fill-in work with completion time between 10 and 20 working days.  This type of work will only be accomplished as time permits.

SAMPLE WORK ORDER

Work Order # _______		Approval:    		Page 1 of

________________________________________________________________________

Requestor:  _________		Telephone #:		Priority

________________________________________________________________________

Property #__________		Equipment:		Requested Date:

or address__________					Due:

Unit:								Shop:

________________________________________________________________________

Task #				Description

Approved: _____________	Reviewed by: _________	Printed by: ______________

Customer Signature:

Comments:

Worker's Name				Worker's ID:

Worker's Signature:				Completion Date:

FOR UNSCHEDULED AND EMERGENCY ORDERS ONLY:

Work: ________OT: ________Travel:_______OT: ________Wait: ______OT:______

Materials used (use other side as needed):

EXHIBIT M

SAMPLE COST PROPOSAL

| Sample Cost Proposal |  |  |  |
| --- | --- | --- | --- |
| Company Name and Address: |  |  |  |
| Unscheduled Work Order Number: |  |  |  |
| Cost Proposal |  |  |  |
| Labor Category | Number of Hours | Hourly Rate (as identified in Section B) | Total |
| Electrician |  |  |  |
| Plumber |  |  |  |
| Total Labor Costs |  |  |  |
| Material Costs (including itemized list of materials) |  |  |  |
| Grand Total Cost (Total Labor Costs + Total Material Costs) |  |  |  |

EXHIBIT N

SAMPLE QUARTERLY REPORT

Quarterly Report for the Period of _____________

U.S. EMBASSY ROME

(CONSULATE OF NAPLES/FLORENCE)

1.  Temporary additional services performed during the month:

Delivery Order    	Task		Dates		Status

_____________	_____		________	____________________

_____________	_____		________	____________________

_____________	_____		________	____________________

_____________	_____		________	____________________

2.  Contractor's Report (all types of services at all locations):

A.  Results of Inspections: _________________________________________

_____________________________________________________________

_____________________________________________________________

_____________________________________________________________

B.  Difficulties or irregularities encountered: ___________________________

_____________________________________________________________

_____________________________________________________________

_____________________________________________________________

C.  Repairs needed: _______________________________________________

_____________________________________________________________

_____________________________________________________________

_____________________________________________________________

D.  Special Work Done: ___________________________________________

_____________________________________________________________

_____________________________________________________________

_____________________________________________________________

E.  Recommendations:____________________________________________

_____________________________________________________________

_____________________________________________________________

_____________________________________________________________

Signed by_________________________      Date _____________________

SECTION K - REPRESENTATIONS, CERTIFICATIONS, AND OTHER STATEMENTS OF OFFERORS

K.1	52.203-2	CERTIFICATE OF INDEPENDENT PRICE DETERMINATION.

(APR 1985)

(a)	The offeror certifies that -

(1)	The prices in this offer have been arrived at independently, without, for the purpose of restricting competition, any consultation, communication, or agreement with any other offeror or competitor relating to (i) those prices, (ii) the intention to submit an offer, or (iii) the methods or factors used to calculate the prices offered;

(2)	The prices in this offer have not been and will not be knowingly disclosed by the offeror, directly or indirectly, to any other offeror or competitor before bid opening (in the case of a sealed bid solicitation) or contract award (in the case of a negotiated solicitation) unless otherwise required by law; and

(3) No attempt has been made or will be made by the offeror to induce any other concern to submit or not to submit an offer for the purpose of restricting competition.

(b)	Each signature on the offer is considered to be a certification by the signatory that the signatory -

(1)	Is the person in the offeror's organization responsible for determining the prices being offered in this bid or proposal, and that the signatory has not participated and will not participate in any action contrary to subparagraphs (a)(1) through (a)(3) above; or

(2) 	(i)	Has been authorized, in writing, to act as agent for the following principals in certifying that those principals have not participated, and will not participate in any action contrary to subparagraphs (a)(1) through (a)(3) above ____________________________________________________________ (insert full name of person(s) in the offeror's organization responsible for determining the prices offered in this bid or proposal, and the title of his or her position in the offeror's organization);

(ii) As an authorized agent, does certify that the principals named in subdivision (b)(2)(i) above have not participated, and will not participate, in any action contrary to subparagraphs (a)(1) through (a)(3) above; and

(iii) As an agent, has not personally participated, and will not participate, in any action contrary to subparagraphs (a)(1) through (a)(3) above.

(c)	If the offeror deletes or modifies subparagraph (a)(2) above, the offeror must furnish with its offer a signed statement setting forth in detail the circumstances of the disclosure.

K.2	52.203-11	CERTIFICATION AND DISCLOSURE REGARDING

PAYMENTS TO INFLUENCE CERTAIN FEDERAL

TRANSACTIONS (SEP 2014)

(a) Definitions. As used in this provision-"Lobbying contact" has the meaning provided at 2 U.S.C. 1602(8). The terms "agency," "influencing or attempting to influence," "officer or employee of an agency," "person," "reasonable compensation," and "regularly employed" are defined in the FAR clause of this solicitation entitled "Limitation on Payments to Influence Certain Federal Transactions" ( 52.203-12).

(b) Prohibition. The prohibition and exceptions contained in the FAR clause of this solicitation entitled "Limitation on Payments to Influence Certain Federal Transactions" ( 52.203-12) are hereby incorporated by reference in this provision.

(c) Certification. The offeror, by signing its offer, hereby certifies to the best of its knowledge and belief that no Federal appropriated funds have been paid or will be paid to any person for influencing or attempting to influence an officer or employee of any agency, a Member of Congress, an officer or employee of Congress, or an employee of a Member of Congress on its behalf in connection with the awarding of this contract.

(d) Disclosure. If any registrants under the Lobbying Disclosure Act of 1995 have made a lobbying contact on behalf of the offeror with respect to this contract, the offeror shall complete and submit, with its offer, OMB Standard Form LLL, Disclosure of Lobbying Activities, to provide the name of the registrants. The offeror need not report regularly employed officers or employees of the offeror to whom payments of reasonable compensation were made.

(e) Penalty. Submission of this certification and disclosure is a prerequisite for making or entering into this contract imposed by 31 U.S.C. 1352. Any person who makes an expenditure prohibited under this provision or who fails to file or amend the disclosure required to be filed or amended by this provision, shall be subject to civil penalties as provided in 31 U.S.C. 1352. An imposition of a civil penalty does not prevent the Government from seeking any other remedy that may be applicable.

(End of provision)

K.3	52.203-18	PROHIBITION ON CONTRACTING WITH ENTITIES THAT

REQUIRE CERTAIN INTERNAL CONFIDENTIALITY AGREEMENTS OR 	STATEMENTS – REPRESENTATION (JAN 2017)

(a) Definition. As used in this provision-

Internal confidentiality agreement or statement, subcontract, and subcontractor , are defined in the clause at 52.203-19, Prohibition on Requiring Certain Internal Confidentiality Agreements or Statements.

(b) In accordance with section 743 of Division E, Title VII, of the Consolidated and Further Continuing Appropriations Act, 2015 (Pub. L. 113-235) and its successor provisions in subsequent appropriations acts (and as extended in continuing resolutions), Government agencies are not permitted to use funds appropriated (or otherwise made available) for contracts with an entity that requires employees or subcontractors of such entity seeking to report waste, fraud, or abuse to sign internal confidentiality agreements or statements prohibiting or otherwise restricting such employees or subcontractors from lawfully reporting such waste, fraud, or abuse to a designated investigative or law enforcement representative of a Federal department or agency authorized to receive such information.

(c) The prohibition in paragraph (b) of this provision does not contravene requirements applicable to Standard Form 312, (Classified Information Nondisclosure Agreement), Form 4414 (Sensitive Compartmented Information Nondisclosure Agreement), or any other form issued by a Federal department or agency governing the nondisclosure of classified information.

(d) Representation. By submission of its offer, the Offeror represents that it will not require its employees or subcontractors to sign or comply with internal confidentiality agreements or statements prohibiting or otherwise restricting such employees or subcontractors from lawfully reporting waste, fraud, or abuse related to the performance of a Government contract to a designated investigative or law enforcement representative of a Federal department or agency authorized to receive such information (e.g., agency Office of the Inspector General).

(End of provision)

K.4 	52.240-90 SECURITY PROHIBITIONS AND EXCLUSIONS REPRESENTATIONS AND CERTIFICATIONS (DEVIATION JAN 2026)

(a) Definitions. As used in this provision-—

Backhaul, covered article, covered telecommunications equipment or services, critical technology, FASCSA order, Intelligence community, interconnection arrangements, national security system, roaming, sensitive compartmented information, sensitive compartmented information system, source, and substantial or essential component have the meanings provided in the clause 52.240-91, Security Prohibitions and Exclusions.

Business operations means engaging in commerce in any form, including by acquiring, developing, maintaining, owning, selling, possessing, leasing, or operating equipment, facilities, personnel, products, services, personal property, real property, or any other apparatus of business or commerce.

Marginalized populations of Sudan means—

(1) Adversely affected groups in regions authorized to receive assistance under section 8(c) of the Darfur Peace and Accountability Act (Pub. L. 109-344) (50 U.S.C. 1701 note); and

(2) Marginalized areas in Northern Sudan described in section 4(9) of such Act.

Restricted business operations means business operations in Sudan that include power production activities, mineral extraction activities, oil-related activities, or the production of military equipment, as those terms are defined in the Sudan Accountability and Divestment Act of 2007 (Pub. L. 110-174). Restricted business operations do not include business operations that the person (as that term is defined in Section 2 of the Sudan Accountability and Divestment Act of 2007) conducting the business can demonstrate—

(1) Are conducted under contract directly and exclusively with the regional government of southern Sudan;

(2) Are conducted under specific authorization from the Office of Foreign Assets Control in the Department of the Treasury, or are expressly exempted under Federal law from the requirement to be conducted under such authorization;

(3) Consist of providing goods or services to marginalized populations of Sudan;

(4) Consist of providing goods or services to an internationally recognized peacekeeping force or humanitarian organization;

(5) Consist of providing goods or services that are used only to promote health or education; or

(6) Have been voluntarily suspended.

Sensitive technology—

(1) Means hardware, software, telecommunications equipment, or any other technology that is to be used specifically—

(i) To restrict the free flow of unbiased information in Iran; or

(ii) To disrupt, monitor, or otherwise restrict speech of the people of Iran; and

(2) Does not include information or informational materials the export of which the President does not have the authority to regulate or prohibit pursuant to section 203(b)(3) of the International Emergency Economic Powers Act (50 U.S.C. 1702(b)(3)).

(b) Procedures.

(1) Covered telecommunications and video surveillance. The Offeror shall review the list of excluded parties in the System for Award Management (SAM) at https://www.sam.gov for entities excluded from receiving federal awards for “covered telecommunications equipment or services.”

(2) FASCSA Orders.

(i) The Offeror shall search in SAM for the phrase “FASCSA order” for any covered article, or any products or services produced or provided by a source, if there is an applicable FASCSA order described in paragraph (e) of FAR 52.240-91, Security Prohibitions and Exclusions.

(ii) The Offeror shall review the solicitation for any FASCSA orders that are not in SAM but are effective and apply to the solicitation and resultant contract (see FAR 40.204-1(c)(2)).

(iii) FASCSA orders issued after the date of solicitation do not apply unless added by an amendment to the solicitation.

(c) Covered telecommunications equipment or services representations. By submission of its offer, the Offeror represents that, after conducting a reasonable inquiry (that looks at any information in the Offeror’s possession but does not need to include an internal or third-party audit)—

(1) It will not provide covered telecommunications equipment or services to the Government in the performance of any contract, subcontract or other contractual instrument resulting from this solicitation, except as waived by the solicitation, or as disclosed in paragraph (g); and

(2) It does not use covered telecommunications equipment or services, or use any equipment, system, or service that uses covered telecommunications equipment or services, except as waived by the solicitation, or as disclosed in paragraph (g).

(d) FASCSA Representation. By submission of this offer, the offeror represents that it has conducted a reasonable inquiry, and that the offeror does not propose to provide or use in response to this solicitation any covered article, or any products or services produced or provided by a source, if the covered article or the source is prohibited by an applicable FASCSA order in effect on the date the solicitation was issued, except as waived by the solicitation, or as disclosed in paragraph (g). A reasonable inquiry will look at any information in the offeror’s possession but does not need to include an internal or third-party audit.

(e) Sudan certification. By submission of its offer, the offeror certifies, after conducting a reasonable inquiry (that looks at any information in the offeror’s possession but does not need to include an internal or third-party audit), that the offeror does not conduct any restricted business operations in Sudan.

(f) Iran Representation and Certifications.

(1) Except as provided in paragraph (f)(2) of this provision or if a waiver has been granted in accordance with FAR 40.203-3, the offeror, after conducting a reasonable inquiry (that looks at any information in the offeror’s possession but does not need to include an internal or third-party audit), by submission of its offer—

(i) Represents, to the best of its knowledge and belief, that the offeror does not export any sensitive technology to the government of Iran or any entities or individuals owned or controlled by, or acting on behalf or at the direction of, the government of Iran;

(ii) Certifies that the offeror, or any person (as defined at section 15 of the Iran Sanctions Act of 1996, Pub. L. 104-172, 50 U.S.C. 1701 note) owned or controlled by the offeror, does not engage in any activities for which sanctions may be imposed under section 5 of the Act. These sanctioned activities are in the areas of development of the petroleum resources of Iran, production of refined petroleum products in Iran, sale and provision of refined petroleum products to Iran, and contributing to Iran’s ability to acquire or develop certain weapons or technologies; and

(iii) Certifies that the offeror, and any person owned or controlled by the offeror, does not knowingly engage in any transaction that exceeds $15,000 with Iran’s Revolutionary Guard Corps or any of its officials, agents, or affiliates, the property and interests in property of which are blocked pursuant to the International Emergency Economic Powers Act (50 U.S.C. 1701 et seq.) (see OFAC’s Specially Designated Nationals and Blocked Persons List at https://www.treasury.gov/resource-center/sanctions/SDN-List/Pages/default.aspx)

(2) Exception for trade agreements. The representation and certification requirements of paragraph (f)(1) of this provision do not apply if—

(i) This solicitation includes a trade agreements notice or certification (e.g., 52.225-6, Trade Agreements Certificate); and

(ii) The offeror has certified that all the offered products to be supplied are designated country end products or designated country construction material.

(iii) The offeror shall email questions concerning sensitive technology to the Department of State at CISADA106@state.gov.

(g) Disclosure.

(1) If the Offeror is not able to represent compliance with the prohibitions in paragraphs (c) or (d), then the Offeror shall disclose within 72 hours to the contracting office identified in paragraph (g)(2) the following information for each product or service not compliant:

(i) Contract number and order number, if applicable;

(ii) Identification of whether this disclosure relates to paragraph (c) on covered telecommunication equipment or services, or to paragraph (d) on FASCSA orders;

(iii) A description of the products or services that the Contractor identifies or has reason to suspect is prohibited (include brand; model number, such as the original equipment manufacturer (OEM) number, manufacturer part number, or wholesaler number; and item description, as applicable);

(iv) The entity that produced the product or service (include entity name, unique entity identifier, Contractor and Government Entity (CAGE) code, facilities responsible for design, fabrication, assembly, packaging, and test of the product, and whether the entity was the OEM or a distributor (provide manufacturer codes and distributor codes used for the product));

(v) Description of the functionality of the product or service and how that functionality impacts the risk to the product or service;

(vi) An explanation of any factors relevant to determining if the product or service should be permitted by an applicable exception, exemption, or waiver (if the offeror would like the Government to consider a waiver);

(vii) Whether alternative products or services are available that would be compliant with the prohibition;

(viii) If the product or service is related to item maintenance, include the following information on the item being maintained:

(A) Brand;

(B) Model number, OEM number, manufacturer part number, or wholesaler number; and

(C) Item description, as applicable.

(ix) Any readily available information about mitigation actions undertaken or recommended.

(2) If a disclosure is required to be submitted to a contracting office, the offeror shall submit the disclosure as follows:

(i) If a Department of Defense contracting office, the offeror shall submit the disclosure to the website at https://dibnet.dod.mil.

(ii) For all other contracting offices, the Offeror shall submit the disclosure to the Contracting Officer.

(3) If the disclosure provided does not contain any of the information required by paragraph (1), and the Offeror later discovers new information that is required by paragraph (1), then the Offeror shall submit a subsequent disclosure within 72 hours of discovering the new information.

(h) Executive agency review of disclosures. The Contracting Officer will review disclosures provided in paragraph (g) to determine if any applicable waiver may be sought. The Contracting Officer may choose not to pursue a waiver and may instead make an award to an Offeror that does not require a waiver.

(End of provision)

K.5 		52.240-91 SECURITY PROHIBITIONS AND EXCLUSIONS (DEVIATION JAN 2026)

(a) Definitions. As used in this clause—

American Security Drone Act-covered foreign entity means an entity included on a list that the Federal Acquisition Security Council (FASC) develops and maintains and publishes in the System for Award Management (SAM) at https://www.sam.gov (section 1822 of Pub. L. 118-31, 41 U.S.C. 3901 note prec.).

Backhaul means intermediate links between the core network, or backbone network, and the small subnetworks at the edge of the network (e.g., connecting cell phones/towers to the core telephone network). Backhaul can be wireless (e.g., microwave) or wired (e.g., fiber optic, coaxial cable, Ethernet).

Covered application means the social networking service TikTok or any successor application or service developed or provided by ByteDance Limited or an entity owned by ByteDance Limited.

Covered article, as defined in 41 U.S.C. 4713(k), means:

(1) Information technology, as defined in 40 U.S.C. 11101, including cloud computing services of all types;

(2) Telecommunications equipment or telecommunications service, as those terms are defined in section 3 of the Communications Act of 1934 (47 U.S.C. 153);

(3) The processing of information on a Federal or non-Federal information system, subject to the requirements of the Controlled Unclassified Information program (see 32 CFR part 2002); or

(4) Hardware, systems, devices, software, or services that include embedded or incidental information technology.

Covered foreign country means The People’s Republic of China.

Covered telecommunications equipment or services means—

(1) Telecommunications equipment produced by Huawei Technologies Company or ZTE Corporation (or any subsidiary or affiliate of such entities);

(2) For the purpose of public safety, security of Government facilities, physical security surveillance of critical infrastructure, and other national security purposes, video surveillance and telecommunications equipment produced by Hytera Communications Corporation, Hangzhou Hikvision Digital Technology Company, or Dahua Technology Company (or any subsidiary or affiliate of such entities);

(3) Telecommunications or video surveillance services provided by such entities or using such equipment; or

(4) Telecommunications or video surveillance equipment or services produced or provided by an entity that the Secretary of Defense, in consultation with the Director of National Intelligence or the Director of the Federal Bureau of Investigation, reasonably believes to be an entity owned or controlled by, or otherwise connected to, the government of a covered foreign country.

Critical technology means—

(1) Defense articles or defense services included on the United States Munitions List set forth in the International Traffic in Arms Regulations under subchapter M of chapter I of title 22, Code of Federal Regulations;

(2) Items included on the Commerce Control List set forth in Supplement No. 1 to part 774 of the Export Administration Regulations under subchapter C of chapter VII of title 15, Code of Federal Regulations, and controlled—

(i) Pursuant to multilateral regimes, including for reasons relating to national security, chemical and biological weapons proliferation, nuclear nonproliferation, or missile technology; or

(ii) For reasons relating to regional stability or surreptitious listening;

(3) Specially designed and prepared nuclear equipment, parts and components, materials, software, and technology covered by part 810 of title 10, Code of Federal Regulations (relating to assistance to foreign atomic energy activities);

(4) Nuclear facilities, equipment, and material covered by part 110 of title 10, Code of Federal Regulations (relating to export and import of nuclear equipment and material);

(5) Select agents and toxins covered by part 331 of title 7, Code of Federal Regulations, part 121 of title 9 of such Code, or part 73 of title 42 of such Code; or

(6) Emerging and foundational technologies controlled pursuant to section 1758 of the Export Control Reform Act of 2018 (50 U.S.C. 4817).

FASC-prohibited unmanned aircraft system means an unmanned aircraft system manufactured or assembled by an American Security Drone Act—covered foreign entity.

FASCSA order means any of the following orders issued under the Federal Acquisition Supply Chain Security Act (FASCSA) requiring removing covered articles from executive agency information systems or excluding one or more named sources or named covered articles from executive agency procurement actions, as described in 41 CFR 201-1.303(d) and (e):

(1) The Secretary of Homeland Security may issue FASCSA orders that apply to civilian agencies, to the extent not covered by paragraph (2) or (3) of this definition. This type of FASCSA order may be referred to as a Department of Homeland Security (DHS) FASCSA order.

(2) The Secretary of Defense may issue FASCSA orders that apply to the Department of Defense (DoD) and national security systems other than sensitive compartmented information systems. This type of FASCSA order may be referred to as a DoD FASCSA order.

(3) The Director of National Intelligence (DNI) may issue FASCSA orders that apply to the intelligence community and sensitive compartmented information systems, to the extent not covered by paragraph (2) of this definition. This type of FASCSA order may be referred to as a DNI FASCSA order.

Information technology, as defined in 40 U.S.C. 11101(6)—

(1) Means any equipment or interconnected system or subsystem of equipment, used in the automatic acquisition, storage, analysis, evaluation, manipulation, management, movement, control, display, switching, interchange, transmission, or reception of data or information by the executive agency, if the equipment is used by the executive agency directly or is used by a contractor under a contract with the executive agency that requires the use—

(i) Of that equipment; or

(ii) Of that equipment to a significant extent in the performance of a service or the furnishing of a product;

(2) Includes computers, ancillary equipment (including imaging peripherals, input, output, and storage devices necessary for security and surveillance), peripheral equipment designed to be controlled by the central processing unit of a computer, software, firmware and similar procedures, services (including support services), and related resources; but

(3) Does not include any equipment acquired by a Federal contractor incidental to a Federal contract.

Intelligence community, as defined by 50 U.S.C. 3003(4), means the following—

(1) The Office of the Director of National Intelligence;

(2) The Central Intelligence Agency;

(3) The National Security Agency;

(4) The Defense Intelligence Agency;

(5) The National Geospatial-Intelligence Agency;

(6) The National Reconnaissance Office;

(7) Other offices within the Department of Defense for the collection of specialized national intelligence through reconnaissance programs;

(8) The intelligence elements of the Army, the Navy, the Air Force, the Marine Corps, the Coast Guard, the Federal Bureau of Investigation, the Drug Enforcement Administration, and the Department of Energy;

(9) The Bureau of Intelligence and Research of the Department of State;

(10) The Office of Intelligence and Analysis of the Department of the Treasury;

(11) The Office of Intelligence and Analysis of the Department of Homeland Security; or

(12) Such other elements of any department or agency as may be designated by the President, or designated jointly by the Director of National Intelligence and the head of the department or agency concerned, as an element of the intelligence community.

Interconnection arrangements means arrangements governing the physical connection of two or more networks to allow the use of another’s network to hand off traffic where it is ultimately delivered (e.g., connecting a customer of telephone provider A to a customer of telephone company B) or sharing data and other information resources.

Kaspersky Lab-covered article means any hardware, software, or service that—

(1) Is developed or provided by a Kaspersky Lab-covered entity;

(2) Includes any hardware, software, or service developed or provided in whole or in part by a Kaspersky Lab-covered entity; or

(3) Contains components using any hardware or software developed in whole or in part by a Kaspersky Lab-covered entity.

Kaspersky Lab-covered entity means—

(1) Kaspersky Lab;

(2) Any successor entity to Kaspersky Lab, including any change in name, e.g., “Kaspersky”;

(3) Any entity that controls, is controlled by, or is under common control with Kaspersky Lab; or

(4) Any entity of which Kaspersky Lab has a majority ownership.

National security system, as defined in 44 U.S.C. 3552, means any information system (including any telecommunications system) used or operated by an agency or by a contractor of an agency, or other organization on behalf of an agency—

(1) The function, operation, or use of which involves intelligence activities; involves cryptologic activities related to national security; involves command and control of military forces; involves equipment that is an integral part of a weapon or weapons system; or is critical to the direct fulfillment of military or intelligence missions, but does not include a system that is to be used for routine administrative and business applications (including payroll, finance, logistics, and personnel management applications); or

(2) Is protected at all times by procedures established for information that have been specifically authorized under criteria established by an Executive order or an Act of Congress to be kept classified in the interest of national defense or foreign policy.

Roaming means cellular communications services (e.g., voice, video, data) received from a visited network when unable to connect to the facilities of the home network either because signal coverage is too weak or because traffic is too high.

Sensitive compartmented information means classified information concerning or derived from intelligence sources, methods, or analytical processes, which is required to be handled within formal access control systems established by the Director of National Intelligence.

Sensitive compartmented information system means a national security system authorized to process or store sensitive compartmented information.

Source means a non-Federal supplier, or potential supplier, of products or services, at any tier.

Subsidiary means an entity in which more than 50 percent of the entity is owned directly by a parent corporation or through another subsidiary of a parent corporation.

Substantial or essential component means any component necessary for the proper function or performance of a piece of equipment, system, or service.

Unmanned aircraft means an aircraft that is operated without the possibility of direct human intervention from within or on the aircraft (49 U.S.C. 44801(11)).

Unmanned aircraft system means an unmanned aircraft and associated elements (including communication links and the components that control the unmanned aircraft) that are required for the operator to operate safely and efficiently in the national airspace system (49 U.S.C. 44801(12)).

(b) Prohibitions on providing or using specific products or services in performance of contract. Unless a waiver or exception applies, the Contractor is prohibited from providing any products or services to the Government or using in the performance of the contract any of the following:

(1) A covered application on any information technology owned or managed by the Government, or on any information technology used or provided by the Contractor under this contract, including equipment provided by the Contractor’s employees (section 102 of Division R of the Consolidated Appropriations Act, 2023 (Pub. L. 117-328));

(2) A Kaspersky Lab-covered article (Section 1634 of Division A of the National Defense Authorization Act for Fiscal Year 2018 (Pub. L. 115-91));

(3) Covered telecommunications equipment or services used as a substantial or essential component of any system, or as critical technology as part of any system (paragraphs (a)(1)(A) of section 889 of the John S. McCain National Defense Authorization Act for Fiscal Year 2019 (Pub. L. 115-232)). This does not prohibit contractors from providing—

(i) A service that connects to the facilities of a third-party, such as backhaul, roaming, or interconnection arrangements; or

(ii) Telecommunications equipment that cannot route or redirect user data traffic or cannot permit visibility into any user data or packets that such equipment transmits or otherwise handles.

(c) Prohibition on unmanned aircraft systems manufactured or assembled by American Security Drone Act—covered foreign entities.

(1) Prohibition. The Contractor is prohibited from—

(i) Delivering any FASC-prohibited unmanned aircraft system, which includes unmanned aircraft (i.e., drones) and associated elements (sections 1823 and 1826 of American Security Drone Act of 2023, within the National Defense Authorization Act for Fiscal Year 2024, Pub. L. 118-31, Div. A, Title XVIII, Subtitle B, 41 U.S.C. 3901 note prec.);

(ii) On or after December 22, 2025, operating a FASC-prohibited unmanned aircraft system in the performance of the contract (section 1824 of Pub. L. 118-31); and

(iii) On or after December 22, 2025, using Federal funds to procure or operate a FASC-prohibited unmanned aircraft system (section 1825 of Pub. L. 118-31).

(2) Procedures. The Contractor shall search SAM for the FASC-maintained list of American Security Drone Act—covered foreign entities before proposing, or using in performance of the contract, any unmanned aircraft system. Also, the Contractor shall ensure any effort or expenditure associated with a FASC-prohibited unmanned aircraft system is consistent with a corresponding exemption, exception, or waiver determination expressly stated in the contract.

(3) Exemptions, exceptions, and waivers. The prohibitions in paragraph (c) of this clause do not apply where the agency has determined an exemption, exception, or waiver applies, and the contract indicates that such a determination has been made. See sections 1823 through 1825 and 1832 of Public Law 118-31 for statutory requirements pertaining to exemptions, exceptions, and waivers.

(d) Prohibition on using or providing specific products or services or conducting certain transactions regardless of connection to contract.

(1) Certain telecommunications and video surveillance equipment, systems, or services.

(i) Unless an applicable waiver has been issued by the Government, the Contractor cannot use any equipment, systems, or services that uses covered telecommunications equipment or services as a substantial or essential component of any system, or as critical technology as part of any system (paragraph (a)(1)(B) of section 889 of the John S. McCain National Defense Authorization Act for Fiscal Year 2019 (Pub. L. 115-232)).

(ii) This prohibition applies to using covered telecommunications equipment or services, regardless of whether that use is in performance of work under a Federal contract. This does not prohibit the contractor from using—

(A) A service that connects to the facilities of a third party, such as backhaul, roaming, or interconnection arrangements; or

(B) Telecommunications equipment that cannot route or redirect user data traffic or cannot permit visibility into any user data or packets that such equipment transmits or otherwise handles.

(2) Office of Foreign Assets Control Restrictions.

(i) Except as authorized by the Office of Foreign Assets Control (OFAC) in the Department of the Treasury, the Contractor shall not acquire, for use in the performance of this contract, any supplies or services if any proclamation, Executive order, or statute administered by OFAC, or if OFAC’s implementing regulations at 31 CFR chapter V, would prohibit such a transaction by a person subject to the jurisdiction of the United States.

(ii) Except as authorized by OFAC, most transactions involving Cuba, Iran, and Sudan are prohibited, as are most imports from Burma or North Korea, into the United States or its outlying areas.

(A) For lists of entities and individuals subject to economic sanctions, see OFAC’s List of Specially Designated Nationals and Blocked Persons at https://home.treasury.gov/policy-issues/financial-sanctions/specially-designated-nationals-and-blocked-persons-list-sdn-human-readable-lists.

(B) For more information about these restrictions, as well as updates, see OFAC’s regulations at 31 CFR chapter V and at https://home.treasury.gov/policy-issues/office-of-foreign-assets-control-sanctions-programs-and-information.

(C) To conduct electronic screens of potential parties to regulated transactions, see the consolidated screening list at https://www.trade.gov/consolidated-screening-list, which consolidates multiple export screening lists of the Departments of Commerce, State, and the Treasury.

(3) Sudan prohibition. The Contractor is prohibited from conducting any restricted business operations in Sudan in accordance with Accountability and Divestment Act of 2007 (Pub. L. 110-174).

(4) Iran prohibitions.

(i) Unless an exception applies according to paragraph (d)(4)(iii) or the Government grants a waiver, the contractor shall not engage in certain activities or transactions relating to Iran (section 6(b)(1)(A) of Iran Sanctions Act (50 U.S.C. 1701 note).

(ii) Unless an exception applies according to paragraph (d)(4)(iii) or the Government grants a waiver, contractor shall not export certain sensitive technology to Iran, as determined by the President, and has an active exclusion in SAM (22 U.S.C. 8515).

(iii) The prohibition in paragraphs (d)(4)(i) and (d)(4)(ii) do not apply if the acquisition is subject to trade agreements and the offeror certifies that all the offered products are designated country end products or designated country construction material (see part 25).

(iv) Unless an exception applies or the Government grants a waiver, contractors are prohibited from knowingly engaging in any significant transaction (i.e., over $15,000) with Iran’s Revolutionary Guard Corps or any of its officials, agents, or affiliates, the property and interests in property of which are blocked according to the International Emergency Economic Powers Act (section 6(b)(1)(B) of Iran Sanctions Act (50 U.S.C. 1701 note)).

(e) Governmentwide exclusion and removal orders.

(1) Unless the Government has issued an applicable waiver, contractors shall not provide or use as part of the performance of the contract any covered article, or any products or services produced or provided by a source, if the covered article or the source is prohibited by an applicable FASCSA order as follows:

(i) For solicitations and contracts awarded by a Department of Defense contracting office, DoD FASCSA orders apply.

(ii) For all other solicitations and contracts, DHS FASCSA orders apply.

(2) The Contractor shall search for the phrase “FASCSA order” in the System for Award Management (SAM) at https://www.sam.gov to locate applicable FASCSA orders.

(3) The Government may identify in the solicitation other FASCSA orders that are not in SAM, which are effective and apply to the solicitation and resulting contract.

(4) A FASCSA order issued after the date of solicitation applies to this contract only if added by an amendment to the solicitation or modification to the contract (see FAR 40.204-1(c)).

(f) Reasonable inquiry. The contractor shall conduct a reasonable inquiry to determine if there are any prohibited products or services. The inquiry will look at any information in the entity’s possession but does not need to include an internal or third-party audit.

(g) Removal of prohibited products and services. For Federal Supply Schedules, Governmentwide acquisition contracts, multi-agency contracts or any other procurement instrument intended for use by multiple agencies, upon notification from the Contracting Officer, during the performance of the contract, the Contractor shall promptly make any necessary changes or modifications to remove any product or service produced or provided by a source that this clause prohibits.

(h) General report.

(1) If the Contractor identifies or is notified by any source, (including a subcontractor at any tier), that any product or service provided or used (or to be provided or used) during contract performance does not comply with any prohibition in this clause, then the Contractor shall report the following information, or as much information is known, in writing to the contracting office as identified in paragraph (h)(2) within 72 hours:

(i) Contract number and order number, if applicable;

(ii) The specific prohibition the product or service is not complying with;

(iii) A description of the products or services that the Contractor identifies or has reason to suspect is prohibited (include brand; model number, such as the original equipment manufacturer (OEM) number, manufacturer part number, or wholesaler number; and item description, as applicable);

(iv) The entity that produced the product or service (include entity name, unique entity identifier, Contractor and Government Entity (CAGE) code, facilities responsible for design, fabrication, assembly, packaging, and test of the product, and whether the entity was the OEM or a distributor (provide manufacturer codes and distributor codes used for the product));

(v) Description of the functionality of the product or service and how that functionality impacts the risk to the product or service;

(vi) An explanation of any factors relevant to determining if the product or service should be permitted by an applicable exception, exemption, or waiver (if the contractor would like the Government to consider a waiver, and asks for such a waiver);

(vii) Whether alternative products or services are available that would comply with the prohibition;

(viii) If the product or service is related to item maintenance, include the following information on the item being maintained:

(A) Brand;

(B) Model number, OEM number, manufacturer part number, or wholesaler number; and

(C) Item description, as applicable.

(ix) Any readily available information about mitigation actions implemented or recommended.

(2) If a report must be submitted to a contracting office, the Contractor shall submit the report as follows:

(i) If a Department of Defense contracting office, the Contractor shall report to the website at https://dibnet.dod.mil.

(ii) For all other contracting offices, the Contractor shall report to the Contracting Officer.

(iii) For indefinite delivery contracts, the Contractor shall report to both the contracting office for the indefinite delivery contract and the contracting office for any affected order.

(3) If the report provided does not contain any of the information required by paragraph (h)(1) of this clause, and the contractor later discovers new information that is required by paragraph (h)(1) of this clause, then the contractor shall submit a subsequent report within 72 hours of discovering the new information.

(4) The contractor shall also report the information in paragraph (h)(1) if the contractor wishes to ask for a waiver of the requirements of a new FASCSA order being applied through modification.

(i) New FASCSA orders report.

(1) During contract performance, the Contractor shall review SAM at least once every three months, or as advised by the Contracting Officer, to check for covered articles subject to FASCSA order(s), or for products or services produced by a source subject to FASCSA order(s) not currently identified under paragraph (e) of this clause.

(2) If the Contractor identifies a new FASCSA order(s) that could impact their supply chain, then the Contractor shall conduct a reasonable inquiry to identify whether a covered article or product or service produced or provided by a source subject to the FASCSA order(s) was provided to the Government or used during contract performance. The inquiry will look at any information in the entity’s possession but does not need to include an internal or third-party audit.

(3) The Contractor shall submit a report to the contracting office identified in paragraph (h)(2) of this clause if the Contractor identifies, including through any notification by a subcontractor at any tier, that a covered article or product or service produced or provided by a source was provided to the Government or used during contract performance and is subject to a FASCSA order(s). For indefinite delivery contracts, the Contractor shall report to both the contracting office for the indefinite delivery contract and the contracting office for any affected order. The Contractor shall report the following information within 72 hours for each covered article or each product or service produced or provided by a source, where the covered article or source is subject to a FASCSA order:

(i) Contract number and order number, if applicable;

(ii) Name of the covered article or source subject to a FASCSA order;

(iii) The specific FASCSA order the product or service does not comply with;

(iv) The elements of (h)(1)(iii) through (ix) of this clause.

(j) Subcontracts. The Contractor shall insert the substance of this clause, including this paragraph (j) but excluding subparagraphs (d)(1) and (i)(1), in all subcontracts and other contractual instruments, including subcontracts for acquiring commercial products or commercial services.

(End of clause)

Alternate I (Deviation JAN 2026). As prescribed in 40.205(b), substitute the following paragraph (e)(1) for paragraph (e)(1) of the basic clause:

(e) Governmentwide exclusion and removal orders.

(1) Contractors are prohibited from providing or using as part of the performance of the contract any covered article, or any products or services produced or provided by a source, if the covered article or the source is prohibited by any applicable FASCSA orders identified by the checkbox(es) in this paragraph (e)(1). [Contracting Officer must select either “yes” or “no” for each of the following types of FASCSA orders:]

Yes □ No □ DHS FASCSA Order

Yes □ No □ DoD FASCSA Order

Yes □ No □ DNI FASCSA Order

K.6	52.209-2	PROHIBITION ON CONTRACTING WITH INVERTED

DOMESTIC CORPORATIONS’ REPRESENTATION

(DEVIATION JAN 2026)

(a) Definitions. As used in this clause—

Inverted domestic corporation means a foreign incorporated entity that meets the definition of an inverted domestic corporation under 6 U.S.C. 395(b), applied in accordance with the rules and definitions of 6 U.S.C. 395(c).

Subsidiary means an entity in which more than 50 percent of the entity is owned—

(1) Directly by a parent corporation; or

(2) Through another subsidiary of a parent corporation.

(b) Government agencies are not permitted to use appropriated (or otherwise made available) funds for contracts with either an inverted domestic corporation, or a subsidiary of an inverted domestic corporation, unless the exception at 9.108-3(b) applies or the requirement is waived in accordance with the procedures at 9.108-5.

(c) Representation. The Offeror represents that-

(1) It □ is, □ is not an inverted domestic corporation; and

(2) It □ is, □ is not a subsidiary of an inverted domestic corporation.

(End of provision)

K.7 	52.209-5	CERTIFICATION REGARDING RESPONSIBILITY

MATTERS (DEVIATION JAN 2026)

(a)(1) The Offeror certifies, to the best of its knowledge and belief, that—

(i) The Offeror and/or any of its Principals—

(A) Are □ are not □ presently debarred, suspended, proposed for debarment, or declared ineligible for the award of contracts by any Federal agency;

(B) Have □ have not □, within a three-year period preceding this offer, been convicted of or had a civil judgment rendered against them for: commission of fraud or a criminal offense in connection with obtaining, attempting to obtain, or performing a public (Federal, State, or local) contract or subcontract; violation of Federal or State antitrust statutes relating to the submission of offers; or commission of embezzlement, theft, forgery, bribery, falsification or destruction of records, making false statements, tax evasion, violating Federal criminal tax laws, or receiving stolen property (if offeror checks "have", the offeror shall also see 52.209-7, if included in this solicitation);

(C) Are □ are not □ presently indicted for, or otherwise criminally or civilly charged by a governmental entity with, commission of any of the offenses enumerated in paragraph (a)(1)(i)(B) of this provision; and

(D) Have □, have not □, within a three-year period preceding this offer, been notified of any delinquent Federal taxes in an amount that exceeds the threshold at 9.104-5(a)(2) for which the liability remains unsatisfied. Federal taxes are considered delinquent if both of the following criteria apply:

(1) The tax liability is finally determined. The liability is finally determined if it has been assessed. A liability is not finally determined if a pending administrative or judicial challenge remains. In the case of a judicial challenge to the liability, the liability is not finally determined until all judicial appeal rights have been exhausted.

(2) The taxpayer is delinquent in making payment. A taxpayer is delinquent if the taxpayer has failed to pay the tax liability when full payment was due and required. A taxpayer is not delinquent in cases where enforced collection action is precluded.

(ii) The Offeror has □ has not □, within a 3-year period preceding this offer, had one or more contracts terminated for default by any Federal agency.

(2) "Principal," for the purposes of this certification, means an officer, director, owner, partner, or a person having primary management or supervisory responsibilities within a business entity (e.g., general manager; plant manager; head of a division or business segment; and similar positions).

(b) The Offeror shall provide immediate written notice to the Contracting Officer if, at any time prior to contract award, the Offeror learns that its certification was erroneous when submitted or has become erroneous by reason of changed circumstances.

(c) A certification that any of the items in paragraph (a) of this provision exists will not necessarily result in withholding of an award under this solicitation. However, the Government will consider the certification in connection with a determination of the Offeror's responsibility. Failure of the Offeror to furnish a certification or provide such additional information as requested by the Contracting Officer may render the Offeror nonresponsible.

(d) This provision does not require establishment of a system of records in order to render, in good faith, the certification required by paragraph (a). The knowledge and information of an Offeror is not required to exceed that which is normally possessed by a prudent person in the ordinary course of business dealings.

(e) The certification in paragraph (a) of this provision is a material representation of fact upon which reliance was placed when making award. If the Government later determines that the Offeror knowingly rendered an erroneous certification, in addition to other remedies available to the Government, the Contracting Officer may terminate the contract resulting from this solicitation for default.

(End of provision)

K.8	52.209-13	VIOLATION OF ARMS CONTROL TREATIES OR

AGREEMENTS-CERTIFICATION (DEVIATION JAN 2026)

(a) This provision does not apply to acquisitions at or below the simplified acquisition threshold or to acquisitions of commercial products and commercial services as defined in Federal Acquisition Regulation 2.101.

(b) Certification. [Offeror shall check either (1) or (2).]

__ (1) The Offeror certifies that–

(i) It does not engage and has not engaged in any activity that contributed to or was a significant factor in the President's or Secretary of State's determination that a foreign country is in violation of its obligations undertaken in any arms control, nonproliferation, or disarmament agreement to which the United States is a party, or is not adhering to its arms control, nonproliferation, or disarmament commitments in which the United States is a participating state. The determinations are described in the most recent unclassified annual report provided to Congress pursuant to section 403 of the Arms Control and Disarmament Act (22 U.S.C. 2593a). The report is available at https://www.state.gov/bureaus-offices/under-secretary-for-arms-control-and-international-security-affairs/bureau-of-arms-control-verification-and-compliance/; and

(ii) No entity owned or controlled by the Offeror has engaged in any activity that contributed to or was a significant factor in the President's or Secretary of State's determination that a foreign country is in violation of its obligations undertaken in any arms control, nonproliferation, or disarmament agreement to which the United States is a party, or is not adhering to its arms control, nonproliferation, or disarmament commitments in which the United States is a participating state. The determinations are described in the most recent unclassified annual report provided to Congress pursuant to section 403 of the Arms Control and Disarmament Act (22 U.S.C. 2593a). The report is available at https://www.state.gov/bureaus-offices/under-secretary-for-arms-control-and-international-security-affairs/bureau-of-arms-control-verification-and-compliance/; or

__ (2) The Offeror is providing separate information with its offer in accordance with paragraph (d)(2) of this provision.

(c) Procedures for reviewing the annual unclassified report (see paragraph (b)(1) of this provision). For clarity, references to the report in this section refer to the entirety of the annual unclassified report, including any separate reports that are incorporated by reference into the annual unclassified report.

(1) Check the table of contents of the annual unclassified report and the country section headings of the reports incorporated by reference to identify the foreign countries listed there. Determine whether the Offeror or any person owned or controlled by the Offeror may have engaged in any activity related to one or more of such foreign countries.

(2) If such activity might have occurred, review all findings in the report associated with those foreign countries to determine whether or not each such foreign country was determined to be in violation of its obligations undertaken in an arms control, nonproliferation, or disarmament agreement to which the United States is a party, or to be not adhering to its arms control, nonproliferation, or disarmament commitments in which the United States is a participating state. For clarity, in the annual report an explicit certification of non-compliance is equivalent to a determination of violation. However, the following statements in the annual report are not equivalent to a determination of violation:

(i) An inability to certify compliance.

(ii) An inability to conclude compliance.

(iii) A statement about compliance concerns.

(3) If so, determine whether the Offeror or any person owned or controlled by the Offeror has engaged in any activity that contributed to or is a significant factor in the determination in the report that one or more of these foreign countries is in violation of its obligations undertaken in an arms control, nonproliferation, or disarmament agreement to which the United States is a party, or is not adhering to its arms control, nonproliferation, or disarmament commitments in which the United States is a participating state. Review the narrative for any such findings reflecting a determination of violation or non-adherence related to those foreign countries in the report, including the finding itself, and to the extent necessary, the conduct giving rise to the compliance or adherence concerns, the analysis of compliance or adherence concerns, and efforts to resolve compliance or adherence concerns.

(4) The Offeror may submit any questions with regard to this report by email to NDAA1290Cert@state.gov. To the extent feasible, the Department of State will respond to such email inquiries within 3 business days.

(d) Do not submit an offer unless—

(1) A certification is provided in paragraph (b)(1) of this provision and submitted with the offer; or

(2) In accordance with paragraph (b)(2) of this provision, the Offeror provides with its offer information that the President of the United States has

(i) Waived application under 22 U.S.C. 2593e(d) or (e); or

(ii) Determined under 22 U.S.C. 2593e(g)(2) that the entity has ceased all activities for which measures were imposed under 22 U.S.C. 2593e(b).

(e) Remedies. The certification in paragraph (b)(1) of this provision is a material representation of fact upon which reliance was placed when making award. If the Government later determines that the Offeror knowingly submitted a false certification, in addition to other remedies available to the Government, such as suspension or debarment, the Contracting Officer may terminate any contract resulting from the false certification.

(End of provision)

K.9	52.225-18	PLACE OF MANUFACTURE (AUG 2018)

(a) Definitions. As used in this provision—

Manufactured end product means any end product in product and service codes (PSCs) 1000-9999, except-

(1) FPSC 5510, Lumber and Related Basic Wood Materials.

(2) Product or Service Group (PSG) 87, Agricultural Supplies.

(3) PSG 88, Live Animals.

(4) PSG 89, Subsistence;

(5) PSC 9410, Crude Grades of Plant Materials;

(6) PSC 9430, Miscellaneous Crude Animal Products, Inedible;

(7) PSC 9440, Miscellaneous Crude Agricultural and Forestry Products;

(8) PSC 9610, Ores;

(9) PSC 9620, Minerals, Natural and Synthetic; and

(10) PSC 9630, Additive Metal Materials.

Place of manufacture means the place where an end product is assembled out of components, or otherwise made or processed from raw materials into the finished product that is to be provided to the Government. If a product is disassembled and reassembled, the place of reassembly is not the place of manufacture.

(b) For statistical purposes only, the offeror shall indicate whether the place of manufacture of the end products it expects to provide in response to this solicitation is predominantly-

(1) □ In the United States (Check this box if the total anticipated price of offered end products manufactured in the United States exceeds the total anticipated price of offered end products manufactured outside the United States); or

(2) □ Outside the United States.

(End of provision)

K.10	AUTHORIZED CONTRACT ADMINISTRATOR

If the offeror does not fill-in the blanks below, the official who signed the offer will be deemed to be the offeror's representative for contract administration, which includes all matters pertaining to payments.

Name:

Address:

Telephone Number:

K. 11	52.229-11	TAX ON CERTAIN FOREIGN PROCUREMENTS—NOTICE

AND REPRESENTATION (DEVIATION AUG 2025)

(a) Definitions. As used in this provision—

Foreign person means any person other than a United States person.

Specified Federal procurement payment means any payment made pursuant to a contract with a foreign contracting party that is for goods, manufactured or produced, or services provided in a foreign country that is not a party to an international procurement agreement with the United States. For purposes of the prior sentence, a foreign country does not include an outlying area of the United States.

United States person as defined in 26 U.S.C. 7701(a)(30) means

(1) A citizen or resident of the United States;

(2) A domestic partnership;

(3) A domestic corporation;

(4) Any estate (other than a foreign estate, within the meaning of 26 U.S.C. 701(a)(31)); and

(5) Any trust if–

(i) A court within the United States is able to exercise primary supervision over the administration of the trust; and

(ii) One or more United States persons have the authority to control all substantial decisions of the trust.

(b) Unless exempted, there is a 2 percent tax of the amount of a specified Federal procurement payment on any foreign person receiving such payment. See 26 U.S.C. 5000C and its implementing regulations at 26 CFR 1.5000C-1 through 1.5000C-7.

(c) Exemptions from withholding under this provision are described at 26 CFR 1.5000C-1(d)(5) through (7). The Offeror may claim an exemption from the withholding by using the Department of the Treasury Internal Revenue Service (IRS) Form W-14, Certificate of Foreign Contracting Party Receiving Federal Procurement Payments, available at www.irs.gov/w14. Any exemption claimed and self-certified on the IRS Form W-14 is subject to audit by the IRS. Any disputes regarding the imposition and collection of the 26 U.S.C. 5000C tax are adjudicated by the IRS as the 26 U.S.C. 5000C tax is a tax matter, not a contract issue. The IRS Form W-14 is provided to the acquiring agency rather than to the IRS.

(d) For purposes of withholding under 26 U.S.C. 5000C, the Offeror represents that

(1) It □ is □ is not a foreign person; and

(2) If the Offeror indicates "is" in paragraph (d)(1) of this provision, then the Offeror represents that—I am claiming on the IRS Form W-14 □ a full exemption, or □ partial or no exemption [Offeror must select one] from the excise tax.

(e) If the Offeror represents it is a foreign person in paragraph (d)(1) of this provision, then—

(1) The clause at FAR 52.229-12, Tax on Certain Foreign Procurements, will be included in any resulting contract; and

(2) The Offeror shall submit with its offer the IRS Form W-14. If the IRS Form W-14 is not submitted with the offer, exemptions will not be applied to any resulting contract and the Government will withhold a full 2 percent of each payment.

(f) If the Offeror selects "is" in paragraph (d)(1) and "partial or no exemption" in paragraph (d)(2) of this provision, the Offeror will be subject to withholding in accordance with the clause at FAR 52.229-12, Tax on Certain Foreign Procurements, in any resulting contract.

(g) A taxpayer may, for a fee, seek advice from the IRS as to the proper tax treatment of a transaction. This is called a private letter ruling. Also, the IRS may publish a revenue ruling, which is an official interpretation by the IRS of the Internal Revenue Code, related statutes, tax treaties, and regulations. A revenue ruling is the conclusion of the IRS on how the law is applied to a specific set of facts. For questions relating to the interpretation of the IRS regulations go to https://www.irs.gov/help/tax-law-questions.

(End of provision)

K.12	652.225-70	ARAB LEAGUE BOYCOTT OF ISRAEL (AUG 1999)

(a) Definitions. As used in this provision:

Foreign person means any person other than a United States person as defined below.

United States person means any United States resident or national (other than an individual resident outside the United States and employed by other than a United States person), any domestic concern (including any permanent domestic establishment of

any foreign concern), and any foreign subsidiary or affiliate (including any permanent foreign establishment) of any domestic concern which is controlled in fact by such domestic concern, as provided under the Export Administration Act of 1979, as amended.

(b) Certification. By submitting this offer, the offeror certifies that it is not:

(1) Taking or knowingly agreeing to take any action, with respect to the boycott of Israel by Arab League countries, which Section 8(a) of the Export Administration Act of 1979, as amended (50 U.S.C. 2407(a)) prohibits a United States person from taking; or,

(2) Discriminating in the award of subcontracts on the basis of religion.

SECTION L - INSTRUCTIONS, CONDITIONS, AND NOTICES TO OFFERORS

If your offer is from one of the excepted countries, please provide the W-14 form with your offer.

https://www.irs.gov/forms-pubs/about-form-w-14

https://www.irs.gov/instructions/iw14

L.1	SUBMISSION OF OFFERS

L.1.1	General.  This solicitation is for the performance of the services described in Section C - PERFORMANCE WORK STATEMENT, and the Exhibits attached to this solicitation.

L.1.2	Qualifications of Offerors

Offerors must be technically qualified and financially responsible to perform the work described in this solicitation.  At a minimum, each Offeror must meet the following requirements:

(1)	Supervisor must be able to understand written and spoken English.

(2)	Evidence that the offeror/quoter operates an established business with a permanent address and telephone listing in Italy.

(3)	The offeror shall provide proof of SAM registration to include the SAM UEI number.

(4)	Be able to demonstrate prior maintenance experience with suitable 	references.

(5)	Have the necessary personnel, equipment and financial resources available 	to perform the work.

(6)	Have all licenses and permits required by local law.

(7) 	Meet all local insurance requirements.

(8) 	Have the ability to obtain a performance and guarantee bond and a 	payment bond, or to post adequate performance security, such as irrevocable 	letters of credit or guarantees issued by a reputable financial institution.

(9)	Have no adverse criminal record; and

(10)	Have no political or business affiliation which could be considered 	contrary to the interests of the United States.

L.1.3	Review of Documents

Each Offeror is responsible for:

(1)	Obtaining a complete set of solicitation documents.

(2)	Thoroughly reviewing such documents and understanding their 	requirements;

(3)	Visiting the project site and becoming familiar with all working 	conditions, local laws, and regulations; and

(4)	Determining that all materials, equipment, and labor required for the work 	are available.

Any ambiguity in the solicitation, including specifications and contract drawings, must be reported immediately to the Contracting Officer.  Any prospective Offeror who requires a clarification, explanation or interpretation of the contract requirements must make a request to the Contracting Officer not less than five working days before the closing date of the solicitation.  Offerors may rely ONLY upon written interpretations by the Contracting Officer.

L.2	SUBMISSION OF OFFERS

L.2.1	General

This solicitation is for the performance of maintenance services described in Section C - DESCRIPTION/SPECIFICATIONS/WORK STATEMENT, and the Attachments and Exhibits which are a part of this solicitation.

| L.2.2 Summary of Instructions |  |  |
| --- | --- | --- |
| Each offer must consist of the following physically separate volumes (e-mails attachments): |  |  |
| Volume | Title | Number of Copies |
| I | Executed Standard Form 1442, "Solicitation, Offer and Award (Construction, Alteration, or Repair)” | 1 Electronic Copy |
|  | Price Proposal and a completed Section B - SUPPLIES OR SERVICES AND PRICES/COSTS, and Exhibit A “Pricing Schedule” |  |
|  | A completed Section K - REPRESENTATIONS, CERTIFICATIONS AND OTHER STATEMENTS OF OFFERORS |  |
|  | IRS Form W-14 (www.irs.gov/w14) |  |
| II | Business Management/Technical Proposal | 1 Electronic Copy |

The completed offer shall be submitted at the address indicated on the solicitation cover page.

Any deviations, exceptions, or conditional assumptions taken with respect to any of the instructions or requirements of this solicitation shall be identified and explained/justified in the appropriate volume of the offer.

Submit the complete offer electronically to the following e-mail address ONLY:

ROMEGSO-OFFERS@STATE.GOV (Block 8 of Standard Form (SF) 1442) no later than 12:00 noon local time on May 15, 2026, marked: ”191T7026R0001 + Barriers & Gates”.

No offer shall be accepted after the cut-off date and time.

Offer must not be larger than 25MB in size, and may only contain files and attachments in MS Office, o Pdf, or zip formats. If too large, you may send your offer in separate e-mails.

Please do NOT send your offer via Cloud storage, DropBox, Google Drive, or other formats. They will not be received.

L.2.3	Detailed Instructions

L.2.3.1.	Volume I:  Standard Form (SF) 1442 and Section K. Complete blocks 14 through 20C of the SF 1442 and all of Section K.

Price proposal and Section B.  The price proposal shall consist of completion of Section B “Prices” and Exhibit A “Pricing Schedule”. All applicable portions of this form shall be completed in each relevant category (e.g., labor, materials, etc.).

L.2.3.2.	Volume II:  Business Management/Technical Proposal.

The Business Management/Technical Proposal shall be in three parts, including the following information:

Part I - Proposed Work Information

- Evidence that the offeror is a qualified company in the field/type of work described in this contract and the Exhibit in Section J and has an established business with a permanent address, telephone listing, and e-mail address.

- The name and address of the Offeror's field superintendent for this project.

- Evidence that the offeror can provide the necessary personnel, equipment, financial resources needed to perform the work:

- A listing of the number of personnel that will be assigned to this contract. The listing shall be broken down into disciplines and craft and shall include both the contractor workforce and that of any proposed subcontract. If any individuals are not current employees provide a letter of intent.

- Evidence of the offeror capability and willingness to work with all types of hydraulic and mechanical gate and barrier automation systems.

- Evidence of a valid BAVAK certification authorizing the offeror to operate on Bavak B-Secure Speedgates.

- Identify types and quantities of equipment, supplies and materials required for performance of services under this contract.  Identify if the offeror already possesses the listed items and their condition for suitability, and if not already possessed or inadequate for use, how and when the items will be obtained.

- Financial resources:

- Last year report from the Bank of Italy Central Credit Register stating all credit lines and loan facilities, of any nature, granted by Banks to the Company and presently in force.

- Copy of the last year financial statement/balance sheet and draft budget of the current year.

The Government will use this information to determine the offeror’s financial responsibility and ability to perform under the contract. Failure of an offeror to comply with a request for this information may cause the Government to determine the offeror to be non-responsible.

- Certificate of the Chamber of Commerce.

- Copy of the last 6-month of F24 (tax return form) payment reports.

- Copy of the latest LUL (Libro Unico del Lavoro) “Company Payroll Register” or last 3-month Employee Payslips.

- Copy of a valid Certificate of Insurance(s) for civil liability.

- Evidence that the offeror is registered in the SAM.gov (System for Award         Management) Database https://www.sam.gov prior to proposal submission.

Purpose of Registration must be “All Awards”.

- In accordance with DOSAR 652.242-73 AUTHORIZATION AND PERFORMANCE (AUG 1999), the offeror shall be required to have obtained necessary authorization to do business and operate in the country of performance (Italy). Please provide a copy of the locally required licenses and permits. At a minimum copy of a valid Italian Company Registration Report “Visura della Camera di Commercio italiana” shall be provided.

- Identify the percentage value of this contract in the overall business held by the offeror.

The Government reserves the right to request additional information or proof of qualifications to Offerors.

Part II - Experience and Past Performance

List of at least five or all contracts and subcontracts your company has held over the past five years for the same or similar work, demonstrating prior experience with relevant past performance information and references.  Provide the following information for each contract and subcontract:

- Customer's name, address, and telephone numbers of customer's lead contract and technical personnel;

- Contract number and type;

- Date of the contract award place(s) of performance, and completion dates;

- Contract Euro value;

- Brief description of the work, including responsibilities;

- Comparability to the work under this solicitation.

- Brief discussion of any major technical problems and their resolution.

Offerors are advised that the past performance information requested above may be discussed with the client’s contact person.  In addition, the client’s contact person may be asked to comment on the offeror’s:

- Quality of services provided under the contract;

- Compliance with contract terms and conditions;

- Effectiveness of management;

- Willingness to cooperate with and assist the customer in routine matters, and when confronted by unexpected difficulties; and

- Business integrity / business conduct.

The Government will use past performance information primarily to assess an offeror’s capability to meet the solicitation performance requirements, including the relevance and successful performance of the offeror’s work experience.  The Government may also use this data to evaluate the credibility of the offeror’s proposal.  In addition, the Contracting Officer may use past performance information in making a determination of responsibility.

Part III - Subcontract

If a subcontractor(s) is to be used, the Offeror shall include in the offer package:

- Identify the work, by percentage that will be performed by the contractor with its own workforce on site.

- List the names, addresses, and telephone numbers of all subcontractors, clearly indicating what percentages and portions of the work will be performed by them.

- For the sub-contractors identified, the Sub-contractor qualifications as required in this section for the main Offerors, including, but not limited to:

evidence of an established business in Italy; evidence of personnel, equipment and financial resources; licenses and permits required by the Italian law; provide documentation that demonstrates their experience and past performance relevant to the works assigned to them under the respective subcontracts; and all other documentation required and listed above (Part I&II) for the main offeror  (e.g. (insurance and tax regularity certificate).

Designated subcontractors shall be approved by the Contracting Officer and COR with the offer submission, and they are not to be changed at the time of the award.

L.3	PRE-PROPOSAL CONFERENCE AND SITE VISIT

L.3.1	 A pre-proposal conference to discuss the requirements of this solicitation will be held on April 28,  2026 at 9:00 a.m. (local time) at the American Embassy in Rome, Via Sallustiana 49, followed by a site visit within the Embassy compound.

Offerors interested in attendance should e-mail the name and company name of all individuals who will represent the company to the pre-proposal conference to the following e-mail address RomeGSOProcurement@state.gov no later than April 24, 2026, at 12:00 noon local time.

No electronic devices (phones, computers) will be permitted in the Embassy compound.

Anyone attempting to attend the pre-proposal conference without prior notification will be denied entry.

L.3.2	Offerors are urged to submit written questions via e-mail at least three days before the scheduled pre-proposal conference date, at SheridanCD@state.gov and CarforaT@state.gov, marked to the attention of the subject solicitation.

L.3.3 	Attendees may also bring written questions to the proposal conference.  If the answer requires research, there is no guarantee that the question will be answered at that conference.

L.3.4	The Government’s statements at the pre-proposal conference shall not be considered to be a change to the solicitation unless a written amendment is issued

L.3.5	 After the pre-proposal conference, offerors may submit written questions until 10 days before the submission of offers cut-off date

L.4	PROPRIETARY DATA

Proprietary data shall be specifically identified by page(s), paragraph(s) and sentence(s), and shall not be generalized.

L.5	 52.252-1 	SOLICITATION PROVISIONS INCORPORATED BY

REFERENCE (FEB 1998)

This solicitation incorporates one or more solicitation provisions by reference, with the same force and effect as if they were given in full text. Upon request, the Contracting Officer will make their full text available. In addition, the full text of a clause may be accessed electronically at Acquisition.gov this address is subject to change.

If the Federal Acquisition Regulation (FAR) is not available at the location indicated above, use the Department of State Acquisition website at e-CFR to see the links to the FAR.  You may also use an Internet “search engine” (for example, Google, Yahoo or Excite) to obtain the latest location of the most current FAR.

FEDERAL ACQUISITION REGULATION (48 CFR CH. 1)

PROVISION	TITLE AND DATE

52.204-7	SYSTEM FOR AWARD MANAGEMENT (DEVIATION JAN 2026)

52.209-7	INFORMATION REGARDING RESPONSIBILITY MATTERS

(DEVIATION JAN 2026)

52.209-9	UPDATES OF PUBLICLY AVAILABLE INFORMATION REGARDING RESPONSIBILITY MATTERS (DEVIATION JAN 2026)

52.214-34	SUBMISSION OF OFFERS IN THE ENGLISH

LANGUAGE (APR 1991)

52.215-1	INSTRUCTIONS TO OFFERORS—COMPETITIVE

ACQUISITION (DEVIATION FEB 2026)

52.215-14	INTEGRITY OF UNIT PRICES (NOV 2021)

52.222-56	CERTIFICATION REGARDING TRAFFICKING IN PERSONS

(DEVIATION FEB 2026)

52.237-1	SITE VISIT (APR 1984)

* Offerors are reminded that this provision states that the Government may award a contract based on initial proposals, without holding discussions.

L.6	SOLICITATION PROVISIONS INCLUDED IN FULL TEXT

L.7	652.206-70	ADVOCATE FOR COMPETITION/OMBUDSMAN (FEB 2015)

(a) The Department of State’s Advocate for Competition is responsible for assisting industry in removing restrictive requirements from Department of State solicitations and removing barriers to full and open competition and use of commercial items. If such a solicitation is considered competitively restrictive or does not appear properly conducive to competition and commercial practices, potential offerors are encouraged first to contact the contracting office for the solicitation. If concerns remain unresolved, contact:

- For solicitations issued by the Office of Acquisition Management (A/LM/AQM) or a Regional Procurement Support Office, the A/LM/AQM Advocate for Competition, at AQMCompetitionAdvocate@state.gov.

- For all others, the Department of State Advocate for Competition at cat@state.gov.

(b) The Department of State’s Acquisition Ombudsman has been appointed to hear concerns from potential offerors and contractors during the pre-award and post-award phases of this acquisition. The role of the ombudsman is not to diminish the authority of the contracting officer, the Technical Evaluation Panel or Source Evaluation Board, or the selection official. The purpose of the ombudsman is to facilitate the communication of concerns, issues, disagreements, and recommendations of interested parties to the appropriate Government personnel, and work to resolve them. When requested and appropriate, the ombudsman will maintain strict confidentiality as to the source of the concern. The ombudsman does not participate in the evaluation of proposals, the source selection process, or the adjudication of formal contract disputes. Interested parties are invited to contact the contracting activity ombudsman, Mrs. Cynthia S. Richards, at +39-06-46742177. For an American Embassy or overseas post, refer to the numbers below for the Department Acquisition Ombudsman. Concerns, issues, disagreements, and recommendations which cannot be resolved at a contracting activity level may be referred to the Department of State Acquisition Ombudsman at (703) 516-1696 or write to: Department of State, Acquisition Ombudsman, Office of the Procurement Executive (A/OPE), Suite 1060, SA-15, Washington, DC 20520.

(End of provision)

L.8	 52.216-1	TYPE OF CONTRACT (DEVIATION FEB 2026)

The Government contemplates award of a combination type of contract.  It is fixed price for scheduled maintenance; indefinite delivery/indefinite quantity with fixed unit prices for unscheduled/emergency maintenance.

(End of provision)

L.9	52.233-2	SERVICE OF PROTEST (DEVIATION JAN 2026)

a) Protests, (as defined in FAR 33.102), that are filed directly with an agency, and copies of any protests that are filed with the Government Accountability Office (GAO), must be served on the Contracting Officer identified in the solicitation by obtaining written and dated acknowledgment of receipt from them.

(b) The copy of any protest must be received in the office designated above within one day of filing a protest with the GAO.

(End of provision)

L.10	FINANCIAL STATEMENT

If asked by the Contracting Officer, the offeror shall provide a current statement of its financial condition, certified by a third party, that includes:

Income (profit-loss) Statement that shows profitability for the past five years.

Balance Sheet that shows the assets owned and the claims against those assets, or what a firm owns and what it owes; and

Cash Flow Statement that shows the firm’s sources and uses of cash during the most recent accounting period.  This will help the Government assess a firm’s ability to pay its obligations.

The Government will use this information to determine the offeror’s financial responsibility and ability to perform under the contract.  Failure of an offeror to comply with a request for this information may cause the Government to determine the offeror to be nonresponsible.

SECTION M - EVALUATION FACTORS FOR AWARD

M.1	EVALUATION OF PROPOSALS

M.1.1	General.  To be acceptable and eligible for evaluation, proposals must be prepared in accordance with Section L - INSTRUCTIONS, CONDITIONS AND NOTICES TO OFFERORS, and must meet all the requirements set forth in the other sections of this solicitation.

M.1.2	Basis for Award

The Government intends to award a contract resulting from this solicitation to the lowest priced, technically acceptable offeror who is a responsible contractor.  Evaluations shall be conducted in accordance with the procedures set forth below:

a)	Initial Evaluation - All proposals received will be evaluated to ensure that each proposal is complete in terms of submission of each required volume, as specified in L.2, SUBMISSION OF OFFERS.  Proposals which are missing a significant amount of the required information may be eliminated from consideration, at the Government's discretion.

b)	Technical Acceptability - Those proposals remaining after the initial evaluation will be thoroughly reviewed to determine technical acceptability.  Technical Acceptability will include a review of the Proposed Work Information described in L.2.3.2. to ensure that the offeror's proposed project superintendent and subcontractors are acceptable to the Government.  Past references provided as part of the Experience and Past Performance information as described in L.2.3.2 may also be contacted to verify quality of past performance.  The Government shall also review the bar chart submitted to review the sequence of work and to ensure that performance would be completed on time in accordance with the contract period of performance.  The end result of this review will be a determination of technical acceptability or unacceptability.

c)	Responsibility will be determined by analyzing whether the apparent successful offeror complies with the requirements of FAR subpart 9.1, including:

- Adequate financial resources or the ability to obtain them.

- Ability to comply with the required performance period, taking into consideration all existing commercial and governmental business commitments.

- Satisfactory record of integrity and business ethics.

- Necessary organization, experience, and skills or the ability to obtain them.

- Necessary equipment and facilities or the ability to obtain them; and

- Be otherwise qualified and eligible to receive an award under applicable laws and regulations.

The Government reserves the right to reject proposals that are unreasonably low or high in price.  Unsuccessful offerors will be notified in accordance with FAR 15.1001.

M.1.3	Award Selection

The prices of all technically acceptable firms will then be reviewed and the award selection will go to the lowest priced, technically acceptable, responsible offeror.  As described in FAR 52.215-1 which is incorporated by reference in Section L, award may be made based upon initial offers, without discussions.

M.2	52.217-5	EVALUATION OF OPTIONS (DEVIATION JAN 2026)

Except when it is determined in accordance with FAR 17.202(b) not to be in the Government’s best interests, the Government will evaluate offers for award purposes by adding the total price for all options to the total price for the basic requirement. Evaluation of options will not obligate the Government to exercise the option(s).

(End of provision)

M.3	QUANTITIES FOR EVALUATION

For the purpose of evaluation, and for no other purpose, evaluation of prices submitted will be made on the basis that the Government will require the quantities shown in Section B - SERVICES AND PRICES, of this solicitation.

M.4	SEPARATE CHARGES

Separate charges, in any form, are not solicited.  For example, proposals containing any charges for failure of the Government to exercise any options will be rejected.  The Government shall not be obligated to pay any charges other than the contract price, including any exercised options.

M.5	AWARD WITHOUT DISCUSSIONS

In accordance with FAR provision 52.215-1 (included in Section L of this RFP), offerors are reminded that the Government intends to award this contract based on initial proposals and without holding discussions, pursuant to FAR 15.209(a).

M.6.	52.225-17	EVALUATION OF FOREIGN CURRENCY OFFERS

(FEB 2000)

If the Government receives offers in more than one currency, the Government will evaluate offers by converting the foreign currency to United States currency using the exchange rate used by the Embassy in effect as follows:

(a)  For acquisitions conducted using sealed bidding procedures, on the date of bid opening.

(b)  For acquisitions conducted using negotiation procedures—

(1)  On the date specified for receipt of offers, if award is based on initial offers; otherwise

(2)  On the date specified for receipt of proposal revisions.