Embassy of the United States of America

Seoul, Republic of Korea

General Services Office

Tel. 82-2-397-4762

Fax: 82-2-397-4744

Date: May 4, 2026

Dear Prospective Offeror/Quoter:

Subject: Solicitation Number 19KS7026Q0022, Single-Module Prefabricated Housing in Yongsan Embassy Housing

Enclosed is a Request for Quotations (RFQ) for Single-Module Prefabricated Housing in Yongsan Embassy Housing, located in Seoul, Korea.  If you would like to submit a quotation, follow the instructions in Section J of the solicitation, complete the required portions of the attached solicitation document, and submit it to the address shown on the Standard Form 1442 that follows this letter.

The U.S. Government intends to award a purchase order to the responsible offeror submitting an acceptable offer at the lowest price.  We intend to award a purchase order based on initial quotation, without holding discussions, although we may hold discussions with companies in the competitive range if there is a need to do so.

The pre-quotation conference will be held at the GSO conference room at #10, Namyoung-dong, Yongsan-gu, Seoul, Korea on May 12, 2026 at 14:00 Korea Standard Time.  Please also note that the site visit will follow right after the pre-quotation conference on the same day.

If you intend to participate in the pre-quotation conference, please contact Wonyoung Seo at Seowy@state.gov to make necessary arrangement for access no later than May 11, 2026 at 14:00 Korea Standard Time. Offerors are requested to limit the number of participants to two persons per company.  Please be sure to bring the solicitation document with you to the conference.  No extra copies will be available at the conference.

Any questions concerning the solicitation should be submitted in writing by May 15, 2026 at 17:00 Korea Standard Time via email to SeoulProposals@state.gov.

Please submit your quotation addressed only to the Contracting Officer by email at SeoulProposals@state.gov. Quotations are due by June 4, 2026 at 17:00 Korea Standard Time.  No quotations will be accepted after this time. Only the electronic submission of the quotation will be accepted.

Sincerely,

Tina Wong

Contracting Officer

| SOLICITATION, OFFER, AND AWARD (Construction, Alteration, or Repair) |  | 1. SOLICITATION NO. 19KS7026Q0022 |  | 2. TYPE OF SOLICITATION SEALED BID (IFB) NEGOTIATED (RFQ) |  | 3. DATE ISSUED May 4, 2026 |  |  | PAGE OF PAGES 3 of 52 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| IMPORTANT - The “offer” section on the reverse must be fully completed by offeror. |  |  |  |  |  |  |  |  |  |  |
| 4. CONTRACT NO. |  |  | 5. REQUISITION/PURCHASE REQUEST NO. PR15985634 |  |  |  | 6. PROJECT NO. |  |  |  |
| 7. ISSUED BY CODE |  |  |  | 8. EMAIL TO: |  |  |  |
| U.S. Embassy, Seoul GSO-PUR 10, Namyoung-dong Yongsan-gu, Seoul, Korea |  |  |  | Contract Officer SeoulProposals@state.gov |  |  |  |  |  |  |
| 9. FOR INFORMATION CALL: | A. NAME |  |  |  | B. TELEPHONE NO. (Include area code) (NO COLLECT CALLS) 82-2-397-4762 |  |  |  |  |  |
| SOLICITATION |  |  |  |  |  |  |  |  |  |  |
| NOTE: In sealed bid solicitations “offer” and “offeror” mean “bid” and “bidder.” |  |  |  |  |  |  |  |  |  |  |
| THE GOVERNMENT REQUIRES PERFORMANCE OF THE WORK DESCRIBED IN THESE DOCUMENTS: PROJECT NAME: Cement rooftile replacement work A. Price B. Scope of Work C. Packaging and Marking D. Inspection and Acceptance E. Deliveries/Performance F. Administrative Data G. Special Requirements H. Clauses I. List of Attachments - Attachment #1 Breakdown of Price by Divisions of Specifications - Attachment #2 List of Material Only With Quantity To Be Used With No Prices - Attachment #3 Drawing J. Quotation Information K. Evaluation Criteria L. Representations, Certifications, and other Statements of Offerors or Quoters M. CERTIFICATION REGARDING COMPLIANCE WITH APPLICABLE FEDERAL ANTI-DISCRIMINATION LAW |  |  |  |  |  |  |  |  |  |  |
| 11 The Contractor shall begin performance on the start date in the Notice to Proceed and complete it not later than 120 calendar days. after receiving contract award, from the start date in the Notice to Proceed. This performance period is mandatory, negotiable. (See Section E.) |  |  |  |  |  |  |  |  |  |  |
| 12A. THE CONTRACTOR MUST FURNISH ANY REQUIRED PERFORMANCE BONDS? (If “YES,” indicate within how many calendar days after award in Item 12B.) YES NO |  |  |  |  |  |  | 12B. CALENDAR DAYS 5 days |  |  |  |
| - 13. ADDITIONAL SOLICITATION REQUIREMENTS: A. Quotations must be received at the e-mail address specified in Block 8 by June 4, 2026 at 17:00 Korea Standard Time. (See Section J(b) Submission Of Quotations.) If this is a sealed bid solicitation, offers must be publicly opened at that time. Sealed envelopes containing offers shall be marked to show the offeror’s name and address, the solicitation number, and the date and time offers are due B. An offer guarantee is, is not required. C. All offers are subject to the (1) work requirements, and (2) other provisions and clauses incorporated in the solicitation in full text or by reference. Offers providing less than 60 calendar days for Government acceptance after the date offers are due will not be considered and will be rejected. |  |  |  |  |  |  |  |  |  |  |

NSN 7540-01-155-3212	1442-101		STANDARD FORM 1442 (REV. 4-85)

| OFFER (Must be fully completed by offeror) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 14. NAME AND ADDRESS OF OFFEROR (Include ZIP Code) |  |  |  |  |  |  |  |  | 15. TELEPHONE NO. (Include area code) |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  | 16. REMITTANCE ADDRESS (Include only if different than Item 14) |  |  |  |  |  |  |  |  |  |
| CODE FACILITY CODE |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 17. The offeror agrees to perform the work at the prices specified below in strict accordance with the terms of this solicitation, if this offer is accepted by the Government within ___ calendar days after the date offers are due. AMOUNTS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 18. The offeror agrees to furnish any required performance and payment bonds. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 19. ACKNOWLEDGMENT OF AMENDMENTS The offeror acknowledges receipt of amendments to the solicitation -- give number and date of each |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. AMENDMENT NO. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| DATE |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 20A. NAME AND TITLE OF PERSON AUTHORIZED TO SIGN OFFER (Type or print) |  |  |  |  |  |  |  |  |  |  | 20B. SIGNATURE |  |  |  | 20C. OFFER DATE |  |  |  |
| AWARD (To be completed by Government) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 21. ITEMS ACCEPTED: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 22. AMOUNT |  |  | 23. ACCOUNTING AND APPROPRIATION DATA |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 24. SUBMIT INVOICES TO ADDRESS SHOWN IN |  |  |  |  |  |  | ITEM |  |  | 25. OTHER THAN FULL AND OPEN COMPETITION PURSUANT TO 10 U.S.C. 2304(c)( ) 41 U.S.C. 253(c)( ) |  |  |  |  |  |  |  |  |
| 26. ADMINISTERED BY CODE |  |  |  |  |  |  |  |  |  | 27. PAYMENT WILL BE MADE BY |  |  |  |  |  |  |  |  |
| CONTRACTING OFFICER WILL COMPLETE ITEM 28 OR 29 AS APPLICABLE |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 28. NEGOTIATED AGREEMENT (Contractor is required to sign this document and return copies to issuing office.) Contractor agrees to furnish and deliver all items or perform all work, requisitions identified on this form and any continuation sheets for the consideration slated in this contract. The rights and obligations of the parties to this contract shall be governed by (a) this contract award, (b) the solicitation, and (c) the clauses, representations, certifications, and specifications or incorporated by reference in or attached to this contract. |  |  |  |  |  |  |  |  |  | 29. AWARD (Contractor is not required to sign this document.) Your offer on this solicitation is hereby accepted as to the items listed. This award consummates the contract, which consists of (a) the Government solicitation and your offer, and (b) this contract award. No further contractual document is necessary. |  |  |  |  |  |  |  |  |
| 30A. NAME AND TITLE OF CONTRACTOR OR PERSON AUTHORIZED TO SIGN (Type or print) |  |  |  |  |  |  |  |  |  | 31A. NAME OF CONTRACTING OFFICER (Type or print) |  |  |  |  |  |  |  |  |
| 30B. SIGNATURE |  |  |  | 30C. DATE |  |  |  |  |  | 31B. UNITED STATES OF AMERICA BY: |  |  |  |  |  | 31C. AWARD DATE |  |  |

Computer Generated				STANDARD FORM		1442 BACK (REV. 4-85)

REQUEST FOR QUOTATIONS - CONSTRUCTION

- PRICE

The Contractor shall complete all work, including furnishing all labor, material, equipment and services required under this purchase order for the following firm fixed price and within the time specified.  This price shall include all labor, materials, all insurances, overhead and profit.

| Total Price (including all labor, materials, overhead and profit) |  |
| --- | --- |

A.1    VALUE ADDED TAX (VAT).  The Government will not reimburse the Contractor for VAT under this contract.  The Contractor shall not include a line for VAT on Invoices as the U.S. Embassy has a tax exemption certificate with the host government.

B. SCOPE OF WORK

B.1	INTRODUCTION

The U.S. Embassy in Seoul, Republic of Korea, requires a Turn-key Procurement and Installation of one (1) high-performance Prefabricated (Prefab) Fitness Center (GYM) facility in the Yongsan Embassy Housing (YEH) Compound, located in Yongsan-gu, Seoul, Korea.  This contract involves the purchase of a complete, factory-engineered prefabricated house system that meets the specific technical requirements defined herein.

The Contractor shall be responsible for the entire delivery chain, including the provision of the prefabricated structure, domestic shipping to the Yongsan Embassy Housing (YEH) compound, and all on-site installation and commissioning services.  The finished facility shall provide a minimum of 90 m2 of continuous internal space with a minimum interior ceiling height of 3.0 meters.

The contractor's employees will be escorted by Embassy staff throughout their time at the work site. The Contracting Officer's Representative (COR) will oversee the performance of the work during its progress.

B.2	DESCRIPTION OF WORK

The Contractor is responsible for fabricating or procuring a prefabricated GYM that meets the requirements of the work description, transporting it to the designated Embassy site, and performing the on-site installation. Furthermore, the Contractor shall verify the proper operation of all installed components and shall be liable for repairing or replacing any defective items.

- TEMPORARY WORK

  - Site Protection: The Contractor shall protect existing structures and landscaping. Heavy-duty geotextile fabric and plywood shall protect existing walkways from heavy machinery. Any damages caused by contractor personnel shall be repaired to original condition at the Contractor’s own expense.

  - Safety Barriers: The Contractor shall enclose the construction site by installing temporary plastic safety barriers and dismantle them upon completion.

  - Personal Protective Equipment (PPE): Appropriate PPE shall be provided for and worn by all contract personnel and visitors at all times.

  - Cleanliness: The site shall be kept clean and orderly on a daily basis, and all construction debris shall be disposed of off-site upon COR approval with a legal disposal certificate.

- SPECIFICATIONS FOR PREFABRICATED STRUCTURE

.

  - Insulation: The modular unit shall meet the strict thermal transmittance (U-value) requirements for residential buildings in the Central 1 region to ensure energy efficiency and prevent condensation during extreme winters.

| Component | Required U-Value (W/m2K) |
| --- | --- |
| Exterior Walls | 0.150 or lower |
| Roof / Ceiling | 0.150 or lower |
| Lowest Floor | 0.240or lower |
| Window/ Door | 0.900 or lower |

  - Ceiling Structure: The Contractor shall provide and install a suspended ceiling system utilizing lightweight steel framing. This system must ensure sufficient plenum space to accommodate the integration of recessed lighting and the installation of ceiling-mounted HVAC units.

  - Exterior Walls:  The Contractor shall provide and install aluminum siding (0.5mm thickness) with glass wool insulation or an approved equal. The exterior wall assembly must strictly comply with the energy design standards for Central Region 1.

  - Interior wall: The Contractor shall provide and install drywall system consisting of light gauge metal framing and two (2) plies of 12.5mm gypsum board. The metal studs shall be galvanized steel to ensure corrosion resistance and dimensional stability.

  - Interior wall reinforcement: The Contractor shall install fire-rated plywood backing (minimum 18mm) or an equivalent non-combustible reinforcing material behind wall sections intended for mounted equipment. All reinforcement materials must comply with applicable fire safety standards to ensure structural integrity and fire resistance.

  - Interior Finishes: The Contractor shall provide and install interior wallpaper produced by LX Z:IN (or an approved equivalent) on all interior wall and ceiling surfaces. The color shall be white, and the material shall meet the project's quality standards for durability and aesthetics.

  - Floor system: The floor joist system shall be reinforced to support a minimum live load of $500 kg/m2 or equivalent. The subfloor shall consist of at least two layers of 18mm plywood (total 36mm), or an approved equivalent system, to prevent deflection under heavy weight racks.

  - GYM rubber flooring: The Contractor shall provide and install high-density vulcanized rubber tiles or an approved equal that meets the required density and durability standards.

- Thickness: Minimum 20mm for the entire area; 50 mm is recommended for free-weight zones to protect the subfloor.

- Specifications: Shore A hardness of 60+, non-porous (sweat resistant), and fire-rated Class 1.

  - Provide an exterior wall-mounted prefabricated canopy and exterior light fixture at the main entry.

- WINDOW AND DOOR SYSTEM

- Windows shall be LX Hausys or an approved "equivalent or better" system to ensure local serviceability and high thermal performance. To meet the energy efficiency standards for Central Region 1 (중부 1지역), the following high-performance specifications shall be applied:

- Product Series: LX Z:IN Super Save 7 (Double-Slide Window).

- Glazing: 28mm High-efficiency double glazing, (5mm Clear Glass + 18mm Argon gas-filled spacer + 5mm Super Plus 2.0 Low-E Glass (28-CL/LE)

- Performance Requirement: Must achieve Energy Efficiency Class 1 (Grade 1)Quantity/Size: Minimum 6 large-format windows (approx. 1500mm X 1200mm) to provide natural light while maintaining privacy and structural integrity.

- Frame: High-insulation PVC or thermal-break aluminum frames.

- Quantity/Size: Minimum 6 large-format windows (approx. 1500mm x 1200mm) to maximize natural light while maintaining privacy and structural integrity.

- Frame: High-insulation PVC frames designed for the Super Save 7 series.

- Windows shall be delivered and installed as "Finished Windows" certified by the LX Hausys headquarters to guarantee factory-sealed quality and performance. The contractor shall submit the Thermal Transmittance (U-value) test report for the specific window system to the COR upon completion for final approval.

- Main entrance: The Contractor shall furnish and install a single exterior door assembly, ensuring a minimum clear opening width of 914 mm and a minimum height of 2,134 mm to meet ADA requirements. The door shall be G90 galvanized steel or exterior-grade equivalent, providing maximum corrosion resistance and finished with a high-performance coating coordinated with the exterior color scheme. All door hardware shall be ANSI/BHMA Grade 1 (Heavy-Duty). The Contractor shall ensure the door and frame are factory-reinforced and prepped for the specific digital electronic lockset designated by the U.S Embassy.

- Weatherproofing: All openings shall be flashed with butyl tape and high-performance silicone sealant (Dow Corning or equivalent).

- ELECTRICAL AND MECHANICAL WORK

The Contractor shall ensure all electrical works comply with the National Electrical Code (NEC) and applicable safety regulations.

- Electrical Main Panel Installation

The Contractor shall furnish and install a new electrical main panel rated and sized in accordance with the National Electrical Code (NEC), NFPA 70, and applicable local codes and standards. The installation shall be complete and fully operational.

Work under this section shall include, but not be limited to, the following:

- Main distribution panelboard assembly with appropriate bus rating and enclosure type suitable for the installation environment.

- Main circuit breaker and all required branch circuit breakers, properly sized and coordinated with connected loads.

- Feeder and branch circuit conductors sized in accordance with NEC ampacity and voltage drop requirements.

- Conduit and raceway systems, including fittings, supports, and accessories required for a complete installation.

- Grounding and bonding of the panelboard and associated electrical systems in accordance with NEC Article 250.

- Identification and labeling of all breakers, circuits, and panel components in accordance with NEC and industry standards.

- Testing, inspection, and commissioning of the installed panel and associated circuits to verify proper operation and compliance with applicable codes and specifications.

The completed installation shall provide a safe, code-compliant, and reliable electrical distribution point for the connected loads.

- The Contractor shall install two dedicated 220V/20A circuits for the two HVAC units and two dedicated 220V/20A circuits for the two treadmills to ensure stable power delivery. The exact locations of these outlets will be determined following the review of the shop drawings provided by the Contractor.

- Dual voltage: The Contractor shall provide and install standard U.S. (NEMA 5-15/20) 120V outlets and Korean (Type F) 220V outlets to support various international equipment brands.

- The Contractor shall install general receptacles, consisting of 120V and 220V dual-voltage outlets spaced every 3-4 meters along the perimeter.

- Conduits & Wiring: All power wiring shall be run through Rigid Metal Conduit (RMC) and concealed in walls or ceilings. Flexible Metal Conduit (Flex) shall not exceed 1.8 meters.

- LED Lighting and Emergency Systems: The Contractor shall install surface-mounted 600mm x 600mm, LED flat-panel fixtures (5000K color temperature, UL-listed, and RoHS-compliant) providing a minimum of 500 Lux at floor level, supplemented by battery-backed emergency "Exit" signage and four motion-activated LED security floodlights at each exterior corner.

- HVAC: The Contractor shall supply and install two (2) high-efficiency LG Electronics ceiling-mounted heat pump systems (or equivalent). These shall be Inverter type units to ensure redundant climate control for the 90sqm space. Systems shall be rated for both heating and cooling, with outdoor condensers mounted on reinforced wall brackets or a dedicated concrete pad. The windows are an operable type and don’t need to bring additional ventilation air.

- Fire detection system: The Contractor shall install a stand-alone fire detection system for the modular gym only. This system shall feature at least three (3) interconnected photoelectric smoke detectors designed for the 3.0m ceiling height, providing on-site audible alerts without connection to a central monitoring station.

- TELECOM WOKR

B.2.5.1 No project scope

- Design Review Process

- Contractor shall submit 1) 30% drawing set and specifications for USG’s review and 2) Permit set (90%). Each review period will take 3 weeks for comment, evaluation, and backcheck.

- Contractor shall submit shop drawings to USG for review. USG will take 10 days for review.

- Applicable Design standards

Korean Design Standard (KDS)

Korea Electro-technical Code (KEC)

National Fire Performance Code (NFPC)

Building Energy Saving Design Standards

Architectural Barriers Act (ABA) Standards (2015)

- OTHER WORK

# SECURITY VETTING

- For the project scheduled to last more than 30 days, the contractor’s employees shall undergo security vetting in order to be approved for long-term access to the construction site. The Contractor shall submit the vetting request packet to Regional Security Office (RSO) at least two weeks prior to the beginning of work. The request packet includes:

(a) Copy of the Contract worker’s Korean Identity Card (KID)

(b) Signed release form from SF-85

# GENERAL

- The contractor shall perform any work not specified in the description of work in accordance with the standard specifications.

- The Contractor shall designate a safety manager, and the safety manager shall always be present at the site and manage the safety of the construction site.

- After completion of all project work, the Contractor shall repair any damages that occurred during the construction work and shall match all repair finishes to the existing ones.

- The Contractor shall proactively coordinate with separate contractors performing 'Works by Others,' specifically those responsible for the concrete slab-on-grade. This coordination is mandatory to ensure precise alignment of structural anchor points, utility rough-ins, and to prevent physical interferences or structural discrepancies. The Contractor remains responsible for verifying that the site conditions provided by others meet the necessary tolerances for the Prefabricated GYM installation. Failure to coordinate may lead to site discrepancies, for which the Contractor shall assume full remedial responsibility.

B.3	      EXAMINATION OF THE SITE

The Contractor acknowledges that he has satisfied himself as to the nature of materials and methods of the existing construction noted for repair or replacement, and to the obstacles likely to be encountered, insofar as this information is reasonably ascertainable from an inspection of the specified structures and or premises. The Contractor shall carefully study and compare the Contract Documents with each other and with information furnished by the USG. Before commencing activities, the Contractor shall: (1) take field measurements and verify field conditions; (2) carefully compare this and other information known to the Contractor with the Contract Documents; and (3) promptly report errors, inconsistencies or omissions discovered to the USG Contracting Officer Representative.

- DELIVERIES OR PERFORMANCE

52.211-10 COMMENCEMENT, PROSECUTION, AND COMPLETION OF WORK (APR 1984)

The Contractor shall be required to:

- Commence work under this contract on the start date in Notice to Proceed

- Prosecute the work diligently, and,

- Complete all work and have space ready for use no later than 180 calendar days from the start date in the Notice to proceed.

The time stated for completion shall include final cleanup of the premises and completion of punch list items.

- WORKING HOURS

# All work shall be performed during Monday through Friday, 08:00 to 17:00.

No extra compensation or payments will be made to the Contractor for any change requests in working hours made to the COR by the Contractor.

Any request to perform work before 08:00 or after 17:00 on any days must be approved by the COR in advance.

B.4	QUALITY CONTROL

B.4.1	Quality Control is the means by which the Contractor ensures that the construction, to   include that of sub-Contractors and suppliers, complies with the requirements of the contract.  The oversight shall be adequate to cover all construction operations, including both on site and off site fabrication, and will be keyed to the proposed construction sequence.

B.4.2	The Quality Control Program shall be based on a three-phase control process including, Preparatory Phase, Initial Phase and Follow-up Phase.

B.4.2.1	Preparatory phase: Contractor shall prepare and explain their construction plan (man-power schedule, working schedule in detail, surface treatment method, safety plan, fire protection plan etc.)

B.4.2.2	Initial phase: Contractor shall make one sample area for each case such as; paint color, etc. for approval by the COR.

B.4.2.3	Follow-up phase: Contractor shall perform their work according to Preparatory phase and Initial phase as approved by the COR.

B.4.3	Submittals: The Contractor shall submit a Quality Control plan for acceptance by the COR.  The plan shall identify and describe the site organization, personnel, records, and forms to be used.  The Embassy reserves the right to require the Contractor to make changes in his plan and operations, including removal of personnel, as necessary, to obtain the quality specified.

B.5	SAFETY MANAGEMENT PLAN

Contractor shall submit a Safety Management Plan based on the latest version of U.S. Army Corps of Engineers Safety and Health Requirements Manual, EM 385-1-1(https://www.publications.usace.army.mil/Portals/76/EM%20385-1-1%20_EFFECTIVE%2015%20March%202024.pdf%20), in effect on the date of the solicitation.

B.5.1	Safety (FAR 52.236-13 Accident Prevention)

The Contractor shall provide and maintain the work environment and procedures which will:

(a)	Safeguard the public and Government personnel, property, materials, supplies, and equipment exposed to Contractor operations and activities.

(b)	Avoid interruptions of Government operations and delays in project completion dates.

(c)	Control excess or unexpected costs in the performance of this contract.

Contractor shall comply with all pertinent provisions of the latest version of U.S. Army Corps of Engineers Safety and Health Requirements Manual, EM 385-1-1, in effect on the date of the solicitation.

Whenever the Contracting Officer (CO) through the COR, becomes aware of any noncompliance concerns with these requirements, or any condition that poses a serious or imminent danger to the health or safety of the public or Government personnel, the CO shall notify the Contractor orally, with written confirmation, and request immediate initiation of corrective action.

This notice, when delivered to the Contractor or his/her representative at the work site, shall be deemed sufficient notice of the noncompliance and that corrective action is required. After receiving the notice, the Contractor shall immediately take corrective action.

If the Contractor fails or refuses to promptly take corrective action, as reported on by the COR, the CO may issue an order stopping all or part of the work until satisfactory corrective action has been taken. The Contractor shall not be entitled to any equitable adjustment of the contract price or extension of the performance schedule on any stop work order issued under this clause.

C.	PACKAGING AND MARKING

NONE

D. 	INSPECTION AND ACCEPTANCE

The COR, or his/her authorized representatives, will inspect from time to time the services being performed and the supplies furnished to determine whether work is being performed in a satisfactory manner, and that all supplies are of acceptable quality and standards.

The Contractor shall be responsible for any countermeasures or corrective action, within the scope of this contract, which may be required by the Contracting Officer as a result of such inspection.

D.1	Substantial Completion

(a) "Substantial Completion" means the stage in the progress of the work as determined and certified by the Contracting Officer in writing to the Contractor, on which the work (or a portion designated by the Government) is sufficiently complete and satisfactory.  Substantial completion means that the property may be occupied or used for the purpose for which it is intended, and only minor items such as touch-up, adjustments, and minor replacements or installations remain to be completed or corrected which:

(1)  do not interfere with the intended occupancy or utilization of the work, and

(2)  can be completed or corrected within the time period required for final completion.

(b) The "date of substantial completion" means the date determined by the Contracting Officer or authorized Government representative as of which substantial completion of the work has been achieved.

Use and Possession upon Substantial Completion - The Government shall have the right to take possession of and use the work upon substantial completion.  Upon notice by the Contractor that the work is substantially complete (a Request for Substantial Completion) and an inspection by the Contracting Officer or an authorized Government representative (including any required tests), the Contracting Officer shall furnish the Contractor a Certificate of Substantial Completion.  The certificate will be accompanied by a Schedule of Defects listing items of work remaining to be performed, completed or corrected before final completion and acceptance.  Failure of the Contracting Officer to list any item of work shall not relieve the Contractor of responsibility for complying with the terms of the contract.  The Government's possession or use upon substantial completion shall not be deemed an acceptance of any work under the contract.

D.2	Final Completion and Acceptance

D.2.1	 "Final completion and acceptance" means the stage in the progress of the work as determined by the Contracting Officer and confirmed in writing to the Contractor, at which all work required under the contract has been completed in a satisfactory manner, subject to the discovery of defects after final completion, and except for items specifically excluded in the notice of final acceptance.

D.2.2	The "date of final completion and acceptance" means the date determined by the Contracting Officer when final completion of the work has been achieved, as indicated by written notice to the Contractor.

D.2.3	Final Inspection and Tests.  The Contractor shall give the Contracting Officer at least five (5) days advance written notice of the date when the work will be fully completed and ready for final inspection and tests.  Final inspection and tests will be started not later than the date specified in the notice unless the Contracting Officer determines that the work is not ready for final inspection and so informs the Contractor.

D.2.4	Final Acceptance.  If the Contracting Officer is satisfied that the work under the contract is complete (with the exception of continuing obligations), the Contracting Officer shall issue to the Contractor a notice of final acceptance and make final payment upon:

- Satisfactory completion of all required tests,

- A final inspection that all items by the Contracting Officer listed in the Schedule of Defects have been completed or corrected and that the work is finally complete (subject to the discovery of defects after final completion), and

- Submittal by the Contractor of all documents and other items required upon completion of the work, including a final request for payment (Request for Final Acceptance).

E.	DELIVERIES OR PERFORMANCE

52.211-10      COMMENCEMENT, PROSECUTION, AND COMPLETION OF WORK

(APR 1984)

The Contractor shall be required to:

- Commence work under this contract on the start date in Notice to Proceed.

- Prosecute the work diligently, and,

- Complete the entire work ready for use not later than 180 calendar days after the start date in the Notice to Proceed.

- Provide with one-year warranty of the works and products.

The time stated for completion shall include final cleanup of the premises and completion of punch list items.

52.211-12     LIQUIDATED DAMAGES - CONSTRUCTION (SEP 2000) – RESERVED.

CONTRACTOR'S SUBMISSION OF CONSTRUCTION SCHEDULES

(a)  The time for submission of the schedules referenced in FAR 52.236-15, "Schedules for Construction Contracts", paragraph (a), is hereby modified to reflect the due date for submission “as three calendar days after receipt of an executed contract".

(b)  These schedules shall include the time by which shop drawings, product data, samples and other submittals required by the contract will be submitted for approval.

(c)  The Contractor shall revise such schedules (1) to account for the actual progress of the work, (2) to reflect approved adjustments in the performance schedule, and (3) as required by the Contracting Officer to achieve coordination with work by the Government and any separate contractors used by the Government.  The Contractor shall submit a schedule, which sequences work so as to minimize disruption at the job site.

(d)  All deliverables shall be in the English language and any system of dimensions (English or metric) shown shall be consistent with that used in the contract.  No extension of time shall be allowed due to delay by the Government in approving such deliverables if the Contractor has failed to act promptly and responsively in submitting its deliverables.  The Contractor shall identify each deliverable as required by the contract.

(e)  Acceptance of Schedule:  When the Government has accepted any time schedule; it shall be binding upon the Contractor.  The completion date is fixed and may be extended only by a written contract modification signed by the Contracting Officer.  Acceptance or approval of any schedule or revision thereof by the Government shall not:

- Extend the completion date or obligate the Government to do so,

- Constitute acceptance or approval of any delay, or

- Excuse the Contractor from or relieve the Contractor of its obligation to maintain the progress of the work and achieve final completion by the established completion date.

Notice Of Delay

If the Contractor receives a notice of any change in the work, or if any other conditions arise which are likely to cause or are actually causing delays which the Contractor believes may result in late completion of the project, the Contractor shall notify the Contracting Officer.  The Contractor’s notice shall state the effect, if any, of such change or other conditions upon the approved schedule, and shall state in what respects, if any, the relevant schedule or the completion date should be revised.  The Contractor shall give such notice promptly, not more than ten (10) days after the first event giving rise to the delay or prospective delay.  Only the Contracting Officer may make revisions to the approved time schedule.

Notice to Proceed

(a)	 After receiving and accepting any bonds or evidence of insurance, the Contracting Officer will provide the Contractor a Notice to Proceed.  The Contractor must then prosecute the work, commencing and completing performance not later than the time period established in the contract.

- It is possible that the Contracting Officer may elect to issue the Notice to Proceed before receipt and acceptance of any bonds or evidence of insurance.  Issuance of a Notice to Proceed by the Government before receipt of the required bonds or insurance certificates or policies shall not be a waiver of the requirement to furnish these documents.

WORKING HOURS

All non-disruptive work shall be performed during Monday through Friday, 08:00 to 17:00.

No extra compensation or payments will be made to the Contractor for any change requests in working hours made to the COR by the Contractor.

Any request to perform work before 08:00 or after 17:00 on any days must be approved by the COR in advance.

Preconstruction Conference

A pre-construction conference will be held 3 days after contract award at the GSO conference room to discuss the schedule payment, submittals, notice to proceed, mobilization and other important issues that affect construction progress.  See FAR 52.236-26, Pre-construction Conference.

DELIVERABLES - The following items shall be delivered under this contract:

| Description | Quantity | Deliver Date | Deliver To |
| --- | --- | --- | --- |
| Section G. Insurance/Bond | 1 | 10 days after award | CO |
| Section E. Construction Schedule | 1 | 10 days after award | COR |
| Section E. Preconstruction Conference | 1 | 10 days after award | COR |
| Section F. Payment Request | 1 | Last calendar day of each month | FMC |
| Section D. Request for Substantial Completion | 1 | 15 days before inspection | COR |
| Section D. Request for Final Acceptance | 1 | 5 days before inspection | COR |

F. 	ADMINISTRATIVE DATA

652.242-70	CONTRACTING OFFICER'S REPRESENTATIVE (COR) (AUG 1999)

(a)  The Contracting Officer may designate in writing one or more Government employees, by name or position title, to take action for the Contracting Officer under this contract. Each designee shall be identified as a Contracting Officer’s Representative (COR). Such designation(s) shall specify the scope and limitations of the authority so delegated; provided, that the designee shall not change the terms or conditions of the contract, unless the COR is a warranted Contracting Officer and this authority is delegated in the designation.

(b)  The COR for this contract is the Engineer.

Payment: The Contractor's attention is directed to Section H, 52.232-5, "Payments Under Fixed-Price Construction Contracts".  The following elaborates on the information contained in that clause.

Requests for payment, may be made no more frequently than monthly.  Payment requests shall cover the value of labor and materials completed and in place, including a prorated portion of overhead and profit.

After receipt of the Contractor's request for payment, and on the basis of an inspection of the work, the Contracting Officer shall make a determination as to the amount, which is then due.  If the Contracting Officer does not approve payment of the full amount applied for, less the retainage allowed by in 52.232-5, the Contracting Officer shall advise the Contractor as to the reasons.

Under the authority of 52.232-27(a), the 14 day period identified in FAR 52.232-27(a)(1)(i)(A) is hereby changed to 30 days.

The Contractor shall submit invoices to the Financial Management Office via email to SeoulFMCInvoice@state.gov

G.	SPECIAL REQUIREMENTS

G.1     Performance Bond

PERFORMANCE/PAYMENT PROTECTION - The Contractor shall furnish a performance bond and a payment bond as described in 52.228-13, each in the amount of 20% of the contract price.

G.1.1	The Contractor shall provide the information required by the paragraph above within five (5) calendar days after award.  Failure to timely submit the required security may result in rescinding or termination of the contract by the Government.  If the contract is terminated, the Contractor will be liable for those costs as described in FAR 52.249-10, Default (Fixed-Price Construction), which is included in this purchase order.

G.1.2	The bonds or alternate performance security shall guarantee the Contractor's execution and completion of the work within the contract time.  This security shall also guarantee the correction of any defects after completion, the payment of all wages and other amounts payable by the Contractor under its subcontracts or for labor and materials, and the satisfaction or removal of any liens or encumbrances placed on the work.

G.1.3	The required securities shall remain in effect in the full amount required until final acceptance of the project by the Government.  Upon final acceptance, the penal sum of the performance security shall be reduced to 10% of the contract price.  The security shall remain in effect for one year after the date of final completion and acceptance, and the Contractor shall pay any premium required for the entire period of coverage.

G.2.	Insurance - The Contractor is required by FAR 52.228-5, "Insurance - Work on a Government Installation" to provide whatever insurance is legally necessary.  The Contractor shall at its own expense provide and maintain during the entire performance period the following insurance amounts:

G.2.1	General Liability (includes premises/operations, collapse hazard, products, completed operations, contractual, independent contractors, broad form property damage, personal injury):

| (1) Bodily Injury, On or Off the Site, in Korean Won |  |
| --- | --- |
| Per Occurrence | W100,000,000 |
| Cumulative | W200,000,000 |
| (2) Property Damage, On or Off the Site, in Korean won |  |
| Per Occurrence | W50,000,000 |
| Cumulative | W50,000,000 |

G.2.2	The foregoing types and amounts of insurance are the minimums required.  The Contractor shall obtain any other types of insurance required by local law or that are ordinarily or customarily obtained in the location of the work.  The limit of such insurance shall be as provided by law or sufficient to meet normal and customary claims.

G.2.3	The Contractor agrees that the Government shall not be responsible for personal injuries or for damages to any property of the Contractor, its officers, agents, servants, and employees, or any other person, arising from an incident to the Contractor's performance of this contract.  The Contractor shall hold harmless and indemnify the Government from any and all claims arising therefrom, except in the instance of gross negligence on the part of the Government.

G.2.4	The Contractor shall obtain adequate insurance for damage to, or theft of, materials and equipment in insurance coverage for loose transit to the site or in storage on or off the site.

G.2.5	The general liability policy required of the Contractor shall name "the United States of America, acting by and through the Department of State", as an additional insured with respect to operations performed under this contract.

G.3	Document Descriptions

G.3.1	Supplemental Documents:  The Contracting Officer shall furnish from time to time such detailed drawings and other information as is considered necessary, in the opinion of the Contracting Officer, to interpret, clarify, supplement, or correct inconsistencies, errors or omissions in the Contract documents, or to describe minor changes in the work not involving an increase in the contract price or extension of the contract time.  The Contractor shall comply with the requirements of the supplemental documents, and unless prompt objection is made by the Contractor within 20 days, their issuance shall not provide for any claim for an increase in the Contract price or an extension of contract time.

G.3.1.1.  Record Documents.  The Contractor shall maintain at the project site:

- a current marked set of Contract drawings and specifications indicating all interpretations and clarification, contract modifications, change orders, or any other departure from the contract requirements approved by the Contracting Officer; and,

- a complete set of record shop drawings, product data, samples and other submittals as approved by the Contracting Officer.

G.3.1.2	.  "As-Built" Documents:  After final completion of the work, but before final acceptance thereof, the Contractor shall provide:

- a complete set of "as-built" drawings, based upon the record set of drawings, marked to show the details of construction as actually accomplished; and,

- record shop drawings and other submittals, in the number and form as required by the specifications.

G.4	Laws and Regulations - The Contractor shall, without additional expense to the Government, be responsible for complying with all laws, codes, ordinances, and regulations applicable to the performance of the work, including those of the host country, and with the lawful orders of any governmental authority having jurisdiction.  Host country authorities may not enter the construction site without the permission of the Contracting Officer.  Unless otherwise directed by the Contracting Officer, the Contractor shall comply with the more stringent of the requirements of such laws, regulations and orders and of the contract.  In the event of a conflict between the contract and such laws, regulations and orders, the Contractor shall promptly advise the Contracting Officer of the conflict and of the Contractor's proposed course of action for resolution by the Contracting Officer.

G.4.1	The Contractor shall comply with all local labor laws, regulations, customs and practices pertaining to labor, safety, and similar matters, to the extent that such compliance is not inconsistent with the requirements of this contract.

G.4.2	The Contractor shall give written assurance to the Contracting Officer that all subcontractors and others performing work on or for the project have obtained all requisite licenses and permits.

G.4.3	The Contractor shall submit proper documentation and evidence satisfactory to the Contracting Officer of compliance with this clause.

G.5	Construction Personnel - The Contractor shall maintain discipline at the site and at all times take all reasonable precautions to prevent any unlawful, riotous, or disorderly conduct by or among those employed at the site.  The Contractor shall ensure the preservation of peace and protection of persons and property in the neighborhood of the project against such action.  The Contracting Officer may require, in writing that the Contractor remove from the work any employee that the Contracting Officer deems incompetent, careless, insubordinate or otherwise objectionable, or whose continued employment on the project is deemed by the Contracting Officer to be contrary to the Government's interests.

G.5.1	If the Contractor has knowledge that any actual or potential labor dispute is delaying or threatens to delay the timely performance of this contract, the Contractor shall immediately give notice, including all relevant information, to the Contracting Officer.

G.5.2	Personnel Security Clearance

A separate list of all the individuals assigned to the project must accompany the certificates and the list should include the following information.

Full Name

Place and Date of Birth

Current Address

National Identification Number

SF-85

The Contractor shall submit a list of all vehicles that require access to the U.S. Embassy property on a weekly basis.  Information required is as follows:

Type of Vehicle

Vehicle Tag Number

Vehicle Driver Identification

The COR and the U.S. Embassy security officer have the right to deny access to any person and or vehicle that are deemed unacceptable.

G.5.3	The Contractor shall provide an English speaking supervisor on site at all times.  This position is considered as key personnel under this purchase order.

G.6	Materials and Equipment - All materials and equipment incorporated into the work shall be new and for the purpose intended, unless otherwise specified.  All workmanship shall be of good quality and performed in a skillful manner that will withstand inspection by the Contracting Officer.

G.7	Special Warranties

G.7.1	Any special warranties that may be required under the contract shall be subject to the stipulations set forth in 52.246-21, "Warranty of Construction", as long as they are not in conflict.

G.7.2	The Contractor shall obtain and furnish to the Government all information required to make any subcontractor's, manufacturer's, or supplier's guarantee or warranty legally binding and effective.  The Contractor shall submit both the information and the guarantee or warranty to the Government in sufficient time to permit the Government to meet any time limit specified in the guarantee or warranty, but not later than completion and acceptance of all work under this contract.

G.8	Equitable Adjustments

Any circumstance for which the contract provides an equitable adjustment that causes a change within the meaning of paragraph (a) of the "Changes" clause shall be treated as a change under that clause; provided, that the Contractor gives the Contracting Officer prompt written notice (within 20 days) stating:

- the date, circumstances, and applicable contract clause authorizing an equitable adjustment and

- that the Contractor regards the event as a changed condition for which an equitable adjustment is allowed under the contract

The Contractor shall provide written notice of a differing site condition within 10 calendar days of occurrence following FAR 52.236-2, Differing Site Conditions.

G.9	Zoning Approvals and Permits

The Government shall be responsible for:

- obtaining proper zoning or other land use control approval for the project

- obtaining the approval of the Contracting Drawings and Specifications

- paying fees due for the foregoing; and,

- for obtaining and paying for the initial building permits.

H.	CLAUSES

This contract incorporates one or more clauses by reference, with the same force and effect as if they were given in full text. Upon request, the Contracting Officer will make their full text available. Also, the full text of a clause may be accessed electronically at this/these address(es):  http://www.acquisition.gov/far/ or http://farsite.hill.af.mil/vffara.htm.  Please note these addresses are subject to change.

If the Federal Acquisition Regulation (FAR) is not available at the locations indicated above, use the Department of State Acquisition website at http://www.statebuy.state.gov/ to access links to the FAR.  You may also use an internet “search engine” (for example, Google, Yahoo, Excite) to obtain the latest location of the most current FAR.

The following Federal Acquisition Regulation clause(s) is/are incorporated by reference (48 CFR CH. 1):

CLAUSE	TITLE AND DATE

52.202-1	DEFINITIONS (JUN 2020)

52.204-9	PERSONAL IDENTITY VERIFICATION OF CONTRACTOR PERSONNEL (JAN 2011)

52.204-10	REPORTING EXECUTIVE COMPENSATION AND FIRST-TIER SUBCONTRACT AWARDS (JUN 2020)

52.204-12 	 UNIQUE ENTITY IDENTIFIER MAINTAINANCE (OCT 2016)

52.204-13        SYSTEM FOR AWARD MANAGEMENT MAINTENANCE (OCT 2018)

52.204-18       COMMERCIAL AND GOVERNMENT ENTITY CODE MAINTENANCE (AUG 2020)

52.204-19	INCORPORATION BY REFERENCE OF REPRESENTATIONS AND CERTIFICATIONS (DEC 2014)

52.209-6	PROTECTING THE GOVERNMENT'S INTEREST WHEN SUBCONTRACTING WITH CONTRACTORS DEBARRED, SUSPENDED OR PROPOSED FOR DEBARMENT (NOV 2021)

52.213-4	TERMS AND CONDITIONS –SIMPLIFIED ACQUISITIONS (OTHER THAN COMMERCIAL ITEMS) (DEC 2023)

52.216-7	ALLOWABLE COST AND PAYMENT (AUG 2018)

52.222-1	NOTICE TO THE GOVERNMENT OF LABOR DISPUTES (FEB 1997)

52.222-19	CHILD LABOR – COOPERATION WITH AUTHORITIES AND REMEDIES 			(NOV 2023)

52.222-50	COMBATING TRAFFICKING IN PERSONS (NOV 2021)

52.223-18	ENCOURAGING CONTRACTOR POLICIES TO BAN TEXT MESSAGING WHILE DRIVING (JUN 2020)

52.225-13	RESTRICTIONS ON CERTAIN FOREIGN PURCHASES (FEB 2021)

52.225-14	INCONSISTENCY BETWEEN ENGLISH VERSION AND TRANSLATION OF CONTRACT (FEB 2000)

52.225-19        CONTRACTOR PERSONNEL IN A DESIGNATED OPERATIONAL AREA OR SUPPORTING A DIPLOMATIC MISSION OUTSIDE THE UNITED STATES (MAY 2020)

52.228-4	WORKERS’ COMPENSATION AND WAR-HAZARD INSURANCE OVERSEAS (APR 1984)

52.228-5	INSURANCE - WORK ON A GOVERNMENT INSTALLATION (JAN 1997)

52.228-11 	PLEDGES OF ASSETS (FEB 2021)

52.228-13	ALTERNATIVE PAYMENT PROTECTIONS (JUL 2000)

52.228-14	irrevocable letter of credit (NOV 2014)

52.228-15        PERFORMANCE AND PAYMENT BONDS-CONSTRUCTION (JUN 2020)

52.229-6	TAXES - FOREIGN FIXED-PRICE CONTRACTS (FEB 2013)

52.229-7	TAXES- FIXED PRICE CONTRACTS WITH FOREIGN GOVERNMENTS (FEB 2013)

52.232-5	PAYMENTS UNDER FIXED-PRICE CONSTRUCTION CONTRACTS (MAY 2014)

52.232-8	DISCOUNTS FOR PROMPT PAYMENT (FEB 2002)

52.232-11	EXTRAS (APR 1984)

52.232-18	AVAILABILITY OF FUNDS (APR 1984)

52.232-22	LIMITATION OF FUNDS (APR 1984)

52.232-25	PROMPT PAYMENT (JAN 2017)

52.232-27	PROMPT PAYMENT FOR CONSTRUCTION CONTRACTS (JAN 2017)

52.232-33	PAYMENT BY ELECTRONIC FUNDS TRANSFER - SYSTEM FOR AWARD MANAGEMENT (OCT 2018)

52.232-34 	PAYMENT BY ELECTRONIC FUNDS TRANSFER – OTHER THAN 				SYSTEM FOR AWARD MANAGEMENT (JUL 2013)

52.233-1	DISPUTES (MAY 2014)

52.233-3	PROTEST AFTER AWARD (AUG 1996)

52.236-2	DIFFERING SITE CONDITIONS (APR 1984)

52.236-3	SITE INVESTIGATION AND CONDITIONS AFFECTING THE WORK (APR 1984)

52.236-5	MATERIAL AND WORKMANSHIP (APR 1984)

52.236-6	SUPERINTENDENCE BY THE CONTRACTOR (APR 1984)

52.236-7	PERMITS AND RESPONSIBILITIES (NOV 1991)

52.236-8	OTHER CONTRACTS (APR 1984)

52.236-9	PROTECTION OF EXISTING VEGETATION, STRUCTURES, EQUIPMENT, UTILITIES, AND IMPROVEMENTS (APR 1984)

52.236-10	OPERATIONS AND STORAGE AREAS (APR 1984)

52.236-11	USE AND POSSESSION PRIOR TO COMPLETION (APR 1984)

52.236-12	CLEANING UP (APR 1984)

52.236-13       ACCIDENT PREVENTION (NOV 1991)

52.236-14	AVAILABILITY AND USE OF UTILITY SERVICES (APR 1984)

52.236-15	SCHEDULES FOR CONSTRUCTION CONTRACTS (APR 1984)

52.236-21	SPECIFICATIONS AND DRAWINGS FOR CONSTRUCTION (FEB 1997)

52.236-26	PRECONSTRUCTION CONFERENCE (FEB 1995)

52.242-14	SUSPENSION OF WORK (APR 1984)

52.243-4	CHANGES (JUN 2007)

52.243-5	CHANGES AND CHANGED CONDITIONS (APR 1984)

52.244-6	SUBCONTRACTS FOR COMMERCIAL ITEMS (DEC 2023)

52.245-2	GOVERNMENT PROPERTY INSTALLATION OPERATION SERVICES (APR 2012)

52.245-9	USE AND CHARGES (APR 2012)

52.246-12	INSPECTION OF CONSTRUCTION (AUG 1996)

52.246-17       WARRANTY OF SUPPLIES OF A NONCOMPLEX NATURE (JUN 2003)

52.246-21	WARRANTY OF CONSTRUCTION (MAR 1994)

52.246-26        REPORTING NONCONFORMING ITEMS (NOV 2021)

52.249-2	TERMINATION FOR CONVENIENCE OF THE GOVERNMENT (FIXED-PRICE) (APR 2012)

52.249-10 	DEFAULT (FIXED-PRICE CONSTRUCTION) (APR 1984)

52.249-14	EXCUSABLE DELAYS (APR 1984)

52.236-13       ACCIDENT PREVENTION (NOV 1991)

The Contractor shall provide and maintain work environments and procedures which will:

(a)	Safeguard the public and Government personnel, property, materials, supplies, and equipment exposed to Contractor operations and activities.

(b)	Avoid interruptions of Government operations and delays in project completion dates.

(c)	Control excess costs in the performance of this contract.

Contractor shall comply with all pertinent provisions of the latest version of U.S. Army Corps of Engineers Safety and Health Requirements Manual, EM 385-1-1, in effect on the date of the solicitation.

Whenever the Contracting Officer becomes aware of any noncompliance with these requirements or any condition that poses a serious or imminent danger to the health or safety of the public or Government personnel, the Contracting Officer shall notify the Contractor orally, with written confirmation, and request immediate initiation of corrective action.

This notice, when delivered to the Contractor or the contractor's representative at the work site, shall be deemed sufficient notice of the noncompliance and that corrective action is required. After receiving the notice, the Contractor shall immediately take corrective action.

If the Contractor fails or refuses to promptly take corrective action, the U.S.G. Contracting Officer may issue an order stopping all or part of the work until satisfactory corrective action has been taken. The Contractor shall not be entitled to any equitable adjustment of the contract price or extension of the performance schedule on any stop work order issued under this clause.

- FAR CLAUSES INCORPORATED IN FULL TEXT

52.204-25	PROHIBITION ON CONTRACTING FOR CERTAIN TELECOMMUNICATIONS AND VIDEO SURVEILLANCE SERVICES OR EQUIPMENT (NOV 2021)

(a) Definitions. As used in this clause—

Covered foreign country means The People’s Republic of China.

Covered telecommunications equipment or services means–

(1) Telecommunications equipment produced by Huawei Technologies Company or ZTE Corporation (or any subsidiary or affiliate of such entities);

(2) For the purpose of public safety, security of Government facilities, physical security surveillance of critical infrastructure, and other national security purposes, video surveillance and telecommunications equipment produced by Hytera Communications Corporation, Hangzhou Hikvision Digital Technology Company, or Dahua Technology Company (or any subsidiary or affiliate of such entities);

(3) Telecommunications or video surveillance services provided by such entities or using such equipment; or

(4) Telecommunications or video surveillance equipment or services produced or provided by an entity that the Secretary of Defense, in consultation with the Director of National Intelligence or the Director of the Federal Bureau of Investigation, reasonably believes to be an entity owned or controlled by, or otherwise connected to, the government of a covered foreign country.

Critical technology means–

(1) Defense articles or defense services included on the United States Munitions List set forth in the International Traffic in Arms Regulations under subchapter M of chapter I of title 22, Code of Federal Regulations;

(2) Items included on the Commerce Control List set forth in Supplement No. 1 to part 774 of the Export Administration Regulations under subchapter C of chapter VII of title 15, Code of Federal Regulations, and controlled-

(i) Pursuant to multilateral regimes, including for reasons relating to national security, chemical and biological weapons proliferation, nuclear nonproliferation, or missile technology; or

(ii) For reasons relating to regional stability or surreptitious listening;

(3) Specially designed and prepared nuclear equipment, parts and components, materials, software, and technology covered by part 810 of title 10, Code of Federal Regulations (relating to assistance to foreign atomic energy activities);

(4) Nuclear facilities, equipment, and material covered by part 110 of title 10, Code of Federal Regulations (relating to export and import of nuclear equipment and material);

(5) Select agents and toxins covered by part 331 of title 7, Code of Federal Regulations, part 121 of title 9 of such Code, or part 73 of title 42 of such Code; or

(6) Emerging and foundational technologies controlled pursuant to section 1758 of the Export Control Reform Act of 2018 (50 U.S.C. 4817).

Substantial or essential component means any component necessary for the proper function or performance of a piece of equipment, system, or service.

(b) Prohibition. Section 889(a)(1)(A) of the John S. McCain National Defense Authorization Act for Fiscal Year 2019 (Pub. L. 115-232) prohibits the head of an executive agency on or after August 13, 2019, from procuring or obtaining, or extending or renewing a contract to procure or obtain, any equipment, system, or service that uses covered telecommunications equipment or services as a substantial or essential component of any system, or as critical technology as part of any system. The Contractor is prohibited from providing to the Government any equipment, system, or service that uses covered telecommunications equipment or services as a substantial or essential component of any system, or as critical technology as part of any system, unless an exception at paragraph (c) of this clause applies or the covered telecommunication equipment or services are covered by a waiver described in Federal Acquisition Regulation 4.2104.

(c) Exceptions. This clause does not prohibit contractors from providing—

(1) A service that connects to the facilities of a third-party, such as backhaul, roaming, or interconnection arrangements; or

(2) Telecommunications equipment that cannot route or redirect user data traffic or permit visibility into any user data or packets that such equipment transmits or otherwise handles.

(d) Reporting requirement.

(1) In the event the Contractor identifies covered telecommunications equipment or services used as a substantial or essential component of any system, or as critical technology as part of any system, during contract performance, or the Contractor is notified of such by a subcontractor at any tier or by any other source, the Contractor shall report the information in paragraph (d)(2) of this clause to the Contracting Officer, unless elsewhere in this contract are established procedures for reporting the information; in the case of the Department of Defense, the Contractor shall report to the website at https://dibnet.dod.mil. For indefinite delivery contracts, the Contractor shall report to the Contracting Officer for the indefinite delivery contract and the Contracting Officer(s) for any affected order or, in the case of the Department of Defense, identify both the indefinite delivery contract and any affected orders in the report provided at https://dibnet.dod.mil.

(2) The Contractor shall report the following information pursuant to paragraph (d)(1) of this clause

(i) Within one business day from the date of such identification or notification: the contract number; the order number(s), if applicable; supplier name; supplier unique entity identifier (if known); supplier Commercial and Government Entity (CAGE) code (if known); brand; model number (original equipment manufacturer number, manufacturer part number, or wholesaler number); item description; and any readily available information about mitigation actions undertaken or recommended.

(ii) Within 10 business days of submitting the information in paragraph (d)(2)(i) of this clause: any further available information about mitigation actions undertaken or recommended. In addition, the Contractor shall describe the efforts it undertook to prevent use or submission of covered telecommunications equipment or services, and any additional efforts that will be incorporated to prevent future use or submission of covered telecommunications equipment or services.

(e) Subcontracts. The Contractor shall insert the substance of this clause, including this paragraph (e), in all subcontracts and other contractual instruments, including subcontracts for the acquisition of commercial items.

(End of clause)

- The following Department of State Acquisition Regulation (DOSAR) clause(s) is/are set forth in full text:

652.204-70 	DEPARTMENT OF STATE PERSONAL IDENTIFICATION CARD POLICY AND PROCEDURES (FEB 2015)

- The Contractor shall comply with the Department of State (DOS) Personal Identification Card Issuance Procedures for all employees performing under this contract who require frequent and continuing access to DOS facilities, or information systems.  The Contractor shall insert this clause in all subcontracts when the subcontractor’s employees will require frequent and continuing access to DOS facilities, or information systems.

(b) The DOS Personal Identification Card Issuance Procedures may be accessed at http://www.state.gov/m/ds/rls/rpt/c21664.htm .

(End of clause)

652.229-71	PERSONAL PROPERTY DISPOSITION AT POSTS ABROAD (AUG 1999)

Regulations at 22 CFR Part 136 require that U.S. Government employees and their families do not profit personally from sales or other transactions with persons who are not themselves entitled to exemption from import restrictions, duties, or taxes. Should the Contractor experience importation or tax privileges in a foreign country because of its contractual relationship to the United States Government, the Contractor shall observe the requirements of 22 CFR Part 136 and all policies, rules, and procedures issued by the chief of mission in that foreign country.

(End of clause)

CONTRACTOR IDENTIFICATION (JULY 2008)

Contract performance may require contractor personnel to attend meetings with government personnel and the public, work within government offices, and/or utilize government email.

Contractor personnel must take the following actions to identify themselves as non-federal employees:

- Use an e-mail signature block that shows name, the office being supported and company affiliation (e.g. “John Smith, Office of Human Resources, ACME Corporation Support Contractor”);

- Clearly identify themselves and their contractor affiliation in meetings;

- Identify their contractor affiliation in Departmental e-mail and phone listings whenever contractor personnel are included in those listings; and

- Contractor personnel may not utilize Department of State logos or indicia on business cards.

(End of clause)

652.236-70 ADDITIONAL SAFETY MEASURES (OCT 2017)

In addition to the safety/accident prevention requirements of FAR 52.236-13, Accident Prevention Alternate I, the contractor shall comply with the following additional safety measures.

- High Risk Activities.  If the project contains any of the following high risk activities, the contractor shall follow the section in the latest edition, as of the date of the solicitation, of the U.S. Army Corps of Engineers Safety and Health manual, EM 385-1-1, that corresponds to the high risk activity.  Before work may proceed, the contractor must obtain approval from the COR of the written safety plan required by FAR 52.236-13, Accident Prevention Alternate I (see paragraph (f) below), containing specific hazard mitigation and control techniques.

(1) Scaffolding;

(2) Work at heights above 1.8 meters;

(3) Trenching or other excavation greater than one (1) meter in depth;

(4) Earth-moving equipment and other large vehicles;

(5) Cranes and rigging;

(6) Welding or cutting and other hot work;

(7) Partial or total demolition of a structure;

(8) Temporary wiring, use of portable electric tools, or other recognized electrical hazards.  Temporary wiring and portable electric tools require the use of a ground fault circuit interrupter (GFCI) in the affected circuits; other electrical hazards may also require the use of a GFCI;

(9) Work in confined spaces (limited exits, potential for oxygen less than 19.5 percent or combustible atmosphere, potential for solid or liquid engulfment, or other hazards considered to be immediately dangerous to life or health such as water tanks, transformer vaults, sewers, cisterns, etc.);

(10) Hazardous materials - a material with a physical or health hazard including but not limited to, flammable, explosive, corrosive, toxic, reactive or unstable, or any operations, which creates any kind of contamination inside an occupied building such as dust from demolition activities, paints, solvents, etc.; or

(11) Hazardous noise levels as required in EM 385-1 Section 5B or local standards if more restrictive.

(b)  Safety and Health Requirements.  The contractor and all subcontractors shall comply with the latest edition of the U.S. Army Corps of Engineers Safety and Health manual EM 385-1-1, or OSHA 29 CFR parts 1910 or 1926 if no EM 385-1-1 requirements are applicable, and the accepted contractor’s written safety program.

(c) Mishap Reporting.  The contractor is required to report immediately all mishaps to the COR and the contracting officer.  A “mishap” is any event causing injury, disease or illness, death, material loss or property damage, or incident causing environmental contamination.  The mishap reporting requirement shall include fires, explosions, hazardous materials contamination, and other similar incidents that may threaten people, property, and equipment.

(d) Records.  The contractor shall maintain an accurate record on all mishaps incident to work performed under this contract resulting in death, traumatic injury, occupational disease, or damage to or theft of property, materials, supplies, or equipment.  The contractor shall report this data in the manner prescribed by the contracting officer.

(e) Subcontracts.  The contractor shall insert this clause, including this paragraph (e), with appropriate changes in the designation of the parties, in subcontracts.

(f) Written program.  The plan required by paragraph (f)(1) of the clause entitled “Accident Prevention Alternate I” shall be known as the Site Safety and Health Plan (SSHP) and shall address any activities listed in paragraph (a) of this clause, or as otherwise required by the contracting officer/COR.

(1) The SSHP shall be submitted at least 10 working days prior to commencing any activity at the site.

(2) The plan must address developing activity hazard analyses (AHAs) for specific tasks.  The AHAs shall define the activities being performed and identify the work sequences, the specific anticipated hazards, site conditions, equipment, materials, and the control measures to be implemented to eliminate or reduce each hazard to an acceptable level of risk.  Work shall not begin until the AHA for the work activity has been accepted by the COR and discussed with all engaged in the activity, including the Contractor, subcontractor(s), and Government on-site representatives.

(3)  The names of the Competent/Qualified Person(s) required for a particular activity (for example, excavations, scaffolding, fall protection, other activities as specified by EM 385-1-1) shall be identified and included in the AHA.  Proof of their competency/qualification shall be submitted to the contracting officer or COR for acceptance prior to the start of that work activity.  The AHA shall be reviewed and modified as necessary to address changing site conditions, operations, or change of competent/qualified person(s).

(End of clause)

652.237-72      Observance of Legal Holidays and Administrative Leave (FEB 2015)

(a) The Department of State observes the following days as holidays:

New Year’s Day (A & K)

Martin Luther King, Jr.’s Birthday (A)

Seol-Nal (Lunar New Year Days) (K)

Washington’s Birthday (A)

Sam Il Jul (Independence Movement Day) (K)

Orininal (Children’s Day) (K)

Memorial Day (A)

Hyun Choong Il (Memorial Day) (K)

Juneteenth Day (A)

Independence Day (A)

Kwang Bok Jul (Independence Day) (K)

Labor Day (A)

Chusok (Korean Thanksgiving Days) (K)

Kae Chun Jul (Nat’l Foundation Day) (K)

Columbus Day (A)

Veterans Day (A)

Thanksgiving Day (A)

Christmas Day (A & K)

(A) - Denotes American holiday        (K) - Denotes Korean holiday

Any other day designated by Federal law, Executive Order, or Presidential Proclamation.

(b)  When any such day falls on a Saturday or Sunday, the following Monday is observed.  Observance of such days by Government personnel shall not be cause for additional period of performance or entitlement to compensation except as set forth in the contract. If the Contractor’s personnel work on a holiday, no form of holiday or other premium compensation will be reimbursed either as a direct or indirect cost, unless authorized pursuant to an overtime clause elsewhere in this contract.

(c)  When the Department of State grants administrative leave to its Government employees, assigned Contractor personnel in Government facilities shall also be dismissed.  However, the Contractor agrees to continue to provide sufficient personnel to perform round-the-clock requirements of critical tasks already in operation or scheduled, and shall be guided by the instructions issued by the Contracting Officer or his/her duly authorized representative.

(d)  For fixed-price contracts, if services are not required or provided because the building is closed due to inclement weather, unanticipated holidays declared by the President, failure of Congress to appropriate funds, or similar reasons, deductions will be computed as follows:

(1)  The deduction rate in dollars per day will be equal to the per month contract price divided by 21 days per month.

(2)  The deduction rate in dollars per day will be multiplied by the number of days services are not required or provided.

If services are provided for portions of days, appropriate adjustment will be made by the Contracting Officer to ensure that the Contractor is compensated for services provided.

(e)  If administrative leave is granted to Contractor personnel as a result of conditions stipulated in any “Excusable Delays” clause of this contract, it will be without loss to the Contractor. The cost of salaries and wages to the Contractor for the period of any such excused absence shall be a reimbursable item of direct cost hereunder for employees whose regular time is normally charged, and a reimbursable item of indirect cost for employees whose time is normally charged indirectly in accordance with the Contractor’s accounting policy.

652.242-73	AUTHORIZATION AND PERFORMANCE (AUG 1999)

(a) The Contractor warrants the following:

(1) That is has obtained authorization to operate and do business in the country or countries in which this contract will be performed;

(2) That is has obtained all necessary licenses and permits required to perform this contract; and,

(3) That it shall comply fully with all laws, decrees, labor standards, and regulations of said country or countries during the performance of this contract.

(b) If the party actually performing the work will be a subcontractor or joint venture partner, then such subcontractor or joint venture partner agrees to the requirements of paragraph (a) of this clause.

(End of clause)

652.243-70 	NOTICES (AUG 1999)

Any notice or request relating to this contract given by either party to the other shall be in writing.  Said notice or request shall be mailed or delivered by hand to the other party at the address provided in the schedule of the contract.  All modifications to the contract must be made in writing by the Contracting Officer.

(End of clause)

I.	LIST OF ATTACHMENTS

| Attachment Number | Description of Attachment | Number of Pages |
| --- | --- | --- |
| Attachment 1 | Breakdown of Price by Divisions of Specifications | 1 |
| Attachment 2 | List of Material Only With Quantity To Be Used With No Prices | 1 |
| Attachment 3 | Drawing (will be provided at the pre-quotation conference) | NONE |

ATTACHMENT #1

BREAKDOWN OF PRICE BY DIVISIONS OF SPECIFICATIONS

| (1) DIVISION DESCRIPTION | (2) UNIT | (3) Q’TY | (4) LABOR | (5) MATERIALS | (6) AMOUNT |
| --- | --- | --- | --- | --- | --- |
| 1. General Requirements |  |  |  |  |  |
| 2. Site Work |  |  |  |  |  |
| 3. Concrete |  |  |  |  |  |
| 4. Masonry |  |  |  |  |  |
| 5. Metals |  |  |  |  |  |
| 6. Wood and Plastic |  |  |  |  |  |
| 7. Thermal and Moisture |  |  |  |  |  |
| 8. Doors and Windows |  |  |  |  |  |
| 9. Finishes |  |  |  |  |  |
| 10. Specialties |  |  |  |  |  |
| 11. Equipment |  |  |  |  |  |
| 12. Furnishings |  |  |  |  |  |
| 13. Special Construction |  |  |  |  |  |
| 14. Conveying Systems |  |  |  |  |  |
| 15. Mechanical |  |  |  |  |  |
| 16. Electrical |  |  |  |  |  |
| #### Direct cost Total |  |  |  |  |  |
| #### 17. Admin. Expense |  |  |  |  |  |
| #### 18. Overhead |  |  |  |  |  |
| #### 19. Profit |  |  |  |  |  |
| #### In-direct cost Total |  |  |  |  |  |
| #### Grand Total |  |  |  |  |  |

PRICE TOTAL:  Korean Won

Offeror:___________________________________      Date: ________________________

ATTACHMENT #2

LIST OF MATERIAL ONLY WITH QUANTITY TO BE USED WITH NO PRICES

| DIVISION DESCRIPTION | UNIT | Q’TY |
| --- | --- | --- |
| 1. General Requirements |  |  |
| 2. Site Work |  |  |
| 3. Concrete |  |  |
| 4. Masonry |  |  |
| 5. Metals |  |  |
| 6. Wood and Plastic |  |  |
| 7. Thermal and Moisture |  |  |
| 8. Doors and Windows |  |  |
| 9. Finishes |  |  |
| 10. Specialties |  |  |
| 11. Equipment |  |  |
| 12. Furnishings |  |  |
| 13. Special Construction |  |  |
| 14. Conveying Systems |  |  |
| 15. Mechanical |  |  |
| 16. Electrical |  |  |

ATTACHMENT# 3

DRAWING

None

J.    	QUOTATION INFORMATION

- Qualifications Of Offerors

Offerors/quoters must be technically qualified and financially responsible to perform the work described in this solicitation.  At a minimum, each Offeror/Quoter must meet the following requirements:

- Be able to understand written and spoken English;

- Have an established business with a permanent address and telephone listing;

- Have the necessary personnel, equipment and financial resources available to perform the work;

- An Offeror is required to be registered in SAM when submitting an offer or quotation more than $40,000 and shall continue to be registered until time of award, during performance, and through final payment of any contract, basic agreement, basic ordering agreement, or blanket purchasing agreement resulting from this solicitation.

- Submission of Quotations

This solicitation is for the performance of services described in “Section B. Scope of Work”, and the Attachments which are a part of this request for quotation.

The offer must be submitted electronically in two physically separate volumes (Volume I and Volume II ) as described below:

Volume I: Price Offer

- Standard Form 1442 - Completed Section A, “PRICE” - Completed Attachment #1.2 "BREAKDOWN OF PRICE BY DIVISIONS OF SPECIFICATIONS" - Completed Section L -REPRESENTATIONS, CERTIFICATIONS AND OTHER STATEMENTS OF OFFERORS. - Proof of SAM registration when submitting an offer or quotation more than $40,000

Volume II: Tech Offer

Provide the following Management/Technical Proposals; - Evidence that the offeror operates an established business with a permanent address and telephone listing; including subcontractors, if applicable. - Resume of proposed project manager for this project; - Provide evidence that the offeror has all licenses and permits required by local law - Past Performance Experience List at least 2 contracts the offeror and subcontractor has performed over the past two years for the same or similar work related to “Pre-Fab Construction”. Provide the following information for each contract and subcontract: - Customer's name, address, and telephone number of customer's technical personnel - Date of the contract award, place(s) of performance, and completion dates; Contract dollar value; - Brief description of the work, including responsibilities - Completed Attachment #2 “LIST OF MATERIAL ONLY WITH QUANTITY TO BE USED WITH NO PRICES” - Provide visual reference materials demonstrating the quality and aesthetics of proposed product. - Provide a projected timeline for production design, production and delivery of the prefab. - Provide a description of plans for production design, production and delivery of the prefab. Specifically outline which steps will be done by the offeror, by third party contractors affiliated with the offeror - Demonstrate the offeror’s technical capacity to fulfill all design requirements as specified in Section B, Statement of Work B.2.6

Please submit the complete offer addressed only to the Contracting Officer by email at SeoulProposals@state.gov indicated at Block 8 of Standard Form SF 1442. No paper copies shall be accepted.  It is important to make sure the submission is made in specific size and format; in MS-Word 2007/2010 or MS-Excel 2007/2010 or Adobe Acrobat (pdf) file format.  The file size must not exceed 30MB.  If the file size should exceed the 30MB, the submission must be made in separate files of size less than 30MB. Offerors shall identify, explain and justify any deviations, exceptions, or conditional assumptions taken regarding any of the instructions or requirements of this solicitation.

(c)  LATE QUOTATIONS

# Late quotations shall be handled in accordance with FAR.

(d)  52.252-1   SOLICITATION PROVISIONS INCORPORATED BY REFERENCE (FEB 1998)

This contract incorporates the following provisions by reference, with the same force and effect as if they were given in full text.  Upon request, the Contracting Officer will make their full text available.  The offeror is cautioned that the listed provisions may include blocks that must be completed by the offeror and submitted with its quotation or offer.  In lieu of submitting the full text of those provisions, the offeror may identify the provision by paragraph identifier and provide the appropriate information with its quotation or offer.

Also, the full text of a solicitation provision may be accessed electronically at: http://acquisition.gov/far/index.html/ or http://farsite.hill.af.mil/vffara.htm.  Please note these addresses are subject to change.

If the Federal Acquisition Regulation (FAR) is not available at the locations indicated above, use the Department of State Acquisition website at http://www.statebuy.state.gov to access the link to the FAR, or use of an Internet "search engine" (for example, Google, Yahoo or Excite) is suggested to obtain the latest location of the most current FAR.

The following Federal Acquisition Regulation provisions are incorporated by reference (48 CFR CH. 1):

PROVISION		TITLE AND DATE

52.204-7	SYSTEM FOR AWARD MANAGEMENT (OCT 2018)

52.204-16 	Commercial and Government Entity Code Reporting (AUG 2020)

52.214-34	SUBMISSION OF OFFERS IN THE ENGLISH LANGUAGE (APR 1991)

52.215-1 	INSTRUCTIONS TO OFFERORS--COMPETITIVE ACQUISITION (NOV 2021)

K.	EVALUATION CRITERIA

Award will be made to the lowest priced, acceptable, responsible quoter.  The Government reserves the right to reject quotations that are unreasonably low or high in price.

The Government will determine acceptability by assessing the offeror's compliance with the terms of the RFQ.  The Government will determine responsibility by analyzing whether the apparent successful quoter complies with the requirements of FAR 9.1, including:

- ability to comply with the required performance period, taking into consideration all existing commercial and governmental business commitments;

- satisfactory record of integrity and business ethics;

- necessary organization, experience, and skills or the ability to obtain them;

- necessary equipment and facilities or the ability to obtain them; and

- otherwise, qualified and eligible to receive an award under applicable laws and regulations.

L.        REPRESENTATIONS, CERTIFICATIONS AND OTHER STATEMENTS OF OFFERORS OR QUOTERS

L.1	52.204-3    TAXPAYER IDENTIFICATION (OCT 1998)

- Definitions.

"Common parent", as used in this provision, means that corporate entity that owns or controls an affiliated group of corporations that files its Federal income tax returns on a consolidated basis, and of which the offeror is a member.

“Taxpayer Identification Number (TIN)", as used in this provision, means the number required by the IRS to be used by the offeror in reporting income tax and other returns.  The TIN may be either a Social Security Number or an Employer Identification Number.

- All offerors must submit the information required in paragraphs (d) through (f) of this provision in order to comply with debt collection requirements of 31 U.S.C. 7701(c) and 3325 (d), reporting requirements of 26 USC 6041, 6041A, and 6050M and implementing regulations issued by the Internal Revenue Service (IRS).  If the resulting contract is subject to the reporting requirements described in FAR 4.904, the failure or refusal by the offeror to furnish the information may result in a 31 percent reduction of payments otherwise due under the contract.

- The TIN may be used by the Government to collect and report on any delinquent amounts arising out of the offeror’s relationship with the Government (3l USC 7701( c)(3)).  If the resulting contract is subject to the payment reporting requirements described in FAR 4.904, the TIN provided hereunder may be matched with IRS records to verify the accuracy of the offeror’s TIN.

- Taxpayer Identification Number (TIN).

TIN: ____________________________

- TIN has been applied for.

- TIN is not required because:

- Offeror is a nonresident alien, foreign corporation, or foreign partnership that does not have income effectively connected with the conduct of a trade or business in the U.S. and does not have an office or place of business or a fiscal paying agent in the U.S.;

- Offeror is an agency or instrumentality of a foreign government;

- Offeror is an agency or instrumentality of the Federal Government.

(e)	Type of Organization.

- Sole Proprietorship;

- Partnership;

- Corporate Entity (not tax exempt);

- Corporate Entity (tax exempt);

- Government Entity (Federal, State or local);

- Foreign Government;

- International organization per 26 CFR 1.6049-4;

- Other _________________________________.

(f)  Common Parent.

- Offeror is not owned or controlled by a common parent as defined in paragraph (a) of this clause.

- Name and TIN of common parent:

Name _____________________________

TIN  ______________________________

(End of provision)

L.2     52.204-8 ANNUAL REPRESENTATIONS AND CERTIFICATIONS (Mar 2023)

(a)(1) The North American Industry Classification System (NAICS) code for this acquisition IS 236118.

(2) The small business size standard is $36.5 million dollars.

(3) The small business size standard for a concern which submits an offer in its own name, other than on a construction or service contract, but which proposes to furnish a product which it did not itself manufacture, is 500 employees.

(i) Is set aside for small business and has a value above the simplified acquisition threshold;

(ii) Uses the HUBZone price evaluation preference regardless of dollar value, unless the offeror waives the price evaluation preference; or

(iii) Is an 8(a), HUBZone, service-disabled veteran-owned, economically disadvantaged women-owned, or women-owned small business set-aside or sole-source award regardless of dollar value.

(b)(1) If the provision at 52.204-7, System for Award Management, is included in this solicitation, paragraph (d) of this provision applies.

(2) If the provision at 52.204-7 is not included in this solicitation, and the offeror is currently registered in the System for Award Management (SAM), and has completed the Representations and Certifications section of SAM electronically, the offeror may choose to use paragraph (d) of this provision instead of completing the corresponding individual representations and certifications in the solicitation. The offeror shall indicate which option applies by checking one of the following boxes:

□ (i) Paragraph (d) applies.

□ (ii) Paragraph (d) does not apply and the offeror has completed the individual representations and certifications in the solicitation.

(c)(1) The following representations or certifications in SAM are applicable to this solicitation as indicated:

(i) 52.203-2, Certificate of Independent Price Determination. This provision applies to solicitations when a firm-fixed-price contract or fixed-price contract with economic price adjustment is contemplated, unless—

(A) The acquisition is to be made under the simplified acquisition procedures in Part 13;

(B) The solicitation is a request for technical proposals under two-step sealed bidding procedures; or

(C) The solicitation is for utility services for which rates are set by law or regulation.

(ii) 52.203-11, Certification and Disclosure Regarding Payments to Influence Certain Federal Transactions. This provision applies to solicitations expected to exceed $150,000.

(iii) 52.203-18, Prohibition on Contracting with Entities that Require Certain Internal Confidentiality Agreements or Statements-Representation. This provision applies to all solicitations.

(iv) 52.204-3, Taxpayer Identification. This provision applies to solicitations that do not include the provision at 52.204-7, System for Award Management.

(v) 52.204-5, Women-Owned Business (Other Than Small Business). This provision applies to solicitations that—

(A) Are not set aside for small business concerns;

(B) Exceed the simplified acquisition threshold; and

(C) Are for contracts that will be performed in the United States or its outlying areas.

(vi) 52.204-26, Covered Telecommunications Equipment or Services-Representation. This provision applies to all solicitations.

(vii) 52.209-2, Prohibition on Contracting with Inverted Domestic Corporations—Representation.

(viii) 52.209-5, Certification Regarding Responsibility Matters. This provision applies to solicitations where the contract value is expected to exceed the simplified acquisition threshold.

(ix) 52.209-11, Representation by Corporations Regarding Delinquent Tax Liability or a Felony Conviction under any Federal Law. This provision applies to all solicitations.

(x) 52.214-14, Place of Performance—Sealed Bidding. This provision applies to invitations for bids except those in which the place of performance is specified by the Government.

(xi) 52.215-6, Place of Performance. This provision applies to solicitations unless the place of performance is specified by the Government.

(xii) 52.219-1, Small Business Program Representations (Basic, Alternates I, and II). This provision applies to solicitations when the contract is for supplies to be delivered or services to be performed in the United States or its outlying areas, or when the contracting officer has applied part  19 in accordance with 19.000(b)(1)(ii).

(A) The basic provision applies when the solicitations are issued by other than DoD, NASA, and the Coast Guard.

(B) The provision with its Alternate I applies to solicitations issued by DoD, NASA, or the Coast Guard.

(C) The provision with its Alternate II applies to solicitations that will result in a multiple-award contract with more than one NAICS code assigned.

(xiii) 52.219-2, Equal Low Bids. This provision applies to solicitations when contracting by sealed bidding and the contract will be performed in the United States or its outlying areas.

(xiv) 52.222-22, Previous Contracts and Compliance Reports. This provision applies to solicitations that include the clause at 52.222-26, Equal Opportunity.

(xv) 52.222-25, Affirmative Action Compliance. This provision applies to solicitations, other than those for construction, when the solicitation includes the clause at 52.222-26, Equal Opportunity.

(xvi) 52.222-38, Compliance with Veterans’ Employment Reporting Requirements. This provision applies to solicitations when it is anticipated the contract award will exceed the simplified acquisition threshold and the contract is not for acquisition of commercial items.

(xvii) 52.223-1, Biobased Product Certification. This provision applies to solicitations that require the delivery or specify the use of USDA–designated items; or include the clause at 52.223-2, Affirmative Procurement of Biobased Products Under Service and Construction Contracts.

(xviii) 52.223-4, Recovered Material Certification. This provision applies to solicitations that are for, or specify the use of, EPA–designated items.

(xix) 52.223-22, Public Disclosure of Greenhouse Gas Emissions and Reduction Goals–Representation. This provision applies to solicitation that include the clause at 52.204-7.

(xx) 52.225-2, Buy American Certificate. This provision applies to solicitations containing the clause at 52.225-1.

(xxi) 52.225-4, Buy American—Free Trade Agreements—Israeli Trade Act Certificate. (Basic, Alternates II, and III.) This provision applies to solicitations containing the clause at 52.225-3.

(A) If the acquisition value is less than $50,000, the basic provision applies.

(B) If the acquisition value is $50,000 or more but is less than $92,319, the provision with its Alternate II applies.

(C) If the acquisition value is $92,319 or more but is less than $100,000, the provision with its Alternate III applies.

(xxii) 52.225-6, Trade Agreements Certificate. This provision applies to solicitations containing the clause at 52.225-5.

(xxiii) 52.225-20, Prohibition on Conducting Restricted Business Operations in Sudan—Certification. This provision applies to all solicitations.

(xxiv) 52.225-25, Prohibition on Contracting with Entities Engaging in Certain Activities or Transactions Relating to Iran-Representation and Certifications. This provision applies to all solicitations.

(xxv) 52.226-2, Historically Black College or University and Minority Institution Representation. This provision applies to solicitations for research, studies, supplies, or services of the type normally acquired from higher educational institutions.

(2) The following representations or certifications are applicable as indicated by the Contracting Officer:

[Contracting Officer check as appropriate.]

__ (i) 52.204-17, Ownership or Control of Offeror.

__ (ii) 52.204-20, Predecessor of Offeror.

__ (iii) 52.222-18, Certification Regarding Knowledge of Child Labor for Listed End Products.

__ (iv) 52.222-48, Exemption from Application of the Service Contract Labor Standards to Contracts for Maintenance, Calibration, or Repair of Certain Equipment- Certification.

__ (v) 52.222-52, Exemption from Application of the Service Contract Labor Standards to Contracts for Certain Services-Certification.

__ (vi) 52.223-9, with its Alternate I, Estimate of Percentage of Recovered Material Content for EPA–Designated Products (Alternate I only).

__ (vii) 52.227-6, Royalty Information.

__ (A) Basic.

__(B) Alternate I.

__ (viii) 52.227-15, Representation of Limited Rights Data and Restricted Computer Software.

(d) The offeror has completed the annual representations and certifications electronically via the SAM website accessed through https://www.sam.gov. After reviewing the SAM database information, the offeror verifies by submission of the offer that the representations and certifications currently posted electronically that apply to this solicitation as indicated in paragraph (c) of this provision have been entered or updated within the last 12 months, are current, accurate, complete, and applicable to this solicitation (including the business size standard applicable to the NAICS code referenced for this solicitation), as of the date of this offer and are incorporated in this offer by reference (see FAR 4.1201); except for the changes identified below [offeror to insert changes, identifying change by clause number, title, date]. These amended representation(s) and/or certification(s) are also incorporated in this offer and are current, accurate, and complete as of the date of this offer.

FAR Clause # Title Date Change

____________ _________ _____ _______

Any changes provided by the offeror are applicable to this solicitation only, and do not result in an update to the representations and certifications posted on SAM.

(End of provision)

L.3   52.204–24 Representation Regarding Certain Telecommunications and Video Surveillance Services or Equipment (NOV 2021).

The Offeror shall not complete the representation at paragraph (d)(1) of this provision if the offeror has represented that it ‘‘does not provide covered telecommunications equipment or

services as a part of its offered products or services to the Government in the performance of any contract, subcontract, or other contractual instrument’’ in paragraph (c)(1) in the provision at 52.204–26, Covered Telecommunications Equipment or Services—Representation, or in paragraph (v)(2)(i) of the provision at 52.212–3, Offeror Representations and Certifications–Commercial Items. The Offeror shall not complete the representation in paragraph (d)(2) of this

provision if the Offeror has represented that it ‘‘does not use covered telecommunications  equipment or services, or any equipment, system, or service that uses covered telecommunications equipment or services’’ in paragraph (c)(2) of the provision at 52.204–26, or in paragraph (v)(2)(ii) of the provision at 52.212–3.

- Definitions. As used in this provision—

Backhaul, covered telecommunications equipment or services, critical technology, interconnection arrangements, reasonable inquiry, roaming, and substantial or essential component have the meanings provided in the clause 52.204-25, Prohibition on Contracting for Certain Telecommunications and Video Surveillance Services or Equipment.

(b) Prohibition.

(1) Section 889(a)(1)(A) of the John S. McCain National Defense Authorization Act for Fiscal Year 2019 (Pub. L. 115-232) prohibits the head of an executive agency on or after August 13, 2019, from procuring or obtaining, or extending or renewing a contract to procure or obtain, any equipment, system, or service that uses covered telecommunications equipment or services as a substantial or essential component of any system, or as critical technology as part of any system. Nothing in the prohibition shall be construed to—

(i)Prohibit the head of an executive agency from procuring with an entity to provide a service that connects to the facilities of a third-party, such as backhaul, roaming, or interconnection arrangements; or

(ii)Cover telecommunications equipment that cannot route or redirect user data traffic or cannot permit visibility into any user data or packets that such equipment transmits or otherwise handles.

(2) Section 889(a)(1)(B) of the John S. McCain National Defense Authorization Act for Fiscal Year 2019 (Pub. L. 115-232) prohibits the head of an executive agency on or after August 13, 2020, from entering into a contract or extending or renewing a contract with an entity that uses any equipment, system, or service that uses covered telecommunications equipment or services as a substantial or essential component of any system, or as critical technology as part of any system. This prohibition applies to the use of covered telecommunications equipment or services, regardless of whether that use is in performance of work under a Federal contract. Nothing in the prohibition shall be construed to—

(i)Prohibit the head of an executive agency from procuring with an entity to provide a service that connects to the facilities of a third-party, such as backhaul, roaming, or interconnection arrangements; or

(ii)Cover telecommunications equipment that cannot route or redirect user data traffic or cannot permit visibility into any user data or packets that such equipment transmits or otherwise handles.

(c) Procedures. The Offeror shall review the list of excluded parties in the System for Award Management (SAM) (https://www.sam.gov) for entities excluded from receiving federal awards for “covered telecommunications equipment or services”.

(d) Representation. The Offeror represents that—

(1)It □ will, □  will not provide covered telecommunications equipment or services to the Government in the performance of any contract, subcontract or other contractual instrument resulting from this solicitation. The Offeror shall provide the additional disclosure information required at paragraph (e)(1) of this section if the Offeror responds “will” in paragraph (d)(1) of this section; and

(2)After conducting a reasonable inquiry, for purposes of this representation, the Offeror represents that—

It □ does, □ does not use covered telecommunications equipment or services, or use any equipment, system, or service that uses covered telecommunications equipment or services. The Offeror shall provide the additional disclosure information required at paragraph (e)(2) of this section if the Offeror responds “does” in paragraph (d)(2) of this section.

(e) Disclosures.

(1) Disclosure for the representation in paragraph (d)(1) of this provision. If the Offeror has responded “will” in the representation in paragraph (d)(1) of this provision, the Offeror shall provide the following information as part of the offer:

(i)For covered equipment—

(A)The entity that produced the covered telecommunications equipment (include entity name, unique entity identifier, CAGE code, and whether the entity was the original equipment manufacturer (OEM) or a distributor, if known);

(B)A description of all covered telecommunications equipment offered (include brand; model number, such as OEM number, manufacturer part number, or wholesaler number; and item description, as applicable); and

(C)Explanation of the proposed use of covered telecommunications equipment and any factors relevant to determining if such use would be permissible under the prohibition in paragraph (b)(1) of this provision.

(ii)For covered services—

(A)If the service is related to item maintenance: A description of all covered telecommunications services offered (include on the item being maintained: Brand; model number, such as OEM number, manufacturer part number, or wholesaler number; and item description, as applicable); or

(B)If not associated with maintenance, the Product Service Code (PSC) of the service being provided; and explanation of the proposed use of covered telecommunications services and any factors relevant to determining if such use would be permissible under the prohibition in paragraph (b)(1) of this provision.

(2) Disclosure for the representation in paragraph (d)(2) of this provision. If the Offeror has responded “does” in the representation in paragraph (d)(2) of this provision, the Offeror shall provide the following information as part of the offer:

(i)For covered equipment—

(A)The entity that produced the covered telecommunications equipment (include entity name, unique entity identifier, CAGE code, and whether the entity was the OEM or a distributor, if known);

(B)A description of all covered telecommunications equipment offered (include brand; model number, such as OEM number, manufacturer part number, or wholesaler number; and item description, as applicable); and

(C)Explanation of the proposed use of covered telecommunications equipment and any factors relevant to determining if such use would be permissible under the prohibition in paragraph (b)(2) of this provision.

(ii)For covered services—

(A)If the service is related to item maintenance: A description of all covered telecommunications services offered (include on the item being maintained: Brand; model number, such as OEM number, manufacturer part number, or wholesaler number; and item description, as applicable); or

(B)If not associated with maintenance, the PSC of the service being provided; and explanation of the proposed use of covered telecommunications services and any factors relevant to determining if such use would be permissible under the prohibition in paragraph (b)(2) of this provision.

(End of provision)

L.4.	52.209-2 Prohibition on Contracting with Inverted Domestic Corporations Representation (Nov 2015)

(a) Definitions. “Inverted domestic corporation” and “subsidiary” have the meaning given in the clause of this contract entitled Prohibition on Contracting with Inverted Domestic Corporations (52.209-10).

(b) Government agencies are not permitted to use appropriated (or otherwise made available) funds for contracts with either an inverted domestic corporation, or a subsidiary of an inverted domestic corporation, unless the exception at 9.108-2(b) applies or the requirement is waived in accordance with the procedures at 9.108-4.

(c) Representation. The Offeror represents that.

(1) It □ is, □ is not an inverted domestic corporation; and

(2) It □ is, □ is not a subsidiary of an inverted domestic corporation.

(End of provision)

L.5.	52.225-18    Place of Manufacture (AUG 2018)

(a)  Definitions. As used in this clause—

“ Manufactured end product” means any end product in Federal Supply Classes (FSC)  1000-9999, except—

(1) FSC 5510, Lumber and Related Basic Wood Materials;

(2) Federal Supply Group (FSG) 87, Agricultural Supplies;

(3) FSG 88, Live Animals;

(4) FSG 89, Food and Related Consumables;

(5) FSC 9410, Crude Grades of Plant Materials;

(6) FSC 9430, Miscellaneous Crude Animal Products, Inedible;

(7) FSC 9440, Miscellaneous Crude Agricultural and Forestry Products;

(8) FSC 9610, Ores;

(9) FSC 9620, Minerals, Natural and Synthetic; and

(10) FSC 9630, Additive Metal Materials.

“Place of manufacture” means the place where an end product is assembled out of components, or otherwise made or processed from raw materials into the finished product that is to be provided to the Government. If a product is disassembled and reassembled, the place of reassembly is not the place of manufacture.

(b) For statistical purposes only, the offeror shall indicate whether the place of manufacture of the end products it expects to provide in response to this solicitation is predominantly—

(1) [   ]  In the United States (Check this box if the total anticipated price of offered end products manufactured in the United States exceeds the total anticipated price of offered end products manufactured outside the United States); or

(2) [   ] Outside the United States.

(End of provision)

L.6	Authorized Contractor Administrator

If the offeror does not fill-in the blanks below, the official who signed the offer will be deemed to be the offeror's representative for Contract Administration, which includes all matters pertaining to payments.

Name:

Telephone Number:

Address:

L.7	52.225-20     PROHIBITION ON CONDUCTING RESTRICTED BUSINESS OPERATIONS IN SUDAN – CERTIFICATION (AUG 2009)

(a) Definitions. As used in this provision—

“Business operations” means engaging in commerce in any form, including by acquiring, developing, maintaining, owning, selling, possessing, leasing, or operating equipment, facilities, personnel, products, services, personal property, real property, or any other apparatus of business or commerce.

“Marginalized populations of Sudan” means—

(1) Adversely affected groups in regions authorized to receive assistance under section 8(c) of the Darfur Peace and Accountability Act (Pub. L. 109-344) (50 U.S.C. 1701 note); and

(2) Marginalized areas in Northern Sudan described in section 4(9) of such Act.

“Restricted business operations” means business operations in Sudan that include power production activities, mineral extraction activities, oil-related activities, or the production of military equipment, as those terms are defined in the Sudan Accountability and Divestment Act of 2007 (Pub. L. 110-174). Restricted business operations do not include business operations that the person conducting the business can demonstrate—

(1) Are conducted under contract directly and exclusively with the regional government of southern Sudan;

(2) Are conducted pursuant to specific authorization from the Office of Foreign Assets Control in the Department of the Treasury, or are expressly exempted under Federal law from the requirement to be conducted under such authorization;

(3) Consist of providing goods or services to marginalized populations of Sudan;

(4) Consist of providing goods or services to an internationally recognized peacekeeping force or humanitarian organization;

(5) Consist of providing goods or services that are used only to promote health or education; or

(6) Have been voluntarily suspended.

- Certification. By submission of its offer, the offeror certifies that it does not conduct any restricted business operations in Sudan.

(End of provision)

# L.8	52.228-17 Individual Surety—Pledge of Assets (Bid Guarantee).  (FEB 2021)

(End of provision)

L.9.     52.204-26 Covered Telecommunications Equipment or Services-Representation (OCT 2020)

- Definitions. As used in this provision, “covered telecommunications equipment or services” and “reasonable inquiry” have the meaning provided in the clause 52.204-25, Prohibition on Contracting for Certain Telecommunications and Video Surveillance Services or Equipment.

- Procedures. The Offeror shall review the list of excluded parties in the System for Award Management (SAM) (https://www.sam.gov) for entities excluded from receiving federal awards for “covered telecommunications equipment or services”.

(c) Representations. (1) The Offeror represents that it [ ] does, [ ] does not provide covered telecommunications equipment or services as a part of its offered products or services to the Government in the performance of any contract, subcontract, or other contractual instrument.

(2) After conducting a reasonable inquiry for purposes of this representation, the Offeror represents that it [ ] does, [ ] does not use covered telecommunications equipment or services, or any equipment, system, or service that uses covered telecommunications equipment or services.

(End of Provision)