# Quality Assurance Surveillance Plan

# ROCR FY26 Cyclic Hazard Tree Mitigation

# 3545 Williamsburg Land NW

# Washington, DC 20008

04/01/2026

QUALITY ASSURANCE SURVEILLANCE PLAN

(QASP)

# INTRODUCTION

This quality assurance surveillance plan (QASP) is pursuant to the requirements listed in the performance work statement (PWS) entitled ROCR FY26 Cyclic Hazard Tree Mitigation. This plan sets forth the procedures and guidelines the National Park Service, Rock Creek Park (ROCR) will use in ensuring the required performance standards or services levels are achieved by the contractor.

  - Purpose

    - The purpose of the QASP is to describe the systematic methods used to monitor performance and to identify the required documentation and the resources to be employed.  The QASP provides a means for evaluating whether the contractor is meeting the performance standards/quality levels identified in the PWS and the contractor’s quality control plan (QCP), and to ensure that the Government pays only for the level of services received.

    - This QASP defines the roles and responsibilities of all members of the integrated project team (IPT), identifies the performance objectives, defines the methodologies used to monitor and evaluate the contractor’s performance, describes quality assurance documentation requirements, and describes the analysis of quality assurance monitoring results.

  - Performance Management Approach

    - The PWS structures the acquisition around “what” service or quality level is required, as opposed to “how” the contractor should perform the work (i.e., results, not compliance). This QASP will define the performance management approach taken by ROCR to monitor and manage the contractor’s performance to ensure the expected outcomes or performance objectives communicated in the PWS are achieved.  Performance management rests on developing a capability to review and analyze information generated through performance assessment. The ability to make decisions based on the analysis of performance data is the cornerstone of performance management; this analysis yields information that indicates whether expected outcomes for the project are being achieved by the contractor.

    - Performance management represents a significant shift from the more traditional quality assurance (QA) concepts in several ways. Performance management focuses on assessing whether outcomes are being achieved and to what extent. This approach migrates away from scrutiny of compliance with the processes and practices used to achieve the outcome. A performance-based approach enables the contractor to play a large role in how the work is performed, as long as the proposed processes are within the stated constraints. The only exceptions to process reviews are those required by law (federal, state, and local) and compelling business situations, such as safety and health. A “results” focus provides the contractor flexibility to continuously improve and innovate over the course of the contract as long as the critical outcomes expected are being achieved and/or the desired performance levels are being met.

  - Performance Management Strategy

    - The contractor is responsible for the quality of all work performed. The contractor measures that quality through the contractor’s own quality control (QC) program. QC is work output, not workers, and therefore includes all work performed under this contract regardless of whether the work is performed by contractor employees or by subcontractors. The contractor’s QCP will set forth the staffing and procedures for self-inspecting the quality, timeliness, responsiveness, customer satisfaction, and other performance requirements in the PWS.  The contractor will develop and implement a performance management system with processes to assess and report its performance to the designated Government representative. The contractor’s QCP will set forth the staffing and procedures for self-inspecting the quality, timeliness, responsiveness, customer satisfaction, and other performance requirements in the PWS. This QASP enables the Government to take advantage of the contractor’s QC program.

The Government representative(s) will monitor performance and review performance reports furnished by the contractor to determine how the contractor is performing against communicated performance objectives. The Government will make determination regarding incentives based on performance measurement metric data and notify the contractor of those decisions. The contractor will be responsible for making required changes in processes and practices to ensure performance is managed effectively.

# ROLES AND RESPONSIBILITIES

  - The Contracting Officer

The contracting officer (CO) is responsible for monitoring contract compliance, contract administration, and cost control and for resolving any differences between the observations documented by WOTR.  The CO will designate one full-time COR as the Government authority for performance management. The number of additional representatives serving as technical inspectors depends on the complexity of the services measured, as well as the contractor’s performance, and must be identified and designated by the CO.

  - The Contracting Officer Representative

The contracting officer’s representative (COR) is designated in writing by the CO to act as his or her authorized representative to assist in administering a contract. COR limitations are contained in the written appointment letter. The COR is responsible for technical administration of the project and ensures proper Government surveillance of the contractor’s performance. The COR is not empowered to make any contractual commitments or to authorize any contractual changes on the Government’s behalf. Any changes that the contractor deems may affect contract price, terms, or conditions shall be referred to the CO for action.  The COR will have the responsibility for completing QA monitoring forms used to document the inspection and evaluation of the contractor’s work performance.  Government surveillance may occur under the inspection of services clause for any service relating to the contract.

# IDENTIFICATION OF REQUIRED PERFORMANCE STANDARDS/QUALITY LEVELS

The required performance standards and/or quality levels are outlined in the Performance Requirements Summary. If the contractor meets the required service or performance level, it will be paid as agreed upon in the contract.  Failure to meet the required service or performance level will result nonpayment until the work is performed to a satisfactory level.

# METHODOLOGIES TO MONITOR PERFORMANCE

  - Surveillance Monitoring Techniques

In an effort to minimize the performance management burden, simplified surveillance methods may be used by the Government to evaluate contractor performance when appropriate. The primary methods of surveillance are:

- File Reviews – The COR will review the completed work spreadsheet or any other reports submitted by the contractor on a bi-weekly basis.

- Random monitoring, which shall be performed by the COR and or designated inspector.

- Periodic Field Inspection – COR typically performs the periodic inspections on a weekly basis.

- Customer Complaints - COR will keep track of customer complaints on a bi-weekly basis.

Periodic Field Inspections

The COR may conduct scheduled or unscheduled inspections during active operations to verify:

- Safety compliance

- Work quality

- Traffic control compliance

- Equipment usage

- Site restoration

- Compliance with ANSI and OSHA standards

Final Inspections
The COR will inspect completed work prior to acceptance.

  - Customer Feedback

The contractor is expected to establish and maintain professional communication between its employees and customers. The primary objective of this communication is customer satisfaction. Customer satisfaction is the most significant external indicator of the success and effectiveness of all services provided and can be measured through customer complaints.

Performance management drives the contractor to be customer focused through initially and internally addressing customer complaints and investigating the issues and/or problems but the customer always has the option to communicate complaints to the CO and COR, as opposed to the contractor.

Customer complaints, to be considered valid, must set forth clearly and in writing the detailed nature of the complaint, must be signed, and must be forwarded to the COR. The COR will accept those customer complaints and investigate.

Customer feedback may also be obtained either from the results of formal customer satisfaction surveys or from random customer complaints.

Customer Complaints
The COR may investigate complaints regarding:

- Safety

- Conduct

- Property damage

- Traffic impacts

- Incomplete work

  - Acceptable Quality Levels

The acceptable quality levels (AQLs) are outlined throughout the PWS and in the Performance Requirements Summary, where contractor’s performance is structured to allow the contractor to manage how the work is performed while providing negative incentives for performance shortfalls. For certain critical activities such as those involving adherence to all Occupational Safety and Health Administration (OSHA) Regulation, specifically 29 CFR 1910 – General Industry and working closely with and alongside NPS personnel for the desired performance level is established at 90 percent. Other levels of performance are keyed to the relative importance of the task to the overall performance at ROCR.

# QUALITY ASSURANCE DOCUMENTATION

  - The Performance Management Feedback Loop

The performance management feedback loop begins with the communication of expected outcomes. Performance standards are expressed in the performance requirements summary may be assessed using the surveillance monitoring techniques previously identified.

  - Monitoring Forms

The Government’s QA surveillance shall be reported using the Quality Assurance Monitoring Form or communicated in an email which shall contain the appropriate Tree ID#’s and dates when the work has been completed. The completed form and/or email will document the Government’s assessment of the contractor’s performance under the contract to ensure that the required service results are being achieved.

    - The COR will retain a copy of all completed QA surveillance forms.

# ANALYSIS OF QUALITY ASSURANCE ASSESSMENT

  - Determining Performance

    - Government shall use the monitoring methods cited to determine whether the performance standards/service levels/AQLs have been met. If the contractor has not met the minimum requirements, it may be asked to develop a corrective action plan to show how and by what date it intends to bring performance up to the required levels.

  - Reporting

    - At the end of each month, the COR may prepare a written report for the ACO summarizing the overall results of the quality assurance surveillance of the contractor’s performance.  This written report will become part of the QA documentation.  It will enable the Government to demonstrate whether the contractor is meeting the stated objectives and/or performance standards, including cost/technical/scheduling objectives.

    - The Quality Assurance Report must coordinate and communicate with the contractor to resolve issues and concerns regarding marginal or unacceptable performance.

    - The COR and contractor should jointly formulate tactical and long-term courses of action.  Decisions regarding changes to metrics, thresholds, or service levels should be clearly documented. Changes to service levels, procedures, and metrics will be incorporated as a contract modification at the convenience of the CS.

  - Reviews and Resolution

    - The COR may require the contractor’s project manager, or a designated alternate, to meet with the CO, COR, and other Government IPT personnel as deemed necessary to discuss performance evaluation.  The COR will define a frequency of in-depth reviews with the contractor, including appropriate self-assessments by the contractor; however, if the need arises, the contractor will meet with the COR as often as required or per the contractor’s request.  The agenda of the reviews may include:

- Monthly performance assessment data and trend analysis

- Issues and concerns of both parties

- Projected outlook for upcoming months and progress against expected trends, including a corrective action plan analysis

- Recommendations for improved efficiency and/or effectiveness

- Issues arising from the performance monitoring processes

CORRECTIVE ACTIONS

If deficiencies are identified, the contractor may be required to:

- Re-perform deficient work at no additional cost

- Submit a corrective action plan

- Correct deficiencies within timeframes established by the COR

Failure to correct deficiencies may result in:

- Payment withholding

- Rejection of work

- Suspension of operations

- Referral to the CO regarding contractual remedies

PERFORMANCE REQUIREMENTS SUMMARY

Required Service:
Full-Spectrum Tree Services

Performance Standard:
Work completed in accordance with PWS Sections 3.0 and 4.1.

AQL:
All assigned work completed safely, professionally, and accepted by the COR.

Method/Frequency:
Field inspections and final inspections during active operations and upon completion.

    - Remedy:
Deficient or incomplete work shall be corrected at no additional cost prior to acceptance

Required Service:
Removal and Disposal of Logs and Woody Material

Performance Standard:
Performed in accordance with PWS 4.2 and approved disposal plan.

AQL:
All designated material removed and properly disposed of.

Method/Frequency:
Field inspection and disposal documentation review.

Remedy:
Deficient disposal operations shall be corrected prior to payment approval.

PERFORMANCE REQUIREMENTS SUMMARY

The Government shall inspect the contractor’s performance under this contract periodically through the service and when the contractor declares the service complete. The Government must do so to ensure that the contractor has performed in accordance with the performance standards. If the Government should find any performance deficiencies, the Contractor shall correct the deficiencies within 48-hours of written notification by the COR, POC, or CO.

| Required Services/Tasks (from PWS) | Performance Standard | Acceptable Quality Level (AQL) | Method Used/ Frequency | Incentive (Positive and/or Negative) (Impact on Contractor Payments) |
| --- | --- | --- | --- | --- |
| Remove or Prune Trees identified by park representative or COR | Per PWS 3.0 | 90% | Final Inspection | No Payment will be made |
| Remove logs and wood-refuse from park disposal site. | Per PWS 3.3 | 90% | Final Inspection | No Payment will be made |
| Repair all ground damage | Per PWS 3.1.7 & 3.2.9 | 100% | Final Inspection | Ground damaged identified during final inspection will be repaired at no cost to the satisfaction of the COR – 10% payment will be withheld until compliant. |
| Safety and Traffic Control Measures | Per PWS 8.4 & 8.3 | 100% | Periodic COR inspection | Work will be STOPPED until condition is brought into compliance according to the PWS |
| On-Site Supervisor and Alt. written designation | Per PWS 8.1 | 100% | Received & approved 2 weeks post award. | Contractor cannot start services. |
| Provide ISA Certified Arborist ID 3 and copy of Certificate. | Per PWS 8.1.2 | 100% | Received & approved 10 days prior to intended start date. | Contractor cannot start services. |
| Contractor Employee Conduct | Per PWS 8.5 | 90% | No more than 2 reported instances in writing as outlined in 4.3 may occur per employee | Offending employee will be dismissed from the premises and shall not return for |