# PERFORMANCE WORK STATEMENT (PWS)

# DEPARTMENT OF VETERANS AFFAIRS

Office of Information & Technology

Independent Verification and Validation (IV&V)

Compliance, Risk and Remediation (CRR)

Independent Verification and Validation (IV&V) Services for Financial Management Business Transformation (FMBT) Program

Date: April 16, 2026

VA-26-00044457

PWS Version Number:  1.0

# Contents

1.0	BACKGROUND	4

2.0	APPLICABLE DOCUMENTS	6

3.0	SCOPE OF WORK	10

4.0	PERFORMANCE DETAILS	11

4.1	PERFORMANCE PERIOD	11

4.2	PLACE OF PERFORMANCE	12

4.3	TRAVEL	12

5.0	SPECIFIC TASKS AND DELIVERABLES	13

5.1	PROJECT MANAGEMENT	13

5.1.1	CONTRACTOR PROJECT MANAGEMENT PLAN	13

5.1.2	REPORTING REQUIREMENTS	14

5.1.3	TECHNICAL KICKOFF MEETING	16

5.1.4	ONBOARDING	17

5.1.5	STAFFING/RESOURCE PLANNING	17

5.2	FMBT IV&V SERVICES AND STANDARDS	20

5.2.1	IMPLEMENTATION WAVES INDEPENDENT TEST AND EVALUATION	21

5.2.1.1	SYSTEM INTEGRATOR TEST PLAN, TEST SCRIPT AND EXECUTION ASSESSMENT	22

5.2.1.2	PRODUCT REVIEWS	23

5.2.1.3	REQUIREMENTS EVALUATION	24

5.2.1.4	INTERFACE REQUIREMENTS ANALYSIS	24

5.2.1.5	TRACEABILITY ANALYSIS	24

5.2.1.6	TEST READINESS REVIEW	25

5.2.1.7	QUERY CREATION AND EXECUTION	25

5.2.1.8	IMPLEMENTATION WAVES INDEPENDENT TESTING	26

5.2.1.9	TEST PLANNING AND EXECUTION METRICS	28

5.2.1.10	JIRA/Xray REPORT CREATION AND GENERATION	28

5.2.1.11	IMPLEMENTATION READINESS REVIEW and ASSESSMENT	29

5.2.1.12	RISK MANAGEMENT	29

5.2.1.13	Findings and Recommendations:	30

5.2.2	OPERATIONS AND MAINTENANCE (O&M) INDEPENDENT TEST AND EVALUATION	30

5.2.3	IV&V Innovation and Process Improvement	35

5.2.4	IV&V DASHBOARD	36

5.3	OPTIONAL TASKS FOR FMBT IV&V SERVICES	36

5.3.1	INDEPENDENT DATA VERIFICATION AND VALIDATION – OPTIONAL TASK 1	37

5.3.2	IMPLEMENTATION WAVES INDEPENDENT TEST AND EVALUATION – OPTIONAL TASK 2	37

5.3.3	OPERATIONS AND MAINTENANCE (O&M) INDEPENDENT TEST AND EVALUATION – OPTIONAL TASK 3	37

5.3.4	TRANSITION AND ORIENTATION SUPPORT – OPTIONAL TASK 4	37

6.0	GENERAL REQUIREMENTS	38

6.1	ENTERPRISE AND IT FRAMEWORK	38

6.1.1	VA TECHNICAL REFERENCE MODEL	38

6.1.2	ZERO TRUST – VA CRITICAL SECURITY CONTROLS	39

6.1.3	FEDERAL IDENTITY, CREDENTIAL, AND ACCESS MANAGEMENT (FICAM)	39

6.1.4	INTERNET PROTOCOL VERSION 6 (IPv6)	41

6.1.5	TRUSTED INTERNET CONNECTION (TIC)	41

6.1.6	STANDARD COMPUTER CONFIGURATION	41

6.1.7	VETERAN FOCUSED INTEGRATION PROCESS (VIP) AND PRODUCT LINE MANAGEMENT (PLM)	42

6.1.8	PROCESS ASSET LIBRARY (PAL)	43

6.1.9	AUTHORITATIVE DATA SOURCES	43

6.1.10	SOCIAL SECURITY NUMBER (SSN) REDUCTION	44

6.1.11	POSITION/TASK RISK DESIGNATION LEVEL(S)	44

6.1.12	CONTRACTOR PERSONNEL SECURITY REQUIREMENTS	45

6.2	METHOD AND DISTRIBUTION OF DELIVERABLES	47

6.3	PERFORMANCE METRICS	47

6.4	FACILITY/RESOURCE PROVISIONS	49

6.5	GOVERNMENT FURNISHED PROPERTY	50

6.6	SHIPMENT OF HARDWARE OR EQUIPMENT	51

ADDENDUM A – ADDITIONAL VA REQUIREMENTS, CONSOLIDATED	52

ADDENDUM B – VA INFORMATION AND INFORMATION SYSTEM SECURITY/ PRIVACY LANGUAGE	58

# BACKGROUND

The Department of Veterans Affairs (VA), Office of Information & Technology (OIT), Compliance, Risk and Remediation (CRR) strives to provide high quality, effective, and efficient Information Technology (IT) services to those responsible for providing care to the Veterans at the point-of-care as well as throughout all the points of the Veterans’ health care in an effective, timely and compassionate manner. VA depends on Information Management/Information Technology (IM/IT) systems to meet mission goals.

The VA OIT mission is to provide benefits and services to Veterans of the United States. In meeting these goals, OIT strives to provide high quality, effective, and efficient IT services to VA components that are ultimately responsible for providing services to our nation’s Veterans. VA depends on IM/IT systems and services to meet mission goals.

The Financial Management Business Transformation (FMBT) program vision is to provide VA with a modern financial and acquisition management solution with transformative business processes and capabilities that enable VA to meet its goals and objectives in compliance with financial management legislation and directives. The financial system transformation effort will increase the transparency, accuracy, timeliness and reliability of financial information resulting in improved fiscal accountability to American taxpayers and offers a significant opportunity to improve care and services to our Veterans.

Through the FMBT program, VA is working to implement an enterprise-wide financial and acquisitions management system and integrated solution, known as the Integrated Financial and Acquisitions Management System (iFAMS), which will enable VA to improve service to Veterans, increase innovation, and enhance data integrity.

The iFAMS solution includes Momentum® a commercial Enterprise Resource Planning (ERP) system developed by CGI. VA is migrating to the Momentum commercial cloud solution, configured for VA as the Integrated Financial and Acquisition Management System (iFAMS), allowing VA to leverage CGI’s Software as a Service (SaaS) model. VA will gain increased operational efficiency, productivity, agility, and flexibility from a modern Enterprise Resource Planning (ERP) cloud solution. The new cloud solution will also provide additional security, storage, and scalability. By implementing Momentum Acquisitions, VA is getting real-time integration with financials through a single, consolidated system.

VA has many financial systems related to veterans’ support that interface with the legacy Financial Management System (FMS) of record. VA is replacing FMS under its FMBT program. Currently this work is being conducted by the FMBT program under OIT. The FMBT program includes integrating multiple other systems and applications that currently interface or are interoperable with FMS in the current environment.

The FMBT program has adopted an Agile framework for project management with its SaaS provider to improve cross-workstream collaboration and focus on delivering business value sooner. The Agile framework focuses on implementing highest priority requirements first and is specifically tailored for FMBT to help deliver iFAMS in small increments while continually engaging the customer.

The iFAMS deployment schedule is organized into a series of implementation rollouts known as implementation waves. In May 2017, VA determined that FMBT could accelerate the existing program schedule by planning a limited-scope initiative, designated Implementation Wave 1, to pilot specific budget formulation capabilities of iFAMS while more complicated program activities were still concluding. After almost a year of collaborative preparation, the Wave 1 - Budget Formulation environment was successfully launched on March 26, 2018, as planned, and became accessible to a group of approximately 120 users across all VA Administrations and Staff Offices.

The Payments Module (Grants) and National Cemetery Administration (NCA) iFAMS implementation wave achieved the scheduled Go Live in November 2020. An additional 31 implementation waves, spanning across Administrations and staff offices will continue through 2030.

VA OIT has the requirement to obtain Independent Verification and Validation (IV&V) services for the FMBT program, to include utilizing today’s best practices commercially and in Government, to further enable VA’s efforts to transform its current financial environment into a better, more efficient and effective one.

The OIT Compliance, Risk Remediation (CRR), Independent Verification and Validation (IV&V) Directorate is independent of the OIT organizations and VA business customer organizations responsible for the FMBT program execution and delivery of FMBT products and services. The Government developed FMBT IV&V Plan defines and guides the planned and recommended IV&V activities to support the FMBT program.

Additionally, the FMBT IV&V Plan considers that VA OIT will also be responsible for meeting the Veteran Focused Integration Process (VIP) requirements including documentation and activities outlined within the VA’s VIP guide. VIP is a Lean-Agile framework that services the interest of Veterans through the efficient streamlining of activities that occur within the enterprise. The current approved OIT tool set is JIRA/X-ray for project management, issue management, test and defect management.

Throughout the FMBT program the FMBT IV&V Plan will be reviewed and revised occasionally by the Government based on the ongoing planning, development and delivery of other program deliverables and as knowledge accumulates about the characteristics of the system, the software, and the problem areas in the system or the lifecycle methodology adopted by the FMBT program.

Due to the mission-critical nature of the FMBT modernization program, the VA requires qualified contract support that is familiar with VA’s mission, Electronic Health Record Modernization (EHRM) and FMBT programs, has the necessary background to start the work immediately, and has significant experience with the requirements, tasks and deliverables in the PWS. This experience includes work as a prime contractor providing IV&V support on a major Financial Management program.

# APPLICABLE DOCUMENTS

In the performance of the tasks associated with this Performance Work Statement, the Contractor shall comply with the following:

- “Federal Information Security Modernization Act of 2014”

- Federal Information Processing Standards (FIPS) Publication 140-3, “Security Requirements for Cryptographic Modules”, March 22, 2019

- FIPS Pub 199. “Standards for Security Categorization of Federal Information and Information Systems,” February 2004

- FIPS Pub 200, “Minimum Security Requirements for Federal Information and Information Systems,” March 2006

- FIPS Pub 201-3, “Personal Identity Verification of Federal Employees and Contractors,” January 2022

- 10 U.S.C. § 2224, "Defense Information Assurance Program", as amended

- 5 U.S.C. § 552a, as amended, “The Privacy Act of 1974”

- Public Law 109-461 (P.L. 109-461), Veterans Benefits, Health Care, and Information Technology Act of 2006, as amended, Title IX, Information Security Matters

- 42 U.S.C. § 2000d “Title VI of the Civil Rights Act of 1964”, as amended

- VA Directive 0710, “Personnel Security and Suitability Program,” June 4, 2010, https://www.va.gov/vapubs/index.cfm

- VA Handbook 0710, “Personnel Security and Suitability Program,” May 2, 2016, https://www.va.gov/vapubs/index.cfm

- VA Directive 6102, “Internet/Intranet Services,” August 5, 2019

- 36 C.F.R. Part 1194 “Information and Communication Technology Standards and Guidelines,” as amended

- Office of Management and Budget (OMB) Circular A-130, “Managing Federal Information as a Strategic Resource,” July 28, 2016

- 32 C.F.R. Part 199, “Civilian Health and Medical Program of the Uniformed Services (CHAMPUS)”, as amended

- NIST SP 800-66 Rev. 2, “Implementing the Health Insurance Portability and Accountability Act (HIPAA) Security Rule: A Cybersecurity Resource Guide,” February 2024

- 45 C.F.R Parts 160 and 164, Subparts A and E, the Standards for Privacy of Individually Identifiable Health Information (“Privacy Rule”); and 45 C.F.R. Parts 160 and 164, Subparts A and C, the Security Standard (“Security Rule”); as amended

- Sections 504 and 508 of the Rehabilitation Act (29 U.S.C. § 794d), as amended

- Homeland Security Presidential Directive (12) (HSPD-12), August 27, 2004

- VA Directive 6500, “VA Cybersecurity Program,” February 24, 2021 (see VA NOTICE 24-18, dated September 27, 2024, “Update to VA Directive 6500 Cybersecurity Program”, and VA Notice 25-07, dated 3/18/25, “Amending VA Directive 6500 to incorporate M-24-15”)

- VA Handbook 6500, “Risk Management Framework for VA Information Systems VA Information Security Program,” February 24, 2021 (see VA Notice 25-01, dated October 15, 2024, “Update to VA Handbook 6500 Risk Management Framework for VA Information Systems VA Information Security Program”, and VA Notice 25-06, dated 3/18/25, “Amending VA Directive 6500 to incorporate M-24-15”)

- VA Handbook 6500.2, “Management of Breaches Involving Sensitive Personal Information (SPI),” June 30, 2023

- VA Handbook 6500.6, “Contract Security,” March 12, 2010 (see VA Notice 24-12, dated April 22, 2024, “Update to VA Handbook 6500.6, Contract Security, Appendix C VA Information and Information System Security/Privacy Language For Inclusion Into Contracts, As Appropriate”)

- VA Handbook 6500.8, “Information System Contingency Planning,” March 25, 2025

- VA Handbook 6500.10, “Mobile Device Security Policy,” February 15, 2018

- VA Handbook 6500.11, “VA Firewall Configuration,” August 22, 2017

- OIT Process Asset Library (PAL), OIT Process Asset Library.

- One-VA Technical Reference Model (TRM) (reference at https://www.va.gov/trm/TRMHomePage.aspx)

- VA Directive 6508, “Implementation of Privacy Threshold Analysis and Privacy Impact Assessment,” October 15, 2014

- VA Directive 6510, “VA Identity, Credential and Access Management,” September 3, 2024

- VA Handbook 6510, “VA Identity, Credential and Access Management,” September 27, 2024

- VA Directive and Handbook 6513, “Secure External Connections,” October 12, 2017

- VA Directive 6300, “Records and Information Management,” September 21, 2018

- VA Handbook, 6300.1, “Records Management Procedures,“ March 24, 2010

- NIST SP 800-37 Rev 2, “Risk Management Framework for Information Systems and Organizations: A System Life Cycle Approach for Security and Privacy,” December 2018

- NIST SP 800-53 Rev. 5, “Security and Privacy Controls for Federal Information Systems and Organizations,” September 23, 2020 (includes updates as of 12/10/2020)

- VA Directive 0735, “Homeland Security Presidential Directive 12 (HSPD-12) Program,” October 26, 2015

- VA Handbook 0735, “Homeland Security Presidential Directive 12 (HSPD-12) Program,” March 24, 2014

- OMB Memorandum 05-24, “Implementation of Homeland Security Presidential Directive (HSPD) 12 – Policy for a Common Identification Standard for Federal Employees and Contractors,” August 5, 2005

- OMB Memorandum M-19-17, “Enabling Mission Delivery Through Improved Identity, Credential, and Access Management,” May 21, 2019

- OMB Memorandum, “Guidance for Homeland Security Presidential Directive (HSPD) 12 Implementation,” May 23, 2008

- Federal Identity, Credential, and Access Management (FICAM) Architecture, June 30, 2023 (FICAM Architecture (idmanagement.gov))

- NIST SP 800-116 Rev 1, “Guidelines for the Use of Personal Identity Verification (PIV) Credentials in Facility Access,“ June 2018

- NIST SP 800-63-3, 800-63A, 800-63B, 800-63C, “Digital Identity Guidelines,” updated March 02, 2020

- NIST SP 800-157, “Guidelines for Derived PIV Credentials,” December 2014

- VA Memorandum, VAIQ #7100147, “Continued Implementation of Homeland Security Presidential Directive 12 (HSPD-12),” April 29, 2011 (reference https://www.voa.va.gov/documentlistpublic.aspx?NodeID=514)

- IAM Identity Management Business Requirements Guidance document, May 2013, (reference Enterprise Architecture Section, PIV/IAM (reference https://www.voa.va.gov/documentlistpublic.aspx?NodeID=514)

- VA Memorandum “Personal Identity Verification (PIV) Logical Access Policy Clarification,” July 17, 2019, https://www.voa.va.gov/DocumentView.aspx?DocumentID=4896

- Trusted Internet Connections (TIC) 3.0 Core Guidance Documents, https://www.cisa.gov/publication/tic-30-core-guidance-documents

- OMB Memorandum M-19-26, “Update to the Trusted Internet Connections (TIC) Initiative,” September 12, 2019

- OMB Memorandum M-08-23, “Securing the Federal Government’s Domain Name System Infrastructure,” August 22, 2008

- Sections 524 and 525 of the Energy Independence and Security Act of 2007, (P.L. 110–140), December 19, 2007

- Section 104 of the Energy Policy Act of 2005, (P.L. 109–58), August 8, 2005

- Executive Order 13221, “Energy-Efficient Standby Power Devices,” August 2, 2001

- VA Directive 0057, “VA Environmental Management Program,” October 25, 2022

- Office of Information Security (OIS) VAIQ #7424808 Memorandum, “Remote Access,” January 15, 2014, https://www.voa.va.gov/DocumentListPublic.aspx?NodeId=28

- Clinger-Cohen Act of 1996, 40 U.S.C. §11101 and §11103

- “Veteran Focused Integration Process (VIP) Guide 4.0,” March  2021, https://www.voa.va.gov/DocumentView.aspx?DocumentID=4371

- VA Memorandum “Proper Use of Email and Other Messaging Services,” January 2, 2018, https://www.voa.va.gov/DocumentListPublic.aspx?NodeId=28

- “Product Line Management Transformation Playbook” version 3.1, August 2023, https://www.voa.va.gov/DocumentView.aspx?DocumentID=4946

- NIST SP 500-267B Revision 1, “USGv6 Profile,” November 2020

- OMB Memorandum M-21-07, “Completing the Transition to Internet Protocol Version 6 (IPv6),” November 19, 2020

- Social Security Number (SSN) Fraud Prevention Act of 2017

- Section 240 of the Consolidated Appropriations Act (CAA) 2018, March 23, 2018

- C.F.R Title 15 Part 7, “Securing the Information and Communications Technology and Services (ICTS) Supply Chain”, as amended

- Executive Order 14028, “Executive Order on Improving the Nation's Cybersecurity,” May 12, 2021, https://bidenwhitehouse.archives.gov/briefing-room/presidential-actions/2025/01/16/executive-order-on-strengthening-and-promoting-innovation-in-the-nations-cybersecurity/

- OMB Memorandum M-22-09, “Moving the U.S. Government Toward Zero Trust Cybersecurity Principles”, January 26, 2022, https://www.whitehouse.gov/wp-content/uploads/2022/01/M-22-09.pdf.

- NIST SP 800-52 Revision 2, “Guidelines for the Selection, Configuration, and Use of Transport Layer Security (TLS) Implementations

- OMB M-22-18, “Enhancing the Security of the Software Supply Chain through Secure Software Development Practices,” September 14, 2022

- OMB M-23-16, “Update to Memorandum M-22-18,” June 9, 2023

- OMB M-21-31, “Improving the Federal Government’s Investigative and Remediation Capabilities Related to Cybersecurity Incidents,” August 27, 2021

- NIST SP 800-88 Revision 1 “Guidelines for Media Sanitization,” December 2014

- CISA Binding Operational Directive (BOD) 19-02: “Vulnerability Remediation Requirements of Internet-Accessible Systems,” April 29, 2019, BOD 19-02: Vulnerability Remediation Requirements for Internet-Accessible Systems | CISA

- CISA BOD 22-01: “Reducing the Significant Risk of Known Exploited Vulnerabilities,” November 3, 2021, BOD 22-01: Reducing the Significant Risk of Known Exploited Vulnerabilities | CISA

- CISA BOD 23-01: Improving Asset Visibility and Vulnerability Detection on Federal Networks.” Cybersecurity & Infrastructure Security Agency (CISA), BOD 23-01: Improving Asset Visibility and Vulnerability Detection on Federal Networks | CISA

- VA Directive 6550, Pre-Procurement Assessment and Implementation of Medical Devices/Systems, June 03, 2019

- VA Memorandum, “VA Security Controls,” January 17, 2025, https://www.voa.va.gov/DocumentView.aspx?DocumentID=5010

- VA Financial Management Business Transformation (FMBT), Independent Verification & Validation (IV&V) Plan, August 23, 2018 | Version 1.2, Attachment #1

- FMBT IV&V Plan Checklists, August 23, 2018, v1.2., PWS Attachment #2

- FMBT Roadmap draft, (20260128)

- FMBT Product Delivery Framework V6.0 30APR2021, PWS Attachment #4

- FMBT Product Lifecycle RACI v7 30APR2021, PWS Attachment #5

- FMBT Risk Management Framework FINAL (02062025), PWS Attachment #6

- VA FMBT Program Test Strategy V1.3, PWS Attachment #7

- SQAS FMBT JIRA Process and Procedures Guide v1.0, PWS Attachment #8

- FMBT Project Requirements Management Plan, v4.0_11.25.19, PWS Attachment #9.

- iFAMS Sustainment Agility Handbook v1.9, February, PWS Attachment #10

# SCOPE OF WORK

The Contractor shall perform IV&V services, comprised of independent testing and quality assurance services, in support of the FMBT program in accordance with the tasks under this PWS. The PWS requirements are based on the IV&V activities in the Government defined FMBT IV&V Plan. The FMBT IV&V Plan is a living document, occasionally being revised by the Government based on the ongoing planning, development and delivery of other program deliverables and as knowledge accumulates about the characteristics of the system, the software, and the problem areas in the system or the lifecycle methodology adopted by the FMBT program.

The FMBT IV&V Plan is being provided as a comprehensive guide to the IV&V activities defined in support of the FMBT program. The FMBT IV&V Plan was developed by the Government based on, but not limited to, Institute of Electrical and Electronics Engineers (IEEE) Standards to encompass the full breath of IV&V activities potentially performed for the program. The selection and execution of the IV&V tasks in this effort is expected to be applied based on program risk and the program schedule.

The Government, at its discretion, may define a sub-set of IV&V activities contained within the overall FMBT IV&V Plan for execution within an FMBT IV&V Execution Plan based on program priorities.

The Contractor shall work with the Government IV&V team on coordination and scheduling of IV&V tasks within this PWS. The Government IV&V team is the Independent Verification and Validation (IV&V) Directorate , under the Office of Compliance, Risk and Remediation (CRR) within OIT. CRR IV&V directorate has overall responsibility for IV&V services on the FMBT program. Contractor and Government IV&V team collaboration will include the use of VA’s Microsoft Teams application.

# PERFORMANCE DETAILS

## PERFORMANCE PERIOD

The period of performance (PoP) shall be a 12-month base period with four (4) 12-month option periods to be exercised by the Government at its sole discretion.

This Task Order also includes eight (8) Optional Tasks. Optional Task One through Four may be exercised up to one (1) time in each of the base and option periods for a period of up to 12 months. Optional Task Five through Seven may be exercised up to four (4) times in each of the Base and Option Periods, and each exercised optional task shall have a period of performance of up to 12 months. Optional Task Eight may be exercised one (1) time during performance of this Task Order for a period of 60 days. The overall Task Order POP shall not exceed 60 months.

Any work at the Government site shall not take place on Federal holidays or weekends unless directed by the Contracting Officer (CO).

There are 11 Federal holidays set by law (USC Title 5 Section 6103) that VA follows:

Under current definitions, five are set by date:

New Year's Day			January 1

Juneteenth				June 19

Independence Day			July 4

Veterans Day			November 11

Christmas Day			December 25

If any of the above falls on a Saturday, then Friday shall be observed as a holiday.  Similarly, if one falls on a Sunday, then Monday shall be observed as a holiday.

The other six are set by a day of the week and month:

Martin Luther King's Birthday	Third Monday in January

Washington's Birthday	Third Monday in February

Memorial Day	Last Monday in May

Labor Day	First Monday in September

Columbus Day	Second Monday in October

Thanksgiving	Fourth Thursday in November

## PLACE OF PERFORMANCE

Efforts under this TO shall be performed at Contractor Site within the United States only, to include telework/remote. The Contractor shall identify the Contractor’s place of performance in their Contractor Project Management Plan submission. When emergencies, natural disasters, or special circumstances occur, the Contracting Officer’s Representative (COR), in coordination with VA Program Manager, will evaluate and approve changes for special circumstances on a case-by-case basis. The Contractor shall identify the Contractor’s place of performance in their submission.

## TRAVEL

The Government anticipates travel under this effort to perform the tasks associated with the effort throughout the period of performance. The Government encourages maximum utilization of teleconferencing and video conferencing for meetings. The Government anticipates travel may be required in support of meetings, training, presentations, or briefings with project stakeholders including project team members, VA management, and VA customers impacted by business, functional, product, and process requirements.

Travel shall be in accordance with the Federal Travel Regulations (FTR) and requires advanced written concurrence by the COR, in conjunction with the VA Program Manager. Travel and per diem shall be reimbursed in accordance with FTR. The Contractor shall provide cost estimates with each travel request to the COR. Each Contractor invoice must include copies of all requested, applicable, and required receipts (FTR §301-11.25: required for lodging, regardless of amount, and a receipt for every authorized expense over $75) that support the travel costs claimed in the invoice.  Contractor travel within the local commuting area of 50-miles will not be reimbursed. Travel performed for personal convenience and daily travel to and from work at the Contractor’s facility will not be reimbursed. Local travel within a 50-mile radius from the Contractor's facility is considered the cost of doing business and will not be reimbursed. This includes travel, subsistence, and associated labor charges for travel time.

The total estimated number of trips in support of the program related meetings for this effort is 15 over the life of the contract. Anticipated locations in the Austin Texas area, include the following, estimated at 3 days in duration:

- Austin Information Technology Center (AITC)

- 1615 Woodward Street

- Austin, TX. 78772

# SPECIFIC TASKS AND DELIVERABLES

The Contractor shall perform the following:

## PROJECT MANAGEMENT

### CONTRACTOR PROJECT MANAGEMENT PLAN

The Contractor shall deliver a Contractor Project Management Plan (CPMP) that outlines the Contractor’s approach, timeline, and tools to be used in execution of this TO effort. The CPMP should take the form of both a narrative and graphic format that displays the schedule, milestones, risks, and resource support. The CPMP shall also include how the Contractor shall coordinate and execute planned, routine, and ad hoc data collection reporting requests as identified within the PWS. The initial baseline CPMP shall be concurred upon by the VA PM and Alternate PMs and updated in accordance with Section B of the TO. The Contractor shall update and maintain the VA Program Manager (PM) approved CPMP throughout the PoP.

The Contractor shall work with the Government IV&V team on the coordination and scheduling of IV&V tasks. The Government IV&V team is IV&V directorate, under Compliance, Risk and Remediation (CRR) the Office of Information Technology.

The Contractor shall also develop and maintain an FMBT IV&V Integrated Master Schedule and Work Breakdown Structure (FMBT IV&V IMS/WBS), encompassing all Government and Contractor IV&V activities including deliverables, and shall coordinate with the Government to receive input and approval. The Contractor shall define all individual activities, regardless of how minimal the hours are for the individual activity and include them in the project schedule. The Contractor shall assign the Contractor staff to the appropriate activities in the schedule as they pertain to the activities described in Section 5.0 and subjections of the PWS and the schedule of deliverables. The Contractor shall provide the actual percent complete for all activities described in Section 5.0 of the PWS and the schedule of deliverables in the schedule on a weekly basis. Both Government and contractor FMBT IV&V work will be entered and managed in the VA IV&V JIRA tool utilizing IV&V JIRA procedures and processes. The FMBT IV&V IMS/WBS shall be developed in Microsoft Project 2021 or other agreed upon tool. The initial baseline IV&V IMS/WBS shall be approved by the VA PM and Alternate PMs and updated in accordance with Section B of the contract. The Contractor shall update and maintain the approved FMBT IV&V IMS/WBS throughout the PoP.

Deliverable:

- Contractor Project Management Plan

- FMBT IV&V Integrated Master Schedule and Work Breakdown Structure

### REPORTING REQUIREMENTS

The Contractor shall provide the VA PM, Alternate VA PMs, and COR with IV&V Weekly Status Reports in electronic form in Microsoft Word and Project formats. The report shall include detailed instructions/explanations for each required data element, to ensure that data is accurate and consistent. These reports shall reflect data as of the last day of the preceding week.

The IV&V Weekly Status Reports shall cover all work completed during the reporting period and work planned for the subsequent reporting period. The report shall also identify any problems that arose and a description of how the problems were resolved. If problems have not been completely resolved, the Contractor shall provide an explanation including their plan and timeframe for resolving the issue. The report shall also include an itemized list of all Information and Communication Technology (ICT) deliverables and their current Section 508 conformance status. The Contractor shall monitor performance against the CPMP and report any deviations. The Contractor shall keep in communication with the VA PM, Alternate PMs, and COR accordingly so that issues that arise are transparent to both parties to prevent escalation of outstanding issues.

The IV&V Weekly Status Report shall provide accurate, timely, and complete project information including, but not limited to, the following data elements:

- Project Name.

- Noteworthy Items

- Hot Topics: (Include items or observations of potential significance to the FMBT program or FMBT IV&V activities)

- Big Wins: (Include good news, positive IV&V impacts, FMBT IV&V team collaborations (internal and external))

- UP Next: (Include insight into next two weeks of upcoming anticipated IV&V activities.)

- Accomplishments (Include significant FMBT IV&V activities completed, date completed and outcome.)

- Stakeholder Engagements (Include the Stakeholder(s) collaborated with, the activity date, the topic, and the outcome.)

- Activities requiring collaboration (Include the Stakeholder(s) to be collaborated with, the anticipated activity date, the topic, and the expected outcome.)

- Risks and Mitigations (Include risks that could have detrimental impact to FMBT priorities, affect other VA systems/programs, etc. The risk must include the VA FMBT IV&V JIRA number, brief description, background activities, potential impact of the risk and mitigation efforts.)

- Impediments

- Questions, Comments, Concerns

- FMBT IV&V Implementation Wave Independent Test and Evaluation Status

- FMBT IV&V O&M Independent Test Execution and Evaluation Status

- FMBT IV&V Reported Defects (Status by Implementation Wave and O&M)

- FMBT IV&V Findings and Recommendations

- FMBT IV&V Deliverables Progress

- FMBT IV&V Product Reviews Status

- FMBT IV&V Optional Tasks Reporting (if applicable)

- FMBT IV&V Meetings Attended

The Contactor shall also provide a weekly IV&V status meeting (virtual or other) to discuss the status of the project (work in-progress, completed and planned) including any VA PM/COR or Contractor concerns or project issues.

The Contractor shall also deliver IV&V Monthly Progress Reports detailing the status of all work efforts. These reports shall provide accurate, timely, and complete project information including, but not limited to, the following data elements:

- Project Name.

- Overview and description of the TO.

- Overall high-level assessment of TO progress.

- All work in-progress and completed during the reporting period.

- Identification of any TO-related issues uncovered during the reporting period and highlight those areas with a high probability of impacting schedule, cost, or performance goals and their likely impact on schedule, cost, or performance goals.

- Explanations for any unresolved issues, including possible solutions and any actions required of the Government and/or Contractor to resolve or mitigate any identified issue, including a plan and timeframe for resolution.

- Status on previously identified issues, actions taken to mitigate the situation and/or progress made in rectifying the situation.

- Work planned for the subsequent four reporting periods, when applicable.

- Current TO schedule overlaid on original TO schedule showing any delays or advancement in schedule.

- Workforce staffing data showing all Contractor personnel performing on the effort during the current reporting period. After the initial labor baseline is provided, each IV&V Monthly Progress Report shall identify any changes in staffing identifying each person who was added to the contract or removed from the contract.

- Original schedule of deliverables and the corresponding deliverables made during the current reporting period.

- Identification of a single, Contractor Onboarding point of Contact (POC), the names of all personnel engaged on the task, their initial training completion date for VA Privacy and Information Security Awareness and Rules of Behavior Training and Health Insurance Portability and Accountability Act (HIPPA) training, and their next required training date.

These reports shall not be the only means of communication between the Contractor and VA PM/COR to advise of performance/schedule issues and to develop strategies for addressing the issues. The Contractor shall continuously monitor performance and report any deviation from the CPMP or previous IV&V Monthly Progress Report to the VA PM/COR during routine regular communications, generally daily or weekly. In the case of a significant IV&V risk, issue or situation, the Contractor shall notify the VA PM, Alternate PMs, and COR within twenty-four hours.

The Contractor shall develop an IV&V Bi-Weekly leadership reports related to the status, execution, findings and recommendations from IV&V Independent Testing and IV&V O&M Testing.

Deliverable:

- IV&V Weekly Status Report

- IV&V Monthly Progress Report

- IV&V Bi-Weekly Leadership Report

### TECHNICAL KICKOFF MEETING

A technical kickoff meeting shall be held within 10 days after TO award.  The Contractor shall coordinate the date, time, and location (can be virtual) with the Contracting Officer (CO), and the COR, in conjunction with the VA PM. The Contractor shall invite the CO, Contract Specialist (CS), COR, the VA PM, and the Alternate PMs. The Contractor shall provide a draft agenda to the CO, COR, VA PM, and Alternate PMs five (5) business days prior to the meeting.  Upon Government approval of a final agenda, the Contractor shall distribute to all meeting attendees. During the kickoff-meeting, the Contractor shall present in a Draft Summary Technical Kickoff Report, for review and approval by the Government, the details of the intended approach, work plan, draft staffing/resource plan and project schedule for each effort via a Microsoft Office PowerPoint presentation.  At the conclusion of the meeting, the Contractor shall update the presentation with the revised product entitled “Final Summary Technical Kickoff Report” which shall include notes on any major issues, agreements, or disagreements discussed during the kickoff meeting.

The Contractor shall submit the final updated presentation to the VA PMs/COR for review and acceptance within three (3) business days after the meeting.  The Contractor shall obtain concurrence from the COR and VA PM on the content of the meeting minutes prior to distribution of the document.

Deliverables:

- Draft Kick-Off Meeting Agenda

- Final Kick-Off Meeting Agenda

- Draft Summary Technical Kickoff Report

- Final Summary Technical Kickoff Report

- Technical Kickoff Meeting Minutes

    - ONBOARDING

The Contractor shall manage the onboarding of its staff and shall coordinate with the COR. Onboarding includes steps to obtain a VA network and email account, complete training, initiate background investigations, and gain physical and logical access to the Government approved VA systems environments. The Contractor shall coordinate with the VA PM, Alternate PMs, and COR to request access to the required FMBT test environments and any required production environments.

The Contractor shall track the onboarding status of all Contractor personnel and be responsible for accurate and timely submission of all required VA onboarding paperwork to the COR. The Contractor shall be responsible for tracking the status of all their staff’s onboarding activities and report the status at the staff level during onboarding status meetings. The Contractor shall provide the Onboarding Status Report, for any staff with outstanding onboarding requests for review by the VA PM/COR, in accordance with the IV&V Monthly Progress Report in Section 5.1.2.

DELIVERABLE:

- Onboarding Status Report

    - STAFFING/RESOURCE PLANNING

The Contractor shall deliver a Staffing/Resource Plan to the Government for approval. The Contractor shall identify any known technology resource requirements and provide the materials that are needed to support the TO. The Contractor shall identify, secure, and utilize the minimum levels of staff, with optimal skill sets, that are required to support this TO. The Staffing/Resource Plan shall include an analysis of current and projected resource needs to meet the requirements of this TO.

The Contractor shall provide competent, productive, and qualified IT professionals to be assigned to the project team. These individuals must have expertise in the Agile development methodology, Subject matter expertise and knowledge of financial management and acquisitions business transformation, and expert knowledge related to SaaS delivery model adoption. The following two Key Personnel with associated qualifications are required to successfully support the program:

Key Personnel:

- The Government anticipates requiring six Subject Matter Experts (SME) that are Momentum functional and systems experts, with a minimum of 5 years’ experience including functional and technical experience with large, complex Momentum federal implementations. The Contractor shall also have experience with Momentum functional and technical systems testing. Experience utilizing and optimizing automated test scripts is highly desirable.

- The Government anticipates requiring one SME that is a VA Federal Financial Accounting expert with extensive knowledge of VA enterprise systems, VA operations, and the FMBT program environment. A minimum of 5 years VA federal Government accounting and financial management experience is required. Previous experience supporting the FMBT program and Momentum experience is highly desirable.

- The Government anticipates requiring two Program Managers who hold a Project Management Professional (PMP) certification. These individuals must have at least 5 years’ experience in implementing program management techniques including federal IV&V processes, VA’s Agile test and development methodologies and industry best practices. Additionally, the program managers must have experience with managing a large enterprise-wide program.

- The Government anticipates requiring five IV&V Test Leads with a minimum of 5 years’ experience in performing IV&V testing on large-scale federal IT mission-critical enterprise systems, VA’s Agile test and development methodologies and industry best practices. The IV&V test leads shall have demonstrated expertise in developing and executing test strategies, test plans, and test cases aligned with VA’s IEEE standards-based testing methodologies, and other industry best practices. The individuals must have experience leading test teams, managing test environments, defect tracking, requirements traceability, and risk-based testing approaches.  The IV&V test leads shall also have experience briefing senior program leadership on test readiness, progress, risks and quality metrics.

The Contractor shall provide resumes for any individual(s) who the Contractor proposes to fill the Key Personnel positions identified above. Submitted resumes are to be redacted to prevent disclosure of personally identifiable information (PII).  Examples of PII include but are not limited to names, addresses, phone numbers, social security numbers, and birthdays/dates. For those individuals proposed as Key Personnel who are not current employees of the contractor, a signed a letter of intent will be required. The Key Personnel positions and redacted resumes of individuals who shall fill the key personnel positions shall be included as an attachment to the contract in Section D upon award.

During the first 120 days of performance, the Contractor shall not replace or substitute Key Personnel who Contractor proposed pre-award unless the replacement is necessitated by illness, death, or termination of employment. The Contractor shall notify the Contracting Officer within 15 calendar days after the occurrence of any of these events and provide a detailed explanation of the circumstances necessitating the proposed substitution and shall demonstrate that the proposed replacement personnel are of at least substantially equal ability and qualifications as the individual originally proposed for that position.

After the initial 120 days, any personnel the Contractor offers as substitutes for the above identified key personnel positions shall have the ability and qualifications equal to or better than the key personnel which are being replaced and shall meet or exceed the qualifications designated for that Key Personnel position.  If any change to a key personnel position becomes necessary, the Contractor shall immediately notify the VA PM and COR in writing, but whenever possible Contractor shall notify the VA PM of substitutions in personnel in writing 30 calendar days prior to making any change in key personnel, and provide a detailed explanation of the circumstances necessitating the proposed substitution and shall demonstrate that the proposed replacement personnel are of at least substantially equal ability and qualifications as the individual originally proposed for that position and that  the proposed replacement meets or exceeds the qualifications designated for that Key Personnel position.

The Contractor agrees that it has a contractual obligation to mitigate the consequences of the loss of Key Personnel and shall promptly secure any necessary replacements in accordance with (IAW) this PWS section in order to avoid any interruption in contract performance by that Key Personnel. Failure to replace a Key Personnel pursuant to this clause shall be considered a condition endangering contract performance and shall provide grounds for default termination.

Deliverable:

- Staffing/Resource Plan

  - FMBT IV&V SERVICES AND STANDARDS

IV&V is an extension of program management and system engineering that employs a rigorous methodology to identify objective data and conclusions to provide feedback about quality, performance, and schedule to stakeholders.  IV&V is performed in parallel with all life cycle stages, not at their conclusion. In the context of the FMBT IV&V Plan, the term “life cycle” is used in reference to the evolution of a system, product, service, project or other human-made entity from conception through retirement (Institute of Electrical and Electronics Engineers (IEEE)Standard 12207:2017).

The FMBT IV&V Plan was developed by the Government based on, but not limited to, IEEE Standards to encompass the full breath of IV&V activities potentially performed for the FMBT program. The selection and execution of the IV&V tasks in this effort is expected to be applied by the Government based on program risk and the program schedule. The IV&V PWS tasks execution may need to be tailored by the Contractor with concurrence from the VA PM to align with the FMBT program execution methodology, the program deliverables, or the program implementation approach. The Contractor shall utilize its understanding of the barriers, challenges and risks related to large scale Enterprise Resource Planning (ERP) implementations of Momentum Financial Management applications to provide recommendations to the VA PM related to mitigating risk to the FMBT program and FMBT IV&V execution or improving FMBT IV&V processes.

The FMBT IV&V Plan is intended to be a comprehensive integrated IV&V plan tailored to meet the needs of the VA FMBT program and to be inclusive of the IV&V process standards defined in IEEE Standard 1012-2024: System and Software and Hardware Verification and Validation. While tailored to include areas beyond systems engineering, such as, organizational change management, the FMBT IV&V Plan is based on several industry best practices, including Project Management Institute (PMI), Guide to the Project Management Body of Knowledge (PMBOK) and Capability Maturity Model Integration (CMMI), and was developed in accordance with the following Institute of Electrical and Electronics Engineers (IEEE) Standards:

- IEEE Std. 1012-2012: System and Software Verification and Validation

- IEEE Std. 1012-2024: System and Software and Hardware Verification and Validation

- IEEE Std. 730-2014: Software Quality Assurance Processes

- IEEE Std. 1028-2008: Software Reviews and Audits

IEEE Standard 1012 applies to systems, software, and hardware being developed, maintained, or reused (legacy, commercial off-the-shelf (COTS), non-developmental items). The IEEE Standard does not assign the responsibility for performing the verification and validation tasks to any specific organization. The analysis, evaluation, and test activities may be performed by multiple organizations; however, the methods and purpose will differ for each organization’s functional objectives. This plan is intended to establish the framework for on-going integrated planning efforts and refinement of the FMBT VA IV&V approach.

IV&V provides an independent, objective assessment regarding the quality of program management and systems engineering products and processes.

Verification: Confirmation by examination and provisions of objective evidence that specified requirements have been fulfilled.

Validation: Confirmation by examination and provisions of objective evidence that the requirements for a specific intended use are fulfilled.

IV&V utilizes a variety of IV&V methods in the planning and execution of IV&V activities. The IV&V techniques and methods included in the FMBT IV&V Plan include independent testing, product/technical reviews, evaluation, review, inspection, walkthrough, interviews, and observation. The IV&V function is to provide recommendations for process or document improvements, including suggestions for increased efficiency and effectiveness. The IV&V function will provide

comprehensive deliverables including various analysis and assessment reports.

For all tasks within section 5.2 of this PWS, the Contractor shall track all IV&V findings and recommendations, defects, risk, issues, and lesson learned to closure.

    - IMPLEMENTATION WAVES INDEPENDENT TEST AND EVALUATION

The FMBT program through an incremental deployment approach is migrating VA’s current financial management and acquisition environment to the new Integrated Financial and Acquisition Management System (iFAMS) utilizing Momentum. Each deployment, referred to as a “wave,” will deliver capabilities to a subset of the VA organization. The scope of each wave will define the VA organization, funds, Momentum functionality, business intelligence, data, legacy systems, and reports.

The FMBT Implementation Waves include the approved VA Business Processes based on approved requirements and associated interfaces for a given wave. Each FMBT Implementation Wave builds on the approved VA enterprise configuration and may incorporate additional requirements, business processes and interfaces as needed. The scope of the system under test may include components, configurations, workflows, reports, transactions, interfaces, and Application Programming Interfaces (API)s. The FMBT program documents implementation waves in the FMBT Implementation Roadmap. The document is reviewed and revised as necessary by the FMBT program.

All IV&V independent test and evaluation activities shall be aligned with FMBT Implementation Wave iterative development and configuration releases, iFAMS Operations and Maintenance (O&M) planned monthly releases, out-of-cycle releases, emergency releases, special projects and Momentum upgrade releases.  IV&V independent test and evaluation activities for Momentum upgrade releases are addressed in PWS Section 5.2.1. IV&V independent test and evaluation activities for O&M, out-of-cycle releases, emergency releases and special projects are addressed in PWS Section 5.2.2.

An objective of the IV&V test approach is to select the verification and validation analysis and testing technique to most effectively detect the system and software problems. IV&V activities may focus on different levels and types of testing to include

but not limited to: Component, Integration, System, User Acceptance, Performance, Data Conversion, Smoke, Regression, and Security.

The FMBT IV&V Plan System and Software test approach section incorporates IEEE Standard 1012 software IV&V activities related to software testing. System and software test plan and execution IV&V tasks include the following activities: the review and verification of test plans, user stories, design, configuration, test scripts, test execution, defect disposition, and interfacing data files. Selected system and software activities from the FMBT IV&V Plan have been incorporated into the VA IV&V requirements within the sub-sections of 5.2.1 of this PWS. The Contractor shall manage Wave scrum team(s) with SAFe Certified Scrum Master(s).

      - SYSTEM INTEGRATOR TEST PLAN, TEST SCRIPT AND EXECUTION ASSESSMENT

The Contractor shall review system integrator (SI) test plans, test scripts, test procedures, test design and analyze test execution, test results, Agility tickets and defects for all levels of testing being verified and validated and include in IV&V Test Plan and Execution Assessment Reports for system integrator executed test events, such as, Integrated System Testing (IST). All test plans and test plan elements (test script, test data, and test execution) are verified by IV&V to confirm each conforms to project defined purpose, format, content included in the test plan and compared against IEEE Std. 829-2008 for System and Software Test documentation best practice. The VA PM and Alternate PMs, in collaboration with the Contractor, will determine the specific FMBT test events to be reviewed.

The contractor shall complete a separate review of SI test scripts for completeness, accuracy and coverage utilizing criteria from IEEE Std. 829-2008 in test preparation best practices sections, this review will also incorporate any program quality assurance review checklists and criteria. The results of this review will be provided in the IV&V Test Script Assessment Report.

When directed by the Government, the Contractor shall support IV&V assessments by witnessing and observing applicable Government or Contractor testing of FMBT system and software, including implementation and integration with VA networks and systems to the extent necessary to efficiently fulfill the requirements of the VA as set forth in the FMBT IV&V Plan and this PWS.

In coordination with the COR, and in conjunction with the VA PM, the Contractor shall engage with business and technical stakeholders as needed to fulfill the requirements of this PWS.

DELIVERABLE:

- IV&V Test Plan and Execution Assessment Report

- IV&V Test Script Assessment Report

      - PRODUCT REVIEWS

The Contractor shall perform IV&V product reviews of FMBT program deliverables, such as, program management plans, processes or procedures, deployment strategies, interface control documents, test summary and execution reports, test scripts, configurations and designs, accounting code structure designs, workflows, business processes, and training materials.  These product reviews shall assess correctness, completeness, and consistency, and validate the deliverables against organization, agency, industry, or other specified acceptance criteria. Product reviews shall also evaluate conformance to related specifications and plans. FMBT Wave documentation that would require an IV&V Product Review include, but is not limited to, the following: Wave Implementation plans, Wave and project schedules, test event schedules, Release Plans, Wave Technical Impact Assessments (TIA), Implementation Wave Concept of Operations (ConOps), Business Processes, Requirements Documents, and Interface Control Documents (ICD). ICD product reviews include verification that interfaces specify data formats, interface protocols, frequency of data exchanges and key performance requirements. The contractor shall document and submit all product review comments in the FMBT IV&V VA JIRA tool. The FMBT IV&V VA JIRA tool will be used to generate the IV&V Product Review Report which utilizes the IV&V Comment Tracker Spreadsheet.  The IV&V product reviews will be submitted to the program following the defined FMBT Deliverable Management process.

DELIVERABLE:

- IV&V Product Review Report (IV&V Comment Tracker Spreadsheet)

      - REQUIREMENTS EVALUATION

The Contractor shall conduct IV&V Requirements Evaluations which would include evaluating in-scope requirements for correctness, consistency, completeness, accuracy, readability, and testability.  Requirements evaluation criteria shall include the following: specific, measurable, attainable, realizable, traceable, prioritized, unique, unambiguous, and located in the VA requirements tool. IV&V Requirements Evaluations will be used to plan and design IV&V testing for the specified implementation wave or release. The Contractor shall include, the evaluation of in-scope changes, epics, user stories, and features to provide findings and recommendations. The results of the IV&V Requirements Evaluation shall be provided in the IV&V Requirements Evaluation Report.

DELIVERABLE:

- IV&V Requirements Evaluation Report

      - INTERFACE REQUIREMENTS ANALYSIS

The Contractor shall conduct an IV&V Interface Requirements Analysis (per interface) on interface requirements to verify and validate that the requirements for interfaces are correct, consistent, complete, accurate and testable. Interface analysis activities shall include verifying traceability between requirements, design, and configuration.  The Contractor shall complete Interface analysis utilizing FMBT requirements, business processes, project specifications, such as, Interface Control Documents (ICD) and system configurations, to plan, design, and execute tests verifying the interface works as designed. The Contractor shall document all interface analysis activities, findings, and recommendation in the IV&V Interface Requirements Analysis Report.

DELIVERABLE:

- IV&V Interface Requirements Analysis Report

      - TRACEABILITY ANALYSIS

The Contractor shall conduct a full traceability analysis and prepare IV&V Traceability Analysis Reports utilizing the approved Requirements Traceability Matrix per wave verifying traceability from requirements, design, configuration, and system integrator testing. The Contractor shall work with the Government to determine the agreed upon and VA PM approved initiation of the IV&V Traceability Analysis.  The Government anticipates the first delivery of the IV&V Traceability Analysis Report shall be completed after the delivery of all designs associated with an Implementation Wave, related to the approved Wave requirements. Subsequent deliveries will occur when the configured application is ready for System Integration Testing and the system integrator’s test scripts are complete.

DELIVERABLE:

- IV&V Traceability Analysis Reports

      - TEST READINESS REVIEW

The Contractor shall conduct a Test Readiness Review (TRR). The Test Readiness Review shall determine if pre-defined criteria have been met to begin the planned test event.    The Contractor shall conduct the TRR prior to each IV&V test event. The TRR is initiated prior to the start of an IV&V testing event or VA User Acceptance Testing, it may overlap with the system integrator’s system demos and typically occurs after the system integrator’s system integration testing.  Test plans and prior event test results are reviewed to assess if test efforts are being developed sufficiently to indicate a TRR would be successful.

Inputs to the TRR include, but are not limited to:

- Test results, test coverage and defect disposition from preceding test events

- Test Plan, Test Cases, Test Script for scheduled test event

- Requirements Traceability Matrix

- Test environment

- Test data

- Turnover documentation

The Contractor shall refine the IV&V Test Readiness Review Checklist for inclusion in the IV&V Implementation Wave Test Readiness Review Report.

Deliverable:

- IV&V Implementation Wave Test Readiness Review Report

      - QUERY CREATION AND EXECUTION

The Contractor shall create and execute Momentum or other database queries to support verification and validation criteria within test scripts. The Contractor shall create and execute Momentum or other database queries to support verification and validation criteria within test scripts. Queries shall be developed in the VA’s query tool, such as TOAD, Microsoft SQL server management studio, SQL developer or tools associated with FMBT Oracle databases when applicable or utilizing a VA-approved tool on the VA Technical Reference Model (TRM). The IV&V queries (excluding the result set) will be delivered to the government in notepad or in a word document.

Deliverable:

- IV&V Database Queries

      - IMPLEMENTATION WAVES INDEPENDENT TESTING

The Contractor shall plan and conduct IV&V Implementation Wave testing in support of the FMBT program.  The FMBT program may execute multiple concurrent and overlapping waves based on VA priorities and deployment strategies.

The Contractor shall incorporate additional regression testing in the IV&V Wave testing targeted to address interim states as result of integrations with other VA program initiatives (i.e. VALOR, EHRM) and potential risk areas.

The Contractor shall utilize IV&V Requirements Evaluation Reports, IV&V Traceability Analysis Reports, and IV&V Interface Requirements Analysis Reports as available and applicable to plan, design and execute IV&V testing as follows:

Test Plan: The Contractor shall create an IV&V Implementation Wave Test Plan for each FMBT Implementation Wave.  Each IV&V Implementation Wave Test Plan shall include the details necessary to support the scope of independent testing and evaluation planned for each approved set of wave requirements, business processes and all in-scope interfaces associated with the specific wave.  Wave interface testing may include interfaces external to FMBT and interfaces internal and external to the VA. IV&V Implementation Wave test planning shall incorporate contractor developed risk-based analysis and critical impact assessment results. All IV&V Implementation Wave Test Plans shall be provided in a MS Word document and supported with associated Test Plans (issue type) within VA’s FMBT IV&V JIRA project. The Contractor shall utilize the VA FMBT IV&V JIRA procedures. The VA FMBT IV&V JIRA procedures are a living document and will be continually refined by the Government.

Risk Assessment: The contractor shall develop a risk assessment using risk-based analysis and criteria to identify, analyze and evaluate potential risks and the potential risk landscape. This analysis and criteria should at a minimum identify new or impacted requirements, business processes, functionality, interfaces, configurations and reporting. The risk assessment shall assess and prioritize potential risks by evaluating the likelihood of occurrence and severity of impact to determine a risk score. A weighted risk assessment may be used to determine a risk score utilized to prioritize IV&V test focus and execution based on capacity. The risk assessment will be used to inform program leadership and Wave PMs about IV&V prioritization.

Test Procedures: The Contractor shall develop IV&V Test Procedures for each Wave, such as the order of execution, data requirements and test data creation.

Test Scripts and Test Data: The Contractor shall build independent test scripts (IV&V Test Scripts) utilizing expertise and knowledge of the CGI Momentum software and federal financial management and accounting.  The Contractor shall develop all IV&V Test Scripts within the VA FMBT IV&V JIRA project (manual and automated) to include traceability, verification points and expected results. The Contractor shall also develop, maintain, and execute automated IV&V Test Scripts, utilizing the VA CRR FMBT IV&V Automated Test Framework (ATF), based on selected manual IV&V Test Scripts.  The Contractor shall create manual test scripts with required data in a manner suitable for a Government or Contractor Test Engineer to develop an automated test script. The Contractor shall create and maintain a backlog of proven manual tests and utilize SAFe’s prioritization model, Weighted Shortest Job First, to prioritize based on time criticality, business value, and risk reduction to format and prepare IV&V test scripts for automation. Selected manual tests scripts will be the basis for the development of automated test scripts utilizing the VA CRR IV&V Automated Test Framework (ATF).  Automated IV&V Test Scripts shall be developed, maintained, and executed using the VA CRR IV&V ATF.  The Contractor shall create and execute database queries to support verification and validation criteria within test scripts and to identify or determine test data.

Requirements Traceability Matrix (RTM): The Contractor shall ensure IV&V testing artifacts trace to the approved requirements, associated business processes, designs, and configurations. The contractor shall develop each IV&V Implementation Wave Requirements Traceability Matrix (RTM) that shall include the utilization of both the VA FMBT IV&V JIRA project and the program’s requirements management tools.

Test Executions and Defects: The Contractor shall ensure IV&V test execution results and uncovered defects are recorded in the VA’s FMBT IV&V JIRA project utilizing the XRay tool for test execution.  IV&V defect submission and tracking shall include the utilization of both the VA FMBT IV&V JIRA project and the program’s defect management tools.  The Contractor shall enter/submit IV&V defects into the VA’s FMBT IV&V JIRA tool at the time of discovery.  After review and concurrence from the Government, the Contractor shall submit IV&V defects into the program’s defect management tools. The contractor shall monitor, track and reconcile all IV&V discovered defects to resolution and closure.

Test Execution Summary Report: The Contractor shall generate an IV&V Test Execution Summary report that will include the full results of the IV&V Wave test execution including specific details for each business process and interface execution and uncovered defects. Execution details shall include total number of test scripts, test script pass/fail status, number of defects submitted including the current defect disposition.

Tools Utilized: The Contractor shall utilize the VA’s CRR IV&V FMBT IV&V project configured with the Xray tool and the associated procedures for planning and execution of IV&V tasks, IV&V test planning, design, execution, and reporting. The Contractor shall ensure all IV&V testing and defects are recorded in the VA’s FMBT IV&V JIRA/Xray tool.  IV&V defect entry and tracking, and program test artifact review will also include utilization of the VA FMBT program’s test and defect management tools.  The Contractor shall utilize the CRR IV&V Automated Testing Framework (ATF) to develop, maintain and execute automation test scripts. FMBT IV&V team collaboration shall include the use of VA’s Microsoft Teams application.  The contractor shall also utilize program supported tools, such as Agility or Agile tool to support IV&V work activities and reporting.

Deliverables:

- IV&V Implementation Wave (specific) Test Plan

- IV&V Implementation Wave (specific) Risk Assessment

- IV&V Implementation Wave (specific) Test Procedures

- IV&V Implementation Wave (s) Test Scripts and Test Data

- IV&V Implementation Wave (s) Requirements Traceability Matrix (RTM)

- IV&V Implementation Wave (s) Test Executions and Defects

- IV&V Implementation Wave (s) Test Execution Summary Report

      - TEST PLANNING AND EXECUTION METRICS

The Contractor shall generate and track weekly and/or sprint, as well as, cumulative IV&V test planning and execution metrics for inclusion in the IV&V Weekly Status Report and the IV&V Implementation Wave(s) Test Execution Summary Report. The Contractor shall work with the Government to determine the agreed upon set of metrics. Metrics are to include, at a minimum, # of total tests per Test Event (Business Process, Interface, Implementation Wave), number of tests executed including pass/fail status, number of defects identified, number of requirements, user stories, features tested. The metrics are to be distinguished by Implementation Wave and by test areas, such as business process areas, interfaces, and general system. The Contractor shall perform weekly monitoring of the status and reconciliation of IV&V defects submitted from test execution ensuring consistency between the program’s test and defect management tools and VA FMBT IV&V JIRA. The Contractor shall work with the Government to determine the agreed upon and VA PM approved set of metrics. The Contractor shall track all IV&V defects, findings, and recommendations to closure.

Deliverable:

- IV&V Implementation Wave Test Planning and Execution Metrics (weekly and cumulative)

      - JIRA/Xray REPORT CREATION AND GENERATION

The Contractor shall develop JIRA/Xray reports in the VA FMBT IV&V JIRA tool with the approval of the VA PM. The Contractor shall utilize tool querying capabilities to produce trending and historic data filters for reporting. The Contractor shall work with the Government to develop reporting from JIRA Core and any add-on or plug in tools utilized by the FMBT IV&V team.

Deliverable:

- IV&V JIRA/Xray Reports

      - IMPLEMENTATION READINESS REVIEW and ASSESSMENT

The Contractor shall define/refine implementation readiness criteria and with VA PM approval review, validate and make recommendations related to the state of the criteria which support a FMBT deployment decision and incorporate the information in an IV&V Implementation Readiness Review & Assessment Report. Pre-defined criteria may include, but is not limited to, program test execution results, pre-production test execution, conversion, program defined Go/No Go criteria, work around or procedures steps/actions documented and distributed to user communities.  The IV&V Implementation Readiness Review shall determine if entrance and exit criteria has been met and the product can support operational mission. The IV&V Implementation Readiness Review is intended to determine the status of completion of the specific actions that must be satisfactorily accomplished prior to executing a production or deployment go-ahead decision.

Deliverable:

- IV&V Implementation Readiness Review and Assessment Report

      - RISK MANAGEMENT

The Contractor shall actively identify and formally submit, monitor, and track risks and issues through the FMBT risk management process. Risks and issues can be specific to IV&V activities, findings, recommendations, and observations or generally identified program risks. Additionally, the Contractor shall identify risk and develop recommendations for FMBT program leadership consideration related to interim states and deployments Waves impacted by other VA IT modernization efforts (i.e. EHRM, VALOR). The Contractor shall capture IV&V identified risk, issues and lessons learned in the VA JIRA tool. After VA PM review and concurrence, the contractor shall formally submit risks, issues, lessons learned through the FMBT risk management process.

Deliverable:

- IV&V Implementation Wave Risk, Issues, Lessons Learned Submission and Tracking Report

#### Findings and Recommendations:

The Contractor shall actively identify and formally submit, monitor and track IV&V Findings and Recommendations. The Contractor shall enter and track all IV&V findings and recommendations to closure in the VA CRR IV&V JIRA tool following IV&V defined procedures. For reporting purposes the contractor shall utilize the predefined IV&V categorizations, prioritizations, statuses and workflows for all recommendations (per program workstream) including but not limited to the following; Pending Response, On Hold, Rejected, Accepted, An accepted breakdown of Implemented, Not implemented, Partially implemented. The CRR IV&V defined weekly metrics and associated graphics will include, at a minimum, Total IV&V recommendations, Aging of Total, Aging by Workstream, Status by Workstream, Status of Accepted by Workstream. The Contractor shall incorporate the CRR IV&V defined weekly metrics and graphics into the IV&V Weekly Status Report.

Deliverable:

- IV&V Findings and Recommendations Report

    - OPERATIONS AND MAINTENANCE (O&M) INDEPENDENT TEST AND EVALUATION

The FMBT Operations and Maintenance (O&M) IV&V independent testing support started with the first iFAMS Wave implementation named ‘NCA Wave’ and includes all subsequent Wave deployments and will be ongoing through the FMBT implementation lifecycle.

The FMBT O&M release process currently utilizes two release processes to identify, work and implement production changes. The planned O&M release process has a four-week sprint cycle (three weeks development and one-week test) which addresses defect resolutions and/or new requirements identified to meet a business need or passed legislation. The O&M out-of-cycle release process addresses emergency fixes, which require more immediate action and have a 1-week or less turnaround time period.

The Contractor shall plan and conduct IV&V O&M testing and analyze the results of testing.  The Contractor shall create and provide IV&V O&M Test Plans, Test Procedures, Test data, Test Scripts (manual and automated) including requirements traceability, verification points and expected results, and IV&V Test Execution Summary Reports including uncovered defects for all Contractor conducted IV&V Test Execution.

The Offeror shall incorporate additional regression testing in the IV&V O&M testing targeted to address interim states as result of integrations with other VA program initiatives (i.e. VALOR, EHRM) and potential risk areas.

The Contractor shall manage O&M scrum team(s) with SAFe Certified Scum Master(s).

Test Readiness Review: The Contractor shall conduct a Test Readiness Review (TRR). The TRR shall determine if pre-defined criteria have been met to begin the planned test event.  The Contractor shall conduct the TRR prior to each IV&V test event. The TRR is initiated prior to the start of an IV&V testing event or VA User Acceptance Testing, it may overlap with the system integrator’s system demos and typically occurs after the system integrator’s system integration testing.  Test plans and prior event test results shall be reviewed to assess if test efforts are being developed sufficiently to indicate a TRR would be successful.

Inputs to the TRR include, but are not limited to:

- Test results, test coverage and defect disposition from preceding test events

- Test Plan, Test Cases, Test Script for scheduled test event

- RTM

- Test environment

- Test data

- Turnover documentation

The Contractor shall refine the IV&V Test Readiness Review Checklist for inclusion in the IV&V O&M Test Readiness Review Report.

Test Plan: The Contractor shall create an IV&V O&M Test Plan for each FMBT O&M Release.  Each IV&V O&M Test Plan shall include the details necessary to support the scope of independent testing and evaluation planned for each O&M Release. IV&V O&M test planning shall incorporate contractor developed risk-based analysis and critical impact assessment criteria, included in the developed IV&V O&M Test Plan.  All IV&V O&M Test Plans shall be provided in a MS Word document and supported with associated Test Plans (issue type) within VA’s FMBT IV&V JIRA project. The Contractor shall utilize the VA FMBT IV&V JIRA procedures. The VA FMBT IV&V JIRA procedures are a living document and will be continually refined by the Government.

Test Procedures: The Contractor shall develop IV&V Test Procedures for each O&M Release, such as the order of execution, data requirements and test data creation.

Test Scripts and Test Data: The Contractor shall build independent test scripts (IV&V Test Scripts) utilizing expertise and knowledge of the CGI Momentum software and federal financial management and accounting.  The Contractor shall develop all IV&V Test Scripts within the VA FMBT IV&V JIRA project (manual and automated) to include traceability, verification points and expected results. The Contractor shall also develop, maintain, and execute automated IV&V Test Scripts, utilizing the VA CRR IV&V Automated Test Framework (ATF), based on selected manual IV&V Test Scripts.  The Contractor shall create manual test scripts with required data in a manner suitable for a Government or Contractor Test Engineer to develop an automated test script. The Contractor shall create and maintain a backlog of proven manual tests and utilize SAFe’s prioritization model, Weighted Shortest Job First, to prioritize based on time criticality, business value, and risk reduction to format and prepare IV&V test scripts for automation. Selected manual tests scripts will be the basis for the development of automated test scripts utilizing the VA CRR IV&V Automated Test Framework (ATF).  Automated IV&V Test Scripts shall be developed, maintained, and executed using the VA CRR IV&V ATF.  The Contractor shall create and execute database queries to support verification and validation criteria within test scripts and to identify or determine test data.

Requirements Traceability Matrix (RTM): The Contractor shall ensure IV&V testing artifacts trace to the approved release notes, VA approved requirements, user stories, defects or change request as appropriate, following the defined FMBT O&M processes and procedures. Change Requests (CRs) can originate from multiple sources including: Help Desk (Tier 3), Testing Defects (508, IV&V, UAT, etc.), Security Findings and POAMs, Momentum Product Updates. The contractor shall develop each IV&V O&M Requirements Traceability Matrix (RTM) that shall include the utilization of both the VA FMBT IV&V JIRA project and the program’s requirements management tools.

Test Executions and Defects: The Contractor shall ensure IV&V test execution results and uncovered defects are recorded in the VA’s FMBT IV&V JIRA project utilizing the XRay tool for test execution.  IV&V defect submission and tracking shall include the utilization of both the VA FMBT IV&V JIRA project and the program’s defect management tools. The Contractor shall enter/submit IV&V defects into the VA’s FMBT IV&V JIRA tool at the time of discovery.  After review and concurrence from the Government, the Contractor shall submit IV&V defects into the program’s defect management tools.

Test Execution Summary Report: The Contractor shall generate an IV&V O&M Test Execution Summary Report that will include the full results of the IV&V O&M test execution including specific details for each item under test and uncovered defects.  Execution details shall include total number of test scripts, test script pass/fail status, number of defects submitted including the current defect disposition.

Query Creation and Execution: The Contractor shall create and execute Momentum or other database queries to support verification and validation criteria within test scripts. Queries shall be developed in the VA’s query tool, such as TOAD, Microsoft SQL server management studio, SQL developer or tools associated with FMBT Oracle databases when applicable or utilizing a VA-approved tool on the VA Technical Reference Model (TRM).

Tools Utilized: The Contractor shall utilize the VA’s CRR IV&V JIRA project configured with the Xray tool and the associated procedures for planning and execution of IV&V tasks, IV&V test planning, design, execution, and reporting. The Contractor shall ensure all IV&V testing and defects are recorded in the VA’s CRR IV&V JIRA/Xray tool.  IV&V defect entry and tracking, and program test artifact review will also include utilization of the VA FMBT program’s test and defect management tools and the VA Financial Services Center (FSC) VersionOne tools. The Contractor shall utilize the CRR IV&V  Automated Testing Framework (ATF) to develop, maintain and execute automation test scripts. FMBT IV&V team collaboration shall include the use of VA’s Microsoft Teams application. The contractor shall also utilize program supported tools, such as Agility or Agile tool to support IV&V work activities and reporting.

Test Planning and Execution Metrics: The Contractor shall generate and track weekly, as well as, cumulative IV&V Test Planning and Execution metrics for inclusion in the IV&V Weekly Status Report and the IV&V O&M Test Execution Summary Report. Metrics are to include, at a minimum, # of total tests per Test Event (Business Process, Interface, O&M Release), # of tests executed including pass/fail status, # of defects identified, number of requirements, user stories, features tested. The metrics are to be distinguished by O&M Release and by test areas, such as business process areas, interfaces, and general system. The Contractor shall work with the Government to determine the agreed upon and VA PM approved set of metrics.  The Contractor shall perform weekly monitoring of the status and reconciliation of IV&V defects submitted from test execution ensuring consistency between the program’s test and defect management tools and VA FMBT IV&V JIRA.  The Contractor shall track all IV&V defects, findings, and recommendations to closure.

JIRA/Xray Report Creation and Generation: The Contractor shall develop JIRA/Xray reports in the VA FMBT IV&V JIRA tool. The Contractor shall utilize tool querying capabilities to produce trending and historic data filters for reporting. The Contractor shall work with the Government to develop reporting from JIRA Core and any add-on or plug in tools utilized by the FMBT IV&V team.

Production Installation Verification: The Contractor shall conduct an IV&V O&M Production Installation Verification to confirm each iFAMS O&M release was successfully implemented in the iFAMS production environment. Configuration item details shall be verified against FMBT Release Notes and associated documentation. The Contractor shall verify the production installed software corresponds to the software subject to IV&V O&M testing. Verification details shall be included in the dated IV&V Production Installation Verification Report.

Release Test Package: For each completed iFAMS O&M release the Contractor shall create an IV&V O&M Release Test Package which includes release details such as: VersionOne Release feature and IV&V User Story, which are specific to a planned release. The Contractor shall include in the IV&V O&M Release Test Package the IV&V O&M Test Readiness Review Report, IV&V Test Execution Summary Report, and the IV&V Production Installation Verification Report. The Contractor shall follow FMBT IV&V procedures to ensure these documents contain the following information:  FMBT IV&V O&M Test Plan with associated testing and execution details; IV&V Defect numbers of those uncovered during testing with associated AgileIQ ID; VersionOne Release feature with associated User Story and IV&V completion date; and production installation verification details. The Contractor shall work with the Government to determine the agreed upon and VA PM approved content and format of the IV&V O&M Release Test Package.

Risk Management:

The Contractor shall actively identify and formally submit, monitor, and track risks and issues through the FMBT risk management process. Risks and issues can be specific to IV&V activities, findings, recommendations, and observations or generally identified program risks. The Contractor shall capture IV&V identified risk, issues and lessons learned in the VA JIRA tool. After VA PM review and concurrence, the contractor shall formally submit risks, issues, lessons learned through the FMBT risk management process.

Findings and Recommendations:

The Contractor shall actively identify and formally submit, monitor and track IV&V Findings and Recommendations. The Contractor shall enter and track all IV&V findings and recommendations to closure in the VA SQAS JIRA tool following IV&V defined procedures. For reporting purposes the contractor shall  utilize the predefined IV&V categorizations, prioritizations, statuses and workflows for all recommendations (per program workstream) including the following; Pending Response, On Hold, Rejected, Accepted, An accepted breakdown  of Implemented, Not implemented, Partially implemented. The SQAS IV&V defined weekly metrics and associated graphics will include, at a minimum, Total IV&V recommendations, Aging of Total, Aging by Workstream, Status by Workstream, Status of Accepted by Workstream. The Contractor shall incorporate the SQAS IV&V defined weekly metrics and graphics into the IV&V Weekly Status Report.

Deliverables:

- IV&V O&M Test Readiness Review Report

- IV&V O&M Test Plan

- IV&V O&M Risk Assessment

- IV&V O&M Test Procedures

- IV&V O&M Test Scripts and Test Data

- IV&V O&M Requirements Traceability Matrix (RTM)

- IV&V O&M Database Queries

- IV&V O&M Test Executions and Defects

- IV&V O&M Test Execution Summary Report

- IV&V O&M Test Planning and Execution Metrics

- JIRA/Xray Reports

- IV&V O&M Production Installation Verification Report

- IV&V O&M Release Test Package

- IV&V O&M Risk, Issues, Lessons Learned Submission and Tracking Report

- IV&V Findings and Recommendations

### IV&V Innovation and Process Improvement

The Contractor shall support continuous quality improvement and innovation across FMBT IV&V services, processes, and deliverables.

The Contractor shall develop and update a plan that provides recommendations for designing, developing, implementing, assessing and applying continuous quality improvement practices across all applicable IV&V processes and procedures, as well as OIT test processes, policies, and procedures that impact FMBT.

The contractor shall develop and maintain an FMBT IV&V Quality Improvement and Innovation Plan (QIIP), incorporating recommendations to develop, implement and utilize continuous quality improvement within all applicable IV&V processes and procedures.

The Contractor shall design and develop recommendations to improve IV&V processes and procedures, share these recommendations with the Government, and assist the Government in evaluating, refining, implementing and monitoring improvements to strengthen the effectiveness and efficiency of FMBT IV&V services and execution. The contractor shall knowledge share and train government staff in the use and implementation of the improvement recommendations, process, procedures and tool/utility usage.

The IV&V QIIP shall include the standard, purpose and scope, current state assessment, improvement objectives, methodologies and approach, recommendations for process enhancements, roles and responsibilities, implementation plan, performance measures and metrics, monitoring and reporting, and continuous review and update cycle.

The contractor shall pursue and promote innovation leveraging automation and other advanced, efficiency-enhancing technologies, as appropriate and in compliance with VA policies. Potential innovations could be used to improve and enhance processes, procedures, deliverables and reporting methodologies.

The contractor shall pursue and explore possible uses of Artificial Intelligence (AI) to support any aspect of IV&V activities including but not limited to automated testing, test script development, test data generation, requirements coverage, internal control coverage, product technical reviews, schedule analysis, IV&V risks assessments, metrics analysis and dashboard development.

The contractor shall propose innovations, tools, and AI usage to advance benefits, impacts and savings to the VA through the improved effectiveness and efficiency of IV&V services including but not limited to; increased IV&V coverage, greater capacity, faster delivery of services, refined processes and increased quality and timeliness of services and reporting.

The Contractor shall:

  - Develop, update and maintain the FMBT IV&V QIIP that provides for a continuous assessment of IV&V activities

  - Develop, plan and implement process improvements

  - Execute activities within the FMBT IV&V QIIP

  - Knowledge share and train government staff on improvements and implementations

  - Provide updates on FMBT IV&V QIIP improvement implementations

  - Develop proposed revised improved IV&V procedures and processes

Deliverable:

- IV&V Quality Improvement and Innovation Plan (QIIP)

    - IV&V DASHBOARD

The Contractor shall develop, maintain and publish Dashboards to display IV&V Implementation Waves Independent Testing metrics, IV&V O&M Testing metrics, Risk, Issues and Lessons Learned metrics, Findings and Recommendations metrics. The Contractor shall work with the Government to obtain agreement and approval on a feasible set of metrics to be tracked and displayed. The Contractor shall update the VA PM approved metrics at a minimum weekly. The Contractor shall develop and maintain the IV&V Dashboards utilizing a VA-approved tool on the VA Technical Reference Model (TRM). The Contractor shall develop and maintain IV&V Dashboards that are compatible with FMBT and VA OIT developed dashboards and metrics utilizing VA OIT approved tools.

Deliverable:

- IV&V Dashboard and Metrics

## OPTIONAL TASKS FOR FMBT IV&V SERVICES

The Government may determine the need to execute optional tasks based on changing FMBT program priorities, available funding, and program implementation/deployment strategies.

    - INDEPENDENT DATA VERIFICATION AND VALIDATION – OPTIONAL TASK 1

If this Optional Task is exercised by VA, the Contractor shall verify the accuracy and completeness of the processes, tasks and data as defined in the FMBT Data Conversion Plan (per Wave) to include conversion requirements, cleansing checklists, software, validation processes, lessons learned and data conversions and data migrations. This program plan is a living document and will be modified per implementation wave.  The Contractor shall complete this IV&V assessment per FMBT Implementation Wave.

Deliverable:

- IV&V Implementation Wave Data Conversion and Migration Assessment Report

### IMPLEMENTATION WAVES INDEPENDENT TEST AND EVALUATION – OPTIONAL TASK 2

If this Optional Task is exercised by VA, the Contractor shall perform the tasks in Section 5.2.1 Implementation Waves Independent Test and Evaluation including all deliverables.

Optional Tasks - Incremental increase in Implementation Waves Independent Test and Evaluation.

To support increased workload from new and emerging Wave efforts within FMBT, the Contractor shall increase the level of effort for tasks covered in 5.2.1 by up to 25 percent.

### OPERATIONS AND MAINTENANCE (O&M) INDEPENDENT TEST AND EVALUATION – OPTIONAL TASK 3

If this Optional Task is exercised by VA, the Contractor shall perform the tasks in Section 5.2.2 Operations and Maintenance (O&M) Independent Test and Evaluation including all deliverables.

Optional Tasks - Incremental increase in Independent O&M Test and Evaluation.

To support increased workload from new and emerging O&M testing volume and efforts within FMBT, the Contractor shall increase the level of effort for tasks covered in 5.2.2 by up to 25 percent.

### TRANSITION AND ORIENTATION SUPPORT – OPTIONAL TASK 4

The Contractor shall develop and deliver a Phase-Out Transition Plan in the event that all or part of the tasks are terminated or completely transitioned to the Government or a new Contractor at the end of the period of performance.  The Contractor shall submit details for the Phase-Out portion of the Transition Plan and execute the Phase-Out Transition Plan upon Government approval.  The Transition Plan may be exercised by the Government anytime during the base and/or Option period.  The Phase-Out Transition Plan shall be delivered at least 15 days prior to the end of the Base Period of Performance.  When, exercised, all transition actions shall be completed five (5) days prior to end of period of performance in which it is exercised. The Contractor shall provide Subject Matter Expertise (SME) support to affect the requisite knowledge transfer in accordance with the resulting Transition Plan and schedule.

The Contractor shall work collaboratively with other support Contractors and/or Government personnel.  As part of collaboration, the Contractor shall convey any and all information, as it pertains to the VA NSOC effort under this TO. This support shall also consist of providing advice, clarification, or explanation to facilitate the understanding of the information presented. The Transition Plan shall detail both the assumption of responsibilities and the transfer of responsibilities to follow on support prior to the conclusion of the period of performance. This transition plan shall include, but is not limited to:

- Coordination with Government representatives,

- Review, evaluation and transition of current support services,

- Transition of historic data to new Contractor system (e.g. Project Mgmt. System),

- Government-approved training and certification process,

- Transfer of hardware warranties and software licenses (if applicable),

- Transfer of all necessary business and/or technical documentation,

- Orientation phase and program to introduce Government personnel, programs, and users to the Contractor's team, tools, methodologies, and business processes,

- Knowledge transfer demonstration

Deliverable:

A.	FMBT IV&V Phase-Out Transition Plan

# GENERAL REQUIREMENTS

## ENTERPRISE AND IT FRAMEWORK

### VA TECHNICAL REFERENCE MODEL

The Contractor shall comply with the VA OIT Technical Reference Model (VA TRM). Compliance with the VA TRM is achieved by using only technologies and standards that are listed as approved for use in the VA TRM.  The Contractor shall provide all necessary information requested by VA to ensure TRM approval is obtained prior to use on VA’s network.

### ZERO TRUST – VA CRITICAL SECURITY CONTROLS

VA has established minimum mandatory security requirements and requires that any network connected software system or service must meet the VA Critical Security Controls as outlined in the VA Memorandum, “VA Security Controls”, https://www.voa.va.gov/DocumentView.aspx?DocumentID=5010.  VA Critical Security Controls identify the minimum mandatory requirements that must be implemented across all VA enterprise infrastructure, cloud computing environments, information systems, networks, and specialized devices (medical devices/systems, special-purpose systems, and research scientific computing devices) that process, store, and/or transmit VA data.  Effective July 1, 2025, the Contractor shall implement these VA Critical Security Controls, within any network connected software system or service prior to being authorized for use in the VA.  This functional requirement is not negotiable, and Plan of Action & Milestones (POAM) will not be accepted in the event these controls cannot be implemented for new systems.  Critical Security Controls are intended to increase VA’s security posture and provide security and privacy risk visibility into the VA network and is not a new requirement.  The Contractor’s failure to maintain these VA Critical Controls after implementation will result in VA discontinuing the use of the system.

### FEDERAL IDENTITY, CREDENTIAL, AND ACCESS MANAGEMENT (FICAM)

The Contractor shall ensure Commercial Off-The-Shelf (COTS) product(s), software configuration and customization, and/or new software are Personal Identity Verification (PIV) card-enabled by accepting HSPD-12 PIV credentials using VA Enterprise Architecture (EA), and VA Identity and Access Management (IAM) approved Enterprise Technology Guidelines (ETG).  The Contractor shall ensure all Contractor delivered applications and systems comply with the VA Identity, Credential, and Access Management policies and guidelines set forth in Executive Order 14028, VA Handbook 6510 VA Identity and Access Management, VA Handbook 0735 Homeland Security Presidential Directive 12 (HSPD-12) Program, CISA Binding Operational Directive 23-01, and align with the Federal Identity, Credential, and Access Management Roadmap and Implementation Guidance v2.0.

The Contractor shall ensure all Contractor delivered applications and systems provide user authentication services compliant with the National Institute of Standards and Technology (NIST) Special Publication (SP) 800-63-3, VA Handbook 6500, and VA IAM enterprise requirements for direct, assertion based authentication, and/or trust based authentication, as determined by the ETGs. Direct authentication at a minimum must include Public Key Infrastructure (PKI) based authentication supportive of PIV card and/or Common Access Card (CAC), as determined by the business need.

The Contractor shall ensure all Contractor delivered applications and systems conform to the specific Identity and Access Management PIV requirements set forth in the Office of Management and Budget (OMB) Memoranda  M-05-24, M-19-17, M-22-09, and NIST Federal Information Processing Standard (FIPS) 201-3.  Contractor delivered applications and systems shall be on the FIPS 201 Approved Product List (APL). If the Contractor delivered application and system is not on the APL, the Contractor shall be responsible for taking the application and system through the FIPS 201 Evaluation Program.

The Contractor shall ensure all Contractor delivered applications and systems support:

- Automated provisioning and are able to use enterprise provisioning service.

- Interfacing with VA’s Master Person Index (MPI) to provision identity attributes, if the solution relies on VA user identities. MPI is the authoritative source for VA user identity data.

- The VA defined unique identity (Secure Identifier [SEC ID] / Integrated Control Number [ICN]).

- Multiple authenticators for a given identity and authenticators at every Authenticator Assurance Level (AAL) appropriate for the solution.

- Identity proofing for each Identity Assurance Level (IAL) appropriate for the solution.

- Federation for each Federation Assurance Level (FAL) appropriate for the solution, if applicable.

- Two-factor authentication (2FA) through an applicable Technology Guideline as outlined in VA ETG.

- A Security Assertion Markup Language (SAML) implementation if the solution relies on assertion-based authentication. Additional assertion implementations, besides the required SAML assertion, may be provided as long as they are compliant with NIST SP 800-63-3 guidelines.

- Authentication/account binding based on trusted Hypertext Transfer Protocol (HTTP) headers if the solution relies on Trust based authentication.

- Role Based Access Control.

- Auditing and reporting capabilities.

- Compliance with VIEWS 00155984, PIV Logical Access Policy Clarification https://www.voa.va.gov/DocumentView.aspx?DocumentID=4896.

The required Assurance Levels for this specific effort are Identity Assurance Level 3, Authenticator Assurance Level 3, and Federation Assurance Level 3.

### INTERNET PROTOCOL VERSION 6 (IPv6)

The Contractor solution shall support IPv6-Only based upon the memo issued by the Office of Management and Budget (OMB) on November 19, 2020 (https://www.whitehouse.gov/wp-content/uploads/2020/11/M-21-07.pdf). Which defines IPv6-only as the state of an operational system or service when IPv4 protocol functions (addressing, packet forwarding) are not in use. The NIST USGv6 profile defines technical requirements for a product to be capable of operating in IPv6-Only environments.  IPv6-Only technology, in accordance with the USGv6 Program (https://www.nist.gov/programs-projects/usgv6-program/usgv6-revision-1), NIST Special Publication (SP) 500-267B Revision 1 “USGv6 Profile” (https://doi.org/10.6028/NIST.SP.500-267Br1), and NIST SP 800-119 “Guidelines for the Secure Deployment of IPv6” (https://doi.org/10.6028/NIST.SP.800-119), compliance shall be included in all IT infrastructures, application designs, application development, operational systems and sub-systems, and their integration.  In addition to the above requirements, all devices, applications, and systems shall support all applicable functionality on native IPv6-Only as well as dual stack (IPv6 / IPv4) connectivity without additional memory or other resources being provided by the Government, so that they can function in a mixed environment.  All public/external facing servers and services (e.g., web, email, DNS, ISP services, etc.) shall support native IPv6-Only and dual stack (IPv6 / IPv4) users and all internal infrastructure and applications shall support using native IPv6-Only and dual stack (IPv6 / IPv4) for all functionality and operations.

### TRUSTED INTERNET CONNECTION (TIC)

The Contractor solution shall meet the requirements outlined in Office of Management and Budget Memorandum M-19-26, “Update to the Trusted Internet Connections (TIC) Initiative“ (https://www.whitehouse.gov/wp-content/uploads/2019/09/M-19-26.pdf), VA Directive 6513 “Secure External Connections”, and shall comply with the TIC 3.0 Core Guidance Documents, including all Volumes and TIC Use Cases, found at the Cybersecurity & Infrastructure Security Agency (CISA) (https://www.cisa.gov/publication/tic-30-core-guidance-documents).

### STANDARD COMPUTER CONFIGURATION

The Contractor IT end user solution that is developed for use on standard VA computers shall be compatible with and be supported on the standard VA operating system, Windows 10 (64bit) and Windows 11, Edge (Chromium based), and 365 Apps for enterprise.  Applications delivered to VA and intended to be deployed to Windows 10 and or Windows 11 workstations shall be delivered as a signed .msi package with switches for silent and unattended installation and updates shall be delivered in signed .msp file formats for easy deployment using Microsoft Endpoint Configuration Manager (CM) VA’s current desktop application deployment tool.  Signing of the software code shall be through a vendor provided certificate that is trusted by VA using a code signing authority such as Verizon/Cybertrust or Symantec/VeriSign.  The Contractor shall also ensure and certify that their solution functions as expected when used from a standard VA computer, with non-admin, standard user rights that have been configured using the Defense Information Systems Agency (DISA) Secure Technical Implementation Guide (STIG) specific to the particular client operating system being used.

### VETERAN FOCUSED INTEGRATION PROCESS (VIP) AND PRODUCT LINE MANAGEMENT (PLM)

The Contractor shall support VA efforts IAW the Veteran-Focused Integration Process (VIP) Guide and Product Line Management (PLM) Playbook. The major focus of VIP is on Enterprise Oversight, Governance, reporting, and establishing practices that focus on outcomes and continuously delivering sustainable IT capabilities to benefit the Veteran. PLM is a framework that focuses on delivering functional products that provide the highest priority work to customers while delivering simplified, reliable, and practical solutions to the business, medical staff, and our Veterans.  The VIP Guide is a companion guide to the PLM Transformation Playbook and can be found at: https://www.voa.va.gov/DocumentView.aspx?DocumentID=4371 and the PLM Transformation Playbook can be found at https://www.voa.va.gov/DocumentView.aspx?DocumentID=4946.  VIP and PLM are the authoritative processes that IT projects must follow to ensure development and delivery of IT products.

The VIP Guide provides guidance for transitioning from project-centric to product-centric delivery.  The VIP guide applies to all OIT Office of Management and Budget (OMB) reportable products that are required to collect and report costs, schedules, risks, and other valuable information in VA PARS (whether products are procured or developed by VA) and any VA Information Technology project effort in Software Product Management (SPM) and Infrastructure Operations (IO), or their successors, that touch the VA network regardless of IT organizational alignment (whether it spends government funding from VA's Congressional IT Appropriation or any other appropriation).

The PLM Transformation Playbook details how OIT leadership expects Product Lines (PLs) to implement PLM, DevOps, and Lean-Agile principles, methods, practices, and techniques through levels of maturity.  The PLM Transformation Playbook applies to all Information Technology (IT) products aligned to PLs in the Software Product Management, Infrastructure Operations and Product Engineering organizations within the OIT organization.

Others outside the referenced groups or organizations may use the VIP Guide and PLM Transformation Playbook for situational awareness as needed.

### PROCESS ASSET LIBRARY (PAL)

The Contractor shall perform their duties consistent with the processes defined in the OIT Process Asset Library (PAL).  The PAL includes a spectrum of OIT functions and activities, such as project management, operations, service delivery, communications, acquisition, and resource management. PAL serves as an authoritative and informative repository of searchable processes, activities or tasks, roles, artifacts, tools and applicable standards and guides to assist the OIT workforce, Government and Contractor personnel. OIT utilizes PAL processes to ensure compliance with policies and regulations and to meet VA quality standards.  The PAL includes the contractor onboarding process consistent with Section 6.2.2 and can be found at process_CONB_ext.docx (live.com).  The main PAL can be accessed at www.va.gov/process.

### AUTHORITATIVE DATA SOURCES

The VA Enterprise Architecture Repository (VEAR) is one component within the overall EA that establishes the common framework for data taxonomy for describing the data architecture used to develop, operate, and maintain enterprise applications.  The Contractor shall comply with the department’s Authoritative Data Source (ADS) requirement that VA systems, services, and processes throughout the enterprise shall access VA data solely through official VA ADSs where applicable, see below.  The Information Classes which compose each ADS are located in the VEAR, in the Data & Information domain.  The Contractor shall ensure that all delivered applications and system solutions support:

- Interfacing with VA’s Master Person Index (MPI) (formerly the Master Veteran Index (MVI)) to provision identity attributes, if the solution relies on VA user identities.  MPI is the authoritative source for VA user identity data.

- Interfacing with Capital Asset Inventory (CAI) to conduct real property record management actions, if the solution relies on real property records data.  CAI is the authoritative source for VA real property record management data.

- Interfacing with electronic Contract Management System (eCMS) for access to contract, contract line item, purchase requisition, offering vendor, and solicitation information above the micro-purchase threshold, if the solution relies on procurement data.  ECMS is the authoritative source for VA procurement actions data.

- Interfacing with HRSmart Human Resources Information System to conduct personnel action processing, on-boarding, benefits management, and compensation management, if the solution relies on personnel data.  HRSmart is the authoritative source for VA personnel information data.

- Interfacing with VA Profile to access personal contact information, if the solution relies on VA Veteran personal contact information data.  VA Profile is the authoritative source for VA Veteran Personal Contact Data.

- Interfacing with VA/Department of Defense (DoD) Identity Repository (VADIR) for determining eligibility for VA benefits under Title 38, if the solution relies on qualifying active duty military service data.  VADIR is the authoritative source for qualifying active duty military service in VA.

- Interfacing with VA Systems Inventory (VASI) to access VA systems information, if the solution relies on VA system information. VASI is the authoritative source for VA Information Technology systems.

- Interfacing with Enterprise Mission Assurance Support Service (eMASS) to access the Authority to Operate (ATO) status of all VA Information Systems. eMASS contains the official Authority to Operate (ATO) status of all VA Information Systems.

### SOCIAL SECURITY NUMBER (SSN) REDUCTION

The Contractor solution shall support the Social Security Number (SSN) Fraud Prevention Act (FPA) of 2017 which prohibits the inclusion of SSNs on any document sent by mail.  The Contractor support shall also be performed in accordance with Section 240 of the Consolidated Appropriations Act (CAA) 2018, enacted March 23, 2018, which mandates VA to discontinue using SSNs to identify individuals in all VA information systems as the Primary Identifier.  The Contractor shall ensure that any new IT solution discontinues the use of SSN as the Primary Identifier to replace the SSN with the ICN in all VA information systems for all individuals.  The Contractor shall ensure that all Contractor delivered applications and systems integrate with the VA MPI for identity traits to include the use of the ICN as the Primary Identifier. The Contractor solution may only use a Social Security Number to identify an individual in an information system if and only if the use of such number is required to obtain information VA requires from an information system that is not under the jurisdiction of VA.

### POSITION/TASK RISK DESIGNATION LEVEL(S)

In accordance with VA Handbook 0710, Personnel Security and Suitability Program, the position sensitivity and the level of background investigation commensurate with the required level of access for the following tasks within the PWS are:

# Position Sensitivity and Background Investigation Requirements by Task

| Task Number | Tier1 / Low Risk | Tier 2 / Moderate Risk | Tier 4 / High Risk |
| --- | --- | --- | --- |
| 5.1 | ☐ | ☒ | ☐ |
| 5.2 | ☐ | ☒ | ☐ |
| 5.3 | ☐ | ☒ | ☐ |

The Tasks identified above and the resulting Position Sensitivity and Background Investigation requirements identify, in effect, the Background Investigation requirements for Contractor individuals, based upon the tasks the particular Contractor individual will be working.  The submitted Contractor Staff Roster must indicate the required Background Investigation Level for each Contractor individual based upon the tasks the Contractor individual will be working, in accordance with their submitted proposal.

### CONTRACTOR PERSONNEL SECURITY REQUIREMENTS

Contractor Responsibilities:

- The Contractor shall prescreen all personnel requiring access to the computer systems to ensure they maintain the appropriate Background Investigation, and are able to read, write, speak, and understand the English language.

Within 3 business days after award, the Contractor shall provide a roster of Contractor and Subcontractor employees to the COR to begin their background investigations in accordance with the PAL template artifact.  The Contractor Staff Roster shall contain the Contractor’s Full Name, Date of Birth, Place of Birth, individual background investigation level requirement (based upon Section 6.2 Tasks), etc.  The Contractor shall submit full Social Security Numbers either within the Contractor Staff Roster or under separate cover to the COR.  The Contractor Staff Roster shall be updated and provided to VA within 1 day of any changes in employee status, training certification completion status, Background Investigation level status, additions/removal of employees, etc. throughout the Period of Performance.  The Contractor Staff Roster shall remain a historical document indicating all past information and the Contractor shall indicate in the Comment field, employees no longer supporting this contract.  The preferred method to send the Contractor Staff Roster or Social Security Number is by encrypted e-mail. If unable to send encrypted e-mail, other methods which comply with FIPS 140-2 (or its successor) are to encrypt the file, use a secure fax, or use a traceable mail service. (Note that by September 22, 2026, all FIPS 140-2 certificate validations will be placed on the Historical List. See FIPS Transition Effort Timeline for more details:  https://csrc.nist.gov/projects/fips-140-3-transition-effort#schedule)

- The Contractor should coordinate with the location of the nearest VA fingerprinting office through the COR.  Only electronic fingerprints are authorized.  The Contractor shall bring their completed Security and Investigations Center (SIC) Fingerprint request form with them (see paragraph d.4. below) when getting fingerprints taken.

- The Contractor shall ensure the following required forms are submitted to the COR within 5 days after contract award:

- Optional Form 306

- Self-Certification of Continuous Service

- VA Form 0710

- Completed SIC Fingerprint Request Form

The Contractor personnel shall submit all required information related to their background investigations (completion of the investigation documents (SF85, SF85P, or SF 86) utilizing the Office of Personnel Management’s (OPM) Electronic Questionnaire for Investigations Processing (e-QIP) after receiving an email notification from the SIC.

The Contractor employee shall certify and release the e-QIP document, print, and sign the signature pages, and send them encrypted to the COR for electronic submission to the SIC.  These documents shall be submitted to the COR within 3 business days of receipt of the e-QIP notification email.  (Note:  OPM is moving towards a “click to sign” process.  If click to sign is used, the Contractor employee should notify the COR within 3 business days that documents were signed via e-QIP).

- The Contractor shall be responsible for the actions of all personnel provided to work for VA under this contract.  In the event that damages arise from work performed by Contractor provided personnel, under the auspices of this contract, the Contractor shall be responsible for all resources necessary to remedy the incident.

- A Contractor may be granted unescorted access to VA facilities and/or access to VA Information Technology resources (network and/or protected data) with a favorably adjudicated Special Agreement Check (SAC), completed training delineated in VA Handbook 6500.6 (Appendix C, Section 4), signed “Contractor Rules of Behavior”, and with a valid, operational Personal Identity Verification (PIV) credential for PIV-only logical access to VA’s network.  A PIV card credential can be issued once your SAC has been favorably adjudicated and your background investigation has been scheduled by OPM.  However, the Contractor will be responsible for the actions of the Contractor personnel they provide to perform work for VA.  The investigative history for Contractor personnel working under this contract must be maintained in the database of OPM.

- The Contractor, when notified of an unfavorably adjudicated background investigation on a Contractor employee as determined by the Government, shall withdraw the employee from consideration in working under the contract.

Failure to comply with the Contractor personnel security investigative requirements may result in loss of physical and/or logical access to VA facilities and systems by Contractor and Subcontractor employees and/or termination of the contract for default.

PIV Credential Holders must follow all HSPD-12 policies and procedures as well as use and protect their assigned identity credentials in accordance with VA policies and procedures, displaying their badges at all times, and returning the identity credentials upon termination of their relationship with VA.

Deliverable:

- Contractor Staff Roster

## METHOD AND DISTRIBUTION OF DELIVERABLES

The Contractor shall deliver documentation in electronic format, unless otherwise directed in Section B of the solicitation/contract.  Acceptable electronic media include:  Microsoft 365 suite, MS Word, MS Excel, MS PowerPoint, MS Project, MS Access, MS Visio, AutoCAD, and Adobe Postscript Data Format (PDF).

## PERFORMANCE METRICS

The table below defines the Performance Standards and Acceptable Levels of Performance associated with this effort.

| Performance Objective | Performance Standard | Acceptable Levels of Performance |
| --- | --- | --- |
| - Technical / Quality of Product or Service | - Demonstrates understanding of requirements - Efficient and effective in meeting requirements - Meets technical needs and mission requirements - Provides quality services/products - Incorporates “ease of use” Human Centered Design principles in any software developed. | Satisfactory or higher |
| - Project Milestones and Schedule | - Established milestones and project dates are met - Products completed, reviewed, delivered in accordance with the established schedule - Notifies customer in advance of potential problems | Satisfactory or higher |
| - Cost & Staffing | - Currency of expertise and staffing levels appropriate to perform tasks required - Personnel possess necessary knowledge, skills, and abilities to perform tasks | Satisfactory or higher |
| - Management | - Integration and coordination of all activities to execute effort | Satisfactory or higher |

The COR will utilize a Quality Assurance Surveillance Plan (QASP) throughout the life of the contract to ensure that the Contractor is performing the services required by this PWS in an acceptable level of performance.  The Government reserves the right to alter or change the surveillance methods in the QASP at its own discretion.  A Performance Based Service Assessment will be used by the COR in accordance with the QASP to assess Contractor performance.

## FACILITY/RESOURCE PROVISIONS

The Government will provide office space, telephone service and system access when authorized contract staff work at a Government location as required in order to accomplish the Tasks associated with this PWS.  All procedural guides, reference materials, and program documentation for the project and other Government applications will also be provided on an as-needed basis.

The Contractor shall request other Government documentation deemed pertinent to the work accomplishment directly from the Government officials with whom the Contractor has contact.  The Contractor shall consider the COR as the final source for needed Government documentation when the Contractor fails to secure the documents by other means.  The Contractor is expected to use common knowledge and resourcefulness in securing all other reference materials, standard industry publications, and related materials that are pertinent to the work.

VA may provide remote access to VA specific systems/network in accordance with VA Handbook 6500, which requires the use of a VA approved method to connect external equipment/systems to VA’s network.  Citrix Access Gateway (CAG) and now the Azure Virtual Desktop (AVD) (as VA is currently transitioning from CAG to the AVD), are the current and only VA approved methods for remote access users when using or manipulating VA information for official VA Business.  VA permits CAG remote access through approved Personally Owned Equipment (POE) and Other Equipment (OE) provided the equipment meets all applicable 6500 Handbook requirements for POE/OE.  All of the security controls required for Government furnished equipment (GFE) must be utilized in approved POE or OE.   The Contractor shall provide proof to the COR for review and approval that their POE or OE meets the VA Handbook 6500 requirements and VA Handbook 6500.6 Appendix C, herein incorporated as Addendum B, before use. CAG authorized users shall not be permitted to copy, print, or save any VA information accessed via CAG at any time.  VA prohibits remote access to VA’s network from non-North Atlantic Treaty Organization (NATO) countries.   The exception to this are countries where VA has approved operations established (e.g. Philippines and South Korea).  Exceptions are determined by the COR in coordination with the Information System Security Officer (ISSO) and Privacy Officer (PO).

This remote access may provide access to VA specific software such as Veterans Health Information System and Technology Architecture (VistA), ClearQuest, PAL, Primavera, and Remedy, including appropriate seat management and user licenses, depending upon the level of access granted.  The Contractor shall utilize government-provided software development and test accounts, documents, and requirements repositories, etc. as required for the development, storage, maintenance, and delivery of products within the scope of this effort.  All VA sensitive information shall be protected at all times in accordance with VA Handbook 6500, local security field office System Security Plans (SSP’s) and Authority to Operate (ATO)’s for all systems/LAN’s accessed while performing the tasks detailed in this PWS.  The Contractor shall ensure all work is performed in countries deemed not to pose a significant security risk.  For detailed Security and Privacy Requirements (additional requirements of the contract consolidated into an addendum for easy reference) refer to ADDENDUM A – ADDITIONAL VA REQUIREMENTS, CONSOLIDATED and ADDENDUM B - VA INFORMATION AND INFORMATION SYSTEM SECURITY/PRIVACY LANGUAGE.

## GOVERNMENT FURNISHED PROPERTY

The Government has multiple remote access solutions available to include CAG, AVD, Site-to-Site Virtual Private Network (VPN), and RESCUE VPN.

The Government’s issuance of Government Furnished Equipment (GFE) is limited to Contractor personnel requiring direct access to the network to: development environments; install, configure and run Technical Reference Model (TRM) approved software and tools (e.g., Oracle, Fortify, Eclipse, SoapUI, WebLogic, LoadRunner); upload/download/ manipulate code, run scripts, and apply patches; configure and change system settings; check logs, troubleshoot/debug, and test/QA.

When necessary, the Government will furnish desktops or laptops, for use by the Contractor to access VA networks, systems, or applications to meet the requirements of this PWS. The overarching goal is to determine the most cost-effective approach to providing needed access to the VA environment coupled with the need to ensure proper Change Management principles are followed. Contractor personnel shall adhere to all VA system access requirements for on-site and remote users in accordance with VA standards, local security regulations, policies, and rules of behavior. GFE shall be approved by the COR and Program Manager on a case-by-case basis prior to issuance.

Based upon the Government assessment of remote access solutions and requirements of this effort, the Government estimates that the following GFE will be required by this effort:

- 26-32 laptops

The Government will not provide IT accessories including but not limited to Mobile Wi-Fi hotspots/wireless access points, additional or specialized keyboards or mice, laptop bags, extra charging cables, extra Personal Identity Verification card readers, peripheral devices, or additional Random Access Memory (RAM). The Contractor is responsible for providing these types of IT accessories in support of this effort as necessary and any VA installation required for these IT accessories shall be coordinated with the COR.

Additionally, the Contractor shall provide a status of all reportable GFE as part of the IV&V Monthly Status Report as required by PWS paragraph 5.1.  For purposes of this report, reportable GFE includes equipment that is furnished by the Government as tangible “personal” property which the Contractor takes possession of, physically leaves a Government facility, and needs to be returned the end of Contractor performance.  The following information shall be provided for each piece of GFE:

- Name of Contractor employee assigned to the GFE

- Type of Equipment (Make and Model)

- Tracking Number/Serial Number

- VA Bar Code

- Location

- Value

- Total Value of Equipment

- Anticipated Transfer Date to Government

- Anticipated Transfer Location

## SHIPMENT OF HARDWARE OR EQUIPMENT

NA

# ADDENDUM A – ADDITIONAL VA REQUIREMENTS, CONSOLIDATED

Cyber and Information Security Requirements for VA IT Services

The Contractor shall ensure adequate LAN/Internet, data, information, and system security in accordance with VA standard operating procedures and standard PWS language, conditions, laws, and regulations.  The Contractor’s firewall and web server shall meet or exceed VA minimum requirements for security.  All VA data shall be protected behind an approved firewall.  Any security violations or attempted violations shall be reported to the VA Program Manager and VA Information Security Officer as soon as possible.  The Contractor shall follow all applicable VA policies and procedures governing information security, especially those that pertain to assessment and authorization and continuous monitoring.

Contractor supplied equipment, PCs of all types, equipment with hard drives, etc. for contract services must meet all security requirements that apply to Government Furnished Equipment (GFE) and Government Owned Equipment (GOE).  Security Requirements include:  a) VA Approved Encryption Software must be installed on all laptops or mobile devices before being placed into operation, b) Bluetooth equipped devices are prohibited within VA; Bluetooth must be permanently disabled or removed from the device, unless the connection uses FIPS 140-2 (or its successor) validated encryption, c) VA approved anti-virus and firewall software, d) Equipment must meet all VA sanitization requirements and procedures before disposal.  The Contractor shall notify the COR/CO within one hour of disclosure or successful exploits of any vulnerability which can compromise the confidentiality, integrity, or availability of the information systems.

Each documented initiative under this contract incorporates VA Handbook 6500.6, “Contract Security,” March 12, 2010 (Appendix C updated April 22, 2024) by reference as though fully set forth therein.  The VA Handbook 6500.6, “Contract Security” shall also be included in every related agreement, contract, or order.  The VA Handbook 6500.6, Appendix C, is included in this document as Addendum B.

Training requirements:  The Contractor shall complete all mandatory training courses on the current VA training site, the VA Talent Management System (TMS) 2.0, and will be tracked therein.  The TMS 2.0 may be accessed at https://www.tms.va.gov/SecureAuth35/.  If you do not have a TMS 2.0 profile, go to

https://www.tms.va.gov/SecureAuth35/ and click on the “Create New User” link on the TMS 2.0 to gain access.

Contractor employees shall complete a VA Systems Access Agreement if they are provided access privileges as an authorized user of the computer system of VA.

VA Enterprise Architecture Compliance

The applications, supplies, and services furnished under this contract must comply with VA Enterprise Architecture (EA), available at http://www.ea.oit.va.gov/index.asp in force at the time of issuance of this contract, including the Program Management Plan and VA's rules, standards, and guidelines in the Technical Reference Model/Standards Profile (TRMSP).  VA reserves the right to assess contract deliverables for EA compliance prior to acceptance.

VA Internet and Intranet Standards

The Contractor shall adhere to and comply with VA Directive 6102 and VA’s Web Governance if the Contractor’s work includes building and maintaining VA’s digital presence.  This pertains, but is not limited to: websites, social media, creating announcements; collecting information; databases to be accessed, graphics and links to external sites.

Internet/Intranet Services Directive 6102 is posted at (copy and paste the following URL to browser):  https://www.va.gov/vapubs/viewPublication.asp?Pub_ID=1056&FType=2

VA Web Governance website can be found at Home - VA Web Governance.

Notice of the Federal Accessibility Law Affecting All Information and Communication Technology (ICT) Procurements (Section 508)

On January 18, 2017, the Access Board issued a final rule that updated accessibility requirements covered by Section 508 and refreshed guidelines for telecommunications equipment subject to Section 255 of the Communications Act.  The final rule went into effect on January 18, 2018.  The revisions and updates to the Section 508-based standards and Section 255-based guidelines are intended to ensure that information and communication technology (ICT) covered by the respective statutes is accessible to and usable by individuals with disabilities.

Section 508 – Information and Communication Technology (ICT) Standards

The Section 508 standards established by the Access Board are incorporated into, and made part of all VA orders, solicitations and purchase orders developed to procure ICT.  These standards are found in their entirety at: Revised 508 Standards and 255 Guidelines (access-board.gov).  A single PDF file version of the Revised Section 508 Standards and 255 Guidelines will be supplied upon request, or can be obtained from the Access Board website.  Federal agencies must comply with the Rehabilitation Act of 1973, as amended.

The Contractor shall comply with “508 Chapter 2: Scoping Requirements” for all electronic ICT and content delivered under this contract. Specifically, as appropriate for the technology and its functionality, the Contractor shall comply with the technical standards marked here:

☒	E205 Electronic Content – (Accessibility Standard -WCAG 2.0 Level A and AA Guidelines)

☒	E204 Functional Performance Criteria

☐	E206 Hardware Requirements

☐	E207 Software Requirements

☒	E208 Support Documentation and Services Requirements

Compatibility with Assistive Technology

The standards do not require installation of specific accessibility-related software or attachment of an assistive technology device.  Section 508 requires that ICT be compatible with such software and devices so that ICT can be accessible to and usable by individuals using assistive technology, including but not limited to screen readers, screen magnifiers, and speech recognition software.

Acceptance and Acceptance Testing

Deliverables resulting from this solicitation will be accepted based in part on satisfaction of the Section 508 Chapter 2:  Scoping Requirements standards identified above.

The Government reserves the right to test for Section 508 Compliance before delivery.  The Contractor shall be able to demonstrate Section 508 Compliance upon delivery.

Physical Security & Safety Requirements:

The Contractor and their personnel shall follow all VA policies, standard operating procedures, applicable laws and regulations while on VA property.  Violations of VA regulations and policies may result in citation and disciplinary measures for persons violating the law.

- The Contractor and their personnel shall wear visible identification at all times while they are on the premises.

- VA does not provide parking spaces at the work site; the Contractor must obtain parking at the work site if needed.  It is the responsibility of the Contractor to park in the appropriate designated parking areas.  VA will not invalidate or make reimbursement for parking violations of the Contractor under any conditions.

- Smoking is prohibited inside/outside any building other than the designated smoking areas.

- Possession of weapons is prohibited.

- The Contractor shall obtain all necessary licenses and/or permits required to perform the work, with the exception of software licenses that need to be procured from a Contractor or vendor in accordance with the requirements document.  The Contractor shall take all reasonable precautions necessary to protect persons and property from injury or damage during the performance of this contract.

Confidentiality and Non-Disclosure

The Contractor shall follow all VA rules and regulations regarding information security to prevent disclosure of sensitive information to unauthorized individuals or organizations.

The Contractor may have access to Protected Health Information (PHI) and Electronic Protected Health Information (ePHI) that is subject to protection under the regulations issued by the Department of Health and Human Services, as mandated by the Health Insurance Portability and Accountability Act of 1996 (HIPAA); 45 CFR Parts 160 and 164, Subparts A and E, the Standards for Privacy of Individually Identifiable Health Information (“Privacy Rule”); and 45 CFR Parts 160 and 164, Subparts A and C, the Security Standard (“Security Rule”).  Pursuant to the Privacy and Security Rules, the Contractor must agree in writing to certain mandatory provisions regarding the use and disclosure of PHI and ePHI.

- The Contractor will have access to some privileged and confidential materials of VA.  These printed and electronic documents are for internal use only, are not to be copied or released without permission, and remain the sole property of VA.  Some of these materials are protected by the Privacy Act of 1974 (revised by PL 93-5791) and Title 38.  Unauthorized disclosure of Privacy Act or Title 38 covered materials is a criminal offense.

- The VA CO will be the sole authorized official to release in writing, any data, draft deliverables, final deliverables, or any other written or printed materials pertaining to this contract. The Contractor shall release no information.  Any request for information relating to this contract presented to the Contractor shall be submitted to the VA CO for response.

- Contractor personnel recognize that in the performance of this effort, Contractor personnel may receive or have access to sensitive information, including information provided on a proprietary basis by carriers, equipment manufacturers and other private or public entities.  Contractor personnel agree to safeguard such information and use the information exclusively in the performance of this contract.  Contractor shall follow all VA rules and regulations regarding information security to prevent disclosure of sensitive information to unauthorized individuals or organizations as enumerated in this section and elsewhere in this Contract and its subparts and appendices.

- Contractor shall limit access to the minimum number of personnel necessary for contract performance for all information considered sensitive or proprietary in nature.  If the Contractor is uncertain of the sensitivity of any information obtained during the performance this contract, the Contractor has a responsibility to ask the VA CO.

- Contractor shall train all of their employees involved in the performance of this contract on their roles and responsibilities for proper handling and nondisclosure of sensitive VA or proprietary information.  Contractor personnel shall not engage in any other action, venture or employment wherein sensitive information shall be used for the profit of any party other than those furnishing the information. The sensitive information transferred, generated, transmitted, or stored herein is for VA benefit and ownership alone.

- Contractor shall maintain physical security at all facilities housing the activities performed under this contract, including any Contractor facilities according to VA-approved guidelines and directives.  The Contractor shall ensure that security procedures are defined and enforced to ensure all personnel who are provided access to patient data must comply with published procedures to protect the privacy and confidentiality of such information as required by VA.

- Contractor must adhere to the following:

- The use of “thumb drives” or any other medium for transport of information is expressly prohibited.

- Controlled access to system and security software and documentation.

- Recording, monitoring, and control of passwords and privileges.

- All terminated personnel are denied physical and electronic access to all data, program listings, data processing equipment and systems.

- VA, as well as any Contractor (or Subcontractor) systems used to support development, provide the capability to cancel immediately all access privileges and authorizations upon employee termination.

- Contractor PM and VA PM are informed within twenty-four (24) hours of any employee termination.

- Acquisition sensitive information shall be marked "Acquisition Sensitive" and shall be handled as "For Official Use Only (FOUO)".

- Contractor does not require access to classified data.

- Regulatory standard of conduct governs all personnel directly and indirectly involved in procurements.  All personnel engaged in procurement and related activities shall conduct business in a manner above reproach and, except as authorized by statute or regulation, with complete impartiality and with preferential treatment for none.  The general rule is to strictly avoid any conflict of interest or even the appearance of a conflict of interest in VA/Contractor relationships.

- VA Form 0752 shall be completed by all Contractor employees working on this contract and shall be provided to the CO before any work is performed.  In the case that Contractor personnel are replaced in the future, their replacements shall complete VA Form 0752 prior to beginning work.

Information Technology Using Sustainable Products and Services

The Contractor shall comply with Sections 524 and Sections 525 of the Energy Independence and Security Act of 2007; Section 104 of the Energy Policy Act of 2005; Executive Order 13221, “Energy-Efficient Standby Power Devices,” dated August 2, 2001; and the Federal Acquisition Regulation (FAR) to provide ENERGY STAR®, Federal Energy Management Program (FEMP) designated, and products and services that meet EPA Recommendations of Specifications, Standards, and Ecolabels in effect as of October 2023 (e.g. Electronic Product Environmental Assessment Tool (EPEAT) registered products) in providing information technology products and/or services. The Green Procurement Compilation (GPC) website available at Green Procurement Compilation - GSA Sustainable Facilities Tool (sftool.gov) provides a comprehensive list of sustainable products and services and sustainable acquisition guidance.

The Contractor shall provide products that meet the definition of sustainable products and services if the products are delivered to the Government; furnished by the Contractor for use by the Government, incorporated into the construction of a public building or public work, or acquired by the Contractor for use in performing services under a Government contract where the cost of the products is a direct cost to a Government contract (versus costs which are normally applied to a contractor's general and administrative expenses or indirect costs).

Specifically, the Contractor shall provide sustainable products under this contract in accordance with FAR 52.223-23.  The applicable products with their associated certification, designation, and/or ecolabel (e.g. Energy Star, FEMP, and/or EPEAT) are identified within the product specifications in this PWS.  The Contractor shall ensure proposed products meet the certification(s) / designation(s) / ecolabel(s) specified at the time of submission of proposals and at the time of award.

# ADDENDUM B – VA INFORMATION AND INFORMATION SYSTEM SECURITY/ PRIVACY LANGUAGE

NOTE: In the event of a conflict, VAAR Security Clauses take precedence over the language in this Addendum B.

APPLICABLE SECTIONS FROM: VA NOTICE 24-12, APRIL 22, 2024, UPDATE TO VA HANDBOOK 6500.6, CONTRACT SECURITY, APPENDIX C VA INFORMATION AND INFORMATION SYSTEM SECURITY/PRIVACY LANGUAGE, FOR INCLUSION INTO CONTRACTS, AS APPROPRIATE

GENERAL

This entire section applies to all acquisitions requiring any Information Security and Privacy language. Contractors, contractor personnel, Subcontractors and subcontractor personnel will be subject to the same federal laws, regulations, standards, VA directives and handbooks, as VA personnel regarding information and information system security and privacy.

VA INFORMATION CUSTODIAL LANGUAGE

- The Government shall receive unlimited rights to data/intellectual property first produced and delivered in the performance of this contract or order (hereinafter “contract”) unless expressly stated otherwise in this contract. This includes all rights to source code and all documentation created in support thereof. The primary clause used to define Government and Contractor data rights is FAR 52.227-14 Rights in Data – General. The primary clause used to define computer software license (not data/intellectual property first produced under this Contractor or order) is FAR 52.227-19, Commercial Computer Software License.

- Information made available to the Contractor by VA for the performance or administration of this contract will be used only for the purposes specified in the service agreement, SOW, PWS, PD, and/or contract. The Contractor shall not use VA information in any other manner without prior written approval from a VA Contracting Officer (CO). The primary clause used to define Government and Contractor data rights is FAR 52.227-14 Rights in Data – General.

- VA information will not be co-mingled with any other data on the Contractor’s information systems or media storage systems. The Contractor shall ensure compliance with Federal and VA requirements related to data protection, data encryption, physical data segregation, logical data segregation, classification requirements and media sanitization.

- VA reserves the right to conduct scheduled or unscheduled audits, assessments, or investigations of Contractor Information Technology (IT) resources to ensure information security is compliant with Federal and VA requirements. The Contractor shall provide all necessary access to records (including electronic and documentary materials related to the contracts and subcontracts) and support (including access to Contractor and Subcontractor staff associated with the contract) to VA, VA's Office Inspector General (OIG), and/or Government Accountability Office (GAO) staff during periodic control assessments, audits, or investigations.

- The Contractor may only use VA information within the terms of the contract and applicable Federal law, regulations, and VA policies. If new Federal information security laws, regulations or VA policies become applicable after execution of the contract, the parties agree to negotiate contract modification and adjustment necessary to implement the new laws, regulations, and/or policies.

- The Contractor shall not make copies of VA information except as specifically authorized and necessary to perform the terms of the contract. If copies are made for restoration purposes, after the restoration is complete, the copies shall be destroyed in accordance with VA Directive 6500, VA Cybersecurity Program and VA Information Security Knowledge Service.

- If a Veterans Health Administration (VHA) contract is terminated for default or cause with a business associate, the related local Business Associate Agreement (BAA) shall also be terminated and actions taken in accordance with VHA Directive 1605.05, Business Associate Agreements. If there is an executed national BAA associated with the contract, VA will determine what actions are appropriate and notify the contractor.

- The Contractor shall store and transmit VA sensitive information in an encrypted form, using VA-approved encryption tools which are, at a minimum, Federal Information Processing Standards (FIPS) 140-2, Security Requirements for Cryptographic Modules (or its successor) validated and in conformance with VA Information Security Knowledge Service requirements. The Contractor shall transmit VA sensitive information using VA approved Transport Layer Security (TLS) configured with FIPS based cipher suites in conformance with National Institute of Standards and Technology (NIST) 800-52, Guidelines for the Selection, Configuration and Use of Transport Layer Security (TLS) Implementations.

- The Contractor’s firewall and web services security controls, as applicable, shall meet or exceed VA’s minimum requirements.

- Except for uses and disclosures of VA information authorized by this contract for performance of the contract, the Contractor may use and disclose VA information only in two situations: (i) in response to a qualifying order of a court of competent jurisdiction after notification to VA CO (ii) with written approval from the VA CO. The Contractor shall refer all requests for, demands for production of or inquiries about, VA information and information systems to the VA CO for response.

- Notwithstanding the provision above, the Contractor shall not release VA records protected by Title 38 U.S.C. § 5705, Confidentiality of medical quality-assurance records and/or Title 38 U.S.C. § 7332, Confidentiality of certain medical records pertaining to drug addiction, sickle cell anemia, alcoholism or alcohol abuse or infection with Human Immunodeficiency Virus (HIV). If the Contractor is in receipt of a court order or other requests for the above-mentioned information, the Contractor shall immediately refer such court order or other requests to the VA CO for response.

- Information made available to the Contractor by VA for the performance or administration of this contract or information developed by the Contractor in performance or administration of the contract will be protected and secured in accordance with VA Directive 6500 and Identity and Access Management (IAM) Security processes specified in the VA Information Security Knowledge Service.

- Any data destruction done on behalf of VA by a Contractor shall be done in accordance with National Archives and Records Administration (NARA) requirements as outlined in VA Directive 6300, Records and Information Management, VA Handbook 6300.1, Records Management Procedures, and applicable VA Records Control Schedules.

- The Contractor shall provide its plan for destruction of all VA data in its possession according to VA Directive 6500 and NIST 800-88, Guidelines for Media Sanitization prior to termination or completion of this contract. If directed by the COR/CO, the Contractor shall return all Federal Records to VA for disposition.

- Any media, such as paper, magnetic tape, magnetic disks, solid state devices or optical discs that is used to store, process, or access VA information that cannot be destroyed shall be returned to VA. The Contractor shall hold the appropriate material until otherwise directed by the Contracting Officer’s Representative (COR) or CO. Items shall be returned securely via VA-approved methods. VA sensitive information must be transmitted utilizing VA-approved encryption tools which are validated under FIPS 140-2 (or its successor) and NIST 800-52. If mailed, the Contractor shall send via a trackable method (USPS, UPS, FedEx, etc.) and immediately provide the COR/CO with the tracking information. Self-certification by the Contractor that the data destruction requirements above have been met shall be sent to the COR/CO within 30 business days of termination of the contract.

- All electronic storage media (hard drives, optical disks, CDs, back-up tapes, etc.) used to store, process or access VA information will not be returned to the Contractor at the end of lease, loan, or trade-in. Exceptions to this paragraph will only be granted with the written approval of the VA CO.

ACCESS TO VA INFORMATION AND VA INFORMATION SYSTEMS

A Contractor/Subcontractor shall request logical (technical) or physical access to VA information and VA information systems for their employees and subcontractors only to the extent necessary to perform the services specified in the solicitation or contract. This includes indirect entities, both affiliate of Contractor/Subcontractor and agent of Contractor/Subcontractor.

- Contractors and subcontractors shall sign the VA Information Security Rule of Behavior (ROB) before access is provided to VA information and information systems (see Section 4, Training, below). The ROB contains the minimum user compliance requirements and does not supersede any policies of VA facilities or other agency components which provide higher levels of protection to VA’s information or information systems. Users who require privileged access shall complete the VA elevated privilege access request processes before privileged access is granted.

- All Contractors and Subcontractors working with VA information are subject to the same security investigative and clearance requirements as those of VA appointees or employees who have access to the same types of information. The level and process of background security investigations for contractors shall be in accordance with VA Directive and Handbook 0710, Personnel Suitability and Security Program. The Office of Human Resources and Administration/Operations, Security and Preparedness (HRA/OSP) is responsible for these policies and procedures. Contract personnel who require access to classified information or information systems shall have an appropriate security clearance. Verification of a Security Clearance shall be processed through the Special Security Officer located in HRA/OSP. Contractors shall conform to all requirements stated in the National Industrial Security Program Operating Manual (NISPOM).

- All Contractors and subcontractors shall comply with conditions specified in VAAR 852.204-71(d); Contractor operations required to be in United States. All Contractors and Subcontractors working with VA information must be permanently located within a jurisdiction subject to the law of the United States or its Territories to the maximum extent feasible. If services are proposed to be performed abroad the Contractor must state where all non-U.S. services are provided. The Contractor shall deliver to VA a detailed plan specifically addressing communications, personnel control, data protection and potential legal issues. The plan shall be approved by the COR/CO in writing prior to access being granted.

- The Contractor shall notify the COR/CO in writing immediately (no later than 24 hours) after personnel separation or occurrence of other causes. Causes may include the following:

  - Contractor/Subcontractor personnel no longer has a need for access to VA information or VA information systems.

  - Contractor/Subcontractor personnel are terminated, suspended, or otherwise has their work on a VA project discontinued for any reason.

  - Contractor believes their own personnel or Subcontractor personnel may pose a threat to their company’s working environment or to any company-owned property. This includes Contractor-owned assets, buildings, confidential data, customers, employees, networks, systems, trade secrets and/or VA data.

  - Any previously undisclosed changes to Contractor/Subcontractor background history are brought to light, including but not limited to changes to background investigation or employee record.

  - Contractor/Subcontractor personnel have their authorization to work in the United States revoked.

  - Agreement by which Contractor provides products and services to VA has either been fulfilled or terminated, such that VA can cut off electronic and/or physical access for Contractor personnel.

- In such cases of contract fulfillment, termination, or other causes; the Contractor shall take the necessary measures to immediately revoke access to VA network, property, information, and information systems (logical and physical) by Contractor/Subcontractor personnel. These measures include (but are not limited to): removing and then securing Personal Identity Verification (PIV) badges and PIV – Interoperable (PIV-I) access badges, VA-issued photo badges, credentials for VA facilities and devices, VA-issued laptops, and authentication tokens. Contractors shall notify the appropriate VA COR/CO immediately to initiate access removal.

- Contractors/Subcontractors who no longer require VA accesses will return VA-issued property to VA. This property includes (but is not limited to): documents, electronic equipment, keys, and parking passes. PIV and PIV-I access badges shall be returned to the nearest VA PIV Badge Issuance Office. Once they have had access to VA information, information systems, networks and VA property in their possessions removed, Contractors shall notify the appropriate VA COR/CO.

TRAINING

- All contractors and subcontractors requiring access to VA information and VA information systems shall successfully complete the following before being granted access to VA information and its systems:

  - VA Privacy and Information Security Awareness and Rules of Behavior course (Talent Management System (TMS) #10176) initially and annually thereafter.

  - Sign and acknowledge (electronically through TMS #10176) understanding of and responsibilities for compliance with the Organizational Rules of Behavior, relating to access to VA information and information systems initially and annually thereafter; and

  - Successfully complete any additional cyber security or privacy training, as required for VA personnel with equivalent information system or information access [to be defined by the VA program official and provided to the VA CO for inclusion in the solicitation document – i.e., any role-based information security training].

- The Contractor shall provide to the COR/CO a copy of the training certificates and certification of signing the Organizational Rules of Behavior for each applicable employee within five days of the initiation of the contract and annually thereafter, as required.

- Failure to complete the mandatory annual training is grounds for suspension or termination of all physical or electronic access privileges and removal from work on the contract until such time as the required training is complete.

SECURITY INCIDENT INVESTIGATION

- The Contractor, Subcontractor, their employees, or business associates shall immediately (within one hour) report suspected security / privacy incidents to the VA OIT’s Enterprise Service Desk (ESD) by calling (855) 673-4357 (TTY: 711). The ESD is OIT’s 24/7/365 single point of contact for IT-related issues. After reporting to the ESD, the Contractor, Subcontractor, their employees, or business associates shall, within one hour, provide the COR/CO the incident number received from the ESD.

- To the extent known by the Contractor/Subcontractor, the Contractor/Subcontractor's notice to VA shall identify the information involved and the circumstances surrounding the incident, including the following:

  - The date and time (or approximation of) the Security Incident occurred.

  - The names of individuals involved (when applicable).

  - The physical and logical (if applicable) location of the incident.

  - Why the Security Incident took place (i.e., catalyst for the failure).

  - The amount of data belonging to VA believed to have been compromised.

  - The remediation measures the Contractor is taking to ensure no future incidents of a similar nature.

- After the Contractor has provided the initial detailed incident summary to VA, they will continue to provide written updates on any new and relevant circumstances or facts they discover. The Contractor, Subcontractor, and their employes shall fully cooperate with VA or third-party entity performing an independent risk analysis on behalf of VA. Failure to cooperate may be deemed a material breach and grounds for contract termination.

- VA IT Contractors shall follow VA Handbook 6500, Risk Management Framework for VA Information Systems VA Information Security Program, and VA Information Security Knowledge Service guidance for implementing an Incident Response Plan or integrating with an existing VA implementation.

- In instances of theft or break-in or other criminal activity, the Contractor/Subcontractor must concurrently report the incident to the appropriate law enforcement entity (or entities) of jurisdiction, including the VA OIG, and the VA Office of Security and Law Enforcement. The Contractor, its employees, and its Subcontractors and their employees shall cooperate with VA and any law enforcement authority responsible for the investigation and prosecution of any possible criminal law violation(s) associated with any incident. The Contractor/Subcontractor shall cooperate with VA in any civil litigation to recover VA information, obtain monetary or other compensation from a third party for damages arising from any incident, or obtain injunctive relief against any third party arising from, or related to, the incident.

- The Contractor shall comply with VA Handbook 6500.2, Management of Breaches Involving Sensitive Personal Information, which establishes the breach management policies and assigns responsibilities for the oversight, management and reporting procedures associated with managing of breaches.

- With respect to unsecured Protected Health Information (PHI), the Contractor is deemed to have discovered a data breach when the Contractor knew or should have known of breach of such information. When a business associate is part of VHA contract, notification to the covered entity (VHA) shall be made in accordance with the executed BAA.

- If the Contractor or any of its agents fails to protect VA sensitive personal information or otherwise engages in conduct which results in a data breach involving any VA sensitive personal information the Contractor/Subcontractor processes or maintains under the contract; the Contractor shall pay liquidated damages to the VA as set forth in clause 852.211-76, Liquidated Damages—Reimbursement for Data Breach Costs.