1. SOLICITATION NUMBER

2. TYPE OF SOLICITATION

3. DATE ISSUED

PAGE OF PAGES

4. CONTRACT NUMBER

5. REQUISITION/PURCHASE REQUEST NUMBER

6. PROJECT NUMBER

7. ISSUED BY

CODE

8. ADDRESS OFFER TO

a. NAME

b. TELEPHONE NUMBER (Include area code) (NO COLLECT CALLS)

10. THE GOVERNMENT REQUIRES PERFORMANCE OF THE WORK DESCRIBED IN THESE DOCUMENTS  (Title, identifying number, date)

12a. THE CONTRACTOR MUST FURNISH ANY REQUIRED PERFORMANCE AND PAYMENT BONDS?

(If "YES," indicate within how many calendar days after award in Item 12B.)

12b. CALENDAR DAYS

13. ADDITIONAL SOLICITATION REQUIREMENTS:

STANDARD FORM 1442 (REV. 8/2014)

STANDARD FORM 1442

Prescribed by GSA-FAR (48 CFR) 52.236-1(d)

SOLICITATION, OFFER,

AND AWARD

(Construction, Alteration, or Repair)

SOLICITATION

SOLICITATION

IMPORTANT - The "offer" section on the reverse must be fully completed by offeror.

9. FOR INFORMATION

CALL:

NOTE: In sealed bid solicitations "offer" and "offeror" mean "bid" and "bidder".

SEALED BID (IFB)

NEGOTIATED (RFP)

11. The Contractor shall begin performance within ____________ calendar days and complete it within

____________

calendar days after receiving

award,

notice to proceed.  This performance period is

mandatory

negotiable.  (See _____________________________).

YES

NO

a.

Sealed offers in original and ___________________copies to perform the work required are due at the place specified in Item 8 by _____________

(hour) local time _____________________ (date).  If this is a sealed bid solicitation, offers must be publicly opened at that time.  Sealed

envelopes containing offers shall be marked to show the offeror's name and address, the solicitation number, the date and time offers are due.

b.

An offer guarantee

is,

is not required.

c.

All offers are subject to the (1) work requirements, and (2) other provisions and clauses incorporated in the solicitation in full text or by reference.

.

d.

Offers providing less than _______________________ calendar days for Government acceptance after the date offers are due will not be

considered and will be rejected.

1

92

36C24626B0024

X

05-05-2026

652-23-105

36C246

Email: vangie.miller@va.gov

Department of Veterans Affairs

Network Contracting Office 6

201 Hay Street, Suite 305

Fayetteville NC 28301

Contract Specialist, Moses Deng

Email: moses.deng2@va.gov

Contract Officer, Vangie Miller

Moses Deng

910-475-6807

Invitation for Bid for Project: Campus Wide Camera System (Construction)Project# 652-23-105.

Location: Richmond V.A. Medical Center 1201 Broad Rock Blvd. Richmond, Virginia 23249

See Statement of Work (SOW), Specifications and Drawings attached for details of this requirement.

Pursuant to VAAR 836-204 (f) (2), the estimated magnitude of construction is between $2,000,000 and $5,000,000.

This is a 100% Total Service-Disabled Veteran Owned Small Business (SDVOSB) Set-Aside

The North American Industry Classification System (NAICS) code for this action is 236220 with a size standard of $45.0M

Contractors must be registered in the System for Award Management (SAM) at https://www.sam.gov and verified in the Small

Business Administration’s (VetCert) database at https://veterans.certify.sba.gov/ to be eligible for award.

A Pre-Bid Site Visit will be conducted on May 14, 2026 at 10:00 AM EDT.

Location: Meet outside of the Engineering Suite, 2K-137, on the catwalk of the Richmond VA Medical Center Campus.

Request for Information (Questions) are due no later than: May 20, 2026 by 3:00 PM EDT.

The Government affords no guarantee that questions (RFI's) submitted after the aforementioned date and

time will be answered.

Bids are due the day prior to the date and time indicated on Block 13 below.

Bid Opening Location: Microsoft Teams (online): https://teams.microsoft.com/meet/288727272735232?p=arvNtEsqv873fRRlaR

Bids will NOT be accepted in paper form. See General Instructions beginning on page 6 for details.

All bids shall be submitted by the prime contractor. Bids must be submitted by electronics means through email to the

Contract Specialist, Moses Deng at moses.deng2@va.gov and Cc Contract Officer, Vangie Miller at vangie.miller@va.gov.

15

365

X

X

X

15

see page 26

1:00 PM

EDT

06-05-2026

X

120

14. NAME AND ADDRESS OF OFFEROR

15. TELEPHONE NUMBER

16. REMITTANCE ADDRESS

CODE

FACILITY CODE

17. The offeror agrees to perform the work required at the prices specified below in strict accordance with the terms of the solicitation, if this offer is

accepted by the Government in writing within __________ calendar days after the date offers are due.

AMOUNTS

18. The offeror agrees to furnish any required performance and payment bonds.

19. ACKNOWLEDGMENT OF AMENDMENTS

AMENDMENT

NUMBER

DATE.

20a. NAME AND TITLE OF PERSON AUTHORIZED TO SIGN OFFER

20b. SIGNATURE

20c. OFFER DATE

21. ITEMS ACCEPTED:

22. AMOUNT

23. ACCOUNTING AND APPROPRIATION DATA

24. SUBMIT INVOICES TO ADDRESS SHOWN IN

ITEM

25. OTHER THAN FULL AND OPEN COMPETITION PURSUANT TO

10 U.S.C. 2304(c)(

)

41 U.S.C. 3304(a) (

)

26. ADMINISTERED BY

27. PAYMENT WILL BE MADE BY

PHONE:

FAX:

28. NEGOTIATED AGREEMENT

29. AWARD

Your

Contractor agrees

offer on this solicitation is hereby accepted as to the items listed.  This

to furnish and deliver all items or perform all work requirements identified

award consummates the contract, which consists of (a) the Government

on this form and any continuation sheets for the consideration stated in

solicitation and your offer, and (b) this contract award.  No further cont-

this contract.  The rights and obligations of the parties to this contract

ractual document is necessary.

shall be governed by (a) this contract award, (b) the solicitation, and (c)

the clauses, representations, certifications, and specifications incorporated

by reference in or attached to this contract.

30a. NAME AND TITLE OF CONTRACTOR OR PERSON AUTHORIZED

31a. NAME OF CONTRACTING OFFICER

TO SIGN

30b. SIGNATURE

30c. DATE

31b. UNITED STATES OF AMERICA

31c. AWARD DATE

BY

OFFER

AWARD

STANDARD FORM 1442 (REV. 8/2014) BACK

(Include ZIP Code)

(Include area code)

(Include only if different than Item 14.)

(Insert any number equal to or greater than

the minimum requirement stated in Item 13d.  Failure to insert any number means the offeror accepts the minimum in Item 13d.)

(The offeror acknowledges receipt of amendments to the solicitation -- give number and date of each)

(Type or print)

(4 copies unless otherwise specified)

(Type or print)

(Type or print)

(Contractor is required to sign this

document and return _______ copies to issuing office.)

(Contractor is not required to sign this document.)

(Must be fully completed by offeror)

(To be completed by Government)

CONTRACTING OFFICER WILL COMPLETE ITEM 28 OR 29 AS APPLICABLE

BID ITEM (BASE BID): $

BID ITEM I (DEDUCT NO. 1): $

BID ITEM II (DEDUCT NO. 2): $

Department of Veterans Affairs

Network Contracting Office 6

201 Hay Street, Suite 305

Fayetteville NC 28301

http://www.fsc.va.gov/einvoice.asp

Department of Veterans Affairs

Financial Services Center

P.O. Box 149971

Austin TX 78714-9971

512-460-5049

512-460-5221

Table of Contents

PART I - THE SCHEDULE	1

SECTION A - SOLICITATION/CONTRACT FORM	1

A.1  SF 1442  SOLICITATION, OFFER, AND AWARD (Construction, Alteration, or Repair)	1

A.2  SF 1442  SOLICITATION, OFFER, AND AWARD (CONSTRUCTION, ALTERATION, OR REPAIR)– BACK	2

A.3 PRICE/COST SCHEDULE	5

ITEM INFORMATION	5

A.4 DELIVERY SCHEDULE	6

INFORMATION REGARDING BIDDING MATERIAL, BID GUARANTEE AND BONDS	27

INSTRUCTIONS, CONDITIONS AND OTHER STATEMENTS TO BIDDERS/OFFERORS	28

2.1  52.216-1 TYPE OF CONTRACT (NOV 2025) (DEVIATION)	31

2.2  52.222-5  CONSTRUCTION WAGE RATE REQUIREMENTS—SECONDARY SITE OF THE WORK (NOV 2025) (DEVIATION)	31

2.3  52.225-10 NOTICE OF BUY AMERICAN REQUIREMENT—CONSTRUCTION MATERIALS (MAY 2014)	32

2.4  52.228-1  BID GUARANTEE  (SEP 1996)	33

2.5  52.233-2  SERVICE OF PROTEST  (SEP 2006)	33

2.6  52.240-90  SECURITY PROHIBITIONS AND EXCLUSIONS REPRESENTATIONS AND CERTIFICATIONS (NOV 2025) (DEVIATION)	34

2.7  52.252-1  SOLICITATION PROVISIONS INCORPORATED BY REFERENCE  (FEB 1998)	38

REPRESENTATIONS AND CERTIFICATIONS	40

3.1 52.209-7 INFORMATION REGARDING RESPONSIBILITY MATTERS (OCT 2018)	40

3.2  52.209-13 VIOLATION OF ARMS CONTROL TREATIES OR AGREEMENTS—CERTIFICATION (NOV 2021)	41

GENERAL CONDITIONS	44

4.1  52.211-12  LIQUIDATED DAMAGES—CONSTRUCTION  (SEPT 2000)	44

4.2  52.219-28 POSTAWARD SMALL BUSINESS PROGRAM REREPRESENTATION (NOV 2025) (DEVIATION)	44

4.3  52.222-40 NOTIFICATION OF EMPLOYEE RIGHTS UNDER THE NATIONAL LABOR RELATIONS ACT (NOV 2025) (DEVIATION)	46

4.4  52.222-42 STATEMENT OF EQUIVALENT RATES FOR FEDERAL HIRES (MAY 2014)	48

4.5 52.225-2 BUY AMERICAN CERTIFICATE (OCT 2022)	48

4.6  52.228-14  IRREVOCABLE LETTER OF CREDIT (NOV 2014)	49

4.7  52.225-9 BUY AMERICAN—CONSTRUCTION MATERIALS (DEVIATION) (NOV 2025)	53

4.8   SUPPLEMENTAL INSURANCE REQUIREMENTS	58

4.9  52.240-91  SECURITY PROHIBITIONS AND EXCLUSIONS  (NOV 2025) (DEVIATION)	58

4.10  52.252-2  CLAUSES INCORPORATED BY REFERENCE  (FEB 1998)	67

4.11  52.214-26  AUDIT AND RECORDS—SEALED BIDDING  (JUN 2020)	68

4.12  VAAR 852.242-71  ADMINISTRATIVE CONTRACTING OFFICER (OCT 2020)	71

4.13  VAAR 852.219-73  VA NOTICE OF TOTAL SET-ASIDE FOR CERTIFIED SERVICE-DISABLED VETERAN-OWNED SMALL BUSINESSES  (JAN 2023) (DEVIATION)	72

4.14  VAAR 852.219-75  VA NOTICE OF LIMITATIONS ON SUBCONTRACTING—CERTIFICATE OF COMPLIANCE FOR SERVICES AND CONSTRUCTION (JAN 2023) (DEVIATION)	75

4.15  VAAR 852.236-71  SPECIFICATIONS AND DRAWINGS FOR CONSTRUCTION (APR 2019)	77

4.16  VAAR 852.242-70  GOVERNMENT CONSTRUCTION CONTRACT ADMINISTRATION (OCT 2020)	78

4.17  VAAR 852.204-72, PERSONNEL VETTING AND CREDENTIALING (MAR 2026) (DEVIATION)	79

4.18  IT CONTRACT SECURITY	82

## A.3 PRICE/COST SCHEDULE

### ITEM INFORMATION

| ITEM NUMBER | DESCRIPTION OF SUPPLIES/SERVICES | QUANTITY | UNIT | UNIT PRICE | AMOUNT |
| --- | --- | --- | --- | --- | --- |
| 0001 |  | 1.00 | JB | __________________ | __________________ |
|  | Base Bid - All work in accordance with this scope of work, design drawings and specifications. Contract Period: Base (Period of Performance is 365 days from Notice to Proceed (NTP) Contract Period: Base POP Begin: POP End: |  |  |  |  |
| 0002 |  | 1.00 | JB | __________________ | __________________ |
|  | Bid Deduct Alternate 1 – All work in Base Bid but remove 30% of the exterior fixtures. (300 calendar days to complete all work) – Reducing “Fish Eye” fixtures from a quantity of 252 to 170 & “Multisensor” fixtures from a quantity of 173 to 121. (Period of Performance is 300 days from Notice to Proceed (NTP) Contract Period: Option 1 POP Begin: POP End: |  |  |  |  |
| 0003 |  | 1.00 | JB | __________________ | __________________ |
|  | Bid Deduct Alternate 2 – All work in Bid Deduct Alternate 1 but remove an additional 30% of the interior fixtures. (255 calendar days to complete all work) – Reducing “Dome Cameras” from 215 to 150. (Period of Performance is 255 days from Notice to Proceed (NTP) Contract Period: Option 2 POP Begin: POP End: |  |  |  |  |
|  |  |  |  | GRAND TOTAL | __________________ |

## A.4 DELIVERY SCHEDULE

| ITEM NUMBER |  | SHIPPING INFORMATION |  | QUANTITY | DELIVERY DATE |
| --- | --- | --- | --- | --- | --- |
| 0001 | SHIP TO: |  | Department of Veterans Affairs Richmond VA Medical Center 1201 Broad Rock Boulevard Richmond, VA 23249 4915 USA | 1.00 | 365 Days from NTP |
| 0002 | SHIP TO: |  | Department of Veterans Affairs Richmond VA Medical Center 1201 Broad Rock Boulevard Richmond, VA 23249 4915 USA | 1.00 | 300 Days from NTP |
| 0003 | SHIP TO: |  | Department of Veterans Affairs Richmond VA Medical Center 1201 Broad Rock Boulevard Richmond, VA 23249 4915 USA | 1.00 | 255 Days from NTP |

## SCOPE OF WORK

Central Virginia VA Health Care System

Richmond V.A. Medical Center

1201 Broad Rock Blvd.

Richmond, Virginia 23249

SCOPE OF WORK

Project: 652-23-105

Project Title: Campus Wide Camera System Replacement

- Background

The Department of Veterans Affairs (VA) Office of the Senior Security Office/Physical Security and Infrastructure Office, along with the Richmond VA Medical Center (VAMC) VA Police Department requires a modernized security camera system with analytics in order to comply with the VA 0730 Handbook, Security and Law Enforcement, and the Office of Information and Technology (OIT) VA Directive 6517, 6518, 6500 (6500.6 and 6500.11), 6008 along with the OIT Strategic Plan and Veterans Affairs Enterprise Architecture Principles, in addition to:

- Presidential Executive Order 14111, dated November 27, 2023, aims to enhance the quality and effectiveness of security measures and protections in Federal facilities while modernizing these programs and technologies to meet current industry standards.

In addition to security measures, the VA has been charged by the U.S. Office of Management and Budget and the White House with the following:

- Presidential Executive Order 14028, titled “Improving the Nation’s Cybersecurity,” was issued on May 12, 2021. This order focuses on advancing agencies toward a Zero Trust architecture and accelerating the transition to secure cloud services.

- Presidential Executive Order 12997/13286 established the Interagency Security Committee, which aims to enhance the security and protection of federal facilities across the United States.

- Presidential Executive Order 13800, titled "Strengthening the Cybersecurity of Federal Networks and Critical Infrastructure," was issued on May 11, 2017. The order aims to enhance the nation's cybersecurity posture and capabilities by focusing on the modernization of federal IT infrastructure and the protection of critical infrastructure.

- Guidance issued on February 26, 2025, aims to implement technological solutions that automate routine tasks, allowing staff to concentrate on higher-value activities. This guide also outlines plans to reduce costs and promote efficiency by adopting new software systems and eliminating duplicate systems.

Due to these orders, the Richmond VAMC requires a modernized security system that will enhance security, provide an easy-to-use system, minimize on-premises infrastructure, minimal network (Local Area Network (LAN)/Wide Area Network (WAN)) traffic, and increase the VA’s cybersecurity posture while meeting National Defense Authorization and Trade Agreements Act manufacturing rules according to current FAR clauses while complying with Federal Information Security Management Act (FISMA). The VA Police require that the new system to be able to integrate with the current VA Police’s Body Worn Camera Solution (Axon) and other VA Police Enterprise VA Police Solutions as a Service product with Camera’s and software itself. The solution will need to be outfitted for the Richmond VAMC located at 1201 Broad Rock Blvd, Richmond VA 23249.

APPLICABLE DOCUMENTS

In the performance of the tasks associated with this Statement of Work, the Contractor shall comply with the following:

- “Federal Information Security Modernization Act of 2014”

- Federal Information Processing Standards (FIPS) Publication 140-3, “Security Requirements for Cryptographic Modules”, March 22, 2019

- FIPS Pub 199. “Standards for Security Categorization of Federal Information and Information Systems,” February 2004

- FIPS Pub 200, “Minimum Security Requirements for Federal Information and Information Systems,” March 2006

- FIPS Pub 201-3, “Personal Identity Verification of Federal Employees and Contractors,” January 2022

- 10 U.S.C. § 2224, "Defense Information Assurance Program", as amended

- 5 U.S.C. § 552a, as amended, “The Privacy Act of 1974”

- Public Law 109-461 (P.L. 109-461), Veterans Benefits, Health Care, and Information Technology Act of 2006, as amended, Title IX, Information Security Matters

- 42 U.S.C. § 2000d “Title VI of the Civil Rights Act of 1964”, as amended

- VA Directive 0710, “Personnel Security and Suitability Program,” June 4, 2010, https://www.va.gov/vapubs/index.cfm

- VA Handbook 0710, “Personnel Security and Suitability Program,” May 2, 2016, https://www.va.gov/vapubs/index.cfm

- VA Directive 6102, “Internet/Intranet Services,” August 5, 2019

- 36 C.F.R. Part 1194 “Information and Communication Technology Standards and Guidelines,” as amended

- Office of Management and Budget (OMB) Circular A-130, “Managing Federal Information as a Strategic Resource,” July 28, 2016

- 32 C.F.R. Part 199, “Civilian Health and Medical Program of the Uniformed Services (CHAMPUS)”, as amended

- NIST SP 800-66 Rev. 2, “Implementing the Health Insurance Portability and Accountability Act (HIPAA) Security Rule: A Cybersecurity Resource Guide,” February 2024

- 45 C.F.R Parts 160 and 164, Subparts A and E, the Standards for Privacy of Individually Identifiable Health Information (“Privacy Rule”); and 45 C.F.R. Parts 160 and 164, Subparts A and C, the Security Standard (“Security Rule”); as amended

- Sections 504 and 508 of the Rehabilitation Act (29 U.S.C. § 794d), as amended

- Homeland Security Presidential Directive (12) (HSPD-12), August 27, 2004

- VA Directive 6500, “VA Cybersecurity Program,” February 24, 2021 (see VA NOTICE 24-18, dated September 27, 2024, “Update to VA Directive 6500 Cybersecurity Program”, and VA Notice 25-07, dated 3/18/25, “Amending VA Directive 6500 to incorporate M-24-15”)

- VA Handbook 6500, “Risk Management Framework for VA Information Systems VA Information Security Program,” February 24, 2021 (see VA Notice 25-01, dated October 15, 2024, “Update to VA Handbook 6500 Risk Management Framework for VA Information Systems VA Information Security Program”, and VA Notice 25-06, dated 3/18/25, “Amending VA Directive 6500 to incorporate M-24-15”)

- VA Handbook 6500.2, “Management of Breaches Involving Sensitive Personal Information (SPI),” June 30, 2023

- VA Handbook 6500.6, “Contract Security,” March 12, 2010 (see VA Notice 24-12, dated April 22, 2024, “Update to VA Handbook 6500.6, Contract Security, Appendix C VA Information and Information System Security/Privacy Language For Inclusion Into Contracts, As Appropriate”)

- VA Handbook 6500.8, “Information System Contingency Planning,” March 25, 2025

- VA Handbook 6500.10, “Mobile Device Security Policy,” February 15, 2018

- VA Handbook 6500.11, “VA Firewall Configuration,” August 22, 2017

- OIT Process Asset Library (PAL), OIT Process Asset Library.

- One-VA Technical Reference Model (TRM) (reference at https://www.va.gov/trm/TRMHomePage.aspx)

- VA Directive 6508, “Implementation of Privacy Threshold Analysis and Privacy Impact Assessment,” October 15, 2014

- VA Directive 6510, “VA Identity, Credential and Access Management,” September 3, 2024

- VA Handbook 6510, “VA Identity, Credential and Access Management,” September 27, 2024

- VA Directive and Handbook 6513, “Secure External Connections,” October 12, 2017

- VA Directive 6300, “Records and Information Management,” September 21, 2018

- VA Handbook, 6300.1, “Records Management Procedures,“ March 24, 2010

- NIST SP 800-37 Rev 2, “Risk Management Framework for Information Systems and Organizations: A System Life Cycle Approach for Security and Privacy,” December 2018

- NIST SP 800-53 Rev. 5, “Security and Privacy Controls for Federal Information Systems and Organizations,” September 23, 2020 (includes updates as of 12/10/2020)

- VA Directive 0735, “Homeland Security Presidential Directive 12 (HSPD-12) Program,” October 26, 2015

- VA Handbook 0735, “Homeland Security Presidential Directive 12 (HSPD-12) Program,” March 24, 2014

- OMB Memorandum 05-24, “Implementation of Homeland Security Presidential Directive (HSPD) 12 – Policy for a Common Identification Standard for Federal Employees and Contractors,” August 5, 2005

- OMB Memorandum M-19-17, “Enabling Mission Delivery Through Improved Identity, Credential, and Access Management,” May 21, 2019

- OMB Memorandum, “Guidance for Homeland Security Presidential Directive (HSPD) 12 Implementation,” May 23, 2008

- Federal Identity, Credential, and Access Management (FICAM) Architecture, June 30, 2023 (FICAM Architecture (idmanagement.gov))

- NIST SP 800-116 Rev 1, “Guidelines for the Use of Personal Identity Verification (PIV) Credentials in Facility Access,“ June 2018

- NIST SP 800-63-3, 800-63A, 800-63B, 800-63C, “Digital Identity Guidelines,” updated March 02, 2020

- NIST SP 800-157, “Guidelines for Derived PIV Credentials,” December 2014

- VA Memorandum, VAIQ #7100147, “Continued Implementation of Homeland Security Presidential Directive 12 (HSPD-12),” April 29, 2011 (reference https://www.voa.va.gov/documentlistpublic.aspx?NodeID=514)

- IAM Identity Management Business Requirements Guidance document, May 2013, (reference Enterprise Architecture Section, PIV/IAM (reference https://www.voa.va.gov/documentlistpublic.aspx?NodeID=514)

- VA Memorandum “Personal Identity Verification (PIV) Logical Access Policy Clarification,” July 17, 2019, https://www.voa.va.gov/DocumentView.aspx?DocumentID=4896

- Trusted Internet Connections (TIC) 3.0 Core Guidance Documents, https://www.cisa.gov/publication/tic-30-core-guidance-documents

- OMB Memorandum M-19-26, “Update to the Trusted Internet Connections (TIC) Initiative,” September 12, 2019

- OMB Memorandum M-08-23, “Securing the Federal Government’s Domain Name System Infrastructure,” August 22, 2008

- Sections 524 and 525 of the Energy Independence and Security Act of 2007, (P.L. 110–140), December 19, 2007

- Section 104 of the Energy Policy Act of 2005, (P.L. 109–58), August 8, 2005

- Executive Order 13221, “Energy-Efficient Standby Power Devices,” August 2, 2001

- VA Directive 0057, “VA Environmental Management Program,” October 25, 2022

- Office of Information Security (OIS) VAIQ #7424808 Memorandum, “Remote Access,” January 15, 2014, https://www.voa.va.gov/DocumentListPublic.aspx?NodeId=28

- Clinger-Cohen Act of 1996, 40 U.S.C. §11101 and §11103

- “Veteran Focused Integration Process (VIP) Guide 4.0,” March  2021, https://www.voa.va.gov/DocumentView.aspx?DocumentID=4371

- VA Memorandum “Proper Use of Email and Other Messaging Services,” January 2, 2018, https://www.voa.va.gov/DocumentListPublic.aspx?NodeId=28

- “Product Line Management Transformation Playbook” version 3.1, August 2023, https://www.voa.va.gov/DocumentView.aspx?DocumentID=4946

- NIST SP 500-267B Revision 1, “USGv6 Profile,” November 2020

- OMB Memorandum M-21-07, “Completing the Transition to Internet Protocol Version 6 (IPv6),” November 19, 2020

- Social Security Number (SSN) Fraud Prevention Act of 2017

- Section 240 of the Consolidated Appropriations Act (CAA) 2018, March 23, 2018

- C.F.R Title 15 Part 7, “Securing the Information and Communications Technology and Services (ICTS) Supply Chain”, as amended

- Executive Order 14028, “Executive Order on Improving the Nation's Cybersecurity,” May 12, 2021, https://bidenwhitehouse.archives.gov/briefing-room/presidential-actions/2025/01/16/executive-order-on-strengthening-and-promoting-innovation-in-the-nations-cybersecurity/

- OMB Memorandum M-22-09, “Moving the U.S. Government Toward Zero Trust Cybersecurity Principles”, January 26, 2022, https://www.whitehouse.gov/wp-content/uploads/2022/01/M-22-09.pdf.

- NIST SP 800-52 Revision 2, “Guidelines for the Selection, Configuration, and Use of Transport Layer Security (TLS) Implementations

- OMB M-22-18, “Enhancing the Security of the Software Supply Chain through Secure Software Development Practices,” September 14, 2022

- OMB M-23-16, “Update to Memorandum M-22-18,” June 9, 2023

- OMB M-21-31, “Improving the Federal Government’s Investigative and Remediation Capabilities Related to Cybersecurity Incidents,” August 27, 2021

- NIST SP 800-88 Revision 1 “Guidelines for Media Sanitization,” December 2014

- CISA Binding Operational Directive (BOD) 19-02: “Vulnerability Remediation Requirements of Internet-Accessible Systems,” April 29, 2019, BOD 19-02: Vulnerability Remediation Requirements for Internet-Accessible Systems | CISA

- CISA BOD 22-01: “Reducing the Significant Risk of Known Exploited Vulnerabilities,” November 3, 2021, BOD 22-01: Reducing the Significant Risk of Known Exploited Vulnerabilities | CISA

- CISA BOD 23-01: Improving Asset Visibility and Vulnerability Detection on Federal Networks.” Cybersecurity & Infrastructure Security Agency (CISA), BOD 23-01: Improving Asset Visibility and Vulnerability Detection on Federal Networks | CISA

- VA Directive 6550, Pre-Procurement Assessment and Implementation of Medical Devices/Systems, June 03, 2019

- VA Memorandum, “VA Security Controls,” January 17, 2025, https://www.voa.va.gov/DocumentView.aspx?DocumentID=5010

WORK STATEMENT

The Contractor shall completely prepare the site for building operations, including demolition and removal of existing cameras, and furnish labor and materials and perform work for Campus Wide Security Camera Replacement as required by drawings and specifications.

Work required is for the installation and performance of cameras and cabling, however additional construction trades are required to facilitate the installation of the cameras. These trades are largely limited to performing cutting and patching required to remove and replace cameras and install new cameras, cabling, and new conduit work, and provide a complete passive camera system as delineated in the project construction documents.

The following construction Divisions/Trades will be required:

Division 2 – Existing Conditions (Trades: General Laborers, Carpenters)

Division 7 – Thermal and Moisture Protection (Trades: Carpenters)

Division 9 – Finishes (Trades: Carpenters, Painters, Drywall Installers)

Division 27 – Communications (Trades: Electricians)

Division 28 – Electronic Safety and Security (Trades: Electricians, Communication Technicians)

Division 31 – Earthwork (Trades: Surveyors, Heavy Equipment Operators, Concrete Masons)

Division 32 – Site Improvements (Trades: Landscapers)

Work performed occurs both indoors and outdoors. Buildings included in the scope of work are as follows: Buildings 500, 501, 507, 509, 511, 512, 513, 514, 515, 518, 519, 520, and 521 and additional site work indicated on contract drawings. To perform the camera replacement work inside the buildings requires information technology systems work and camera testing, selective demolition, general carpentry, painting, electrical work, firestopping and fireproofing. Work for an abatement contractor is required. (See Bid Drawings)

Work being performed outside the buildings to install cameras and cabling requires site survey engineers to conduct underground site investigations. The contractor and site subcontractors will also be required to install new underground cabling, create handholes, and perform earthwork removal, including the removal of concrete sidewalks, asphalt paving, as well as repair of the same and reseeding and new markings.

Additionally, camerawork outside buildings is required to patch and repair existing buildings in such a way as to leave no trace of construction or repair. This includes roof repair, which requires warranted roof work, repair of existing metal panels, brick repair, caulking, concrete foundation coring, and waterproofing.

- Contract Specification/Drawings

The following contract drawings are included in their entirety by reference in this Scope of Work:

| SHEET # | TITLE |
| --- | --- |
| GI001 | COVER SHEET |
| GI002 | DEMOLITION INFORMATION AND SHEET INDEX |
| GI003 | GENERAL - ICRA GUIDLINES |
| GI004 | FIRE/SMOKE BARRIER LEGEND |
| GI-1-500-00A | INFECTION CONTROL PLAN LEVEL 00 - OVERALL |
| GI-1-500-00B | INFECTION CONTROL PLAN LEVEL 01 - OVERALL- BG-107 |
| GI-1-500-01A | INFECTION CONTROL PLAN LEVEL 01 - OVERALL |
| GI-1-500-01B | INFECTION CONTROL PLAN LEVEL 01 - OVERALL CONT. |
| GI-1-500-02A | INFECTION CONTROL PLAN LEVEL 02 - OVERALL |
| GI-1-500-02B | INFECTION CONTROL PLAN LEVEL 02 - OVERALL CONT. |
| GI-1-500-03A | INFECTION CONTROL PLAN LEVEL 03 - PART A |
| GI-1-500-03D | INFECTION CONTROL PLAN LEVEL 03 - PART D |
| GI-1-500-04 | INFECTION CONTROL PLAN LEVEL 04 |
| GI-1-500-05 | INFECTION CONTROL PLAN LEVEL 05 |
| GI-1-501-00 | INFECTION CONTROL PLAN LEVEL 00 - OVERALL |
| GI-1-507-00 | GENERAL - INFECTION CONTROL PLAN |
| GI-1-509-00 | INFECTION CONTROL PLAN LEVEL 00 - OVERALL |
| GI-1-509-01 | INFECTION CONTROL PLAN LEVEL 01 - OVERALL |
| GI-1-511-00 | INFECTION CONTROL PLAN LEVEL 00 - OVERALL |
| GI-1-512-00 | INFECTION CONTROL PLAN LEVEL 00 - OVERALL |
| GI-1-512-01 | INFECTION CONTROL PLAN LEVEL 01 - OVERALL |
| GI-1-513-00 | INFECTION CONTROL PLAN LEVEL 00 - OVERALL |
| GI-1-514-00 | INFECTION CONTROL PLAN LEVEL 00 - OVERALL |
| GI-1-515-00 | INFECTION CONTROL PLAN LEVEL 00 - OVERALL |
| GI-1-515-01 | INFECTION CONTROL PLAN LEVEL 01 - OVERALL |
| AE-1-518-00 | OVERALL FLOOR PLAN - LICENSE PLATE CAMERA MOUNTDETAILS |
| GI-1-518-00 | INFECTION CONTROL PLAN LEVEL 00 - OVERALL |
| GI-1-519-00 | INFECTION CONTROL PLAN LEVEL 00 - OVERALL |
| GI-1-519-00 | INFECTION CONTROL PLAN LEVEL 00 - OVERALL |
| GI-1-520-00 | INFECTION CONTROL PLAN LEVEL 00 - OVERALL |
| GI-1-521-00 | INFECTION CONTROL PLAN LEVEL 00 - OVERALL |
| GI-1-521-01 | INFECTION CONTROL PLAN LEVEL 01 - OVERALL |
| CD-1-S01 | CAMPUS SITE PLAN - DEMOLITION |
| CU-1-S01 | CAMPUS SITE PLAN - NEW WORK |
| TD-1-500-00 | SECURITY FLOOR PLAN - DEMOLITION LEVEL 00 - OVERALL |
| TD-1-500-00A | SECURITY FLOOR PLAN - DEMOLITION LEVEL 00 - PART A |
| TD-1-500-00B | SECURITY FLOOR PLAN - DEMOLITION LEVEL 00 - PART B |
| TD-1-500-00C | SECURITY FLOOR PLAN - DEMOLITION LEVEL 00 - PART C |
| TD-1-500-00D | SECURITY FLOOR PLAN - DEMOLITION LEVEL 00 - PART D |
| TD-1-500-00E | SECURITY FLOOR PLAN - DEMOLITION LEVEL 00 - PART E |
| TD-1-500-01 | SECURITY FLOOR PLAN - DEMOLITION LEVEL 01 - OVERALL |
| TD-1-500-01A | SECURITY FLOOR PLAN - DEMOLITION LEVEL 01 - PART A |
| TD-1-500-01B | SECURITY FLOOR PLAN - DEMOLITION LEVEL 01 - PART B |
| TD-1-500-01C | SECURITY FLOOR PLAN - DEMOLITION LEVEL 01 - PART C |
| TD-1-500-01D | SECURITY FLOOR PLAN - DEMOLITION LEVEL 01 - PART D |
| TD-1-500-01E | SECURITY FLOOR PLAN - DEMOLITION LEVEL 01 - PART E |
| TD-1-500-02 | SECURITY FLOOR PLAN - DEMOLITION LEVEL 02 - OVERALL |
| TD-1-500-02A | SECURITY FLOOR PLAN - DEMOLITION LEVEL 02 - PART A |
| TD-1-500-02B | SECURITY FLOOR PLAN - DEMOLITION LEVEL 02 - PART B |
| TD-1-500-02C | SECURITY FLOOR PLAN - DEMOLITION LEVEL 02 - PART C |
| TD-1-500-02D | SECURITY FLOOR PLAN - DEMOLITION LEVEL 02 - PART D |
| TD-1-500-03A | SECURITY FLOOR PLAN - DEMOLITION LEVEL 03 - PART A |
| TD-1-500-03D | SECURITY FLOOR PLAN - DEMOLITION LEVEL 03 - PART D |
| TD-1-500-04A | SECURITY FLOOR PLAN - DEMOLITION LEVEL 04 - PART A |
| TD-1-500-04D | SECURITY FLOOR PLAN - DEMOLITION LEVEL 04 - PART D |
| TD-1-500-05A | SECURITY FLOOR PLAN - DEMOLITION LEVEL 05 - PART A |
| TD-1-500-05D | SECURITY FLOOR PLAN - DEMOLITION LEVEL 05 - PART D |
| TY-0-01 | SECURITY COVER SHEET |
| TY-1-500-00 | SECURITY FLOOR PLAN LEVEL 00 - OVERALL |
| TY-1-500-00A | SECURITY FLOOR PLAN LEVEL 00 - PART A |
| TY-1-500-00B | SECURITY FLOOR PLAN LEVEL 00 - PART B |
| TY-1-500-00C | SECURITY FLOOR PLAN LEVEL 00 - PART C |
| TY-1-500-00D | SECURITY FLOOR PLAN LEVEL 00 - PART D |
| TY-1-500-00E | SECURITY FLOOR PLAN LEVEL 00 - PART E |
| TY-1-500-01 | SECURITY FLOOR PLAN LEVEL 01 - OVERALL |
| TY-1-500-01A | SECURITY FLOOR PLAN LEVEL 01 - PART A |
| TY-1-500-01B | SECURITY FLOOR PLAN LEVEL 01 - PART B |
| TY-1-500-01C | SECURITY FLOOR PLAN LEVEL 01 - PART C |
| TY-1-500-01D | SECURITY FLOOR PLAN LEVEL 01 - PART D |
| TY-1-500-01E | SECURITY FLOOR PLAN LEVEL 01 - PART E |
| TY-1-500-02 | SECURITY FLOOR PLAN LEVEL 02 - OVERALL |
| TY-1-500-02A | SECURITY FLOOR PLAN LEVEL 02 - PART A |
| TY-1-500-02B | SECURITY FLOOR PLAN LEVEL 02 - PART B |
| TY-1-500-02C | SECURITY FLOOR PLAN LEVEL 02 - PART C |
| TY-1-500-02D | SECURITY FLOOR PLAN LEVEL 02 - PART D |
| TY-1-500-03A | SECURITY FLOOR PLAN LEVEL 03 - PART A |
| TY-1-500-03D | SECURITY FLOOR PLAN LEVEL 03 - PART D |
| TY-1-500-04 | SECURITY FLOOR PLAN LEVEL 04 |
| TY-1-500-05 | SECURITY FLOOR PLAN LEVEL 05 |
| TY-1-S01 | SECURITY SITE PLAN - DEMOLITION |
| TY-1-S02 | SECURITY SITE PLAN - NEW WORK |
| TY-5-01 | SECURITY DETAILS |
| TY-5-02 | SECURITY DETAILS |
| TY-5-03 | SECURITY DETAILS |
| TY-5-04 | SECURITY DETAILS |
| TY-6-500-01 | SECURITY CCTV RISER DIAGRAM |
| TY-6-500-02 | SECURITY CCTV RISER DIAGRAM |
| TY-6-500-03 | SECURITY CCTV RISER DIAGRAM |
| TY-6-500-04 | SECURITY CCTV RISER DIAGRAM |
| TY-7-01 | CAMERA SCHEDULE |
| TY-7-02 | CAMERA SCHEDULE |
| TD-1-501-01 | SECURITY FLOOR PLAN - DEMOLITION LEVEL 01 |
| TY-1-501-01 | SECURITY FLOOR PLAN LEVEL 01 |
| TY-6-501-01 | SECURITY CCTV RISER DIAGRAM |
| TD-1-507-00 | SECURITY FLOOR PLAN - DEMOLITION LEVEL 00 |
| TY-1-507-00 | SECURITY FLOOR PLAN LEVEL 00 |
| TY-6-507-00 | SECURITY CCTV RISER DIAGRAM |
| TD-1-509-00 | SECURITY FLOOR PLAN - DEMOLITION LEVEL 00 |
| TD-1-509-01 | SECURITY FLOOR PLAN - DEMOLITION LEVEL 01 |
| TY-1-509-00 | SECURITY FLOOR PLAN LEVEL 00 |
| TY-1-509-01 | SECURITY FLOOR PLAN LEVEL 01 |
| TY-6-509-01 | SECURITY CCTV RISER DIAGRAM |
| TD-1-511-00 | SECURITY FLOOR PLAN - DEMOLITION LEVEL 00 |
| TY-1-511-00 | SECURITY FLOOR PLAN LEVEL 00 |
| TY-6-511-00 | SECURITY CCTV RISER DIAGRAM |
| TD-1-512-00 | SECURITY FLOOR PLAN - DEMOLITION LEVEL 00 |
| TD-1-512-01 | SECURITY FLOOR PLAN - DEMOLITION LEVEL 01 |
| TY-1-512-00 | SECURITY FLOOR PLAN LEVEL 00 |
| TY-1-512-01 | SECURITY FLOOR PLAN LEVEL 01 |
| TY-6-512-01 | SECURITY CCTV RISER DIAGRAM |
| TD-1-513-00 | SECURITY FLOOR PLAN - DEMOLITION LEVEL 00 |
| TY-1-513-00 | SECURITY FLOOR PLAN LEVEL 00 |
| TY-6-513-00 | SECURITY CCTV RISER DIAGRAM |
| TD-1-514-00 | SECURITY FLOOR PLAN - DEMOLITION LEVEL 00 |
| TY-1-514-00 | SECURITY FLOOR PLAN LEVEL 00 |
| TY-6-514-00 | SECURITY CCTV RISER DIAGRAM |
| TD-1-515-00 | SECURITY FLOOR PLAN - DEMOLITION LEVEL 00 |
| TD-1-515-01 | SECURITY FLOOR PLAN - DEMOLITION LEVEL 01 |
| TY-1-515-00 | SECURITY FLOOR PLAN LEVEL 00 |
| TY-1-515-01 | SECURITY FLOOR PLAN LEVEL 01 |
| TY-6-515-00 | SECURITY CCTV RISER DIAGRAM |
| TD-1-518-01 | SECURITY FLOOR PLAN - DEMOLITION LEVEL 01 |
| TD-1-518-02 | SECURITY FLOOR PLAN - DEMOLITION LEVEL 02 |
| TD-1-518-03 | SECURITY FLOOR PLAN - DEMOLITION LEVEL 03 |
| TD-1-518-04 | SECURITY FLOOR PLAN - DEMOLITION LEVEL 04 |
| TY-1-518-01 | SECURITY FLOOR PLAN LEVEL 01 |
| TY-1-518-02 | SECURITY FLOOR PLAN LEVEL 02 |
| TY-1-518-03 | SECURITY FLOOR PLAN LEVEL 03 |
| TY-1-518-04 | SECURITY FLOOR PLAN LEVEL 04 |
| TY-6-518-00 | SECURITY CCTV RISER DIAGRAM |
| TD-1-519-00 | SECURITY FLOOR PLAN - DEMOLITION LEVEL 00 |
| TY-1-519-01 | SECURITY FLOOR PLAN LEVEL 00 |
| TY-6-519-00 | SECURITY CCTV RISER DIAGRAM |
| TD-1-520-00 | SECURITY FLOOR PLAN - DEMOLITION LEVEL 00 |
| TY-1-520-00 | SECURITY FLOOR PLAN LEVEL 00 |
| TY-6-520-00 | SECURITY CCTV RISER DIAGRAM |
| TD-1-521-00 | SECURITY FLOOR PLAN - DEMOLITION LEVEL 00 |
| TD-1-521-01 | SECURITY FLOOR PLAN - DEMOLITION LEVEL 01 |
| TY-1-521-00 | SECURITY FLOOR PLAN LEVEL 00 |
| TY-1-521-01 | SECURITY FLOOR PLAN LEVEL 01 |
| TY-6-521-00 | SECURITY CCTV RISER DIAGRAM |

The following contract specifications are included in their entirety by reference in this Scope of Work:

| SECTION # | TITLE |
| --- | --- |
| 00 01 00 | TABLE OF CONTENTS |
| 01 00 00 | GENERAL REQUIRMENTS |
| 01 10 00 | SUMMARY OF WORK |
| 01 22 00 | UNIT PRICES |
| 01 32 16.15 | PROJECT SCHEDULES |
| 01 33 23 | SHOP DRAWINGS, PRODUCT DATA, AND SAMPLES |
| 01 35 26 | SAFETY REQUIREMENTS |
| 01 42 19 | REFERENCE STANDARDS |
| 01 45 00 | QUALITY CONTROL |
| 01 45 29 | TESTING LABORATORY SERVICES |
| 01 57 19 | TEMPORARY ENVIRONMENTAL CONTROLS |
| 01 58 16 | TEMPORARY INTERIOR SIGNAGE |
| 01 73 29 | CUTTING AND PATCHING |
| 01 74 19 | CONSTRUCTION WASTE MANAGEMENT |
| 01 91 00 | GENERAL COMMISSIONING REQUIREMENTS |
| 02 21 13 | SITE SURVEYS |
| 02 41 10 | DEMOLITION AND SITE CLEANING |
| 02 82 13.13 | GLOVEBAG ASBESTOS ABATEMENT |
| 07 84 00 | FIRESTOPPING |
| 07 92 00 | JOINT SEALANTS |
| 09 91 00 | PAINTING |
| 27 05 11 | REQUIREMENTS FOR COMMUNICATIONS INSTALLATIONS |
| 27 05 26 | GROUNDING AND BONDING FOR COMMUNICATIONS SYSTEMS |
| 27 05 33 | CONDUITS AND BACKBOXES FOR COMMUNICATIONS SYSTEMS |
| 27 05 36 | CABLE TRAYS FOR COMMUNICATIONS SYSTEMS |
| 27 05 53 | IDENTIFICATION FOR COMMUNICATIONS SYSTEMS |
| 27 10 00 | STRUCTURED CABLING |
| 27 11 19 | COMMUNICATIONS TERMINATION BLICKS AND PATCH PANELS |
| 27 13 13.13 | COMMUNICATIONS COPPER CABLE SPLICING AND TERMINATIONS |
| 27 15 13 | COMMUNICATIONS COPPER HORIZONTAL CABLING |
| 27 16 19 | COMMUNICATIONS PATCH CORDS, STATION CORDS, AND CROSS CONNECT WIRE |
| 28 05 00 | COMMON WORK RESULTS FOR ELECTRONIC SAFETY AND SECURITY |
| 28 05 01 | STATEMENT OF WORK FOR ELECTRONIC SAFETY AND SECURITY CAMPUS VIDEO SURVEILLANCE SYSTEM REPLACEMENT |
| 28 05 13 | CONDUCTORS AND CABLES FOR ELECTRONIC SAFETY AND SECURITY |
| 28 05 26 | GROUNDING AND BONDING FOR ELECTRONIC SAFETY AND SECURITY |
| 28 23 00 | VIDEO SURVEILLANCE |
| 31 20 00 | EARTHWORK |
| 32 12 16 | ASPHALT PAVING |
| 32 17 23 | PAVEMENT MARKINGS |
| 32 90 00 | PLANTING |

In the instance that information on the contract drawings should conflict with the information in the specification, the specifications shall always take precedence over the drawings.

- Bid Schedule

- Base Bid - All work in accordance with this scope of work, design drawings and specifications.

- Bid Deduct Alternate 1 – All work in Base Bid but remove 30% of the exterior fixtures.  (300 calendar days to complete all work) – Reducing “Fish Eye” fixtures from a quantity of 252 to 170 & “Multisensor” fixtures from a quantity of 173 to 121.

- Bid Deduct Alternate 2 – All work in Bid Deduct Alternate 1 but remove an additional 30% of the interior fixtures.  (255 calendar days to complete all work) – Reducing “Dome Cameras” from 215 to 150.

- Most of the work shall be performed during the hours of 7:00 am to 4:00 pm, unless otherwise approved by the VA. Work provided after hours is listed in the ICRA drawings as required to minimize interruptions in the main building. (14 days’ notice required)

The contractor shall have 365 days from the Notice to Proceed to complete all work associated with the Base Bid Scope of Work.

- VA Information Security Requirements

5.1   GENERAL

Contractors, contractor personnel, subcontractors, and subcontractor personnel shall be subject to the same Federal laws, regulations, standards, and VA Directives and Handbooks as VA and VA personnel regarding information and information system security.  The contractor shall have the proper “Authority to Operate” credentials to be awarded this contract.

Work performed will require coordination with the VA IT department in order ensure compliance with VA guidelines.

5.2   ACCESS TO VA INFORMATION AND VA INFORMATION SYSTEMS

a.  A contractor/subcontractor shall request logical (technical) or physical access to VA information and VA information systems for their employees, subcontractors, and affiliates only to the extent necessary to perform the services specified in the contract, agreement, or task order.

b.  All contractors, subcontractors, and third-party servicers and associates working with VA information are subject to the same investigative requirements as those of VA appointees or employees who have access to the same types of information. The level and process of background security investigations for contractors must be in accordance with VA Directive and Handbook 0710, Personnel Suitability and Security Program. The Office for Operations, Security, and Preparedness is responsible for these policies and procedures.

c.  Contract personnel who require access to national security programs must have a valid security clearance. National Industrial Security Program (NISP) was established by Executive Order 12829 to ensure that cleared U.S. defense industry contract personnel safeguard the classified information in their possession while performing work on contracts, programs, bids, or research and development efforts. The Department of Veterans Affairs does not have a Memorandum of Agreement with Defense Security Service (DSS). Verification of a Security Clearance must be processed through the Special Security Officer located in the Planning and National Security Service within the Office of Operations, Security, and Preparedness.

d.  Custom software development and outsourced operations must be located in the U.S. to the maximum extent practical. If such services are proposed to be performed abroad and are not disallowed by other VA policy or mandates, the contractor/subcontractor must state where all non-U.S. services are provided and detail a security plan, deemed to be acceptable by VA, specifically to address mitigation of the resulting problems of communication, control, data protection, and so forth. Location within the U.S. may be an evaluation factor.

e. The contractor or subcontractor must notify the Contracting Officer immediately when an employee working on a VA system or with access to VA information is reassigned or leaves the contractor or subcontractor’s employment. The Contracting Officer must also be notified immediately by the contractor or subcontractor prior to an unfriendly termination.

5.3   VA INFORMATION CUSTODIAL LANGUAGE

a. Information made available to the contractor or subcontractor by VA for the performance or administration of this contract or information developed by the contractor/subcontractor in performance or administration of the contract shall be used only for those purposes and shall not be used in any other way without the prior written agreement of the VA. This clause expressly limits the contractor/subcontractor's rights to use data as described in Rights in Data - General, FAR 52.227-14(d) (1).

b. VA information should not be co-mingled, if possible, with any other data on the contractors/subcontractor’s information systems or media storage systems in order to ensure VA requirements related to data protection and media sanitization can be met. If co-mingling must be allowed to meet the requirements of the business need, the contractor must ensure that VA’s information is returned to the VA or destroyed in accordance with VA’s sanitization requirements. VA reserves the right to conduct onsite inspections of contractor and subcontractor IT resources to ensure data security controls, separation of data and job duties, and destruction/media sanitization procedures are in compliance with VA directive requirements.

c. Prior to termination or completion of this contract, contractor/subcontractor must not destroy information received from VA, or gathered/created by the contractor in the course of performing this contract without prior written approval by the VA. Any data destruction done on behalf of VA by a contractor/subcontractor must be done in accordance with National Archives and Records Administration (NARA) requirements as outlined in VA Directive 6300, Records and Information Management and its Handbook 6300.1 Records Management Procedures, applicable VA Records Control Schedules, and VA Handbook 6500.1, Electronic Media Sanitization. Self-certification by the contractor that the data destruction requirements above have been met must be sent to the VA Contracting Officer within 30 days of termination of the contract.

d. The contractor/subcontractor must receive, gather, store, back up, maintain, use, disclose and dispose of VA information only in compliance with the terms of the contract and applicable Federal and VA information confidentiality and security laws, regulations and policies. If Federal or VA information confidentiality and security laws, regulations and policies become applicable to the VA information or information systems after execution of the contract, or if NIST issues or updates applicable FIPS or Special Publications (SP) after execution of this contract, the parties agree to negotiate in good faith to implement the information confidentiality and security laws, regulations and policies in this contract.

e. The contractor/subcontractor shall not make copies of VA information except as authorized and necessary to perform the terms of the agreement or to preserve electronic information stored on contractor/subcontractor electronic storage media for restoration in case any electronic equipment or data used by the contractor/subcontractor needs to be restored to an operating state. If copies are made for restoration purposes, after the restoration is complete, the copies must be appropriately destroyed.

f. If VA determines that the contractor has violated any of the information confidentiality, privacy, and security provisions of the contract, it shall be sufficient grounds for VA to withhold payment to the contractor or third party or terminate the contract for default or terminate for cause under Federal Acquisition Regulation (FAR) part 12.

g. If a VHA contract is terminated for cause, the associated BAA must also be terminated and appropriate actions taken in accordance with VHA Handbook 1600.01, Business Associate Agreements. Absent an agreement to use or disclose protected health information, there is no business associate relationship.

h. The contractor/subcontractor must store, transport, or transmit VA sensitive information in an encrypted form, using VA-approved encryption tools that are, at a minimum, FIPS 140-2 validated.

i. The contractor/subcontractor’s firewall and Web services security controls, if applicable, shall meet or exceed VA’s minimum requirements. VA Configuration Guidelines are available upon request.

j. Except for uses and disclosures of VA information authorized by this contract for performance of the contract, the contractor/subcontractor may use and disclose VA information only in two other situations: (i) in response to a qualifying order of a court of competent jurisdiction, or (ii) with VA’s prior written approval. The contractor/subcontractor must refer all requests for, demands for production of, or inquiries about, VA information and information systems to the VA contracting officer for response.

k. Notwithstanding the provision above, the contractor/subcontractor shall not release VA records protected by Title 38 U.S.C. 5705, confidentiality of medical quality assurance records and/or Title 38 U.S.C. 7332, confidentiality of certain health records pertaining to drug addiction, sickle cell anemia, alcoholism or alcohol abuse, or infection with human immunodeficiency virus. If the contractor/subcontractor is in receipt of a court order or other requests for the above-mentioned information, that contractor/subcontractor shall immediately refer such court orders or other requests to the VA contracting officer for response.

l. For service that involves the storage, generating, transmitting, or exchanging of VA sensitive information but does not require C&A or an MOU-ISA for system interconnection, the contractor/subcontractor must complete a Contractor Security Control Assessment (CSCA) on a yearly basis and provide it to the COTR.

5.4   NOT USED

5.5 INFORMATION SYSTEM HOSTING, OPERATION, MAINTENANCE, OR USE

- For information systems that are hosted, operated, maintained, or used on behalf of VA at non-VA facilities, contractors/subcontractors are fully responsible and accountable for ensuring compliance with all HIPAA, Privacy Act, FISMA, NIST, FIPS, and VA security and privacy directives and handbooks. This includes conducting compliant risk assessments, routine vulnerablity scanning, system patching and change management procedures, and the completion of an acceptable contingency plan for each system. The contractor’s security control procedures must be equivalent, to those procedures used to secure VA systems. A Privacy Impact Assessment (PIA) must also be provided to the COTR and approved by VA Privacy Service prior to operational approval. All external Internet connections to VA’s network involving VA information must be reviewed and approved by VA prior to implementation.

- Adequate security controls for collecting, processing, transmitting, and storing of Personally Identifiable Information (PII), as determined by the VA Privacy Service, must be in place, tested, and approved by VA prior to hosting, operation, maintenance, or use of the information system, or systems by or on behalf of VA. These security controls are to be assessed and stated within the PIA and if these controls are determined not to be in place, or inadequate, a Plan of Action and Milestones (POA&M) must be submitted and approved prior to the collection of PII.

- Outsourcing (contractor facility, contractor equipment or contractor staff) of systems or network operations, telecommunications services, or other managed services requires certification and accreditation (authorization) (C&A) of the contractor’s systems in accordance with VA Handbook 6500.3, Certification and Accreditation and/or the VA OCS Certification Program Office. Government-owned (government facility or government equipment) contractor-operated systems, third party or business partner networks require memorandums of understanding and interconnection agreements (MOU-ISA) which detail what data types are shared, who has access, and the appropriate level of security controls for all systems connected to VA networks.

- The contractor/subcontractor’s system must adhere to all FISMA, FIPS, and NIST standards related to the annual FISMA security controls assessment and review and update the PIA. Any deficiencies noted during this assessment must be provided to the VA contracting officer and the ISO for entry into VA’s POA&M management process. The contractor/subcontractor must use VA’s POA&M process to document planned remedial actions to address any deficiencies in information security policies, procedures, and practices, and the completion of those activities. Security deficiencies must be corrected within the timeframes approved by the government. Contractor/subcontractor procedures are subject to periodic, unannounced assessments by VA officials, including the VA Office of Inspector General. The physical security aspects associated with contractor/subcontractor activities must also be subject to such assessments. If major changes to the system occur that may affect the privacy or security of the data or the system, the C&A of the system may need to be reviewed, retested and re-authorized per VA Handbook 6500.3. This may require reviewing and updating all of the documentation (PIA, System Security Plan, Contingency Plan). The Certification Program Office can provide guidance on whether a new C&A would be necessary.

- The contractor/subcontractor must conduct an annual self-assessment on all systems and outsourced services as required. Both hard copies and electronic copies of the assessment must be provided to the COTR. The government reserves the right to conduct such an assessment using government personnel or another contractor/subcontractor. The contractor/subcontractor must take appropriate and timely action (this can be specified in the contract) to correct or mitigate any weaknesses discovered during such testing, generally at no additional cost.

- VA prohibits the installation and use of personally owned or contractor/subcontractor owned equipment or software on VA’s network. If non-VA owned equipment must be used to fulfill the requirements of a contract, it must be stated in the service agreement, SOW or contract. All of the security controls required for government furnished equipment (GFE) must be utilized in approved other equipment (OE) and must be funded by the owner of the equipment. All remote systems must be equipped with, and use, VA-approved antivirus (AV) software and a personal (host-based or enclave based) firewall that is configured with a VA approved configuration. Software must be kept current, including all critical updates and patches. Owners of approved OE are responsible for providing and maintaining the anti-viral software and the firewall on the non-VA owned OE.

- All electronic storage media used on non-VA leased or non-VA owned IT equipment that is used to store, process, or access VA information must be handled in adherence with VA Handbook 6500.1, Electronic Media Sanitization upon: (i) completion or termination of the contract or (ii) disposal or return of the IT equipment by the contractor/subcontractor or any person acting on behalf of the contractor/subcontractor, whichever is earlier. Media (hard drives, optical disks, CDs, back-up tapes, etc.) used by the contractors/subcontractors that contain VA information must be returned to the VA for sanitization or destruction, or the contractor/subcontractor must self-certify that the media has been disposed of per 6500.1 requirements. This must be completed within 30 days of termination of the contract.

- Bio-Medical devices and other equipment or systems containing media (hard drives, optical disks, etc.) with VA sensitive information must not be returned to the vendor at the end of lease, for trade-in, or other purposes. The options are:

  - Vendor must accept the system without the drive;

  - VA’s initial medical device purchase includes a spare drive which must be installed in place of the original drive at time of turn-in; or

  - VA must reimburse the company for media at a reasonable open market replacement cost at time of purchase.

  - Due to the highly specialized and sometimes proprietary hardware and software associated with medical equipment/systems, if it is not possible for the VA to retain the hard drive, then;

    - The equipment vendor must have an existing BAA if the device being traded in has sensitive information stored on it and hard drive(s) from the system are being returned physically intact; and

    - Any fixed hard drive on the device must be non-destructively sanitized to the greatest extent possible without negatively impacting system operation. Selective clearing down to patient data folder level is recommended using VA approved and validated overwriting technologies/methods/tools. Applicable media sanitization specifications need to be preapproved and described in the purchase order or contract.

    - A statement needs to be signed by the Director (System Owner) that states that the drive could not be removed and that (a) and (b) controls above are in place and completed. The ISO needs to maintain the documentation.

5.6  SECURITY INCIDENT INVESTIGATION

a.  The term “security incident” means an event that has, or could have, resulted in unauthorized access to, loss or damage to VA assets, or sensitive information, or an action that breaches VA security procedures. The contractor/subcontractor shall immediately notify the COTR and simultaneously, the designated ISO and Privacy Officer for the contract of any known or suspected security/privacy incidents, or any unauthorized disclosure of sensitive information, including that contained in system(s) to which the contractor/subcontractor has access.

b.  To the extent known by the contractor/subcontractor, the contractor/subcontractor’s notice to VA shall identify the information involved, the circumstances surrounding the incident (including to whom, how, when, and where the VA information or assets were placed at risk or compromised), and any other information that the contractor/subcontractor considers relevant.

c.  With respect to unsecured protected health information, the business associate is deemed to have discovered a data breach when the business associate knew or should have known of a breach of such information. Upon discovery, the business associate must notify the covered entity of the breach. Notifications need to be made in accordance with the executed business associate agreement.

d.  In instances of theft or break-in or other criminal activity, the contractor/subcontractor must concurrently report the incident to the appropriate law enforcement entity (or entities) of jurisdiction, including the VA OIG and Security and Law Enforcement. The contractor, its employees, and its subcontractors and their employees shall cooperate with VA and any law enforcement authority responsible for the investigation and prosecution of any possible criminal law violation(s) associated with any incident. The contractor/subcontractor shall cooperate with VA in any civil litigation to recover VA information, obtain monetary or other compensation from a third party for damages arising from any incident, or obtain injunctive relief against any third party arising from, or related to, the incident.

5.7  LIQUIDATED DAMAGES FOR DATA BREACH

a.	Consistent with the requirements of 38 U.S.C. §5725, a contract may require access to sensitive personal information. If so, the contractor is liable to VA for liquidated damages in the event of a data breach or privacy incident involving any SPI the contractor/subcontractor processes or maintains under this contract.

b.	The contractor/subcontractor shall provide notice to VA of a “security incident” as set forth in the Security Incident Investigation section above. Upon such notification, VA must secure from a non-Department entity or the VA Office of Inspector General an independent risk analysis of the data breach to determine the level of risk associated with the data breach for the potential misuse of any sensitive personal information involved in the data breach. The term 'data breach' means the loss, theft, or other unauthorized access, or any access other than that incidental to the scope of employment, to data containing sensitive personal information, in electronic or printed form, that results in the potential compromise of the confidentiality or integrity of the data.   Contractor shall fully cooperate with the entity performing the risk analysis. Failure to cooperate may be deemed a material breach and grounds for contract termination.

c.	Each risk analysis shall address all relevant information concerning the data breach, including the following:

(1)	Nature of the event (loss, theft, unauthorized access);

(2)	Description of the event, including:

(a)	date of occurrence.

(b)	data elements involved, including any PII, such as full name, social security number, date of birth, home address, account number, disability code.

(3)	Number of individuals affected or potentially affected.

(4)	Names of individuals or groups affected or potentially affected.

(5)	Ease of logical data access to the lost, stolen or improperly accessed data in light of the degree of protection for the data, e.g., unencrypted, plain text.

(6)	Amount of time the data has been out of VA control.

(7)	The likelihood that sensitive personal information will or has been compromised (made accessible to and usable by unauthorized persons).

(8)	Known misuses of data containing sensitive personal information, if any.

(9)	Assessment of the potential harm to the affected individuals.

(10)	Data breach analysis as outlined in 6500.2 Handbook, Management of Security and Privacy Incidents, as appropriate: and

(11)	Whether credit protection services may assist record subjects in avoiding or mitigating the results of identity theft based on the sensitive personal information that may have been compromised.

d.	Based on the determinations of the independent risk analysis, the contractor shall be responsible for paying to the VA liquidated damages in the amount of $300	per affected individual to cover the cost of providing credit protection services to affected individuals consisting of the following:

(1)	Notification.

(2)	One year of credit monitoring services consisting of automatic daily monitoring of at least 3 relevant credit bureau reports.

(3)	Data breach analysis.

(4)	Fraud resolution services, including writing dispute letters, initiating fraud alerts and credit freezes, to assist affected individuals to bring matters to resolution.

(5)	One year of identity theft insurance with $20,000.00 coverage at $0 deductible; and

(6)	Necessary legal expenses, the subjects may incur, to repair falsified or damaged credit records, histories, or financial affairs.

5.8 SECURITY CONTROLS COMPLIANCE TESTING

On a periodic basis, VA, including the Office of Inspector General, reserves the right to evaluate any or all the security controls and privacy practices implemented by the contractor under the clauses contained within the contract. With 10 working-days’ notice, at the request of the government, the contractor must fully cooperate and assist in a government-sponsored security controls assessment at each location wherein VA information is processed or stored, or information systems are developed, operated, maintained, or used on behalf of VA, including those initiated by the Office of Inspector General. The government may conduct a security control assessment on shorter notice (to include unannounced assessments) as determined by VA in the event of a security incident or at any other time.

5.9   TRAINING

a. All contractor employees and subcontractor employees requiring access to VA information and VA information systems shall complete the following before being granted access to VA information and its systems:

(1) Sign and acknowledge (either manually or electronically) understanding of and responsibilities for compliance with the Contractor Rules of Behavior, Appendix E relating to access to VA information and information systems.

(2) Successfully complete the VA Cyber Security Awareness and Rules of Behavior training and annually complete required security training.

(3) Successfully complete the appropriate VA privacy training and annually complete required privacy training; and

(4) Successfully complete any additional cyber security or privacy training, as required for VA personnel with equivalent information system access [to be defined by the VA program official and provided to the contracting officer for inclusion in the solicitation document – e.g., any role-based information security training required in accordance with NIST Special Publication 800-16, Information Technology Security Training Requirements.]

b. The contractor shall provide the contracting officer and/or the COTR a copy of the training certificates and certification of signing the Contractor Rules of Behavior for each applicable employee within 1 week of the initiation of the contract and annually thereafter, as required.

c. Failure to complete the mandatory annual training and sign the Rules of Behavior annually, within the timeframe required, is grounds for suspension or termination of all physical or electronic access privileges and removal from work on the contract until such time as the training and documents are complete

- FRAUD, WASTE, AND ABUSE

The vendor has responsibility for “Duty to Report” any fraud, waste, and abuse witnessed while on VA premises to the Integrity and Compliance Officer.

# INFORMATION REGARDING BIDDING MATERIAL, BID GUARANTEE AND BONDS

# INSTRUCTIONS, CONDITIONS AND OTHER STATEMENTS TO BIDDERS/OFFERORS

- GENERAL INSTRUCTIONS:

  - Award will be made to the lowest responsible bidder whose bid is deemed responsive to the terms of this invitation for bid and is deemed most advantageous to the Government.

  - All Bid preparation cost will be the sole responsibility of the Offeror. The Government will not reimburse any interested party for their proposal preparation expenses (costs) or any expenses (costs) associated with their Pre-Bid Site Visit attendance.

  - Electronic Bids Authorized - IAW FAR 14.202-7 The Contracting Officer has authorized Electronic Submission of Bids. It will be the sole responsibility of the Offeror to ensure that the bid is received, in its entirety. Bids received electronically that conform to this requirement shall be deemed responsive and read aloud during the Bid Opening. Bids not received the day prior to bid opening, shall be deemed nonresponsive. Any offeror who elects to submit a bid, accepts this term without prejudice. The Contracting Officer may, after the date set for bid opening, request the apparently successful offeror to provide the complete, originally signed bid.

4.	PRE-BID CONFERENCE: A pre-bid conference/site-visit has been scheduled for May 14, 2026, at 10:00 AM EDT. Interested parties shall first meet outside of the Engineering Suite, 2nd Floor, Front of 2K-137, on the catwalk of the Richmond VA Medical Center Campus, 1201 Broad Rock Blvd., Building 500, Richmond, Virginia 23949. Participants are advised to bring appropriate safety gear, as it may be required during the visit.  This pre-bid conference will be the only opportunity for potential bidders to visit the site.

5.	Park in designated areas only while attending the site visit.  Parking in “no parking” areas or “reserved” spots could result in a ticket being issued and/or vehicle being towed away. See 52.236-27, “Site Visits (Construction)” for more details.

6.	QUESTIONS REGARDING THIS SOLICITATION MUST BE SUBMITTED VIA E-MAIL TO moses.deng@va.gov AND CC vangie.miller@va.gov; NO TELEPHONE QUESTIONS WILL BE ACCEPTED. CUT OFF FOR QUESTIONS IS MAY 20, 2026, BY 3:00PM EDT. NO FURTHER QUESTIONS WILL BE ADDRESSED AFTER THAT DATE/TIME.

7.	BID SUBMISSION: All bids shall be submitted by the prime contractor. Bids must be submitted by electronics means through email to Contract Specialist at moses.deng2@va.gov and cc to Contract Officer vangie.miller@va.gov. Submit bids via email to the Contract Specialist and Contracting Officer ONLY. All bids submitted electronically are due no later than 2:00 PM EDT on June 4, 2026. Please do NOT submit bids through the mail or attempt to hand in bids in person. LATE BIDS WILL NOT BE ACCEPTED.

NOTE: To be considered and accepted as timely the bid must be uploaded, mailed, or submitted in its entirety prior to the deadline. Failure to provide a bid in its entirety prior to the deadline will render the bid noncompliant.

8. A PUBLIC BID OPENING WILL BE CONDUCTED ONLINE VIA MICROSFOT TEAMS. BIDS WILL BE OPENED AND READ ALOUD ON JUNE 6, 2026, AT 1:00 PM EDT.

Bidders who have submitted timely bids will be sent invitations links to the bid opening.

SUMMARY OF DATES:

- Pre-Bid Conference/Site Visit: May 14, 2026, at 10:00 AM EDT

- Questions Due: May 20, 2026, by 3:00 PM EDT

- Bids Due: June 4, 2026, by 2:00 PM EDT

- Bid Opening: June 5, 2026, at 1:00 PM EDT

BASIS FOR AWARD: The Government intends to award a contract to the responsible offeror with the lowest evaluated price. Offerors must submit a cost breakdown in sufficient detail to permit a complete analysis of labor, burden, materials, equipment, transportation, supervision, and disposal. When price is the only factor considered, award will be based on the lowest reasonable price received. Award will be made to the responsible bidder (see FAR 9.1) whose bid is responsive to the terms of the invitation for bids and is most advantageous to the Government, considering only price and price related factors included in the invitation, as provided in FAR subpart 14.4.

TECHNICAL BID: A technical bid is not required.

EVALUATION OVERVIEW: Bids will be evaluated and ranked according to price and price alone, from lowest to highest. All bids shall include a cost breakdown in sufficient detail to permit a complete analysis of labor, burden, materials, equipment, transportation, supervision, and disposal. The Government may use various price analysis techniques and procedures to make price reasonableness determination. Bids unreasonably high or unrealistically low in price, when compared to the Government estimate, and market conditions evidenced by other competitive bids received, may be indicative of an inherent lack of understanding of the solicitation requirements and may result in bid rejection without discussion.

FORMAT FOR ELECTRONIC SUBMISSION (EMAIL) SHALL BE AS FOLLOWS:

IFB Number, Offeror Name, Email 1 of XX

Additionally, the Email shall contain the list of attachments for each email submitted.

Electronic documents shall be submitted in .pdf, .doc, or .xls and restricted to emails of less than 10MB as that is maximum single email size allowable. Communication containing documents in any other format may be blocked or stripped by the Government's server and may not be received by this office. Files in .zip format or file(s) exceeding 10MB may not be received by this office. It is the contractor’s responsibility to verify that all submissions are received.

To ensure a timely and equitable evaluation of Bids, Bidders must follow the instructions contained herein. Bidders are required to meet all solicitation requirements, including terms and conditions, representations and certifications, and technical requirements. Failure to meet all requirements shall result in a bid being deemed non-responsive. Bidders must clearly identify any exception to the solicitation terms and conditions and provide complete accompanying rationale for consideration.

- SPECIFIC INSTRUCTIONS – A COMPLETE BID SHALL CONSIST OF THE FOLLOWING

  - TAB A: General Information

    - Cover page with Solicitation Number and Project Title

    - Table of Contents

    - Company information to include: UEI Number, Cage Code, Tax ID Number, Principal points of contact with addresses, phone numbers and email addresses.

    - Base Bid Cost Breakdown Worksheet (Attachment), All Tabs (Base – Bid Deduct V) are required to be completed.

TAB B: Offer, Guarantee, and Certifications

- Complete SF 1442, Blocks 14, 15, 16, 17, 19, 20A, 20B, 20C. An official having the authority to bind your company contractually must sign and date the SF 1442 Block 20A-C. One (1) copy of SF 1442 must bear an original, authorized signature. In doing so, the Bidder accedes to the contract terms and conditions as written in the IFB. All sections of the IFB, excluding Instructions to Bidders and Evaluation Procedures Sections, constitute the model contract. SF1442 Block 19 Acknowledgement of Amendments (as applicable) – Interested Parties need to acknowledge all amendments that were posted to SAM.gov prior to Bid Closing.

- Complete the following Clause’s and Provisions and certify when necessary.

  - 52.204-8 Annual Representations and Certifications, paragraph (d) applies to this contract.

  - 52.204-24 Representation Regarding Certain Telecommunications and Video Surveillance Services or Equipment (Nov 2021)

  - 52.209-5 Certification Regarding Responsibility Matters (Aug 2020)

  - 52.209-7 Information Regarding Responsibility Matters (OCT 2018)

  - 52.209-13 Violation of Arms Control Treaties or Agreements-Certification (Nov 2021)

  - 52.219-28 – POST-AWARD SMALL BUSINESS PROGRAM REPRESENTATION

(SEP 2021) Complete Sections (h)(1) through (h)(8) and certify by signing and dating “Contractor to sign and date and insert authorized signer's name and title.”

  - 52.225-9 Buy American-Construction Materials (Nov 2021) complete sections (d) IAW 52.225-10 and 52.225-9, complete Market Survey spreadsheet attached for all construction materials called for in Basis of Design using brand name and included in your bid. If alternate product is proposed, include data for the alternate proposed.

  - 852.219-75 VA Notice of Limitations on Subcontracting—Certificate of Compliance for Services and Construction. (Deviation)

  - Bid Bond/Offer/Guarantee IAW Provision 52.228-1

  - Complete Brand Name or Equal Clause and submit with electronic offer.

- Copy of SBA’s VetCert printout showing your firm as a verified SDVOSB from https://veterans.certify.sba.gov/

## 2.1  52.216-1 TYPE OF CONTRACT (NOV 2025) (DEVIATION)

The Government contemplates award of a Firm-Fixed-Price contract resulting from this solicitation.

(End of Provision)

## 2.2  52.222-5  CONSTRUCTION WAGE RATE REQUIREMENTS—SECONDARY SITE OF THE WORK (NOV 2025) (DEVIATION)

(a)(1) The offeror must notify the Government if the offeror intends to perform work at any secondary site of the work, as defined in paragraph (a)(1)(ii) of the FAR clause at 52.222-6, Construction Wage Rate Requirements, of this solicitation.

(2) If the offeror is unsure if a planned work site satisfies the criteria for a secondary site of the work, the offeror must request a determination from the Contracting Officer.

(b)(1) If the wage determination provided by the Government for work at the primary site of the work is not applicable to the secondary site of the work, the offeror must request a wage determination from the Contracting Officer.

(2) The due date for receipt of offers will not be extended as a result of an offeror's request for a wage determination for a secondary site of the work.

(End of Provision)

## 2.3  52.225-10 NOTICE OF BUY AMERICAN REQUIREMENT—CONSTRUCTION MATERIALS (MAY 2014)

(a) Definitions. "Commercially available off-the-shelf (COTS) item," "construction material," "domestic construction material," and "foreign construction material," as used in this provision, are defined in the clause of this solicitation entitled "Buy American—Construction Materials" (Federal Acquisition Regulation (FAR) clause 52.225-9).

(b) Requests for determinations of inapplicability. An offeror requesting a determination regarding the inapplicability of the Buy American statute should submit the request to the Contracting Officer in time to allow a determination before submission of offers. The offeror shall include the information and applicable supporting data required by paragraphs (c) and (d) of the clause at FAR 52.225-9 in the request. If an offeror has not requested a determination regarding the inapplicability of the Buy American statute before submitting its offer, or has not received a response to a previous request, the offeror shall include the information and supporting data in the offer.

(c) Evaluation of offers.

(1) The Government will evaluate an offer requesting exception to the requirements of the Buy American statute, based on claimed unreasonable cost of domestic construction material, by adding to the offered price the appropriate percentage of the cost of such foreign construction material, as specified in paragraph (b)(3)(i) of the clause at FAR 52.225-9.

(2) If evaluation results in a tie between an offeror that requested the substitution of foreign construction material based on unreasonable cost and an offeror that did not request an exception, the Contracting Officer will award to the offeror that did not request an exception based on unreasonable cost.

(d) Alternate offers.

(1) When an offer includes foreign solicitation in paragraph (b)(2) of the clause at FAR 52.225-9, the offeror also may submit an alternate offer based on use of equivalent domestic construction material.

(2) If an alternate offer is submitted, the offeror shall submit a separate Standard Form 1442 for the alternate offer, and a separate price comparison table prepared in accordance with paragraphs (c) and (d) of the clause at FAR 52.225-9 for the offer that is based on the use of any foreign construction material for which the Government has not yet determined an exception applies.

(3) If the Government determines that a particular exception requested in accordance with paragraph (c) of the clause at FAR 52.225-9 does not apply, the Government will evaluate only those offers based on use of the equivalent domestic construction material, and the offeror shall be required to furnish such domestic construction material. An offer based on use of the foreign construction material for which an exception was requested—

(i) Will be rejected as nonresponsive if this acquisition is conducted by sealed bidding; or

(ii) May be accepted if revised during negotiations.

(End of Provision)

## 2.4  52.228-1  BID GUARANTEE  (SEP 1996)

(a) Failure to furnish a bid guarantee in the proper form and amount, by the time set for opening of bids, may be cause for rejection of the bid.

(b) The bidder shall furnish a bid guarantee in the form of a firm commitment, e.g., bid bond supported by good and sufficient surety or sureties acceptable to the Government, postal money order, certified check, cashier's check, irrevocable letter of credit, or, under Treasury Department regulations, certain bonds or notes of the United States. The Contracting Officer will return bid guarantees, other than bid bonds—

(1) To unsuccessful bidders as soon as practicable after the opening of bids; and

(2) To the successful bidder upon execution of contractual documents and bonds (including any necessary coinsurance or reinsurance agreements), as required by the bid as accepted.

(c) The amount of the bid guarantee shall be 20 percent of the bid price or $3,000,000, whichever is less.

(d) If the successful bidder, upon acceptance of its bid by the Government within the period specified for acceptance, fails to execute all contractual documents or furnish executed bond(s) within 10 days after receipt of the forms by the bidder, the Contracting Officer may terminate the contract for default.

(e) In the event the contract is terminated for default, the bidder is liable for any cost of acquiring the work that exceeds the amount of its bid, and the bid guarantee is available to offset the difference.

(End of Provision)

## 2.5  52.233-2  SERVICE OF PROTEST  (SEP 2006)

Protests, as defined in section 33.101 of the Federal Acquisition Regulation, that are filed directly with an agency, and copies of any protests that are filed with the Government Accountability Office (GAO), shall be served on the Contracting Officer (addressed as follows) by obtaining written and dated acknowledgment of receipt from:

Vangie Miller

Vangie.Miller@va.gov

Hand-Carried Address:

Department of Veterans Affairs

Contracting Office

Network Contracting Office 6

201 Hay Street, Suite 304

Fayetteville NC  28301

Mailing Address:

Department of Veterans Affairs

Contracting Office

Network Contracting Office 6

201 Hay Street, Suite 304

Fayetteville NC  28301

(b) The copy of any protest shall be received in the office designated above within one day of filing a protest with the GAO.

(End of Provision)

## 2.6  52.240-90  SECURITY PROHIBITIONS AND EXCLUSIONS REPRESENTATIONS AND CERTIFICATIONS (NOV 2025) (DEVIATION)

(a) Definitions. As used in this provision—

Backhaul, covered article, covered telecommunications equipment or services, critical technology, FASCSA order, Intelligence community, interconnection arrangements, national security system, roaming, sensitive compartmented information, sensitive compartmented information system, source, and substantial or essential component have the meanings provided in the clause 52.240-91, Security Prohibitions and Exclusions.

Business operations means engaging in commerce in any form, including by acquiring, developing, maintaining, owning, selling, possessing, leasing, or operating equipment, facilities, personnel, products, services, personal property, real property, or any other apparatus of business or commerce.

Marginalized populations of Sudan means—

(1) Adversely affected groups in regions authorized to receive assistance under section 8(c) of the Darfur Peace and Accountability Act (Pub. L. 109-344) (50 U.S.C. 1701 note); and

(2) Marginalized areas in Northern Sudan described in section 4(9) of such Act.

Restricted business operations means business operations in Sudan that include power production activities, mineral extraction activities, oil-related activities, or the production of military equipment, as those terms are defined in the Sudan Accountability and Divestment Act of 2007 (Pub. L. 110-174). Restricted business operations do not include business operations that the person (as that term is defined in Section 2 of the Sudan Accountability and Divestment Act of 2007) conducting the business can demonstrate—

(1) Are conducted under contract directly and exclusively with the regional government of southern Sudan;

(2) Are conducted under specific authorization from the Office of Foreign Assets Control in the Department of the Treasury, or are expressly exempted under Federal law from the requirement to be conducted under such authorization;

(3) Consist of providing goods or services to marginalized populations of Sudan;

(4) Consist of providing goods or services to an internationally recognized peacekeeping force or humanitarian organization;

(5) Consist of providing goods or services that are used only to promote health or education; or

(6) Have been voluntarily suspended.

Sensitive technology—

(1) Means hardware, software, telecommunications equipment, or any other technology that is to be used specifically—

(i) To restrict the free flow of unbiased information in Iran; or

(ii) To disrupt, monitor, or otherwise restrict speech of the people of Iran; and

(2) Does not include information or informational materials the export of which the President does not have the authority to regulate or prohibit pursuant to section 203(b)(3) of the International Emergency Economic Powers Act (50 U.S.C. 1702(b)(3)).

(b) Procedures.

(1) Covered telecommunications and video surveillance. The Offeror shall review the list of excluded parties in the System for Award Management (SAM) at https://www.sam.gov for entities excluded from receiving federal awards for “covered telecommunications equipment or services.”

(2) FASCSA Orders.

(i) The Offeror shall search in SAM for the phrase “FASCSA order” for any covered article, or any products or services produced or provided by a source, if there is an applicable FASCSA order described in paragraph (e) of FAR 52.240-91, Security Prohibitions and Exclusions.

(ii) The Offeror shall review the solicitation for any FASCSA orders that are not in SAM but are effective and apply to the solicitation and resultant contract (see FAR 40.204-1(c)(2)).

(iii) FASCSA orders issued after the date of solicitation do not apply unless added by an amendment to the solicitation.

(c) Covered telecommunications equipment or services representations. By submission of its offer, the Offeror represents that, after conducting a reasonable inquiry (that looks at any information in the Offeror’s possession but does not need to include an internal or third-party audit)—

(1) It will not provide covered telecommunications equipment or services to the Government in the performance of any contract, subcontract or other contractual instrument resulting from this solicitation, except as waived by the solicitation, or as disclosed in paragraph (g); and

(2) It does not use covered telecommunications equipment or services, or use any equipment, system, or service that uses covered telecommunications equipment or services, except as waived by the solicitation, or as disclosed in paragraph (g).

(d) FASCSA Representation. By submission of this offer, the offeror represents that it has conducted a reasonable inquiry, and that the offeror does not propose to provide or use in response to this solicitation any covered article, or any products or services produced or provided by a source, if the covered article or the source is prohibited by an applicable FASCSA order in effect on the date the solicitation was issued, except as waived by the solicitation, or as disclosed in paragraph (g). A reasonable inquiry will look at any information in the offeror’s possession but does not need to include an internal or third-party audit.

(e) Sudan certification. By submission of its offer, the offeror certifies, after conducting a reasonable inquiry (that looks at any information in the offeror’s possession but does not need to include an internal or third-party audit), that the offeror does not conduct any restricted business operations in Sudan.

(f) Iran Representation and Certifications.

(1) Except as provided in paragraph (f)(2) of this provision or if a waiver has been granted in accordance with FAR 40.203-3, the offeror, after conducting a reasonable inquiry (that looks at any information in the offeror’s possession but does not need to include an internal or third-party audit), by submission of its offer—

(i) Represents, to the best of its knowledge and belief, that the offeror does not export any sensitive technology to the government of Iran or any entities or individuals owned or controlled by, or acting on behalf or at the direction of, the government of Iran;

(ii) Certifies that the offeror, or any person (as defined at section 15 of the Iran Sanctions Act of 1996, Pub. L. 104-172, 50 U.S.C. 1701 note) owned or controlled by the offeror, does not engage in any activities for which sanctions may be imposed under section 5 of the Act. These sanctioned activities are in the areas of development of the petroleum resources of Iran, production of refined petroleum products in Iran, sale and provision of refined petroleum products to Iran, and contributing to Iran’s ability to acquire or develop certain weapons or technologies; and

(iii) Certifies that the offeror, and any person owned or controlled by the offeror, does not knowingly engage in any transaction that exceeds $15,000 with Iran’s Revolutionary Guard Corps or any of its officials, agents, or affiliates, the property and interests in property of which are blocked pursuant to the International Emergency Economic Powers Act (50 U.S.C. 1701 et seq.) (see OFAC’s Specially Designated Nationals and Blocked Persons List at https://www.treasury.gov/resource-center/sanctions/SDN-List/Pages/default.aspx)

(2) Exception for trade agreements. The representation and certification requirements of paragraph (f)(1) of this provision do not apply if—

(i) This solicitation includes a trade agreements notice or certification (e.g., 52.225-6, Trade Agreements Certificate); and

(ii) The offeror has certified that all the offered products to be supplied are designated country end products or designated country construction material.

(iii) The offeror shall email questions concerning sensitive technology to the Department of State at CISADA106@state.gov.

(g) Disclosure.

(1) If the Offeror is not able to represent compliance with the prohibitions in paragraphs (c) or (d), then the Offeror shall disclose within 72 hours to the contracting office identified in paragraph (g)(2) the following information for each product or service not compliant:

(i) Contract number and order number, if applicable;

(ii) Identification of whether this disclosure relates to paragraph (c) on covered telecommunication equipment or services, or to paragraph (d) on FASCSA orders;

(iii) A description of the products or services that the Contractor identifies or has reason to suspect is prohibited (include brand; model number, such as the original equipment manufacturer (OEM) number, manufacturer part number, or wholesaler number; and item description, as applicable);

(iv) The entity that produced the product or service (include entity name, unique entity identifier, Contractor and Government Entity (CAGE) code, facilities responsible for design, fabrication, assembly, packaging, and test of the product, and whether the entity was the OEM or a distributor (provide manufacturer codes and distributor codes used for the product));

(v) Description of the functionality of the product or service and how that functionality impacts the risk to the product or service;

(vi) An explanation of any factors relevant to determining if the product or service should be permitted by an applicable exception, exemption, or waiver (if the offeror would like the Government to consider a waiver);

(vii) Whether alternative products or services are available that would be compliant with the prohibition;

(viii) If the product or service is related to item maintenance, include the following information on the item being maintained:

(A) Brand;

(B) Model number, OEM number, manufacturer part number, or wholesaler number; and

(C) Item description, as applicable.

(ix) Any readily available information about mitigation actions undertaken or recommended.

(2) If a disclosure is required to be submitted to a contracting office, the offeror shall submit the disclosure as follows:

(i) If a Department of Defense contracting office, the offeror shall submit the disclosure to the website at https://dibnet.dod.mil.

(ii) For all other contracting offices, the Offeror shall submit the disclosure to the Contracting Officer.

(3) If the disclosure provided does not contain any of the information required by paragraph (1), and the Offeror later discovers new information that is required by paragraph (1), then the Offeror shall submit a subsequent disclosure within 72 hours of discovering the new information.

(h) Executive agency review of disclosures. The Contracting Officer will review disclosures provided in paragraph (g) to determine if any applicable waiver may be sought. The Contracting Officer may choose not to pursue a waiver and may instead make an award to an Offeror that does not require a waiver.

(End of Provision)

## 2.7  52.252-1  SOLICITATION PROVISIONS INCORPORATED BY REFERENCE  (FEB 1998)

This solicitation incorporates one or more solicitation provisions by reference, with the same force and effect as if they were given in full text. Upon request, the Contracting Officer will make their full text available. The offeror is cautioned that the listed provisions may include blocks that must be completed by the offeror and submitted with its quotation or offer. In lieu of submitting the full text of those provisions, the offeror may identify the provision by paragraph identifier and provide the appropriate information with its quotation or offer. Also, the full text of a solicitation provision may be accessed electronically at this/these address(es):

https://www.acquisition.gov/browse/index/far

https://www.va.gov/oal/library/vaar/

(End of Provision)

| FAR Number | Title | Date |
| --- | --- | --- |
| 52.204-7 | SYSTEM FOR AWARD MANAGEMENT—REGISTRATION (DEVIATION) | NOV 2025 |
| 52.214-3 | AMENDMENTS TO INVITATIONS FOR BIDS | DEC 2016 |
| 52.214-4 | FALSE STATEMENTS IN BIDS | APR 1984 |
| 52.214-5 | SUBMISSION OF BIDS | DEC 2016 |
| 52.214-6 | EXPLANATION TO PROSPECTIVE BIDDERS | APR 1984 |
| 52.214-7 | LATE SUBMISSIONS, MODIFICATIONS, AND WITHDRAWALS OF BIDS | NOV 1999 |
| 52.214-18 | PREPARATION OF BIDS—CONSTRUCTION | APR 1984 |
| 52.214-19 | CONTRACT AWARD—SEALED BIDDING—CONSTRUCTION | AUG 1996 |
| 52.214-34 | SUBMISSION OF OFFERS IN THE ENGLISH LANGUAGE | APR 1991 |
| 52.214-35 | SUBMISSION OF OFFERS IN U.S. CURRENCY | APR 1991 |
| 52.228-17 | INDIVIDUAL SURETY—PLEDGE OF ASSETS (BID GUARANTEE) | FEB 2021 |

# REPRESENTATIONS AND CERTIFICATIONS

## 3.1 52.209-7 INFORMATION REGARDING RESPONSIBILITY MATTERS (OCT 2018)

(a) Definitions. As used in this provision—

"Administrative proceeding" means a non-judicial process that is adjudicatory in nature in order to make a determination of fault or liability (e.g., Securities and Exchange Commission Administrative Proceedings, Civilian Board of Contract Appeals Proceedings, and Armed Services Board of Contract Appeals Proceedings). This includes administrative proceedings at the Federal and State level but only in connection with performance of a Federal contract or grant. It does not include agency actions such as contract audits, site visits, corrective plans, or inspection of deliverables.

"Federal contracts and grants with total value greater than $10,000,000" means—

(1) The total value of all current, active contracts and grants, including all priced options; and

(2) The total value of all current, active orders including all priced options under indefinite-delivery, indefinite-quantity, 8(a), or requirements contracts (including task and delivery and multiple-award Schedules).

"Principal" means an officer, director, owner, partner, or a person having primary management or supervisory responsibilities within a business entity (e.g., general manager; plant manager; head of a division or business segment; and similar positions).

(b) The offeror [ ] has [ ] does not have current active Federal contracts and grants with total value greater than $10,000,000.

(c) If the offeror checked "has" in paragraph (b) of this provision, the offeror represents, by submission of this offer, that the information it has entered in the Federal Awardee Performance and Integrity Information System (FAPIIS) is current, accurate, and complete as of the date of submission of this offer with regard to the following information:

(1) Whether the offeror, and/or any of its principals, has or has not, within the last five years, in connection with the award to or performance by the offeror of a Federal contract or grant, been the subject of a proceeding, at the Federal or State level that resulted in any of the following dispositions:

(i) In a criminal proceeding, a conviction.

(ii) In a civil proceeding, a finding of fault and liability that results in the payment of a monetary fine, penalty, reimbursement, restitution, or damages of $5,000 or more.

(iii) In an administrative proceeding, a finding of fault and liability that results in—

(A) The payment of a monetary fine or penalty of $5,000 or more; or

(B) The payment of a reimbursement, restitution, or damages in excess of $100,000.

(iv) In a criminal, civil, or administrative proceeding, a disposition of the matter by consent or compromise with an acknowledgment of fault by the Contractor if the proceeding could have led to any of the outcomes specified in paragraphs (c)(1)(i), (c)(1)(ii), or (c)(1)(iii) of this provision.

(2) If the offeror has been involved in the last five years in any of the occurrences listed in (c)(1) of this provision, whether the offeror has provided the requested information with regard to each occurrence.

(d) The offeror shall post the information in paragraphs (c)(1)(i) through (c)(1)(iv) of this provision in FAPIIS as required through maintaining an active registration in the System for Award Management, which can be accessed via https://www.sam.gov (see 52.204-7).

(End of Provision)

## 3.2  52.209-13 VIOLATION OF ARMS CONTROL TREATIES OR AGREEMENTS—CERTIFICATION (NOV 2021)

(a) This provision does not apply to acquisitions at or below the simplified acquisition threshold or to acquisitions of commercial products and commercial services as defined in Federal Acquisition Regulation 2.101.

(b) Certification. [Offeror shall check either (1) or (2).]

_____ (1) The Offeror certifies that—

(i) It does not engage and has not engaged in any activity that contributed to or was a significant factor in the President’s or Secretary of State’s determination that a foreign country is in violation of its obligations undertaken in any arms control, nonproliferation, or disarmament agreement to which the United States is a party, or is not adhering to its arms control, nonproliferation, or disarmament commitments in which the United States is a participating state. The determinations are described in the most recent unclassified annual report provided to Congress pursuant to section 403 of the Arms Control and Disarmament Act (22 U.S.C. 2593a). The report is available at https://www.state.gov/bureaus-offices/under-secretary-for-arms-control-and-international-security-affairs/bureau-of-arms-control-verification-and-compliance/; and

(ii) No entity owned or controlled by the Offeror has engaged in any activity that contributed to or was a significant factor in the President’s or Secretary of State’s determination that a foreign country is in violation of its obligations undertaken in any arms control, nonproliferation, or disarmament agreement to which the United States is a party, or is not adhering to its arms control, nonproliferation, or disarmament commitments in which the United States is a participating state. The determinations are described in the most recent unclassified annual report provided to Congress pursuant to section 403 of the Arms Control and Disarmament Act (22 U.S.C. 2593a). The report is available at https://www.state.gov/bureaus-offices/under-secretary-for-arms-control-and-international-security-affairs/bureau-of-arms-control-verification-and-compliance/; or

(2) The Offeror is providing separate information with its offer in accordance with paragraph (d)(2) of this provision.

(c) Procedures for reviewing the annual unclassified report (see paragraph (b)(1) of this provision). For clarity, references to the report in this section refer to the entirety of the annual unclassified report, including any separate reports that are incorporated by reference into the annual unclassified report.

(1) Check the table of contents of the annual unclassified report and the country section headings of the reports incorporated by reference to identify the foreign countries listed there. Determine whether the Offeror or any person owned or controlled by the Offeror may have engaged in any activity related to one or more of such foreign countries.

(2) If there may have been such activity, review all findings in the report associated with those foreign countries to determine whether or not each such foreign country was determined to be in violation of its obligations undertaken in an arms control, nonproliferation, or disarmament agreement to which the United States is a party, or to be not adhering to its arms control, nonproliferation, or disarmament commitments in which the United States is a participating state. For clarity, in the annual report an explicit certification of noncompliance is equivalent to a determination of violation. However, the following statements in the annual report are not equivalent to a determination of violation:

(i) An inability to certify compliance.

(ii) An inability to conclude compliance.

(iii) A statement about compliance concerns.

(3) If so, determine whether the Offeror or any person owned or controlled by the Offeror has engaged in any activity that contributed to or is a significant factor in the determination in the report that one or more of these foreign countries is in violation of its obligations undertaken in an arms control, nonproliferation, or disarmament agreement to which the United States is a party, or is not adhering to its arms control, nonproliferation, or disarmament commitments in which the United States is a participating state. Review the narrative for any such findings reflecting a determination of violation or non-adherence related to those foreign countries in the report, including the finding itself, and to the extent necessary, the conduct giving rise to the compliance or adherence concerns, the analysis of compliance or adherence concerns, and efforts to resolve compliance or adherence concerns.

(4) The Offeror may submit any questions with regard to this report by email to NDAA1290Cert@state.gov. To the extent feasible, the Department of State will respond to such email inquiries within 3 business days.

(d) Do not submit an offer unless—

(1) A certification is provided in paragraph (b)(1) of this provision and submitted with the offer; or

(2) In accordance with paragraph (b)(2) of this provision, the Offeror provides with its offer information that the President of the United States has—

(i) Waived application under U.S.C. 2593e(d) or (e); or

(ii) Determined under 22 U.S.C. 2593e(g)(2) that the entity has ceased all activities for which measures were imposed under 22 U.S.C.2593e(b).

(e) Remedies. The certification in paragraph (b)(1) of this provision is a material representation of fact upon which reliance was placed when making award. If it is later determined that the Offeror knowingly submitted a false certification, in addition to other remedies available to the Government, such as suspension or debarment, the Contracting Officer may terminate any contract resulting from the false certification.

(End of Provision)

# GENERAL CONDITIONS

| FAR Number | Title | Date |
| --- | --- | --- |
| 52.204-19 | INCORPORATION BY REFERENCE OF REPRESENTATIONS AND CERTIFICATIONS | DEC 2014 |
| 52.209-9 | UPDATES OF PUBLICLY AVAILABLE INFORMATION REGARDING RESPONSIBILITY MATTERS | OCT 2018 |

## 4.1  52.211-12  LIQUIDATED DAMAGES—CONSTRUCTION  (SEPT 2000)

(a) If the Contractor fails to complete the work within the time specified in the contract, the Contractor shall pay liquidated damages to the Government in the amount of  for each calendar day of delay until the work is completed or accepted.

(b) If the Government terminates the Contractor's right to proceed, liquidated damages will continue to accrue until the work is completed. These liquidated damages are in addition to excess costs of repurchase under the Termination clause.

(End of Clause)

## 4.2  52.219-28 POSTAWARD SMALL BUSINESS PROGRAM REREPRESENTATION (NOV 2025) (DEVIATION)

(a) Definitions. As used in this clause—

Long-term contract means a contract of more than five years in duration, including options. However, the term does not include contracts that exceed five years in duration because the period of performance has been extended for a cumulative period not to exceed six months under the clause at 52.217-8, Option to Extend Services, or other appropriate authority.

Small business concern—

(1) Means a concern, including its affiliates, that is independently owned and operated, not dominant in its field of operation, and qualified as a small business under the criteria in 13 CFR part 121 and the size standard in paragraph (c) of this clause.

(2) Affiliates, as used in this definition, means business concerns, one of whom directly or indirectly controls or has the power to control the others, or a third party or parties control or have the power to control the others. In determining whether affiliation exists, consideration is given to all appropriate factors including common ownership, common management, and contractual relationships. SBA determines affiliation based on the factors set forth at 13 CFR 121.103.

(b) If the Contractor represented that it was a small business concern, a small disadvantaged business concern, or a joint venture that was any of the small business concerns identified in 19.000(a)(3) prior to award of this contract, the Contractor shall rerepresent its size and socioeconomic status according to paragraph (e) of this clause or, if applicable, paragraph (g) of this clause, upon occurrence of any of the following:

(1) Within 30 days after execution of a novation agreement or within 30 days after modification of the contract to include this clause, if the novation agreement was executed prior to inclusion of this clause in the contract.

(2) Within 30 days after a merger or acquisition that does not require a novation or within 30 days after modification of the contract to include this clause, if the merger or acquisition occurred prior to inclusion of this clause in the contract.

(3) For long-term contracts-

(i) Within 60 to 120 days prior to the end of the fifth year of the contract; and

(ii) Within 60 to 120 days prior to the date specified in the contract for exercising any option thereafter.

(c) The Contractor shall rerepresent its size status in accordance with the size standard in effect at the time of this rerepresentation that corresponds to the North American Industry Classification System (NAICS) code(s) assigned to this contract. The small business size standard corresponding to this NAICS code(s) can be found at https://www.sba.gov/document/support--table-size-standards.

(d) The small business size standard for a Contractor providing an end item that it does not manufacture, process, or produce itself, for a contract other than a construction or service contract, is 500 employees, or 150 employees for information technology value-added resellers under NAICS code 541519, if the acquisition—

(1) Was set aside for small business and has a value above the simplified acquisition threshold;

(2) Used the HUBZone price evaluation preference regardless of dollar value, unless the Contractor waived the price evaluation preference; or

(3) Was an 8(a), HUBZone, service-disabled veteran-owned, economically disadvantaged women-owned, or women-owned small business set-aside or sole-source award regardless of dollar value.

(e) Except as provided in paragraph (g) of this clause, the Contractor shall make the representation(s) required by paragraph (b) of this clause by validating or updating all its representations in the Representations and Certifications section of the System for Award Management (SAM) and its other data in SAM, as necessary, to ensure that they reflect the Contractor's current status. The Contractor shall notify the contracting officer in writing within the timeframes specified in paragraph (b) of this clause, that the data have been validated or updated, and provide the date of the validation or update.

(f) If the Contractor represented that it was other than a small business concern prior to award of this contract, the Contractor may, but is not required to, take the actions required by paragraphs (e) or (g) of this clause.

(g) If the Contractor does not have representations and certifications in SAM, or does not have a representation in SAM for the NAICS code applicable to this contract, the Contractor is required to complete the following rerepresentation and submit it to the contracting office, along with the contract number and the date on which the rerepresentation was completed:

(1) The Contractor represents that it [ ] is, [ ] is not a small business concern under NAICS Code 238210 assigned to contract number .

(2) [Complete only if the Contractor represented itself as a small business concern in paragraph (g)(1) of this clause.] The Contractor represents that it [ ] is, [ ] is not, a small disadvantaged business concern as defined in 13 CFR 124.1001.

(3) Women-owned small business (WOSB) joint venture eligible under the WOSB Program. The Contractor represents that it [ ] is, [ ] is not a joint venture that complies with the requirements of 13 CFR 127.506(a) through (c). [The Contractor shall enter the name and unique entity identifier of each party to the joint venture: _____.]

(4) Economically disadvantaged women-owned small business (EDWOSB) joint venture. The Contractor represents that it [ ] is, [ ] is not a joint venture that complies with the requirements of 13 CFR 127.506(a) through (c). [The Contractor shall enter the name and unique entity identifier of each party to the joint venture: _____.]

(5) Service-disabled veteran-owned small business (SDVOSB) joint venture eligible under the SDVOSB Program. The Contractor represents that it [ ] is, [ ] is not an SDVOSB joint venture eligible under the SDVOSB Program that complies with the requirements of 13 CFR 128.402. [The Contractor shall enter the name and unique entity identifier of each party to the joint venture: _____.]

(6) HUBZone joint venture eligible under the HUBZone Program. [Complete only if the offeror is a HUBZone small business concern.] The offeror represents, as part of its offer, that It [ ] is, [ ] is not a HUBZone joint venture that complies with the requirements of 13 CFR 126.616(a) through (c). [The Contractor shall enter the name and unique entity identifier of each party to the joint venture: _____.] Each HUBZone small business concern participating in the HUBZone joint venture must be certified as a HUBZone concern.

[Contractor to sign and date and insert authorized signer's name and title. ______________________]

(End of Clause)

| FAR Number | Title | Date |
| --- | --- | --- |
| 52.222-35 | EQUAL OPPORTUNITY FOR VETERANS (DEVIATION) | NOV 2025 |

## 4.3  52.222-40 NOTIFICATION OF EMPLOYEE RIGHTS UNDER THE NATIONAL LABOR RELATIONS ACT (NOV 2025) (DEVIATION)

(a) During the term of this contract, the Contractor must post an employee notice, of such size and in such form, and containing such content as prescribed by the Secretary of Labor, in conspicuous places in and about its plants and offices where employees covered by the National Labor Relations Act engage in activities relating to the performance of the contract, including all places where notices to employees are customarily posted both physically and electronically, in the languages employees speak, in accordance with 29 CFR 471.2(d) and (f).

(1) Physical posting of the employee notice must be in conspicuous places in and about the Contractor's plants and offices so that the notice is prominent and readily seen by employees who are covered by the National Labor Relations Act and engage in activities related to the performance of the contract.

(2) If the Contractor customarily posts notices to employees electronically, then the Contractor must also post the required notice electronically by displaying prominently, on any Web site that is maintained by the Contractor and is customarily used for notices to employees about terms and conditions of employment, a link to the Department of Labor's Web site that contains the full text of the poster. The link to the Department's Web site, as referenced in (b)(3) of this section, must read, "Important Notice about Employee Rights to Organize and Bargain Collectively with Their Employers."

(b) This required employee notice, printed by the Department of Labor, may be—

(1) Obtained from the Division of Interpretations and Standards, Office of Labor-Management Standards, U.S. Department of Labor, 200 Constitution Avenue, NW., Room N-5609, Washington, DC 20210, (202) 693-0123, or from any field office of the Office of Labor-Management Standards or Office of Federal Contract Compliance Programs;

(2) Provided by the Federal contracting agency if requested;

(3) Downloaded from the Office of Labor-Management Standards Web site at http://www.dol.gov/olms/regs/compliance/EO13496.htm; or

(4) Reproduced and used as exact duplicate copies of the Department of Labor's official poster.

(c) The required text of the employee notice referred to in this clause is located at Appendix A, Subpart A, 29 CFR Part 471.

(d) The Contractor must comply with all provisions of the employee notice and related rules, regulations, and orders of the Secretary of Labor.

(e) In the event that the Contractor does not comply with the requirements set forth in paragraphs (a) through (d) of this clause, this contract may be terminated or suspended in whole or in part, and the Contractor may be suspended or debarred in accordance with 29 CFR 471.14 and subpart 9.4. Such other sanctions or remedies may be imposed as are provided by 29 CFR part 471, which implements Executive Order 13496 or as otherwise provided by law.

(f) Subcontracts.

(1) The Contractor must include the substance of this clause, including this paragraph (f), in every subcontract that exceeds $10,000 and will be performed wholly or partially in the United States, unless exempted by the rules, regulations, or orders of the Secretary of Labor issued pursuant to section 3 of Executive Order 13496 of January 30, 2009, so that such provisions will be binding upon each subcontractor.

(2) The Contractor must not procure supplies or services in a way designed to avoid the applicability of Executive Order 13496 or this clause.

(3) The Contractor must take such action with respect to any such subcontract as may be directed by the Secretary of Labor as a means of enforcing such provisions, including the imposition of sanctions for noncompliance.

(4) However, if the Contractor becomes involved in litigation with a subcontractor, or is threatened with such involvement, as a result of such direction, the Contractor may request the United States, through the Secretary of Labor, to enter into such litigation to protect the interests of the United States.

(End of Clause)

## 4.4  52.222-42 STATEMENT OF EQUIVALENT RATES FOR FEDERAL HIRES (MAY 2014)

In compliance with the Service Contract Labor Standards statute and the regulations of the Secretary of Labor (29 CFR Part 4), this clause identifies the classes of service employees expected to be employed under the contract and states the wages and fringe benefits payable to each if they were employed by the contracting agency subject to the provisions of 5 U.S.C.5341 or 5332.

This Statement is for Information Only:

It is not a Wage Determination

| Employee Class | Monetary Wage-Fringe Benefits |
| --- | --- |

(End of Clause)

## 4.5 52.225-2 BUY AMERICAN CERTIFICATE (OCT 2022)

(a)(1) The Offeror certifies that each end product, except those listed in paragraph (b) of this provision, is a domestic end product and that each domestic end product listed in paragraph (c) of this provision contains a critical component.

(2) The Offeror shall list as foreign end products those end products manufactured in the United States that do not qualify as domestic end products. For those foreign end products that do not consist wholly or predominantly of iron or steel or a combination of both, the Offeror shall also indicate whether these foreign end products exceed 55 percent domestic content, except for those that are COTS items. If the percentage of the domestic content is unknown, select ‘‘no’’.

(3) The Offeror shall separately list the line item numbers of domestic end products that contain a critical component (see FAR 25.105).

(4) The terms ‘‘commercially available off-the-shelf (COTS) item,’’ ‘‘critical component,’’ ‘‘domestic end product,’’ ‘‘end product,’’ and ‘‘foreign end product’’ are defined in the clause of this solicitation entitled ‘‘Buy American—Supplies.”

(b) Foreign End Products:

| Line Item No. | Country of origin | Exceeds 55% domestic content (yes/no) |
| --- | --- | --- |

[List as necessary]

(c) Domestic end products containing a critical component:

Line Item No.

[List as necessary]

(d) The Government will evaluate offers in accordance with the policies and procedures of part 25 of the Federal Acquisition Regulation.

(End of Provision)

## 4.6  52.228-14  IRREVOCABLE LETTER OF CREDIT (NOV 2014)

(a) "Irrevocable letter of credit" (ILC), as used in this clause, means a written commitment by a federally insured financial institution to pay all or part of a stated amount of money, until the expiration date of the letter, upon presentation by the Government (the beneficiary) of a written demand therefor. Neither the financial institution nor the offeror/Contractor can revoke or condition the letter of credit.

(b) If the offeror intends to use an ILC in lieu of a bid bond, or to secure other types of bonds such as performance and payment bonds, the letter of credit and letter of confirmation formats in paragraphs (e) and (f) of this clause shall be used.

(c) The letter of credit shall be irrevocable, shall require presentation of no document other than a written demand and the ILC (including confirming letter, if any), shall be issued/confirmed by an acceptable federally insured financial institution as provided in paragraph (d) of this clause, and—

(1) If used as a bid guarantee, the ILC shall expire no earlier than 60 days after the close of the bid acceptance period;

(2) If used as an alternative to corporate or individual sureties as security for a performance or payment bond, the offeror/ Contractor may submit an ILC with an initial expiration date estimated to cover the entire period for which financial security is required or may submit an ILC with an initial expiration date that is a minimum period of one year from the date of issuance. The ILC shall provide that, unless the issuer provides the beneficiary written notice of non-renewal at least 60 days in advance of the current expiration date, the ILC is automatically extended without amendment for one year from the expiration date, or any future expiration date, until the period of required coverage is completed and the Contracting Officer provides the financial institution with a written statement waiving the right to payment. The period of required coverage shall be:

(i) For contracts subject to 40 U.S.C. chapter 31, subchapter III, Bonds, the later of—

(A) One year following the expected date of final payment;

(B) For performance bonds only, until completion of any warranty period; or

(C) For payment bonds only, until resolution of all claims filed against the payment bond during the one-year period following final payment.

(ii) For contracts not subject to 40 U.S.C. chapter 31, subchapter III, Bonds, the later of—

(A) 90 days following final payment; or

(B) For performance bonds only, until completion of any warranty period.

(d)(1) Only federally insured financial institutions rated investment grade by a commercial rating service shall issue or confirm the ILC.

(2) Unless the financial institution issuing the ILC had letter of credit business of at least $25 million in the past year, ILCs over $5 million must be confirmed by another acceptable financial institution that had letter of credit business of at least $25 million in the past year.

(3) The Offeror/Contractor shall provide the Contracting Officer a credit rating that indicates the financial institutions have the required credit rating as of the date of issuance of the ILC.

(4) The current rating for a financial institution is available through any of the following rating services registered with the U.S. Securities and Exchange Commission (SEC) as a Nationally Recognized Statistical Rating Organization (NRSRO). NRSRO's can be located at the Web site http://www.sec.gov/answers/nrsro.htm maintained by the SEC.

(e) The following format shall be used by the issuing financial institution to create an ILC:

________________________________________________________________

[Issuing Financial Institution's Letterhead or Name and Address]

Issue Date_____________________________________________________________

Irrevocable Letter of Credit No._______________________________________ Account party's name___________________________________________________ Account party's address________________________________________________ For Solicitation No.___________________________________________________ (For reference only)

TO:  [U.S. Government agency]

[U.S. Government agency's address]

1. We hereby establish this irrevocable and transferable Letter of Credit in your favor for one or more drawings up to United States $________. This Letter of Credit is payable at [issuing financial institution's and, if any, confirming financial institution's] office at [issuing financial institution's address and, if any, confirming financial institution's address] and expires with our close of business on ________, or any automatically extended expiration date.

2. We hereby undertake to honor your or the transferee's sight draft(s) drawn on the issuing or, if any, the confirming financial institution, for all or any part of this credit if presented with this Letter of Credit and confirmation, if any, at the office specified in paragraph 1 of this Letter of Credit on or before the expiration date or any automatically extended expiration date.

3. [This paragraph is omitted if used as a bid guarantee, and subsequent paragraphs are renumbered.] It is a condition of this Letter of Credit that it is deemed to be automatically extended without amendment for one year from the expiration date hereof, or any future expiration date, unless at least 60 days prior to any expiration date, we notify you or the transferee by registered mail, or other receipted means of delivery, that we elect not to consider this Letter of Credit renewed for any such additional period. At the time we notify you, we also agree to notify the account party (and confirming financial institution, if any) by the same means of delivery.

4. This Letter of Credit is transferable. Transfers and assignments of proceeds are to be effected without charge to either the beneficiary or the transferee/assignee of proceeds. Such transfer or assignment shall be only at the written direction of the Government (the beneficiary) in a form satisfactory to the issuing financial institution and the confirming financial institution, if any.

5. This Letter of Credit is subject to the Uniform Customs and Practice (UCP) for Documentary Credits, International Chamber of Commerce Publication No.___ (Insert version in effect at the time of ILC issuance, e.g.,“Publication 600, 2006 edition”) and to the extent not inconsistent therewith, to the laws of ___[State of confirming financial institution, if any, otherwise State of issuing financial institution].

6. If this credit expires during an interruption of business of this financial institution as described in Article 17 of the UCP, the financial institution specifically agrees to effect payment if this credit is drawn against within 30 days after the resumption of our business.

Sincerely,

__________________________________________ [Issuing financial institution]

(f) The following format shall be used by the financial institution to confirm an ILC:

____________________________________________________________________

[Confirming Financial Institution's Letterhead or Name and Address]

(Date)____________________

Our Letter of Credit Advice Number__________________________________________________________ Beneficiary:___________________________________________________________ [U.S. Government agency] Issuing Financial Institution:_________________________________________ Issuing Financial Institution's LC No.:________________________________ Gentlemen:

1. We hereby confirm the above indicated Letter of Credit, the original of which is attached, issued by __________ [name of issuing financial institution] for drawings of up to United States dollars __________/U.S. $__________ and expiring with our close of business on __________ [the expiration date], or any automatically extended expiration date.

2. Draft(s) drawn under the Letter of Credit and this Confirmation are payable at our office located at ____________.

3. We hereby undertake to honor sight draft(s) drawn under and presented with the Letter of Credit and this Confirmation at our offices as specified herein.

4. [This paragraph is omitted if used as a bid guarantee, and subsequent paragraphs are renumbered.] It is a condition of this confirmation that it be deemed automatically extended without amendment for one year from the expiration date hereof, or any automatically extended expiration date, unless:

(a) At least 60 days prior to any such expiration date, we shall notify the Contracting Officer, or the transferee and the issuing financial institution, by registered mail or other receipted means of delivery, that we elect not to consider this confirmation extended for any such additional period; or

(b) The issuing financial institution shall have exercised its right to notify you or the transferee, the account party, and ourselves, of its election not to extend the expiration date of the Letter of Credit.

5. This confirmation is subject to the Uniform Customs and Practice (UCP) for Documentary Credits, International Chamber of Commerce Publication No.___ (Insert version in effect at the time of ILC issuance, e.g.,“Publication 600, 2006 edition”) and to the extent not inconsistent therewith, to the laws of___[State of confirming financial institution].

6. If this confirmation expires during an interruption of business of this financial institution as described in Article 17 of the UCP, we specifically agree to effect payment if this credit is drawn against within 30 days after the resumption of our business.

Sincerely, ______________________________________________________________________ [Confirming financial institution]

(g) The following format shall be used by the Contracting Officer for a sight draft to draw on the Letter of Credit: SIGHT DRAFT

______________________________________________________________________ [City, State]

(Date)____________________ [Name and address of financial institution] Pay to the order of____________________________________________________ [Beneficiary Agency] __________

the sum of United States $ __________. This draft is drawn under______________________________________________ Irrevocable Letter of Credit No._______________________________________.

____________________________ [Beneficiary Agency] ____________________________ [By]

(End of Clause)

## 4.7  52.225-9 BUY AMERICAN—CONSTRUCTION MATERIALS (DEVIATION) (NOV 2025)

(a) Definitions. As used in this clause—

Commercially available off-the-shelf (COTS) item—

(1) Means any item of supply (including construction material) that is–

(i) A commercial product (as defined in paragraph (1) of the definition of ‘‘commercial product’’ at Federal Acquisition Regulation (FAR) 2.101);

(ii) Sold in substantial quantities in the commercial marketplace; and

(iii) Offered to the Government, under a contract or subcontract at any tier, without modification, in the same form in which it is sold in the commercial marketplace; and

(2) Does not include bulk cargo, as defined in 46 U.S.C. 40102(4), such as agricultural products and petroleum products.

“Construction material” means an article, material, or supply brought to the construction site by the Contractor or a subcontractor for incorporation into the building or work. The term also includes an item brought to the site preassembled from articles, materials, or supplies. However, emergency life safety systems, such as emergency lighting, fire alarm, and audio evacuation systems, that are discrete systems incorporated into a public building or work and that are produced as complete systems, are evaluated as a single and distinct construction material regardless of when or how the individual parts or components of those systems are delivered to the construction site. Materials purchased directly by the Government are supplies, not construction material.

Cost of components means—

(1) For components purchased by the Contractor, the acquisition cost, including transportation costs to the place of incorporation into the construction material (whether or not such costs are paid to a domestic firm), and any applicable duty (whether or not a duty-free entry certificate is issued); or

(2) For components manufactured by the Contractor, all costs associated with the manufacture of the component, including transportation costs as described in paragraph (1) of this definition, plus allocable overhead costs, but excluding profit. Cost of components does not include any costs associated with the manufacture of the construction material.

Critical component means a component that is mined, produced, or manufactured in the United States and deemed critical to the U.S. supply chain. The list of critical components is at FAR 25.105.

Critical item means a domestic construction material or domestic end product that is deemed critical to U.S. supply chain resiliency. The list of critical items is at FAR 25.105.

Domestic construction material means—

(1) For construction material that does not consist wholly or predominantly of iron or steel or a combination of both—

(i) An unmanufactured construction material mined or produced in the United States; or

(ii) A construction material manufactured in the United States, if–

(A) The cost of its components mined, produced, or manufactured in the United States exceeds 60 percent of the cost of all its components, except that the percentage will be 65 percent for items delivered in calendar years 2024 through 2028 and 75 percent for items delivered starting in calendar year 2029. Components of foreign origin of the same class or kind for which nonavailability determinations have been made are treated as domestic. Components of unknown origin are treated as foreign; or

(B) The construction material is a COTS item; or

(2) For construction material that consists wholly or predominantly of iron or steel or a combination of both, a construction material manufactured in the United States if the cost of foreign iron and steel constitutes less than 5 percent of the cost of all components used in such construction material. The cost of foreign iron and steel includes but is not limited to the cost of foreign iron or steel mill products (such as bar, billet, slab, wire, plate, or sheet), castings, or forgings utilized in the manufacture of the construction material and a good faith estimate of the cost of all foreign iron or steel components excluding COTS fasteners. Iron or steel components of unknown origin are treated as foreign. If the construction material contains multiple components, the cost of all the materials used in such construction material is calculated in accordance with the definition of ‘‘cost of components’’.

Fastener means a hardware device that mechanically joins or affixes two or more objects together. Examples of fasteners are nuts, bolts, pins, rivets, nails, clips, and screws.

Foreign construction material means a construction material other than a domestic construction material.

Foreign iron and steel means iron or steel products not produced in the United States. Produced in the United States means that all manufacturing processes of the iron or steel must take place in the United States, from the initial melting stage through the application of coatings, except metallurgical processes involving refinement of steel additives. The origin of the elements of the iron or steel is not relevant to the determination of whether it is domestic or foreign.

Predominantly of iron or steel or a combination of both means that the cost of the iron and steel content exceeds 50 percent of the total cost of all its components. The cost of iron and steel is the cost of the iron or steel mill products (such as bar, billet, slab, wire, plate, or sheet), castings, or forgings utilized in the manufacture of the product and a good faith estimate of the cost of iron or steel components excluding COTS fasteners.

Steel means an alloy that includes at least 50 percent iron, between 0.02 and 2 percent carbon, and may include other elements.

“United States” means the 50 States, the District of Columbia, and outlying areas.

(b) Domestic preference.

(1) This clause implements 41 U.S.C. chapter 83, Buy American, by providing a preference for domestic construction material. In accordance with 41 U.S.C. 1907, the domestic content test of the Buy American statute is waived for construction material that is a COTS item, except that for construction material that consists wholly or predominantly of iron or steel or a combination of both, the domestic content test is applied only to the iron and steel content of the construction materials, excluding COTS fasteners. The Contractor shall use only domestic construction material in performing this contract, except as provided in paragraphs (b)(2) and (b)(3) of this clause.

(2) This requirement does not apply to information technology that is a commercial product or to the construction materials or components listed by the Government as follows:

(3) The Contracting Officer may add other foreign construction material to the list in paragraph (b)(2) of this clause if the Government determines that-

(i) The cost of domestic construction material would be unreasonable.

(A) For domestic construction material that is not a critical item or does not contain critical components.

(1) The cost of a particular domestic construction material subject to the requirements of the Buy American statute is unreasonable when the cost of such material exceeds the cost of foreign material by more than 20 percent;

(2) For construction material that is not a COTS item and does not consist wholly or predominantly of iron or steel or a combination of both, if the cost of a particular domestic construction material is determined to be unreasonable or there is no domestic offer received, and the low offer is for foreign construction material that is manufactured in the United States and does not exceed 55 percent domestic content, the Contracting Officer will treat the lowest offer of foreign construction material that exceeds 55 percent domestic content as a domestic offer and determine whether the cost of that offer is unreasonable by applying the evaluation factor listed in paragraph (b)(3)(i)(A)(1) of this clause.

(3) The procedures in paragraph (b)(3)(i)(A)(2) of this clause will no longer apply as of January 1, 2030.

(B) For domestic construction material that is a critical item or contains critical components.

(1) The cost of a particular domestic construction material that is a critical item or contains critical components, subject to the requirements of the Buy American statute, is unreasonable when the cost of such material exceeds the cost of foreign material by more than 20 percent plus the additional preference factor identified for the critical item or construction material containing critical components listed at FAR 25.105.

(2) For construction material that does not consist wholly or predominantly of iron or steel or a combination of both, if the cost of a particular domestic construction material is determined to be unreasonable or there is no domestic offer received, and the low offer is for foreign construction material that does not exceed 55 percent domestic content, the Contracting Officer will treat the lowest foreign offer of construction material that is manufactured in the United States and exceeds 55 percent domestic content as a domestic offer, and determine whether the cost of that offer is unreasonable by applying the evaluation factor listed in paragraph (b)(3)(i)(B)(1) of this clause.

(3) The procedures in paragraph (b)(3)(i)(B)(2) of this clause will no longer apply as of January 1, 2030.

(ii) The application of the restriction of the Buy American statute to a particular construction material would be impracticable or inconsistent with the public interest; or

(iii) The construction material is not mined, produced, or manufactured in the United States in sufficient and reasonably available commercial quantities of a satisfactory quality.

(c) Request for determination of inapplicability of the Buy American statute.

(1)(i) Any Contractor request to use foreign construction material in accordance with paragraph (b)(3) of this clause shall include adequate information for Government evaluation of the request, including-

(A) A description of the foreign and domestic construction materials;

(B) Unit of measure;

(C) Quantity;

(D) Price;

(E) Time of delivery or availability;

(F) Location of the construction project;

(G) Name and address of the proposed supplier; and

(H) A detailed justification of the reason for use of foreign construction materials cited in accordance with paragraph (b)(3) of this clause.

(ii) A request based on unreasonable cost shall include a reasonable survey of the market and a completed price comparison table in the format in paragraph (d) of this clause.

(iii) The price of construction material shall include all delivery costs to the construction site and any applicable duty (whether or not a duty-free certificate may be issued).

(iv) Any Contractor request for a determination submitted after contract award shall explain why the Contractor could not reasonably foresee the need for such determination and could not have requested the determination before contract award. If the Contractor does not submit a satisfactory explanation, the Contracting Officer need not make a determination.

(2) If the Government determines after contract award that an exception to the Buy American statute applies and the Contracting Officer and the Contractor negotiate adequate consideration, the Contracting Officer will modify the contract to allow use of the foreign construction material. However, when the basis for the exception is the unreasonable price of a domestic construction material, adequate consideration is not less than the differential established in paragraph (b)(3)(i) of this clause.

(3) Unless the Government determines that an exception to the Buy American statute applies, use of foreign construction material is noncompliant with the Buy American statute or Balance of Payments Program.

(d) Data. To permit evaluation of requests under paragraph (c) of this clause based on unreasonable cost, the Contractor shall include the following information and any applicable supporting data based on the survey of suppliers:

Foreign and Domestic Construction Materials Price Comparison

| Construction material description | Unit of measure | Quantity | Price (dollars)* |
| --- | --- | --- | --- |
| Item 1: |  |  |  |
| Foreign construction material. |  |  |  |
| Domestic construction material. |  |  |  |
| Item 2: |  |  |  |
| Foreign construction material. |  |  |  |
| Domestic construction material. |  |  |  |

(End of Clause)

## 4.8   SUPPLEMENTAL INSURANCE REQUIREMENTS

In accordance with FAR 28.307-2 and FAR 52.228-5, the following minimum coverage shall apply to this contract:

(a)  Workers' compensation and employers liability:  Contractors are required to comply with applicable Federal and State workers' compensation and occupational disease statutes.  If occupational diseases are not compensable under those statutes, they shall be covered under the employer's liability section of the insurance policy, except when contract operations are so commingled with a Contractor's commercial operations that it would not be practical to require this coverage.  Employer's liability coverage of at least $100,000 is required, except in States with exclusive or monopolistic funds that do not permit workers' compensation to be written by private carriers.

(b)  General Liability: $500,000.00 per occurrences.

(c)  Automobile liability: $200,000.00 per person; $500,000.00 per occurrence and $20,000.00 property damage.

(d)  The successful bidder must present to the Contracting Officer, prior to award, evidence of general liability insurance without any exclusionary clauses for asbestos that would void the general liability coverage.

(End of Clause)

## 4.9  52.240-91  SECURITY PROHIBITIONS AND EXCLUSIONS  (NOV 2025) (DEVIATION)

(a) Definitions. As used in this clause—

American Security Drone Act-covered foreign entity means an entity included on a list that the Federal Acquisition Security Council (FASC) develops and maintains and publishes in the System for Award Management (SAM) at https://www.sam.gov (section 1822 of Pub. L. 118-31, 41 U.S.C. 3901 note prec.).

Backhaul means intermediate links between the core network, or backbone network, and the small subnetworks at the edge of the network (e.g., connecting cell phones/towers to the core telephone network). Backhaul can be wireless (e.g., microwave) or wired (e.g., fiber optic, coaxial cable, Ethernet).

Covered application means the social networking service TikTok or any successor application or service developed or provided by ByteDance Limited or an entity owned by ByteDance Limited.

Covered article, as defined in 41 U.S.C. 4713(k), means:

(1) Information technology, as defined in 40 U.S.C. 11101, including cloud computing services of all types;

(2) Telecommunications equipment or telecommunications service, as those terms are defined in section 3 of the Communications Act of 1934 (47 U.S.C. 153);

(3) The processing of information on a Federal or non-Federal information system, subject to the requirements of the Controlled Unclassified Information program (see 32 CFR part 2002); or

(4) Hardware, systems, devices, software, or services that include embedded or incidental information technology.

Covered foreign country means The People’s Republic of China.

Covered telecommunications equipment or services means—

(1) Telecommunications equipment produced by Huawei Technologies Company or ZTE Corporation (or any subsidiary or affiliate of such entities);

(2) For the purpose of public safety, security of Government facilities, physical security surveillance of critical infrastructure, and other national security purposes, video surveillance and telecommunications equipment produced by Hytera Communications Corporation, Hangzhou Hikvision Digital Technology Company, or Dahua Technology Company (or any subsidiary or affiliate of such entities);

(3) Telecommunications or video surveillance services provided by such entities or using such equipment; or

(4) Telecommunications or video surveillance equipment or services produced or provided by an entity that the Secretary of Defense, in consultation with the Director of National Intelligence or the Director of the Federal Bureau of Investigation, reasonably believes to be an entity owned or controlled by, or otherwise connected to, the government of a covered foreign country.

Critical technology means—

(1) Defense articles or defense services included on the United States Munitions List set forth in the International Traffic in Arms Regulations under subchapter M of chapter I of title 22, Code of Federal Regulations;

(2) Items included on the Commerce Control List set forth in Supplement No. 1 to part 774 of the Export Administration Regulations under subchapter C of chapter VII of title 15, Code of Federal Regulations, and controlled—

(i) Pursuant to multilateral regimes, including for reasons relating to national security, chemical and biological weapons proliferation, nuclear nonproliferation, or missile technology; or

(ii) For reasons relating to regional stability or surreptitious listening;

(3) Specially designed and prepared nuclear equipment, parts and components, materials, software, and technology covered by part 810 of title 10, Code of Federal Regulations (relating to assistance to foreign atomic energy activities);

(4) Nuclear facilities, equipment, and material covered by part 110 of title 10, Code of Federal Regulations (relating to export and import of nuclear equipment and material);

(5) Select agents and toxins covered by part 331 of title 7, Code of Federal Regulations, part 121 of title 9 of such Code, or part 73 of title 42 of such Code; or

(6) Emerging and foundational technologies controlled pursuant to section 1758 of the Export Control Reform Act of 2018 (50 U.S.C. 4817).

FASC-prohibited unmanned aircraft system means an unmanned aircraft system manufactured or assembled by an American Security Drone Act—covered foreign entity.

FASCSA order means any of the following orders issued under the Federal Acquisition Supply Chain Security Act (FASCSA) requiring removing covered articles from executive agency information systems or excluding one or more named sources or named covered articles from executive agency procurement actions, as described in 41 CFR 201-1.303(d) and (e):

(1) The Secretary of Homeland Security may issue FASCSA orders that apply to civilian agencies, to the extent not covered by paragraph (2) or (3) of this definition. This type of FASCSA order may be referred to as a Department of Homeland Security (DHS) FASCSA order.

(2) The Secretary of Defense may issue FASCSA orders that apply to the Department of Defense (DoD) and national security systems other than sensitive compartmented information systems. This type of FASCSA order may be referred to as a DoD FASCSA order.

(3) The Director of National Intelligence (DNI) may issue FASCSA orders that apply to the intelligence community and sensitive compartmented information systems, to the extent not covered by paragraph (2) of this definition. This type of FASCSA order may be referred to as a DNI FASCSA order.

Information technology, as defined in 40 U.S.C. 11101(6)—

(1) Means any equipment or interconnected system or subsystem of equipment, used in the automatic acquisition, storage, analysis, evaluation, manipulation, management, movement, control, display, switching, interchange, transmission, or reception of data or information by the executive agency, if the equipment is used by the executive agency directly or is used by a contractor under a contract with the executive agency that requires the use—

(i) Of that equipment; or

(ii) Of that equipment to a significant extent in the performance of a service or the furnishing of a product;

(2) Includes computers, ancillary equipment (including imaging peripherals, input, output, and storage devices necessary for security and surveillance), peripheral equipment designed to be controlled by the central processing unit of a computer, software, firmware and similar procedures, services (including support services), and related resources; but

(3) Does not include any equipment acquired by a Federal contractor incidental to a Federal contract.

Intelligence community, as defined by 50 U.S.C. 3003(4), means the following—

(1) The Office of the Director of National Intelligence;

(2) The Central Intelligence Agency;

(3) The National Security Agency;

(4) The Defense Intelligence Agency;

(5) The National Geospatial-Intelligence Agency;

(6) The National Reconnaissance Office;

(7) Other offices within the Department of Defense for the collection of specialized national intelligence through reconnaissance programs;

(8) The intelligence elements of the Army, the Navy, the Air Force, the Marine Corps, the Coast Guard, the Federal Bureau of Investigation, the Drug Enforcement Administration, and the Department of Energy;

(9) The Bureau of Intelligence and Research of the Department of State;

(10) The Office of Intelligence and Analysis of the Department of the Treasury;

(11) The Office of Intelligence and Analysis of the Department of Homeland Security; or

(12) Such other elements of any department or agency as may be designated by the President, or designated jointly by the Director of National Intelligence and the head of the department or agency concerned, as an element of the intelligence community.

Interconnection arrangement means arrangements governing the physical connection of two or more networks to allow the use of another’s network to hand off traffic where it is ultimately delivered (e.g., connecting a customer of telephone provider A to a customer of telephone company B) or sharing data and other information resources.

Kaspersky Lab-covered article means any hardware, software, or service that—

(1) Is developed or provided by a Kaspersky Lab-covered entity;

(2) Includes any hardware, software, or service developed or provided in whole or in part by a Kaspersky Lab-covered entity; or

(3) Contains components using any hardware or software developed in whole or in part by a Kaspersky Lab-covered entity.

Kaspersky Lab-covered entity means—

(1) Kaspersky Lab;

(2) Any successor entity to Kaspersky Lab, including any change in name, e.g., “Kaspersky”;

(3) Any entity that controls, is controlled by, or is under common control with Kaspersky Lab; or

(4) Any entity of which Kaspersky Lab has a majority ownership.

National security system, as defined in 44 U.S.C. 3552, means any information system (including any telecommunications system) used or operated by an agency or by a contractor of an agency, or other organization on behalf of an agency—

(1) The function, operation, or use of which involves intelligence activities; involves cryptologic activities related to national security; involves command and control of military forces; involves equipment that is an integral part of a weapon or weapons system; or is critical to the direct fulfillment of military or intelligence missions, but does not include a system that is to be used for routine administrative and business applications (including payroll, finance, logistics, and personnel management applications); or

(2) Is protected at all times by procedures established for information that have been specifically authorized under criteria established by an Executive order or an Act of Congress to be kept classified in the interest of national defense or foreign policy.

Roaming means cellular communications services (e.g., voice, video, data) received from a visited network when unable to connect to the facilities of the home network either because signal coverage is too weak or because traffic is too high.

Sensitive compartmented information means classified information concerning or derived from intelligence sources, methods, or analytical processes, which is required to be handled within formal access control systems established by the Director of National Intelligence.

Sensitive compartmented information system means a national security system authorized to process or store sensitive compartmented information.

Source means a non-Federal supplier, or potential supplier, of products or services, at any tier.

Subsidiary means an entity in which more than 50 percent of the entity is owned directly by a parent corporation or through another subsidiary of a parent corporation.

Substantial or essential component means any component necessary for the proper function or performance of a piece of equipment, system, or service.

Unmanned aircraft means an aircraft that is operated without the possibility of direct human intervention from within or on the aircraft (49 U.S.C. 44801(11)).

Unmanned aircraft system means an unmanned aircraft and associated elements (including communication links and the components that control the unmanned aircraft) that are required for the operator to operate safely and efficiently in the national airspace system (49 U.S.C. 44801(12)).

(b) Prohibitions on providing or using specific products or services in performance of contract. Unless a waiver or exception applies, the Contractor is prohibited from providing any products or services to the Government or using in the performance of the contract any of the following:

(1) A covered application on any information technology owned or managed by the Government, or on any information technology used or provided by the Contractor under this contract, including equipment provided by the Contractor’s employees (section 102 of Division R of the Consolidated Appropriations Act, 2023 (Pub. L. 117-328));

(2) A Kaspersky Lab-covered article (Section 1634 of Division A of the National Defense Authorization Act for Fiscal Year 2018 (Pub. L. 115-91));

(3) Covered telecommunications equipment or services used as a substantial or essential component of any system, or as critical technology as part of any system (paragraphs (a)(1)(A) of section 889 of the John S. McCain National Defense Authorization Act for Fiscal Year 2019 (Pub. L. 115-232)). This does not prohibit contractors from providing—

(i) A service that connects to the facilities of a third-party, such as backhaul, roaming, or interconnection arrangements; or

(ii) Telecommunications equipment that cannot route or redirect user data traffic or cannot permit visibility into any user data or packets that such equipment transmits or otherwise handles.

(c) Prohibition on unmanned aircraft systems manufactured or assembled by American Security Drone Act—covered foreign entities.

(1) Prohibition. The Contractor is prohibited from—

(i) Delivering any FASC-prohibited unmanned aircraft system, which includes unmanned aircraft (i.e., drones) and associated elements (sections 1823 and 1826 of American Security Drone Act of 2023, within the National Defense Authorization Act for Fiscal Year 2024, Pub. L. 118-31, Div. A, Title XVIII, Subtitle B, 41 U.S.C. 3901 note prec.);

(ii) On or after December 22, 2025, operating a FASC-prohibited unmanned aircraft system in the performance of the contract (section 1824 of Pub. L. 118-31); and

(iii) On or after December 22, 2025, using Federal funds to procure or operate a FASC-prohibited unmanned aircraft system (section 1825 of Pub. L. 118-31).

(2) Procedures. The Contractor shall search SAM for the FASC-maintained list of American Security Drone Act—covered foreign entities before proposing, or using in performance of the contract, any unmanned aircraft system. Also, the Contractor shall ensure any effort or expenditure associated with a FASC-prohibited unmanned aircraft system is consistent with a corresponding exemption, exception, or waiver determination expressly stated in the contract.

(3) Exemptions, exceptions, and waivers. The prohibitions in paragraph (c) of this clause do not apply where the agency has determined an exemption, exception, or waiver applies, and the contract indicates that such a determination has been made. See sections 1823 through 1825 and 1832 of Public Law 118-31 for statutory requirements pertaining to exemptions, exceptions, and waivers.

(d) Prohibition on using or providing specific products or services or conducting certain transactions regardless of connection to contract.

(1) Certain telecommunications and video surveillance equipment, systems, or services.

(i) Unless an applicable waiver has been issued by the Government, the Contractor cannot use any equipment, systems, or services that uses covered telecommunications equipment or services as a substantial or essential component of any system, or as critical technology as part of any system (paragraph (a)(1)(B) of section 889 of the John S. McCain National Defense Authorization Act for Fiscal Year 2019 (Pub. L. 115-232)).

(ii) This prohibition applies to using covered telecommunications equipment or services, regardless of whether that use is in performance of work under a Federal contract. This does not prohibit the contractor from using—

(A) A service that connects to the facilities of a third party, such as backhaul, roaming, or interconnection arrangements; or

(B) Telecommunications equipment that cannot route or redirect user data traffic or cannot permit visibility into any user data or packets that such equipment transmits or otherwise handles.

(2) Office of Foreign Assets Control Restrictions.

(i) Except as authorized by the Office of Foreign Assets Control (OFAC) in the Department of the Treasury, the Contractor shall not acquire, for use in the performance of this contract, any supplies or services if any proclamation, Executive order, or statute administered by OFAC, or if OFAC’s implementing regulations at 31 CFR chapter V, would prohibit such a transaction by a person subject to the jurisdiction of the United States.

(ii) Except as authorized by OFAC, most transactions involving Cuba, Iran, and Sudan are prohibited, as are most imports from Burma or North Korea, into the United States or its outlying areas.

(A) For lists of entities and individuals subject to economic sanctions, see OFAC’s List of Specially Designated Nationals and Blocked Persons at https://home.treasury.gov/policy-issues/financial-sanctions/specially-designated-nationals-and-blocked-persons-list-sdn-human-readable-lists.

(B) For more information about these restrictions, as well as updates, see OFAC’s regulations at 31 CFR chapter V and at https://home.treasury.gov/policy-issues/office-of-foreign-assets-control-sanctions-programs-and-information.

(C) To conduct electronic screens of potential parties to regulated transactions, see the consolidated screening list at https://www.trade.gov/consolidated-screening-list, which consolidates multiple export screening lists of the Departments of Commerce, State, and the Treasury.

(3) Sudan prohibition. The Contractor is prohibited from conducting any restricted business operations in Sudan in accordance with Accountability and Divestment Act of 2007 (Pub. L. 110-174).

(4) Iran prohibitions.

(i) Unless an exception applies according to paragraph (d)(4)(iii) or the Government grants a waiver, the contractor shall not engage in certain activities or transactions relating to Iran (section 6(b)(1)(A) of Iran Sanctions Act (50 U.S.C. 1701 note).

(ii) Unless an exception applies according to paragraph (d)(4)(iii) or the Government grants a waiver, contractor shall not export certain sensitive technology to Iran, as determined by the President, and has an active exclusion in SAM (22 U.S.C. 8515).

(iii) The prohibition in paragraphs (d)(4)(i) and (d)(4)(ii) do not apply if the acquisition is subject to trade agreements and the offeror certifies that all the offered products are designated country end products or designated country construction material (see part 25).

(iv) Unless an exception applies or the Government grants a waiver, contractors are prohibited from knowingly engaging in any significant transaction (i.e., over $15,000) with Iran’s Revolutionary Guard Corps or any of its officials, agents, or affiliates, the property and interests in property of which are blocked according to the International Emergency Economic Powers Act (section 6(b)(1)(B) of Iran Sanctions Act (50 U.S.C. 1701 note)).

(e) Governmentwide exclusion and removal orders.

(1) Unless the Government has issued an applicable waiver, contractors shall not provide or use as part of the performance of the contract any covered article, or any products or services produced or provided by a source, if the covered article or the source is prohibited by an applicable FASCSA order as follows:

(i) For solicitations and contracts awarded by a Department of Defense contracting office, DoD FASCSA orders apply.

(ii) For all other solicitations and contracts, DHS FASCSA orders apply.

(2) The Contractor shall search for the phrase “FASCSA order” in the System for Award Management (SAM) at https://www.sam.gov to locate applicable FASCSA orders.

(3) The Government may identify in the solicitation other FASCSA orders that are not in SAM, which are effective and apply to the solicitation and resulting contract.

(4) A FASCSA order issued after the date of solicitation applies to this contract only if added by an amendment to the solicitation or modification to the contract (see FAR 40.204-1(c)).

(f)Reasonable inquiry. The contractor shall conduct a reasonable inquiry to determine if there are any prohibited products or services. The inquiry will look at any information in the entity’s possession but does not need to include an internal or third-party audit.

(g) Removal of prohibited products and services. For Federal Supply Schedules, Governmentwide acquisition contracts, multi-agency contracts or any other procurement instrument intended for use by multiple agencies, upon notification from the Contracting Officer, during the performance of the contract, the Contractor shall promptly make any necessary changes or modifications to remove any product or service produced or provided by a source that this clause prohibits.

(h) General report.

(1) If the Contractor identifies or is notified by any source, (including a subcontractor at any tier), that any product or service provided or used (or to be provided or used) during contract performance does not comply with any prohibition in this clause, then the Contractor shall report the following information, or as much information is known, in writing to the contracting office as identified in paragraph (h)(2) within 72 hours:

(i) Contract number and order number, if applicable;

(ii) The specific prohibition the product or service is not complying with;

(iii) A description of the products or services that the Contractor identifies or has reason to suspect is prohibited (include brand; model number, such as the original equipment manufacturer (OEM) number, manufacturer part number, or wholesaler number; and item description, as applicable);

(iv) The entity that produced the product or service (include entity name, unique entity identifier, Contractor and Government Entity (CAGE) code, facilities responsible for design, fabrication, assembly, packaging, and test of the product, and whether the entity was the OEM or a distributor (provide manufacturer codes and distributor codes used for the product));

(v) Description of the functionality of the product or service and how that functionality impacts the risk to the product or service;

(vi) An explanation of any factors relevant to determining if the product or service should be permitted by an applicable exception, exemption, or waiver (if the contractor would like the Government to consider a waiver, and asks for such a waiver);

(vii) Whether alternative products or services are available that would comply with the prohibition;

(viii) If the product or service is related to item maintenance, include the following information on the item being maintained:

(A) Brand;

(B) Model number, OEM number, manufacturer part number, or wholesaler number; and

(C) Item description, as applicable.

(ix) Any readily available information about mitigation actions implemented or recommended.

(2) If a report must be submitted to a contracting office, the Contractor shall submit the report as follows:

(i) If a Department of Defense contracting office, the Contractor shall report to the website at https://dibnet.dod.mil.

(ii) For all other contracting offices, the Contractor shall report to the Contracting Officer.

(iii) For indefinite delivery contracts, the Contractor shall report to both the contracting office for the indefinite delivery contract and the contracting office for any affected order.

(3) If the report provided does not contain any of the information required by paragraph (h)(1) of this clause, and the contractor later discovers new information that is required by paragraph (h)(1) of this clause, then the contractor shall submit a subsequent report within 72 hours of discovering the new information.

(4) The contractor shall also report the information in paragraph (h)(1) if the contractor wishes to ask for a waiver of the requirements of a new FASCSA order being applied through modification.

(i) New FASCSA orders report.

(1) During contract performance, the Contractor shall review SAM at least once every three months, or as advised by the Contracting Officer, to check for covered articles subject to FASCSA order(s), or for products or services produced by a source subject to FASCSA order(s) not currently identified under paragraph (e) of this clause.

(2) If the Contractor identifies a new FASCSA order(s) that could impact their supply chain, then the Contractor shall conduct a reasonable inquiry to identify whether a covered article or product or service produced or provided by a source subject to the FASCSA order(s) was provided to the Government or used during contract performance. The inquiry will look at any information in the entity’s possession but does not need to include an internal or third-party audit.

(3) The Contractor shall submit a report to the contracting office identified in paragraph (h)(2) of this clause if the Contractor identifies, including through any notification by a subcontractor at any tier, that a covered article or product or service produced or provided by a source was provided to the Government or used during contract performance and is subject to a FASCSA order(s). For indefinite delivery contracts, the Contractor shall report to both the contracting office for the indefinite delivery contract and the contracting office for any affected order. The Contractor shall report the following information within 72 hours for each covered article or each product or service produced or provided by a source, where the covered article or source is subject to a FASCSA order:

(i) Contract number and order number, if applicable;

(ii) Name of the covered article or source subject to a FASCSA order;

(iii) The specific FASCSA order the product or service does not comply with;

(iv) The elements of (h)(1)(iii) through (ix) of this clause.

(j) Subcontracts. The Contractor shall insert the substance of this clause, including this paragraph (j) but excluding subparagraphs (d)(1) and (i)(1), in all subcontracts and other contractual instruments, including subcontracts for acquiring commercial products or commercial services.

(End of Provision)

## 4.10  52.252-2  CLAUSES INCORPORATED BY REFERENCE  (FEB 1998)

This contract incorporates one or more clauses by reference, with the same force and effect as if they were given in full text. Upon request, the Contracting Officer will make their full text available. Also, the full text of a clause may be accessed electronically at this/these address(es):

https://www.acquisition.gov/browse/index/far

https://www.va.gov/oal/library/vaar/

(End of Clause)

| FAR Number | Title | Date |
| --- | --- | --- |
| 52.202-1 | DEFINITIONS | JUN 2020 |
| 52.203-3 | GRATUITIES | APR 1984 |
| 52.203-5 | COVENANT AGAINST CONTINGENT FEES | MAY 2014 |
| 52.203-6 | RESTRICTIONS ON SUBCONTRACTOR SALES TO THE GOVERNMENT | JUN 2020 |
| 52.203-7 | ANTI-KICKBACK PROCEDURES | JUN 2020 |
| 52.203-8 | CANCELLATION, RESCISSION, AND RECOVERY OF FUNDS FOR ILLEGAL OR IMPROPER ACTIVITY | MAY 2014 |
| 52.203-10 | PRICE OR FEE ADJUSTMENT FOR ILLEGAL OR IMPROPER ACTIVITY | MAY 2014 |
| 52.203-12 | LIMITATION ON PAYMENTS TO INFLUENCE CERTAIN FEDERAL TRANSACTIONS | JUN 2020 |
| 52.203-17 | CONTRACTOR EMPLOYEE WHISTLEBLOWER RIGHTS | NOV 2023 |
| 52.203-19 | PROHIBITION ON REQUIRING CERTAIN INTERNAL CONFIDENTIALITY AGREEMENTS OR STATEMENTS | JAN 2017 |
| 52.204-9 | PERSONAL IDENTITY VERIFICATION OF CONTRACTOR PERSONNEL | JAN 2011 |
| 52.204-10 | REPORTING EXECUTIVE COMPENSATION AND FIRST-TIER SUBCONTRACT AWARDS (DEVIATION) | NOV 2025 |
| 52.204-13 | SYSTEM FOR AWARD MANAGEMENT—MAINTENANCE (DEVIATION) | NOV 2025 |
| 52.204-14 | SERVICE CONTRACT REPORTING REQUIREMENTS (DEVIATION) | NOV 2025 |
| 52.209-6 | PROTECTING THE GOVERNMENT'S INTEREST WHEN SUBCONTRACTING WITH CONTRACTORS DEBARRED, SUSPENDED, PROPOSED FOR DEBARMENT, OR VOLUNTARILY EXCLUDED | JAN 2025 |
| 52.209-10 | PROHIBITION ON CONTRACTING WITH INVERTED DOMESTIC CORPORATIONS | NOV 2015 |

## 4.11  52.214-26  AUDIT AND RECORDS—SEALED BIDDING  (JUN 2020)

(a) As used in this clause, "records" includes books, documents, accounting procedures and practices, and other data, regardless of type and regardless of whether such items are in written form, in the form of computer data, or in any other form.

(b) Certified cost or pricing data. If the Contractor has been required to submit certified cost or pricing data in connection with the pricing of any modification to this contract, the Contracting Officer, or an authorized representative of the Contracting Officer, in order to evaluate the accuracy, completeness, and currency of the certified cost or pricing data, shall have the right to examine and audit all of the Contractor's records, including computations and projections, related to—

(1) The proposal for the modification;

(2) The discussions conducted on the proposal(s), including those related to negotiating;

(3) Pricing of the modification; or

(4) Performance of the modification.

(c)  Comptroller General.  In the case of pricing any modification, the Comptroller General of the United States, or an authorized representative, shall have the same rights as specified in paragraph (b) of this clause and also the right to interview any current employee regarding such transactions.

(d) Availability. The Contractor shall make available at its office at all reasonable times the materials described in paragraph (b) of this clause, for examination, audit, or reproduction, until 3 years after final payment under this contract, or for any other period specified in Subpart 4.7 of the Federal Acquisition Regulation (FAR). FAR Subpart 4.7, Contractor Records Retention, in effect on the date of this contract, is incorporated by reference in its entirety and made a part of this contract.

(1) If this contract is completely or partially terminated, the records relating to the work terminated shall be made available for 3 years after any resulting final termination settlement.

(2) Records pertaining to appeals under the Disputes clause or to litigation or the settlement of claims arising under or relating to the performance of this contract shall be made available until disposition of such appeals, litigation, or claims.

(e) Subcontracts. The Contractor shall insert a clause containing all the provisions of this clause, including this paragraph (e), in all subcontracts expected to exceed the threshold for submission of certified cost or pricing data in FAR 15.403-4(a)(1) on the date of subcontract award.

(End of Clause)

| FAR Number | Title | Date |
| --- | --- | --- |
| 52.214-27 | PRICE REDUCTION FOR DEFECTIVE CERTIFIED COST OR PRICING DATA—MODIFICATIONS—SEALED BIDDING | JUN 2020 |
| 52.214-28 | SUBCONTRACTOR CERTIFIED COST OR PRICING DATA—MODIFICATIONS—SEALED BIDDING | JUN 2020 |
| 52.219-8 | UTILIZATION OF SMALL BUSINESS CONCERNS (DEVIATION) | NOV 2025 |
| 52.219-27 | NOTICE OF SET-ASIDE FOR, OR SOLE-SOURCE AWARD TO, SERVICE-DISABLED VETERAN-OWNED SMALL BUSINESS (SDVOSB) CONCERNS ELIGIBLE UNDER THE SDVOSB PROGRAM (DEVIATION) | NOV 2025 |
| 52.222-3 | CONVICT LABOR (DEVIATION) | NOV 2025 |
| 52.222-4 | CONTRACT WORK HOURS AND SAFETY STANDARDS—OVERTIME COMPENSATION (DEVIATION) | NOV 2025 |
| 52.222-6 | CONSTRUCTION WAGE RATE REQUIREMENTS (DEVIATION) | NOV 2025 |
| 52.222-7 | WITHHOLDING OF FUNDS (DEVIATION) | NOV 2025 |
| 52.222-8 | PAYROLLS AND BASIC RECORDS (DEVIATION) | NOV 2025 |
| 52.222-10 | COMPLIANCE WITH COPELAND ACT REQUIREMENTS (DEVIATION) | NOV 2025 |
| 52.222-11 | SUBCONTRACTS (LABOR STANDARDS) (DEVIATION) | NOV 2025 |
| 52.222-12 | CONTRACT TERMINATION—DEBARMENT | MAY 2014 |
| 52.222-13 | COMPLIANCE WITH CONSTRUCTION WAGE RATE REQUIREMENTS AND RELATED REGULATIONS | MAY 2014 |
| 52.222-14 | DISPUTES CONCERNING LABOR STANDARDS (DEVIATION) | NOV 2025 |
| 52.222-15 | CERTIFICATION OF ELIGIBILITY | MAY 2014 |
| 52.222-36 | EQUAL OPPORTUNITY FOR WORKERS WITH DISABILITIES (DEVIATION) | NOV 2025 |
| 52.222-37 | EMPLOYMENT REPORTS ON VETERANS (DEVIATION) | NOV 2025 |
| 52.222-41 | SERVICE CONTRACT LABOR STANDARDS (DEVIATION) | NOV 2025 |
| 52.222-50 | COMBATING TRAFFICKING IN PERSONS (DEVIATION) | NOV 2025 |
| 52.222-54 | EMPLOYMENT ELIGIBILITY VERIFICATION (DEVIATION) | NOV 2025 |
| 52.222-55 | MINIMUM WAGES FOR CONTRACTOR WORKERS UNDER EXECUTIVE ORDER 14026 (DEVIATION) | NOV 2025 |
| 52.222-62 | PAID SICK LEAVE UNDER EXECUTIVE ORDER 13706 (DEVIATION) | NOV 2025 |
| 52.223-5 | POLLUTION PREVENTION AND RIGHT-TO-KNOW INFORMATION | MAY 2024 |
| 52.226-7 | DRUG-FREE WORKPLACE | MAY 2024 |
| 52.226-8 | ENCOURAGING CONTRACTOR POLICIES TO BAN TEXT MESSAGING WHILE DRIVING | MAY 2024 |
| 52.227-1 | AUTHORIZATION AND CONSENT | JUN 2020 |
| 52.227-2 | NOTICE AND ASSISTANCE REGARDING PATENT AND COPYRIGHT INFRINGEMENT | JUN 2020 |
| 52.227-4 | PATENT INDEMNITY—CONSTRUCTION CONTRACTS | DEC 2007 |
| 52.228-2 | ADDITIONAL BOND SECURITY | OCT 1997 |
| 52.228-5 | INSURANCE—WORK ON A GOVERNMENT INSTALLATION | JAN 1997 |
| 52.228-11 | INDIVIDUAL SURETY—PLEDGE OF ASSETS | FEB 2021 |
| 52.228-12 | PROSPECTIVE SUBCONTRACTOR REQUESTS FOR BONDS | DEC 2022 |
| 52.228-15 | PERFORMANCE AND PAYMENT BONDS—CONSTRUCTION | JUN 2020 |
| 52.229-3 | FEDERAL, STATE, AND LOCAL TAXES (DEVIATION) | SEP 2025 |
| 52.232-5 | PAYMENTS UNDER FIXED-PRICE CONSTRUCTION CONTRACTS | MAY 2014 |
| 52.232-17 | INTEREST | MAY 2014 |
| 52.232-23 | ASSIGNMENT OF CLAIMS | MAY 2014 |
| 52.232-27 | PROMPT PAYMENT FOR CONSTRUCTION CONTRACTS | JAN 2017 |
| 52.232-33 | PAYMENT BY ELECTRONIC FUNDS TRANSFER—SYSTEM FOR AWARD MANAGEMENT | OCT 2018 |
| 52.232-39 | UNENFORCEABILITY OF UNAUTHORIZED OBLIGATIONS | JUN 2013 |
| 52.232-40 | PROVIDING ACCELERATED PAYMENTS TO SMALL BUSINESS SUBCONTRACTORS | MAR 2023 |
| 52.233-1 | DISPUTES ALTERNATE I (DEC 1991) | MAY 2014 |
| 52.233-3 | PROTEST AFTER AWARD | AUG 1996 |
| 52.233-4 | APPLICABLE LAW FOR BREACH OF CONTRACT CLAIM | OCT 2004 |
| 52.236-2 | DIFFERING SITE CONDITIONS (DEVIATION) | NOV 2025 |
| 52.236-3 | SITE INVESTIGATION AND CONDITIONS AFFECTING THE WORK (DEVIATION) | NOV 2025 |
| 52.236-5 | MATERIAL AND WORKMANSHIP (DEVIATION) | NOV 2025 |
| 52.236-6 | SUPERINTENDENCE BY THE CONTRACTOR (DEVIATION) | NOV 2025 |
| 52.236-7 | PERMITS AND RESPONSIBILITIES (DEVIATION) | NOV 2025 |
| 52.236-8 | OTHER CONTRACTS (DEVIATION) | NOV 2025 |
| 52.236-9 | PROTECTION OF EXISTING VEGETATION, STRUCTURES, EQUIPMENT, UTILITIES, AND IMPROVEMENTS (DEVIATION) | NOV 2025 |
| 52.236-10 | OPERATIONS AND STORAGE AREAS (DEVIATION) | NOV 2025 |
| 52.236-11 | USE AND POSSESSION PRIOR TO COMPLETION (DEVIATION) | NOV 2025 |
| 52.236-12 | CLEANING UP (DEVIATION) | NOV 2025 |
| 52.236-13 | ACCIDENT PREVENTION (DEVIATION) | NOV 2025 |
| 52.236-15 | SCHEDULES FOR CONSTRUCTION CONTRACTS (DEVIATION) | NOV 2025 |
| 52.236-17 | LAYOUT OF WORK (DEVIATION) | NOV 2025 |
| 52.236-21 | SPECIFICATIONS AND DRAWINGS FOR CONSTRUCTION (DEVIATION) | NOV 2025 |
| 52.242-13 | BANKRUPTCY | JUL 1995 |
| 52.242-14 | SUSPENSION OF WORK | APR 1984 |
| 52.243-4 | CHANGES | JUN 2007 |
| 52.244-6DEV | SUBCONTRACTS FOR COMMERCIAL PRODUCTS AND COMMERCIAL SERVICES | OCT 2025 |
| 52.246-12 | INSPECTION OF CONSTRUCTION | AUG 1996 |
| 52.246-21 | WARRANTY OF CONSTRUCTION | MAR 1994 |
| 52.249-2 | TERMINATION FOR CONVENIENCE OF THE GOVERNMENT (FIXED PRICE) ALTERNATE I (SEPT 1996) | APR 2012 |
| 52.249-10 | DEFAULT (FIXED-PRICE CONSTRUCTION) | APR 1984 |
| 52.253-1 | COMPUTER GENERATED FORMS | JAN 1991 |
| 852.201-70 | CONTRACTING OFFICER'S REPRESENTATIVE | DEC 2022 |
| 852.203-70 | COMMERCIAL ADVERTISING | MAY 2018 |
| 852.204-70 | PERSONAL IDENTITY VERIFICATION OF CONTRACTOR PERSONNEL | MAY 2020 |
| 852.211-72 | TECHNICAL INDUSTRY STANDARDS | NOV 2018 |
| 852.211-76 | LIQUIDATED DAMAGES - REIMBURSEMENT FOR DATA BREACH COSTS | FEB 2023 |
| 852.222-71 | COMPLIANCE WITH EXECUTIVE ORDER 13899 (DEVIATION) (APR 2025) | APR 2025 |
| 852.228-70 | BOND PREMIUM ADJUSTMENT | JAN 2008 |
| 852.232-70A | PAYMENTS UNDER FIXED-PRICE CONSTRUCTION CONTRACTS (WITHOUT NAS– CPM) (NOV 2018) (ALTERNATE I) | NOV 2018 |
| 852.232-72 | ELECTRONIC SUBMISSION OF PAYMENT REQUESTS | NOV 2018 |
| 852.233-70 | PROTEST CONTENT/ALTERNATIVE DISPUTE RESOLUTION | OCT 2018 |
| 852.233-71 | ALTERNATE PROTEST PROCEDURE (MAY 2010) NOTE | MAY 2010 |

## 4.12  VAAR 852.242-71  ADMINISTRATIVE CONTRACTING OFFICER (OCT 2020)

The Contracting Officer reserves the right to designate an Administrative Contracting Officer (ACO) for the purpose of performing certain tasks/duties in the administration of the contract. Such designation will be in writing through an ACO Letter of Delegation and will identify the responsibilities and limitations of the ACO. A copy of the ACO Letter of Delegation will be furnished to the Contractor.

(End of Clause)

| FAR Number | Title | Date |
| --- | --- | --- |
| 852.246-75 | WARRANTY OF CONSTRUCTION—GUARANTEE PERIOD SERVICES | OCT 2018 |
| 852.236-79 | CONTRACTOR PRODUCTION REPORT | APR 2019 |
| 852.236-80 | SUBCONTRACTS AND WORK COORDINATION | APR 2019 |
| 852.239-75 | INFORMATION AND COMMUNICATION TECHNOLOGY ACCESSIBILITY NOTICE | FEB 2023 |

## 4.13  VAAR 852.219-73  VA NOTICE OF TOTAL SET-ASIDE FOR CERTIFIED SERVICE-DISABLED VETERAN-OWNED SMALL BUSINESSES  (JAN 2023) (DEVIATION)

(a) Definition. for the Department of Veterans Affairs, ‘‘Service-disabled Veteran-owned small business concern or SDVOSB’’:

(1) Means a small business concern—

(i) Not less than 51 percent of which is owned by one or more service-disabled Veterans or, in the case of any publicly owned business, not less than 51 percent of the stock of which is owned by one or more service-disabled Veterans or eligible surviving spouses (see VAAR 802.201, Surviving Spouse definition);

(ii) The management and daily business operations of which are controlled by one or more service-disabled Veterans (or eligible surviving spouses) or, in the case of a service-disabled Veteran with permanent and severe disability, the spouse or permanent caregiver of such Veteran;

(iii) The business meets Federal small business size standards for the applicable North American Industry Classification System (NAICS) code identified in the solicitation document;

(iv) The business has been certified for ownership and control pursuant to 38 U.S.C. 8127, 13 CFR 128, and is listed as certified in the SBA certification database at https://veterans.certify.sba.gov/; and

(v) The business agrees to comply with VAAR subpart 819.70 and Small Business Administration (SBA) regulations regarding small business size, government contracting, and the Veteran Small Business Certification Program at 13 CFR parts 121, 125, and 128.

(2) The term ‘‘Service-disabled Veteran’’ means a Veteran, as defined in 38 U.S.C. 101(2), with a disability that is service-connected, as defined in 38 U.S.C. 101(16).

(3) The term ‘‘small business concern’’ has the meaning given that term under section 3 of the Small Business Act (15 U.S.C. 632).

(4) The term ‘‘small business concern owned and controlled by Veterans with service-connected disabilities’’ has the meaning given the term ‘‘small business concern owned and controlled by service-disabled veterans’’ under section 3(q)(2) of the Small Business Act (15 U.S.C. 632(q)(2)).

(5) The term “SDVOSB participant” or certified SDVOSB means a small business that has been certified in the SBA Veteran Small Business Certification Program and listed in the SBA certification database (see 13 CFR 128.102).

(b) General. In order for a concern to submit an offer and be eligible for the award of an SDVOSB set-aside or sole source contract, the concern must qualify as a small business concern under the size standard corresponding to the NAICS code assigned to the contract and be listed as an SDVOSB participant in the SBA certification database as set forth in 13 CFR 128.

(1) Offers received from entities that are not certified SDVOSBs and listed in the SBA certification database at the time of offer shall not be considered.

(2) Any award resulting from this solicitation shall be made to a certified SDVOSB listed in the SBA certification database who is eligible at the time of submission of offer(s) and at the time of award.

(3) The requirements in this clause apply to any contract, order or subcontract where the firm receives a benefit or preference from its designation as an SDVOSB, including set-asides, sole source awards, and evaluation preferences.

(c) Representation. Pursuant to 38 U.S.C. 8127(e), only certified SDVOSBs listed in the SBA certification database are considered eligible to receive award of a resulting contract. By submitting an offer, the prospective contractor represents that it is an eligible and certified SDVOSB as defined in this clause, 13 CFR 121, 125, and 128, and VAAR subpart 819.70.

(d) Agreement/LOS certification. When awarded a contract action, including orders under multipleaward contracts, an SDVOSB agrees that in the performance of the contract, the SDVOSB shall comply with requirements in VAAR subpart 819.70 and SBA regulations on small business size, and government contracting programs at 13 CFR part 121 and part 125, including the non-manufacturer rule and limitations on subcontracting (LOS) requirements in 13 CFR 121.406(b) and 13 CFR 125.6. For the purpose of limitations on subcontracting, only certified SDVOSBs listed in the SBA certification database (including independent contractors) shall be considered eligible and/or ‘‘similarly situated’’ (i.e., a firm that has the same small business program status as the prime contractor). An otherwise eligible firm further agrees to comply with the required LOS certification requirements in this solicitation (see 852.219–75 or 852.219–76 as applicable). These requirements are summarized as follows:

(1) Services. In the case of a contract for services (except construction), the SDVOSB prime contractor will not pay more than 50% of the amount paid by the government to the prime for contract performance to firms that are not certified SDVOSBs listed in the SBA certification database (excluding direct costs to the extent they are not the principal purpose of the acquisition and the SDVOSB/ VOSB does not provide the service, such as airline travel, cloud computing services, or mass media purchases). When a contract includes both services and supplies, the 50 percent limitation shall apply only to the service portion of the contract.

(2) Supplies/products.

(i) In the case of a contract for supplies or products (other than from a non-manufacturer of such supplies), the SDVOSB prime contractor will not pay more than 50% of the amount paid by the government to the prime for contract performance, excluding the cost of materials, to firms that are not certified SDVOSBs listed in the SBA certification database. When a contract includes both supply and services, the 50 percent limitation shall apply only to the supply portion of the contract.

(ii) In the case of a contract for supplies from a non-manufacturer, the SDVOSB prime contractor will supply the product of a domestic small business manufacturer or processor, unless a waiver as described in 13 CFR 121.406(b)(5) has been granted. Refer to 13 CFR 125.6(a)(2)(ii) for guidance pertaining to multiple item procurements.

(3) General construction. In the case of a contract for general construction, the SDVOSB prime contractor will not pay more than 85% of the amount paid by the government to the prime for contract performance, excluding the cost of materials, to firms that are not certified SDVOSBs listed in the SBA certification database.

(4) Special trade construction contractors. In the case of a contract for special trade contractors, no more than 75% of the amount paid by the government to the prime for contract performance, excluding the cost of materials, may be paid to firms that are not certified SDVOSBs listed in the SBA certification database.

(5) Subcontracting. An SDVOSB subcontractor must meet the NAICS size standard assigned by the prime contractor and be certified and listed in the SBA certification database to count as similarly situated. Any work that a first tier SDVOSB subcontractor further subcontracts will count towards the percent of subcontract amount that cannot be exceeded. For supply or construction contracts, the cost of materials is excluded and not considered to be subcontracted. When a contract includes both services and supplies, the 50 percent limitation shall apply only to the portion of the contract with the preponderance of the expenditure upon which the assigned NAICS is based. For information and more specific requirements, refer to 13 CFR 125.6.

(e) Required limitations on subcontracting compliance measurement period. An SDVOSB shall comply with the limitations on subcontracting as follows:

[X] By the end of the base term of the contract or order, and then by the end of each subsequent option period; or

[] By the end of the performance period for each order issued under the contract.

(f) Joint ventures. A joint venture may be considered eligible as an SDVOSB if the joint venture complies with the requirements in 13 CFR 128.402 and the managing joint venture partner makes the representations under paragraph (c) of this clause. A joint venture agrees that, in the performance of the contract, the applicable percentage specified in paragraph (d) of this clause will be performed by the aggregate of the joint venture participants.

(g) Precedence. The VA Veterans First Contracting Program, as defined in VAAR 802.101, subpart 819.70, and this clause, takes precedence over any inconsistencies between the requirements of the SBA Veteran Small Business Certification Program and the VA Veterans First Contracting Program.

(h) Misrepresentation. Pursuant to 38 U.S.C. 8127(g), any business concern, including all its principals, that is determined by VA to have willfully and intentionally misrepresented a company’s SDVOSB status is subject to debarment from contracting with the Department for a period of not less than five years (see VAAR 809.406–2 Causes for Debarment).

(End of Clause)

## 4.14  VAAR 852.219-75  VA NOTICE OF LIMITATIONS ON SUBCONTRACTING—CERTIFICATE OF COMPLIANCE FOR SERVICES AND CONSTRUCTION (JAN 2023) (DEVIATION)

(a) Pursuant to 38 U.S.C. 8127(l)(2), the offeror certifies that—

(1) If awarded a contract (see FAR 2.101 definition), it will comply with the limitations on subcontracting requirement as provided in the solicitation and the resultant contract, as follows:

(i) [] Services. In the case of a contract for services (except construction), the contractor will not pay more than 50% of the amount paid by the government to it to firms that are not certified SDVOSBs listed in the SBA certification database as set forth in 852.219–73 or certified VOSBs listed in the SBA certification database as set forth in 852.219–74. Any work that a similarly situated certified SDVOSB/VOSB subcontractor further subcontracts will count towards the 50% subcontract amount that cannot be exceeded. Other direct costs may be excluded to the extent they are not the principal purpose of the acquisition and small business concerns do not provide the service as set forth in 13 CFR 125.6.

(ii) [] General construction. In the case of a contract for general construction, the contractor will not pay more than 85% of the amount paid by the government to it to firms that are not certified SDVOSBs listed in the SBA certification database as set forth in 852.219–73 or certified VOSBs listed in the SBA certification database as set forth in 852.219–74. Any work that a similarly situated certified SDVOSB/VOSB subcontractor further subcontracts will count towards the 85% subcontract amount that cannot be exceeded. Cost of materials are excluded and not considered to be subcontracted.

(iii) [X] Special trade construction contractors. In the case of a contract for special trade contractors, the contractor will not pay more than 75% of the amount paid by the government to it to firms that are not certified SDVOSBs listed in the SBA certification database as set forth in 852.219–73 or certified VOSBs listed in the SBA certification database as set forth in 852.219–74. Any work that a similarly situated certified SDVOSB/VOSB subcontractor further subcontracts will count towards the 75% subcontract amount that cannot be exceeded. Cost of materials are excluded and not considered to be subcontracted.

(2) The offeror acknowledges that this certification concerns a matter within the jurisdiction of an Agency of the United States. The offeror further acknowledges that this certification is subject to Title 18, United States Code, Section 1001, and, as such, a false, fictitious, or fraudulent certification may render the offeror subject to criminal, civil, or administrative penalties, including prosecution.

(3) If VA determines that an SDVOSB/ VOSB awarded a contract pursuant to 38 U.S.C. 8127 did not act in good faith, such SDVOSB/VOSB shall be subject to any or all of the following:

(i) Referral to the VA Suspension and Debarment Committee;

(ii) A fine under section 16(g)(1) of the Small Business Act (15 U.S.C. 645(g)(1)); and

(iii) Prosecution for violating 18 U.S.C. 1001.

(b) The offeror represents and understands that by submission of its offer and award of a contract it may be required to provide copies of documents or records to VA that VA may review to determine whether the offeror complied with the limitations on subcontracting requirement specified in the contract. Contracting officers may, at their discretion, require the contractor to demonstrate its compliance with the limitations on subcontracting at any time during performance and upon completion of a contract if the information regarding such compliance is not already available to the contracting officer. Evidence of compliance includes, but is not limited to, invoices, copies of subcontracts, or a list of the value of tasks performed.

(c) The offeror further agrees to cooperate fully and make available any documents or records as may be required to enable VA to determine compliance with the limitations on subcontracting requirement. The offeror understands that failure to provide documents as requested by VA may result in remedial action as the Government deems appropriate.

(d) Offeror completed certification/fill-in required. The formal certification must be completed, signed and returned with the offeror’s bid, quotation, or proposal. The Government will not consider offers for award from offerors that do not provide the certification, and all such responses will be deemed ineligible for evaluation and award.

Certification

I hereby certify that if awarded the contract, [insert name of offeror] will comply with the limitations on subcontracting specified in this clause and in the resultant contract. I further certify that I am authorized to execute this certification on behalf of [insert name of offeror].

Printed Name of Signee: ___________

Printed Title of Signee: _____________

Signature: ____________

Date: ______________

Company Name and Address: _______________

(End of Clause)

## 4.15  VAAR 852.236-71  SPECIFICATIONS AND DRAWINGS FOR CONSTRUCTION (APR 2019)

The clause entitled ‘‘Specifications and Drawings for Construction’’ in FAR 52.236– 21 is supplemented as follows:

(a) The Contracting Officer’s interpretation of the drawings and specifications will be final, subject to the Disputes clause.

(b) The Contractor shall—

(1) Check all drawings and specifications furnished immediately upon receipt;

(2) Compare all drawings and the specifications, and verify the figures before laying out the work;

(3) Promptly notify the Contracting Officer of any discrepancies;

(4) Be responsible for any errors that might have been avoided by complying with this paragraph (b); and

(5) Reproduce and print contract drawings and specifications as needed.

(c) In general—

(1) Drawings of greater detail shall govern over drawings of lesser detail unless specifically noted otherwise; and

(2) Figures and numerical quantities noted on drawings govern over scale measurements.

(d) Omissions from the drawings or specifications or the misdescription of details of work that are manifestly necessary to carry out the intent of the drawings and specifications, or that are customarily performed, shall not relieve the Contractor from performing such omitted or misdescribed details of the work. The Contractor shall perform such details as if fully and correctly set forth and described in the drawings and specifications.

(e) The work shall conform to the specifications and the contract drawings identified on the following index of drawings:

| Title | File | Drawing No. |
| --- | --- | --- |
| SPECIFICS | ATTACHMENT A |  |
| DRAWINGS | ATTACHMENT B |  |

(End of Clause)

## 4.16  VAAR 852.242-70  GOVERNMENT CONSTRUCTION CONTRACT ADMINISTRATION (OCT 2020)

(a) Contract administration functions set forth in FAR 42.302 are hereby delegated to:

Vangie Miller

Email: vangie.miller@va.gov

Department of Veterans Affairs

Network Contracting Office 6

201 Hay Street, Suite 305

Fayetteville, NC 28301

(b) The following functions will be retained by the Contracting Officer or Administrative Contracting Officer (ACO) and are not redelegable to Resident Engineers:

(1) Award of contract modifications either through supplemental agreements or change orders that exceed the ACO’s appointed warrant limitations.

(2) Issuance of default letters.

(3) Issuance of Cure or Show-Cause Notices.

(4) Suspension of work letters and/or modifications.

(5) Issuance of Contracting Officer final determination letters.

(6) Issuance of termination notices.

(7) Authorization of final payment.

(c) The work will be under the direction of a Department of Veterans Affairs Contracting Officer, who may designate another VA employee to act as resident engineer at the construction site who possesses limited warranted authority.

(d) Except as provided below, the resident engineer’s directions will not conflict with or change contract requirements. Within the limits of any specific authority delegated by the Contracting Officer, the resident engineer may, by written direction, make changes in the work. The Contractor shall be advised of the extent of such authority prior to execution of any work under the contract.

(e) The Contracting Officer or an Administrative Contracting Officer identified in paragraph (a) may further delegate limited authority and specialized support services responsibilities below to the following warranted Resident Engineer personnel on site, not to exceed the dollar value and threshold of their warrant:

,

(1) Conduct post-award orientation conferences.

(2) Issue administrative changes (see FAR 43.101) correcting errors or omissions, contractor address, facility or activity code, remittance address, computations which do not required additional contract funds, and other such changes.

(3) For actions not to exceed  negotiate and execute supplemental agreements resulting from change orders issued under the Changes clause.

(4) Negotiate and execute supplemental agreements changing contract delivery schedules where the time extension does not exceed  calendar days.

(End of Clause)

| FAR Number | Title | Date |
| --- | --- | --- |
| 852.243-70 | CONSTRUCTION CONTRACT CHANGES—SUPPLEMENT | SEP 2019 |

## 4.17  VAAR 852.204-72, PERSONNEL VETTING AND CREDENTIALING (MAR 2026) (DEVIATION)

- Definitions. As used in this clause –

VA Information system is the same as information system and means, pursuant to 38 U.S.C. 5727, a discrete set of information resources organized for the collection, processing, maintenance, use, sharing, dissemination, or disposition of information whether automated or manual.

VA sensitive information means all VA data, on any storage media or in any form or format, which requires protection due to the risk of harm that could result from inadvertent or deliberate disclosure, alteration, or destruction of the information and includes sensitive personal information. The term includes information where improper use or disclosure could adversely affect the ability of VA to accomplish its mission, proprietary information, records about individuals requiring protection under various confidentiality provisions such as the Privacy Act and the HIPAA Privacy Rule, and information that can be withheld under the Freedom of Information Act. Examples of VA sensitive information include the following: individually-identifiable medical, benefits, and personnel information; financial, budgetary, research, quality assurance, confidential commercial, critical infrastructure, investigatory, and law enforcement information; information that is confidential and privileged in litigation such as information protected by the deliberative process privilege, attorney work-product privilege, and the attorney-client privilege; and other information which, if released, could result in violation of law or harm or unfairness to any individual or group, or could adversely affect the national interest or the conduct of Federal programs.

- General. Contractor personnel assigned to work for or on behalf of VA must undergo a background investigation commensurate with the risk and sensitivity level designation associated with the work to be performed at the level indicated in the contract. The Contractor and subcontractors shall comply with VA Directive/Handbook 0710, Personnel Security and Suitability Program, which can be accessed at: https://vaww.va.gov/vapubs/index.cfm

(c) Risk and Sensitivity Levels. The following table identifies the risk and sensitivity levels that apply to any personnel providing services under this contract.

Positions/Tasks Designated as Non-Sensitive Positions - Tier 1/Low Risk

Contractor Superintendent (CC2) Contractor QC Manager (CC3) Contractor Construction Worker (CC1) Electronics/Network Technician (Contractor) (CC4)

[*VA Administrations, organizations and staff offices will use the OPM Position Designation Tool.]

Positions/Tasks Designated as Non-Sensitive Positions - Tier 2/Mod Risk

Positions/Tasks Designated as Non-Sensitive Positions - Tier 4/High Risk

Security clearances are granted to individuals with a specific requirement for access to classified material (for example, Confidential, Secret and Top Secret). Contractor personnel that are required to obtain a security clearance will be subject to a Tier 3 or Tier 5 investigation. The following sensitivity designations have been assigned for the identified Tier 3 and Tier 5 required by this contract:

Tier 3: Not Applicable.

Tier 5: Not Applicable.

(d) Fitness. The results from a background investigation are used to determine if an individual’s fitness is sufficient for that individual to perform work for or on behalf of VA in the position identified in this contract. Contractor fitness determinations are made in accordance with 5 CFR Part 731.202.

Fitness requirements for employment are separate and distinct from job qualifications. If a Contractor or subcontractor employee is found to be unsuitable or unfit to provide services under this contract, the Contractor shall immediately remove the employee from working on this contract and take those necessary steps that restrict the employee’s logical access to VA data, information, VA sensitive information, or information technology or VA information systems containing such data or information.

The Contractor shall advise the employee that they are not permitted to access any VA controlled building or real property in relation to this contract.

The removal of an unfit Contractor or subcontractor employee does not alleviate the Contractor from satisfying the requirements of this contract. The Government will not reimburse the Contractor for any costs associated with the recruitment/replacement of an employee or subcontractor employee who is found to be unfit.

(e) Identification Cards. The Government will provide a Personal Identification Verification (PIV) card or other identification card, as necessary, to fit Contractor personnel who require physical access to VA facilities and/or logical access to VA data, information, VA sensitive information, or information technology or VA information systems containing such data or information. Contractor and subcontractor personnel shall prominently display their PIV/identification card on their persons while working at a VA facility and shall present their PIV/identification card for inspection upon request by a VA official. The Contractor must surrender the employee or subcontractor employee’s PIV/identification card in accordance with the requirements set forth in Directive/Handbook 0735 when any of the following events occur:

- When no longer needed for contract performance.

- Upon completion of the Contractor/subcontractor employee’s employment.

- Upon contract completion or termination.

- Lost/stolen. Immediately upon detection, the Contractor shall report a lost or stolen PIV/identification card to the Government authorities as identified in Directive/Handbook 0735. Within 48 hours of reporting the lost/stolen PIV/identification card, the Contractor shall submit to the Program Manager an incident report that describes the relevant facts and circumstances regarding the loss/theft. If the loss/theft was reported by the Contractor to the local police, the Contractor shall further submit a copy of the final police report to the Program Manager within 48 hours of the report being made available by the local police department. The Government will not reimburse the Contractor for any costs that result from lost/stolen PIV/identification card(s).

- Regular Reporting. The Contractor shall submit a status report to PIV

Sponsor within 5 working days after the end of each calendar quarter and as requested by the Government in order to initiate contract closeout procedures. The report must provide the status of each contractor/subcontractor employee who is required to have a PIV/identification card during the performance of the contract. The report shall identify the Contractor and the contract number, and list the following status for each contractor/subcontractor employee who holds a PIV/identification card under this contract:

1. Contractor/subcontractor employee name.

- Name of VA facility where Contractor/subcontractor employee works, if applicable.

- Date background check submitted for Contractor/subcontractor employee.

- Date PIV/identification card issued to Contractor/subcontractor employee.

- Contractor/subcontractor employee’s PIV/identification card number, as applicable.

- Date Contractor/subcontractor employee no longer has need for PIV/identification card.

- Date Contractor notified VA that PIV/identification card is no longer required.

- Date Contractor returned PIV/identification card was returned to VA.

(h) Flow down of clause. The Contractor shall include the substance of this clause in subcontracts, third-party agreements, and BAA’s, in which subcontractors, third-party servicers/employees, and business associates will perform functions where they will have physical access to a VA facility or logical access to VA data, information, VA sensitive information, or information technology or VA information system containing such data or information.

(End of clause)

## 4.18  IT CONTRACT SECURITY

VA INFORMATION AND INFORMATION SYSTEM SECURITY/PRIVACY

1.  GENERAL

Contractors, contractor personnel, subcontractors, and subcontractor personnel shall be subject to the same Federal laws, regulations, standards, and VA Directives and Handbooks as VA and VA personnel regarding information and information system security.

2.  ACCESS TO VA INFORMATION AND VA INFORMATION SYSTEMS

a.  A contractor/subcontractor shall request logical (technical) or physical access to VA information and VA information systems for their employees, subcontractors, and affiliates only to the extent necessary to perform the services specified in the contract, agreement, or task order.

b.  All contractors, subcontractors, and third-party servicers and associates working with VA information are subject to the same investigative requirements as those of VA appointees or employees who have access to the same types of information.  The level and process of background security investigations for contractors must be in accordance with VA Directive and Handbook 0710, Personnel Suitability and Security Program.  The Office for Operations, Security, and Preparedness is responsible for these policies and procedures.

c.  Contract personnel who require access to national security programs must have a valid security clearance.  National Industrial Security Program (NISP) was established by Executive Order 12829 to ensure that cleared U.S. defense industry contract personnel safeguard the classified information in their possession while performing work on contracts, programs, bids, or research and development efforts.  The Department of Veterans Affairs does not have a Memorandum of Agreement with Defense Security Service (DSS).  Verification of a Security Clearance must be processed through the Special Security Officer located in the Planning and National Security Service within the Office of Operations, Security, and Preparedness.

d.  Custom software development and outsourced operations must be located in the U.S. to the maximum extent practical.  If such services are proposed to be performed abroad and are not disallowed by other VA policy or mandates, the contractor/subcontractor must state where all non-U.S. services are provided and detail a security plan, deemed to be acceptable by VA, specifically to address mitigation of the resulting problems of communication, control, data protection, and so forth.  Location within the U.S. may be an evaluation factor.

e.  The contractor or subcontractor must notify the Contracting Officer immediately when an employee working on a VA system or with access to VA information is reassigned or leaves the contractor or subcontractor's employ. The Contracting Officer must also be notified immediately by the contractor or subcontractor prior to an unfriendly termination.

3.  VA INFORMATION CUSTODIAL LANGUAGE

a.  Information made available to the contractor or subcontractor by VA for the performance or administration of this contract or information developed by the contractor/subcontractor in performance or administration of the contract shall be used only for those purposes and shall not be used in any other way without the prior written agreement of the VA.  This clause expressly limits the contractor/subcontractor's rights to use data as described in Rights in Data - General, FAR 52.227-14(d) (1).

b.  VA information should not be co-mingled, if possible, with any other data on the contractors/subcontractor's information systems or media storage systems in order to ensure VA requirements related to data protection and media sanitization can be met.  If co-mingling must be allowed to meet the requirements of the business need, the contractor must ensure that VA's information is returned to the VA or destroyed in accordance with VA's sanitization requirements.  VA reserves the right to conduct on site inspections of contractor and subcontractor IT resources to ensure data security controls, separation of data and job duties, and destruction/media sanitization procedures are in compliance with VA directive requirements.

c.  Prior to termination or completion of this contract, contractor/ subcontractor must not destroy information received from VA, or gathered/ created by the contractor in the course of performing this contract without prior written approval by the VA.  Any data destruction done on behalf of VA by a contractor/subcontractor must be done in accordance with National Archives and Records Administration (NARA) requirements as outlined in VA Directive 6300, Records and Information Management and its Handbook 6300.1 Records Management Procedures, applicable VA Records Control Schedules, and VA Handbook 6500.1, Electronic Media Sanitization.  Self-certification by the contractor that the data destruction requirements above have been met must be sent to the VA Contracting Officer within 30 days of termination of the contract.

d.  The contractor/subcontractor must receive, gather, store, back up, maintain, use, disclose and dispose of VA information only in compliance with the terms of the contract and applicable Federal and VA information confidentiality and security laws, regulations and policies.  If Federal or VA information confidentiality and security laws, regulations and policies become applicable to the VA information or information systems after execution of the contract, or if NIST issues or updates applicable FIPS or Special Publications (SP) after execution of this contract, the parties agree to negotiate in good faith to implement the information confidentiality and security laws, regulations and policies in this contract.

e.  The contractor/subcontractor shall not make copies of VA information except as authorized and necessary to perform the terms of the agreement or to preserve electronic information stored on contractor/subcontractor electronic storage media for restoration in case any electronic equipment or data used by the contractor/subcontractor needs to be restored to an operating state.  If copies are made for restoration purposes, after the restoration is complete, the copies must be appropriately destroyed.

f.  If VA determines that the contractor has violated any of the information confidentiality, privacy, and security provisions of the contract, it shall be sufficient grounds for VA to withhold payment to the contractor or third party or terminate the contract for default or terminate for cause under Federal Acquisition Regulation (FAR) part 12.

g.  If a VHA contract is terminated for cause, the associated BAA must also be terminated and appropriate actions taken in accordance with VHA Handbook 1600.01, Business Associate Agreements.  Absent an agreement to use or disclose protected health information, there is no business associate relationship.

h.  The contractor/subcontractor must store, transport, or transmit VA sensitive information in an encrypted form, using VA-approved encryption tools that are, at a minimum, FIPS 140-2 validated.

i.  The contractor/subcontractor's firewall and Web services security controls, if applicable, shall meet or exceed VA's minimum requirements.  VA Configuration Guidelines are available upon request.

j.  Except for uses and disclosures of VA information authorized by this contract for performance of the contract, the contractor/subcontractor may use and disclose VA information only in two other situations: (i) in response to a qualifying order of a court of competent jurisdiction, or (ii) with VA's prior written approval.  The contractor/subcontractor must refer all requests for, demands for production of, or inquiries about, VA information and information systems to the VA contracting officer for response.

k.  Notwithstanding the provision above, the contractor/subcontractor shall not release VA records protected by Title 38 U.S.C. 5705, confidentiality of medical quality assurance records and/or Title 38 U.S.C. 7332, confidentiality of certain health records pertaining to drug addiction, sickle cell anemia, alcoholism or alcohol abuse, or infection with human immunodeficiency virus.  If the contractor/subcontractor is in receipt of a court order or other requests for the above mentioned information, that contractor/subcontractor shall immediately refer such court orders or other requests to the VA contracting officer for response.

l.  For service that involves the storage, generating, transmitting, or exchanging of VA sensitive information but does not require C&A or an MOU-ISA for system interconnection, the contractor/subcontractor must complete a Contractor Security Control Assessment (CSCA) on a yearly basis and provide it to the COR.

4.  INFORMATION SYSTEM DESIGN AND DEVELOPMENT

a.  Information systems that are designed or developed for or on behalf of VA at non-VA facilities shall comply with all VA directives developed in accordance with FISMA, HIPAA, NIST, and related VA security and privacy control requirements for Federal information systems.  This includes standards for the protection of electronic PHI, outlined in 45 C.F.R. Part 164, Subpart C, information and system security categorization level designations in accordance with FIPS 199 and FIPS 200 with implementation of all baseline security controls commensurate with the FIPS 199 system security categorization (reference Appendix D of VA Handbook 6500, VA Information Security Program).  During the development cycle a Privacy Impact Assessment (PIA) must be completed, provided to the COR, and approved by the VA Privacy Service in accordance with Directive 6507, VA Privacy Impact Assessment.

b.  The contractor/subcontractor shall certify to the COR that applications are fully functional and operate correctly as intended on systems using the VA Federal Desktop Core Configuration (FDCC), and the common security configuration guidelines provided by NIST or the VA.  This includes Internet Explorer 7 configured to operate on Windows XP and Vista (in Protected Mode on Vista) and future versions, as required.

c.  The standard installation, operation, maintenance, updating, and patching of software shall not alter the configuration settings from the VA approved and FDCC configuration.  Information technology staff must also use the Windows Installer Service for installation to the default "program files" directory and silently install and uninstall.

d.  Applications designed for normal end users shall run in the standard user context without elevated system administration privileges.

e.  The security controls must be designed, developed, approved by VA, and implemented in accordance with the provisions of VA security system development life cycle as outlined in NIST Special Publication 800-37, Guide for Applying the Risk Management Framework to Federal Information Systems, VA Handbook 6500, Information Security Program and VA Handbook 6500.5, Incorporating Security and Privacy in System Development Lifecycle.

f.  The contractor/subcontractor is required to design, develop, or operate a System of Records Notice (SOR) on individuals to accomplish an agency function subject to the Privacy Act of 1974, (as amended), Public Law 93-579, December 31, 1974 (5 U.S.C. 552a) and applicable agency regulations.  Violation of the Privacy Act may involve the imposition of criminal and civil penalties.

g.  The contractor/subcontractor agrees to:

(1)   Comply with the Privacy Act of 1974 (the Act) and the agency rules and regulations issued under the Act in the design, development, or operation of any system of records on individuals to accomplish an agency function when the contract specifically identifies:

(a)  The Systems of Records (SOR); and

(b)  The design, development, or operation work that the contractor/ subcontractor is to perform;

(1)   Include the Privacy Act notification contained in this contract in every solicitation and resulting subcontract and in every subcontract awarded without a solicitation, when the work statement in the proposed subcontract requires the redesign, development, or operation of a SOR on individuals that is subject to the Privacy Act; and

(2)   Include this Privacy Act clause, including this subparagraph (3), in all subcontracts awarded under this contract which requires the design, development, or operation of such a SOR.

h.  In the event of violations of the Act, a civil action may be brought against the agency involved when the violation concerns the design, development, or operation of a SOR on individuals to accomplish an agency function, and criminal penalties may be imposed upon the officers or employees of the agency when the violation concerns the operation of a SOR on individuals to accomplish an agency function.  For purposes of the Act, when the contract is for the operation of a SOR on individuals to accomplish an agency function, the contractor/subcontractor is considered to be an employee of the agency.

(1)   "Operation of a System of Records" means performance of any of the activities associated with maintaining the SOR, including the collection, use, maintenance, and dissemination of records.

(2)   "Record" means any item, collection, or grouping of information about an individual that is maintained by an agency, including, but not limited to, education, financial transactions, medical history, and criminal or employment history and contains the person's name, or identifying number, symbol, or any other identifying particular assigned to the individual, such as a fingerprint or voiceprint, or a photograph.

(3)   "System of Records" means a group of any records under the control of any agency from which information is retrieved by the name of the individual or by some identifying number, symbol, or other identifying particular assigned to the individual.

i.  The vendor shall ensure the security of all procured or developed systems and technologies, including their subcomponents (hereinafter referred to as "Systems"), throughout the life of this contract and any extension, warranty, or maintenance periods.  This includes, but is not limited to workarounds, patches, hotfixes, upgrades, and any physical components (hereafter referred to as Security Fixes) which may be necessary to fix all security vulnerabilities published or known to the vendor anywhere in the Systems, including Operating Systems and firmware.  The vendor shall ensure that Security Fixes shall not negatively impact the Systems.

j.  The vendor shall notify VA within 24 hours of the discovery or disclosure of successful exploits of the vulnerability which can compromise the security of the Systems (including the confidentiality or integrity of its data and operations, or the availability of the system).  Such issues shall be remediated as quickly as is practical, but in no event longer than 7 days.

k.  When the Security Fixes involve installing third party patches (such as Microsoft OS patches or Adobe Acrobat), the vendor will provide written notice to the VA that the patch has been validated as not affecting the Systems within 10 working days.  When the vendor is responsible for operations or maintenance of the Systems, they shall apply the Security Fixes within 14 days.

l.  All other vulnerabilities shall be remediated as specified in this paragraph in a timely manner based on risk, but within 60 days of discovery or disclosure.  Exceptions to this paragraph (e.g. for the convenience of VA) shall only be granted with approval of the contracting officer and the VA Assistant Secretary for Office of Information and Technology.

5.  INFORMATION SYSTEM HOSTING, OPERATION, MAINTENANCE, OR USE

a.  For information systems that are hosted, operated, maintained, or used on behalf of VA at non-VA facilities, contractors/subcontractors are fully responsible and accountable for ensuring compliance with all HIPAA, Privacy Act, FISMA, NIST, FIPS, and VA security and privacy directives and handbooks.  This includes conducting compliant risk assessments, routine vulnerablity scanning, system patching and change management procedures, and the completion of an acceptable contingency plan for each system.  The contractor's security control procedures must be equivalent, to those procedures used to secure VA systems.  A Privacy Impact Assessment (PIA) must also be provided to the COR and approved by VA Privacy Service prior to operational approval.  All external Internet connections to VA's network involving VA information must be reviewed and approved by VA prior to implementation.

b.  Adequate security controls for collecting, processing, transmitting, and storing of Personally Identifiable Information (PII), as determined by the VA Privacy Service, must be in place, tested, and approved by VA prior to hosting, operation, maintenance, or use of the information system, or systems by or on behalf of VA.  These security controls are to be assessed and stated within the PIA and if these controls are determined not to be in place, or inadequate, a Plan of Action and Milestones (POA&M) must be submitted and approved prior to the collection of PII.

c.  Outsourcing (contractor facility, contractor equipment or contractor staff) of systems or network operations, telecommunications services, or other managed services requires certification and accreditation (authorization) (C&A) of the contractor's systems in accordance with VA Handbook 6500.3, Certification and Accreditation and/or the VA OCS Certification Program Office.  Government- owned (government facility or government equipment) contractor-operated systems, third party or business partner networks require memorandums of understanding and interconnection agreements (MOU-ISA) which detail what data types are shared, who has access, and the appropriate level of security controls for all systems connected to VA networks.

d.  The contractor/subcontractor's system must adhere to all FISMA, FIPS, and NIST standards related to the annual FISMA security controls assessment and review and update the PIA.  Any deficiencies noted during this assessment must be provided to the VA contracting officer and the ISO for entry into VA's POA&M management process.  The contractor/subcontractor must use VA's POA&M process to document planned remedial actions to address any deficiencies in information security policies, procedures, and practices, and the completion of those activities.  Security deficiencies must be corrected within the timeframes approved by the government.  Contractor/subcontractor procedures are subject to periodic, unannounced assessments by VA officials, including the VA Office of Inspector General.  The physical security aspects associated with contractor/ subcontractor activities must also be subject to such assessments.  If major changes to the system occur that may affect the privacy or security of the data or the system, the C&A of the system may need to be reviewed, retested and re- authorized per VA Handbook 6500.3.  This may require reviewing and updating all of the documentation (PIA, System Security Plan, Contingency Plan).  The Certification Program Office can provide guidance on whether a new C&A would be necessary.

e.  The contractor/subcontractor must conduct an annual self assessment on all systems and outsourced services as required.  Both hard copy and electronic copies of the assessment must be provided to the COR.  The government reserves the right to conduct such an assessment using government personnel or another contractor/subcontractor.  The contractor/subcontractor must take appropriate and timely action (this can be specified in the contract) to correct or mitigate any weaknesses discovered during such testing, generally at no additional cost.

f.  VA prohibits the installation and use of personally-owned or contractor/ subcontractor-owned equipment or software on VA's network.  If non-VA owned equipment must be used to fulfill the requirements of a contract, it must be stated in the service agreement, SOW or contract.  All of the security controls required for government furnished equipment (GFE) must be utilized in approved other equipment (OE) and must be funded by the owner of the equipment.  All remote systems must be equipped with, and use, a VA-approved antivirus (AV) software and a personal (host-based or enclave based) firewall that is configured with a VA-approved configuration.  Software must be kept current, including all critical updates and patches.  Owners of approved OE are responsible for providing and maintaining the anti-viral software and the firewall on the non-VA owned OE.

g.  All electronic storage media used on non-VA leased or non-VA owned IT equipment that is used to store, process, or access VA information must be handled in adherence with VA Handbook 6500.1, Electronic Media Sanitization upon:  (i) completion or termination of the contract or (ii) disposal or return of the IT equipment by the contractor/subcontractor or any person acting on behalf of the contractor/subcontractor, whichever is earlier. Media (hard drives, optical disks, CDs, back-up tapes, etc.) used by the contractors/ subcontractors that contain VA information must be returned to the VA for sanitization or destruction or the contractor/subcontractor must self-certify that the media has been disposed of per 6500.1 requirements.  This must be completed within 30 days of termination of the contract.

h.  Bio-Medical devices and other equipment or systems containing media (hard drives, optical disks, etc.) with VA sensitive information must not be returned to the vendor at the end of lease, for trade-in, or other purposes.  The options are:

(1)   Vendor must accept the system without the drive;

(2)   VA's initial medical device purchase includes a spare drive which must be installed in place of the original drive at time of turn-in; or

(3)   VA must reimburse the company for media at a reasonable open market replacement cost at time of purchase.

(4)   Due to the highly specialized and sometimes proprietary hardware and software associated with medical equipment/systems, if it is not possible for the VA to retain the hard drive, then;

(a)   The equipment vendor must have an existing BAA if the device being traded in has sensitive information stored on it and hard drive(s) from the system are being returned physically intact; and

(b)   Any fixed hard drive on the device must be non-destructively sanitized to the greatest extent possible without negatively impacting system operation.  Selective clearing down to patient data folder level is recommended using VA approved and validated overwriting technologies/methods/tools. Applicable media sanitization specifications need to be pre-approved and described in the purchase order or contract.

(c)   A statement needs to be signed by the Director (System Owner) that states that the drive could not be removed and that (a) and (b) controls above are in place and completed.  The ISO needs to maintain the documentation.

6.  SECURITY INCIDENT INVESTIGATION

a.  The term "security incident" means an event that has, or could have, resulted in unauthorized access to, loss or damage to VA assets, or sensitive information, or an action that breaches VA security procedures.  The contractor/ subcontractor shall immediately notify the COR and simultaneously, the designated ISO and Privacy Officer for the contract of any known or suspected security/privacy incidents, or any unauthorized disclosure of sensitive information, including that contained in system(s) to which the contractor/ subcontractor has access.

b.  To the extent known by the contractor/subcontractor, the contractor/ subcontractor's notice to VA shall identify the information involved, the circumstances surrounding the incident (including to whom, how, when, and where the VA information or assets were placed at risk or compromised), and any other information that the contractor/subcontractor considers relevant.

c.  With respect to unsecured protected health information, the business associate is deemed to have discovered a data breach when the business associate knew or should have known of a breach of such information.  Upon discovery, the business associate must notify the covered entity of the breach.  Notifications need to be made in accordance with the executed business associate agreement.

d.  In instances of theft or break-in or other criminal activity, the contractor/subcontractor must concurrently report the incident to the appropriate law enforcement entity (or entities) of jurisdiction, including the VA OIG and Security and Law Enforcement.  The contractor, its employees, and its subcontractors and their employees shall cooperate with VA and any law enforcement authority responsible for the investigation and prosecution of any possible criminal law violation(s) associated with any incident.  The contractor/subcontractor shall cooperate with VA in any civil litigation to recover VA information, obtain monetary or other compensation from a third party for damages arising from any incident, or obtain injunctive relief against any third party arising from, or related to, the incident.

7.  LIQUIDATED DAMAGES FOR DATA BREACH

a.  Consistent with the requirements of 38 U.S.C. 5725, a contract may require access to sensitive personal information.  If so, the contractor is liable to VA for liquidated damages in the event of a data breach or privacy incident involving any SPI the contractor/subcontractor processes or maintains under this contract.

b.  The contractor/subcontractor shall provide notice to VA of a "security incident" as set forth in the Security Incident Investigation section above. Upon such notification, VA must secure from a non-Department entity or the VA Office of Inspector General an independent risk analysis of the data breach to determine the level of risk associated with the data breach for the potential misuse of any sensitive personal information involved in the data breach.  The term 'data breach' means the loss, theft, or other unauthorized access, or any access other than that incidental to the scope of employment, to data containing sensitive personal information, in electronic or printed form, that results in the potential compromise of the confidentiality or integrity of the data. Contractor shall fully cooperate with the entity performing the risk analysis. Failure to cooperate may be deemed a material breach and grounds for contract termination.

c.  Each risk analysis shall address all relevant information concerning the data breach, including the following:

(1)   Nature of the event (loss, theft, unauthorized access);

(2)   Description of the event, including:

(a)  date of occurrence;

(b)  data elements involved, including any PII, such as full name, social security number, date of birth, home address, account number, disability code;

(3)  Number of individuals affected or potentially affected;

(4)  Names of individuals or groups affected or potentially affected;

(5)  Ease of logical data access to the lost, stolen or improperly accessed data in light of the degree of protection for the data, e.g., unencrypted, plain text;

(6)  Amount of time the data has been out of VA control;

(7)  The likelihood that the sensitive personal information will or has been compromised (made accessible to and usable by unauthorized persons);

(8)  Known misuses of data containing sensitive personal information, if any;

(9)  Assessment of the potential harm to the affected individuals;

(10)  Data breach analysis as outlined in 6500.2 Handbook, Management of Security and Privacy Incidents, as appropriate; and

(11)  Whether credit protection services may assist record subjects in avoiding or mitigating the results of identity theft based on the sensitive personal information that may have been compromised.

d.  Based on the determinations of the independent risk analysis, the contractor shall be responsible for paying to the VA liquidated damages in the amount of $1,000.00 per affected individual to cover the cost of providing credit protection services to affected individuals consisting of the following:

(1)  Notification;

(2)  One year of credit monitoring services consisting of automatic daily monitoring of at least 3 relevant credit bureau reports;

(3)  Data breach analysis;

(4)  Fraud resolution services, including writing dispute letters, initiating fraud alerts and credit freezes, to assist affected individuals to bring matters to resolution;

(5)  One year of identity theft insurance with $20,000.00 coverage at $0 deductible; and

(6)  Necessary legal expenses the subjects may incur to repair falsified or damaged credit records, histories, or financial affairs.

8.  SECURITY CONTROLS COMPLIANCE TESTING

On a periodic basis, VA, including the Office of Inspector General, reserves the right to evaluate any or all of the security controls and privacy practices implemented by the contractor under the clauses contained within the contract. With 10 working-day's notice, at the request of the government, the contractor must fully cooperate and assist in a government-sponsored security controls assessment at each location wherein VA information is processed or stored, or information systems are developed, operated, maintained, or used on behalf of VA, including those initiated by the Office of Inspector General.  The government may conduct a security control assessment on shorter notice (to include unannounced assessments) as determined by VA in the event of a security incident or at any other time.

9.  TRAINING

a.  All contractor employees and subcontractor employees requiring access to VA information and VA information systems shall complete the following before being granted access to VA information and its systems:

(1)   Sign and acknowledge (either manually or electronically) understanding of and responsibilities for compliance with the  Contractor Rules of Behavior, Appendix E relating to access to VA information and information systems;

(2)   Successfully complete the VA Cyber Security Awareness and Rules of Behavior training and annually complete required security training;

(3)   Successfully complete the appropriate VA privacy training and annually complete required privacy training; and

(4)   Successfully complete any additional cyber security or privacy training, as required for VA personnel with equivalent information system access [to be defined by the VA program official and provided to the contracting officer for inclusion in the solicitation document - e.g., any role-based information security training required in accordance with NIST Special Publication 800-16, Information Technology Security Training Requirements.]

b.  The contractor shall provide to the contracting officer and/or the COR a copy of the training certificates and certification of signing the Contractor Rules of Behavior for each applicable employee within 1 week of the initiation of the contract and annually thereafter, as required.

c.  Failure to complete the mandatory annual training and sign the Rules of Behavior annually, within the timeframe required, is grounds for suspension or termination of all physical or electronic access privileges and removal from work on the contract until such time as the training and documents are complete.

(End of Clause)

See attached document: ATTACHMENT A - SPECIFICATIONS.

See attached document: ATTACHMENT B - DRAWINGS.

See attached document: ATTACHMENT C - BID ITEMS COST BREAKDOWN.

See attached document: ATTACHMENT D - WAGE DETERMINATION.

IFB