Please refer to ESSCA II RFP 80MSFC26R0002 Sections A-I.pdf to see the solicitation cover page and Sections A through I.

PART III – List of Documents, Exhibits, and Other Attachments

Section J

List of Attachments

| Attachment | Title |
| --- | --- |
| J-l | Performance Work Statement |
| J-2 | Data Procurement Document |
| J-3 | Performance Requirements Summary |
| J-4 | Draft Award Fee Evaluation Plan |
| J-5 | Small Business Engagement Plan |
| J-6 | Small Business Subcontracting Plan |
| J-7 | Rates Schedule and Labor Categories |
| J-8 | Automated Tools for Order Management Simplification (ATOMS) Suite of Tools Requirements and Processes |
| J-9 | Contract Work Breakdown Structure (CWBS) |
| J-10 | On-Site Safety, Health, and Environmental (SHE) Plan |
| J-11 | Off-site Safety, Health and Environmental Plan |
| J-12 | Installation-Provided Property and Services |
| J-12-A | Installation-Accountable Government Property (IAGP) List |
| J-13 | List of Government-Furnished Property |
| J-14 | Government Property Management Plan |
| J-15 | Organizational Conflict of Interest (OCI) Plan |
| J-16 | Wage Determinations |
| J-17 | IDIQ Task Order Listing |
| J-18 | Acronym List |
| J-19 | Pursuits Culture and Partnering Plan |
| J-20 | DD254, Department of Defense Contract Security Classification Specification |
| J-21 | Task Order and Delivery Order Content Requirements |
| J-22 | Management Plan |
| J-23 | Contractor Personnel Certification Plan |
| J-24 | Mandatory and Required Training |
| J-25 | Information System Security Plan |

NATIONAL AERONAUTICS AND SPACE ADMINISTRATION (NASA) ENGINEERING SERVICES AND SCIENCE CAPABILITY AUGMENTATION (ESSCA) II

# ATTACHMENT J-1
PERFORMANCE WORK STATEMENT

## SCOPE

This Performance Work Statement (PWS) broadly defines the requirements for Engineering Services and Science Capability Augmentation (ESSCA) II provided to the Marshall Space Flight Center (MSFC) in Huntsville, Alabama; the Stennis Space Center (SSC) in Hancock County, Mississippi; and the Michoud Assembly Facility (MAF) in New Orleans, Louisiana, which is managed by MSFC. Throughout the entirety of the contract, all references to MSFC are inclusive of MAF. In addition, this contract may support NASA Centers including Armstrong Flight Research Center (AFRC), Ames Research Center (ARC), Glenn Research Center (GRC), Goddard Space Flight Center (GSFC), National Aeronautics and Space Administration (NASA) Headquarters (HQ), Johnson Space Center (JSC), Kennedy Space Center (KSC), and Langley Research Center (LaRC).

The ESSCA II requirement is a follow-on to the ESSCA contract. Services and skills are to be provided across a broad spectrum of engineering and science disciplines and requested support will include, but not be limited to, research, design, development, analysis, testing, operations, and sustaining engineering.

The ESSCA II contract will provide engineers, scientists, and engineering technicians in support of MSFC and other Centers, as well as programs, projects, and other activities across the Agency, both present and future. The contract also provides scope for end-item deliverables. The contract includes support for facilitating partnerships and identifying new pursuits and opportunities that align with MSFC strategy. ESSCA II will also support reimbursable work for which MSFC, and other Centers, are responsible. This work can include support to the Department of Defense (DoD), other Government agencies, commercial industry, and academia.

The Contractor’s work is controlled by means of Task Orders (TOs) for skills augmentation support and Delivery Orders (DOs) for end-item deliverable requirements. The TOs range from general technical support within an organization, to specific tasks including, but not limited to, supporting flight hardware design reviews and leading independent review teams. The dynamic nature of the work required by this PWS demands significant flexibility in the allocation of engineering, science, and technical resources. DOs can vary widely from ready-to-use systems to end-item deliverables that include, but are not limited to: software, trade studies, support equipment, prototypes, flight hardware, electronic systems, mockups, test articles, training hardware, laboratory test equipment, tooling, manufacturing demonstration articles, and research instruments. The specific requirements for each end-item deliverable will be documented in a DO.

The sharing of technical resources across Center organizations is strongly encouraged. The Government will be responsible for ensuring work completed under each TO and DO is satisfactory. In most cases, the Contractor is expected to complete requested work with minimal guidance from the Government.

## CONTRACT MANAGEMENT OPERATIONS AND CONTROL

  - Management

The Contractor must:

    - Provide all necessary management, data requirement descriptions (DRDs) (as required by Attachment J-2, Data Procurement Document [DPD]), and equipment and supplies, not otherwise provided by the Government, required to perform the engineering and science services and end-item deliverable support as defined in this PWS.

    - Account for costs associated with contract management operations (CMO) (e.g., program management, Automated Tools for Order Management Simplification (ATOMS) Suite of Tools, office space, accounting, and human resources) as indirect charges in accordance with the Contractor’s accounting approach and Cost Accounting Standards Board (CASB).

    - Provide all necessary personnel, training, travel, and materials as specifically described in TOs and DOs.

    - Comply with NASA, MSFC or other Center, as applicable, regulations, policies, clauses, directives, procedures, and standards when performing all work under this PWS. Other Centers will include Center specific regulations, policies, clauses, etc., as applicable, when requesting TO support under this contract.

    - Maintain a facility clearance through the life of the contract. The Government will complete the DD254 Form, Department of Defense Contract Security Classification Specification, and provide it to the Contractor in the limited cases where access to classified information is required.

    - Provide the planning, coordination, leadership, supervision, and surveillance of all activities necessary to assure disciplined performance of work and timely application of resources for the accomplishment of TOs and DOs issued under the contract.

    - Maintain communication with the Government initiator and alert the contracting officer’s representative (COR) and CO of any problems that would prevent meeting TO and DO requirements.

    - Report and document this work and fulfill the requirements of associated Data Requirement Descriptions (DRDs) as outlined in Attachment J-2, Data Procurement Document (DPD).

    - Integrate risk management into the overall performance of contract requirements.

    - Develop, submit, implement, and maintain a small business subcontracting plan in accordance with FAR 52.219-9, Small Business Subcontracting Plan, to provide small business concerns the maximum practical opportunity to receive a portion of subcontract awards.

    - Develop, submit, implement, and maintain a Small Business Engagement Plan in accordance with DRD 1839MA-005.

    - Prepare and submit a Re-Procurement Incumbent Compensation Data Package in accordance with DRD 1839MA-004.

    - Deliver all limited rights data (as defined in FAR 52.227-14) expected to be used in the performance of this contract within 30 days of award. For purposes of this contract, the term "developed" means that an item, component, or process exists and is workable. Thus, the item or component must have been constructed or the process practiced. Workability is generally established when the item, component, or process has been analyzed or tested sufficiently to demonstrate to reasonable people skilled in the applicable art that there is a high probability that it will operate as intended. Whether, how much, and what type of analysis or testing is required to establish workability depends on the nature of the item, component, or process, and the state of the art. To be considered “developed,” the item, component, or process need not be at the stage where it could be offered for sale or sold on the commercial market, nor must the item, component, or process be actually reduced to practice within the meaning of Title 35 of the United States Code.

## Planning and Control

The Contractor must:

    - Establish, implement, and maintain technical competence and oversight of all work performed under this PWS.

    - Assure the technical excellence, cost control, and timeliness of all required work. Due to the dynamic nature of the work required by this PWS, significant flexibility in the allocation of engineering, science, and technical resources is required and sharing technical resources across Center organizations is strongly encouraged.

    - Provide necessary Human Resources (HR) functions such as recruiting, hiring, compensation administration, management of attrition, succession planning, resolution of performance and conduct issues, and other HR activities, required to provide a highly qualified workforce to perform the requirements of the TOs and DOs.

    - Be ultimately responsible for resolution of HR issues for all personnel working under the ESSCA II contract, including associated teammates and subcontractors.

    - Provide the overall management effort required to integrate technical and programmatic functions necessary to achieve the requirements of the contract. The Contractor must prepare, submit, implement, and maintain a Management Plan in accordance with DRD 1839MA-001.

    - Fully integrate all related plans and activities, including those of subcontractors.

    - Prepare, submit, implement, and maintain an Organizational Conflict of Interest (OCI) Plan in accordance with DRD 1839MA-003.

    - Prepare, submit, implement, and maintain a Government Property Management Plan in accordance with DRD 1839LS-001.

    - Prepare, submit, implement, and maintain an On-site Safety, Health, and Environmental (SHE) Plan in accordance with DRD 1839SA-001.

    - Prepare and submit mishaps and safety statistics to the MSFC Industrial Safety Branch in accordance with the Onsite Mishap Reporting and Safety Statistics Reports, DRD 1839SA-003.

    - Prepare, submit, implement, and maintain a Contractor Personnel Certification Plan in accordance with DRD 1839SA-002.

    - Prepare and submit technical information concerning any invention, discovery, improvement, or innovation made by the Contractor in the performance of work under this contract in accordance with DRD 1839CD-003, Technology Reports.

    - Prepare and submit a Weekly Contract Status Briefing in accordance with DRD 1839MA-008.

    - Prepare, submit, implement, and maintain a plan to promote partnerships between MSFC and industry, academia, and other Government agencies in accordance with DRD 1839MA-009. These partnerships should align with MSFC pursuits culture and utilize available personnel across the skill areas listed in this PWS.

    - Prepare, submit, implement, and maintain IT Security capabilities in accordance with NFS 1852.240-76, NPR 2810.1, Security of Information and Information Systems, that is consistent with NASA IT security plan and requirements in accordance with DRD 1839CD-001, Security Requirements for Unclassified IT Resources.

      - External IT systems that interface with NASA systems must have separate control plans and require an Authorization to Operate, from a designated Government Authorizing Official in the NASA Risk Information Security Compliance System (RISCS) prior to accessing NASA systems.

    - Assist in planning and defining support for new collaborations, programs, and projects.

    - Prepare and submit report of purchases authorized through the Office of the Chief Information Officer (OCIO) Commercial IT Request (CITR) Application, in accordance with the Commercial IT Authorization Report, DRD 1839CD-004.

    - Prepare and submit report of all IT expenditures consistent with the Agency’s guidelines and policies regarding the management and reporting of IT resources, in accordance with the Information Technology (IT) Capital Planning and Investment Control (CPIC), DRD 1839CD-005.

    - Prepare, submit, implement, and maintain an Off-site Safety, Health, and Environmental (SHE) Plan in accordance with DRD 1839SA-004.

    - Prepare and submit a Commercial Artificial Intelligence (AI) Risk and Impact Assessment (CAIRIA) in accordance with DRD 1839CD-006.

## Facilities

The general expectation is that work ordered through TOs will be performed at MSFC, or other Center provided facilities, following the onsite work guidelines of each Center, and in other locations as approved in writing by the CO. The general expectation is that work ordered through DOs will be performed off-site. Telework may be allowed as specified in individual TOs and DOs. Government-provided property and services, as summarized in NFS 1852.245-71, Installation-Accountable Government Property, and Attachment J-12, Installation-Provided Property and Services, and specifically defined in TOs and DOs, may be made available to all on-site personnel to perform this contract.

    - CMO personnel who are charged as an indirect cost and are not located at on-site facilities under a TO or DO must be located at an off-site Contractor facility, except for safety staff, property management staff and receiving staff, as noted below. MSFC will provide NASA computers to Contractor personnel located off-site supporting CMO to facilitate enhanced communication and data sharing with both the Government and the Contractor’s on-site workforce.

    - The Contractor’s safety staff, consisting of at least two safety professionals, must be located on-site at MSFC to support daily safety-related activities.

    - The Contractor must prepare and submit both an on-site and off-site employee location listing for all Contractor and subcontractor personnel supporting MSFC, and other Centers as applicable, in accordance with DRD 1839CD-002, On-site/Off-site Employee Location Listing.

    - Contractor use of Government Furnished Information Technology resources must comply with NPD 2540.1, Acceptable Use of Government Furnished Information Technology Equipment, Services and Resources.

    - Contractor may have property management staff and receiving staff onsite to support operations.

## ATOMS Suite

The Contractor must:

    - Make available for use, maintain, and operate an ESSCA II ATOMS Suite consisting of one or more software-based tools used to implement the functionality defined in Attachment J-8, Automated Tools For Order Management Simplification (ATOMS) Suite Of Tools Requirements And Processes.

Attachment J-8 defines the requirements and rationale for the following tools:

(1) The ATOMS Preparation Tool (APT) used by the Government to develop and revise Task Order Requests (TORs), Task Order Change Requests (TOCR), Delivery Order Requests (DORs) and Delivery Order Change Requests (DOCRs);

(2) The ATOMS Routing Tool, used to automate the routing, review, and approval of the Government TORs, TOCRs, DORs, DOCRs, and the Contractor's corresponding Task Order Plans (TOPs), Task Order Change Plans (TOCPs), Delivery Order Plans (DOPs) and Delivery Order Change Plans (DOCPs);

(3) The ATOMS Funding Tool (AFT) used to track funding at the subtask level by Procurement Request Line Item (PLI) and Accounting Line Item (ALI) applied to the contract;

(4) The ATOMS ESSCA II Document Library (AEDL) used to store DRDs delivered in accordance with Attachment J-2 as well as other contract-related documents and templates created by the Contractor or the Government; and,

(5) The ATOMS Suite reporting capabilities generate reports that are transient and utilize data as of the time generated. There is no versioning or maintenance of prior reporting runs, although a report may draw data from older sources.

    - The APT and ART must be operational no more than 30 calendar days after start of phase-in.

    - The AFT must be operational no later than the first day of the contract base ordering period.

    - The AEDL must be operational at the start of phase-in.

    - The ATOMS Suite Reporting capability must be operational no more than 30 calendar days after start of contract base ordering period.

    - Include costs for operating, maintaining, and responding to Government enhancement requests of the ATOMS Suite as part of CMO burdens applied to the fully burdened labor rates in Attachment J-7, Schedule of Rates and Description of Labor Categories.

    - Implement the ATOMS Suite as a Web-based application(s).

    - Backup the ATOMS Suite, including all associated data, at least weekly.

    - Be responsible for providing the security necessary to protect the Contractor data within ATOMS Suite, including backups. Implement resolutions for Government identified security vulnerabilities within 24 hours.

    - Host the ATOMS Suite off-site and ensure accessibility for remote access.

    - Address the ATOMS Suite as part of the IT Security Planning in accordance with PWS Section 2.2.18.

    - Route TOPs, TOCPs, DOPs, and DOCPs to the Government within the ATOMS Suite, in accordance with Attachment J-8.

    - Release the TO or DO within the ATOMS Suite upon acceptance in accordance with the Task Ordering clause NFS 1852.216-80, Task Ordering Procedure.

    - Provide an online user’s guide for the ATOMS Suite. The user’s guide should be organized into sections for different types of users.

    - Provide ATOMS Suite customer support from 8:00 a.m., to 4:00 p.m., Central Time, during a normal Government workday.

    - Provide ATOMS Suite responses to individual requests for customer support no later than one (1) business day after the request.

    - Provide solutions to ATOMS Suite customer support requests and problem reports to minimize impact to Government operations.

    - Provide initial and on-going training for users on a scheduled and an as-needed basis.

    - Perform continuous assessment and improvement of ATOMS Suite operations and architecture to ensure efficiency and performance, including a minimum of 0.5 WYE/year of support for Government identified or requested enhancements and customizations.

    - Notify users of ATOMS Suite status during both scheduled and un-scheduled maintenance.

    - Perform any planned preventative maintenance and upgrades from 5:00 p.m. to 7:00 a.m., Central Time, daily.

    - Notify the Government of modifications prior to implementation.

    - Notify the Government users of scheduled maintenance at least 24 hours prior to implementation.

    - Restore operation of the ATOMS Suite within four (4) hours for un-scheduled maintenance.

    - Document the ATOMS build architecture to include a top-level functionality description of the major components (e.g. APT, ART, etc.), interfaces between components, and user interfaces, along with identification and description of whether each is Proprietary, Commercial, Limited Rights, or Unlimited rights. The document must be maintained.

    - Reserved.

    - Maintain the data within the ATOMS Suite as Government records, in accordance with MPR 1440.2, MSFC Records Management Program, and digitally transfer these records to the Government at contract completion. The COR may request interim copies of data from the ATOMS Suite during the contract, but these copies do not replace the ATOMS Suite as the official location of the records.

## Order Management

The Contractor must:

    - Respond to TORs, TOCRs, DORs, and DOCRs submitted by the Government through the ATOMS Suite in accordance with the timelines in NFS 1852.216-80, Task Ordering Procedure.

    - Submit TOPs, TOCPs, DOPs, and DOCPs to the Government through the ATOMS Suite in accordance with the content defined in NFS 1852.216-80, Task Ordering Procedure, and the formats defined in Attachment J-21, Task Order and Delivery Order Content Requirements.

    - Submit and release TOPs to Technical Direction provided by the COR (see Section 2.10) submitted through the ATOMS Suite in accordance with PWS Section 2.4.

    - Release Task Orders through the ATOMS Suite in accordance with the timelines in NFS 1852.216-80, Task Ordering Procedure.

    - Prepare and submit Task Order Activity Reports in accordance with DRD 1839MA-006.

## Financial Management

The Contractor must:

    - Prepare and submit a Financial Management Report, 533M, including required supplemental information, in accordance with DRD 1839MA-007.

    - Track the amount of funding assigned to each subtask, based upon amounts defined in contract funding mods, with Funding PRs, adjusted by the Contractor for actual costs reported on the 533M, and funding transfers by the Government through the ATOMS Suite.

    - Cost the Government’s money by oldest money first, then first in/first out (FIFO).

        - Funding will be identified by the Fund Code as supplied by the Government. The Fund Code is a 10-digit alpha numeric that identifies the fiscal year (FY) the funds were appropriated (e.g., EXPX22016D).

        - FIFO methodology uses several sequential numbers provided by the Government.

        - The Purchase Requisition (PR) number is a sequentially assigned number from the Government accounting system Systems, Applications and Products (SAP) (e.g., 4200578392). The Contractor must apply cost using the lowest numerical sequence after identifying the oldest money based on the Fund Code.

        - The PLI is a sequentially assigned number from the Government accounting system SAP (e.g., 1, 2, 3). The Contractor must apply cost by using the lowest numerical sequence after identifying the oldest money first and then the PR number.

        - The ALI is a sequentially assigned number from the Government accounting system SAP (e.g., 1, 2, 3). The Contractor must apply cost by using the lowest numerical sequence after identifying the oldest money first, PR number second, followed by the PLI. The ALI will be the last identifier used in the management of cost on the contract unless otherwise identified.

    - Maintain consistency between the Contractor's financial accounting system, the 533M and 533M supplemental reports, and the ATOMS Suite.

    - Submit initial 533M, including required supplemental information, concurrently with first invoice.

## Contractor Procurements

The Contractor must:

    - Procure only materials, supplies and equipment necessary for the accomplishment of this PWS, with the exception of property furnished or made available for use under the contract, TOs, and DOs.

    - Ensure the total acquisition cost of a procurement does not exceed $150,000 unless approved by the CO.

    - Make no purchases for items over the capitalization threshold as defined in NPR 9250.1, Property, Plant, and Equipment (PPE) and Operating Materials and Supplies, until provided an approved form NF1739 by the Government.

    - Not purchase the information technology (IT) products specified as Desktop Services and Software in Attachment J-12, Installation-Provided Property and Services.

    - Purchase quality sensitive items as defined in MPR 8730.1, Inspection and Testing, only as necessary to fulfill DO requirements. Quality assurance requirements for these purchases will be provided in the DO.

    - Obtain COR and CO concurrence prior to purchasing any item intended for immediate transfer to the Government and not maintained as Contractor property.

## Technology, Innovations, and Process Improvements

The Contractor must:

    - Identify and promote technology, innovations, and process improvements that improve engineering and science products, processes, capabilities, tools, and operations.

    - Consult with Engineering Directorate management to assure that technology improvements are aligned with focused areas for technology development and MSFC’s pursuits culture.

    - Prepare, submit, implement, and maintain a Technology, Innovations, and Process Improvement Plan (TIPI) in accordance with DRD 1839MA-002.

    - Report any significant accomplishments of technology, innovation, and process improvement activities.

    - Provide reporting in accordance with DRD 1839MA-008, Weekly Contract Status Briefing.

## Phase-In and Phase-Out

The Contractor must:

    - Perform Phase-In and Close-out/Phase-out contract activities.

    - Perform phase-in activities for a period not to exceed four (4) months to assume full responsibility for this contract by the start of the base period.

    - During Phase-In, the Contractor must:

      - Accomplish all tasks required to complete phase-in activities, to include, but not limited to, managing an orderly transition, hiring personnel, obtaining personnel badges and clearances, training personnel, and scheduling performance of work necessary to ensure the effective transfer of effort from the predecessor contractor.

      - Provide all data deliverables due during the phase-in period as specified in Attachment J-2, Data Procurement Document, and obtain any necessary approvals.

      - Participate in meetings with the predecessor contractor and the Government to identify and discuss problems or areas requiring attention during the phase-in period.

      - Receive and store legacy data from contracts phasing into the pending contract effort.

      - Receive property being transferred to the pending contract effort.

      - Receive assignment of any existing purchase orders that will continue beyond the phase-in period.

      - Actively cooperate with the Government in completing any systems/compliance reviews that may be required, including expedient implementation of any necessary corrective actions.

      - Ensure implementation of any requirements agreed to during discussions that are required by the effective date of the contract.

      - Routinely meet with the CO and COR to status transition activities and ensure integration of Government activities performed to support phase-in (e.g. development of TORs, badging requests, transition of property.)

      - Submit a single invoice to the Government at the conclusion of phase-in activities in the amount established for the value of CLIN 0001.

    - Phase-out is conducted during the final year of the Contract, in parallel with TO, DO, and other routine contract performance. During Phase-Out the Contractor must:

      - Prepare for transition of all activities to the successor Contractor to minimize operational impacts.

      - Cooperate with the successor contractor to facilitate the effective phase-in of the follow-on effort.

      - Disclose necessary personnel records and allow the successor to conduct on-site interviews with these employees. If selected employees are agreeable to the change, release them at a mutually agreeable date and negotiate transfer of their earned fringe benefits to the successor.

      - Participate in meetings with the successor contractor and the Government to identify and discuss problems or areas requiring attention during the phase-in period.

      - Transfer legacy data to the Government and successor contractor.

      - Identify and transfer property to the successor contractor.

      - Assign existing purchase orders (e.g., software licenses) phasing into the successor contract effort that will continue beyond the phase-in period and that are necessary for performance of the successor contract.

      - Notify the Government of existing purchase orders that will be assigned to the successor contract so those costs can be removed from the predecessor contract and applied to the successor contract.

## Technical Direction

The COR is authorized to provide technical direction for the work under ESSCA II. Technical direction encompasses written direction from the COR to provide clarification of the contract’s general description of the scope of work to include approaches, solutions, designs, refinements or shifts within tasks, or inquiries related to the general tasks and requirements in the PWS. The COR does not have authority to issue instruction that constitutes any of the following:

•	Assignment of additional work outside the PWS;

•	A change as defined in Changes clauses incorporated in this contract;

•	A basis for any increase or decrease in the total estimated contract cost, the award fee, or the time required for contract performance;

•	Changes in any of the expressed terms, conditions, or specifications of the contract; or

•	Instruction that interferes with the Contractor’s rights to perform the terms and conditions of the contract.

The Contractor must proceed promptly with the performance of technical direction duly issued by the COR in the manner prescribed by this section and within the COR's authority. If, in the Contractor's opinion, any instruction or direction by the COR falls outside of the COR’s authority, the Contractor must not proceed but must notify the CO in writing within four (4) days after receiving it and must request the CO to take action as described in this section. Upon receiving this notification, the CO will either issue an appropriate TO/DO change or contract modification within a reasonable time or advise the Contractor in writing within seven (7) days that the instruction or direction is rescinded in its entirety; or the direction is within the requirements of the contract and does not constitute a change under the applicable changes clause, and that the Contractor should proceed promptly with its performance.

A failure of the Contractor and CO to agree that the instruction or direction is both within the requirements of the contract and does not constitute a change under the applicable Changes clause, or a failure to agree upon the contract action to be taken with respect to the instruction or direction, is subject to FAR 52.233-1, Disputes, of this contract.

Any action(s) taken by the Contractor in response to any direction given by any person other than the CO or the COR must be at the Contractor's risk.

## Information Technology Purchase Authorization

    - The contractor must ensure all IT products and services direct charged to the contract are approved through the OCIO’s Commercial IT Request (CITR) Application. This includes, but is not limited to, FITARA, Supply Chain Risk Management (SCRM), IPv6, and 508 compliance. No purchases of commercial IT products or services should be made prior to coordination and approval by the OCIO.

    - This contract must only be used to purchase software, software maintenance, hardware, or hardware maintenance necessary for the performance of this contract. NASA must own the license(s) or subscriptions for any software or applications purchased.

    - All hardware must be titled to NASA.

## Section 508 Compliance

    - The contractor must ensure that all products, platforms, services, and communications delivered as part of this work statement that are Information and Communication Technology (ICT) or contain ICT, conform to the Revised Section 508 of the Rehabilitation Act Standards, 36 C.F.R. § 1194.1 & Apps. A, C & D.

    - Standards may be found at https://www.access-board.gov/ict/.

## Records Management

    - The Contractor must maintain all records created for Government use or created in the course of performing the contract and/or delivered to, or under the legal control of the Government and must be managed in accordance with Federal law, including but not limited to, the Federal Records Act (44 U.S.C. chs. 21, 29, 31, 33), NARA regulations at 36 CFR Chapter XII Subchapter B, as well as NASA records policies (NPD 1440.6, NASA Records Management Program, and NPR 1441.1, NASA Records Management Program Requirements).

    - The Contractor must ensure that NASA-owned/Contractor-held records are segregated from contractor-owned records and from non-record materials and report holdings of NASA records.

    - The Contractor must immediately notify the Contracting Officer (CO) and NASA Records Officer upon discovery of any inadvertent or unauthorized removal, defacing, alteration, or destruction of Federal records. Destruction of Federal Records is EXPRESSLY PROHIBITED unless in accordance with records retention schedules or as directed by the CO.

    - All Contractor employees assigned to this contract who create, work with, or otherwise handle Federal Records are required to complete mandatory NASA-provided records management training. The Contractor must ensure that training has been completed according to agency policies, including initial training and any required annual or refresher training.

    - The Contractor must incorporate the substance of this clause, its terms and requirements including this paragraph, in all subcontracts under this contract, and require written subcontractor acknowledgment of same.

## Use of Artificial Intelligence (AI) During Contract Performance

    - The Contractor must disclose any potential or intended use of Artificial Intelligence (AI) technologies, tools, or systems in the performance of this contract. If it is unknown at the time of contract award whether AI will be used, the Contractor must provide written notice to the Government prior to the deployment of any AI systems during contract performance. If AI technologies are introduced after the commencement of contract performance, the Contractor must notify the CO in writing prior to the release or deployment of any AI component, capability, or system in the NASA environment.

    - The Government reserves the right to review, approve, or disapprove the proposed use of AI technology in the performance of this contract. The Contractor must obtain written approval from the contracting office or CO before implementing AI systems.

    - If any subcontractor intends to use AI technologies in the performance of work under this contract, the Contractor must ensure that similar notification and disclosure requirements apply to all subcontractors. The Contractor is responsible for collecting the notification and disclosure requirements from subcontractors and submitting them to the Government.

# CONTRACT SKILL CATEGORIES

The Contractor must provide the skills and services described in this section as required by the issuance of individual TOs. The nature of work performed will generally fall into a combination of the following categories, with the specific requirements to be defined per TO:

•	Providing engineering product(s) for work assigned to MSFC, or other NASA centers including, but not limited to, space flight and science missions;

•	Providing technical oversight and/or insight support for work assigned to MSFC, or other NASA centers, including, but not limited to, space flight and science missions;

•	Providing engineering product(s) and technical oversight and/or insight support for research and development activities; and

•	Real-time support for investigations of flight and ground system anomalies, as required.

The term engineering products is used extensively throughout the PWS. Examples of engineering products include, but are not limited to, analyses, reports, data, databases, designs, drawings, plans, procedures, software, simulations, models, requirements definition and development, diagrams, specifications, standards, and support to trade studies.

The needed services are organized into skill categories. Each skill type as described will envelope various skills that may be required to provide support for or produce engineering products per TOs issued under this contract. Inherent to the skills and capabilities described is a familiarity and expertise with a wide array of engineering design and analysis software packages (e.g., NASTRAN, MATLAB, LabView, Creo, Thermal Desktop, Ansys, MagicDraw, Fluent, NX, Mentor Graphics, LTSpice, MINIVER, RAMP, PLIMP, RMC, GRAD). The description provided below is not intended to cover all skills or engineering products required in this contract; instead, it is intended to broadly define what types of skills and engineering products may be required over the entire life of the contract. The actual skills required for this contract are dependent upon the content of the TOs, which may require a mixture of the skill sets below. Innovations in engineering and sciences may result in changes to necessary skills, within the limits of the general contract scope, during the contract period.

## Aerosciences Design, Development, and Test

The Contractor must:

3.1.1    Provide skills and services related to flight mechanics; Guidance, Navigation, and Control (GN&C); atmospheric, planetary, space and natural environments; blast modeling; debris transport analysis and impact modeling; aerothermodynamics; and aerodynamics to support the design, development, analysis, integration simulation, modeling, and testing of space systems, propulsion systems, space transportation systems, scientific research experiments, ground support equipment, and special equipment for current and future programs, projects, and other activities.

3.1.2   Deliver engineering products associated with areas of compartment venting, aero-acoustics, aerodynamic heating, aerodynamic flight control components, trajectory design, mission analysis, navigation design, separation systems analysis, blast and debris environments, orbital mechanics, guidance design, vehicle dynamics, control systems design, slosh and Pogo analysis, stability analysis, and propulsion dynamics. The Contractor must also deliver engineering products in areas such as atmospheric science, including but not limited to; influence on launch vehicles and spacecraft, influence on operations, modeling and programming, space environment characterization, space environment modeling and programming, spacecraft charging and plasma environment, meteoroid environment physics, meteoroid environment modeling and programming, meteoroid impact analysis. These products must include but not be limited to design, development, analysis, integration, analytical tool development, simulation modeling, requirements definition, trade studies, and test analysis.

3.1.3    Provide skills and services related to computational fluid dynamics analysis of aerothermodynamic environments and wind tunnel test planning, operations, data reduction, and evaluation.

3.1.4    Provide support for and generate engineering products associated with research and new technology development for flight mechanics, GN&C, mission analysis, atmospheric and natural environments, blast modeling, debris transport analysis, aerothermodynamics, and aerodynamics.

## Avionics & Electrical Systems Design, Analysis, and Test

The Contractor must:

3.2.1    Provide skills and services related to avionics and electrical systems to support the design, development, analysis, and testing of space systems, propulsion systems, space transportation systems, scientific experiments, ground support equipment, and special equipment for current and future programs, projects, and other activities.

3.2.2    Deliver engineering products associated with technical areas such as: electronic circuitry including power, analog signal, digital, and Field-Programmable Gate Array (FPGA); electrical design and integration including batteries, solar arrays, fuel cells, cable design, cable interconnect diagrams, and electrical system schematics; electrical, electronic and electromechanical parts (EEE Parts) including electrical and electronic part failure analysis, parts management, obsolescence, and radiation analysis, electromagnetic environmental effects (i.e., electromagnetic interference [EMI] and electromagnetic compatibility [EMC]) including lightning, electrostatic discharge, EMI testing, and power quality testing; radio frequency (RF) systems including communication, global positioning system (GPS) and range safety; hardware for GN&C, including both inertial and optical sensor systems and associated test facilities; audio and video electronics; imagery systems; sensors and instrumentation; sensors, wireless sensor micro-fabrication, harsh environment sensor research, structural health monitoring research; systems health management; avionics fault management; avionics emulators (real-time and non real-time); electro-optics; printed circuit board design and construction, including surface mount and through-hole component installation and emerging technologies such as printed electronics; electro-mechanical packaging design, analysis and assembly, and support development and implementation of workmanship standards; electronic test equipment and test software; and avionics and software systems integration. Example engineering products include the design, development, assembly, test, analysis, modeling and simulation of the following: development hardware, prototype hardware, flight hardware, ground hardware, payloads, subsystems, science investigations, exploration initiatives, and analytical tools.

3.2.3    Provide support for and generate engineering products associated with research and new technology development for avionics and electrical design, analysis, and test areas.

## Flight Software and Ground Test Design, Analysis, and Test

The Contractor must:

3.3.1    Provide skills and services to develop launch vehicle, spacecraft, and space systems’ software requirements, design, code, and test. The Contractor must perform unit-testing, integration, qualification testing and certification, and configuration control of this software. The Contractor must produce flight software for embedded systems intended to operate launch vehicles and spacecraft. The Contractor must provide skills necessary to develop in-space and ground software applications for research and technology applications. The Contractor must provide skills necessary to develop software applications for instrumentation and components associated with environmental control and life-support system instrumentation and components.

3.3.2    Provide technical skills necessary to develop requirements, design, code, and tests of ground software, including real-time simulation and modeling of launch vehicles*, simulation of space systems and subsystems, hardware-in-the-loop simulation, test automation software, and all-digital simulations. The Contractor must provide technical skills necessary to develop tools to support the development, test, analysis, and operations of software systems, including skills in cloud computing technologies to support the development and operations of these tools. The Contractor must provide technical skills related to hardware and hardware/software integration engineering and for ground test systems to support the real-time modeling and simulation design, development, integration, test, and evaluation of real-time hardware-in-the-loop facilities. The Contractor must provide services and engineering products such as: system integration of lab automation tools and displays, avionics and avionics software models; cable interconnect diagrams; cable harness drawings; grounding diagrams/analysis; avionics emulators and associated breakout boxes for both data and power; integrated engineering analysis for voltage drop and grounding systems (anchoring of model to flight data); hardware integration analysis; design integration; analytical tool development; and simulation and modeling.

* Support for real-time simulation and modeling of the SLS vehicle and subject matter expertise for real-time simulation and modeling for other vehicles will be accessed through another contract.

3.3.3    Support and maintain Capability Maturity Model Integration (CMMI) maturity level ratings of 2 and 3.

3.3.4    Provide support for and generate engineering products associated with research and new technology development for flight software and ground test systems design, analysis, and test.

## Materials Research, Analysis, Testing, Processes, and Hardware Development

The Contractor must:

3.4.1    Provide skills and services for and generate engineering products associated with advanced materials research and microgravity research including but not limited to:

a.   Advanced Materials Research – Research into advanced materials including hybrid composites, polymeric/elastomeric materials, metallic and non-metallic structural materials, protective coatings, lubrication systems, high temperature thermal protection materials, ionic liquids, and cryogenic thermal protection materials. This also includes development of Integrated Computational Materials Engineering capabilities, techniques, and tools.

b.   Reduced Gravity Research – Design, construction, and maintenance of scientific equipment that will be utilized for reduced gravity materials science experiments on Earth, the International Space Station, and future low-Earth orbit (LEO) and Lunar research stations.

3.4.2    Provide skills and services for and generate engineering products associated with multiple materials analysis disciplines, including but not limited to:

a.   Analytical Chemistry – Provide chemical data relating to hardware and materials as well as the development of new capabilities, tools, and techniques.

b.   Damage Tolerance Analysis – Determination of a material’s tolerance to damage, fracture, and fatigue to predict service life in the expected operational environment. The Contractor must develop damage tolerance and fracture control techniques and perform fracture control reviews for programmatic insight support and materials reviews.

c.   Data Management – Management, reduction, and dissemination of analytical data that will be utilized for making engineering decisions relating to materials processing and hardware development.

d.   Failure Analysis – Analysis of failed hardware, including but not limited to flight, ground support, development, and test hardware, to determine causes of the failure.

e.   Materials Diagnostics – Materials diagnostics and evaluation of microstructures using microscopy and microhardness techniques, among others.

f.   Materials Selection Analysis - Includes review of specification requirements, verification of materials processing and forms, review of properties and material allowables, and review of performance data in operational environments.

g.   Metallography – Includes cross sectioning, mounting, and polishing of materials for microstructural analysis.

h.   Metallurgical Analysis – Analysis of metallic materials, their microstructures, and the relationship between properties and microstructure.

i.   Non-Destructive Evaluation (NDE) – Includes the development of NDE techniques and processes such as x-ray, ultrasonics, structured light scanning and photogrammetry for the detection of defects, flaws, and cracks in flight, development, and prototype test hardware.

j.   Sustainability, Risk, and Obsolescence Analysis – Includes evaluation of environmental impact, safety, and health regulations on the sustainability, risk, and obsolescence of specific materials and processes.

3.4.3    Provide skills and services for and generate engineering products associated with multiple types of materials testing, including but not limited to:

a.   Corrosion Testing – Includes characterization of materials degradation in damaging environments and evaluation of corrosion mitigation variables.

b.   Mechanical Testing – Includes testing of materials at room temperature and in simulated operational environments, including but not limited to, gaseous and liquid hydrogen, nitrogen, and helium environments, to characterize performance in expected environments. The Contractor must also generate engineering products associated with the collection of materials properties supporting the generation of design allowables for materials process development and hardware designs.

c.   Environmental Effects Testing – Includes testing environmental effects on materials including vacuum, atomic oxygen, ultraviolet and ionizing radiation, plasma, fluid systems, contamination, and foreign object debris.

3.4.4    Provide skills and services for, and generate engineering products associated with, the development and optimization of advanced manufacturing processes including but not limited to:

a.   Additive Manufacturing Process Development – Includes the development of metallic and non-metallic additive manufacturing processes including, but not limited to, equipment testing and modification, build model generation, and post build analysis and verification.

b.   Composites Process Development – Includes the development of advanced composites processing.

c.   Heat Treatment Development – Includes the development of heat treatment processes to maximize material properties such as strength, hardness, and fracture toughness.

d.   Metal Joining Process Development – Includes metal joining process development including fusion welding, friction stir welding, friction plug welding, brazing, and soldering.

3.4.5    Provide skills and services for, and generate engineering products associated with, the development of hardware. This includes prototype hardware and the integration of multiple materials engineering disciplines including but not limited to:

a.   Hardware Prototyping – Includes multi-discipline engineering development of prototype hardware. The Contractor must operate and maintain associated tooling, instrumentation, and facilities used in the construction of prototype ground hardware and prototype flight hardware. The Contractor must also provide services and engineering products supporting the development, integration, verification, and validation of metallic and non-metallic manufacturing processes, tooling designs, and manufacturing process standards needed to move from prototype to production environments.

b.   Integrated Materials Engineering – Includes integrated materials engineering support for multi-discipline hardware development activities relating to metallic and non-metallic materials, materials processing, thermal protection systems, interface materials, protective coatings, contamination control, planetary protection, and the performance of classes of materials pertinent to mission profile environments.

c.   Hardware Design Analysis – Includes the generation, evaluation and assessment of materials and processes specifications, standards, material control plans, and engineering change proposals relating to hardware manufacturing. The Contractor must also provide support for, and generate engineering products associated with, program documentation reviews, design reviews, Material Usage Agreements (MUA), Materials Application and Evaluation Board (MAEB) participation, Materials and Processes Working Group participation, and generation of Materials Identification and Usage Lists (MIULs).

3.4.6    Provide support for and generate engineering products associated with research and new technology development for materials research, analysis, testing, processes, and hardware development.

## Operability Design, Analysis, and Test

The Contractor must:

3.5.1    Provide operability skills and services to support the design and analysis of space systems, propulsion systems, space transportation systems, scientific experiments and instruments, ground support equipment, and special equipment for current and future programs or projects and other activities.

3.5.2    Provide services and deliver engineering products in areas such as ground operations integration and implementation; ground support equipment integration and implementation; ground support systems development; logistics planning and analysis; and test integration and implementation. The services and engineering products include ground operations plans, ground operations requirements, ground support equipment (GSE) plans, GSE mechanical and electrical design specifications, support equipment management databases, integrated logistics plans, supportability analyses, availability analyses, vehicle operations analyses, verification planning and implementation, functional objective development, ground processing timelines, and detailed technical operations-based cost assessments.

3.5.3    Provide support for and generate engineering products associated with research and new technology development for operability design and analysis areas.

## Optics Design, Analysis, and Test

The Contractor must:

3.6.1    Provide skills to support the design, analysis, and testing of optical systems for space systems, scientific instrument components, ground support equipment, and special equipment for current and future programs or projects and other activities. The Contractor must provide skills to support on-going flight hardware for advanced optical systems and initiatives for advancing state-of-the-art optics design and manufacturing technologies (e.g., manufacturing of x-ray mandrels and free-standing optics) for experimental and prototype ground, aircraft, and space instruments in the visible, ultraviolet, infrared, and x-ray spectrums. The Contractor must provide skills that include expertise in optical and opto-mechanical design and analysis, camera design, optical inspection devices, lasers, lenses, medical imaging devices, navigation equipment, safety monitoring devices, satellites, telescopes, and video hardware to provide optical products such as design, analysis, hardware fabrication, optical sensor research, and testing of high-quality optics.

3.6.2    Provide services and deliver engineering products in areas such as advanced optical systems development; reflective and diffractive optics, electroformed and vacuum-deposited coatings, surface metrology; optical design, analysis and fabrication; camera and video systems; and optical test and manufacturing.

3.6.3    Provide skills and services and deliver engineering products to support the fabrication, cleaning, integration, installation, and operation of special test equipment and facilities in support of x-ray and cryogenic optical testing.

3.6.4    Provide support for, and generate engineering products associated with, research and new technology development for optics design, analysis, and test areas.

## Propulsion Systems Design, Analysis, and Test

The Contractor must:

3.7.1    Provide skills and services and deliver engineering products to support the design, development, evaluation, analysis, modeling, integration, verification and testing of components, subsystems, and systems for liquid (i.e., cryogenic, storable, monopropellant, bipropellant, and dual mode), gas, solid, hybrid, advanced propulsion, and separation systems for launch vehicle, in-space, lander, and in-situ applications.

3.7.2    Provide skills and services and deliver engineering products related to technical areas such as liquid main propulsion systems, pump-fed engines, pressure-fed engines, orbital maneuvering, roll control, reaction control, de-orbit propulsion, solid motors, hybrid motors, booster tumble, booster deceleration, upper stage settling, launch abort, jettison, attitude control, thrust vector control, nuclear power, nuclear fission propulsion, nuclear fusion propulsion, solar sail, tether, aero-capture, advanced chemical propulsion, pressurization, propellant storage, valves, lines, ducts, advanced cryogenic fluid management, advanced in-space non-chemical propulsion and propellant delivery, propulsion system trade studies, solid propulsion systems engineering, solid propulsion sizing and trade studies, solid propellant grain designs, solid motor propellant liner and insulation (PLI) systems, solid propellant chemistry, solid motor ballistics, solid motor igniters, solid motor nozzles, solid motor case joints and seals and advanced propellants.

3.7.3    Provide skills in hybrid propulsion systems engineering, hybrid propulsion sizing and trade studies, hybrid propellant grain designs, hybrid motor propellant liner and insulation (PLI) systems, hybrid propellant chemistry, hybrid motor ballistic performance analysis, hybrid motor nozzles, hybrid motor case joints and seals.  The Contractor must provide skills in separation systems and pyrotechnic devices. This includes pyrotechnic system engineering, energetic component analysis and simulation, pyrotechnic device timing analysis, and hardware acceptance reviews.

3.7.4    Provide skills and services and deliver engineering products related to valves, actuators, lines, ducts, flex-joints, flex-lines, and miscellaneous fluid systems components. The Contractor must provide skills in mechanical design, fluid flow analysis, component sizing and selection (e.g., valves, pipe fittings, regulators, connectors, flanges, instrumentation, and component supports), manufacturing assessments and plans, stress analysis, material selection, requirements development, specification development, test plan development, test procedure development, test conduction, test data analysis, drawing production, modeling, writing technical reports, and performing trade studies.

3.7.5    Provide skills and services and deliver engineering products related to interface design, mechanical devices, ground support equipment, special test equipment, tooling, mechanisms, and composite design.

3.7.6    Support the development of analytical tools and techniques used to model engine and main propulsion systems, and cryogenic fluid management approaches.

3.7.7    Provide skills and services and deliver engineering products related to turbomachinery, including but not limited to turbines, pump inducers, pump impellers, pump diffusers, bearings, rotating and static seals, and housings. The Contractor must integrate various disciplines, including stress, thermal, structural dynamics, unsteady flow, rotordynamics, mechanical design, tribology, computational fluid dynamics, and component and subcomponent (i.e., cold-flow) test, into the design and development of turbomachinery. The Contractor must provide skills and services and deliver engineering products for the definition and derivation of turbopump and turbopump component requirements and their integration into system-level requirements. The Contractor must conduct analyses in such areas as mean-line design of pumps and turbines, turbopump internal flows, and axial thrust balance.

3.7.8    Provide skills and services and deliver engineering products related to combustion devices, including, but not limited to, injectors, gas generators, small thrusters, combustion chambers, igniters, nozzles, and nozzle extensions. The Contractor must also provide support related to the evaluation of combustion performance, stability, thermal analysis, hardware health and life, coatings, materials, manufacturing methods, and component performance required to design, develop, manufacture, and test combustion devices.

3.7.9    Provide support for, and generate engineering products associated with, research and new technology development for main propulsion and solid propulsion system design, analysis, and testing areas.

## Scientific Disciplines Design, Analysis, and Test

The Contractor must:

3.8.1    Provide skills and services and deliver products to support the design, development, analysis, integration simulation, modeling, and testing of systems, instruments, and special equipment for scientific research, including ground support, in-flight and on-orbit anomaly resolution for current and future programs or projects and other activities.

3.8.2    Provide support in areas such as program, project, and portfolio formulation and implementation consisting of concepts and requirements definition; technology assessment and development; reviews; analytical integration; test operations; hardware development, maintenance, refurbishment, and certification; and systems integration and mission operations.

3.8.3    Provide support for, and generate products associated with, research and new technology development for scientific discipline areas.

## Structural and Mechanical Design and Analysis

The Contractor must:

3.9.1    Provide skills and services and develop engineering products related to structural and mechanical design, development, analysis, integration, modeling, simulation and test of hardware, and equipment. The Contractor must provide support for integrating all disciplines required to fully scope and utilize a finished design. Support is applicable to initial research and concept development, to production, test, verification, and validation through sustaining activities.

3.9.2    Provide skills and services and develop engineering products related to multiple types of hardware and equipment, including: primary, secondary, and tertiary structures (e.g., thrust structures, Helium-cooled enclosures, surface habitats, composites), fluid and pressure systems components and tanks (e.g., propellant, oxidizer, pressurized media, storage), space transportation (e.g., launch vehicles, satellites, CubeSats, deep space habitats), ground support (e.g., lifting and handling, transportation), special test and tooling (e.g., support stands, precision alignment devices, access platforms, thrust measurement, vacuum systems, loads application, reaction), instruments and payloads (e.g., scientific experiment, secondary launch payloads), thermal systems and components, and Environmental Control and Life Support System (ECLSS) and ECLSS upgrades. Additionally, support for mechanical system maintenance and management (e.g., vehicle health, pressure system management) layout and routing (e.g., piping electrical), mechanisms (e.g., stage and payload separation, pyrotechnics, deployables, translation), opto-mechanics (e.g., optical mounting,  integration, mirror design), mechatronics and controls, standards, and process improvement, design sizing utilizing hand calculations and analytical models (e.g., Femap, HyperMesh, Simcenter, NASTRAN, MATLAB, FORTRAN, Mathcad, HyperSizer), fastener selection, tolerance stack-up, piping flexibility, and pressure containment must be required.

3.9.3    Deliver engineering products such as stress and stability analyses, fatigue and fracture analyses, component loads analyses, coupled loads analyses*, linear and nonlinear static and dynamic analyses, vibro-acoustic analyses, microgravity analyses, shock, payload isolation analyses, analytical models, analysis reports and results, analytical tools, technical papers, presentations, mechanical drawings, 3D models, electrical cable and tubing routing diagrams, specifications, fabrication requests, equipment manuals, and usage logs.

* Support for coupled loads analyses for the SLS vehicle and selected HLS program hardware will be accessed through a separate contract.

3.9.4    Provide system design and integration support. Support must include requirements development and verification and test activities including defining instrumentation location, pre-test predictions, and post-test data correlation.

3.9.5    Provide support for, and generate engineering products associated with, research and new technology development in the areas of structural design, stress, loads, and dynamic analyses.

## Systems Analysis, Engineering and Management

The Contractor must:

3.10.1    Provide skills and services and engineering products related to space vehicle systems, systems engineering and technical management to manage, assess, and perform systems engineering life cycle processes. The Contractor must provide expert support and development related to systems automation, autonomy, and systems health management using products and tools associated with the following areas: imagery analysis, stakeholders expectations definition, vehicle and mission analysis, technical requirements definition, logical decomposition, design solution definition, implementation, integration, verification, validation, transition, technical planning, requirements management, interface management, technical risk management, technical assessment, decision analysis, support of technical data, structural environment design and integration, and vehicle health and fault management. The Contractor must provide skills in Model Based Systems Engineering (MBSE), use of various digital engineering methods for requirements management, interface development, and systems analysis.

Delivered engineering products include, but are not limited to, the documentation and other materials generated during support of technical implementation and management, technical risk analysis reviews, technical problem identification, technical problem resolution reviews, and technology identification, development, and assessment.

Support must also include technology assessment and planning, advanced concepts definition, preliminary design, systems analysis support, and analysis and innovative strategies to facilitate utilization of Center technical capabilities. Systems analysis support includes the establishment of technical mission objectives, technical performance measures, mission planning, development of concept and configuration alternatives, human factors analysis, mass properties analysis, integrated logistics and supportability analysis, system modeling and simulations (including their management and control), optimization and trade studies involving technical, cost, schedule, and their associated risks with safety, affordability, reliability, needs-assessment, and metrics reporting.

3.10.2    Provide technical experts in the areas of technical management and systems management. This must include support to the management and integration of requirements and functionality for developing and upgrading systems management tools, technical assessment tools, and processes used to support the management and systems engineering functions; definition and facilitation of systems management processes; systems and technical management guidance to program and projects; and membership on technical evaluation teams to assess the program’s and project’s progress toward meeting established technical commitments.

3.10.3    Provide skills and services in computer and data science to support artificial intelligence and digital transformation initiatives including, but not limited to, automation and machine learning, mixed reality virtual environments, cloud technologies, DevOps, digital twin, Agile integration, digital architectures, and data analytics.

3.10.4    Provide support for, and generate engineering products associated with, new technology development in the area of systems engineering and management, systems health management, autonomy and automation, and mission planning for space systems.

## Test Design and Operations

The Contractor must:

3.11.1    Provide skills and services necessary to support the following test disciplines: solid and liquid propulsion (including, but not limited to liquid oxygen, hydrogen, methane and rocket propellant); environmental e.g., materials environment, thermal, vacuum, and aerodynamic) fluid dynamics (e.g., pumps, and inducers); structural strength (e.g., structural and cryogenic pressure) and structural dynamics testing including vibration, acoustic, shock, and modal. Technical areas supported include flight vehicles, spacecraft, and associated subsystems; ground support equipment; ground test systems, control test systems, propulsion systems and components; structural test articles; and payload systems and space experiments/environments.

3.11.2    Support experimental evaluation of technology as well as tests that may not be related to aerospace technology.

3.11.3    Provide skills and services supporting test design, planning, procedure development, test scheduling and coordination, facility adaptation and activation, test conduction, data acquisition (including but not limited to recording, viewing, calibration, verification, and feedback), data recording, data evaluation, and test reporting. The Contractor must provide skills related to system verification and validation; development of test scripts; review of program and project documents; testing of development and flight hardware; development and use of data reduction and manipulation tools; software loading/configuration; data archiving and data analysis; and investigation of potential anomalies.

3.11.4     Provide support for areas such as design, analysis, fabrication oversight, integration, and operation of fluid systems (including high pressure gases, hazardous propellants, cryogenics, and hydraulics), equipment (including valves, actuators, pumps, vessels, sensor signal conditioning electronics, data acquisition components, and hardware control electronics), fixtures, special tooling, test instrumentation systems (including sensor specifications and installation, validation, and usage approaches), automation and control (including remote operation, closed loop control, man-machine interfaces, real-time sequences and interlocks, power supplies, relays, conversion, protection and control and electrical power distribution), and test, maintenance, and repair of pressure, cryogenic and vacuum systems.

3.11.5    Provide skills related to pressure systems management and certification to support the maintenance, inspection, analysis, and certification of pressure systems. The Contractor must provide skills and services in attaining and maintaining pressure systems certifications which will involve inspecting pressure systems and providing certification reports and design analysis per applicable national consensus standards (e.g., ASME/ANSI, DOT, API, NBIC), periodic inspections, non-destructive test, and evaluation; re-evaluation of certification status when pressure system change; and maintenance of certification data packages as official quality records.

3.11.6    Provide skills to develop program logic using LabVIEW software that performs specified control tasks, program Programmable Logic Controllers (PLCs) to perform these tasks, install instrumentation control wiring and components, and build-up of unique data acquisition and/or control systems.

3.11.7    Provide skills related to software development and hardware integration for real-time health management systems, high-speed data acquisition systems, and advanced signal analysis software tools.

3.11.8    Provide skills related to the design, development, test, and evaluation of flight systems requiring hardware and hardware and software integration and the associated mechanical components.

3.11.9    Provide skills related to vacuum, pressure leak and proof testing; mechanical design, fabrication, and assembly; tubing fabrication; flare and compression fittings; operation of helium mass spectrometers; proof and leak tests with test articles under cryogenic cooling; and cryogen handling, piping, and flow.

3.11.10  Provide support for, and generate engineering products associated with, research and new technology development for test design and operations.

## Thermal and Fluids Design, Analysis, and Test

The Contractor must:

3.12.1    Provide skills and services related to thermal and fluids design, analysis and testing of components, subsystems, and systems for programs, projects, and other activities. The Contractor must provide skills in computational fluid dynamics, coupled system dynamics, gas dynamics, thermochemical modeling, aerodynamic heating, ablation modeling, thermal protection systems, thermal modeling, heat transfer, active and passive thermal control, and conjugate fluid flow analysis.

3.12.2    Provide engineering products such as thermal analyses of launch environments, separation environments, plume-induced environments, space environments, planetary environments, and vacuum test environments. The Contractor must provide analyses of thermal characteristics, flow dynamics, and acoustics of: liquid, solid, and gas engines; main propulsion systems; propellant and pressurization systems; tanks; ducts; valves; turbopump components; manifolds; reacting flows in injectors, chambers, and nozzles.

3.12.3    Provide skills and services related to thermal cycle, thermal vacuum, thermal balance, bakeout, and additional thermal tests including thermal development testing. The Contractor must provide test planning and identification of thermal test parameters along with test article assembly, set-up, and test shift support. The contract must provide skills and services related to thermal test data collection and documentation of test activities and data.

3.12.4    Provide skills and services to support the development, acquisition, validation, quality control, and application of new and improved analytical tools and methods for thermal and fluids design and analysis.

3.12.5    Provide skills and services related to physical and chemical processes to include distillation, absorption, catalytic reaction, filtration, phase separation, electrochemical processes and ion exchange used in life support flight systems and new technologies. The Contractor must provide skills and services related to physical science, biology, and chemistry required to support environmental control and life support system processes.

3.12.6    Provide skills and services related to fluids systems design, analysis, and testing to support human space exploration missions through the sustainment and evolution of the ISS ECLSS flight equipment. The Contractor must provide engineering products such as environmental acceptance tests of spare ISS ECLSS flight equipment, and preparation of flight equipment for delivery.

3.12.7    Provide skills and services to manufacture, assemble, operate, and maintain flight systems, and ground-based test systems and test stands used as aids to sustain ISS ECLSS and to demonstrate and assess the evolution of:

- ISS ECLSS atmosphere resource recovery and environmental monitoring components, subsystems, and systems;

- ISS ECLSS water recovery systems including the Urine Processor Assembly (UPA)

- Advanced, next generation ECLSS including oxygen generation and recovery, subsystems, and systems; and

  - Advanced carbon dioxide and trace contaminant control removal, subsystems, and systems.

3.12.8    Provide support for and generate engineering products associated with research and new technology development for thermal and fluids design, analysis, and testing areas.

# End-Item Deliverables

The Contractor will be requested to provide end-item deliverables through DOs. Types of end items that may be ordered include but are not limited to: concepts of operations; trade studies; requirements definition; conceptual, preliminary, and final designs; analyses; manufactured, and integrated hardware; software; training; and operating manuals. End-item deliverables related to current and future programs, projects, and activities may be requested.

End item DOs will define all requirements applicable to the order, including technical data that must accompany the deliverable.

DOs may include unique requirements and clauses not seen in TOs, such as quality engineering and management, configuration management, and earned value management. The Contractor must utilize their own independent QMS, and related procedures, to achieve the requirements of the DO.

The end item DO will define if any supporting work will be provided by the Government.

End-item DOs may be accomplished either onsite or off-site, subject to Government approval.

The Government will assess the quality sensitivity of the end-item deliverable. Quality requirements for end item deliverables will range from:

•	minimal effort quality and quantity inspections to

•	maximum effort pre-production requirements, during production, pre-shipment, loading, and piece-by-piece inspections for space flight hardware as defined in the end-item DO per Quality requirements document(s) AS9100D, Quality Management Systems.

All software products will be required to adhere to the NPR 7150.2, Software Engineering Requirements, as well as the NASA-STD 8739.8, Software Assurance and Safety Standard. CMMI requirements related to software deliverables will be stated in the DO, as required.

The Contractor must flow down all quality requirements to sub-tier suppliers.

The Government CO or designated representative has the right at all reasonable times to inspect or otherwise evaluate work or deliverables provided through this contract. If the Government inspects or evaluates any premises of the Contractor or of a subcontractor, the Contractor must provide, and must require its subcontractors to provide, all reasonable facilities and assistance for the safety and convenience of the Government representatives in the performance of their duties. All inspections and evaluations will be performed in such a manner as to not unduly delay the work.

Appendix A: Contractor Innovations and Approaches

To be filled in by the Offeror in the Model Contract. Approaches not accepted by the Government will be deleted post-award as a unilateral contract modification.

DATA PROCUREMENT DOCUMENT

NO.	ISSUE

1839	RFP

80MSFC26R0002

CONTRACT/RFP

EXHIBIT NUMBER

J-2

ATTACHMENT NUMBER

Engineering Services and Science Capability Augmentation (ESSCA) II

PROJECT/SYSTEM

# DATA PROCUREMENT DOCUMENT

Contractor

CONTRACTOR

January 22, 2026

DATE

National Aeronautics and

Space Administration

| National Aeronautics and Space Administration DOCUMENT CHANGE LOG |  |  |  |  |  | DATA PROCUREMENT DOCUMENT NO. ISSUE 1839 RFP |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| INCORPORATED REVISIONS OUTSTANDING REVISIONS |  |  |  |  | AS OF: 01-22-26 | SUPERSEDING: | PAGE: Page 1 of 1 |
| AUTHORITY | PORTION AFFECTED - PAGE NO./NO. |  |  |  | REMARKS |  |  |
| (DPD Revision) | INTRO | SGR | DRL | DRD |  |  |  |

1.0	INTRODUCTION

1.1	Scope:  Subject to the Rights in Data clause, this Data Procurement Document (DPD) sets forth the data requirements in each Data Requirements Description (DRD) and must govern that data required by the DPD for the contract.  The Contractor must furnish data defined by the DRDs listed on the Data Requirements List (DRL) by category of data, attached hereto, and made a part of this DPD.  Such data must be prepared, maintained, and delivered to NASA in accordance with the requirements set forth within this DPD.  In cases where data requirements are covered by a Federal Acquisition Regulation (FAR) or NASA FAR Supplement (NFS) clause, that clause must take precedence over the DPD, consistent with clause FAR 52.215-8.

1.2	DPD Description:  This DPD consists of a Document Change Log, an Introduction, a Statement of General Requirements, DPD maintenance procedures, a DRL, and the DRDs.

1.2.1	General Requirements:  The general requirements, as specified in paragraph 2.0 of this DPD, prescribe those requirements applicable to the preparation, maintenance, and delivery of data that are better defined in aggregate than in the individual DRDs.

1.2.2	Data Requirements List (DRL):  Throughout the performance of the contract, the DRL provides a listing by data category of the data requirements of the DPD.

1.2.3	Data Requirements Description (DRD)

1.2.3.1	Each data requirement listed on the DRL is given complete definition by a DRD. The DRD prescribes content, format, maintenance instructions, and submittal requirements.

1.2.3.2	For the purpose of classification and control, DRDs of this DPD are grouped into the following broad functional data categories:

CATEGORY SYMBOL	DESCRIPTION

CD	Contractual Data

LS	Logistics Support

MA	Management

SA	Safety

1.2.3.3	The symbols representing these data categories form part of the prefix of the DRD identification number.  The first numerical characters reflect the DPD number.

1.2.3.4	To facilitate the usage and maintenance of the DPD, the DRDs have been sectionalized in accordance with the above data categories.

1.2.3.5	The DRDs are filed by data category and are in alpha-numeric sequence as listed on the DRL page (or pages) that precedes the DRDs.

1.2.4	Document Change Log (DCL):  The Document Change Log chronologically records all revision actions that pertain to the DPD.

1.2.5	DPD Maintenance Procedures:  Maintenance procedures define the detailed methods to be employed in maintaining the DPD.  Detailed maintenance procedures are specified in paragraph 3.0 of this DPD.

1.3	Data Types for Contractual Efforts:  The types of data and their contractually applicable requirements for approval and delivery are:

TYPE	DESCRIPTION

1*	All issues and interim changes to those issues require written approval from the requiring organization before formal release for use or implementation.

2*	NASA reserves a time-limited right to disapprove in writing any issues and interim changes to those issues.  The Contractor must submit the required data to NASA for review not less than 45 calendar days** prior to its release for use.  The Contractor must clearly identify the release target date in the “submitted for review” transmittal***.  If the data is unacceptable, NASA will notify the Contractor within 45 calendar days** from the date of submission, regardless of the intended release date***. The Contractor must resubmit the information for reevaluation if disapproved. The submittal is considered approved if the Contractor does not receive disapproval or an extension request from NASA within 45 calendar days**.

3	These data must be delivered by the Contractor as required by the contract and do not require NASA approval.  However, to be a satisfactory delivery, the data must satisfy all applicable contractual requirements and be submitted on time.

4	These data are produced or used during performance of the contract and are retained by the Contractor.  They must be delivered only when NASA requests in writing and must be delivered in accordance with the instructions in the request.  The Contractor must maintain a list of these data and must furnish copies of the list to NASA when requested to do so.

5	These data are incidental to contract performance and are retained by the Contractor in those cases where contracting parties have agreed that formal delivery is not required.  However, the contracting officer or the contracting officer’s representative (COR) must have access to and can inspect this data at its location in the Contractor’s or subcontractor’s facilities, or in an electronic database accessible to the Government.

* 	Note: Type 1 and Type 2 data may be placed under NASA configuration management control when designated by NASA. CM control requires the Contractor to submit Type 1 and Type 2 data updates through Engineering Change Proposals (ECPs).

**	Note: This time limit may be tailored for individual DRDs to meet the requirements of the procuring activity.

*** Note: If the Contractor does not identify a release target date or if the intended release date is shorter than 45 calendar days from the date of submission, the 45 calendar days review cycle stands (or the tailored Type 2 time limitation for the specific procurement).

2.0	STATEMENT OF GENERAL REQUIREMENTS

2.1	Applicable/Reference Documents:  Documents included as applicable documents in this DPD are the issue specified in the Statement of Work and form a part of the DPD to the extent specified herein.  Applicable documents listed in Item 15.2 of a DRD are applicable only to the preparation of the deliverable documentation described by that DRD.

References to documents other than applicable documents in the data requirements of this DPD may sometimes be utilized and must be indicated in 13. Remarks of the DRD.  These do not constitute a contractual obligation on the Contractor.  They are to be used only as a possible example or to provide related information to assist the Contractor in developing a response to that particular data requirement.

2.2	Subcontractor Data Requirements

2.2.1	The Contractor must specify to subcontractors and vendors, if any, the availability source of all data required for the satisfactory accomplishment of their contracts.  The Contractor must validate these requirements for documents when appropriate; where the requirement concerns other contractor data, the Contractor must provide his subcontractor or vendor with the necessary documents.  All such requests must be accomplished under the auspices of the Contractor.

2.2.2	Reference to subcontractor data in the Contractor’s responses is permissible, providing the references are adequate and includes such identification elements as title, number, revision, etc., and a copy of the referenced data is supplied with the response document at time of delivery to NASA.

2.3	Data Distribution, Format, Data Restriction Marking, and Transmittal

2.3.1	Distribution:  Distribution of required documentation must be in quantities determined by the contracting officer.  Recipient names and email (if applicable) addresses must be noted on a separate distribution list to be furnished by the contracting officer.  The contracting officer’s letter may include other information pertinent to delivery of data, as required.

2.3.2	Format

2.3.2.1	Electronic Format:  Electronic submission of data deliverables is required. Electronic deliverables must be printable.  Data deliverables must be delivered to NASA in the format specified below unless a specific format is required by a DRD.   Data submittals must consist of a single Adobe Acrobat PDF file and the native format electronic file(s).  The preferred native formats include Microsoft Word, Excel, PowerPoint or CAD drawing plot file, as appropriate.  Where a single native format file is not possible, multiple files may be integrated into a single ZIP file for submission.  The organization of the contents of the integrated ZIP file must be made readily apparent to the reader, and each file within the integrated product must be clearly identifiable and traceable within the organization of the integrated product.  If files are fragmented, file names must be labeled logically and contiguously, and the files must be easily reassembled or merged (e.g., 1 filename, 2 filename, 2a filename, etc.). The software versions must be confirmed prior to submittals.

2.3.2.2	Hardcopy Format:  Hardcopy of the DPD is not required unless electronic delivery is not possible or practical.  The Contractor’s transmittal memo must be delivered in a hardcopy to the contracting officer (CO).  The DPD must be emailed to the CO.

2.3.3	Controlled Unclassified Information (CUI) Data Restriction Markings

2.3.3.1	CUI Data Restriction Determination and Marking Requirements: The Government must determine and identify for the contractor data deliverables containing Controlled Unclassified Information (CUI). The contractor must manage, mark, and protect all deliverables that the Government has identified as containing CUI in accordance with NPR 2810.7 and CFR 32 Part 2002. Per NPR 2810.7, CUI data must be marked with a CUI Banner on each page that is inclusive of all CUI within the data. The CUI Banner will be the same on each page, be placed at the top of each page, centered, bolded, in a single line with multiple CUI markings in alphabetic order separated by slashes (NOTE: See NPR 2810.7 for CUI Specified correct slash and dash placement and usage). In addition, the following statement from Standard Form (SF) 901 may be placed on the title page:

“ATTENTION: This document is CONTROLLED UNCLASSIFIED INFORMATION (CUI). All individuals handling this information are required to protect it from unauthorized disclosure. Handling, storage, reproduction, and disposition of the attached document(s) must be in accordance with 32 CFR Part 2002 and applicable agency policy. Access to and dissemination of Controlled Unclassified Information must be allowed as necessary and permissible to any individual(s), organization(s), or grouping(s) of users, provided such access or dissemination is consistent with or in furtherance of a Lawful Government Purpose and in a manner consistent with applicable law, regulations, and Government-wide policies.”

2.3.3.2	Data Restriction Categories and Marking Statements:  In addition to CUI markings, the Contractor must consider the following data restriction categories, as a minimum, and utilize specified marking statements.

2.3.3.2.1	Export Control Restrictions.  If data delivered under this contract is subject to export control restrictions, which includes International Traffic in Arms Regulations (ITAR) or Export Administration Regulations (EAR), the export-controlled information is required to be marked “CUI//SP-EXPT” in accordance with NPR 2810.7 prior to dissemination to NASA.  CUI//SP‐EXPT controlled information is unclassified information concerning certain items, commodities, technology, software, or other information whose export could reasonably be expected to adversely affect the United States national security and nonproliferation objectives.

If data delivered under this contract is subject to ITAR, in addition to the CUI marking the data must contain an “ITAR Notice” on the cover page as required by NAII 2190.1, section 2.2.1.1, with the appropriate United States Munitions List (USML) category filled in at the top of the ITAR Notice.  On subsequent pages, it is recommended to place the following statement at the bottom or footer, “See title page for restrictions”.

USML Category ___

International Traffic in Arms Regulations (ITAR) Notice

This document contains information which falls under the purview of the U.S. Munitions List (USML), as defined in the International Traffic in Arms Regulations (ITAR), 22 CFR §120-130, and is export controlled. It shall not be transferred to foreign persons, in the U.S. or abroad, without specific approval of a knowledgeable NASA export control official, and/or unless an export license or license exemption is obtained/available from the Directorate of Defense Trade Controls, United States Department of State. Violations of these regulations are punishable by fine, imprisonment, or both.

If data delivered under this contract is subject to EAR, in addition to the CUI marking the data must contain the “EAR Notice” on the cover page as required by NAII 2190.1, section 2.2.1.1, with the appropriate Commerce Control List (CCL) Export Control Classification Number (ECCN) filled in at the top of the EAR Notice.  On subsequent pages, it is recommended to place the following statement at the bottom or footer, “See title page for restrictions”.

CCL ECCN ___

Export Administration Regulations (EAR) Notice

This document contains information within the purview of the Export Administration Regulations (EAR), 15 CFR §730-774, and is export controlled. It may not be transferred to foreign persons in the U.S. or abroad without specific approval of a knowledgeable NASA export control official, and/or unless an export license or license exception is obtained/available from the Bureau of Industry and Security, United States Department of Commerce. Violations of these regulations are punishable by fine, imprisonment, or both.

2.3.3.2.2	Limited Rights Restrictions.  If the contract contains FAR 52.227-14 Alternate II, the “Limited Rights Notice” may be applicable to technical data (other than computer software) delivered under this contract.  The “Limited Rights Notice” is as follows:

Limited Rights Notice (Dec 2007)

a) These data are submitted with limited rights under Government Contract No. _____ (and subcontract ______, if appropriate). These data may be reproduced and used by the Government with the express limitation that they will not, without written permission of the Contractor, be used for purposes of manufacture nor disclosed outside the Government; except that the Government may disclose these data outside the Government for the following purposes, if any; provided that the Government makes such disclosure subject to prohibition against further use and disclosure: [Agencies may list additional purposes as set forth in 27.404-2(c)(1) or if none, so state. (b) This notice shall be marked on any reproduction of these data, in whole or in part.

2.3.3.2.3	Restricted Rights Computer Software. If the contract contains FAR 52.227-14 Alternate III, the “Restricted Rights Notice” may be applicable to computer software delivered under this contract.  The “Restricted Rights Notice” is as follows:

Restricted Rights Notice (Dec 2007)

(a) This computer software is submitted with restricted rights under Government Contract No. _______ (and subcontract ________, if appropriate). It may not be used, reproduced, or disclosed by the Government except as provided in paragraph (b) of this notice or as otherwise expressly stated in the contract. (b) This computer software may be— (1) Used or copied for use with the computer(s) for which it was acquired, including use at any Government installation to which the computer(s) may be transferred; (2) Used or copied for use with a backup computer if any computer for which it was acquired is inoperative; (3) Reproduced for safekeeping (archives) or backup purposes; (4) Modified, adapted, or combined with other computer software, provided that the modified, adapted, or combined portions of the derivative software incorporating any of the delivered, restricted computer software shall be subject to the same restricted rights; (5) Disclosed to and reproduced for use by support service Contractors or their subcontractors in accordance with paragraphs (b)(1) through (4) of this notice; and (6) Used or copied for use with a replacement computer. (c) Notwithstanding the foregoing, if this computer software is copyrighted computer software, it is licensed to the Government with the minimum rights set forth in paragraph (b) of this notice. (d) Any other rights or limitations regarding the use, duplication, or disclosure of this computer software are to be expressly stated in, or incorporated in, the contract. (e) This notice shall be marked on any reproduction of this computer software, in whole or in part.

2.3.3.2.4 	Small Business Innovation Research (SBIR) Rights. If the contract contains FAR 52.227-20, the “SBIR Rights Notice” may be applicable to SBIR data delivered under this contract.  The “SBIR Rights Notice” is as follows:

SBIR Rights Notice (DEC 2007)

These SBIR data are furnished with SBIR rights under Contract No._____ (and subcontract _____, if appropriate). For a period of 4 years, unless extended in accordance with FAR 27.409(h), after acceptance of all items to be delivered under this contract, the Government will use these data for Government purposes only, and they shall not be disclosed outside the Government (including disclosure for procurement purposes) during such period without permission of the Contractor, except that, subject to the foregoing use and disclosure prohibitions, these data may be disclosed for use by support Contractors. After the protection period, the Government has a paid-up license to use, and to authorize others to use on its behalf, these data for Government purposes, but is relieved of all disclosure prohibitions and assumes no liability for unauthorized use of these data by third parties. This notice shall be affixed to any reproductions of these data, in whole or in part.

2.3.3.2.5 	Other Restrictions. If the contract contains NFS 1852.237-73, a sensitive information legend may be applicable to information (which does not qualify as technical data or computer software) delivered under this contract.

In accordance with the applicable data clause (e.g., FAR 52.227-14(c) or FAR 52.227-20(c)), the Contractor may be able to assert copyright in data first produced in the performance of the contract.  When claim to copyright is made, the Contractor must affix the applicable copyright notices of 17 U.S.C. 401 or 402 and acknowledgment of Government sponsorship (including contract number) to the data.

2.3.4	Transmittal

2.3.4.1	Data must be transmitted to NASA by email, CD or DVD, hardcopy, or other mechanism agreed to by the contracting officer, COR, and Project representatives who are responsible to receive, index, and store the data deliverables.

2.3.4.2	If email is used to transmit data deliverables, the email size must be 10 Megabytes or less to ensure receipt by the NASA email servers.  Encrypted email format must be used to transmit data which has been judged sensitive by the Contractor (e.g., export controlled, limited rights data, SBIR, restricted computer software, copyrighted, etc.).

2.3.4.3	Data Transmittal Package:  Each data transmittal package must include:

a.	Transmittal memorandum that specifies the meta-data below for each data transmittal:

1.	Contract number.

2.	Data Requirements Description (DRD) number.

3.	DRD data type (specified in Item 3 on the DRD).

4.	Submission date or milestone being satisfied.

5.	Document number and revision.

6.	Document title.

7.	File names of all files being delivered; file naming convention must clearly identify the document being delivered.

8.	Distribution (as defined by the contracting officer’s letter).

9.	Requested response date.

10.	Contractor assigned data restriction (export controlled, limited rights data, SBIR, restricted computer software, copyrighted, etc.) if not marked on data.

11.	NASA Records Retention Schedule (NRRS) number, if applicable (See NRRS 1441.1, NASA Records Retention Schedules).

b.	Printable electronic files or hardcopy data.

2.3.5          When electronic data deliverables are transmitted directly to the MSFC Repository, SharePoint web interface must be utilized.  Instructions for electronic data submittals can be found at https://sharepoint.msfc.nasa.gov/rm/repo/SitePages/Home.aspx. For further information, contact the MSFC Repository Manager.

2.4	Printing:  All printing, duplicating, or binding must be in accordance with NFS 1852.208-81, Restrictions on Printing and Duplicating.  Printing of formal reports and Type 1 and 2 data in book format must be in accordance with the following general specifications:

a.	Method of reproduction – offset/xerography.

b.	Finished size – 8 1/2” X 11”.

c.	Paper – 20-pound opaque bond.

d.	Cover – Litho cover stock.

e.	Pages must be printed on both sides; blank pages must be avoided when possible.

f.	Oversize pages must be avoided, when possible, but, if necessary, must be folded to 8 1/2” X 11”.

g.	Binding must be the most economical method commensurate with the size of the report and its intended use.

2.5	Contractor’s Internal Documents:  The Contractor’s internal documents must be used to meet the data requirements of this DPD unless a specific format is required by the applicable DRD.

2.6	Document Identification:  Type 1 and 2 documents published by the Contractor and submitted in response to the data requirements of this DPD must be identified within an organized identification numbering system prescribed to NASA by the Contractor and, if applicable, as approved by NASA.  For all data types, the document number, change legend, date, and title constitute the minimum identification of the specific document and must appear on the cover and title page.  The contract number must also appear on the cover and title page as separate markings.  The originator and organization must be included on the title page.  The document number, change legend, and date must appear on each page of the document.  In the front matter of each document, identify the DPD number and applicable DRD number(s) required for document preparation.  Successive issues or revisions of documents must be identified in the same manner as the basic issue and must have appropriate change identification.  Drawings and ECP's are excluded from the marking provisions of this paragraph.  All Type 1 documentation, excluding configuration management requirements, must be marked “PRELIMINARY PENDING NASA APPROVAL,” and once approved must be reissued with “APPROVED BY NASA” and the date and approval authority annotated on the cover.

2.7	Reference to Other Documents and Data Deliverables in Data Submittals:  All referenced documents must be made readily available to the cognizant NASA organization upon request.  The Contractor must make sure that the references are available to NASA in a manner which does not incur delays in the use of the response document.  Reference may be made, within one data submittal, to other data submittals delivered in response to this DPD in those cases where the data required by one DRD may have been delivered by the Contractor in response to another DRD.  The reference to previously submitted data must include the applicable DRD number, data submittal version date, and location within the referenced document.

2.8	Maintenance of Type 1 Document Submittals

2.8.1	Revisions of Type 1 documentation may be accomplished either by individual page revision or by a complete reissue of the document identified in accordance with requirements of 2.6 above, with the exception of drawings (which must be revised in accordance with contract configuration management requirements).

2.8.2	Individual page revisions must be made as deemed necessary by the Contractor or as directed by the contracting officer.

2.8.3	A Type 1 document must be completely reissued when, in the opinion of the Contractor and/or NASA, the document has been revised to the extent that it is unusable in its present state, or when directed by the contracting officer.  When complete reissues are made, the entire contents of the document must be brought up to date and must incorporate revised pages.  All revisions must be recorded.  A revision log must identify complete reissues except for periodic reports and documents which are complete within themselves as final.

2.8.4	Changes of a minor nature to correct obvious typing errors, misspelled words, etc., must only be made when a technical change is made, unless the accuracy of the document is affected.

2.8.5	All revised pages must be identified by a revision symbol and a new date.  Each document must contain a log of revised pages that identify the revision status of each page with the revision symbol.  This list must follow the table of contents in each document.  The line or lines revised on a given page must be designated by the use of vertical line in the margin of the page, and the change authority must be indicated adjacent to the change.

2.8.6	Contractor Type 1 document must not be submitted containing pen and ink markups which correct, add to, or change the text, unless schedule problems exist, and approval is obtained in writing from the contracting officer.  Such markups, however, must not exceed 20 percent of the page content and must be acceptable provided that the reproduced copies are legible.  In addition, hand-drawn schematics, block diagrams, data curves, and similar charts may be used in original reports in lieu of formally prepared artwork, as long as legibility of copies is not impaired.  Acceptability must be determined by the contracting officer.

3.0	DPD MAINTENANCE PROCEDURES

3.1	NASA-Initiated Change: New and/or revised data requirements must be incorporated by contract modification to which the new or revised portion of the DPD must be appended.  The Contractor must notify the contracting officer in the event a deliverable data requirement is imposed and is not covered by a DRD, or when a DRD is changed by a contract modification and for which no revision to DPD is appended.  In such cases, the Contractor must submit the requested changes to NASA for approval.  See paragraph 3.3.1 for change procedures.

3.2	Contractor-Initiated Change:  Contractor-proposed data requirements or proposed changes to existing requirements must be submitted to NASA for approval.

3.3	DPD Change Procedures

3.3.1	Changes to a contractual issue of this DPD must be identified by NASA on the Document Change Log.

3.3.2	The date of the DPD must be entered under the “as of” block of the Document Change Log.  The date that was in the “as of” block must be entered in the “Superseding” block.

3.3.3	The Document Change Log entitled “Incorporated Revisions” must be changed to indicate the modification number, portions affected, and remarks. All changes to the DPD/DRDs must be identified in the “Remarks” column.

3.4	DPD Reissues

3.4.1	When conditions warrant, the DPD must be reissued by NASA for each contract modification that affects the DPD and must supersede the existing DPD in its entirety.  Reissues must be issued by contractual direction.

3.4.2	All revision dates must remain in the Date Revised block on all DRDs. The issue symbol, which must commence with "A" and progress through "Z," must be entered in the DPD identification block of each DRD page of the DPD.

Engineering Services and Science Capability Augmentation (ESSCA)

# Data Requirements List (DRL)

DRD	DATA TYPE	TITLE	OPR

CD – Contractual Data

1839CD-001	1	Security Requirements for Unclassified IT Resources		OCIO

1839CD-002	3	On-site/Off-site Employee Location Listing		AS21

1839CD-003	3	Technology Reports		ST40

1839CD-004	3	Commercial IT Authorization Report (CITAR)		OCIO

1839CD-005	2	Information Technology (IT) Capital Planning and 		OCIO
Investment Control (CPIC)

1839CD-006	1		Commercial Artificial Intelligence (AI) Risk and Impact 		OCIO

Assessment (CAIRIA)

LS – Logistics Support

1839LS-001	2	Government Property Management Plan	AS41

MA – Management

1839MA-001	1	Management Plan	ED01

1839MA-002	2	Technology, Innovations, and Process Improvement Plan	ED01

1839MA-003	1	Organizational Conflict of Interest (OCI) Plan	OP

1839MA-004	2	Re-Procurement Incumbent Compensation Data Package	PS60

1839MA-005	2	Small Business Engagement Plan 	ED01

1839MA-006	3	Task Order Activity Reports	ED01

1839MA-007	3	Financial Management Report (533M)	RS20

1839MA-008	3	Weekly Contract Status Briefing	ED01

1839MA-009	2	Pursuits Culture and Partnering Plan	ED01

SA – Safety

1839SA-001	2	On-site Safety, Health, and Environmental (SHE) Plan		QD12/AS10

1839SA-002	2	Contractor Personnel Certification Plan		QD12/QD10

1839SA-003	3	On-site Mishap Reporting and Safety Statistics Reports		QD12

1839SA-004 	2	Off-site Safety, Health, and Environmental (SHE) Plan		QD12/AS10

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  1839	ISSUE:  RFP	2.	DRD NO.:  1839CD-001

3.	DATA TYPE:  1	4.	DATE REVISED:

5.	PAGE:  1/3

6.	TITLE:  Security Requirements for Unclassified IT Resources

7.	DESCRIPTION/USE: To ensure that IT security reporting requirements, including Cyber Supply Chain Risk Management (C-SCRM), are met during performance of this contract.

8.	OPR:  OCIO	9. DM:  ED01

10.	DISTRIBUTION:  All deliverables required by this DRD, except for the C-SCRM plan, must be submitted electronically to the CO, COR, and NASA Organization’s Information System Security Officer (ISSO) (i.e., Security Officer). Approval will be provided by the ISSO. If the organization does not have an ISSO, approval will be provided by the NASA Information Owner.  C-SCRM plans must be submitted to and approved by the ICT/C-SCRM Service Element Lead at: agency-dl-ocio-cys-cp-scrm@mail.nasa.gov.

11.	INITIAL SUBMISSION: Information System Security and C-SCRM Plan(s): For contractor-owned systems, due at the start of phase-in. Initial submission not required for existing, approved plans for Government-owned and Contractor-managed systems. For new Federal Information Systems, due with the delivery of the system.

Non-Federal System Certification: Prior to any transfer of NASA non-public information to the Contractor, the Contractor must provide documentation of the certification of the non-federal system to the security officer of the NASA organization that owns the information (typically the organization responsible for the contract). If the organization does not have an ISO, the attention must be provided to the NASA Information Owner.

Information on Employees in Sensitive Positions/Assignments Report: At the start of phase-in.

IT Security Point of Contact: At the start of phase-in.

IT Security Awareness Training: Training required prior to access to NASA information and systems.

IT Security Role Based Training: Foundational training is provided prior to performance of assigned role. Initial evidence showing completion due at the end of phase-in.

12.	SUBMISSION FREQUENCY:  Information System Security Plan(s) and C-SCRM Plan: As Required.

Non-Federal System Certification: Annually.

Information on Employees in Sensitive Positions/Assignments Report: Annually.

IT Security Point of Contact: As Required.

IT Security Awareness Training: Annual on anniversary date of initial training.

IT Security Role Based Training: Annual on anniversary date of initial training. Evidence of completion due annually.

13.	REMARKS:  None

14.	INTERRELATIONSHIP:  PWS paragraph 2.2.15

15.	DATA PREPARATION INFORMATION:

15.1	SCOPE: All contracts that purchase, lease, network to, or otherwise utilize covered articles, which includes Government-funded IT (as defined by the FAR) must comply with NASA IT Security and C-SCRM Requirements.

15.2	APPLICABLE DOCUMENTS/CLAUSES:  Most current versions of the following:

FAR 52.240-91, Security Prohibitions and Exclusions

DRD Continuation Sheet

TITLE:	Security Requirements for Unclassified IT Resources	DRD NO.:  1839CD-001

DATA TYPE:  1	PAGE:  2/3

15.	DATA PREPARATION INFORMATION (CONTINUED):

FAR 52.240-93, Basic Safeguarding of Covered Contractor Information Systems

FISMA 2014, Federal Information Security Modernization Act 2014

NFS 1852.240-76, Security Requirements for Unclassified IT Resources

NFS 1852.223-75, Major Breach of Safety or Security

NFS 1852.237-72, Access to Sensitive Information

NFS 1852.237-73, Release of Sensitive Information

NIST SP 800-171, Protecting Controlled Unclassified Information in Nonfederal Systems and Organizations

NIST SP 800-53, Security and Privacy Controls for Information Systems and Organizations

NIST SP 800-161, Cybersecurity Supply Chain Risk Management Practices for Systems and Organizations

NPR 1382.1, NASA Privacy Procedural Requirements

NPD 2810.1, Information Security Policy

NPR 2810.1, Security of Information and Information Systems

NPR 2810.7, Controlled Unclassified Information

NPR 7120.7, NASA Information Technology Program and Project Management Requirements

OMB Circular A-130, Management of Federal Information Resources

15.3	CONTENTS: The Federal Information Security Modernization Act (FISMA) and Executive Branch policy require external providers that process, store, or transmit federal information or operate information systems on behalf of the federal government to meet the same security and privacy requirements as federal agencies.

a.	Information System Security Plan (i.e., System Security Plan, IT Security Plan, or Security Plan): When the Contractor is operating a Federal Information System (FIS) on behalf of NASA or is providing a FIS in the execution of this contract, that system must have an Information System Security Plan in accordance with NIST Special Publication (SP) 800-53, “Security and Privacy Controls for Information Systems and Organizations” at the revision number required at the issuance of the contract. This plan and supporting documents must be entered into the NASA cybersecurity system of record pursuant to Authorization to Operate (ATO) requirements set forth in NASA Policy Directive 2810.1, “NASA Information Security Policy” and NASA Procedural Requirement (NPR) 2810.1, “Security of Information and Information Systems.” The FIS security plan and ATO must be in place before any system may operate in the NASA environment.

b.	Non-Federal System Security Certification: When the Contractor will receive, process, store or transmit NASA non-public information, especially Controlled Unclassified Information (CUI) including Personally Identifiable Information (PII) on a non-federal system (e.g., the Contractor’s corporate system) the system must meet the requirements for data protections detailed in NIST Special Publication 800-171, “Protecting Controlled Unclassified Information in Nonfederal Systems and Organizations.” This documentation may take the form of:

1.	A third-party review/audit certifying that the non-federal system meets the requirements of NIST SP 800-171 or equivalent standard of information protection, such as the ISO 27001 standard.

2.	A certification from another federal agency such as the DOD Cybersecurity Maturity Model Certification (CMMC) Level 2.

c.	Incident Notification: The Contractor must report immediately upon notification any incident involving NASA information on nonfederal (contractor) systems to SOC@nasa.gov.

d.	IT Security Point of Contact: The Contractor must identify a point of contact that NASA may reach in its attempt to address IT and cybersecurity issues. The point of contact must have the authority to ensure the immediate notification of the NASA Security Operations Center of any incident involving NASA information.

e.	IT Security Awareness Training: Contractor employees subject to this contract, defined as those requiring physical access to NASA facilities or electronic access to NASA systems, must complete the NASA approved IT Security Awareness Training annually. NASA Cybersecurity and Privacy Awareness training is available through the SATERN online system and must be completed prior to access to NASA information and systems. Completion of the training is tracked automatedly by NASA and must recur each year by the anniversary of the initial training as a condition of continued access. Cybersecurity and Privacy training is updated throughout the year as needed, so there is no defined training period.

DRD Continuation Sheet

TITLE:	Security Requirements for Unclassified IT Resources	DRD NO.:  1839CD-001

DATA TYPE:  1	PAGE:  3/3

15.	DATA PREPARATION INFORMATION (CONTINUED):

f.	CYBERSECURITY AND PRIVACY ROLE BASED TRAINING: Contractor employees subject to this contract must complete NASA’s Cybersecurity and Privacy Role-Based Security Training in SATERN related to the following role-based functions prior to performing the role

1.	Information System Owner (ISO).

2.	Information System Security Officer (ISSO).

3.	Information System Security Engineer (ISSE).

NAMS access to these roles in the Risk Information Security Compliance System (RISCS) will be restricted to those that have completed the role-based training within a year of the previous training. Only the training specified in SATERN will be valid for the purpose of fulfilling the training requirement and those who do not take the training annually may be suspended from RISCS access.

g.	Information on Employees in Sensitive Position(s)/Assignments Report: The Information on Employees is Sensitive. IT Security (ITS) Positions/Assignments Report must provide information annually for personnel screening as required by NPR 2810.1(series), and NPR 1600.1 on position risk.

h.	Cyber Supply Chain Risk Management (C-SCRM) Plan: NIST defines C-SCRM as a systematic process for managing exposure to cybersecurity risks throughout the supply chain and developing appropriate response strategies, policies, process, and procedures. A CSCRM plan addressing contractor systems that will be used in performance of the contract, shall be delivered prior to the processing, transmission, or storage of non-public NASA information on these contractor systems. The C-SCRM plan shall be consistent with the template in NIST SP 800-161, “ICT SCRM Plan Template,” or the attached, optional questionnaire

15.4	FORMAT: Unless otherwise directed, the data requested in this DRD must be delivered to the Government in soft-copy via an electronic transfer mechanism (e.g., electronic mail, flash drive, or file transfer protocol) in a format readable by a Government device utilizing the standards in NASA-STD-2804, “Minimum Interoperability Software Suite.”

15.5	MAINTENANCE:  Information System Security Plan(s) must be kept up to date as changes to the baseline configuration of the system(s) occur.  Non-Federal System Certifications must be maintained annually or per the certifying body’s standard. Information on Employees in Sensitive Positions/Assignments Report must be maintained annually. IT Security Point of Contact must be kept up to date as changes occur.  Completion of Cybersecurity and Privacy Role Based Training is due annually in SATERN and will be tracked by NASA. C-SCRM plans must be kept up to date as changes occur to organizational C-SCRM processes, policies, and procedures, and/or, new components are introduced.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  1839	ISSUE:  RFP	2.	DRD NO.:  1839CD-002

3.	DATA TYPE:  3	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  On-site/Off-site Employee Location Listing

7.	DESCRIPTION/USE:  To assist Marshall Space Flight Center (MSFC) or Michoud Assembly Facility (MAF) in conducting contractor floor checks.

8.	OPR:  AS21	9. DM:  ED01

10.	DISTRIBUTION:  Per contracting officer's letter

11.	INITIAL SUBMISSION:  Fifteenth of month following first month of operation after conclusion of the phase-in period

12.	SUBMISSION FREQUENCY:  Update quarterly

13.	REMARKS:  Reference is made to Federal Acquisition Regulation (FAR) Clause, FAR 52.215-2, Audit and Records--Negotiations.

14.	INTERRELATIONSHIP:  PWS paragraph 2.3.3

15.	DATA PREPARATION INFORMATION:

15.1	SCOPE:  The On-Site/Off-site Employee Location Listing must provide MSFC or MAF with a list of all on-site and off-site contractor employees (including sub-contractor employees) working under this contract and their designated office and remote/telework locations as required in MPR 3200.1, MPR 8812.2, and NPR 8800.15.

15.2	APPLICABLE DOCUMENTS/CLAUSES:

MPR 3200.1 	Onsite Location or Relocation of Contractor or Other Government Agency Personnel at MSFC

MPR 8812.2	MSFC Facility Utilization

NPR 8800.15	Real Estate Management Program

15.3	CONTENTS: The On-Site/Off-site Employee Location Listing must include the following information for each employee:  employee's name, position, company of employment, assigned organizational code, email, on-site location (building/room number) or off-site location (address), shift assignment, supervisor's name, and supervisor's location (building/room number).

15.4	FORMAT:  Submitted electronically in a sortable, searchable, and editable spreadsheet format such as Excel. Contractor formatting is acceptable.

15.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  1839	ISSUE:  RFP	2.	DRD NO.:  1839CD-003

3.	DATA TYPE:  3	4.	DATE REVISED:

5.	PAGE:  1/3

6.	TITLE: Technology Reports

7.	DESCRIPTION/USE: Provides NASA with technical information concerning any invention, discovery, improvement, or innovation made by a contractor in the performance of work under this contract for the purpose of disseminating this information to obtain increased use and provide NASA with data to review for possible patentable items.

8.	OPR:  ST40	9. DM:  ED01

10.	DISTRIBUTION:  Per contracting officer's letter

11.	INITIAL SUBMISSION:

Technology Reporting Plan: Upon contracting officer’s request.

Disclosure of Invention and New Technology (https://invention.nasa.gov/): Immediately or within three months of identification of reportable item(s).

Interim NASA New Technology Summary Report (https://invention.nasa.gov/):  12 months after completion of the phase-in period.

Final NASA New Technology Summary Report (https://invention.nasa.gov/): Immediately or within three months after completion of contracted work.  Final Payment is contingent upon submission of the Final NTSR.

12.	SUBMISSION FREQUENCY:

Technology Reporting Plan: Upon contracting officer’s request.

Disclosure of Invention and New Technology (https://invention.nasa.gov/): Upon identification of each reportable item.

Interim NASA New Technology Summary Report (NTSR) Form: Every 12 months.

Final NASA New Technology Summary Report (NTSR) Form: Immediately or within three months after completion of contracted work.  Final Payment is contingent upon submission of the Final NTSR.

13.	REMARKS: The NASA New Technology Summary Report (NTSR) Form (Interim and Final) may be filled out at:  https://invention.nasa.gov/. The New Technology Representative is Preston Schmauch (mailto: Preston.Schmauch@nasa.gov.

14.	INTERRELATIONSHIP:  PWS paragraph 2.2.12

15.	DATA PREPARATION INFORMATION:

15.1	SCOPE:  The Technology Reports include technical detail as is necessary to identify and fully describe a "Reportable Item".  Per NFS 1852.227-70, "Reportable Item" means any invention, discovery, improvement, or innovation of the Contractor, whether or not the same is or may be patentable or otherwise protectable under Title 35 of the United States Code, conceived or first actually reduced to practice in the performance of any work under this contract or in the performance of any work that is reimbursable under any clause in this contract providing for reimbursement of costs incurred prior to the effective date of this contract.

15.2	APPLICABLE DOCUMENTS/CLAUSES:

NFS 1852.227-70	New Technology - Other than a Small Business Firm or Nonprofit Organization

DRD Continuation Sheet

TITLE: Technology Reports	DRD NO.:  1839CD-003

DATA TYPE:  3	PAGE:  2/3

15.	DATA PREPARATION INFORMATION (CONTINUED):

15.3	CONTENTS: The Technology Reports consist of:

a.	Disclosure of Invention and New Technology (Including Software): In accordance with NFS 1852.227-70 (e)(2), the disclosure to the agency must be in the form of a written report and must identify the contract under which the reportable item was made and the inventor(s) or innovator(s).  It must be sufficiently complete in technical detail to convey a clear understanding, to the extent known at the time of the disclosure, of the nature, purpose, operation, and physical, chemical, biological, or electrical characteristics of the reportable item.  The disclosure must also identify any publication, on sale, or public use of any subject invention and whether a manuscript describing such invention has been submitted for publication and, if so, whether it has been accepted for publication at the time of disclosure.  In addition, after disclosure to the agency, the Contractor must promptly notify the agency of the acceptance of any manuscript describing a subject invention for publication or of any on sale or public use planned by the Contractor for such invention.  This reporting requirement may be met by completing NASA Form 1679 (latest revision) in hardcopy or online at:  https://invention.nasa.gov/.  Use of this form or the online system is preferred; however, if the form is not used the following information should be provided in order to meet the reporting requirement:

1.	Descriptive title.

2.	Innovator(s) name(s), title(s), phone number(s), and home address(es).

3.	Employer when innovation made (name and division).

4.	Address (place of performance).

5.	Employer status (e.g., Government, college or university, non-profit organization, small business firm, large entity).

6.	Origin (e.g., NASA grant number, NASA prime contract number, subcontractor, joint effort, multiple contractor contribution, other).

7.	NASA contracting officer’s representative (COR).

8.	Contractor/grantee New Technology Representative.

9.	Brief abstract providing a general description of the innovation:

(a)	Description of the problem or objective that motivated the innovation’s development.

(b)	Technically complete and easily understandable description of innovation developed to solve or meet the objective.

(c)	Unique or novel features of the innovation and the results or benefits of its application.

(d)	Speculation regarding potential commercial applications and points of contact (including names of companies producing or using similar products).

10.	Additional documentation.

11.	Degree of technological significance (e.g., modification of existing technology, substantial advancement in the art, major breakthrough).

12.	State of development (e.g., concept only, design, prototype, modification, production model, used in current work).

13.	Patent status.

14.		Dates or approximate time period during which this innovation was developed.

15.		Previous or contemplated publication or public disclosure including dates.

16.		Answers to the following questions (for software only):

(a)	Using outsiders to beta-test code?  If yes, done under beta-test agreement?

(b)	Modifications to this software continue by civil servant and/or contractual agreement?

(c)	Previously copyrighted (if so, by whom?)?

(d)	Were prior versions distributed (if yes, supply NASA or Contractor contract)?

(e)	Contains or is based on code owned by a non-federal entity (if yes, has a license for use been obtained?)?

(f)	Has the latest version been distributed without restrictions as to use or disclosure for more than one year (if yes, supply date of disclosure)?

17.	Name(s) and signature(s) of innovator(s).

DRD Continuation Sheet

TITLE: Technology Reports 	DRD NO.:  1839CD-003

DATA TYPE:  3	PAGE:  3/3

15.	DATA PREPARATION INFORMATION (CONTINUED):

b.	Interim NASA New Technology Summary Report (NTSR): This report must consist of a listing of reportable items for the reporting period or certification that there are none. This report must also contain a list of subcontracts containing a patent rights clause or certification that there were no such subcontracts. Completion of the Interim NTSR must satisfy this reporting requirement.  Use of the form utilizing the online system at: https://invention.nasa.gov/ is preferred; however, an alternate format is acceptable provided all required information is provided.

c.	Final NASA New Technology Summary Report (NTSR): This report must consist of a comprehensive list of all reportable items for the contract duration or certification that there are none.  This report must also contain a list of subcontracts containing a patent rights clause or certification that there were no such subcontracts. Completion of the Final NTSR must satisfy this reporting requirement.  Use of the form utilizing the online system at: https://invention.nasa.gov/ is preferred; however, an alternate format is acceptable provided all required information is provided.

d.	Subcontracts:  The Contractor must provide copies of subcontracts containing a patent rights clause upon contracting officer’s request.

15.4	FORMAT:  To report a Disclosure of Invention and New Technology (Including Software-New or latest version) may be used or submit the report online at: https://invention.nasa.gov/, or provide sufficient information to meet the reporting requirement.

The interim and final NASA New Technology Summary Reports may use the NTSR Form (Interim or Final whichever is applicable) utilizing the online system at: https://invention.nasa.gov/, or provide sufficient information to meet the reporting requirement.

15.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  1839	ISSUE:  RFP	2.	DRD NO.:  1839CD-004

3.	DATA TYPE:  3	4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  Commercial IT Authorization Report (CITAR)

7.	DESCRIPTION/USE: The purpose of this DRD is to document and report, in accordance with OCIO policy, purchases authorized through the OCIO Commercial IT Request (CITR) Application.

8.	OPR:  OCIO	9. DM:  ED01

10.	DISTRIBUTION:  Electronic Submission to the CO and COR

11.	INITIAL SUBMISSION:  Within 90 days of the completion of the phase-in period. Note: Submission is not required when there are no purchases to report.

12.	SUBMISSION FREQUENCY:  Monthly on the 15th of each month or the next business day. Final Submission at end of contract for contract closeout.

13.	REMARKS:  See “Instructions” Tab on the attached CITAR Template. Negative responses are not required.

14.	INTERRELATIONSHIP:  PWS paragraph 2.2.17

15.	DATA PREPARATION INFORMATION:

15.1	SCOPE:  Complete the attached CITAR Template.

15.2	APPLICABLE DOCUMENTS/CLAUSES:

OMB Memorandum M-15-14	Management and Oversight of Federal Information Technology

OMB Memorandum M-16-02	Category Management Policy 15-1: Improving the Acquisition and Management of Common Information Technology: Laptops and Desktops

OMB Memorandum M-16-12 	Category Management Policy 16-1: Improving the Acquisition and Management of Common Information Technology: Software Licensing

OMB Memorandum M-16-20	Category Management Policy 16-3: Improving the Acquisition and Management of Common Information Technology: Mobile Devices and Services

15.3	CONTENTS:  Complete the attached CITAR Template.

15.4	FORMAT:  Contractor must use the CITAR Template. Contractor may not alter the template. Each report must be cumulative from contract start.

15.5	MAINTENANCE:  None required

DRD 1839CD-004										Page 2/2

CITAR Template

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  1839	ISSUE:  RFP	2.	DRD NO.:  1839CD-005

3.	DATA TYPE:  2	4.	DATE REVISED:

5.	PAGE:  1/3

6.	TITLE:  Information Technology (IT) Capital Planning and Investment Control (CPIC)

7.	DESCRIPTION/USE: To document the Contractor's compliance with Federal and NASA IT CPIC Planning and Reporting regulations and reporting requirements.

8.	OPR:  OCIO	9. DM:  ED01

10.	DISTRIBUTION: Electronic Submission to the CO, COR, Customer Organization Investment Manager

11.	INITIAL SUBMISSION:  With the first CPIC reporting cycle effective date of contract. The Center Investment Manager (CIM) will provide the annual CPIC reporting schedule based on Office of Management and Budget (OMB) direction.

12.	SUBMISSION FREQUENCY:  As required by Government, but at a minimum once annually to support Government budget formulation and IT reporting activities. The date may vary by Center and organization, but typically will occur in late January/early February so that the data is available to support budget formulation activities and data collection for CPIC reporting requirements. The CIM will provide the annual CPIC reporting schedule based on OMB direction.

13.	REMARKS:  Attached is the CPIC DRD Template for IT Portfolio PPM Data Collection.

14.	INTERRELATIONSHIP:  PWS paragraph 2.2.18

15.	DATA PREPARATION INFORMATION:

15.1	SCOPE: Information Technology (as defined in the Clinger-Cohen Act) is subject to certain scrutiny and reporting requirements as set forth in Legislative actions, and Executive and Agency mandates and directives. The passing of the Federal Information Technology Reform Act (FITARA) of 2014 expanded on Clinger Cohen and the requirements for agencies to assess and report their information technology (IT) investment portfolios. The Office of Management and Budget (OMB) Circular A-130 establishes the policies that govern Federal IT in order to implement statutory IT requirements, and includes IT Investment management, planning, and control (i.e., CPIC). The annual OMB Circular A-11 establishes the guidelines and requirements for IT investment reporting to the Executive Branch and Congress as part of the annual Federal budget cycle.

The Contractor must prepare a report of all IT expenditures consistent with the Agency’s guidelines and policies regarding the management and reporting of IT resources, to include the annual CPIC data in support of the agency’s budget formulation process. Any additional reporting requirements associated with CPIC reporting and data collection process will be covered by this DRD.

In conformance with IT management and reporting processes, to include CPIC, Contractors must participate in data collection and reporting efforts.  Contractors must furnish the data needed for the Agency to comply with statutory and OMB requirements including but not limited to those documented in OMB Circular A-11. Accurate and complete data submissions are to be made in a manner consistent with the reporting structure, and within the timeframes established for the Center.

The Contractor may reach out to the CIM for questions regarding CPIC reporting.

15.2	APPLICABLE DOCUMENTS/CLAUSES:

OMB Circular A-11 and A-130

DRD Continuation Sheet

TITLE:	Information Technology (IT) Capital Planning and	DRD NO.:  1839CD-005

Investment Control (CPIC)

DATA TYPE:  2	PAGE:  2/3

15.	DATA PREPARATION INFORMATION (CONTINUED):

15.3	CONTENTS:  All Contractors must submit their Fiscal Year spending plans for review and approval to the cognizant Center Chief Information Officer (CIO), or designee, prior to the beginning of the Fiscal Year (October). Changes to spending plans during the Fiscal Year must be approved by the CIO, or designee, before implementation. Formats and reporting processes and procedures will be provided annually based upon Center and Agency requirements.

Examples of documentation, formats, processes, procedures, and structures will be provided annually in support of the data call. The attached Excel Spreadsheet, entitled “CPIC DRD Template for IT Portfolio PPM Data Collection,” is a sample template for Year 1 of the Contract. This is a dynamic process, and formats, processes, procedures, and structures are subject to change. The reporting requirement is defined by OMB annually. Each year, OMB may request varying levels of reporting across varying levels of technologies and labor, depending on their focus.

15.4	FORMAT:  Unless otherwise directed, the data requested in this DRD must be delivered to the Government in soft-copy via an electronic transfer mechanism (e.g., electronic mail, flash drive, or file transfer protocol) in a format readable by a Government device utilizing the standards in NASA-STD-2804, Minimum Interoperability Software Suite.

15.5	MAINTENANCE:  Updated with Annual Submission

DRD 1839CD-005										Page 3/3

CPIC DRD Template for IT Portfolio PPM Data Collection

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.: 1839	ISSUE:  RFP	2.	DRD NO.:  1839CD-006

3.	DATA TYPE:  1	4.	DATE REVISED:

5.	PAGE:  1/4

6.	TITLE:  Commercial Artificial Intelligence (AI) Risk and Impact Assessment (CAIRIA)

7.	DESCRIPTION/USE: To ensure that requirements for Artificial Intelligence (AI) impact and risk assessments are met for all AI systems utilized during work associated with this contract.

8.	OPR:  OCIO	9. DM:  ED01

10.	DISTRIBUTION:  All deliverables required by this DRD shall be submitted electronically to the CO, COR, and NASA’s Chief Artificial Intelligence Officer (CAIO) at agency-caio@mail.nasa.gov. Approval will be provided by the CAIO.

11.	INITIAL SUBMISSION: Contract Phase-In and/or Prior to Use of new AI components or capabilities to perform contract performance

12.	SUBMISSION FREQUENCY:  Updated annually after initial submission and when new AI components or capabilities are introduced.

13.	REMARKS:

14.	INTERRELATIONSHIP:  PWS paragraph 2.2.20

15.	DATA PREPARATION INFORMATION:

15.1	SCOPE:  AI is defined as Artificial Intelligence is defined in Section 238(g) of the John S. McCain National Defense Authorization Act for Fiscal Year 2019.  “(g) ARTIFICIAL INTELLIGENCE DEFINED. —In this section, the term “artificial intelligence” includes the following:

a.	Any artificial system that performs tasks under varying and unpredictable circumstances without significant human oversight, or that can learn from experience and improve performance when exposed to data sets.

b.	An artificial system developed in computer software, physical hardware, or other context that solves tasks requiring human-like perception, cognition, planning, learning, communication, or physical action.

c.	An artificial system designed to think or act like a human, including cognitive architectures and neural networks.

d.	A set of techniques, including machine learning, that is designed to approximate a cognitive task.

e.	An artificial system designed to act rationally, including an intelligent software agent or embodied robot that achieves goals using perception, planning, reasoning, learning, communicating, decision making, and acting.”

OMB Memorandum M-25-21 provides this additional technical context:

a.	This definition of AI encompasses, but is not limited to, the AI technical subfields of machine learning (including deep learning as well as supervised, unsupervised, and semi-supervised approaches), reinforcement learning, transfer learning, and generative AI.

b.	This definition of AI does not include robotic process automation or other systems whose behavior is defined only by human-defined rules or that learn solely by repeating an observed practice exactly as it was conducted.

c.	For this definition, no system should be considered too simple to qualify as covered AI due to a lack of technical complexity (e.g., the smaller number of parameters in a model, the type of model, or the amount of data used for training purposes).

d.	This definition includes systems that are fully autonomous, partially autonomous, and not autonomous, and it includes systems that operate both with and without human oversight.

DRD Continuation Sheet

TITLE:  Commercial Artificial Intelligence Risk and Impact	DRD NO.:  1839CD-006

Assessment (CAIRIA)

DATA TYPE:  1	PAGE:  2/4

15.	DATA PREPARATION INFORMATION (CONTINUED):

AI Systems include the following capabilities:

| CLASSIFICATION | DESCRIPTION | EXAMPLES |
| --- | --- | --- |
| Generative AI | AI that generates new or synthetic content (e.g., images, videos, audio, text, code). | Chatbots, image generation, code completion, synthetic media, data augmentation, retrieval- augmented generation (RAG), deep research |
| Agentic AI | AI systems that perform tasks or make decisions autonomously with minimal human intervention. | Task automation, personal assistants |
| Classical/Predictive Machine Learning | Models trained on data to make predictions or classifications based on identified patterns or relationships. | Sales forecasting, weather forecasting, spam detection, recommendation systems, credit/fraud scoring, anomaly detection |
| Computer Vision | AI that processes and interprets visual data (e.g., images and videos). | Object detection, facial recognition, biometric identification, medical imaging, image segmentation |
| Natural Language Processing (NLP) | AI that processes, interprets, and shares information in human language. | Sentiment analysis, speech-to-text, text-to-speech |
| Reinforcement Learning | AI trained through trial and error using rewards and penalties to optimize decision-making policies. | Robotics operating in physical environments, strategic game play, autonomous systems (drones) |

15.2	APPLICABLE DOCUMENTS/CLAUSES:

Executive Order 13960	Promoting the Use of Trustworthy Artificial Intelligence in the Federal Government

Executive Order 14179 	Removing Barriers to American Leadership in Artificial Intelligence

OMB Memorandum M-15-14 	Management and Oversight of Federal Information Technology

OMB Memorandum M-25-21	Accelerating Federal use of AI through Innovation, Governance, and Public Trust

OMB Memorandum M-25-22	Driving Efficient Acquisition of Artificial Intelligence in Government

15.3	CONTENTS: Baseline and High-Impact AI Risk and Impact Assessments are included below. Formats and reporting processes and procedures will be provided annually by the CAIO based upon OMB and Agency requirements. This is a dynamic process, and formats, processes, procedures, and structures are subject to change.

a.	Definitions:

1.	Baseline AI: Any AI product, tool, software, service, or system that does not meet the definition of “high-impact AI” is considered a Baseline AI system.

2.	High-Impact AI: A system is considered high-impact AI if it meets the criteria in OMB M-25-21 section 4(a), which states that high-impact AI is any AI model or system with an output that serves as a principal basis for decisions or actions with legal, material, binding, or significant effect on:

(a)	An individual or entity's civil rights, civil liberties, or privacy; or

(b)	An individual or entity's access to education, housing, insurance, credit, employment, and other programs.

(c)	An individual or entity's access to critical government resources or services.

(d)	Human health and safety.

(e)	Critical infrastructure or public safety.

DRD Continuation Sheet

TITLE:	Commercial Artificial Intelligence Risk and Impact	DRD NO.: 1839CD-006

Assessment (CAIRIA)

DATA TYPE:  1	PAGE:  3/4

15.	DATA PREPARATION INFORMATION (CONTINUED):

For the purposes of AI development and deployment at NASA, this includes AI systems that:

1.	Perform or significantly support government decisions affecting rights, safety, benefits, entitlements, or protections.

2.	Pose significant risks of harm to individuals, groups, or public trust.

3.	Operate with a high level of autonomy or limited human oversight.

4.	Are used in safety-critical or mission-critical systems.

b.	Baseline AI Risk and Impact Assessment:

For any AI product, tool, software, service, or system considered as a baseline AI system, the contractor shall provide, at a minimum, plain-language documentation of the following elements:

1.	The AI system’s function and role.

2.	Any automated decision-making involved.

3.	All data sources and types used to develop or operate the system.

4.	Characterization of model type, autonomy level, and model update mechanisms (e.g., clustering, reinforcement learning, deep neural networks, large language models, computer vision models, time-series forecasting models, recommendation systems). Also include the AI Classification from the table included above.

5.	Known risks or limitations (e.g., performance boundaries, error rates, fairness or bias concerns, data quality limitations, explainability challenges, adversarial vulnerabilities, model drift, hallucination risks).

6.	Human review or override mechanisms, if applicable.

7.	Information on open-source or third-party models or datasets including data shared with or received from external systems or models.

8.	Process for testing, validation, and performance monitoring procedures, including:

(a)	Key performance measures or acceptance criteria.

(b)	Security and robustness testing (e.g., red-teaming, adversarial input resistance).

(c)	Whether testing is manual, automated, or third-party validated.

(d)	Ongoing monitoring or alerting for degradation or unexpected behavior.

c.	High-Impact AI Risk and Impact Assessment:

For high-impact AI systems, the contractor shall provide, in addition to the Baseline AI Risk and Impact Assessment, plain-language documentation of the following elements:

1.	Assessment of potential impacts on individuals’ rights, safety, access to government services, or well-being.

2.	Identification of all known or reasonably foreseeable risks and the contractor’s corresponding mitigation strategies, including safeguards, operational controls, monitoring mechanisms, and corrective action procedures.

3.	Process for testing, validation, and performance monitoring procedures, including:

(a)	Defined performance measures and system acceptance criteria.

(b)	Security and robustness testing (e.g., red-teaming, adversarial input resistance).

(c)	Identification of whether testing is manual, automated, or third-party validated.

(d)	Ongoing monitoring procedures and alerting for system degradation or unexpected behavior.

(e)	Iterative fairness and bias audits, including evaluation across affected populations.

(f)	Description of the testing objectives and the operational scope covered.

(g)	Conditions that trigger model re-testing or re-validation during the system lifecycle.

(h)	Methods used to document test results, failures, and corrective actions.

(i)	Evidence of independent review, validation, or audit readiness where applicable.

(j)	Approach to versioning and traceability of testing and model changes.

4.	Transparency and user notice plans, including intended disclosures and user-facing explanations (if applicable).

DRD Continuation Sheet

TITLE:	Commercial Artificial Intelligence Risk and Impact	DRD NO1839CD-006

Assessment (CAIRIA)

DATA TYPE:  1	PAGE:  4/4

15.	DATA PREPARATION INFORMATION (CONTINUED):

Upon the Government’s request, the contractor must provide any additional information to support internal AI risk tracking and lifecycle management. If the AI system’s use, function, or impact materially changes during performance, the contractor may be required to support reassessment, including possible reclassification as a high- impact AI system.

15.4	FORMAT: Unless otherwise directed, the data requested in this DRD shall be delivered to the Government in soft-copy via an electronic transfer mechanism (e.g., electronic mail, flash drive, or file transfer protocol) in a format readable by a Government device utilizing the standards in NASA-STD-2804, “Minimum Interoperability Software Suite.”

15.5	MAINTENANCE:  CAIRIA plans shall updated annually, or as new AI components or capabilities are introduced.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  1839	ISSUE:  RFP	2.	DRD NO.:  1839LS-001

3.	DATA TYPE:  2	4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  Government Property Management Plan

7.		DESCRIPTION/USE:  To describe the method of controlling and managing Government property.

8.	OPR:  AS41	9. DM:  ED01

10.	DISTRIBUTION:  Cognizant Property Administrator

11.		INITIAL SUBMISSION:  Preliminary no later than 30 days after start of phase-in period. Final no later than 30 days after conclusion of the phase-in period

12.		SUBMISSION FREQUENCY:  Revise as required

13.	REMARKS: This document must be the official contract requirements document for the control and identification of all Government property.

14.	INTERRELATIONSHIP:  PWS paragraph 2.2.8

15.	DATA PREPARATION INFORMATION:

15.1	SCOPE:  The Government Property Management Plan defines the Contractor's methods of care, accounting, and control of Government property.

15.2	APPLICABLE DOCUMENTS/CLAUSES: (NOTE:  Insert property clauses that are referenced in the contract)

FAR 52.245-1	Government Property

FAR 52.245-9       	Use and Charges

NFS 1852.245	NASA/FAR Supplement and latest revisions thereto

NPR 4100.1	NASA Supply Support and Material Management

NPR 4200.1	NASA Equipment Management Procedural Requirements

NPR 4300.1	NASA Personal Property Disposal Procedural Requirements

NPR 4500.1 		NASA Administration of Property in the Custody of Contractors

15.3	CONTENTS:  The Government Property Management Plan must include a system of internal controls to manage (control, use, preserve, protect, repair, and maintain) Government property in its possession.  This plan must contain processes, systems, procedures, records, and methodologies necessary for effective and efficient control of Government property in accordance with FAR 52.245-1 and must include the following functions, outcomes, and activities:

a.	Property Management - FAR 52.245-1(b).

1.	Roles and Responsibilities.

b.	Acquisition - FAR 52.245-1(f)(1)(i).

c.	Receipt - FAR 52.245-1(f)(ii).

1.	Identification.

d.	Records - FAR 52.245-1(f)(iii).

e.	Physical Inventory - FAR 52.245-1(f)(iv).

1.	Capital Physical Inventory.

f.	Subcontractor Control - FAR 52.245-1(f)(v).

g.	Reports - FAR 52.245-1(f)(vi).

h.	Relief of Stewardship Responsibility and Liability - FAR 52.245-1(f)(vii).

DRD Continuation Sheet

TITLE:  Government Property Management Plan		DRD NO.: 1839LS-001

DATA TYPE: 2	PAGE:  2/2

15.	DATA PREPARATION INFORMATION (CONTINUED):

i.	Utilization - FAR 52.245-1(f)(viii).

(a)	Movement.

(b)	Storage.

1.	Commingling - FAR 52.245-1(f)(1)(viii)(B).

(c)	Consumption.

j.	Maintenance - FAR 52.245-1(f)(1)(ix).

k.	Property Closeout - FAR 52.245-1(f)(1)(x).

15.4	FORMAT:  Contractor format is acceptable.

15.5	MAINTENANCE:  Changes must be incorporated by complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.: 1839	ISSUE: RFP	2.	DRD NO.: 1839MA-001

3.	DATA TYPE: 1	4.	DATE REVISED:

5.	PAGE: 1/2

6.	TITLE: Management Plan

7.	DESCRIPTION/USE: The Management Plan describes the Contractor's approach to management and organizational structure, business management, and risk identification/mitigation for accomplishing the requirements set forth in the contract and task or delivery orders. The plan must be in such detail as necessary to convey the Contractor's internal procedures. The plan must include the Contractor’s description of management methods and techniques used for planning, scheduling, integrating, processing, controlling, and accomplishing the contract in a timely, cost-efficient manner. The Contractor must describe any performance metrics and systems used to measure and report its performance against the contractual requirements, to include but not limited to use of the Automated Tools for Order Management Simplification (ATOMS).

8.	OPR: ED01	9. DM: ED01

10.	DISTRIBUTION: Per contracting officer's letter

11.	INITIAL SUBMISSION: Plan for executing contract phase-in (15.3.o) due within 5 days of start of contract phase-in. Remainder of Management Plan, except plan for phase-out (15.3.p), due no later than 30 days prior to conclusion of the phase-in period. Plan for executing contract phase-out (15.3.p) due within 60 days of start of final year of base ordering period.

12.	SUBMISSION FREQUENCY: Update as required, or as directed by the contracting officer

13.	REMARKS:

14.	INTERRELATIONSHIP: Reference is made to Clause NFS 1852.216-80, Task Ordering Procedure.  PWS paragraph 2.2.5

15.	DATA PREPARATION INFORMATION:

15.1	SCOPE: The Management Plan will describe the Contractor’s management and operational approach for providing the services delineated in the Performance Work Statement.

15.2	APPLICABLE DOCUMENTS/CLAUSES: None

15.3	CONTENTS: The Contractor’s Management Plan must include:

a.	Description of organizational management structure, listing essential personnel and additional Contractor identified vital positions, by title, and rationale to describe how these vital positions contribute to the success of the contract.  The Contractor must describe the qualifications, responsibilities, and authorities of each essential personnel and vital position.

b.	Estimation by year, Contractor labor category, title, and Work Year Equivalent (WYE) of the indirect support needed for management of the ESSCA II contract. This information should specifically call out labor related to ATOMS Suite.

c.	Management concepts, plans, practices, organizational approach, and communication channels between the Contractor, subcontractors, teammates, and the Government. This must include descriptions, flow charts, authority channels (including level of local autonomy), a communication plan, schedules, and how the work maps to its organization and other documentation necessary to give a comprehensive plan.

d.	Management approach for accomplishing the requirements set forth in the contract, i.e., negotiating, managing, and controlling all aspects of the Task Order process.  The plan must be in such detail as necessary to address how the ATOMS tool will be used to accomplish these requirements, as well as convey the Contractor’s internal procedures.

DRD Continuation Sheet

TITLE: Management Plan	DRD NO.: 1839MA-001

DATA TYPE: 1	PAGE: 2/2

15.	DATA PREPARATION INFORMATION (CONTINUED):

e.	Management approach for cost control, managing indirect cost rates, tracking, and allocating all costs (labor and non-labor) associated with each end item delivery or task order.

f.	Approach to setting goals and establishing policies, practices, procedures, and organizational structure to support the MSFC policies and procedures as called out in Attachment J-1 PWS, Section 2.1.4.

g.	Staffing management approach to include recruitment and retention plans, for both the prime and subcontractors mentoring, cross-training, flexibility to accommodate changes in requirements, fluctuation in workload, such as sharing skills across organizations, and unexpected attrition.  Description of an approach that provides workforce flexibility necessary to accommodate short-term and long-term increases and decreases in the level of support in order to mitigate impact to the Government.

h.	Approach to ensure technical excellence in products and personnel.

i.	Approach to requirements compliance, continuous improvement, and innovation.

j.	Explanation of use of reporting requirements as defined in the DPD to support the timely notice and resolution of problems and concerns that arise in the performance of this contract.

k.	How the Contractor will develop, implement, and maintain export control. This section must describe the processes and procedures that will be followed to ensure compliance with the appropriate regulations.

l.	Approach for education and public outreach.

m.	Assessment of risks inherent in the Contractor’s management approach and a plan to mitigate those risks.

n.	Identification of any exceptions or tailoring of any requirement from the PWS or other section of the contract; exceptions should include any that result from innovations and efficiencies identified by the contractor.  If none, affirmatively state none.

o.	An approach and plan for executing contract Phase-In.

p.	An approach and plan for executing contract Phase-Out.

q.	Documentation requested in Attachment J-1, PWS Section 2.4.25

15.4	FORMAT: Contractor format is acceptable.

15.5	MAINTENANCE: Changes must be incorporated by complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.: 1839	ISSUE: RFP	2.	DRD NO.: 1839MA-002

3.	DATA TYPE: 2	4.	DATE REVISED:

5.	PAGE: 1/1

6.	TITLE: Technology, Innovations, and Process Improvement Plan (TIPI)

7.	DESCRIPTION/USE: To identify and promote Technology, Innovations, and Process Improvements that will improve MSFC and MAF products, processes, and operations.

8.	OPR: ED01	9. DM: ED01

10.	DISTRIBUTION: Per contracting officer’s letter

11.	 INITIAL SUBMISSION: No later than 30 days prior to conclusion of the phase-in period.

12.	SUBMISSION FREQUENCY: Annually - First update due 60 calendar days after conclusion of the phase-in period subsequent updates due 30 calendar days following anniversary of contract start, or sooner should new Technology, Innovations or Process Improvements be identified.

13.	REMARKS:

14.	INTERRELATIONSHIP: DRDs 1839MA-001, Management Plan and 1839MA-008, Weekly Contract Status Briefing.  PWS paragraph 2.8.3

15.	DATA PREPARATION INFORMATION:

15.1	SCOPE: The Technology, Innovations, and Process Improvement Plan (TIPI) will promote infusion of technology and innovations into MSFC and MAF products, processes and operations. The Contractor must identify and propose innovative techniques and methods that when implemented, would result in improved quality of products, processes or operations while maintaining or reducing costs related to engineering services and science capabilities. The proposals must include sufficient rationale to demonstrate the feasibility and effectiveness of the Contractor’s proposal including an analysis of benefits and risks. Proposed changes to processes should not be limited to those currently used or described in Task Orders.

Upon approval, the plan will become a part of the contract as a J attachment.

15.2	APPLICABLE DOCUMENTS/CLAUSES: None

15.3 	CONTENTS: The TIPI Plan must include at the minimum:

a.	Process for identifying new technologies, innovations, best practices and process improvements.

b.	Process for continuous assessment and reprioritization of opportunities for innovations/improvement.

c.	Process for engaging Engineering leadership and external resources with the ESSCA contractor team.

d.	Process for targeting areas for improvement.

e.	Process for developing, evaluating and submitting TIPI proposals to MSFC.

f.	Process for contractor funding of technology, innovation, and process improvement.

g.	Summary of technology innovation and process improvements that were initiated or completed in the prior year.

15.4	 FORMAT: Contractor’s format is acceptable.

15.5	MAINTENANCE: Changes must be incorporated by complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  1839	ISSUE:  RFP	2.	DRD NO.:  1839MA-003

3.	DATA TYPE: 1	4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE: Organizational Conflict of Interest (OCI) Plan

7.	DESCRIPTION/USE:   The Plan will communicate the Contractor’s approach to identify and resolve OCIs. The Contractor will be held accountable for identifying, dispositioning, and reporting OCIs during contract performance.

8.	OPR:  PS01	9. DM:  ED01

10.	DISTRIBUTION:  Per contracting officer’s letter

11.	INITIAL SUBMISSION: The draft OCI Plan must be submitted with proposal. The final OCI Plan must be submitted no later than 20 days after the start of the phase-in period.

12.	SUBMISSION FREQUENCY:  As needed

13.	REMARKS:

14.	INTERRELATIONSHIP:  NASA Federal Acquisition Regulation (FAR) Supplement (NFS) 1852.209-71, Limitation of Future Contracting, NFS 1852.237-72, Access to Sensitive Information, and NFS 1852.237-73, Release of Sensitive Information.  PWS paragraph 2.2.7

15.	DATA PREPARATION INFORMATION:

15.1	SCOPE: The OCI Plan describes the Contractor’s comprehensive approach to identify, avoid, mitigate, neutralize, and report potential OCI issues, including conflicts described in the solicitation and those discovered during contract performance.

15.2	APPLICABLE DOCUMENTS/CLAUSES:

FAR Subpart 9.5	Organizational and Consultant Conflicts of Interest

The NASA Guide on Organizational Conflicts of Interest

15.3	CONTENTS:  The Organizational Conflict of Interest (OCI) Plan must meet the requirements of FAR 9.5 and include the following:

a. 	Point of contact for OCI issues and reports,

b. 	Demonstrate an understanding of (1) OCI principles and (2) the full breadth of OCI issues and the types of harm that can result. The Plan at a minimum addresses the three primary types of OCIs (i.e., biased ground rules, unequal access to information, and impaired objectivity).

c. 	Define company roles, responsibilities, and procedures for (1) screening (i.e., identifying/recognizing, analyzing/evaluating, resolving, and reporting) existing and new business opportunities for actual/potential OCIs and (2) monitoring and reporting all potential/actual OCIs that arise, resolving conflicts, and reporting previously unidentified OCIs or potential OCIs to the Government.

d.	Describe how employees are notified of the Plan’s requirements and how this notification will be documented. Establish and require entrance training for new employees, refresher training for existing employees, and exit training for departing employees. Describe how completion of this training will be documented, including a copy of any training certification template that the Contractor will use to document that its employees have completed training.

e. 	Describe how the Contractor will report breaches of the protective measures in the Plan to the contracting officer. Describe what processes the Contractor will implement following any breach and indicate that final resolution of the corrective action must be approved by the contracting officer.

f. 	Identify any affiliated companies/entities (e.g., a parent company or a wholly owned subsidiary) and procedures for coordinating OCIs with such affiliated companies/entities.

DRD Continuation Sheet

TITLE:  Organizational Conflict of Interest (OCI) Plan	DRD NO.:  1839MA-003

DATA TYPE: 1	PAGE:  2/2

15.	DATA PREPARATION INFORMATION (CONTINUED):

g. 	Address the process for reporting all potential/actual OCIs that arise during performance of the contract. An OCI report must include (1) a description of the conflict, (2) the plan for resolving the conflict, and (3) the benefits/risks to contract performance associated with plan approval/acceptance. Specific resolution strategies must be appended to the Plan upon approval by the Government.

h. 	Explain how the Contractor will flow down the provisions of this Plan to any subcontractor that may have a conflict with regard to performing the requirements of this contract. Discuss affected subcontractors’ OCI program as it relates to this contract and specifically explain how affected subcontractors will identify, resolve, and report actual/potential OCIs associated with this contract.

i. 	Define organizational and employee sanctions for violations of established OCI procedures/requirements/ guidelines.

j.	Include an assertion from the Offeror that to the best of its knowledge no OCIs exist currently, if applicable.  Provide a list of all the prime’s and proposed subcontractor(s)’s NASA contracts and subcontracts currently being performed and contracts performed within the last five years of the release of this solicitation, in order to provide the CO a better understanding of other NASA work performed by the Offeror that may give rise to an actual or potential conflict.  For each prime contract and subcontract listed, the Offeror must: (1) identify the contract number; (2) describe the scope of work in sufficient detail to ascertain the likelihood of a conflict with performance of this contract; and (3) discuss any conflicts that may arise from performance of the listed contracts and award of this contract.

k.	The Offeror must also list any non-NASA Federal contracts and subcontracts that it or its proposed subcontractors are currently performing or have performed in the five years preceding the release of the solicitation that may give rise to an OCI.  For each and subcontract listed, the Offeror must: (1) identify the contract by number and name; (2) identify the name, address and contact information of the customer(s); (3) describe the scope of work in sufficient detail to ascertain the likelihood of a conflict with performance of this contract; and (4) discuss any conflicts that may arise from performance of the listed contracts and award of this contract.

l.	For financial or other interests or relationships beyond Federal contracts or subcontracts that may give rise to an OCI, the Offeror must (1) address the nature and extent of the interest(s) or relationship(s); (2) list any entity or entities involved in the interest(s) or relationship(s) and award of this contract.

m.	The Offeror must address how it will avoid, neutralize, or mitigate each potential OCI listed above.  Sufficient information must be provided to allow a meaningful evaluation of the potential effect of the interest on the performance of the statement of work.

n.	Include a requirement to update this plan as necessary to address specific OCIs. All updates to the plan must be approved by the contracting officer and the updates/changes must be incorporated in the contract to be effective.

o.	Require periodic self-audits to ensure compliance with established OCI procedures/requirements/ guidelines.

p.	Define records related to the OCI plan (e.g., training and audit records) that will be made available to the Government upon request. Note: The OCI Plan as outlined in paragraphs a through p above is not for the purpose of addressing other very important contractual obligations such as (1) the Contractor’s obligation to protect sensitive information in accordance with NFS 1852.237-72, Access to Sensitive Information, (2) the Contractor’s obligation to conduct business in an ethical manner in accordance with FAR 52.203-13, Contractor Code of Business Ethics and Conduct, and (3) the Contractor’s obligation to prevent personal conflicts of interest in accordance with FAR 52.203-16, Preventing Personal Conflicts of Interest.

q.	In an appendix to the OCI Plan identify the strategy (e.g., mitigation, limitation on future contracting, etc.) for resolving each OCI that is either identified in the solicitation or created by the requirements of the solicitation/contract and explain the effect of such strategy on performance of the contract. If using a firewall, explain how these actions will operate to successfully address the conflict without adversely affecting performance of the contract.  (Note: Specific plans to limit future competition are reflected in the clause at NFS 1852.209-71, Limitation of Future Contracting.)

DRD Continuation Sheet

TITLE:  Organizational Conflict of Interest (OCI) Plan	DRD NO.:  1839MA-003

DATA TYPE: 1	PAGE:  3/3

15.	DATA PREPARATION INFORMATION (CONTINUED):

15.4	FORMAT:  Contractor format is acceptable.

15.5	MAINTENANCE:  The Contractor must review the OCI Plan on an annual basis or as directed by the contracting officer to revise the OCI Plan if necessary. Revisions are subject to contracting officer approval and must be incorporated by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  1839	ISSUE:  RFP	2.	DRD NO.: 1839MA-004

3.	DATA TYPE:  2	4.	DATE REVISED:

5.	PAGE:  1/3

6.	TITLE:  Re-Procurement Incumbent Compensation Data Package

7.	DESCRIPTION/USE: Provides NASA with information on specific items and supporting documentation related to labor resources and associated cost information, to be used for follow-on procurement activities such as independent Government cost estimate preparation. In the event of a competitive solicitation for a follow-on effort, NASA intends to publish nonproprietary historical information such as incumbent average composite direct labor rates, number of work year equivalents, and seniority levels to all interested parties in order to increase the probability of realistic pricing. By submitting this financial data, the Contractor agrees to such use and publication.

8.	OPR:  PS60	9. DM:  ED01

10.	DISTRIBUTION:  Per contracting officer’s letter

11.	INITIAL SUBMISSION: No later than 15 calendar days after conclusion of the phase-in period or as instructed by the CO

12.	SUBMISSION FREQUENCY:  Frequency must be not later than 15 calendar days after request submitted by the CO or annually, no later than the 15th calendar day of the month following the end of contract year of performance (i.e., annually). If deemed necessary by the CO, the Contractor and all subcontractors must submit the data package at times other than stated.

13.	REMARKS:

14.	INTERRELATIONSHIP:  PWS paragraph 2.1.12

15.	DATA PREPARATION INFORMATION:

15.1	SCOPE: The Re-Procurement Incumbent Compensation Data Package provides the NASA CO with information on specific items and supporting documentation related to labor resources and associated cost information, to be used for follow-on procurement activities.

15.2	APPLICABLE DOCUMENTS/CLAUSES:  None

15.3	CONTENTS:  The Re-Procurement Incumbent Compensation Data Package must contain the following labor resource/cost information. This data must be required from the prime and all subcontractors:

a.	Labor Resources and Cost Information:

1.	Data package must include all direct labor supporting this contract, segregated by contract labor category description, and mapped to the Contractor's labor category (as applicable). Each labor category must detail the number of WYEs in relation to each PWS sub-section supported. The WYE detail must be at the lowest PWS level for which current contract tracking is available. In the event any labor category supports multiple PWS sections, ensure WYEs counted at a lower PWS level are not counted again at a higher PWS level. See Business Specialist labor category example provided below in Table 1.

DRD Continuation Sheet

TITLE:	Re-Procurement Incumbent Compensation Data Package	DRD NO.: 1839MA-004

DATA TYPE:  2	PAGE:  2/3

15.	DATA PREPARATION INFORMATION (CONTINUED):

Table 1: Example of Data Required for Labor Categories, and Number of WYEs

| Contract Labor Category Description | Contractor Labor Category | *No. of WYEs | PWS |
| --- | --- | --- | --- |
| Contracts Administrator III | Contracts Manager | 1 |  |
| Business Specialist | Accountant I | 3 |  |
| Business Specialist | Accountant I | 1.5 |  |
| Secretary I | Secretary I | 2 |  |

*WYE is defined as the work of a person based on the Contractor accounting system. For example, if the Contractor’s accounting system dictates that a WYE constitutes 1,872 productive hours (total hours minus paid time off), then four people working 468 hours per year would constitute one WYE.

2.	Data package must also include the current average direct labor rate and fringe benefit hourly costs for each direct labor category previously identified. Further, the data package must provide both the date when these direct labor rates and/or fringe benefit hourly costs were last adjusted for escalation by each contractor labor category, and the rate of escalation applied. The data package must also indicate whether any future adjustments are projected to occur prior to contract expiration, to include the anticipated date and rate of escalation and identification of the exemption and professional status of each contractor labor category. Ensure the total number of WYEs for each labor category aligns with the summation of all previously identified WYEs of the same labor category. See Business Specialist labor category example provided below in Table 2 in relation to Table 1 above.

Table 2: Example of Data Required for Direct Labor Rates, Fringe Benefits Rates, Escalation, and Exemption Status

| Contract Labor Category Description | Contractor Labor Category | Total WYEs | *Direct Labor Rate | Employee Fringe Benefit Rate | Last Escalation Date in Amount | Future Escalation Date and Amount | **Exempt or Non-exempt? |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Contracts Administrator III | Contracts Manager | 1 | 125.00 | 25.00 | April 202X (X.XX%) | April 202X (X.XX%) | Exempt |
| Business Specialist | Accountant I | 4.5 | 34.74 | 25.00 | April 202X (X.XX%) | April 202X (X.XX%) | Exempt |
| Administrative Assistant | Secretary I | 2 | 15.32 |  | None | None | Non-Exempt |

*Current average hourly direct labor rate (unburdened)

**Exemption status relative to applicability against Service Contract Labor Standards (formerly known as the Service Contract Act), provisions of the Fair Labor Standards Act, and related Secretary of Labor regulations and instructions

b.	WYE Seniority Level Profiles: The data package must include the seniority level of all WYEs, segregated by each labor category and exemption status previously identified, as follows:

1.	Number of WYEs with 0 years of experience.

2.	Number of WYEs with 0 to 2 years of experience.

3.	Number of WYEs with 2 to 4 years of experience.

4.	Number of WYEs with 4 to 7 years of experience.

5.	Number of WYEs with 7 to 10 years of experience.

6.	Number of WYEs with 10 to 14 years of experience.

7.	Number of WYEs with 14 to 18 years of experience.

8.	Number of WYEs with 18 to 23 years of experience.

9.	Number of WYEs with 23 to 25 years of experience.

10.	Number of WYEs with 25 to 30 years of experience.

DRD Continuation Sheet

TITLE:	Re-Procurement Incumbent Compensation Data Package	DRD NO.: 1839MA-004

DATA TYPE:  2	PAGE:  3/3

15.	DATA PREPARATION INFORMATION (CONTINUED):

11.	Number of WYEs with 30 to 35 years of experience.

12.	Number of WYEs with greater than 35 years of experience.

15.4	FORMAT:  Contractor’s format is acceptable.

15.5	MAINTENANCE:  Changes must be incorporated by complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  1839	ISSUE:  RFP	2.	DRD NO.:  1839MA-005

3.	DATA TYPE: 2	4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  Small Business Engagement Plan

7.	DESCRIPTION/USE: To ensure the development and mentoring of small businesses and subcontractors.

8.	OPR: ED01 	9. DM: ED01

10.	DISTRIBUTION: N/A

11.	INITIAL SUBMISSION: Submit with proposal

12.	SUBMISSION FREQUENCY: One time and revisions as requested by the CO

13.	REMARKS:

14.	INTERRELATIONSHIP: PWS paragraph 2.1.11

15.	DATA PREPARATION INFORMATION:

15.1	SCOPE: The Small Business Engagement Plan describes the offeror’s approach to mentoring and enabling the growth and development of small businesses. The intent of the plan is for the offerors to demonstrate their ability to provide leadership opportunities.

15.2	APPLICABLE DOCUMENTS/CLAUSES: None

15.3	CONTENTS:  The Small Business Engagement Plan must describe:

a.	Small business subcontracting opportunities anticipated to include a description of established or planned small business sourcing procedures for market research and identification, outreach, and assistance (e.g., counseling, planned participation in the Mentor Protégé program). If specific subcontractor(s) are known, offerors must provide the name of the subcontractor(s), the extent of commitment to these firm(s), and whether such commitment is either enforceable (e.g., bilateral agreement between parties) or non-enforceable.

b.	Approach for developing small businesses, to include:

1.	Approach for providing opportunities for subcontractors to have leadership roles and responsibilities on the contract.

2.	Approach for developing subcontractor business and human resources management skills.

3.	Approach for developing technical capabilities of subcontractors.

c.	Proposed metrics that NASA can use to evaluate the effectiveness of the plan/approach.

15.4	FORMAT: Contractor format is acceptable provided all necessary requirements are met.

15.5	MAINTENANCE: None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.: 1839	ISSUE: RFP	2.	DRD NO.: 1839MA-006

3.	DATA TYPE: 3	4.	DATE REVISED:

5.	PAGE: 1/2

6.	TITLE: Task Order Activity Reports

7.	DESCRIPTION/USE: To provide data for the assessment of contract progress by Task Order (TO) and any related sub-task. To provide visibility to the Contractor and MSFC Management of actual and potential problems and their progress toward meeting the requirements of the contract.

8.	OPR: ED01	9. DM: ED01

10.	DISTRIBUTION: Per contracting officer’s letter or submitted through the Automated Tools for Order Management Simplification (ATOMS) ESSCA II Document Library (AEDL).

11.	 INITIAL SUBMISSION: No later 30 days after conclusion of the phase-in period

12.	SUBMISSION FREQUENCY: Monthly thereafter; submitted within eight (8) business days following the end of the Contractor’s accounting month.

13.	REMARKS:

14.	INTERRELATIONSHIP: DRD 1839MA-007, Financial Management Report (533M).  PWS paragraph 2.5.5

15.	DATA PREPARATION INFORMATION:

15.1	SCOPE: The Task Order Activity Reports provide a comprehensive status on all active TOs and any related sub-tasks and include the necessary information to assess status and identify problems that need resolution for accomplishment of the contract tasks.

15.2	APPLICABLE DOCUMENTS/CLAUSES:  None

15.3	CONTENTS: The Task Order Activity Reports must include:

a.	Management and Technical content:

1.	Review of work accomplished, including quantitative description, during the reporting period.

2.	Discussion of non-routine tasks planned for the next reporting period.

3.	Vacancy Status providing the open vacancies per TO (include details such as labor category and any specialty requirements of the position), age of the unfilled vacancy, status of fulfillment.

4.	Indication of any problems, which may impede performance or impact performance, schedule or cost; to include government provided data, hardware or decisions.

5.	Schedule with milestones, status, and time to completion if different than original milestone dates resulting from the problem identified in 3.

6.	Any estimated impact to cost resulting from the problem identified in 3.

7.	Any other information that may assist the technical evaluators in evaluating the technical and administrative program; such as innovative processes, cost-reduction initiatives, etc.

b.	Cost content must include variance explanations down to sub-task level 7 as defined in Attachment J-9, Contract Work Breakdown Structure (CWBS), and reconcile with the Financial Management Report (533M) submitted in accordance with DRD 1839MA-007 for the following:

1.	Labor hours (broken down by Prime, Teammates and Subcontractor hours) expended by labor category showing overtime hours separately for each TO and any related sub-task.

2.	Cost expended (broken down by Prime, Teammates and Subcontractor hours and broken down by cost element) versus negotiated cost for each TO and any related sub-task.

3.	In those cases where multiple funding WBS’s are provided on a TO sub-task, cost detail must be delineated to the appropriate level of the CWBS.

DRD Continuation Sheet

TITLE: Task Order Activity Reports	DRD NO.: 1839MA-006

DATA TYPE: 3 	PAGE: 2/2

15. 	DATA PREPARATION INFORMATION (CONTINUED):

c.	A separate cost report for the current Task Order period, phased by month, for each TO, identifying actual costs thu the reporting period, and planned costs for the remainder of the period, broken down, includes separate data for each subtask, and for the total roll-up of all subtasks in the TO.

1.	Reporting categories must be labor costs, and each of the non-labor cost categories.

2.	Show a variance of actual costs against the approved Task Order Plan (TOP), and variance of the planned costs against the approved TOP.

15.4	FORMAT: Contractor format is acceptable. Electronic submission of Contractor data must be submitted in Excel® format for cost data, technical content in either MS Word® or MS PowerPoint®, and be available via Contractor system.

15.5	MAINTENANCE: None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  1839	ISSUE:  RFP	2.	DRD NO.: 1839MA-007

3.	DATA TYPE:  3	4.	DATE REVISED:

5.	PAGE:  1/4

6.	TITLE:  Financial Management Report (533M)

7.	DESCRIPTION/USE:  To provide monthly financial reports for monitoring program costs.  The 533 reports are the official cost documents used at NASA for cost type, price redetermination, and fixed price incentive contracts. The 533M Supplemental Report must be provided for financial analysis and cost entry.

8.	OPR:  RS20	9. DM:   ED01

10.	DISTRIBUTION:  Per contracting officer's letter

11.	INITIAL SUBMISSION:  No later than 10 calendar days following the close of the Contractor’s accounting period after initial incurrence of cost.

12.	SUBMISSION FREQUENCY:  Submission of the Financial Management Report (533M) and 533 Supplemental Reports must be within 8 working days following the close of the Contractor’s accounting period (or) concurrent with the issuance of any voucher or invoice for contract operations, cost or fee for the invoice service period that coincides or corresponds to the accounting period for the 533M report.

13.	REMARKS: The data contained in the 533M must be auditable using Generally Accepted Accounting Principles (GAAP).

14.	INTERRELATIONSHIP:  PWS paragraph 2.6.1

15.	DATA PREPARATION INFORMATION:

15.1	SCOPE: The Financial Management Report (533M) provides data on accumulated costs and funding projections for management of the contract.

15.2	APPLICABLE DOCUMENTS/CLAUSES:

NFS 1852.242-73	NASA Contractor Financial Management Reporting)

NPR 9501.2	NASA Contractor Financial Management Reporting

NPR 9060.1                     	Accrual Accounting - Revenues, Expenses, and Program Costs

15.3	CONTENTS: The elements of cost for financial reporting must be mutually agreed by the Contractor and NASA project office and cover labor hours by function, direct labor cost, materials, subcontracts, interdivisional work, other direct rates, overhead by pool, fringe, travel, training, General and Administrative Cost (G&A), other Indirect Burdens, and fee. Changes or additions to elements of cost must be by mutual agreement between the Contractor and the NASA project manager. The data contained in the reports must be auditable using Generally Accepted Accounting Principles. The 533M Report must include actual cost fully burdened with G&A and Fee, and cost projections at the total contract level. Cost must be reported to the nearest dollar. A summary page at the contracts level must be included reflecting the cumulative since inception cost for the contract. The 533M must be reconcilable to the monthly invoice. The CO reserves the right to reject or short pay an invoice that exceeds a 533 costed amount for that given period. These invoices must not be subject to interest payments under the Prompt Payment clause.

a.	533M Monthly Report must include actual cost and cost projections at the total contract level at: (http://nodis3.gsfc.nasa.gov/npg_img/N_PR_9501_002E_/NF533M.pdf).

b.	When Earned Value Management System (EVMS) or other performance measurement system (PMS) and NF533 reports are required under the contract, they must reflect information that is consistent and generated from the same management information systems.

DRD Continuation Sheet

TITLE:  Financial Management Report (533M)	DRD NO.:  1839MA-007

DATA TYPE:  3	PAGE:  2/4

15.	DATA PREPARATION INFORMATION (CONTINUED):

c.	NF533 reporting is no longer required once the contract is physically complete. Provided the final cost report includes actual cost only (no estimates or forecasts) with approval by the NASA contracting officer, NASA Center Chief Financial Officer, and cognizant Project Manager. The Contractor must continue to submit monthly NF533 reports as long as estimates for the following period are included. If the final cost of a contract changes after the submission of the "final" contractor cost report, the Contractor must submit a revised NF533 report in the month the cost change is recognized.

d.	The Contractor’s accounting calendar for the contract period of performance must be provided in electronic format to the CO within 10 business days after contract award per requirements set forth in NPR 9060.1. Any update to the accounting calendar must be provided in electronic format to the CO before the delivery of the subsequent 533M.

e.	The Contractor must provide a narrative explanation for any variance listed in the table below that exceeds the listed threshold. The explanation must be provided as a footnote on the NF533 report page or included in a variance explanation table attached to the NF533 report and must be detailed by cost category. The explanation must include the cause of the variance, its impact on contract completion within the estimated cost, and the corrective action taken or proposed to be taken by the Contractor.

| Title of Variance | Definition | Threshold +/- |
| --- | --- | --- |
| Actual vs. Estimated Cost | Any variance at the total contract level between a previous estimated month-specific expenditure and the actual expenditure reported for the same month. For example: The March 533M reported an estimated total contract expenditure for April of $100K, and subsequent April 533M reported actual total contract costs of $88K, which is a variance of 12%. | 10% |
| Actual vs. Planned to Date | Any variance at the total contact level between the planned cost to date and the actual cost to date. | 5% |
| Contractor Final Estimate vs. Contract Value | Any variance at the total contract level between the Contractor’s current final cost estimate and the current contract value. | The lesser of 5% or $100K |
|  | (Additional variance reporting requirements may be added at the discretion of the CO) |  |

15.4	FORMAT:  The NASA Form 533M must be prepared per NPR 9501.2 and NFS 1852.242-73. Format will be mutually agreed by the Contractor and NASA CO/COR. NASA strongly encourages the use of electronic contractor cost reporting, as long as the requirements of NPR 9501.2 are met, and NASA obtains the information it needs to manage its contracts.

15.5	MAINTENANCE:  None required

DRD:  1839MA-007										Page 3/4

APPENDIX A. Required Supplemental Reporting

Annual Accounting Calendar: The Contractor’s accounting calendar for the contract period of performance must be provided in electronic format within seven (7) business days after contract award. Updates to the accounting calendar must be provided in electronic format before the delivery of the subsequent NF533.

533 Supplemental Report: The 533 Supplemental Report must be provided for financial analysis and cost entry. The report must include the following fields provided by month for an entire Contract year at Task Order (TO) sub-task level. All reporting must be to the nearest dollar.

DETAILS TAB:

Rows

            - Contract Work Breakdown Structure (CWBS)

            - Current Task Order Revision Number

            - Project WBS

Values

            - Current Month Estimates (Dollars)

            - Direct Labor (Regular Hours)

            - Direct Labor (Overtime Hours)

            - Other Direct Labor Hours

            - Total Hours

            - Current Month Estimates (Hours)

            - Latest Released Task Order Hours

            - WYE (Regular)

            - WYE (Overtime)

            - WYE (Other)

            - Total WYE

            - Direct Labor (Regular Dollars)

            - Direct Labor (Overtime Dollars)

            - Direct Labor (Premium Dollars)

            - Direct Labor (Other) Dollars

            - Total Labor (Dollars)

            - Equipment

            - Materials

            - Travel

            - Training

            - Relocation Costs

            - Other Direct Costs (ODC)

            - Total Accrued Cost

ENDING REMARKS:

- Values 4-26 must include separate columns containing month 1-12 data, FY Total, and Inception-to-Date (ITD) total

- Values 15-26 must be fully burdened with General and Administrative Cost (G&A) and Fee

- Total Hours (8) = Direct Labor (Regular Hours) (5) + Direct Labor (Overtime Hours) (6) + Other Direct Labor Hours (7)

- WYE - Regular (11) = Direct Labor (Regular Hours) (5) / Productive Hours by reporting  period

- WYE - Overtime (12) = Direct Labor (Overtime Hours) (6) / Productive Hours by reporting  period

- WYE – Other (14) = Other hours (7) / Productive hours by reporting  period

- Total WYE = WYE (Regular) (11) + WYE (Overtime) (12)+ WYE Other (13)

- Direct Labor (Premium Dollars) (17) = Holiday, night differential, or any other direct labor not included in regular or overtime hours Overtime premium

- Total Labor (Dollars) (19) = Direct Labor (Regular Dollars) (15) + Direct Labor (Overtime Dollars)(16)  + Direct Labor (Premium Dollars)(17)+ Direct Labor (Other) Dollars (18)

- Other Direct Costs (ODC) = Includes Other Direct Costs, Subcontractor Non-Labor, Intersegment Work Non-Labor.

DRD:  1839MA-007										Page 4/4

APPENDIX A. Required Supplemental Reporting

(Continued)

FUNDING TAB:

Rows

- Contract Work Breakdown Structure (CWBS)

- PWBS

- Funding WBS

- Cost Center

- Fund

- PR

- Procurement Line Item (PLI) and Accounting Line Item (ALI)

- PO Document

Values

- Current Month Actuals

- Current Month Estimates Dollars

- Estimate to Complete (ETC)

- Estimate at Completion (EAC)

- Funding Received must be the total of ((PR+Transfers To)-(deobligations+Transfers From))

- Funding Remaining Total

ENDING REMARKS:

- Values  9, 10, and 13 must contain separate columns containing month 1-12 data, CY total, FY total, and Inception-to-Date (ITD) total. In the event of the crossing over of a contract year, the next month’s best estimate must be required for costing purposes.

FUNDING PROJECTION TAB:

The funding projection report must be provided on a separate tab within the 533M supplement. It will provide a rolling three month estimate for each sub-task.

UNMAPPED FUNDING TAB:

The unmapped funding report must be provided on a separate tab within the 533M supplement. It will provide unmapped funds data in columns:

- Contract Work Breakdown Structure (CWBS)

- Amount

- Cost Center

- Funding WBS

- Fund

- PR

- PODoc

- PLI ALI

- Mod

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.: 1839	ISSUE: RFP	2.	DRD NO.: 1839MA-008

3.	DATA TYPE: 3	4.	DATE REVISED:

5.	PAGE: 1/2

6.	TITLE: Weekly Contract Status Briefing

7.	DESCRIPTION/USE: To provide a weekly contractual status to the contractor officer’s representative (COR)/ contracting officer (CO).

8.	OPR: ED01	9. DM: ED01

10.	DISTRIBUTION: Per contracting officer’s letter

11.	 INITIAL SUBMISSION: No later than 10 business days after commencement of phase-in period.  NOTE: During Phase-In and for the first 30 days after conclusion of phase-in, the Contractor must provide the cumulative available data to provide status for the requirements identified in Paragraph 15.3.a, b, and c only.

12.	SUBMISSION FREQUENCY: Weekly

13.	REMARKS: At the request of the COR/CO, the weekly status will also include an in-person review.

14.	INTERRELATIONSHIP: Reference is made to Clauses NFS 1852.216-80, Task Ordering Procedure. PWS paragraphs 2.2.13, 2.8.5 and 2.9.4

15.	DATA PREPARATION INFORMATION:

15.1	SCOPE: The Weekly Status Briefing must provide a written weekly overview of the contractual activities.

15.2	APPLICABLE DOCUMENTS/CLAUSES:  None

15.3 	CONTENTS: The Weekly Status Briefing must contain the following:

a.	Any late or projected late Task Order Plan (TOP)/Task Order Change Plan (TOCP) Tracking Report providing the age of the TOP/TOCP since Contractor receipt of the Task Order Request (TOR)/Task Order Change Request (TOCR) and stage in the approval cycle, or requests for revisions to TORs that have not been initiated, along with any controversal or difficult issues.

b.	Contract Staffing Status providing the number of Work Year Equivalents (WYEs) by prime, teammate/major subcontractor, and minor/specialty subcontractors and a contract staffing trend over a rolling 3 month period.

c.	Contract Vacancy Status providing the open vacancies per Task Order (include details such as labor category and any specialty requirements of the position), age of the unfilled vacancy, status of fulfillment, and a total contract vacancy trend over a rolling 3 month period. Number of new hires since the last reporting period.

d. 	A technical work update and any anticipated contract impacts.

e.	Skills Management Status providing the Contractor personnel and their associated skills whose tasks are at risk of expiring and status on potential transition to another TO.

f.	Action/Suspense Items and Status.

g.	Once a month, the Weekly Status Briefing must contain the following additional items:

1.	Lost Time Incident Rate for the month and a lost time incident rate trend over a rolling 12-month period. Compare Contractor’s rate to the national average.

2.	Monthly Financial Summary to include the current month and contract year cumulative estimated versus actuals comparison for labor hours by labor category, labor cost and each other direct cost applicable to the contract. A contract year summary by month must also be provided.

3.	Funding Analysis providing a contract year by month summary comparison of estimated value, actual costs, and total funding received for the total contract and each Engineering Directorate department and other MSFC offices.

4.	Rate Analysis for each labor category providing a contract year by month summary comparison of the Attachment J-7, Rates Schedule and Labor Categories, estimating rates and the actual average rate.

DRD Continuation Sheet

TITLE: Weekly Contract Status Briefing		DRD NO.:1839MA-008

DATA TYPE: 3 							PAGE: 2/2

15.	 DATA PREPARATION INFORMATION (CONTINUED):

5.	Small Business Subcontracting Analysis providing a contract year by month summary comparison of actual versus the goals for each small business category.

6. 	Voluntary attrition rates for the month and a voluntary attrition rate trend over a rolling 12-month period. Include a number breakdown by reason for the attrition.

7.   	Status metric provided in Partnership Plan,

8.	Upon request, Active Task Order Summary Report providing a listing of active Task Orders by each Engineering Directorate department and other MSFC offices that includes the following: TO number, active sub-tasks, TO title, Contractor Task Lead, MSFC Task Initiator, MSFC Resource Analyst, WYEs (prime/ teammate/major subcontractor and minor/specialty subcontractor), and period of performance.

9.	Upon request, Contract Year Task Order Value Summary Report providing a listing of each Task Order issued during the contract year that includes the following information: TO number, latest TO revision, TO status (i.e., closed or open), TO title, previous negotiated cost, fee, and total value per evaluation period, changes to the negotiated cost, fee, and total value per evaluation period during the reported month, and revised negotiated cost, fee, and total value per evaluation period.

10	Report of material, supplies, tools, and equipment purchases made during the month providing description, acquisition cost, extent of competition, associated Task Order, and CO approval obtained. Items requiring transfer of accountability to the Government must be tracked each month until such transfer has occurred.

11.	A listing of all personnel delinquent on training to include individual names as well as the applicable mandatory and required training or certifications.

12.	Listing of training funded during the month, to include the course, cost, funding TO(s), number of students, location, and purpose of the training.

13.	A TIPI status, to include as a minimum:

a.	An estimate of cost savings, and other benefit to the Government, for implemented innovations/ improvements, realized during the current evaluation period, and three prior evaluation periods.

b.	A status of the implementation of approved innovations/improvements.

c.	A summary of new proposals.

d.	A listing of MSFC and MAF products, processes and operations that the Contractor considers to be a candidate for improvement/innovation, including rationale for each identified candidate.

e.	A status of the Contractor’s ongoing efforts to identify technologies, innovations and process improvements.

14.	A status of Education and Outreach efforts related to MSFC program and project missions.

h.	Once per quarter, the Weekly Status Briefing must include:

1. 	Contractor’s self-assessment of the Performance Elements of the PRS.

2. 	Status of Small Business Engagement Plan metrics.

15.4	FORMAT: Submitted electronically in a sortable, searchable, and editable spread sheet format. Contractor format is acceptable provided all necessary requirements are met. This report must be submitted in an electronic format and must be made available via the Contractor’s ATOMS Suite. The Active Task Order Summary Report and the Contract Year Task Order Value Summary Report must be provided in Microsoft Excel® format.

15.5	MAINTENANCE: None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  1839	ISSUE:  RFP	2.	DRD NO.: 1839MA-009

3.	DATA TYPE:  2	4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  Pursuits Culture and Partnering Plan

7.	DESCRIPTION/USE: To attract commercial business opportunities that will utilize the unique engineering skill sets and equipment inherent to Marshall Space Flight Center (MSFC) and thereby continue to grow the corporate knowledge and expertise of the center

8.	OPR: ED01 	9. DM: ED01

10.	DISTRIBUTION: Per contracting officer's letter

11.	INITIAL SUBMISSION: With initial proposal

12.	SUBMISSION FREQUENCY: Annual updates after initial submission, or when any new/revised proposed or previously approved Partnership Plan is requested or required by the CO or contracting officer’s representative (COR).

13.	REMARKS: At the request of the COR/CO, the Partnership Plan submission will also include an in-person review.

14.	INTERRELATIONSHIP:  DRD 1839MA-008, Weekly Contract Status Briefing. PWS paragraph 2.2.15

15.	DATA PREPARATION INFORMATION:

15.1	SCOPE:  The Pursuits Culture and Partnering Plan identifies and supports establishment of agreements with other government agencies (OGA), industry and academia to provide unique solutions for a host of engineering challenges while simultaneously honing MSFC engineering and science skills. The ESSCA II Contractor may work to identify opportunities for partnerships and collaborations between OGAs, industry and academia and MSFC engineering organizations. Properly established through mechanisms such as Space Act Agreements, these technologically demanding opportunities will improve the level of engineering and/science expertise offered by MSFC and can stabilize the engineering and science skills augmentation workforce during funding difficulties, positioning the MSFC to better handle the demanding mission objectives established by NASA.

15.2	APPLICABLE DOCUMENTS/CLAUSES: None

15.3	CONTENTS: The Contractor must develop a plan describing its approach to establishing partnerships and collaborations between MSFC engineering organizations and OGAs, industry, and academia, focusing on the following:

a.	Engaging and facilitating interaction with the larger aerospace community.

b.	Establishing relationships that will maintain or enhance MSFC engineering expertise.

c.	Identifying opportunities which challenge the expertise of the MSFC Engineering Directorate workforce with both traditional aerospace and non-traditional engineering design work, that align with MSFC business pursuits.

d.	Assessing the feasibility of this approach, including analysis of benefits and risks.

e.	Proposing metrics that NASA can use to evaluate the effectiveness of the plan/approach.

f.	Identifying any NASA actions or dependencies required to implement the proposed approach, such as establishing a Space Act Agreement, authorization on a Task Order, or change to the contract.

15.4	FORMAT: Contractor format is acceptable provided all necessary requirements are met. This report must be submitted in a searchable, extractable, electronic format and must be made available via the Contractor’s ATOMS.

15.5	MAINTENANCE: None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  1839	ISSUE:  RFP	2.	DRD NO.: 1839SA-001

3.	DATA TYPE:  2	4.	DATE REVISED:

5.	PAGE:  1/5

6.	TITLE:  On-site Safety, Health, and Environmental (SHE) Plan

7.	DESCRIPTION/USE: A Contractor generated document that describes the Contractor’s specific approaches and methods to establish and maintain an acceptable safety, health and environmental program and ensures the work performed by the Contractor at the Center [Marshall Space Flight Center (MSFC) or Michoud Assembly Facility (MAF)] over the duration of this contracted effort is in full compliance with Federal, State, Local, National Aeronautics and Space Administration (NASA), Center specific SHE-related requirements and regulations identified in the Applicable Documents listed in section 15.2, Center SHE Core Program Requirements (CPRs), and the Center Quality Management System in accordance with the following: NASA Federal Acquisition Regulation Supplement (NFS) subpart 1823.70, “Safety and Health,” NFS 1823.7001, “NASA Solicitation Provisions and Contract Clauses,” NFS 1852.223-72, Safety and Health (Short Form),” and/or Federal Acquisition Regulation (FAR) 36.513, “Accident Prevention,” and FAR 52.236-13, “Accident Prevention.”

8.	OPR:  QD12/AS10	9. DM:  ED01

10.	DISTRIBUTION: Per contracting officer's (CO) letter

11.	INITIAL SUBMISSION:  No later than 30 calendar days after commencement of the phase-in period.

12.	SUBMISSION FREQUENCY: After initial submission, when any new/revised proposed or previously approved SHE Plan is requested or required by the CO, contracting officer’s representative (COR), solicitation/award, or is otherwise required.

13.	REMARKS:

14.	INTERRELATIONSHIP: NFS 1852.223-70, Safety and Health Measures and Mishap Reporting; NFS 1852.223-72, Safety and Health (Short Form), NFS 1852.223-74, NASA’s Drug-and Alcohol-free Workforce; FAR 52.223-3, Hazardous Material Identification and Material Safety Data; FAR 52.223-5, Pollution Prevention and Right-to-Know Information; FAR 52.223-10 (DEV), Waste Reduction Program (Deviation); FAR 52.223-11, Ozone Depleting Substances; MSFC 52.223-90, Asbestos Material; MSFC 52.223-91, Hazardous Material Reporting; MSFC 52.223-92, Environmental – General Clause.  DRDs 1839SA-002, Contractor Personnel Certification Plan and 1839SA-003, On-site Mishap Reporting and Safety Statistics Report.  PWS paragraph 2.2.9

15.	DATA PREPARATION INFORMATION:

15.1	SCOPE:  The On-site Safety, Health, and Environmental (SHE) Plan must describe the specific approaches and methods the Contractor will implement for planning, controlling and enforcing their industrial safety, occupational health, and environmental requirements over the duration of this contracted effort while also ensuring full compliance with Federal, State, Local, NASA, Center specific SHE-related requirements and regulations identified in the Applicable Documents listed in section 15.2, Center SHE CPRs, and the Center Quality Management System.

15.2	APPLICABLE DOCUMENTS/CLAUSES:

29 CFR Part 1910	Department of Labor; Occupational Safety and Health Administration Standards for General Industry

29 CFR Part 1926	Department of Labor; Occupational Safety and Health Administration Standards for Construction Industry

CFR Title 40 Parts 1-1068	Protection of Environment

ANSI Standards applicable to the scope of this contract

NFPA Standards	National Fire Codes

DRD Continuation Sheet

TITLE:  On-site Safety, Health, and Environmental (SHE) Plan	DRD NO.:  1839SA-001

DATA TYPE:  2	PAGE:  2/5

15.	DATA PREPARATION INFORMATION (CONTINUED):

NPR 3792.1	NASA’s Plan for a Drug-Free Workplace

NPR 8621.1	NASA Procedural Requirements for Mishap and Close Call Reporting, Investigating, and Recordkeeping

NPD 8700.1	NASA Policy for Safety and Mission Success

NPR 8000.4	Agency Risk Management Procedural Requirements

NPR 8715.1	NASA l Safety and Health Programs

NPR 8715.3	NASA General Safety Program Requirements

MPD 1280.1		Marshall Quality Management System Policy

MPD 1860.2		Radiation Safety Program

MPD 8500.1	MSFC Environmental Management Policy

MPR 1800.3		MSFC Sanitation Program

MPR 1810.2		Automated External Defibrillator (AED) Program

MPR 1840.4		MSFC Asbestos Program

MPR 1860.1		MSFC Radiation Safety Procedural Requirements

MPR 1860.2		Nonionizing Radiation Safety

MPR 3410.1		Training

MPR 8500.1	MSFC Environmental Engineering and Occupational Health Program

MPR 8500.2		MSFC Environmental Management System (EMS)

MPR 8715.1	Marshall Safety, Health and Environmental (SHE) Program

MWI 1800.1		MSFC Occupational Medicine

MWI 1840.1	Industrial Hygiene Programs

MWI 3410.1	Personnel Certification Program

MWI 8550.1		Waste Management

MWI 8550.2		Storm Water & Wastewater Management

MWI 8550.4		Air Emissions Compliance

MWI 8550.5		Hazardous Material Management

MWI 8621.1	Mishap and Close Call Reporting and Investigation Program

MWI 8715.1	Electrical Safety Program

MWI 8715.2	Control of Hazardous Energy (Lockout/Tagout) Program

MWI 8715.5	Area/Building Manager Program

MWI 8715.10	Explosives, Propellants, & Pyrotechnics Program

MWI 8715.11	Fire Safety Program

MWI 8715.12 	Safety, Health, and Environmental (SHE) Inspection Program

MWI 8715.13	Safety Concerns Reporting System (SCRS)

MWI 8715.15	Ground Operations Safety Assessment Program

MWI 8715.17	Hazardous Operations Readiness Review Program

NOTE: The MPD/MPR/MWI documents can be accessed through the Marshall Integrated Document Library (MIDL).

a.	The documents listed herein contain Federal, NASA and Center specific requirements to which the Contractor’s work must conform.  The Contractor must comply with all Federal, NASA and Center specific requirements identified as applicable for the work being performed by the Contractor and all revisions thereto. Current revisions must be utilized, unless authorization to use obsolete revisions has been properly documented. This listing is not intended to relieve the Contractor of its responsibility for identification of applicable regulations and procedures and compliance therewith when performing work onsite at MSFC and MAF.

b.	If work is also expected to be performed at another NASA Center, the Contractor must contact the Center’s Safety and Mission Assurance (SMA) Directorate/Office where the work is expected to be performed prior to commencing any work.  The Contractor must become aware of and comply with the Center’s specific requirements and processes for the type of work being performed.

DRD Continuation Sheet

TITLE:  On-site Safety, Health, and Environmental (SHE) Plan	DRD NO.:  1839SA-001

DATA TYPE:  2	PAGE:  3/5

15.	DATA PREPARATION INFORMATION (CONTINUED):

15.3	CONTENTS:  The Contractor’s On-site Safety, Health, and Environmental (SHE) Plan must be written specifically for the work to be performed at the Center over the duration of this contracted effort.  The Plan must provide a clear and adequate description of the Contractor’s approach for ensuring the work performed by the Contractor is in full compliance with Federal, State, Local, NASA, Center specific SHE-related requirements and regulations identified in the Applicable Documents listed in section 15.2, Center SHE CPRs, and the Center Quality Management System while implementing each of the Center’s SHE CPRs at their worksite. (NOTE 1: A Contractor’s corporate SHE Plan is not considered as written specifically for the work to be performed under this contracted effort at the Center and will not be considered by the Center as fulfilling this DRD requirement.) (NOTE 2: Contractors maintain documentation where required for any sub-element of the CPRs and must provide that documentation to the Government, upon request.) (NOTE 3:  The Government reserves the right to periodically inspect the Contractor’s worksite(s) and perform mishap/close call investigations with or without prior notice to the Contractor.) (NOTE 4: The Government assumes no liability or responsibility for the Contractor’s compliance or non-compliance with any Federal, State, Local, NASA or Center specific requirements or regulations.) (NOTE 5: Fines and additional costs for violations levied against the Contractor as a result of OSHA findings, and/or industrial safety, health or environmental findings are the sole responsibility of the Contractor and cannot be passed through to the Government.)  (NOTE 6: The Contractor is responsible for the safety and health of all subcontractor employees directly supporting the Contractor over the duration of this contracted effort.) (NOTE 7:  The Contractor is responsible for compliance with all Federal, State, and local laws, the Occupational Safety and Health Act (Public Law 91-596) and the resulting standards, OSHA Standards 29 CFR Parts 1910 and 1926 for the protection of Contractor employees, over the duration of this contracted effort.)

a.	CPR 1 - Management Leadership and Employee Involvement:

1.	Provide a management commitment, policy and culture that is visible and values the safety and health of employees.

2.	Provide a safe and healthful working environment free from recognized hazardous conditions, incidents, and injuries.

3.	Protect Center property and the environment over the duration of this contracted effort.

4.  	Encourage employees to participate and be engaged in their SHE Program.

5.	Hold managers and employees accountable to understand their roles and responsibilities in their SHE Program.

6.	Evaluate the safety performance of subcontractors/teammates prior to their selection for this contracted effort.

7.	Flow down/relay requirements and responsibilities contained in this contract to subcontractors/ teammates and ensure their compliance over the duration of this contracted effort, when applicable.

8.	Provide and document monthly SHE meetings and awareness training (See MPR 8715.1 for more information.)

9.	Perform and document annual self-evaluations of the SHE Program to determine its effectiveness. Feedback from employees regarding their perspective of the SHE Program must be obtained and included in the self-evaluations.

10.	Maintain the SHE Plan current with contract, NASA, and Center requirements; review and update the SHE Plan as necessary.

11.	Provide the identification, by title, of the individual assigned by the Contractor to be responsible to implement the SHE Program elements at the Center and designated to serve as the day-to-day SHE Point of Contact (POC) for this contracted effort.

b.	CPR 2 - Worksite Analysis:

1.	Assess/evaluate work areas and operations to identify hazardous conditions and control measures necessary to eliminate, reduce or control hazardous conditions. Reevaluate the assessment/evaluation when significant changes are made to the work area or operation to verify existing control measures are still effective, this assessment/evaluation must be documented using an appropriate method(s) (e.g., Hazard Analysis, Job Hazard Analysis, Job Safety Analysis, workplace safety assessment).  (NOTE: This also includes assessing/evaluating health conditions to identify and prevent an occupational disease.)  (See MWI 8715.15 for more information.)

DRD Continuation Sheet

TITLE:  On-site Safety, Health, and Environmental (SHE) Plan	DRD NO.:  1839SA-001

DATA TYPE:  2	PAGE:  4/5

15.	DATA PREPARATION INFORMATION (CONTINUED):

2.	Perform and document monthly worksite safety inspections and safety visits. (See MPR 8715.1 for more information.)

3.	Encourage employees to report any conditions they feel are hazardous, unsafe, or unhealthful without the fear of reprisal from management.  (See MWI 8715.13 for more information.)

4.	Report all incidents meeting the definition of a NASA reportable mishap/close call to the Center’s Safety Office or by direct entry into the NASA Mishap Information System (NMIS).  When requested by the Center’s Safety Office, perform any or all, of the following: 1) Provide assistance, cooperation and relevant information in possession of the Contractor  for Government-authorized investigations;  2) Investigate incidents, develop a Mishap Investigation Report at the completion of the investigation and provide that Report to the Center’s Safety Office or enter the Report directly into NMIS;  3)  Develop a Corrective Action Plan (CAP) as a result of a contractor or Government-authorized investigation and submit it for concurrence within the timeline specified by the Center’s Appointing Official or Center’s Mishap Investigation Program Manager; 4) Implement corrective action(s) within the timelines specified in the CAP or NMIS; and  5) Provide a detailed, descriptive status/update for each corrective action(s) by direct entry into NMIS or by providing each status/update to the Center’s Safety Office.  A status/update each for corrective action(s) must not exceed 30 calendar day intervals from the date the corrective action(s) is assigned until the corrective action(s) is implemented and verified as closed by the Center’s Safety Office. (NOTE: See DRD 1839SA-003, On-site Mishap Reporting and Safety Statistics Report, NPR 8621.1 and MWI 8621.1 for more information.)

5.  	Perform post-mishap drug and alcohol testing when the initial mishap investigation provides reason to believe an employee’s actions or an employee’s failure to perform a required action is reasonably suspected of causing or contributing to the mishap. (See NPR 3792.1, NPR 8621.1 and MWI 8621.1 for more information.)

c.	CPR 3 - Hazard Prevention and Control:

1.	Provide a method for review and concurrence prior to the startup of operations and tests that are identified as hazardous or safety critical. (See MWI 8715.17 for more information.)

2.  	Perform work activities in full compliance with Federal, state, local and Center policies and regulations applicable to the work being performed for this contracted effort. (See section 15.2.a for documents applicable to this contracted effort.)

3.	Implement an emergency management program at the worksite for all types of emergencies that can occur during this contracted effort (e.g., fire, chemical spill, accidents, and natural disasters).  (NOTE:  In the event of an emergency call 911 and inform the operator you are located at the Center and provide a location, such as a building number or street name.)

4.	Provide safety, health, and environmental services at the worksite; these services must be determined as necessary for this contracted effort.  (NOTE: See MWI 1840.1 and MWI 8550.5 for more information.)

d.	CPR 4 - Safety, Health, and Environmental Training:

1.	Provide training to employees and document that each employee has been trained.  After receiving this training, employees must: 1) Be able to identify and recognize hazardous conditions in the workplace; 2) Be able to recognize the signs and symptoms of workplace-related illnesses; 3) Understand the safe work practices and procedures used in the workplace; and 4) Understand they are empowered and authorized to “stop or halt” any activity when they have reason to suspect the activity is being performed in an unsafe or unhealthy manner.

2.	Communicate the Contractor’s disciplinary policy/program and document that each employee fully understands the following: 1) The actions that can be taken when an employee is discovered not following safety, health, and environmental policies, procedures and rules and when disciplinary actions are warranted; and 2) How the Contractor’s disciplinary policy/program is flowed-down to subcontractors/teammates over the duration of this contracted effort, when applicable.

3.	Evaluate operations/jobs to identify the specific training required by OSHA and Center, and document that the specific training is provided to the employees prior to them performing the operation/job.  (See MPR 8715.1 for more information.)

DRD Continuation Sheet

TITLE:  On-site Safety, Health, and Environmental (SHE) Plan	DRD NO.:  1839SA-001

DATA TYPE:  2	PAGE:  5/5

15.	DATA PREPARATION INFORMATION (CONTINUED):

4.	Provide Center SHE Certification(s) to employees when they are required by the Center to operate specific equipment, machinery, or systems or when employees are required by the Center to perform a safety critical or hazardous operation in support of this contracted effort and document these certifications are/were provided.  (See MWI 3410.1 for more information.) (NOTE: Training provided by the NASA Safety Training Center (NSTC) may be provided to on-site Contractors on a “space available basis.” Contractors should not totally rely on the Center to provide the training identified for a Center Safety Certification(s).  Contractors may be asked to develop Contractor specific training to be used for their employee certifications per CPR 4(6) or obtain equivalent training from an outside training source.)

5.	Provide the Center’s “mandatory or required” SHE-related training to each employee and supervisor, as applicable, and document that this training was provided.  (See MPR 3410.1, MPR 8715.1 for more information and the Office of Human Capital, Training, and Incentives web page for a listing of Center “mandatory or required” training.)

6. 	Provide Contractor developed training, when used in lieu of Center training for a Center SHE Certification(s), to the Center’s Safety Office for approval prior to its use.

e.	CPR 5 - Environmental Management System:  A description of how the Contractor ensures compliance with environmental laws and regulations CFR Title 40 Parts 1-1068, Alabama Department of Environmental Management (ADEM), MPR 8500.1 and MPR 8500.2 by:

1. 	Complying with the requirements of MWI 8550.5 for reporting and management of chemicals.

2. 	Reducing, reusing, and recycling of hazardous and toxic substances prior to disposal in accordance with the requirements of MPR 8500.1.

3. 	Managing stormwater pollution in accordance with the requirements of MWI 8550.2.

4.	Ensuring equipment and processes are permitted by applicable Clean Air Act Title V permit and in accordance with the requirements of MWI 8550.4.

5. 	Managing solid and hazardous waste as permitted by applicable laws in accordance with the requirements of MWI 8550.1.

6.	Managing wastewater discharges in accordance with the requirements of MWI 8550.2.

(NOTE: Contractors may also be required to describe these methods in accordance with DRD 1839EE-001, Environmental Compliance Report.)

15.4	FORMAT:  The Contractor’s SHE Plan is to be written in a format that follows the order of the Center’s SHE CPRs as they are shown in section 15.3, or the Contractor is to provide a matrix that clearly links where each Center SHE CPR sub-element is adequately addressed in the Contractor’s SHE Plan.  The Contractor’s SHE Plan that is submitted in accordance with this DRD must be written specifically for the work being performed by the Contractor in support of this contracted effort.  (See NOTE 1 in section 15.3, Contents.)

15.5	MAINTENANCE:  Changes must be incorporated by complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  1839	ISSUE:  RFP	2.	DRD NO.: 1839SA-002

3.	DATA TYPE:  2	4.	DATE REVISED:

5.	PAGE:  1/3

6.	TITLE:  Contractor Personnel Certification Plan

7.	DESCRIPTION/USE: A contractor generated document that describes the Contractor’s approach for implementing a personnel training and certification program for critical processes and/or potentially hazardous operations when required by MSFC, a NASA program/project or contractor.

8.	OPR:  QD12/QD10	9. DM:  ED01

10.	DISTRIBUTION:  Per contracting officer's letter

11.	INITIAL SUBMISSION: No later than 30 calendar days before end of phase-in.

12.	SUBMISSION FREQUENCY: Revise as required

13.	REMARKS:

14.	INTERRELATIONSHIP: DRD 1839SA-001, On-site Safety, Health and Environmental (SHE) Plan.  PWS paragraph 2.2.11

15.	DATA PREPARATION INFORMATION:

15.1	SCOPE:  The Contractor Personnel Certification Plan provides the processes for training, certification, and re-certification of personnel engaged in the performance of critical processes and/or potentially hazardous operations identified by MSFC, the NASA program/project or contractor that require specific training and/or certification.  The purpose of the training and/or certification program is to ensure all contractor personnel performing the critical processes and/or potentially hazardous operation are trained, qualified and physically capable of performing these processes or operations without endangering themselves or fellow employees, equipment, facilities and meet MSFC and NASA program/project requirements.  When these critical processes and/or potentially hazardous operations are identified by MSFC, the NASA program/project or by the Contractor, they are performed by trained and certified personnel.

15.2	APPLICABLE DOCUMENTS/CLAUSES:

NPR 8715.1	NASA Safety and Health Programs

MWI 1800.1	MSFC Occupational Medicine

MPR 3410.1	Training

MWI 3410.1	Personnel Certification Program

MWI 3410.5	Personnel Certification Program for Skills

15.3	CONTENTS: The Contractor Personnel Certification Plan must provide a description of their methods and processes the Contractor will implement to ensure an effective training, certification and recertification program for contractor personnel that perform critical processes or potentially hazardous operations identified by the NASA program/project or the Contractor.  The plan must include a list of the critical processes or potentially hazardous operations and the training, certification and recertification requirements for each critical process or potentially hazardous operation listed.  The plan must at a minimum, include the following:

a.	Certification program:

1.	General:

(a)	Certification program description.

(b)	Method to select critical processes or potentially hazardous operations that require a certification.

2.  	Certification requirements/skills:

(a)	Education, training, skills, and other qualifications.

(b)	Medical examination or physical condition, if applicable.

DRD Continuation Sheet

TITLE: Contractor Personnel Certification Plan	DRD NO.:  1839SA-002

DATA TYPE:  2	PAGE:  2/3

15.	DATA PREPARATION INFORMATION (CONTINUED):

3.  	Certification process:

(a)	Testing process (written and/or proficiency testing).

(b)	On-Job-Training (OJT), if applicable.

(c)	Documentation of training for the certification.

(d)	Documentation of a medical or physical examination.

b. 	A list of the specific critical processes or potentially hazardous operations or job/position classifications that require a specific certification. These will be identified through Task Orders.  The Contractor, excluding Safety and Mission Assurance (SMA) contractor personnel, must maintain all required critical processes or skills certifications listed in MWI 3410.5 throughout the contract.  The Contractor must maintain official records of its employees to reflect current certification status.  The official records must be available for review upon request.  Examples include, but are not limited to, the following:

1.	High pressure tubing fabrication and assembly.

2.		Welding:

(a)	Carbon steel.

(b)	Stainless steel.

(c)	Aluminum.

3.	Engineer or Technician specific processes or operations

4.	Control system fabrication, assembly, and operation.

5.	System or component fabrication, assembly, and operation.

6.	Schematic or drawing comprehension.

7. 	Other processes or operations identified in Task Orders.

c.	NASA Procedural Requirement (NPR) 8715.1 and MWI 3410.1 or MWI 3410.5 provides a list of critical processes and potentially hazardous operation and skills that require a NASA or MSFC certification.  The certifications listed in MWI 3410.1 or MWI 3410.5 are not considered as a NASA program/project specific certification.  The following list is an example of the type processes and operations that require a NASA or MSFC certification.  The certifications listed in MWI 3410.1 or MWI 3410.5 are not required to be included in the Contractor’s Personnel Certification Plan but may be if desired by the Contractor.  If the Contractor performs any process or operation identified in MWI 3410.1 or MWI 3410.5, they are required to follow the training and certification process identified in MPR 3410.1 and MWI 3410.1 or MWI 3410.5. Examples of certifications required by NASA and/or MSFC include, but are not limited to, the following:

1. 	Forklift, crane, and hoist operators.

2.		Cryogenic and other hazardous pressure system operators.

3.		Propellant and explosive handlers.

4.		Hazardous chemical/toxic material handling.

5.		Confined space entry.

6.	Electrical/instrumentation cable fabrication (including test articles):

(a)	Crimping.

(b)	Cabling, harnessing, and wiring.

(c)	Soldering including surface mount technology (SMT).

(d)	Staking and conformal coating.

(e)	ESD control.

d.	Welding inspection and nondestructive evaluation (NDE).

1.	Penetrant testing.

2.	Magnetic particle testing.

3.	Eddy current testing.

4.	Radiographic testing.

5.	Thermal/infrared testing.

6.	Visual testing.

e. 	Provide a copy of any contractor developed training that will be used by the Contractor in lieu of MSFC developed training for a MSFC Safety Certification required by MWI 3410.1 to the Center’s Certification Officer in the MSFC Industrial Safety Branch for approval prior to use.

DRD Continuation Sheet

TITLE: Contractor Personnel Certification Plan	DRD NO.:  1839SA-002

DATA TYPE:  2	PAGE:  3/3

15.	DATA PREPARATION INFORMATION (CONTINUED):

f. 	Contact the Center’s Certification Officer in the MSFC Quality Assurance Branch for concerns related to the MSFC Skills certifications required by MWI 3410.5.

g.	Provide MSFC Form 4083-2, Medical Surveillance Requirements or equivalent documentation when required for certifications identified in MWI 3410.1 when the SafeSuite Certifications database is not available.

h.	Provide MSFC Form 4293, Eye Exam Certification or an equivalent visual acuity record from a qualified examiner when required for certifications identified in MWI 3410.5.

i.     Medical examination or equivalent documentation will contain signature from a state licensed health care provider.  Restrictions, if any, discovered during the medical examination will be clearly noted on the MSFC Form 4083-2 or equivalent documentation.  See MWI 1800.1 for additional information.

j.	 Instructions for entering documentation, if required, into SafeSuite Certifications for a certification will be provided by the Center’s Safety Certification Officer for safety certifications, Center’s Health Certification Officer for health certifications, Center’s Environmental Certification Officer for environmental certifications, and Center’s Skills Certification Officer for skill certifications.  See MPR 3410.1, MWI 3410.1 and MWI 3410.5 for more information.

15.4	FORMAT:  Contractor format is acceptable.

15.5	MAINTENANCE:  Changes must be incorporated by complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  1839	ISSUE: RFP	2.	DRD NO.:  1839SA-003

3.	DATA TYPE:  3	4.	DATE REVISED:

5.	PAGE:  1/3

6.	TITLE: On-site Mishap Reporting and Safety Statistics Reports

7.	DESCRIPTION/USE: To provide initial and follow-up reporting of mishaps, close calls, serious non-occupational injuries or illnesses, and Contractor monthly safety metrics to the Government for Contractors that are physically located at Marshall Space Flight Center (MSFC) or Michoud Assembly Facility (MAF).

8.	OPR:  QD12	9. DM:  ED01

10.	DISTRIBUTION: Per contracting officer's letter

11.	INITIAL SUBMISSION:

a.	Safety Statistics specific to this contracted effort must be submitted by the 10th day of the month after conclusion of the phase-in period.  The monthly safety statistics submitted by the Contractor must be for the work performed by the Contractor (including subcontractors) for the previous month.  Contractors must submit the monthly safety statistics to the Center’s Safety Office. At MSFC, submit the monthly safety statistics to the MSFC Industrial Safety Branch/QD12. At MAF, submit the monthly statistics to the MAF Safety and Mission Assurance (SMA) Manager/QD12, unless directed to send it to the MSFC Industrial Safety Branch/QD12.

1.	Safety statistics must be reported by the following method: Direct entry into the “Contract Metrics” module within SafeSuite located on the SHE webpage.  If the Contract Metrics module becomes unavailable, submittal of a hardcopy MSFC Form 4371 or an equivalent electronic notification that includes all of the information contained on the MSFC Form 4371 and listed in 11.a.2 is acceptable.   (NOTE:  A NASA Identification/NASA VPN access is required to access the SafeSuite, Contract Metrics, Module.  Your contracting officer can provide information for obtaining this access.)

2. 	Safety statistics reports must include: contract number, subcontractors, North American Industry Classification System (NAICS) codes and the following for the reporting period: number of employees; number of supervisors; hours worked; number of injuries including days away from work and/or first-aid cases; and number of incidents involving equipment or property damage.  (NOTE:  The safety statistics report includes all work performed in direct support of this NASA or MSFC contracted effort where the Contractor is charging man-hours to NASA or MSFC in direct support of this contract.)

b.	Initial reporting of a NASA reportable mishap/close call as defined in NPR 8621.1, NFS 1852.223-70 and MWI 8621.1.

1. 	Type A, Type B, and High-Visibility Mishaps/Close Calls specific to this contracted effort must be reported as soon as possible after initiating emergency response, but no later than 1 hour following the occurrence or awareness of the mishap by using one of the following methods:

(a)	At MSFC, call the MSFC Safety Hotline (256) 544-0046 or 4-HELP (4357) and select “safety.”  At MAF, call the SMA Manager/QD12 at (504) 257-1340.

(b) 	Direct entry into the NASA Mishap Information System (NMIS) by the Contractor’s designated NMIS representative at https://nmis.sma.nasa.gov.  Contact the Center’s Safety Office for assistance if needed.  (See section 11.g.)

2. 	Type C, Type D, and Low-Visibility Mishaps/Close Calls specific to this contracted effort must be reported no later than 24 hours following the occurrence or awareness of the mishap by the methods outlines in 11.b.1a and 11.b.1b.

c.	Initial reports for a NASA reportable mishap/close call specific to this contracted effort must include, at minimum, the following: location and time of incident, number of fatalities, number hospitalized, type of damage, estimated cost, brief description, and contact person’s name and phone number.

d.	Initial reporting of a contractor non-occupational fatality that occurs on-site must be within 24 hours of occurrence or awareness and any off-the-job fatality or serious injury by:

1.	Notifying the contracting officer and Safety personnel. At MSFC, notify the Industrial Safety Branch at (256) 544-0046.  At MAF, notify the MAF SMA Manager/QD12 at (504) 257-1340.

DRD Continuation Sheet

TITLE:	On-site Mishap Reporting and Safety Statistics Reports	DRD NO.: 1839SA-003

DATA TYPE:  3	PAGE:  2/3

11.	INITIAL SUBMISSION (CONTINUED):

e.	After the initial reporting for a NASA reportable mishap/close call, the following actions must be completed:

1.	An investigation within the timeline specified by the Center’s Appointing Official must be performed (an investigation must not exceed 75 calendar days unless additional time is granted by the Center’s Appointing Official).

2.	Assistance, cooperation, and relevant information in possession of the Contractor must be provided to and for a Government-authorized investigation.

3.	A Corrective Action Plan (CAP) developed and submitted to the Center’s Safety Office as a result of a contractor or Government-authorized investigation. CAPs must include, at a minimum, the information specified by NPR 8621.1 and MWI 8621.1.

4.		Implement corrective action(s) within the specified timeline as a result of a contractor or Government-authorized investigation.  The timeline for implementing corrective actions must be specified in the CAP and/or NMIS.

5.	Status/updates of corrective action(s) by direct entry into NMIS or to the Center’s Safety Office. Status/updates for corrective action(s) do not exceed 30 calendar day intervals from the date the corrective action(s) are assigned until the corrective action(s) are implemented and verified as closed by the Center’s Safety Office.

f.	Safety Concerns, Hazards, and non-NASA reportable mishaps/close calls must be reported at MSFC, to the MSFC Industrial Safety Branch and at MAF, to the MAF SMA Manager/QD12.

g.	A Contractor NMIS Representative must be identified to enter and track Contractor mishaps/close calls in NMIS.  After contract has been awarded, the Contractor must contact the Center’s NMIS Administrator or the Center’s Mishap Investigation Program Manager located in the MSFC Industrial Safety Branch for access to the NMIS database.

12.	SUBMISSION FREQUENCY:

a. 	Safety statistics specific to this contracted effort must be reported by the 10th day of the month after conclusion of the phase-in period and must be submitted monthly thereafter by the 10th day of each month to the MSFC Industrial Safety Branch or for work performed at MAF, to the MAF SMA Manager/QD12, unless directed to send it to the MSFC Industrial Safety Branch. Submittals must be in accordance with the methods outlined in Section 11.a of this DRD.

b. 	Mishaps specific to this contracted effort must be reported as specified in section 11.b of this DRD until the NMIS case is closed.

13.	REMARKS: The reporting to NASA of NASA reportable mishaps/close calls does not relieve the Contractor of their responsibility to notify the Occupational Safety and Health Administration (OSHA) as specified by 29 CFR 1904.

14.	INTERRELATIONSHIP: DRDs 1839SA-001, On-site Safety, Health, and Environmental (SHE) Plan and 1839SA-004, Off-site Safety, Health, and Environmental (SHE) Plan.  PWS paragraph 2.2.10

15.	DATA PREPARATION INFORMATION:

15.1	SCOPE: For the Government to be notified by the Contractor of all Contractor mishaps, close calls, and serious non-occupational injuries or illnesses as required in NPR 8621.1 and MWI 8621.1.

15.2	APPLICABLE DOCUMENTS/CLAUSES:

NPR 8621.1	 NASA Procedural Requirements for Mishap and Close Call Reporting, Investigating, and Recordkeeping

MPR 8715.1	Marshall Safety, Health, and Environmental (SHE) Program

MWI 8621.1	Mishap and Close Call Reporting and Investigation Program

MWI 8715.13	Safety Concerns Reporting System (SCRS)

NFS 1852.223-70	Safety and Health Measures and Mishap Reporting

DRD Continuation Sheet

TITLE:	On-site Mishap Reporting and Safety Statistics Reports	DRD NO.: 1839SA-003

DATA TYPE:  3	PAGE: 3/3

15.	DATA PREPARATION INFORMATION (continued):

15.3	CONTENTS: Initial and follow-up mishap reports must contain all information required by NPR 8621.1 and MWI 8621.1.  Mishap Reporting and Safety Statistics Reports must contain the information listed in 11.a.2 of this DRD and on the MSFC Form 4371.

15.4	FORMAT: The following formats or electronic equivalent must be submitted:

a.	Direct entry into the “Contract Metrics” module in SafeSuite.

b. 	Submittal of a hardcopy MSFC Form 4371, “MSFC Contractor Accident and Safety Statistics”; or an equivalent electronic notification system that provides all necessary information listed in 11.a.2 of this DRD.

c.	Mishap Investigation Board Report using the format provided in NPR 8621.1 or MWI 8621.1.

d.	Additional Information submittal per MWI 8621.1.

15.5	MAINTENANCE: Changes must be incorporated by complete reissue.

15.6	DEFINITIONS: See NPR 8621.1 for NASA Type A, Type B, Type C, Type D, and High Visibility Mishap/ Close Call definitions.

Off-site.  Work is physically located at a facility or on property that is not owned or controlled by MSFC.  This is normally considered as a Contractor owned facility or property or other NASA Center.

On-site.  Work is physically located at MSFC, MAF or on property that is owned or controlled by MSFC.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  1839	ISSUE: RFP	2.	DRD NO.: 1839SA-004

3.	DATA TYPE:  2	4.	DATE REVISED:

5.	PAGE:  1/4

6.	TITLE:  Off-site Safety, Health, and Environmental (SHE) Plan

7.	DESCRIPTION/USE: A Contractor generated document that describes the Contractor’s specific approaches and methods to establish and maintain an acceptable safety, health and environmental program and ensures the work performed by the Contractor at a location other than the Center [Marshall Space Flight Center (MSFC) or Michoud Assembly Facility (MAF)] over the duration of this contracted effort is in full compliance with the Federal, State, local, National Aeronautics and Space Administration (NASA) and when applicable Center specific SHE-related requirements and regulations identified in the Applicable Documents listed in section 15.2.

8.	OPR:  QD12/AS10	9. DM:  ED01

10.	DISTRIBUTION: Per contracting officer's (CO) letter

11.	INITIAL SUBMISSION:  No later than 30 days after commencement of the phase-in period.

12.	SUBMISSION FREQUENCY: After initial submission, when any new/revised proposed or previously approved SHE Plan is requested or required by the CO, contracting officer’s representative (COR), solicitation/award or is otherwise required.

13.	REMARKS:

14.	INTERRELATIONSHIP: NFS 1852.223-74, NASA’s Drug-and Alcohol-free Workforce.  DRDs 1839SA-002, Contractor Personnel Certification Plan and 1839SA-003, On-site Mishap Reporting and Safety Statistics Report.  PWS paragraph 2.2.19

15.	DATA PREPARATION INFORMATION:

15.1	SCOPE:  The Off-site Safety, Health, and Environmental (SHE) Plan will describe the specific approaches and methods the Contractor will implement for planning, controlling, and enforcing their industrial safety, occupational health, and environmental requirements over the duration of this contracted effort while also ensuring compliance with the Federal, State, Local, NASA and applicable Center specific SHE-related requirements.

15.2	APPLICABLE DOCUMENTS/CLAUSES:

29 CFR Part 1910	Department of Labor; Occupational Safety and Health Standards

29 CFR Part 1926	Department of Labor; Occupational Safety and Health Regulations for Construction

CFR Title 40 Parts 1-1068	Protection of Environment

ANSI Standards applicable to the scope of this contract

NFPA Standards	National Fire Codes

NPR 3792.1	NASA’s Plan for a Drug-Free Workplace

NPR 8000.4	Agency Risk Management Procedural Requirements

NPR 8621.1	NASA Procedural Requirements for Mishap and Close Call Reporting, Investigating, and Recordkeeping

NPD 8700.1	NASA Policy for Safety and Mission Success

NPR 8715.1	NASA Safety and Health Programs

NPR 8715.3	NASA General Safety Program Requirements

MWI 8621.1	Mishap and Close Call Reporting and Investigation Program

DRD Continuation Sheet

TITLE:  Off-site Safety, Health, and Environmental (SHE) Plan	DRD NO.:  1839SA-004

DATA TYPE:  2	PAGE:  2/4

15.	DATA PREPARATION INFORMATION (CONTINUED):

NOTE: The NPD/NPR/MPD/MPR/MWI documents can be accessed through the Marshall Integrated Document Library (MIDL).

a.	The documents listed herein contain Federal, NASA and Center specific requirements to which the Contractor’s work must conform. The Contractor must comply with all Federal, NASA and Center specific requirements identified as applicable for the work being performed by the Contractor and all revisions thereto. Current revisions must be utilized, unless authorization to use obsolete revisions has been properly documented. This listing is not intended to relieve the Contractor of its responsibility for identification of applicable regulations and procedures and compliance therewith when performing work offsite for MSFC or MAF.

b.	If work is expected to be performed at MSFC, MAF or another NASA Center, the Contractor must contact the Center’s Safety and Mission Assurance (SMA) Directorate/Office where the work is expected to be performed prior to commencing any work. The Contractor must become aware of the Center’s specific requirements and processes for the type of work being performed and must ensure all work performed by the Contractor complies with the Center’s requirements.

15.3	CONTENTS:  The Contractor’s Off-site Safety, Health, and Environmental (SHE) Plan must be written specifically for the work to be performed over the duration of this contracted effort.  The Plan must provide a clear and adequate description of the Contractor’s approach for ensuring the work performed by the Contractor is in full compliance with Federal, State, NASA, Center specific SHE-related requirements and regulations identified in the Applicable Documents listed in section 15.2, Center SHE Core Program Requirements (CPRs) while implementing each of the following SHE CPRs at their worksite.  (NOTE 1: A Contractor’s corporate SHE Plan is not considered as being written specifically for the work to be performed under this contracted effort at their worksite and will not be considered by the Center as fulfilling this DRD requirement.) (NOTE 2: Contractors must maintain documentation where required for any sub-element of the CPRs and must provide that documentation to the Government, upon request.) (NOTE 3: The Government reserves the right to periodically inspect contractor worksite(s) with or without prior notice to the Contractor.) (NOTE 4:  The Government assumes no liability or responsibility for the Contractor’s compliance or non-compliance with any Federal, State, NASA or Center specific requirements or regulations.) (NOTE 5: Fines and additional costs for violations levied against the Contractor as a result of OSHA findings, and/or industrial safety, health or environmental findings are the sole responsibility of the Contractor and cannot be passed through to the Government.)  (NOTE 6: The Contractor is responsible for the safety and health of all subcontractor employees who are directly supporting the Contractor over the duration of this contracted effort.) (NOTE 7:  The Contractor is responsible for compliance with all Federal, State, and local laws, the Occupational Safety and Health Act (Public Law 91-596) and the resulting standards, OSHA Standards 29 CFR Parts 1910 and 1926 for the protection of Contractor employees, over the duration of this contracted effort.)

a.	CPR 1 - Management Leadership and Employee Involvement:

1.	Provide a management commitment, policy and culture that is visible and values the safety and health of employees.

2.	Provide a safe and healthful working environment free from recognized hazardous conditions, incidents, and injuries.

3.	Protect Government property and the environment over the duration of this contracted effort.

4.  	Encourage employees to participate and be engaged in their SHE Program.

5.	Hold managers and employees accountable to understand their roles and responsibilities in their SHE Program.

6.	Evaluate the safety performance of subcontractors/teammates prior to their selection for this contracted effort, when applicable.

7.	Flow down/relay requirements and responsibilities contained in this contract to subcontractors/ teammates and ensure their compliance over the duration of this contracted effort.

8.	Provide and document SHE meetings and employee awareness training.

9.	Maintain the SHE Plan current with contract and NASA requirements; review and update the SHE Plan as necessary.

DRD Continuation Sheet

TITLE:  Off-site Safety, Health, and Environmental (SHE) Plan	DRD NO.:  1839SA-004

DATA TYPE:  2	PAGE:  3/4

15.	DATA PREPARATION INFORMATION (CONTINUED):

b.	CPR 2 - Worksite Analysis:

1.	Assess/evaluate work areas and operations to identify hazardous conditions and control measures necessary to eliminate, reduce or control hazardous conditions.  Reevaluate the assessment/evaluation when significant changes are made to the work area or operation to verify existing control measures are still effective; this assessment/evaluation must be documented using an appropriate method (e.g., Hazard Analysis, Job Hazard Analysis, Job Safety Analysis, workplace safety assessment).  (NOTE: This also includes assessing/evaluating health conditions to identify and prevent an occupational disease.)

2.	Perform and document worksite safety inspections, as required by OSHA.

3.	Encourage employees to report any conditions they feel are hazardous, unsafe, or unhealthful without the fear of reprisal from management.

4.	Report all NASA reportable mishaps/close calls that occur in support of this contracted effort to the Center’s Safety Office or by direct entry into the NASA Mishap Information System (NMIS).  When requested by the Center’s Safety Office, perform any or all of, the following actions: 1) Investigate incidents within the timeline specified by the Center’s Appointing Official to determine the cause(s); 2) Develop a Mishap Investigation Report at the completion of the investigation and provide that Report to the Center’s Safety Office or enter it directly into NMIS; 3) Develop a Corrective Action Plan (CAP) and submit it for concurrence within the timeline specified by the Center’s Appointing Official;  4) Implement corrective actions and track them to closure; and  5) Provide a detailed, descriptive CAP/investigation status/update by directly entering the status/update into NMIS or by submitting it to the Center’s Safety Office.  A CAP/investigation status/update must be submitted every 30 calendar days from the date of mishap occurrence until the CAP is closed. (NOTE: See DRD 1839SA-003, On-site Mishap Reporting and Safety Statistics Report and NPR 8621.1 for more information.)

5.  	Perform post-mishap drug and alcohol testing when the initial mishap investigation provides reason to believe an employee’s actions or an employee’s failure to perform a required action is reasonably suspected of causing or contributing to the mishap. (See NPR 3792.1 and NPR 8621.1 for more information.)

c.	CPR 3 - Hazard Prevention and Control:

1.	Provide a method for review and concurrence prior to startup of operations and tests that are identified as hazardous or safety critical. (NOTE: NASA can request that the NASA Safety Office be involved in the approval of the recommendations of the review.)

2.  	Develop written programs that are fully compliant with Federal, state, local and NASA policies and regulations that are applicable to this contracted effort.  (See section 15.2.a, for documents applicable to this contracted effort.)

3.	Implement an emergency management program at the worksite for all types of emergencies that can occur during this contracted effort (e.g., fire, chemical spill, accidents, or natural disasters).

4.	Provide safety, health, and environmental services at the worksite; these services must be determined as necessary for this contracted effort.

d.	CPR 4 - Safety, Health, and Environmental Training:

1.	Provide training to employees and document each employee has been trained.  After receiving this training, employees must: 1) Be able to identify and recognize hazardous conditions in the workplace; 2) Be able to recognize the signs and symptoms of workplace-related illnesses; 3) Understand the safe work practices and procedures used in the workplace; and 4) Understand they are empowered and authorized to “stop or halt” any activity when they have reason to suspect the activity is being performed in an unsafe or unhealthy manner.

2.	Communicate the Contractor’s disciplinary policy/program and document each employee fully understands the following: 1) The actions that can be taken when an employee is discovered not following safety, health, and environmental policies, procedures and rules and when disciplinary actions are warranted; and 2) How the Contractor’s disciplinary policy/program is flowed-down to subcontractors/teammates over the duration of this contracted effort, when applicable.

DRD Continuation Sheet

TITLE:  Off-site Safety, Health, and Environmental (SHE) Plan	DRD NO.:  1839SA-004

DATA TYPE:  2	PAGE:  4/4

15.	DATA PREPARATION INFORMATION (CONTINUED):

3.	Evaluate operations/jobs to identify the specific training required by OSHA for employees performing the operation/job; document that the specific training is provided to employees prior to them performing the operation/job.

4.	Provide and document employee certifications when required by OSHA or NASA to operate specific equipment, machinery, or systems or when employees are required to perform a safety critical or hazardous operation in support of this contracted effort and document these certifications were provided.

e.	CPR 5 - Environmental Management System:  A description of how the Contractor ensures compliance with Federal, State and Local environmental laws and regulations and CFR Title 40 Parts 1-1068 for:

1. 	Reporting and management of chemicals.

2. 	Reducing, reusing, and recycling of hazardous and toxic substances prior to disposal.

4. 	Managing stormwater pollution.

4.	Ensuring equipment and processes are permitted by applicable Clean Air Act Title V permit.

5. 	Managing solid and hazardous waste as permitted by applicable laws.

6.	Managing wastewater discharges.

15.4	FORMAT:  The Contractor’s SHE Plan is to be written in a format that follows the order of the SHE CPRs as they are shown in section 15.3, or the Contractor is to provide a matrix that clearly links where each SHE CPR sub-element is adequately addressed in the Contractor’s SHE Plan.  The Contractor’s SHE Plan that is submitted in accordance with this DRD must be written specifically for the work being performed by the Contractor in support of this contracted effort.  (See NOTE in section 15.3, Contents.)

15.5	MAINTENANCE:  Changes must be incorporated by complete reissue.

NATIONAL AERONAUTICS AND SPACE ADMINISTRATION (NASA) ENGINEERING SERVICES AND SCIENCE CAPABILITY AUGMENTATION (ESSCA) II

# ATTACHMENT J-3 
PERFORMANCE REQUIREMENTS SUMMARY

Attachment J-3 Performance Requirements Summary

Engineering Services and Science Capability Augmentation (ESSCA) II

The Contractor is responsible for fulfilling all performance requirements of this contract. This Performance Requirements Summary (PRS) will apply to the ESSCA II contract level and will be utilized throughout the life of the contract, regardless of contract type (i.e., CPAF, CPFF, FFP). Note: If the contractor is performing skills augmentation work under a CPAF CLIN, the Government will rely heavily on assessment mechanisms described in Attachment J-4 Award Fee Evaluation Plan for evaluation of that work. The Government may apply surveillance techniques that cover all or part of the work to assess the Contractor’s performance.

More specific performance requirements may be added at the Task Order and Delivery Order level, as necessary.

Terms:

Work Requirement(s) - requirement(s) associated with Section J, Attachment J-1, Performance Work Statement (PWS).

Performance Measure(s) / Standard(s) - specific methodology and/or required performance level(s) associated with each work requirement.

Acceptable Performance Level (APL) - indicates the Contractor's quality control is at a satisfactory level for the stated work requirements when performance falls within acceptable parameters.

Method(s) of Surveillance - outlines the evaluation tool(s) and/or technique(s) that will be utilized to assess Contractor performance of work requirements. The Government is not limited to the tools or techniques listed; others may be implemented as required.

Consequences of Contractor’s Failure to Perform

If the quality level does not meet or exceed the APL in the PRS, the Contractor’s quality control is considered unsatisfactory. Unsatisfactory quality control will be included in the Contractor’s annual Contractor Performance Assessment Reporting System (CPARS) report. Any unmet APLs may factor into the contractor’s award fee determination for the applicable period. Additionally, all incidents of unmet APLs will be presented to the Engineering Directorate and Procurement Officer when considering whether continued use of the ESSCA II contract (either via continued ordering within a period or exercise of options) is the most advantageous method of fulfilling the Government’s need.

The Government may elect to not assess remedies for unmet APLs if the Contractor is working in good faith with the Government to correct the problem(s) in the future and/or the Contractor  does not have a repetitive trend of non-performed and unsatisfactory work for the same requirements.

The rights and remedies as defined in this PRS are in addition to those defined elsewhere in the contract. Failure to consistently maintain adequate quality control can result in termination for default.

In instances where work is being performed under a fixed fee arrangement and there is a major breach of safety or security as defined in H.7 Major Breach of Safety or Security, the Contractor may not be eligible for any fixed fee for the subject evaluation period, subject to the Government’s discretion, regardless of Contractor performance against other PRS elements. In this situation, an overall CPARS rating below satisfactory will be given in Safety. In evaluating a major breach of safety or security, factors leading to the breach as well as the Contractor’s subsequent actions will be taken into consideration.

PRS Communication

Informal quarterly reviews will be held to communicate the status of the Contractor’s performance; these reviews may either be conducted in-person or virtually as determined by the Government during contract performance. In accordance with DRD 1839MA-008 Weekly Contract Status Briefing, the Contractor must include a quarterly self-assessment of its performance aligning with the PRS. More comprehensive semi-annual reviews will be conducted based on ESSCA II performance surveys. Additional communication detailing Contractor performance will be arranged, as needed.

Instructions for Utilizing the PRS

The Performance Elements (PEs) listed in this document summarize specified APLs under this contract. Column 1 identifies a number for each PE. Column 2 identifies the PWS section related to the work requirements. Column 3 identifies the specific content of each PE. Column 4 identifies the acceptable performance level for each PE. Column 5 identifies the primary method of surveillance used by the Government to assess Contractor performance; however the Government is not limited to the listed methods. The Contractor must provide an assessment of their performance for each of the PEs identified in the PRS table below and submit their assessment in accordance with DRD 1839MA-008, Weekly Contract Status Briefing.

| PE # | Requirement | Performance Measure(s) / Standard(s) | Acceptable Performance Level (APL) | Examples of Method(s) of Surveillance |
| --- | --- | --- | --- | --- |
| 1 | PWS 1.1.1 | (Quality) Technical performance of science, engineering, and technician support services as defined in the approved Task Orders. | On an annual basis: - No significant weaknesses (see def. below) - At most 1 systemic weakness (see def below) - No weaknesses without a COR-approved corrective action plan | - Feedback to the COR from Initiators, Branch Chiefs, and Technical Monitors. - COR assessment of performance surveys - PEB Report |
| 2 | PWS 1.1.1 | (Quality) Customer Satisfaction | On a semi-annual basis, the Contractor must maintain a composite adjectival rating of “Satisfactory” or better. | - COR/Technical Monitors will semi-annually conduct a customer satisfaction survey. Inputs will be evaluated to determine trends in performance and establish an overall adjectival rating. (See Attachment L-10 for example surveys.) - Adjectival rating on customer surveys. (See “DEFINITIONS” on Page J-3-7 for the definition of each adjectival rating.) |
| 3 | PWS 2.2.12 | (Quality) Contractor employee certifications | Maintain all necessary certifications as required by the Contractor Personnel Certification Plan for performance of the work. | - Monthly reporting from the Contractor, Government monitoring through survey. |
| 4 | PWS 2.1.3, 2.10.3.3 DPD, part 12 of each DRD | (Schedule) Timely delivery of accurate Data Requirements Description (DRD) submissions, in accordance with Section J, Attachment J-2, Data Procurement Document (DPD), DRD Item 11, Initial Submission, or 12, Submission Frequency and DRD Item 15.3, Contents. | No more than 1 incident annually of a late DRD submission, and 0 incidents of a materially inaccurate (e.g., missing, or misleading data) DRD content submission or submission of DRD content having a meaningful (e.g., impacts content) omission of data. | - Review of Contractor submitted data; customer feedback (e.g., DRD Item 8, OPR). |
| 5 | PWS 2.6.1 DRD 1839MA-007 | Timely submission of the monthly 533M, Financial Management Report. | 0 incidents of a late DRD submission | - Monthly review of Contractor submitted data |
| 5 | DRD1839SA-001 MWI 8715.13 | (Schedule) Timely response to assigned actions in MSFC mishap or corrective action systems; security or contract employee behavior actions transmitted via letters from the CO, or routine/informal request from the CO or COR. | - Generally timely in accordance with established criteria with only occasional late responses. - Requests for extensions made in a timely manner (i.e., 2 business days) and accompanied by reasonable justification for why extensions are needed. | - Discussions at the Weekly Status Briefing - COR review of actions assigned to ESSCA II personnel in systems such as SafeSuite, NASA Mishap Information System, or Safety Concerns Reporting System. |
| 6 | PWS 1.1.3 | (Management) Timely staffing of positions and vacancies created by attrition. | Vacant positions filled within 30 days, unless extension is granted by the CO. | - COR monitors termination & new affiliation activity in IdMAX & the Weekly Status Briefing DRD |
| 7 | PWS 2.1.2 DRD 1839MA-008 | (Management) In accordance with MSFC 52.209-91, maintain team-oriented working relationships at all levels in the organization and work with NASA counterparts and other contractors as applicable through formal and informal interaction to ensure requirements are clearly and mutually communicated and performed. | No more than one failure to uphold formal and informal interactions to ensure requirements are clearly and mutually communicated and performed. | - Review of customer feedback, DRD 1839MA-008 Weekly Contract Status Briefing. |
| 8 | PWS 2.2.2 | (Cost Control) Contractor accomplishment of the required work within sum total of TO/DO annual estimated value demonstrating efficient cost management, and estimation. | Maximum underrun 10% Maximum Overrun 5% Ensure Task Initiator and COR awareness of sub-tasks with less than one week of funding remaining. | - Analysis of 533M data by the ESSCA II COR or Business Lead. |
| 9 | PWS 2.1.5 Att. J-6 | (Small Business Subcontracting) In accordance with the Contractor’s approved Small Business Subcontracting Plan, plan for and execute the subcontracting goals established. | - Small Business subcontracting of at least 40% for the current Contract Year. - Meet or exceed socioeconomic goals in at least 4 of the 6 categories for the current Contract Year. | - Weekly Status Briefing DRD - Individual Subcontract Report (ISR) - PS01/SB Analysis |
| 10 | PWS 2.1.6 Att. J-5 | (Small Business Subcontracting) Grow small business capabilities. | APL will be based upon metrics proposed in response to DRD 1839MA-005, Small Business Engagement Plan. | - Weekly Status Briefing DRD - TBD |
| 11 | PWS 2.2.16 | (Regulatory Compliance) Contractor must ensure that sensitive information is controlled and is not released to any unauthorized users. | No breach of sensitive information. Ensure publications are released through the NASA Scientific, Technical and Research Information discoVEry System (STRIVES) system. | - Contractors are required to self-report any breaks of sensitive information per NFS 1852.237-72(c)(7), Access to Sensitive Information. |
| 12 | PWS 1.1.4 PWS 2.3.4 | (Regulatory Compliance) Contractor must ensure proper use of IT resources. NASA Policy Directive (NPD) 2540.1, Acceptable Use of Government Office Property Including Information Technology. | No more than 1 instance of improper use per quarter. Corrective action report for any incidents is required. | - IT Security incident reports may be used. |
| 13 | PWS 1.1.4 MSFC 52.204-91 MSFC 52.223-95 | (Regulatory Compliance) Contractor must ensure no acts or omissions by the Contractor or its employees occur in violation of contract requirements for security.: - NASA Policy Directive (NPD) 1600.3, Policy on Prevention of and Response to Workplace Violence (current or subsequent version); - Marshall Procedural Requirement (MPR) 1600.2, Prevention of and Response to Threatening or Violent Behavior in the Workplace (current or subsequent version); - Redstone Arsenal or NASA security regulations and/or requirements. | - No major breach of physical security rules or policies as defined in NFS 1852.226-75, Major Breach of Safety or Security. - Any incidents that occur are quickly addressed and mitigated by Contractor management in accordance with applicable procedures. - No failures to report as required by NASA/MSFC Security policies. | - Contractors are required to report any breach of security to the CO. - COR/Technical Monitors will semi-annually conduct a customer satisfaction survey. Inputs will be evaluated to determine trends in physical security performance and establish an overall adjectival rating. (See Attachment L-10 for example surveys.) |
| 14 | PWS 2.2.9, 2.3.2 Att. J-10 MPR 8715.1 | (Safety) Contractor fully participates in the MSFC SHE Program while maintaining the Contractor’s own internal safety program and metrics. | - No Type A, Type B or Type C mishaps (as Defined in NPR 8621.1) resulting from the Contractor’s actions or inactions in violation of established procedures. - No failures to report as required by NASA/MSFC SHE. - Contractor employees complete mandatory SHE training within 30 calendar days of due-date. - Contractor supervisors complete SHE walkthroughs and meetings and record in SafeSuite. | - COR/Technical Monitors will semi-annually conduct a customer satisfaction survey. Inputs will be evaluated to determine trends in safety, environmental compliance, and establish an overall adjectival rating. (See Attachment L-10 for example surveys.) - Contractors are required to report any breach of safety. - COR monitors SafeSuite, SATERN, and other NASA systems that track these metrics. |

DEFINITIONS:

Adjective Ratings

The following definitions will be utilized for assessments performed in support of Performance Element 2.

| Adjective Rating | Description of Performance |
| --- | --- |
| Exceptional | Performance meets contractual requirements and exceeds many to the Government’s benefit. The contractual performance of the element or sub-element being evaluated was accomplished with few minor problems for which corrective actions taken by the Contractor were highly effective. |
| Very Good | Performance meets contractual requirements and exceeds some to the Government’s benefit. The contractual performance of the element or sub-element being evaluated was accomplished with some minor problems for which corrective actions taken by the Contractor were effective. |
| Satisfactory | Performance meets contractual requirements. The contractual performance of the element or sub-element contains some minor problems for which corrective actions taken by the Contractor appear or were satisfactory. |
| Marginal | Performance does not meet some contractual requirements. The contractual performance of the element or sub-element being evaluated reflects a serious problem for which the Contractor has not yet identified corrective actions. The Contractor’s proposed actions appear only marginally effective or were not fully implemented. |
| Unsatisfactory | Performance does not meet most contractual requirements and recovery is not likely in a timely manner. The contractual performance of the element or sub-element contains a serious problem(s) for which the Contractor’s corrective actions appear or were ineffective. |

Definitions of Strengths, Weaknesses, and Observations

| COR Assessment of Performance | Description of Performance |
| --- | --- |
| Observation | A noteworthy experience, service, act, concern, or potential issue that falls outside of the range of positive or negative. Observations should be used infrequently in presentations only. Most events should commonly fall inside the range of positive or negative (strength or weakness). |
| Strength | Accomplishment beyond the expected work level of fulfilling the contract requirements. Something that earns recognition from those both inside and outside the program, project or service. Work used as an example for other development efforts to follow. |
| Significant Strength | Accomplishment exceeding even the best expectations. An innovation that positively impacts the entire project, plan, or service. Work that enables significant cost and/or schedule savings to the program, project, or service to the Government. |
| Systemic Weaknesses | Weaknesses that indicate an inconsistency in the Contractor’s processes or a flawed approach that, left uncorrected, could cause future problems of a similar nature. Systemic problems are not “one time” or “isolated” problems that, while they have to be corrected, are not expected to pose a significant risk to future contract performance. |
| Significant Weakness | An unmet expectation that has significant negative impact to cost, schedule, or technical performance of the contract. A failure that endangers the overall success of the effort, project, plan, or service. Poor performance at a level that elicits negative response from the upper echelons of NASA or the public and therefore reflects poorly on the Project Office, Program Office, MSFC, or NASA. |
| Weakness | An unmet expectation that did not live up to normal expected contract performance. Something that impacts negatively the work of other elements within the project, plan, or service. Work needing remedial activity or recovery efforts in order to get the effort back on track. |

NATIONAL AERONAUTICS AND SPACE ADMINISTRATION (NASA)

ENGINEERING SERVICES AND SCIENCE CAPABILITY AUGMENTATION II (ESSCA II)

# ATTACHMENT J-4
DRAFT AWARD FEE EVALUATION PLAN

Table of Contents

1.	PURPOSE	3

1.1.	Description of Contract	3

1.2.	Contract Fee Structure	3

2.	AWARD FEE EVALUATION CRITERIA	4

2.1.	Technical and Management Performance Factor	4

2.2.	Cost Control Factor	5

2.3.	Subcontract Management Factor	6

3.	MAJOR BREACH OF SAFETY	6

4.	AREAS OF EMPHASIS	6

## PURPOSE

The purpose of this plan is to provide guidelines and to establish the factors and methodology for evaluating the Contractor’s performance on skills augmentation Task Orders (TOs) under the Engineering Services and Science Capability Augmentation (ESSCA) II contract, Contract No. TBD, dated TBD, with TBD. The contract was awarded after completion of negotiations in accordance with the provisions of RFP No. 80MSFC26R0002. This plan was prepared in accordance with NASA Award Fee Contracting Guide, dated August 2022; Marshall Work Instruction (MWI) 5116.1, Evaluation of Contractor Performance under Contracts with Award Fee Provisions; NASA’s Award Fee Policy as stated in the NASA FAR Supplement; and specifically, NFS 1816.402-4 Cost-plus-award-fee (CPAF) Contracts. The award fee determination process will be executed in accordance with MWI 5116.1.

  - Description of Contract

ESSCA II is a single source indefinite-delivery, indefinite-quantity (IDIQ) contract that provides engineering, science, and technician skills augmentation support to the Marshall Space Flight Center’s (MSFC), the Michoud Assembly Facility (MAF), the Stennis Space Center (SSC) and is available for limited use by all NASA Centers. The contract also provides scope for end-item deliverables. Task Orders (TOs) will be utilized for skills augmentation ordering and Delivery Orders (DOs) will be utilized for ordering end-item deliverables. The contract includes a base term of 5 years and four months, inclusive of a 4-month phase-in period, and one 3-year option period.

  - Contract Fee Structure

The ESSCA II contract utilizes a cost-plus-award-fee (CPAF) structure for skills augmentation TOs portions of the contract. End-item deliverables ordered through DOs utilize a cost-plus-fixed-fee (CPFF) or firm-fixed-price (FFP) structure.

CPAF distribution methodology is presented in Table 1 below:

TABLE 1

CPAF Fee Allocation Table for TOs

| Contract Period | Fee Evaluation Factors |
| --- | --- |
| Base Period, and option period | 55% Technical and Management Performance Factor 25% Cost Control Factor 15% Subcontract Engagement Factor 05% Other Center Skills Augmentation Support 100% Potential Award Fee |

The first evaluation period will be shorter than one year and will be defined at contract award. Subsequent award fee periods will be conducted at 12-month intervals and will include formal mid-term evaluations. The final evaluation period will also be shorter than one year and will be defined at contract award. These defined intervals should not preclude more frequent discussions concerning performance in these areas.

The contract will include an option to transition the skills augmentation portion to CPFF in the event of sustained, highly excellent performance as determined by the Government. The Government will consider potential transition to CPFF once the ESSCA II Contractor receives two consecutive Performance Evaluation Board scores greater than 98%. The ESSCA II contracting officer (CO) and contracting officer’s representative (COR) will bring the transition recommendation to the Procurement Officer and the Director of the Engineering Directorate for their consideration and approval. To mitigate concerns related to the CPFF transition and its decreased incentive for the Contractor to perform at a high level, the contract will allow the Government to unilaterally transition back to CPAF evaluation process if it is determined that a transition will likely correct a downward trend in contractor performance or is otherwise in the best interest of the Government.

## AWARD FEE EVALUATION CRITERIA

The Government will utilize subjective evaluations to provide a full and accurate assessment of Contractor performance. Subjective criteria will address customer satisfaction, areas of emphasis, process improvement, management effectiveness, and provide an overarching assessment of performance. The CO and COR, in conjunction with the Technical Monitors (TM) who will solicit inputs from each Task Order Initiator and their respective Resource Analyst, will evaluate the areas for quality of work performed, efficient use of resources, timeliness of performance, fidelity of reporting requirements, and customer satisfaction by considering any combination of one or more, or all of the following factors of relevance to the evaluation process. The Contractor's performance will be evaluated in terms of Technical and Management Performance, Cost Control, Subcontractor Engagement, and support to other Centers.

Note: The Government will evaluate contractor performance using Attachment J-3 Performance Requirements Summary throughout the life of the contract, regardless of contract type. Unmet APLs may impact the contractor’s award fee determination for the applicable period.

## Technical and Management Performance Factor

Technical performance will evaluate the Contractor’s work related to understanding and meeting requirements in Section 3 of the PWS. Also relevant is the responsiveness to changing priorities, resolution to problems encountered, utilizing resources, and the ability to meet schedules and milestones. Technical performance will include consideration of risk management, including safety, security, health, export control, and damage to the environment, as appropriate.

Management performance addresses the program management of all IDIQ Task Orders. Factors that will be considered during evaluation include but are not limited to: the ability to perform strategic workforce planning and evaluate performance against TO requirements; the responsiveness to customer priorities, and technical direction including the flexibility to change planning and execution; the delegation of authority and soundness of decision making; the effective use of resources and the ability to acquire and retain competent personnel; and risk management and reduction.

Successful implementation of proposed innovations leading to productivity improvement, quality enhancement and efficiency will also be evaluated.

The Contractor’s effectiveness in successfully anticipating potential problems and taking action to prevent their occurrence, responding promptly and effectively to problems when they cannot be prevented, will be evaluated. Further, the Contractor’s ability to efficiently and effectively respond to workload fluctuations, both increases and decreases, will be considered as part of Management Performance.

The Contractor will be evaluated on the performance, availability, support, and effectiveness of the web-based application, Automated Tools for Order Management Simplification (ATOMS) Suite which allows for the paperless processing and management of multiple aspects of the contract. This system will be evaluated against requirements defined in Attachment J-8, Automated Tools for Order Management Simplification (ATOMS) Suite Requirements and Processes.

Communication and teamwork are to be evaluated in all facets of TO performance and includes the effectiveness of teaming across organizations, the ability to communicate effectively (the appropriate information at the appropriate level at the appropriate time), and participation in collaborative discussions and initiatives.

Compliance with contract provisions will be evaluated to include adherence to applicable contract clauses, general and special provisions, pertinent NASA/MSFC/Federal/State and local regulations and directed actions under the contract terms.

Safety will be measured in terms of the Contractor’s compliance with current contract requirements for system/industrial/occupational safety evaluation, controls implementation, reporting, and documentation. Particular attention will be directed toward safety awareness and effectiveness of effort.

  - Cost Control Factor

This factor addresses the cost control methods initiated by the Contractor. The predominant consideration of the cost control evaluation will be a measurement of the contractor's performance against the estimated costs provided in TOPs and DOPs. This evaluation will measure the Contractor’s ability to plan, track, accumulate, report, and manage contract costs. This evaluation will also assess the ability to provide accurate, thorough, and innovative cost proposals, ability to manage rates identified in Attachment J-7, Schedule of Rates, the reasons for changes in charged rates, and how the Contractor addresses the rate changes.

The evaluation of the Contractor’s cost control performance will take into account the Contractor’s ability to economize and provide service in a low-cost environment; prepare and implement cost plans within funding guidelines and constraints; and provide continuing visibility of expended efforts. The evaluation of the Contractor’s cost control performance includes, but is not limited to the following:

•	recognition and response to funding limitations

•	innovative actions taken to achieve economy in the performance of services and delivery of products

•	activities initiated to increase productivity within the existing workforce

•	accuracy of cost projections, tracking, and reporting

•	budget and financial methodology

•	special circumstances will be considered by the government when dealing with Continuing Resolutions.

In order for the Contractor to earn any fee for the cost performance criterion based upon this assessment, the total actual cost incurred for the period cannot exceed the total estimated cost for approved TOs during that period. The Government will review and take into consideration evidence submitted by the Contractor of mission changes that had a cumulative and adverse effect on the actual cost incurred for which no equitable adjustment was provided to the Contractor in accordance with 1852.216-80, Task Ordering Procedure.

  - Subcontract Engagement Factor

Subcontract management will evaluate the management of all subcontracts. The Contractor's performance against Attachments J-5, Small Business Subcontracting Plan and J-6 Small Business Engagement Plan will be evaluated. Emphasis will be placed on the Contractor's accomplishment of its goals for subcontracting with small business and small business engagement. The Contractor's achievements in subcontracting high technology efforts, as well as participation in the NASA Mentor-Protégé Program, will be evaluated.

  - Other Center Skills Augmentation Support

Other Center Skills Augmentation Support will evaluate the Contractor’s work related to understanding and meeting requirements in TOs awarded for other center support. This factor ensures performance at other centers, regardless of the size of the requirements, receives appropriate attention and priority under the ESSCA II contract. Technical, management, and cost performance at other centers will be considered under this factor. For award fee purposes, support to SSC will be evaluated as part of other Center skills augmentation support.

## MAJOR BREACH OF SAFETY

In addition to the evaluation criteria listed above, the evaluation will consider the impact of a major breach of safety or security. A major breach of safety or security is defined in NFS 1852.226-75, Major Breach of Safety or Security.

For evaluation purposes, an overall fee determination of zero may be made for any evaluation period in which there is a major breach of safety or security, regardless of Contractor performance in the other criteria. In evaluating a major breach of safety or security, factors leading to the breach as well as the Contractor’s subsequent actions will be taken into consideration.

## AREAS OF EMPHASIS

The Government may establish areas of emphasis for each performance period. These areas of emphasis are to be based on the established factors of this plan and will be formally transmitted to the Contractor via a letter from the COR. They will be used to more specifically define an area/activity within the factors that requires emphasis during an evaluation period due to its importance, or due to its possible adverse impact (e.g., significant activities, problem areas, goals, objectives). Each area of emphasis must be addressed in the Government evaluation report and the Contractor’s self-assessment report.

Potential areas of emphasis include partnership developments, publication and presentation of technical papers, and knowledge transfer to the Government.

APPENDIX A DEFINITIONS OF RATINGS

| AWARD-FEE ADJECTIVAL RATING | DEFINITION | AWARD- FEE POOL AVAILABLE TO BE EARNED |
| --- | --- | --- |
| Excellent | Contractor has exceeded almost all of the significant award fee criteria and has met overall cost, schedule, and technical performance requirements of the contract in the aggregate as defined and measured against the criteria in the award fee plan for the award fee evaluation period. | 91% -100% |
| Very Good | Contractor has exceeded many of the significant award fee criteria and has met overall cost, schedule, and technical performance requirements of the contract in the aggregate as defined and measured against the criteria in the award fee plan for the award fee evaluation period. | 76%-90% |
| Good | Contractor has exceeded some of the significant award fee criteria and has met overall cost, schedule, and technical performance requirements of the contract in the aggregate as defined and measured against the criteria in the award fee plan for the award fee evaluation period. | 51%-75% |
| Satisfactory | Contractor has met overall cost, schedule, and technical performance requirements of the contract in the aggregate as defined and measured against the criteria in the award fee plan for the award fee evaluation period. | No greater than 50% |
| Unsatisfactory | Contractor has failed to meet overall cost, schedule, and technical performance requirements of the contract in the aggregate as defined and measured against the criteria in the award fee plan for the award fee evaluation period | 0% |

Notes:

1.	As a benchmark for evaluation, to be rated Excellent, the Contractor should be under cost, on or ahead of schedule, and have provided excellent technical performance.

2.	If a significant weakness is identified under an evaluation factor or subfactor, that evaluation factor should not receive a numerical score higher than 75.0 with an adjectival rating of Good. However, an Excellent or Very Good adjectival rating may still be assigned the overall adjectival rating provided the numerical scores in the other evaluation factors total 76.0 or higher.

3.	Any factor or subfactor receiving an adjectival rating of Unsatisfactory (less than 50.0) should be assigned zero (0.0) performance points for purposes of calculating the numerical score and award fee percentage.

4.	The Contractor should not be paid any award fee when the overall adjectival rating is “Unsatisfactory” resulting from a total numerical score of less than 50.0.

NATIONAL AERONAUTICS AND SPACE ADMINISTRATION (NASA)

ENGINEERING SERVICES AND SCIENCE CAPABILITY AUGMENTATION (ESSCA) II

# ATTACHMENT J-5
SMALL BUSINESS ENGAGEMENT PLAN

The approved Small Business Engagement Plan, and any subsequent approved revisions during the term of this contract, will either be incorporated into the contract in full text or by reference with the same force and effect as if it were given in full text.

NATIONAL AERONAUTICS AND SPACE ADMINISTRATION (NASA)

ENGINEERING SERVICES AND SCIENCE CAPABILITY AUGMENTATION (ESSCA) II

# ATTACHMENT J-6
SMALL BUSINESS SUBCONTRACTING PLAN

The approved Small Business Subcontracting Plan, and any subsequent approved revisions during the term of this contract, will either be incorporated into the contract in full text or by reference with the same force and effect as if it were given in full text.

NATIONAL AERONAUTICS AND SPACE ADMINISTRATION (NASA) ENGINEERING SERVICES AND SCIENCE CAPABILITY AUGMENTATION (ESSCA) II

# ATTACHMENT J-7
SCHEDULE OF RATES AND DESCRIPTION OF LABOR CATEGORIES

SCHEDULE OF RATES

The pricing schedule attached herein in Attachment J-7, Schedule of Rates, must be used to price all indefinite-delivery indefinite-quantity (IDIQ) Task Orders (TOs) and Delivery Order (DOs) in support of this contract.

The Contractor must not exceed the fully burdened (exclusive of fee) labor rates specified in this attachment for pricing all TOs and DOs contemplated or issued in accordance with paragraph Attachment J-1, Performance Work Statement (PWS), Section 2.5, Order Management, and with NFS 1852.216-80, Task Ordering Procedure. These labor rates must be a composite rate used for the Contractor and all subcontractors and inclusive of all indirect rates (including the indirect rates of subcontractors) and exclusive of fee as identified in Table J-7-2 below. The Contractor may price TOs/DOs using rates lower than those specified below when lower rates reflect more appropriate estimated pricing for the required work.

In limited circumstances, the Contractor may include an estimate in the TO or DO for any additional non-fee bearing cost (cost over the application of the not-to-exceed rate to the labor hours) associated with any labor category if warranted by the skill requirements for a TO or DO.

Rates specified for Contract Year (CY) 8 must be utilized for Section I, FAR 52.217-8, Option to Extend Services, if exercised.

Detailed labor category position descriptions are defined in this attachment under the heading Description of Labor Categories.

Table J-7-1 Fully Burdened Labor Rates

| NASA Labor Category | CY1 | CY2 | CY3 | CY4 | CY5 | CY6 | CY7 | CY8 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| MSFC |  |  |  |  |  |  |  |  |
| Engineer/Scientist 11 (ES-11) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 10 (ES-10) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 9 (ES-9) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 8 (ES-8) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 7 (ES-7) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 6 (ES-6) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 5 (ES-5) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 4 (ES-4) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 3 (ES-3) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 2 (ES-2) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 1 (ES-1) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Trainee (T1) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Quality Assurance Specialist 2 | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Quality Assurance Specialist 1 | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-6) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-5) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-4) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-3) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-2) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-1) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |

| NASA Labor Category | CY1 | CY2 | CY3 | CY4 | CY5 | CY6 | CY7 | CY8 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| AFRC |  |  |  |  |  |  |  |  |
| Engineer/Scientist 11 (ES-11) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 10 (ES-10) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 9 (ES-9) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 8 (ES-8) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 7 (ES-7) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 6 (ES-6) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 5 (ES-5) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 4 (ES-4) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 3 (ES-3) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 2 (ES-2) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 1 (ES-1) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Trainee (T1) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-6) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-5) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-4) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-3) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-2) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-1) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |

| NASA Labor Category | CY1 | CY2 | CY3 | CY4 | CY5 | CY6 | CY7 | CY8 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ARC |  |  |  |  |  |  |  |  |
| Engineer/Scientist 11 (ES-11) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 10 (ES-10) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 9 (ES-9) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 8 (ES-8) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 7 (ES-7) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 6 (ES-6) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 5 (ES-5) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 4 (ES-4) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 3 (ES-3) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 2 (ES-2) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 1 (ES-1) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Trainee (T1) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-6) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-5) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-4) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-3) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-2) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-1) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |

| NASA Labor Category | CY1 | CY2 | CY3 | CY4 | CY5 | CY6 | CY7 | CY8 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| GRC |  |  |  |  |  |  |  |  |
| Engineer/Scientist 11 (ES-11) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 10 (ES-10) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 9 (ES-9) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 8 (ES-8) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 7 (ES-7) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 6 (ES-6) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 5 (ES-5) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 4 (ES-4) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 3 (ES-3) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 2 (ES-2) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 1 (ES-1) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Trainee (T1) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-6) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-5) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-4) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-3) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-2) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-1) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |

| NASA Labor Category | CY1 | CY2 | CY3 | CY4 | CY5 | CY6 | CY7 | CY8 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| GFSC |  |  |  |  |  |  |  |  |
| Engineer/Scientist 11 (ES-11) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 10 (ES-10) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 9 (ES-9) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 8 (ES-8) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 7 (ES-7) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 6 (ES-6) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 5 (ES-5) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 4 (ES-4) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 3 (ES-3) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 2 (ES-2) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 1 (ES-1) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Trainee (T1) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-6) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-5) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-4) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-3) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-2) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-1) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |

| NASA Labor Category | CY1 | CY2 | CY3 | CY4 | CY5 | CY6 | CY7 | CY8 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| HQ |  |  |  |  |  |  |  |  |
| Engineer/Scientist 11 (ES-11) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 10 (ES-10) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 9 (ES-9) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 8 (ES-8) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 7 (ES-7) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 6 (ES-6) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 5 (ES-5) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 4 (ES-4) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 3 (ES-3) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 2 (ES-2) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 1 (ES-1) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Trainee (T1) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-6) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-5) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-4) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-3) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-2) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-1) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |

| NASA Labor Category | CY1 | CY2 | CY3 | CY4 | CY5 | CY6 | CY7 | CY8 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| JSC |  |  |  |  |  |  |  |  |
| Engineer/Scientist 11 (ES-11) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 10 (ES-10) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 9 (ES-9) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 8 (ES-8) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 7 (ES-7) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 6 (ES-6) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 5 (ES-5) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 4 (ES-4) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 3 (ES-3) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 2 (ES-2) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 1 (ES-1) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Trainee (T1) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-6) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-5) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-4) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-3) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-2) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-1) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |

| NASA Labor Category | CY1 | CY2 | CY3 | CY4 | CY5 | CY6 | CY7 | CY8 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| KSC |  |  |  |  |  |  |  |  |
| Engineer/Scientist 11 (ES-11) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 10 (ES-10) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 9 (ES-9) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 8 (ES-8) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 7 (ES-7) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 6 (ES-6) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 5 (ES-5) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 4 (ES-4) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 3 (ES-3) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 2 (ES-2) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 1 (ES-1) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Trainee (T1) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-6) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-5) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-4) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-3) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-2) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-1) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |

| NASA Labor Category | CY1 | CY2 | CY3 | CY4 | CY5 | CY6 | CY7 | CY8 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| LaRC |  |  |  |  |  |  |  |  |
| Engineer/Scientist 11 (ES-11) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 10 (ES-10) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 9 (ES-9) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 8 (ES-8) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 7 (ES-7) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 6 (ES-6) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 5 (ES-5) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 4 (ES-4) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 3 (ES-3) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 2 (ES-2) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 1 (ES-1) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Trainee (T1) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-6) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-5) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-4) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-3) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-2) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-1) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |

| NASA Labor Category | CY1 | CY2 | CY3 | CY4 | CY5 | CY6 | CY7 | CY8 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| MAF |  |  |  |  |  |  |  |  |
| Engineer/Scientist 11 (ES-11) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 10 (ES-10) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 9 (ES-9) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 8 (ES-8) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 7 (ES-7) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 6 (ES-6) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 5 (ES-5) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 4 (ES-4) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 3 (ES-3) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 2 (ES-2) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 1 (ES-1) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Trainee (T1) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-6) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-5) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-4) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-3) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-2) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-1) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |

| NASA Labor Category | CY1 | CY2 | CY3 | CY4 | CY5 | CY6 | CY7 | CY8 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| SSC |  |  |  |  |  |  |  |  |
| Engineer/Scientist 11 (ES-11) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 10 (ES-10) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 9 (ES-9) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 8 (ES-8) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 7 (ES-7) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 6 (ES-6) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 5 (ES-5) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 4 (ES-4) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 3 (ES-3) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 2 (ES-2) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer/Scientist 1 (ES-1) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Trainee (T1) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-6) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-5) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-4) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-3) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-2) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |
| Engineer Technician (ET-1) | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP | $TBP |

The Contractor must not exceed the indirect and G&A rates, and other direct costs burden rates, specified in Table J-7-2 below for estimating indirect costs associated with estimates for work packages.

The Contractor must not exceed the award fee and fixed fee percentages specified below for estimating the fee for TOs and DOs issued under applicable Contract Line-Item Numbers (CLINs). The Contractor must not propose profit over the rate specified below for firm-fixed-price DOs for applicable CLINs.

The Contractor must not apply fee to the non-labor cost of Other Direct Costs (ODC).

Table J-7-2 Contract Negotiated Rates

| Rates | Year 1 | Year 2 | Year 3 | Year 4 | Year 5 | Year 6 | Year 7 | Year 8 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Burden on ODC*^ | TBP% | TBP% | TBP% | TBP% | TBP% | TBP% | TBP% | TBP% |
| Contract Management Overhead (if applicable) * | TBP% | TBP% | TBP% | TBP% | TBP% | TBP% | TBP% | TBP% |
| G&A* | TBP% | TBP% | TBP% | TBP% | TBP% | TBP% | TBP% | TBP% |
| Award Fee (Skills Augmentation CLINS 0002, 0005, 0008, and 0011) | TBP% | TBP% | TBP% | TBP% | TBP% | TBP% | TBP% | TBP% |
| Fixed Fee (Skills Augmentation CLINS 0006, 0007, 0012, and 0013) | TBP% | TBP% | TBP% | TBP% | TBP% | TBP% | TBP% | TBP% |

*Indirect Rates are limited for estimating purposes only and should not be interpreted as ceilings on actual indirect rates.

^Offerors are permitted to add additional ODC burden lines in Table J-7-2 to align with burdens among the various ODC categories proposed in the Cost Volume.

Fee or profit for End-Item Deliverables will be established in each DO. Complexity of the specific deliverable will be considered in establishing the fee or profit.

DESCRIPTION OF LABOR CATEGORIES

| Labor Category Name | Description | Typical Position Titles | Typical Education and Experience |
| --- | --- | --- | --- |
| For purposes of substituting education for experience, a master’s degree in an applicable field is equivalent to approximately two (2) years and a Ph.D. is equivalent to approximately six (6) years of experience. Unique or world-class expertise in a technical discipline may be considered more relevant than years of experience. Engineer/Scientist labor categories provide support to engineering organizations and/or advising on engineering/scientific/technical concerns. These categories do not serve as programmatic subject matter experts, as that scope is included in the Consolidated Program Support Services, Program, Planning, and Control contract. |  |  |  |
| Engineer Scientist 11 (Professional Exempt) | Serves as an expert for an engineering or scientific discipline or a system or program segment. Is typically an internationally recognized authority. Provides professional, consultation, technical, and specialty skill services as needed to resolve unprecedented and complex problems pertaining to design, development, analysis, integration, evaluation, testing, and verification of systems, subsystems, and components. Initiates and maintains extensive contacts with key engineers or scientists and officials of other organizations and companies, demonstrating skills in open deliberation, advising, advocating, and supporting resolution of critical engineering or scientific issues. Acts as a mentor within a team, provides expert training, and takes responsibility to create a collaborative knowledge sharing environment for strategic succession planning. | Senior Consultant Senior Principal Engineer Senior Principal Scientist Subject Matter Expert | Typically, candidates should possess the equivalent of a Bachelor of Science (BS) with at least 35 years of experience. |
| Engineer Scientist 10 (Professional Exempt) | Serves as an expert for an engineering or scientific discipline or a system or program segment. Is typically a nationally recognized authority. Provides professional, consultation, technical, and specialty skill services as needed to resolve unprecedented and complex problems pertaining to design, development, analysis, integration, evaluation, testing, and verification of systems, subsystems, and components. Initiates and maintains extensive contacts with key engineers or scientists and officials of other organizations and companies, demonstrating skills in open deliberation, advising, advocating, and supporting resolution of critical engineering or scientific issues. Acts as a mentor within a team and provides expert training and key support for a collaborative, knowledge sharing environment for strategic succession planning. | Consultant Senior Principal Engineer Senior Principal Scientist Subject Matter Expert | Typically, candidates should possess the equivalent of a BS with at least 30 years of experience. |
| Engineer Scientist 9 (Professional Exempt) | Serves as an expert for an engineering or scientific discipline or a system or program segment. Is typically recognized as an authoritative expert that has significant impact within their respective engineering or scientific field. Provides professional, consultation, technical, and specialty skill services as needed to resolve unprecedented and complex problems pertaining to design, development, analysis, integration, evaluation, testing, and verification of systems, subsystems, and components. Initiates and maintains extensive contacts with key engineers or scientists and officials of other organizations and companies, demonstrating skills in open deliberation, advising, advocating, and supporting resolution of critical engineering or scientific issues. Acts as a mentor and provides expert training contributing to a collaborative, knowledge sharing environment for strategic succession planning. | Consultant Senior Principal Engineer Senior Principal Scientist Subject Matter Expert | Typically, candidates should possess the equivalent of a BS with at least 25 years of experience. |
| Engineer Scientist 8 (Professional Exempt) | Serves as a highly proficient engineer who can fulfill all functions of lower Engineer Scientist levels. Responsible for interpreting, organizing, executing, and coordinating assignments. Balances specialized skills with broad understanding and awareness of other engineering or scientific disciplines. Manages products and services for large and complex programs with multiple engineering disciplines that require staff and resources of sizable magnitude or manages one or more complex and high-risk end-item deliverables. Plans and develops engineering or science projects addressing unprecedented problems that have a critical effect on major organization programs, developing process improvements and innovative approaches as appropriate. Can be responsible for integration efforts to include planning, cost, schedule, technical performance, and subcontractor performance. Develops and provides technical training material and supports technical capability development areas. Approves work performed, ensuring work meets requirements and deadlines. Initiates and maintains extensive contacts with key engineers or scientists and officials of other organizations and companies, demonstrating skills in open deliberation, advising, advocating, and supporting resolution of critical engineering or scientific issues. May perform supervisory or management duties. May distribute and balance team workload across multiple task product lines. May provide mentoring, direction, and guidance to the team. | Senior Supervisor Technical Assistant Chief Engineer Chief Scientist Engineering Manager Scientific Manager Principal Engineer Principal Scientist | Typically, candidates should possess the equivalent of a BS with at least 23 years of experience. |
| Engineer Scientist 7 (Professional Exempt) | Serves as a highly proficient engineer who can fulfill all functions of lower Engineer Scientist levels. Responsible for interpreting, organizing, executing, and coordinating assignments. Balances specialized skills with broad understanding and awareness of other engineering or scientific disciplines. Is responsible for multiple engineering product deliveries or one or more complex end-item deliverables, provides senior level oversight, and establishes product development teams for complex product deliveries. Plans and develops engineering or science projects addressing unprecedented problems that have a critical effect on major organization programs, advising on process improvements and innovative approaches as appropriate. Can be responsible for integration efforts to include planning, cost, schedule, technical performance, and subcontractor performance. Develops and provides technical training material and supports technical capability development areas. Approves work performed, ensuring work meets requirements and deadlines. Initiates and maintains extensive contacts with key engineers or scientists and officials of other organizations and companies, demonstrating skills in open deliberation, advising, advocating, and supporting resolution of critical engineering or scientific issues. May act as a team lead and perform supervisory or management duties. May distribute and balance team workload specific to task product(s) or end-item delivery. May provide mentoring, direction, and guidance to the team. | Team Lead Supervisor Manager, Technical Assistant Chief Engineer Chief Scientist Lead Systems Engineer Principal Engineer Principal Scientist | Typically, candidates should possess the equivalent of a BS with at least 18 years of experience. |
| Engineer Scientist 6 (Professional Exempt) | Serves as a highly proficient engineer who can fulfill all functions of lower Engineer Scientist levels. Responsible for interpreting, organizing, executing, and coordinating assignments. Balances specialized skills with broad understanding and awareness of other engineering or scientific disciplines. Is responsible for multiple engineering product deliveries or one or more end-item deliverables, provides senior level oversight, and establishes product development teams for complex product deliveries. Plans and develops engineering or science projects addressing unique or controversial problems that have an important effect on major organization programs. Develops and provides technical training material and supports technical capability development areas. Approves work performed, ensuring work meets requirements and deadlines. Serves as senior communication or focal point for one or more engineering discipline efforts or scientific initiatives. May act as a team lead and perform supervisory or management duties. May distribute and balance team workload specific to task product(s) delivery. May provide mentoring, direction, and guidance to the team. | Senior Engineer Senior Scientist Lead Discipline Engineer Lead Scientist Team Lead Supervisor | Typically, candidates should possess the equivalent of a BS with at least 14 years of experience. |
| Engineer Scientist 5 (Professional Exempt) | Serves as a competent engineer who can fulfill all functions of lower Engineer Scientist levels. Responsible for interpreting, organizing, executing, and coordinating assignments. Uses specialized skills in developing a broad understanding and awareness of other engineering or scientific disciplines. Is responsible for multiple engineering product deliveries, to provide senior level oversight, and establishes product developments teams for complex product deliveries. Determines project objectives and requirements, organizes projects, provides innovative approaches, and develops standards and guides for diverse activities. Plans and develops engineering or science projects addressing unique or controversial problems that have an important effect on major organization programs. Monitors work performed, ensuring work meets requirements and deadlines. Serves as a communication or focal point for one or more engineering discipline efforts or scientific initiatives. | Engineer Scientist Engineering Product Lead Senior Engineer Senior Scientist | Typically, candidates should possess the equivalent of a BS with at least 10 years of experience. |
| Engineer Scientist 4 (Professional Exempt) | Serves as a competent engineer or scientist who applies intensive and diversified knowledge of engineering/scientific principles and practices in broad areas of assignments and related fields. Plans and conducts work requiring judgment in the independent evaluation, selection, and substantial adaptation and modification of standard techniques, procedures, and criteria. Makes decisions independently on engineering problems and methods. Is responsible for engineering product delivery with minimal senior leadership oversight needed. Can lead technical meetings and represents the organization in conferences. May guide or be assisted by engineers or scientists or technicians. | Engineer Scientist Engineering Product Lead | Typically, candidates should possess the equivalent of a BS with at least 7 years of experience. |
| Engineer Scientist 3 (Professional Exempt) | Serves as a competent engineer or scientist in all conventional aspects of the subject matter and of the functional area of the assignments. Plans and conducts work requiring interpretation of standard instructions, techniques, and procedures. Is responsible for engineering product delivery with some degree of senior leadership oversight. Can represent the organization at technical meetings and conferences and may guide or be assisted by engineers or scientists or technicians. | Engineer Scientist | Typically, candidates should possess the equivalent of a BS with at least 4 years of experience. |
| Engineer Scientist 2 (Professional Exempt) | Serves as a competent engineer or scientist in some conventional aspects of the subject matter or the functional area of the assignments. Assignments have clear and specified objectives and require the investigation of a limited number of variables. As individual capabilities mature and where appropriate, may perform routine assignments independently and have results reviewed for accuracy. For non-routine work or to resolve difficult problems, the supervisor provides techniques and procedures to be applied. May be assisted by technicians, and others who assist in specific assignments. | Junior Engineer Junior Scientist Assistant Engineer Assistant Scientist Early Career Engineer Early Career Scientist | Typically, candidates should possess the equivalent of a BS with at least 2 years of experience. |
| Engineer Scientist 1 (Professional Exempt) | Performs work under the guidance of a senior engineer or scientist. Performs assignments designed to develop professional working knowledge and abilities requiring application of standard techniques, procedures, and criteria in carrying out a sequence of related engineering or science tasks. Limited exercise of judgment is required on details of work and in making preliminary selections and adaptations of engineering and scientific alternatives. May be assisted by technicians, and others who assist in specific assignments. | Engineer in Training Scientist in Training | Typically, candidates should possess the equivalent of a BS with 0-2 years of experience. |
| Trainee 1 | Performs training assignments at a pre-entry level position. Performs training assignments designed to develop professional working knowledge and abilities requiring application of standard techniques, procedures, and criteria in carrying out a sequence of related engineering tasks. Limited exercise of judgment is required on details of work and in making preliminary selections and adaptations of engineering and scientific alternatives. | Pre-Graduate Engineer Pre-Graduate Scientist Cooperative Education Student Trainee | Typically, candidates should be enrolled in a university or college program leading to a BS. |

| Labor Category Name |  | Description | Typical Position Titles | Typical Education and Experience |  |
| --- | --- | --- | --- | --- | --- |
| Quality Assurance Specialist positions are identified for use in end-item deliverable DOs only (i.e., CLINS 0003, 0004, 0009, and 0010). Skills augmentation work (i.e., CLINS 0002, 0005, 0006, 0007, 0008, 0011, 0012, and 0013) will use NASA internal quality assurance support. For purposes of substituting education for experience, an associate’s degree in an applicable field is equivalent to approximately two (2) years and a BS in Engineering Technology is equivalent to approximately four (4) years. Other types of education, degrees, and certifications, such as American Society for Quality (ASQ) certifications, may be considered as equivalent experience through consultation with the contracting officer’s representative (COR). |  |  |  |  |  |
| Quality Assurance Specialist 2 (Professional Exempt) | Comprehensive knowledge of quality assurance concepts, practices, and procedures. Relies on extensive experience and judgment to plan and accomplish goals. Responsible for developing plans and procedures for assuring quality of products. Monitors quality of materials and supplies required to support production activities. Conducts audits of products and processes for conformance to specifications and to detect processing and technical documentation deficiencies and recommending corrective action, including establishment of acceptable quality levels and statistical techniques. Responsible for verifying product quality using sampling inspection or, when appropriate to the characteristics involved or pertinent quality history, more intensive product inspection techniques. Conducts audits and reviews/analyzes data and documentation. May lead and direct the work of others. A wide degree of creativity and latitude is expected. |  | Quality Engineer Senior Quality Associate Senior Quality Specialist | Typically, candidates should have a bachelor’s degree in a related field from an accredited institution or 12 years of directly related experience. |
| Quality Assurance Specialist 1 (Professional Exempt) | Familiar with multiple quality assurance concepts, practices, and procedures. Follows plans and procedures for assuring quality of products. Assists with monitoring quality of materials and supplies required to support production activities. Assists with auditing of products and processes for conformance to specifications and detecting processing and technical documentation deficiencies. Assists with verifying product quality using sampling inspection or, when appropriate to the characteristics involved or pertinent quality history, more intensive product inspection techniques. Assists with audits and reviews/analysis of data and documentation. Typically works under the guidance of more senior quality personnel. |  | Quality Technician Quality Associate Quality Specialist | Typically, candidates should have a bachelor’s degree in a related field from an accredited institution or 5 years of directly related experience. |

| Labor Category Name | Description | Wage Determination Code | Typical Education and Experience |
| --- | --- | --- | --- |
| Overview: An Engineering Technician is defined as an individual whose purpose is to perform technician tasks integral to a specific TO/DO and under the direction of an engineer assigned to the task supporting technology or unique process/product development. To be covered by these definitions, employees must be able to provide semiprofessional technical support for engineers working in such areas as research, design, development, testing, or manufacturing process improvement. Work pertains to electrical, electronic, or mechanical components or equipment. These technicians are required to have some practical knowledge of science or engineering. Some positions may require a practical knowledge of mathematics or computer science. Included are workers who prepare design drawings and assist with the design, evaluation, and/or modification of machinery and equipment. Further information on the Engineering Technician categories can be found at the Service Contract Act Directory of Occupations (https://www.dol.gov/sites/dolgov/files/WHD/legacy/files/SCADirectVers5.pdf). |  |  |  |
| For purposes of substituting education for experience, an Associate Degree in an applicable field is equivalent to approximately two (2) years and a Mechanical/Electrical Engineering Technology degree is equivalent to approximately four (4) years. Other types of education, degrees, and certifications may be considered as equivalent experience through consultation with the COR. |  |  |  |
| Engineering Technician 6 (Service Contract Labor Standards [SCLS]) | Serves as a highly proficient technician who works integrally with engineers/scientists and may be a highly specialized expert focused in a particular field such as electrical, mechanical, instrumentation, drafting, manufacturing, or assembly disciplines. Independently plans and accomplishes projects and studies of broad scope and complexity. Works hand-in-hand with the team in problem identification, resolution, and task completion. Can be a lead technician who directs and provides mentoring and guidance to subordinates. With expert skills and extensive experience, exercises a practical knowledge in a wide range of technical engineering and scientific methods, principles, requirements, work techniques, and practices in an area of specialization. Is an expert in analytical and diagnostic techniques, qualitative techniques for developing new, innovative, modified work methods, approaches, or procedures. Tasks include maintenance, operation, modification, and adaptation of one-of-a-kind equipment supporting existing systems and technology development. Provides comprehensive management, consultation, and technical services on relevant engineering or scientific functions and practices. Complexity of assignments typically requires considerable creativity and judgment to devise approaches to accomplish work, resolve design and operational problems, and make decisions in situations where standard engineering methods, procedures, and techniques may not be applicable. Identifies, evaluates, and recommends appropriate solutions to resolve complex interrelated problems. Formulates and presents findings, briefings, project papers, status reports, and correspondence to foster understanding and acceptance of findings and recommendations. | Wage Determination Occupation Code of 30086 | Typically, candidates should possess a high school diploma or General Equivalency Diploma (GED) or equivalent; at least 15 years of equivalent experience. |
| Engineering Technician 5 (SCLS) | Serves as a highly proficient technician who works integrally with engineers or scientists and may be highly specialized and focused in a particular field such as electrical, mechanical, instrumentation, drafting, manufacturing, or assembly disciplines. Independently plans and accomplishes projects and studies of limited scope or a portion of a larger and more diverse project. Works hand-in-hand with the team in problem identification, resolution, and task completion. Can be a lead technician that directs and provides mentoring and guidance to subordinates. With highly developed skills and extensive experience, exercises a practical knowledge in a wide range of technical engineering methods, principles, requirements, work techniques, and practices in an area of specialization. Is highly skilled in analytical and diagnostic techniques, qualitative techniques for developing new, innovative or modifying work methods, approaches, or procedures. Tasks may require maintenance, operation, modification and adaptation of one-of-a-kind equipment supporting existing systems or technology development. Provides technical recommendation and services to management on relevant engineering and scientific functions and practices. Complexity of assignments typically requires considerable creativity and judgment to devise approaches to accomplish work, resolve design and operational problems. May make decisions in situations where standard engineering and scientific methods, procedures and techniques may not be applicable. Identifies, evaluates, and recommends appropriate solutions to resolve complex interrelated problems. Formulates and presents findings, briefings, project papers, status reports, and correspondence to foster understanding and acceptance of findings and recommendations. | Wage Determination Occupation Code 30085 | Typically, candidates should possess a high school diploma or GED or equivalent; and at least 10 years of equivalent experience. |
| Engineering Technician 4 (SCLS) | Serves as a journeyman technician who works integrally with engineers or scientists and exercises a practical knowledge of a wide range of technical, engineering, and scientific methods in the areas of electrical, mechanical, instrumentation, drafting, manufacturing, or assembly disciplines. Applies standardized rules or operations that require training and experience in methods and practices, and also performs assignments that are not completely standardized or prescribed. Performs specific projects involving specialized or complicated procedures. Applies a wide variety of test and inspection techniques to various engineering and scientific aspects to make on-site determinations. Interprets drawings, plans, and specifications and identifies and corrects deficiencies in methods and practices. Resolves operational problems to ensure appropriate interaction between components and recommends improved procedures, and modifies parts, instruments, and equipment. Utilizes a variety of complex instruments, gauges, and methods to perform work on critical units or multiple subunits of a system or device. Takes actions or makes recommendations based on preliminary data interpretation or analysis. Prepares and presents inspection and testing reports and documentation. Selects and adapts plans, techniques, designs, and layouts. Communicates with personnel in problem resolution, coordinates the work, reviews, analyses, and the integration of the technical work of others. | Wage Determination Occupation Code 30084 | Typically, candidates should possess a high school diploma or GED or equivalent; and at least 6 years of equivalent experience. |
| Engineering Technician 3 (SCLS) | Serves as a technician who works integrally with engineers or scientists, under the guidance of a higher-level technician, to apply and improve skills across a broad range of fields such as electrical, mechanical, instrumentation, drafting, manufacturing, or assembly disciplines. Applies standardized rules and exercises procedures through the guidance, training, and experience of a higher-level technician in engineering and scientific methods and may perform assignments that are not completely standardized or prescribed. Performs recurring work independently and receives initial instructions and advice from supervisor or engineer as needed on unfamiliar assignments. Applies defined test and inspection techniques to various engineering and scientific aspects. Interprets drawings, plans, and specifications and identifies and corrects deficiencies in methods and practices under the guidance of an engineer, scientist, or higher-level technician. Prepares and presents inspection and test reports and corresponding documentation. | Wage Determination Occupation Code 30083 | Typically, candidates should possess a high school diploma or GED or equivalent; and at least 4 years of equivalent experience. |
| Engineering Technician 2 (SCLS) | Serves as a technician who works integrally with an engineer/scientist, under the guidance of a higher-level technician, to apply and improve skills across a broad range in fields such as electrical, mechanical, instrumentation, drafting, manufacturing, or assembly disciplines. Applies standardized rules and exercises procedures through the guidance, training, and experience of a higher-level technician in engineering and scientific methods. Follows standard work methods for recurring assignments and receives explicit instructions on unfamiliar assignments. The technical adequacy of routine work is reviewed on completion and non-routine work may be reviewed in progress. Applies defined test and inspection techniques to various engineering and scientific aspects. Interprets drawings, plans, and specifications and identifies and corrects deficiencies in methods and practices under the guidance of an engineer, scientist, or higher-level technician. Prepares and presents inspection and test reports and corresponding documentation. | Wage Determination Occupation Code 30082 | Typically, candidates should possess a high school diploma or GED or equivalent; and at least 2 years of equivalent experience. |
| Engineering Technician 1 (SCLS) | Serves as an entry-level technician who receives on-the-job training. Follows standard, detailed work methods on recurring assignments but receives explicit instructions on unfamiliar assignments. Work is checked in progress or on completion. Receives on-the-job training in the required engineering and scientific fields to utilize tools such as: simple hand instruments, levels, and compasses. Uses skills to perform functions such as, but not limited to: draw simple curves and lines; make tracings or take measurements; take test readings and record findings; perform basic mathematics using standard formulas; conduct basic field observations and obtain, identify, handle, and store material samples; and assist higher level technicians by preparing graphs, charts, diagrams, and visual presentations. | Wage Determination Occupation Code 30081 | Typically, candidates should possess a high school diploma or GED or equivalent. |

Essential Personnel Minimum Qualifications

Program Manager

- Bachelor’s degree in engineering, physical science, life science, mathematics, or related field

- Minimum of 10 years of experience in a leadership role

- Minimum of 15 years of experience in engineering or aerospace program management

- Minimum of 10 years of experience communicating and integrating both internally and externally with staff, customers, and relevant stakeholders

Senior Business Manager

- Bachelor’s degree in business or related field

- Minimum of 5 years of experience in a leadership role

- Minimum of 10 years of industry experience with Government cost contracting, with a preference for NASA cost contracting.

- Experience with financial management on contracts utilizing multiple teammates and/or subcontractors.

NATIONAL AERONAUTICS AND SPACE ADMINISTRATION (NASA)

ENGINEERING SERVICES AND SCIENCE CAPABILITY

AUGMENTATION II (ESSCA II)

# ATTACHMENT J-8
AUTOMATED TOOLS FOR ORDER MANAGEMENT SIMPLIFICATION (ATOMS) SUITE OF TOOLS REQUIREMENTS AND PROCESSES

TABLE OF CONTENTS

1.0	Automated Tools for Order Management Simplification (ATOMS) Suite of Tools Requirements

2.0	ATOMS Suite General Requirements

3.0	Task Order and Delivery Order Management Process

3.1	ATOMS Preparation Tool (APT)

3.2	ATOMS Routing Tool (ART)

3.3	Special Cases

4.0 ATOMS Funding Tool (AFT)

5.0 ATOMS ESSCA II Document Library (AEDL)

6.0 ATOMS Reporting Capabilities

7.0 Example Reports Appendix

FIGURES AND TABLES

Table 3.2-1 Approval Statements

Figure 3.2-1 Task Order/Delivery Order Creation and Change Process

Figure 4-1 Funding Transfer Process

Table 5-1 AEDL Access By ATOMS Account Type

Table 6-1 Report Capability By ATOMS Account Type

AUTOMATED TOOLS FOR ORDER MANAGEMENT SIMPLIFICATION (ATOMS) SUITE OF TOOLS REQUIREMENTS AND PROCESSES

All indefinite-delivery, indefinite-quantity (IDIQ) efforts performed by the Contractor are controlled by means of Task Orders (TOs) and Delivery Orders (DOs). The ATOMS Suite of Tools will be used to process TOs and DOs through the approval cycle and facilitate TO/DO reporting.

- TOs will be placed via the ATOMS Suite to capture skills augmentation support. All mention of TOs includes the TO subtasks, and all TOs will have a minimum of one subtask. The TOs range from general technical discipline support for an organization to specific product-oriented tasks. These TOs require the Contractor to coordinate with the MSFC or other Center Departments, Laboratories, and Offices that exercise responsibility for the tasks and subtasks. The dynamic nature of the work required demands significant flexibility in the allocation of engineering, science, and technical resources.

- DOs will be placed via the ATOMS Suite to capture end-item delivery requirements. DOs will have only one subtask which is necessary to accommodate funds tracking. Types of end item deliverables may include but are not limited to: concepts of operations; trade studies; requirements definition; conceptual, preliminary, and final designs; analyses; fabricated, manufactured, and assembled integrated hardware; software code; training; and operating manuals.

## 1.0	ATOMS Suite of Tools Requirements

The ATOMS Suite will be an interactive system, used by both the Government and the Contractor, that consists of one or more software-based tools used to implement the functionality defined herein. The ATOMS Suite functionality includes:

- the ATOMS Preparation Tool (APT) used by the Government to develop and revise Task Order Requests (TORs) and Delivery Order Requests (DORs);

- the ATOMS Routing Tool (ART), used to automate the routing, review, and approval of both the Government TORs/DORs, and the Contractor's corresponding Task Order Plans (TOPs)/Delivery Order Plans (DOPs);

- the ATOMS Funding Tool (AFT) used to track funding at the subtask level for every Procurement Request Line Item (PLI) applied to the contract; and

- the ATOMS ESSCA II Document Library (AEDL) used to store Data Requirements Documents (DRD) delivered in accordance with Attachment J-2, Data Procurement Document, as well as other contract-related documents, reports, and templates created by the Contractor or the Government.

The ATOMS Suite will not be required to interface with any Government systems. The ATOMS Suite may interface to the Contractor’s financial account and other systems as needed to meet the requirements herein. The Contractor may use, but is not required to use, the ATOMS Suite for Contractor’s internal processes. Documentation, outside of the deliverables indicated in this contract or Government uploads to support ordering, will not be stored in the ATOMS Suite repository.

Per FAR 2.101, Definitions, a “day” means a calendar day, unless otherwise specified.

## 2.0	ATOMS Suite General Requirements

| REQ- ID | Requirement | Rationale |
| --- | --- | --- |
| AG-1 | The ATOMS Suite must provide one or more software tools to implement the functionality for TO/DO preparation (section 3.1) and routing (section 3.2), funding balances and transfers (section 4), ESSCA II document library (section 5), and reporting (section 6), each developed according to the requirements and standards identified in this section, and identified by a Requirement Identifier (REQ-ID) of the form <REQ-ID>-X. | These requirements and standards apply to all the capabilities, even if developed as separate tools or applications. |
| AG-2 | The ATOMS Suite must be developed in accordance with Center Information Technology Standards and compliant with, pursuant to The Rehabilitation Act Amendment of 1973, as amended in 1998, Section 508, 29 U.S.C. 794(d) (http://www.section508.gov/). | ATOMS must meet mandatory requirements for Federal contracting. |
| AG-3 | The ATOMS Suite must comply with NASA standards for desktop computing, per NASA-STD-2804, Minimum Interoperability Software Suite, and NASA-STD-2805, Minimum Hardware Configuration. | NASA users are limited in the IT tools allowable and available, and the Government users should not have to purchase new tools to be able to use the ATOMS. |
| AG-4 | The ATOMS Suite must be fully operational on at least one of the NASA-approved internet browsers per operating system. Up-to-date browser configuration guidance may be found in NASA-STD-2804. | NASA users are limited in the IT tools allowable and available, and the 200+ users should not have to purchase new tools to be able to use the ATOMS. |
| AG-5 | The ATOMS Suite must be accessible from End User Computing Systems (paragraph 3.1 of NASA-STD-2804 Winter 2024) with Microsoft Windows® or Mac operating systems (OS). There is no requirement for the system to be accessible from other operating systems or mobile devices. | NASA users are limited in the IT tools allowable and available, and the 200+ users should not have to purchase new tools to be able to use the ATOMS. |
| AG-6 | The ATOMS Suite must have the capacity to establish secure (per IT Security Plan DRD 1839CD-001), ATOMS Suite accounts for a minimum of 400 Government users. | The size and complexity of ESSCA II involves a large number of Government personnel in various roles, along with multiple delegates and alternates. |
| AG-7 | The ATOMS Suite must enable the following Government roles: contracting officer (CO); contracting officer's representative (COR); Initiator; Lead Resource Analyst (LRA); Resource Analyst (RA); Safety and Mission Assurance (SMA) Monitor; and Technical Monitor (TM). | These roles are part of the optimized Government process for approving and monitoring ESSCA II task orders. |
| AG-8 | The ATOMS Suite must be capable of accommodating a minimum of 100 concurrent Government users | Want reasonable assurance that no user is unable to get into the system due to concurrent usage limitations |
| AG-9 | The ATOMS Suite must ensure average system latency for the host server to receive and process a request for page objects of less than or equal to five (5) seconds. | Users need a "fast" response time in order to avoid frustration or distraction during use. There may be exceptions for less-commonly used functionality. |
| AG-10 | The ATOMS Suite must implement capabilities, features, and options specific to the role of the user. | These roles are part of the optimized Government process for approving and monitoring ESSCA II task orders. |
| AG-11 | The ATOMS Suite must provide a graphical user interface (GUI) that requires minimal training by users. | One of the purposes of the ATOMS is to make the Task Order process low impact to the various Government users. |
| AG-12 | The ATOMS Suite must provide functionality specific to the role(s) of a particular user, limited to those TOs/DOs assigned to or delegated to that user. | The ATOMS needs to only allow users to take actions specific to their role and TO/DO assignments. |
| AG-13 | The ATOMS Suite must allow for a user to designate a delegate (an existing user in the same role) to act on his or her behalf. | Delegates help ensure progress and efficiency of the Government review/approval process. |
| AG-13.1 | The ATOMS Suite must provide capability for users with COR accounts to set up delegations for other users (all account types.) | The COR is the Government’s “super-user” and needs a method to redirect approval flows in the event an approver is unavailable and did not set up an appropriate delegation before becoming unavailable. |

## 3.0	TO and DO Management Process

This section defines the task management process that will be implemented by the Government and the Contractor. This section adds detail to NFS 1852.216-80, Task Ordering Procedure.

The TO/DO management process will address the creation and revision of tasks and subtasks in the same way. See Attachment J-9, Contract Work Breakdown Structure (CWBS), for definition of TO/DO and subtask numbering.

The Government will initiate the process by creating a TOR or DOR. The Contractor must respond with a Task Order Plan (TOP) or Delivery Order Plan (DOP) as appropriate. After technical review and any required negotiation, the CO may approve the plan and award a TO/DO. Revisions follow the same general procedure. As changes in scope, cost, or period of performance occur for a task or subtask order or a delivery order, a TO Change Request (TOCR) or Delivery Order Change Request (DOCR) must be required. For each TO or DO, only one version and up to one in-process revision are active for any Effective Period of Task Ordering (EPTO). However, there may be activity across multiple EPTOs for each TO or DO. Generally, this capability is used to prepare an extension of ongoing work in the next EPTO, ahead of the expiration of the revision at the end of the current EPTO.

Figure 3.2-1 illustrates a complete summary of the TO/TOCR management process. The routing process for a DO/DOCR is identical.

The TO/DO Creation and Change Process is managed through the use of the APT and the (ART, as defined in the subsections below.

## 3.1	ATOMS Preparation Tool (APT)

| REQ- ID | Requirement | Rationale |
| --- | --- | --- |
| APT-1 | The ATOMS Preparation Tool (APT) must provide an interface to automate entry of a new or revised TO/TOCR or DO/DOCR to implement the template show in Attachment J-21. | This is the information used to construct heritage TORs, with which the Government is already experienced." |
| APT-2 | The APT must generate a unique TO/DO number based on the CWBS structure described in Attachment J-9, using Government-selected information. | The complexity of the ESSCA II task orders and funding requires a custom and optimized system to ensure efficiency for Government users. The TO/DO number provides traceability of TOs/DOs throughout the entire lifecycle. |
| APT-3 | The APT must generate a unique version (also known as revision) number, consisting of a prefix (defined below) and a task-order unique number starting at 0 (for the initial TOR/DOR) and incrementing by 1 (for each subsequent revision) through the life of the TO/DO. | Unique revision numbers allow for identification of previously approved versions, and separately the under preparation/review copy. |
| APT-3.1 | The APT must generate the revision prefix to represent (in hexadecimal) the EPTO in which the TOR/DOR or TOCR/DOCR was created. | The prefix allows the specific EPTO to be identified which can be used to assist the Government in evaluating the usage of expiring funds. |
| APT-3.2 | The APT must reserve the revision prefix 0 (zero) for future usages (if subsequently defined) and assign revisions in the form 1XX for the first EPTO, 2XX for the second EPTO, etc. | Keeping the digits after the prefix consistently incrementing throughout the history of the TO will help avoid confusion. |
| n/a | As an example, the first version for a TOR created in the first EPTO will be 100, followed by 101 for the first revision, 102 for the second revision, etc. If the final revision of the first EPTO is (in this example) 105, the first revision to carry the work into the second EPTO would be 206. A version number of 822 would represent the 22nd revision (23rd version) of a particular task order, with the 22nd revision having been generated in the 8th EPTO. A version number of B38 would represent the 38th revision created in the 11th EPTO. | Example |
| APT-4 | The APT must provide capability to generate two simultaneous, non-superseding revisions of any TO/DO (in addition to a released TO/DO within the current EPTO), provided the simultaneous revisions are applicable to different EPTOs. | Capability is needed to ensure the ability to establish new task orders for the next EPTO before expiration at the end of the current EPTO, while retaining the flexibility to continue revisions in the current EPTO - but keeping the two-versions linked through their metadata, without overwriting either. |
| APT-5 | The APT must restrict the POP entered to fall within a single Government-defined EPTO, except for non-severable orders. | In general, TOs will be severable, and the Government has chosen to limit POP to fall within a single (usually the current) EPTO for any given revision. Subsequent revisions can continue the work in subsequent EPTOs. However, DOs and some TO's may be non-severable, and are not restricted to being defined in terms of single EPTOs. These determinations are made by the Government. |
| ATP-6 | The APT must provide drop-down menus that are pre-populated with pertinent TO information as indicated in Attachment J-21 (TOR) by an asterisk. | Drop-down menus are envisioned as the optimal user interface for this functionality given the large number of options anticipated. |
| APT-7 | The APT must allow for user input fields of at least 5000 characters for “Description/Objectives” and “Deliverables, Milestones, Travel, and Risk,” and at least 2500 characters for all other input fields defined in Attachment J-21. | Need to ensure that there is enough space to enter necessary information. |
| APT-8 | The APT must provide capability for each TOR to contain between 1 (one) and at least 50 active subtasks, plus up to a minimum of 50 inactive subtasks. Note that inactive subtasks may still have assigned funding in the AFT. | Ranges set based upon historical data, with margin so as to allow the Initiator's organization to have flexibility in determining how to group/manage the work being requested of the ESSCA II Contractor. |
| APT-8.1 | The APT must accommodate revision of one or multiple subtasks, up to including all existing, as well as the addition of new subtasks, as part of a single TOCR. | This is how the Branch Chiefs & Projects are used to operating. This applies to TOs only as DOs will have exactly one subtask. |
| APT-8.2 | The APT must allow each subtask (at least 50 active and a minimum of 50 inactive) to be assigned to a different Resource Analyst. | Different organizations within MSFC manage funding differently, so this represents a 'worst-case.' The number of RAs is limited so unlikely to ever reach 100 RAs maximum. |
| APT-9 | The APT must allow the initiator to designate individual subtasks as emergency or designate the entire TO as a technical direction. | This field will be used to determine which path of routing the TOR will undergo by the ART. |
| APT-9.1 | The APT must require the initiator to define a not-to-exceed cost threshold, and an emergency justification, for each TO/TOCR subtask designated as emergency. | This process allows the Government to quickly turn on urgent work but takes on risk as there has been no TOP to review. The risk to the Government is limited by a cap on the cost authorized by the CO, and by a rationale to ensure the emergency process is being used in appropriate circumstances. |
| APT-10 | The APT must provide the capability for the Government Initiator and subsequent reviewers/approvers to upload at least 5 (five) files of up to 50 MB each, to each TO/DO as part of the TOR/DOR routed for review and approval. | File uploads may be useful to supplement a TO and may be used extensively for DOs. |
| APT-11 | The APT must provide basic copy and paste functionality from external files, and from other fields within any ATOMS data field or report. | Ensure user efficiency. Much of the text of a TO may be pulled from other sources. |
| APT-12 | The APT must provide the capability to save partially completed TOs/DOs. | Ensure user efficiency. |
| APT-13 | The APT must provide capability for users with TM, COR, or CO roles to create, edit, and inactivate Contract Work Breakdown Structure (CWBS) funding codes (Levels 5 and 6 as defined in Attachment J-9) subject to subsequent approval by a user with a Lead Resource Analyst (RA) role. | New projects and new WBS granularity are continually being introduced - need flexibility, but limitations to ensure consistency across the entirety. |
| APT-13.1 | The APT must require the following fields for each new or edited CWBS funding code: Funding Source, Funding Source Description, Funding Sub-source, Funding Sub-source Description, Project WBS, and Sponsoring Organization. | Descriptions and sponsoring org are used to assist Initiators and RAs in finding the right codes. |
| APT-13.2 | The APT must reject any CWBS funding code that is not a unique pairing of Funding Source and Funding Sub-source. | CWBS codes must be unique to preserve funding traceability. |
| APT-13.3 | The APT must enable roles that modify CWBS to see pending changes from all users and to keep a change log. | Avoid different people from simultaneously creating the same or similar codes because they did not know. |
| APT-13.4 | The APT must keep new, modified, or deleted CWBS changes in a pending state until approved by a LRA, after which the changes must be immediately available and visible to all roles (e.g., Initiator, RA) while creating/editing or reviewing a TOR/DOR. | An approval process by the Lead RA is used to ensure that the changes being made are consistently applied. |

## 3.2	ATOMS Routing Tool (ART)

The ART requirements listed below only address routings that interface with the Government.

| REQ-ID | Requirement | Rationale |
| --- | --- | --- |
| ART-1 | The ART must restrict access to approval routing only to those personnel assigned to the review (aka Government reviewers) and their ATOMS-designated delegates, consisting of (a) The assigned Initiator and Resource Analyst(s) as defined in the TO/DO; (b) the TM assigned (by the COR) with responsibility for the TO/DO (generally assigned by 2-digit org-codes); and (c) The COR formally delegated by the CO; and (d) the CO assigned responsibility for the contract. | Limit access so that only the correct set of roles can access and review/approve the action. |
| ART-2 | The ART must access the Government's TOR/DOR, including any attachments, from the APT. | APT links to the ART. |
| ART-3 | The ART must provide capture of the Contractor's TOP or Task Order Change Plan (TOCP) including all the contents as defined in Attachment J-21 and any attachments. | How the Contractor develops and internally approves the Task Order Plan is up to the Contractor. The ART requirements address only those routings that interact with the Government. |
| n/a | The ART may implement Contractor-specified capabilities to create or capture the Contractor’s TOP creation and internal approval process. | The Contractor may use, but is not required to use, the ATOMS Suite for the Contractor’s internal processes. |
| ART-5 | The ART must implement the TO process for routing a TO/DO (consisting of the Government's original or change request and Contractor's original or change plan) as defined in Figure 3.2-1, TO/DO Routing Flow. | ATOMS automation to manage the required workflow without user intervention. |
| ART-5.1 | The ART must route the Contractor's TOP/DOP or TOCP/DOCP, to the RA and Task Initiator (TI) concurrently. | To expedite the Government review, conduct these steps in parallel. |
| ART-5.2 | After both TI and RA approvals have been obtained, the ART must route the TOP/TOCP or DOP/DOCP documents sequentially to the COR and then CO for approval. | ATOMS automation to manage the required workflow without user intervention. |
| ART-6 | The ART must provide email notification of action required to approvers as the TO/DO progresses through the review and approval process. | ATOMS automation to prompt reviewers to action - most TIs are very busy with multiple functions of which ATOMS is only one. |
| ART-7 | The ART must provide Government reviewers with the ability to enter a comment to any TO/DO at any step in the revision process and after approval and release. |  |
| ART-8 | The ART must provide each Government reviewer a method to confirm their approval, displaying the text for the approval conditions shown in Table 3.2-1. | Need to remind and keep record for what approvers are responsible and affirming. |
| ART-9 | The ART must track the status of TOs and DOs from creation through closure. | The Government needs to be able to track status. |
| ART-9.1 | The ART must provide users the ability to view the status of any TO/DO at any time. | Enable the Government to ensure timely review and approval by Government personnel |
| ART-10 | The ART must have the ability to route a TO/DO to a peer for a courtesy review and comment during any part of the approval process, without impacting the approval process flow. | Peer reviews are optional reviews used by the RA community to help the designated approver communicate with others to determine whether to approve or not. The capability may be useful if available to other roles/steps of approval. |
| n/a | Responses from courtesy peer reviewers should not be required in order for the approvers at that step to complete the review and advance the TO/DO to the next step. Peer review should not impact the approval process flow. |  |
| ART-11 | The ART must allow the initiator to recall the TO/DO back to the initiators stage of a TOR/DOR at any point in the approval process, prior to approval of the TOP/DOP by the CO. | Allows the Government to make changes prior to final approval/rejection in order to ensure timely approval to meet customer needs. |
| ART-11.1 | The ART must allow the COR to reject the TO/DO back to the initiators stage of a TOR/DOR at any point in the approval process, prior to approval of the TOP/DOP by the CO. | Once approved by the CO, initiators don’t have authority to cancel the TO/DO. |
| ART-11.2 | The ART must not allow the Initiator to recall a Technical Direction TOCR after approval by the COR or an Emergency TOR after approval by the CO. | Once approved by the CO, initiators do not have authority to cancel. |
| ART-12 | The ART must send a notification to all users that have previously approved, or are the current step approver, when a TO/DO is rejected or recalled at any step. | To make approvers aware of changes to what had previously been approved or reviewed. |
| ART-13 | If a TOR/TOCR or TOP/TOCP is rejected, the ART must prompt and require input from the reviewer to justify the rejection and the destination (prior reviewal step) to route the document next. | Information is needed to determine how to resolve the rejection. |
| ART-14 | The ART must be capable of simultaneous routing of at least two different revisions of each TO/DO, provided the revisions are in different EPTOs. | Keep the process simple - if additional revisions are needed, a recall can be implemented to capture all the revisions at once. |
| ART-15 | The ART must provide capability to allow TMs to edit the RA assignments of any TO/DO under review. | ATOMS automation to manage the required workflow without user intervention. |
| ART-16 | The ART must include the capability for assigned Government reviewers (and their delegates) to upload up to five supporting documents of up to 50MB size each, during a review and approval step. | Supporting documentation or analysis to support the approval/disapproval decision. |
| ART-17 | The ART must provide basic copy (from external files, or within the ATOMS Suite) and paste capability for comments entered. | Ensure user efficiency. Much of the text of a TO may be pulled from other sources. |
| ART-18 | The ART must provide notification to the Initiator when the CO approves either the TO/DO or an emergency TOR. | Awareness & Efficiency |
| ART-19 | The ART must provide notification to the TM when the CO approves the TO/DO or approves an emergency TOR. | Awareness |
| ART-20 | The ART must limit routing of an emergency TOR to only the RA(s) assigned to the emergency subtask(s). | Expedite the approval process for an emergency. |

| Review Type | Priority | Role | Message |
| --- | --- | --- | --- |
| TOR, DOR | Normal, Technical Direction | Initiator | "I have reviewed this Task Order Request/Delivery Order Request for technical acceptance and hereby provide Initiator concurrence for the CO to request a Task Order Plan/Delivery Order Plan from the Contractor." |
| TOR, DOR | Emergency | Initiator | "I have reviewed this Task Order Request/Delivery Order Request for technical acceptance and hereby provide Initiator concurrence for the CO to request a Task Order Plan/Delivery Order Plan from the Contractor. The definition of emergency subtasks is limited to those cases where there would be impact to the Government if authorization is not provided in an expedited manner, and the requested not-to-exceed cost amount has been limited to an amount sufficient to enable work during the preparation, review, and approval of the Task Order Plan." |
| TOR, DOR | All | Technical Monitor | "I have reviewed this Task Order Request/Delivery Order Request for technical acceptance and hereby provide my concurrence for the CO to request a Task Order Plan/Delivery Order Plan from the Contractor." |
| TOR, DOR | All | COR | "I have reviewed this Task Order Request/Delivery Order Request for technical acceptance and hereby provide COR concurrence for the CO to request a Task Order Plan/Delivery Order Plan from the Contractor." |
| TOR | TD | COR | “This change appears consistent with Technical Direction (TD), as its implementation does not change TO scope or costs (up or down). If the Contractor identifies needed resource changes, the TD should be rejected, and the Initiator will submit a TOCR." |
| TOP, DOP | Normal | CO | “I have reviewed this Task Order Request/Delivery Order Request for acceptance and consistency with the Task Ordering clause and hereby provide CO concurrence for the Contractor to Develop a Task Order Plan/Delivery Order Plan in accordance with the Task Ordering Clause of the contract.” |
| TOP, DOP | Emergency | CO | “This emergency revision appears consistent with the Task Ordering Procedure of the overarching contract. The rationale describes the urgency and reasonableness of this emergency authorization. As such, authorization to begin urgent efforts relevant to emergency sub-element <fill-in> with emergency authorization NTE <fill-in> is granted.” |
| TOP, DOP | Normal, Emergency | Initiator | “I have reviewed the attached Task Order Plan/Delivery Order Plan. The number of hours, skill mix, and non-labor costs are adequate and acceptable for the work that is to be performed in response to the Initiator's requirements.” |
| TOP, DOP | Normal, Emergency | RA | “I have reviewed the attached Task Order Plan/Delivery Order Plan as a Resource Analyst and determined the funding is or will be available for the effort proposed for the work to be performed in accordance with the subject subtasks.” |
| TOP, DOP | Normal, Emergency | COR | “I have reviewed the attached Task Order Plan/Delivery Order Plan. The number of hours, skill mix, and non-labor hours are adequate and acceptable for the work that is to be performed in response to the Initiator's requirements.” |
| TOP, DOP |  | CO | “I have verified the Technical and Funding evaluations have been completed and hereby provide CO approval for the attached Task Order Plan/Delivery Order Plan.” |
| TABLE 3.2-1 Approval Statements |  |  |  |

Figure 3.2-1 Task Order/Delivery Order Creation and Change Process

  - Special Cases

During task execution, the Government may identify the need for Technical Direction (TD), issued in writing by the COR, as described in Attachment J-1, Performance Work Statement (PWS), Section 2.11. The Initiator prepares the TD as a TOR while checking the flag to indicate the TD (Requirement APT-9 and ART-11.1). The routing of the TD will follow the abbreviated path shown in Table 3.2-1.

If the Contractor does not accept the task, discussions with the CO take place outside of the ATOMS Suite to determine whether the TD will be implemented or rejected/rescinded.

## 4.0 ATOMS Funding Tool (AFT)

This section defines requirements for displaying, tracking and transferring funds. Due to shifting priorities and expiration of funding, the ability to quickly transfer funds from one subtask to another is required. Government RAs will perform intra-task transfers without a change to the overall TO value. Funding transfers will not take place for DOs, but other financial tracking is applicable.

Figure 4-1 provides a graphical depiction of the process defined below.

Figure 4-1 Funding Transfer Process

| REQ- ID | Requirement | Rationale |
| --- | --- | --- |
| AFT-1 | The AFT must restrict access to the Funding Transfer Process to users with an ATOMS RA or LRA role. | Access controls to limit potential user errors. |
| AFT-2 | The AFT must track the amount of funding assigned to each subtask, subject to update by the Contractor in response to block updates associated with Funding PRs and de-obligations (via the Standard Form 30 (SF30) Continuation Sheet), monthly adjustments by the Contractor for actual costs reported on the 533M, and funding transfers by the Government RAs. | The complexity of the ESSCA II funding structure, as driven by Government requirements, requires a tool to help manage the process, that is accessible within specified roles, by both the Contractor's financial personnel and those Government personnel provided with an RA and/or a LRA account. The AFT must have a function to be able to track and report these amounts based upon the Contractors calculations of funding balances at the lowest reportable level. See J-1, Sections 2.6.2, and 2.6.3. |
| AFT-2.1 | The AFT must set each active transfer period to end seven calendar days prior to the close of the Contractor's accounting month, with the next month starting on the day following the close of the previous month's period. | These functions are used by the Government to support the development of a periodic funding PR, on a Government-defined schedule, and must remain in sync with the Contractor's accounting cycles. |
| AFT-2.2 | The AFT must track the amount of funding assigned to each subtask using the following "funding data fields": - Contract WBS (CWBS) - Amount (dollars and cents) - Funding WBS (FWBS) - Cost Center - Fund - Purchase Requisition Number (PR) - Procurement Line Item (PLI) and Accounting Line Item (ALI) - Purchase Order Document (PODOC) - Contract Modification Number associated with the funding PR | Contract funding actions capturing this level of detail are provided by the Government in conjunction with each Funding PR, via a SF 30 Continuation Sheet that is emailed to the Contractor by the Government’s LRA. The total of all such funding actions, and the adjustments made by the Contractor for work performed, and by the Government due to funding transfer (see AFT-3 the AFT-3.4) are tracked and reported through the AFT. |
| AFT-3 | The AFT must provide functionality to allow RAs to make one or multiple requests to transfers a specific PLI-ALI of funding from one subtask to any other subtask on the contract. | Funding obligated to the contract can be moved to support different subtasks, when the Government determines it is appropriate. |
| AFT-3.1 | The AFT must implement the transfer process defined in Figure 4.1, "Funding Transfer Process." | Heritage process |
| AFT-3.2 | Upon transfer initiation, the AFT must display the following (most of this data will be supplied by the Government via contract funding modifications): - CWBS - FWBS - Cost Center - Fund - PR - PLI and ALI - PODOC - Balance of remaining funds at the sub-task level, per fields identified above (calculated by the AFT) - Amount to be transferred (input into the ATOMS by the RA) | The AFT shows the RA the different funding lines and amounts available to transfer for the selected subtask. The available balance of remaining funds of each funding line should reflect the amount obligated on/transferred to each subtask less the amount costed by the Contractor and less any amount transferred from the subtask previously. |
| AFT-3.3 | The AFT must notify the RA requestor if a transfer of funds is requested outside of the fund’s approved timeline for use. | A fund’s approved timeline for use is normally 2 consecutive fiscal years (FY). The timeline for use of “2016” funds would have been FY 2016 and FY 2017. Funds are considered “expired” outside the approved timeline. Alerting the RA will allow them to ensure that any requirements related to expiring funds are followed prior to submitting the transfer request. However, the AFT will not preclude the ability of the Government RAs to make these transfers when determined appropriate by the Government. |
| AFT-3.4 | The AFT must if funds are unavailable, prohibit the transfer and notify the RA requester that funds are unavailable | Don't allow the AFT to create deficits on funding lines. |
| AFT-4 | The AFT must when funds are available add the request to a temporary table which holds all of the unapproved (but not rejected) transfer requests. | Create a reviewable summary of all transfer requests that the LRA can review for approval. |
| AFT-4.1 | The AFT must, when funds are available, populate a temporary table with the data selected or entered by the RA, as well as the RA requestor name and date of entry. | This set of data defines a single transfer request with sufficient detail for Government tracking. |
| AFT-4.2 | The ATF must provide functionality to export the temporary table as an Excel® spreadsheet. | Need format that can feed into the Government’s financial systems. |
| AFT-5 | The AFT must require review/approval by the LRA for transfer request prior to any changes taking place. | Government review process. |
| AFT-6 | The AFT must send a notification to each RA requestor stating whether each transfer was approved or disapproved by the LRA. | Automate the communication of changes when they are/are not approved. |
| AFT-7 | The AFT must, for approved transfer requests within the Government-provided active transfer period, update to balances for the totals adjusted, then be deleted from the temporary table. | Transfers that are implemented are no longer needed for review in the next transfer period. |
| AFT-8 | The AFT must track the Work Year Equivalent (WYE) projections using the following “WYE Projections” fields and produce a “WYE Projections” spreadsheet that merges actual data from previous months in the Government Fiscal Year (FY) with projected data for the remaining months of the FY. Note that a FY may span one or more EPTOs. | This function will be reported through the ATOMS Reports “WYE Projections,” “WYE Projections Latest Account Period Date,” and “WYE Projections Latest Account Period By Performing Organization Date” as spreadsheets in Excel format. |
| AFT-9 | The AFT must track the amount of funding assigned to each subtask by the CWBS elements (all 7 levels), Funding Cost Center, Element of Cost/Type, and Monthly Amount (dollars and cents). | This function will be reported through the ATOMS Report “Financials” spread sheet. Based upon historical data for the number of subtasks and the application of funding line, this could amount to approximately 11,000 or more unique combinations. |
| AFT-10 | The AFT must operate according to a Contractor-provided calendar for each Task Ordering Year, utilizing accounting milestones to be agreed to by the Government and Contractor. | This function will be reported through the ATOMS Report “Transfer Period Calendar” spread sheet in Excel format. |
| AFT-11 | The AFT must track the status of the transfer of funds for each subtask by Holding ID; From Task; From Subtask; To Task; To Subtask; PLI-ALI; PR; PODOC); FWBS; Cost Center; Fund; Amount; Created By; Created At; Assigned RA; Accounting Period; Status; Last Changed; and Initiator Comments. | This function will be reported through the ATOMS Report “Transfer Holding Status” spread sheet |
| AFT-12 | The AFT must track the status of unapproved transfers using the following fields: Holding ID; From Task; From Subtask; To Task; To Subtask; PLI-ALI; PR; PODOC; FWBS; Cost Center; Fund; Amount; Created By; Created At; Assigned RA; Accounting Period; Status; Last Changed; and Initiator Comments. | This function will be reported through the ATOMS Report “Unapproved Transfer” spread sheet in excel format. |
| AFT-13 | The AFT must prohibit funding transfers from or among DOs. | DOs are separately funded in the contract from the skills augmentation task orders within the same CLIN. DOs are identifiable by use of the skill code ’13.’ |

5.0 ATOMS ESSCA II Document Library (AEDL)

The ATOMS ESSCA II Document Library (AEDL) is a tool that provides a repository for specific document types that are controlled by “versions” and maintained at that exact content/revision at the time it is approved, delivered, or uploaded. Subsequent versions will add to, but not replace or overwrite, the prior versions. This is in contrast with ATOMS reports (see section 6) which are provided in real time when the report is pulled, but not maintained or versioned.

| REQ- ID | Requirement | Rationale |
| --- | --- | --- |
| AEDL-1 | The AEDL must provide a capability for Government-access to Contract Deliverables defined in Attachment J-2, and prior revisions of the document types listed in Table 5-1. | The ATOMS provides a master list/repository. |
| AEDL-2 | The AEDL must restrict access to the different document types in accordance with the roles shown in Table 5-1. | Limited access mitigates the risk of inadvertent use/disclosure by roles not needing access to the information. |
| AEDL-3 | The AEDL must maintain a record copy of all previously CO-approved TOR/TOPs, DOR/DOPs and COR-approved TDs, including all attachments, and the approval history. | Needed for full contract history. |
| AEDL-4 | The AEDL must provide a reference copy of the contract, inclusive of all approved modifications.. | Ensures availability to all roles needing to reference for TO and DO preparation, review, and approval. |
| AEDL-5 | The AEDL must provide capability for the CO, COR, and Lead-RA to upload files accessible by other Government users. | The ATOMS becomes the ‘one-stop’ for preparing and processing TO/DO initiation and revisions. |

| Document Type | CO | COR | Lead-RA | RA | Initiator | SMA Monitor |
| --- | --- | --- | --- | --- | --- | --- |
| On-Site Employee Location Listing | X | X |  |  |  |  |
| Technology Reports | X | X |  |  |  |  |
| Government Property Management Plan | X | X |  |  |  |  |
| Management Plan | X | X | X |  |  | X |
| Technology, Innovations, and Process Improvement Plan | X | X |  |  |  |  |
| Re-Procurement Data Package | X | X |  |  |  |  |
| Organizational Conflict of Interest (OCI) Plan | X | X |  |  |  |  |
| Task Order Activity Reports | X | X | X | X | X | X |
| Financial Management Report (533M) | X | X | X |  |  |  |
| Weekly Contract Status Briefing | X | X | X |  |  | X |
| On-site Safety, Health, and Environmental (SHE) Plan | X | X |  |  |  | X |
| Any other DRD defined in J-2 but not otherwise specified in this table | X | X |  |  |  |  |
| Prior TO/DO revisions and history | X | X | X | X | X |  |
| Reference Copy of Contract | X | X | X | X | X | X |
| CO Uploads | X | X | X |  |  | X |
| COR Uploads | X | X | X | X | X | X |
| Lead RA Uploads | X | X | X | X |  |  |

Table 5-1 AEDL Access By ATOMS Suite Account Type

## 6.0 ATOMS Suite Reporting Capabilities

Reports generated by the ATOMS Suite are transient and ‘data as of the time generated.’ There is no versioning or maintenance of prior reporting runs, although a report may draw data from older sources.

| REQ-ID | Requirement | Rationale |
| --- | --- | --- |
| AR-1 | The ATOMS Suite must provide the capability to export TOs and DOs at any step in the preparation or approval process. | It may be necessary to have a review 'outside of the ATOMS' prior to being able to approve. |
| AR-2 | The ATOMS Suite must provide the capability to generate reports of TOs, in an exportable, tabular, searchable, and sortable format providing the following data: (a) Task Order Number; (b) subtask numbers; (c) POP start and POP end for all TOs and Subtasks; (d) Initiator name; (e) Resource Analyst name; (f) Contractor TO Management; (g) Labor Hours and WYE by subtask; (h) costs (including labor) by subtask, (i) separate fields for the Funding Source and Funding Sub-source Level of the CWBS to use for sorting. | Needed for Government analysis and tracking. |
| AR-3 | The ATOMS Suite must provide export capability to generate exportable TO reports consisting of one or multiple files in MS-Word, composed of the following characteristics and user-selectable options: - Exclude the financial data; - (User selection) Include the TOR, the TOP, or both - (User selection) Filter content by Task Orders and/or subtasks to be included (1) Include Funding Source(s) (Level 5 CWBS) (2) Include Funding Sub-Source(s) (Level 6 WBS) - (User selection) Include/remove names of assigned personnel, reviewers, or approvers - (User selection) Include or exclude closed Task Orders | Needed for Government reporting and record-keeping. |
| AR-4 | The ATOMS Suite must provide a daily email report to designated Government personnel that indicates the status of pending TOR/TOCR and TOP/TOCP approvals underway in the ATOMS, including: - TO; - approval step and assigned reviewer; - number of days in step; and - total number of days routed (all steps). | Allows the Government to efficiently track status to ensure timely approvals by Government personnel. |
| AR-5 | The ATOMS Suite must provide the capability to generate reports of Government user accounts and roles within the ATOMS, including the corresponding NASA email address. | This report allows the Government to ensure that the correct roles and privileges are available to users and terminated for personnel who no longer have a need for access. |
| AR-6 | The ATOMS Suite must provide a report or status of current delegations for each user and role. | Enable the Government to ensure timely review and approval by Government personnel |
| AR-7.1 | The WYE Projections report must provide 3 options: - one that allows selection of any accounting period and allows the user to select data filters to include data by each of the seven levels of the CWBS (e.g., Center, Org, Skill); - one that defaults to the current accounting period but allows selection of the CWBS filters; and - one that defaults to the current accounting period, allows selection of the performing org (CWBS Level 2) and defaults to all other CWBS options. The output should follow the example shown in the Example Reports Appendix (Section 7 of this document). |  |
| AR-7.2 | The WYE Projections report(s) must include: - Contract WBS, - DO/DO Revision Level, - Project WBS, - WYEs by month and total for the current Government Fiscal Year, comprised of Total WYE Level, and broken down into the components of Regular WYE, Overtime WYEs, and (if applicable) other categories of WYE not included in the Regular WYE. |  |
| AR-8 | The Transfer Period Calendar must provide a spreadsheet showing milestones agreed to in AFT-10. |  |
| AR-9.1 | The "Financials" report must allow the user to select a reporting period (beginning and end) as well as data filters for inclusion of data within each of the 7 levels of the CWBS structure. |  |
| AR-9.2 | The "Financials" report must include each of the 7 levels of the CWBS, plus the Funding Cost Center, Element of Cost/Type, and Monthly Amount (dollars and cents), for a specified Government Fiscal Year, or other user-input time-period. |  |
| AR-10 | The “Transfer Holding Status” report and the "Unapproved Transfer" report must contain for each pending funding transfer the following data: Holding ID; From Task; From Subtask; To Task; To Subtask; PLI-ALI; PR; PODOC; FWBS; Cost Center; Fund; Amount; Created By; Created At; Assigned RA; Accounting Period; Status; Last Changed; and Initiator Comments. |  |
| AR-11 | The “CWBS Crosswalk Report” must contain each Funding Source (i.e., Attachment J-9, Level 5) and Funding Sub source (i.e., Attachment J-9, Level 6), including the descriptions of each, cross-walked to the assigned Project WBS, and Sponsoring Organization. | Required for Initiator to find the right CWBS code for the work a project has requested. Used by Government personnel editing or creating new CBWS codes to ensure uniqueness, and to group funding sub-sources under the appropriate funding source. |
| AR-12 | The ATOMS Suite must restrict access for the different report types in accordance with the roles shown in Table 6-1. | Limited access mitigates the risk of inadvertent use/disclosure by roles not needing access to the information. |

| Report Type | Note | CO | COR | Lead-RA | RA | Initiator | SMA Monitor |
| --- | --- | --- | --- | --- | --- | --- | --- |
| AR-1, AR-1.1, AR-1.2 | Current and past TOs | X | X | X | X | X | X |
| AR-2 | TO Status Reports | X | X | X |  |  |  |
| AR-3 | TO Exports | X | X |  |  |  |  |
| AR-4 | Daily Status email |  | X |  |  |  |  |
| AR-5, AR-6 | Users and Delegates Reports | X | X |  |  |  |  |
| AR-7.1, AR-7.2 | The WYE Projections | X | X | X | X | X |  |
| AR-8, AR-9.1, AR-9.2, AR-10 | Financial Reports | X | X | X | X |  |  |
| AR-11 | CWBS Crosswalk | X | X | X | X | X |  |

Table 6-1 Report Capability By ATOMS Account Type

## 7.0 Example Reports Appendix

WYE Projections Report

WYE Projections Report must include the following: Contract WBS, DO/DO Revision Level, Project WBS, WYEs by month and total for the current Government Fiscal Year, comprised of Total WYE Level, and broken down into the components of Regular WYE, Overtime WYEs, and (if applicable) other categories of WYE not included in the Regular WYE.

Example -

a. Contract WBS

b. Revision

c. Project WBS

d. "WYE (REG) Month 1 of FY" (e.g., WYE [Reg] Jan 25)

e. "WYE (REG) Month 2 of FY "

f. "WYE (REG) Month 3 of FY "

g. (continue months…).

h. "FY year WYE (Reg) Total" (e.g., FY25 WYE [Reg] Total)

i. "WYE (OT) Month 1 of FY "

j. "WYE (OT) Month 2 of FY "

k. "WYE (OT) Month 3 of FY "

l. (continue months…)

m. "FY year WYE (OT) Total"

n. "Other Direct Labor WYE Month 1 FY"

o. "Other Direct Labor WYE Month 2 FY"

p. "Other Direct Labor WYE Month 3 FY"

q. (continue months…).

r. "FY year Other Direct Labor WYE Total"

s. "Total WYE Month 1 FY"

t. "Total WYE Month 2 FY"

u. "Total WYE Month 3 FY"

v. (continue months…).

w. "FY year WYE Total"

Financials Report

Financials Report must include the following: Each of the 7 levels of the CWBS, plus the Funding Cost Center, Element of Cost/Type, and Monthly Amount (dollars and cents), for a specified Government Fiscal Year, or other user-input time-period.

Example -

TAB labeled “Dollars” with columns as follows:

a. Contract WBS

b. Performing Org

c. Skill

d. Task ID

e. Fund

f. Sub Fund

g. Activity

h. Cost Center

i. Element of Cost/Type

j. Monthly Amount (dollars and cents) over government fiscal year

TAB labeled “Regular Hours” with columns as follows:

a. Contract WBS

b. Performing Org

c. Skill

d. Task ID

e. Fund

f. Sub Fund

g. Activity

h. Cost Center

i. Element of Cost/Type

j. Number of hours over government fiscal year

TAB labeled “Over Time Hours” with columns as follows:

a. Contract WBS

b. Performing Org

c. Skill

d. Task ID

e. Fund

f. Sub Fund

g. Activity

h. Cost Center

i. Element of Cost/Type

j. Number of overtime hours over government fiscal year

Transfer Status & Unapproved Transfer Reports

Transfer Status and Unapproved Transfer Reports must include the following: Holding ID; From Task; From Subtask; To Task; To Subtask; PLI-ALI ; PR; PODOC; FWBS; Cost Center; Fund; Amount; Created By; Created At; Assigned RA; AP; Status; Last Changed; and Comments.

Example -

TAB labeled “Transfer Holding Status” with columns as follows:

a. Holding ID

b. From Task

c. From Subtask

d. TO Task

e. TO Subtask

f. PLI-ALI

g. PR

h. PODOC

i. FWBS

j. Cost Center

k. Fund

l. Amount

m. Created By

n. Created At

o. Assigned RA

p. Accounting Period

q. Status

r. Last Changed

s. Comments

NATIONAL AERONAUTICS AND SPACE ADMINISTRATION (NASA)

ENGINEERING SERVICES AND SCIENCE CAPABILITY AUGMENTATION

(ESSCA) II

# ATTACHMENT J-9
Contract Work Breakdown Structure (CWBS)

ESSCA II Contract Work Breakdown Structure (CWBS)

This attachment must be used to define the requirements of the Contract Work Breakdown Structure (CWBS), otherwise known as the Task Order (TO) or Delivery Order (DO) number.

The CWBS provides a coding structure that will work for the technical management of the effort and also matches the coding structure used by the NASA financial community for cost accounting. The CWBS and financial Data Requirements Descriptions (DRDs) per PWS section 2.6.1 and Attachment J-2, Data Procurement Document (DPD), are written to allow the Government to calculate Earned Value Management (EVM) from the delivered data.

The Contractor must develop and maintain the Contract Work Breakdown Structure (CWBS) Crosswalk reporting capability in accordance with Attachment J-8, Automated Tools for Order Management Simplification (ATOMS) Suite of Tools Requirements and Processes.

The Contractor must utilize the following CWBS decimal coding structure that indicates a minimum of seven levels for identification of the task and financial tracking information:

Level 7

PSID

Sub-Task

aa.bbbb.cc.dd.eeee.ffff.ggg

Level 1

Level 2

Level 3

Level 4

Level 5

Level 6

In the above TO/DO number or CWBS, the first four levels of the CWBS make up the Center Identifier, Performing Organization, Skill, and Task ID (PSID) (Levels 1-4). The last three levels make up the Sub-Task—the Funding Source, Funding Sub-Source, and Activity (Levels 5-7).

Level 1

Code: 	“aa” (2-digit Numeric Only)

Description:	Identifies the Center where the TO/DO is performed. The Center code number aligns with those listed in the table below. This information will be provided by the Government to the Contractor.

| Center # | Center Title |
| --- | --- |
| 01 | Agency |
| 10 | Headquarters |
| 21 | Ames Research Center |
| 22 | Glenn Research Center |
| 24 | Armstrong Flight Research Center |
| 51 | Goddard Space Flight Center |
| 55 | NASA Management Office |
| 62 | Marshall Space Flight Center |
| 64 | Stennis Space Center |
| 72 | Johnson Space Center |
| 76 | Kennedy Space Center |

Level 2

Code: 	“bbbb” (4-digit Alpha/Numeric)

Description:	Identifies the Performing Organization (e.g., Branch, Division, Office) where the TO/DO originates. Potential codes are listed in table below with “XX” denoting the number for the Branch, Division, Office, etc. This information will be provided by the Government to the Contractor.

| Organizational Symbol | Organizational Name |
| --- | --- |
| ASXX | Office of Center Operations |
| CSXX | Office of Strategic Analysis & Communications |
| EAXX | Stennis Engineering Directorate |
| EDXX | Engineering Directorate |
| EEXX | Office of the Chief Engineer |
| EMXX | Materials and Processes Laboratory |
| ERXX | Propulsion Systems Department |
| ESXX | Space Systems Department |
| ETXX | Test Laboratory |
| EVXX | Spacecraft and Vehicle Systems Department |
| HPXX | Human Exploration Development & Operations Office |
| HSXX | Office of Human Capital |
| LPXX | Human Landing System Program Office |
| QDXX | Safety & Mission Assurance Office |
| SFXX | Michoud Assembly Facility |
| STXX | Science & Technology Office |
| XPXX | Space Launch System Program Office |

Level 3

Code: 	“cc” (2-digit Numeric Only)

Description:	Identifies the Skill (e.g., Avionics, Propulsion, Systems Engineering) required for performance of the TO/DO. The Skill code number aligns with those listed in the table below and identified in Attachment J-1, Performance Work Statement (PWS). This information will be provided by the Government to the Contractor. Skill number ‘13’ will be used for DOs that require multiple skills.

| Skill # | Skill Title |
| --- | --- |
| 01 | Aero-Science Design, Development, and Test |
| 02 | Avionics & Electrical Systems Design, Analysis and Test |
| 03 | Flight Software and Ground Test Design, Analysis and Test |
| 04 | Materials Research, Analysis, Testing, Process, and Hardware Development |
| 05 | Operability Design, Analysis, and Test |
| 06 | Optics Design, Analysis, and Test |
| 07 | Propulsion Systems Design, Analysis, and Test |
| 08 | Scientific Disciplines Design, Analysis, and Test |
| 09 | Structural and Mechanical Design and Analysis |
| 10 | Systems Engineering and Management |
| 11 | Test Design and Operations |
| 12 | Thermal and Fluids Design, Analysis and Test |
| 13 | Delivery Order |

Level 4

Code: 	“dd” (2-digit Numeric Only)

Description:	Identifies the Task ID (e.g., 01, 02, 03) number and provides the ability to have multiple TOs/DOs per the Performing Organization. The Performing Organization may require 1) multiple TOs/DOs for a given skill, 2) a TO/DO with multiple sub-tasks, or 3) a combination of the two. This information will be provided by the Government to the Contractor.

Level 5

Code: 	“eeee” (4-digit Alpha/Numeric)

Description:	Identifies an acronym or nomenclature for the Funding Source (e.g., SBOO – SLS Booster, ECLS – Environmental Control Life Support) that supplies the funds for the work to be performed on the TO/DO. This information will be provided by the Government to the Contractor.

Level 6

Code:	“ffff” (4-digit Alpha/Numeric)

Description:	If utilized, identifies an acronym or nomenclature for the Funding Sub-Source (e.g., RSSS – Range Safety, IDLL – SEI Level I) which will track to a lower level of the Funding Source for the work to be performed on the TO/DO. If not needed, the identifier will utilize “0000,” “XXXX,” or some other means to keep the placeholder in the CWBS coding structure. This information will be provided by the Government to the Contractor.

Level 7

Code:	“ggg” (3-digit Numeric Only)

Description:	If utilized, identifies a particular Activity (e.g., 001, 002, 003) number to keep track of different activities or events on the TO/DO. If not needed, the identifier will utilize “000,” “XXX,” or some other means to keep the placeholder in the CWBS coding structure. This information will be provided by the Government to the Contractor.

|  | CWBS EXAMPLES |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | 62.ER14.10.01.SSEI.IVGC.001 |  |  |  |  |  |  |
| Level | 1 | 2 | 3 | 4 | 5 | 6 | 7 |
| Level Description | (Center) | (Performing Organization) | (Skill) | (Task ID) | (Funding Source) | (Funding Sub-Source) | (Activity) |
| CWBS Level | 62 | ER14 | 10 | 01 | SSEI | IVGC | 001 |
| CWBS Level Description | Marshall Space Flight Center | Valve, Actuators, Ducts Design & Development | Systems Engineering and Management | Task #1 within the Performing Organization | Space Launch System (SLS) Systems Engineering and Integration | VM Guidance, Navigation, and Control | Activity Identifier #1 |
|  | 62.EV73.08.02.TEXA.0000.000 |  |  |  |  |  |  |
| Level | 1 | 2 | 3 | 4 | 5 | 6 | 7 |
| Level Description | (Center) | (Performing Organization) | (Skill) | (Task ID) | (Funding Source) | (Funding Sub-Source) | (Activity) |
| CWBS Level | 62 | EV73 | 08 | 02 | TEXA | 0000 | 000 |
| CWBS Level Description | Marshall Space Flight Center | Systems Analysis & Human Systems Integration | Scientific Disciplines Design, Analysis, and Test | Task #2 within the Performing Organization | Technical Excellence Award | Funding Sub-Source Identifier Not Used | Activity Identifier Not Used |

NATIONAL AERONAUTICS AND SPACE ADMINISTRATION (NASA)

ENGINEERING SERVICES AND SCIENCE CAPABILITY AUGMENTATION (ESSCA) II

# ATTACHMENT J-10
ON-SITE SAFETY, HEALTH, AND ENVIRONMENTAL (SHE) PLAN

The approved On-Site Safety Health and Environmental Plan, and any subsequent approved revisions during the term of this contract, will either be incorporated into the contract in full text or by reference with the same force and effect as if it were given in full text.

NATIONAL AERONAUTICS AND SPACE ADMINISTRATION (NASA)

ENGINEERING SERVICES AND SCIENCE CAPABILITY AUGMENTATION (ESSCA) II

# ATTACHMENT J-11
OFF-SITE SAFETY HEALTH AND ENVIRONMENTAL PLAN

The approved Off-Site Safety Health and Environmental Plan, and any subsequent approved revisions during the term of this contract, will either be incorporated into the contract in full text or by reference with the same force and effect as if it were given in full text.

NATIONAL AERONAUTICS AND SPACE ADMINISTRATION (NASA)

ENGINEERING SERVICES AND SCIENCE CAPABILITY AUGMENTATION (ESSCA) II

# ATTACHMENT J-12
INSTALLATION-PROVIDED PROPERTY AND SERVICES

In addition to the items specified in NASA FAR Supplement (NFS) 1852.245-71, Installation-Accountable Government Property, the Government will provide the following facilities, property, and services for on-site effort on a no-charge for use basis to all on-site personnel as necessary in performance of this contract. Unless provided by the Government, equipment and materials necessary for performance of the Task Orders (TOs)/Delivery Orders (DOs) under this contract may be purchased in accordance with PWS Section 2.7.

NOTE: Property and services to be provided by other NASA Centers in support of TOs issued by those Centers will be documented in the TOs.

## Potential Limits on Office Space and Work Area Space

The Government anticipates providing office space/work area space for up to 1,150 seats on-site. If requirements for office space/work area space increase, additional on-site seats may be provided on a space available basis but are not guaranteed to be available.

## Standard Provided Items

The Government will provide the use of the following property and services to all personnel with a vetted NASA identity and Personal Identity Verification (PIV) badge under this contract as necessary. These items may include, but not limited to, the following:

- Desktop Services

Computer workstations or laptops:

- The Government will provide the end user devices needed in the performance of this contract through NASA's mandatory End User Device contract, as identified in NFS Appendix A.102-2. Generally, one seat license per person and associated maintenance for general or specialized workstations or laptops.

- NASA local area network (LAN) access while on-site and virtual private network (VPN) access while remote for the NASA provided workstation or laptop.

- NASA suite of general office productivity and collaboration software on the provided workstation or laptop.

In addition, an end user device seat license for approximately forty off-site Contractor personnel will be provided for contract management operations.

- Reproduction and Printing

Networked, multifunctional, quick-copying machines on the MSFC campus.

- Software

Standard application software and specialized Commercial-Off-The-Shelf (COTS) software as required to meet specific Center program/project objectives.

- Mail Service

On-post mail service for official use.

- Food Service

In addition to normal-hour cafeteria privileges on the Center campus, the Food Truck corral, located on the southeast corner of Rideout and Martin roads, is open most workdays at lunchtime. Vending machines are present in most buildings.

- Exercise

On post Wellness Center for individuals or corporate fees as available.

## Limited Availability Items (Requires a business justification and funding approval)

- Computer servers and supporting infrastructure.

- An MSFC telephone number and softphone (e.g., Jabber).

- Desktop telephone handset.

NOTE 1: Other than end user device seat licenses mentioned above, Government property or services will not be provided at off-site locations. In addition, NASA will not pay for more than one computer unless specifically agreed to for some dedicated function (e.g., design analysis). The ESSCA II contract will not allow the Contractor to have a contractor purchased computer (funded through NASA by overhead costs) and an end user device leased seat funded by NASA.

NOTE 2: Items may be assigned directly to the Contractor or may be shared from a common pool with Government users. Any equipment needed to fulfill the requirements of TOs may, with the CO’s approval, be leased or purchased by the Contractor. See NASA FAR Supplement (NFS) 1852.245-71, Installation-Accountable Government Property.

NOTE 3: The Government will not provide mobile telecommunications devices (e.g., cellular phones, tablets) under this contract.

NOTE 4: The Installation-Accountable Government Property (IAGP) list (see Excel attachment J-12-A) is a listing of property assigned to ESSCA employees as of January 2025. This list does not constitute all equipment and property that will be available to the ESSCA II contract for use in fulfilling requirements of TOs.

NATIONAL AERONAUTICS AND SPACE ADMINISTRATION (NASA)

ENGINEERING SERVICES AND SCIENCE CAPABILITY AUGMENTATION (ESSCA) II

# ATTACHMENT J-13
LIST OF GOVERNMENT-FURNISHED PROPERTY

This attachment will be utilized to track Government-furnished property issued under the authority of individual Task Orders in accordance with 1852.245-76, List of Government Property Furnished pursuant to FAR 52.245-1.

Notes: This list can change before contract award and during contract performance.

Property to be furnished by other NASA Centers in support of TOs issued by those Centers will be documented in the TOs.

| ITEM | ITEM NAME, MANUFACTURER,MODEL, SERIAL NUMBER | ECN | Current Location | QUANTITY | Acquisition Cost |
| --- | --- | --- | --- | --- | --- |
| 1 | BLAST TEST APPARATUS, M/N: N/A S/N: N/A | 5163853 | NA | 1 | 83,458.00 |
| 2 | CAMERA, VIDEO, HIGHSPEED, M/N: V2640 S/N: 22395 | 5060399 | NA | 1 | 201,370.00 |
| 3 | CAMERA, VIDEO, HIGHSPEED, M/N: Phantom V2012 S/N: 21232 | 5057513 | NA | 1 | 130,584.00 |
| 4 | CONTAINER, CONEX; M/N: PAN-22G1-14E S/N: A23011722 | 5163839 | NA | 1 | 5,550.00 |
| 5 | CONTAINER, CONEX; M/N: PAN-22G1-14E S/N: A23011967 | 5163840 | NA | 1 | 5,555.00 |
| 6 | TRIPOD, OPTICAL INSTRUMENT Item Number: CEL-91531 | 5171419 | NA | 1 | 5,292.00 |
| 7 | ANTENNA M/N: GS18 S/N: 4901876 | 5170952 | NA | 1 | 21,800.00 |
| 8 | CONTROLLER, FIELD M/N: CS20 S/N: N/A | 5170953 | NA | 1 | 5,400.00 |
| 9 | Sky-Watcher CQ350 Pro Mount Tripod Item Number: S30810 ; Serial Number: N/A | not tagged | NA | 1 | 3,983.10 |

NATIONAL AERONAUTICS AND SPACE ADMINISTRATION (NASA)

ENGINEERING SERVICES AND SCIENCE CAPABILITY AUGMENTATION (ESSCA) II

# ATTACHMENT J-14
GOVERNMENT PROPERTY MANAGEMENT PLAN

The approved Government Property Management Plan, and any subsequent approved revisions during the term of this contract, will either be incorporated into the contract in full text or by reference with the same force and effect as if it were given in full text.

NATIONAL AERONAUTICS AND SPACE ADMINISTRATION (NASA)

ENGINEERING SERVICES AND SCIENCE CAPABILITY AUGMENTATION (ESSCA) II

# ATTACHMENT J-15
ORGANIZATIONAL CONFLICT OF INTEREST (OCI) PLAN

The approved Organizational Conflict of Interest Plan, and any subsequent approved revisions during the term of this contract, will either be incorporated into the contract in full text or by reference with the same force and effect as if it were given in full text.

NATIONAL AERONAUTICS AND SPACE ADMINISTRATION (NASA)

ENGINEERING SERVICES AND SCIENCE CAPABILITY AUGMENTATION (ESSCA) II

# ATTACHMENT J-16
WAGE DETERMINATIONS

The following wage determinations are hereby incorporated into the contract by reference. The full wage determinations are accessible at https://sam.gov/wage-determinations.

| Wage Determination Number | Revision Number | Published Date |
| --- | --- | --- |
| 2015-4555 | 28 | December 3, 2025 |
| 2015-4727 | 28 | December 3, 2025 |
| 2015-4341 | 32 | December 3, 2025 |
| 2015-5147 | 28 | December 3, 2025 |
| 2015-5233 | 32 | December 3, 2025 |
| 2015-5603 | 29 | December 3, 2025 |
| 2015-4603 | 31 | December 3, 2025 |
| 2015-5641 | 29 | December 3, 2025 |
| 2015-4281 | 35 | December 3, 2025 |
| 2015-5189 | 32 | December 3, 2025 |

NATIONAL AERONAUTICS AND SPACE ADMINISTRATION (NASA)

ENGINEERING SERVICES AND SCIENCE CAPABILITY AUGMENTATION (ESSCA) II

# ATTACHMENT J-17
INDEFINITE DELIVERY INDEFINITE QUANTITY (IDIQ) TASK ORDERS

Task order number and title will be captured post award.

NATIONAL AERONAUTICS AND SPACE ADMINISTRATION (NASA)

ENGINEERING SERVICES AND SCIENCE CAPABILITY AUGMENTATION (ESSCA) II

# ATTACHMENT J-18
ACRONYM LIST

ACRONYM LIST1

| ACES | Agency Consolidated End-User Services |
| --- | --- |
| ACO | Administrative Contracting Officer |
| ADEM | Alabama Department of Environmental Management |
| AED | Automated External Defibrillator |
| AEDL | ATOMS ESSCA Document Library |
| AFRC | Armstrong Flight Research Center |
| AFT | ATOMS Funding Tool |
| AL | Alabama |
| ALI | Accounting Line Item |
| ANOSCA | Administrator Notification of Significant Contract Action |
| ANSI | American National Standards Institute |
| AP | Accounts Payable |
| APL | Acceptable Performance Level |
| APT | ATOMS Preparation Tool |
| ARC | Ames Research Center |
| ART | ATOMS Routing Tool |
| AS | Aerospace Standard |
| AS | Office of Center Operations, MSFC org code |
| ASME | American Society of Mechanical Engineers |
| ATOMS | Automated Tools for Order Management Simplification |
| BS | Bachelor of Science |
| BLS | Bureau of Labor Statistics |
| CAD | Computer-Aided Design |
| CAGE | Commercial and Government Entity |
| CAP | Corrective Action Plan |
| CAS | Cost Accounting Standards |
| CASB | Cost Accounting Standards Board |
| CD | Contractual Data |
| CFD | Computational Fluid Dynamics |
| CFM | Cryogenic Fluid Management |
| CFR | Code of Federal Regulations |
| CITR | Commercial IT Request |
| CLIN | Contract Line-Item Number |
| CM | Configuration Management |
| CMMI | Capability Maturity Model Integration |
| CMO | Contract Management Operations |
| CMO | Contract Management Overhead |
| CNSI | Classified National Security Information |
| CO | Contracting Officer |
| COI | Conflict of Interest |
| COOP | Continuity of Operations |
| COR | Contracting Officer’s Representative |
| COTS | Commercial-Off-The-Shelf |
| CPAF | Cost-Plus-Award-Fee |
| CPARS | Contractor Performance Assessment Reporting System |
| CPFF | Cost-Plus-Fixed-Fee |
| CPR | Core Program Requirements |
| CR | Change Request |
| CS | Civil Servant |
| CS | Office of Strategic Analysis and Communications, MSFC org code |
| CT | Central Time |
| CWBS | Contract Work Breakdown Structure |
| CY | Contract Year |
| DAFWII | Days Away From Work Injury or Illness |
| D.C. | District of Columbia |
| DCAA | Defense Contract Audit Agency |
| DCMA | Defense Contract Management Agency |
| DCL | Document Change Log |
| DD | Department of Defense |
| DO | Delivery Order |
| DOCP | Delivery Order Change Plan |
| DOCR | Delivery Order Change Request |
| DoD | Department of Defense |
| DOL | Department of Labor |
| DOP | Delivery Order Plan |
| DOR | Delivery Order Request |
| DOT | Department of Transportation |
| DPD | Data Procurement Document |
| DRD | Data Requirements Description |
| DRFP | Draft Request For Proposal |
| DRL | Data Requirements List |
| DVD | Digital Video Disc |
| e.g. | Exempli gratia (Latin), meaning “for example” |
| EAC | Estimate at Completion |
| EAR | Export Administration Regulations |
| ECLSS | Environmental Control and Life Support System |
| ECP | Engineering Change Proposal |
| ED | Engineering Directorate, MSFC org code |
| EDMS | Electronic Document Management System |
| EE | Chief Engineers Office, MSFC org code |
| EE | Environmental (classification) |
| EEE | Electrical, Electronic and Electromechanical |
| EEOH | Environmental Engineering and Occupational Health |
| EFSS | Enterprise File Sharing and Sync |
| EIT | Electronic and Information Technology |
| EM | Materials and Processes Laboratory, MSFC ED org code |
| EMC | Electromagnetic Compatibility |
| EMI | Electromagnetic Interference |
| EMS | Environmental Management System |
| ENS | Emergency Notification System |
| EPA | Environmental Protection Agency |
| EPM | Excel® Pricing Model |
| EPTO | Effective Period of the Task Order |
| ER | Propulsion Systems Department, MSFC ED org code |
| ERI | Economic Research Institute |
| ES | Engineer/Scientist |
| ES | Space Systems Department, MSFC ED org code |
| ESE | Environmental Sensitive Equipment |
| ESSCA | Engineering Services and Science Capability Augmentation |
| ESSSA | Engineering Science Services and Skills Augmentation |
| ET | Engineering Technician |
| ET | Test Laboratory, MSFC ED org code |
| ETC | Estimate to Complete |
| EUS | Exploration Upper Stage |
| EV | Spacecraft and Vehicle Systems Department, MSFC ED org code |
| EVM | Earned Value Management |
| F.o.b. | Free on Board |
| FAC-COR | Federal Acquisition Certification for Contracting Officer’s Representative |
| FAPIIS | Federal Awardee Performance and Integrity Information System |
| FAR | Federal Acquisition Regulation |
| FDO | Fee Determination Official |
| FEMP | Federal Energy Management Program |
| FFP | Firm-Fixed-Price |
| FICA | Federal Insurance Contribution Act |
| FGE | Full Grade Equivalent |
| FIFO | First In, First Out |
| FLSA | Fair Labor Standards Act |
| FMD | Financial Management Division |
| FPGA | Field-Programmable Gate Ray |
| FPRA | Forward Pricing Rate Agreement |
| FPRP | Forward Pricing Rate Proposal |
| FRACTAL | Frequency Response Analysis and Comparison Tool Assuming Linearity |
| FSO | Facility Security Officer |
| FTE | Full Time Equivalent |
| FUI | Federal Unemployment Insurance |
| FWBS | Funding Work Breakdown Structure |
| FY | Fiscal Year |
| G&A | General and Administrative |
| GAAP | Generally Accepted Accounting Principles |
| GAO | Government Accountability Office |
| GED | General Equivalency Diploma |
| GN&C | Guidance, Navigation, and Control |
| GPS | Global Positioning System |
| GRC | Glenn Research Center |
| GS | General Schedule |
| GSE | Ground Support Equipment |
| GSFC | Goddard Space Flight Center |
| GUI | Graphical User Interface |
| HAZ MAT | Hazardous Materials |
| HBCU/OMI | Historically Black Colleges and Universities/Other Minority Institutions |
| HDBK | Handbook |
| HLS | Human Landing System |
| HP | Human Exploration Development & Operations Office, MSFC org code |
| HQ | Headquarters |
| HR | Human Resources |
| HS | Human Capital Office, MSFC org code |
| HUBZone | Historically Under-Utilized Business Zone |
| IAGP | Installation-Accountable Government Property |
| i.e. | Id est (Latin), meaning “in other words” or “that is to say” |
| ICAM | Identity Credential and Access Management |
| ID | Identifier |
| IDIQ | Indefinite-Delivery/Indefinite-Quantity |
| idMAX | Identity Management and Account Exchange |
| IEC | Integrated Engineering Capability |
| IEEE | Institute of Electrical and Electronics Engineers |
| III | Interstate Identification Index |
| IPO | Industrial Property Office |
| IPP | Invoice Processing Platform |
| IRIS | Invoice Routing and Information System |
| IRS | Internal Revenue Service |
| ISS | International Space Station |
| IT | Information Technology |
| ITAR | International Traffic in Arms Regulations |
| ITD | Inception to Date |
| ITS | Information Technology Security |
| JOFOC | Justification for Other than Full and Open Competition |
| JSC | Johnson Space Center |
| JV | Joint Venture |
| KSC | Kennedy Space Center |
| LaRC | Langley Research Center |
| LB | Large Business |
| LEO | Low-Earth Orbit |
| LP | Human Landing System Program Office, MSFC org code |
| LRA | Lead Resource Analyst |
| LS | Logistics Support |
| LS | Office of the General Counsel, MSFC org code |
| MA | Management |
| MAEB | Materials Application and Evaluation Board |
| MAF | Michoud Assembly Facility |
| MAVERIC | Marshall Aerospace Vehicle Representation in C |
| MBSE | Model Based Systems Engineering |
| MIDL | MSFC Integrated Document Library |
| MIL | Military |
| MIPSS | Marshall Integrated Program Support Services |
| MISM | MSFC Integrated Service Management |
| MIUL | Material Identification Usage List |
| MPD | Marshall Policy Directive |
| MPR | Marshall Procedural Requirement |
| MPS | Modular Propulsion System |
| MS | Mississippi |
| MS | Microsoft |
| MSFC | Marshall Space Flight Center |
| MTA | Management and Technical Approach |
| MUA | Material Usage Agreement |
| MWI | Marshall Work Instruction |
| N/A | Not Applicable |
| NACI | National Agency Check with Inquiry |
| NAICS | North American Industry Classification System |
| NAMS | NASA Account Management System |
| NASA | National Aeronautics Space Administration |
| NBIC | National Board Inspection Code |
| NCIC | National Crime Information Center |
| NDE | Non-Destructive Evaluation |
| NESS | NASA Form 1018 Electronic Submission System |
| NF | NASA Form |
| NFPA | National Fire Protection Association |
| NFS | NASA FAR Supplement |
| NMIS | NASA Mishap Information System |
| NODIS | NASA Online Directives Information System |
| NPD | NASA Policy Directive |
| N-PROP | NASA Property Notification System |
| NPS | Nuclear Propulsion Systems |
| NPR | NASA Procedures and Requirements |
| NRRS | NASA Records Retention Schedule |
| NSSC | NASA Shared Services Center |
| NSSTC | The National Space Science and Technology Center |
| NSTC | NASA Safety Training Center |
| NTE | Not to Exceed |
| NTSR | New Technology Summary Report |
| OCE | Office of the Chief Engineer |
| OCFO | Office of the Chief Financial Officer |
| OCI | Organizational Conflict of Interest |
| ODC | Other Direct Costs |
| ODS | Ozone Depleting Substances |
| OGC | Office of the General Counsel |
| OJT | On the Job Training |
| OMB | Office of Management and Budget |
| OPM | Offeror’s Pricing Model |
| OPR | Office of Primary Responsibility |
| ORCA | On-Line Representations and Certifications Application |
| OS | Operating System |
| OSBP | Office of Small Business Program |
| OSDBU | Office of Small Disadvantaged Business Utilization |
| OSHA | Occupational Safety and Health Administration |
| OTIS | Optimal Trajectories by Implicit Simulation |
| OTR | One Time Requirement |
| OWI | Organizational Work Instruction |
| PCD | Procurement Class Deviation |
| PCP | Personnel training and Certification Plan |
| PDF | Portable Document Format |
| PEB | Performance Evaluation Board |
| PhD | Doctor of Philosophy |
| PIV | Personal Identity Verification |
| PLC | Programmable Logic Controller |
| PLI | Procurement Line Item |
| PLI | Propellant Liner and Insulation |
| PO | Purchase Order |
| POC | Point of Contact |
| POP | Period of Performance |
| POST | Program to Optimize Simulated Trajectories |
| PP&E | Property, Plant & Equipment |
| PPBE | Planning, Programming, Budgeting & Execution |
| PR | Purchase Request |
| PRB | Postretirement Benefits |
| PS | Office of Procurement, MSFC org code |
| PRS | Performance Requirements Summary |
| PWBS | Program Work Breakdown Structure |
| PWS | Performance Work Statement |
| QA | Quality Assurance |
| QASP | Quality Assurance Surveillance Plan |
| QD | Safety and Mission Assurance Directorate, MSFC org code |
| QMS | Quality Management System |
| RA | Resource Analyst |
| RCS | Reaction Control System |
| RDT | Requirements Development Team |
| RF | Radio Frequency |
| RFI | Request for Information |
| RFP | Request For Proposal |
| RS | Office of the Chief Financial Officer, MSFC org code |
| SA | Safety |
| SAM | System for Award Management |
| SAP | System Analysis Program Development |
| SATERN | System for Administration, Training and Educational Resources for NASA |
| SAVANT | Solar Array Verification and Analysis Tool |
| SB | Small Business |
| SBIR | Small Business Innovation Research |
| SBU | Sensitive But Unclassified |
| SCLS | Service Contract Labor Standards |
| SCRS | Safety Concerns Reporting System |
| SDVOSB | Service-Disabled Veteran-Owned Small Business |
| SEB | Source Evaluation Board |
| SEMO | Supply and Equipment Management Officer |
| SDB | Small Disadvantaged Business |
| SDVOSB | Service-Disabled Veteran-Owned Small Business |
| SF | Standard Form |
| SF | Michoud Assembly Facility, MSFC org code |
| SHE | Safety, Health, and Environmental |
| SIC | Standard Industrial Classification |
| SIL | System Integration Laboratory |
| SITF | System Integration Test Facility |
| SLS | Space Launch System |
| SMA | Safety and Mission Assurance |
| SME | Subject Matter Expert |
| SMT | Surface Mount Technology |
| SOO | Statement of Objectives |
| SOW | Statement of Work |
| SPCC | Spill, Prevention, Control, and Countermeasures |
| SSA | Source Selection Authority |
| SSC | Stennis Space Center |
| SSWP | Supervisors Safety Web page |
| ST | Science & Technology Office, MSFC org code |
| STC | Staffing and Total Compensation |
| STD | Standard |
| SUI | State Unemployment Insurance |
| TAG | Technical Advisory Group |
| TBD | To Be Determined |
| TBP | To Be Proposed |
| TCR | Total Case Rate |
| TI | Task Initiator |
| TIN | Taxpayer Identification Number |
| TIPI | Technology, Innovations, and Process Improvement Plan |
| TM | Technical/Task Monitor |
| TO | Task Order |
| TOCP | Task Order Change Plan |
| TOCR | Task Order Change Request |
| TOM | Task Order Monitor |
| TOP | Task Order Plan |
| TOR | Task Order Request |
| UEI | Unique Entity Identifier |
| U.S. | United States |
| USML | United States Munitions List |
| UPA | Urine Processor Assembly |
| URL | Uniform Resource Locator |
| USC | United States Code |
| USDA | United States Department of Agriculture |
| VOSB | Veteran-Owned Small Business |
| WBS | Work Breakdown Structure |
| WOSB | Women-Owned Small Business |
| WYE | Work Year Equivalent |
| YR | Year |
| XP | Space Launch System Program Office, MSFC org code |
| XRCF | X-Ray & Cryogenic Facility |

NATIONAL AERONAUTICS AND SPACE ADMINISTRATION (NASA)

ENGINEERING SERVICES AND SCIENCE CAPABILITY AUGMENTATION

(ESSCA) II

# ATTACHMENT J-19 
PURSUITS CULTURE AND PARTNERINGPLAN

The Pursuits Culture and Partnering Plan, and any subsequent approved revisions during the term of this contract, will either be incorporated into the contract in full text or by reference with the same force and effect as if it were given in full text.

NATIONAL AERONAUTICS AND SPACE ADMINISTRATION (NASA)

ENGINEERING SERVICES AND SCIENCE CAPABILITY AUGMENTATION

(ESSCA) II

# ATTACHMENT J-20
DD254, DEPARTMENT OF DEFENSE CONTRACT SECURITY CLASSIFICATION SPECIFICATION

The approved DD254 will be incorporated into the contract post-award.

NATIONAL AERONAUTICS AND SPACE ADMINISTRATION (NASA) ENGINEERING SERVICES AND SCIENCE CAPABILITY AUGMENTATION

(ESSCA) II

# ATTACHMENT J-21
TASK ORDER AND DELIVERY ORDER CONTENT REQUIREMENTS

## 1.0 Task Orders

A Task Order (TO) is created through a two-step process:

- The Government creates a Task Order Request (TOR) which is reviewed within the Government, then routed to the Contractor following approval by the contracting officer (CO).

- The Contractor creates a Task Order Plan (TOP) which is returned to the Government for internal review.  Once the CO approves the TOP, the joint content of the TOR and corresponding TOP constitute the TO.

## Task Order Request Content

NOTE: Fields indicated with an asterisk are populated from pull-down menus within the ATOMS Suite.

| At the TO Level: |  |  |
| --- | --- | --- |
|  | a | TO title |
|  | b | Revision Number (auto-increment with each TO change request [TOCR]) |
|  | c | Task Initiator (TI) (may be selectable-entry based on active TI accounts)* |
|  | d | Performing Organization (selectable-entry used to partially fill in the Contract Work Breakdown Structure [CWBS])* |
|  | e | Skill (selectable entry used to partially fill in the CWBS)* |
|  | f | CWBS: Performing Organization, Skill, and Task ID (PSID) (Partially completed by d & e, refer to Attachment J-9, Contract Work Breakdown Structure for numbering information) |
|  | g | Period of Performance (to/from date) |
|  | h | Urgency (Normal/Emergency) as a roll-up of sub-task urgency designations |
|  | i | Justification for Technical Direction |
|  | j | Description/Objectives |
|  | k | Summary of changes (specific to a TOCR, the summary must include the CWBS, sections changed, description of change, and cost impact. The description may be divided into separate Government and Contractor fields) |
|  | l | TO Review Comments |
| At each Sub-Task Level: |  |  |
|  | a | Sub-task title |
|  | b | Resource Analyst (RA)(may be selectable-entry based on active RA account)* |
|  | c | CWBS, to include: PSID, funding source, funding sub-source, and activity (selectable for each CWBS level or entered manually)* |
|  | d | Period of Performance (to/from date) |
|  | e | Urgency (Normal/Emergency) (Yes/No) as referenced in NFS 1852.216-80, Task Ordering Procedure. |
|  | f | Justification for Emergency Subtask Authorization |
|  | g | Place of performance for the work (if not onsite) |
|  | h | Select whether the TO is severable or non-severable, and include a rationale box for non-severable designations |
|  | i | Description/Objectives |
|  | k | Skills Required |
|  | j | Deliverables, Milestones, Travel, and Risk |
|  | k | Government-Furnished Equipment (GFE), Materials, Supplies, and Equipment |
|  | l | Additional Comments/Instructions |

## Task Order Plan Content

| Task Order Plan / Task Order Content |  |
| --- | --- |
| 1. Repeated from the TOR at the TO Level: |  |
|  | a. TO Title |
|  | b. Revision Number |
|  | c. TI |
|  | d. Performing Organization |
|  | e. Skill |
|  | f. CWBS: PSID (Partially completed by d & e, refer to Attachment J-9, Contract Work Breakdown Structure, for numbering information) |
|  | g. Period of Performance (to/from date) |
|  | h. Urgency (Normal/Emergency) |
|  | i. Flag to indicate Technical Direction |
|  | j. Description/Objectives |
| 2. Repeated from the TOR at each Sub-Task Level: |  |
|  | a. Sub-task Title |
|  | b. Resource Analysts |
|  | c. CWBS |
|  | d. Period of Performance (to/from date) |
|  | e. Urgency (Normal/Emergency) |
|  | f. Justification for Emergency Authorization |
|  | g. Description/Objectives |
|  | h. Skills Required |
|  | i. Deliverables, Milestones, Travel, and Risk |
|  | j. GFE, Materials, Supplies, and Equipment |
|  | k. Additional Comments/Instructions |
| 3. The following Contractor-supplied data: |  |
|  | a. TO Manager(s) |
|  | b. Summary of Changes |
|  | c. Technical Approach |
|  | d. Discussion of Skills required (labor skill mix) |
|  | e. Participating Team (including subcontractors), by Company name |
|  | f. Materials, supplies, tools, facilities, and equipment required and whether such items will be Government provided, Contractor provided, or acquired by the Contractor as part of the TO Other Direct Costs (ODC). This includes any anticipated purchases that are over $250,000 (including estimated acquisition cost) |
|  | g. Include a plan of costs for the proposed task order that shows the (i) changes and (ii) resulting costs, phased by month by the various cost categories (e.g., Labor, materials, Equipment, Travel, Training, Relocation) including both labor hours (decomposed into the component labor categories, and distinguishing any direct-charged management labor from other labor) and work year equivalents (WYE’s). |
|  | h. Deliverables and Milestones (including subcontractor deliverables and any lower-level deliverables developed by the Contractor) |
|  | i. Delivery/Performance Schedule, including start and end dates |
|  | j. Special considerations (e.g., recruiting, consulting, safety concerns) that may affect performance |
|  | k. Risk Assessment and Risk Mitigation Plan |
|  | l. Cost Estimate to include labor categories and labor hours segregated for Prime and subcontractors, and travel, training, ODCs, and material |
|  | m. Maximum estimated cost and fee, and fee period allocations |
|  | n. Organizational Conflict of Interest (OCI) Notification (if needed) |
|  | o. Additional Comments |

## Delivery Orders

A Delivery Order (DO) is created through a two-step process:

- The Government creates a Delivery Order Request (DOR) which is reviewed within the Government, then routed to the Contractor following approval by the CO.

- The Contractor creates a Delivery Order Plan (DOP) which is returned to the Government for internal review. Once the Government completes reviews the CO will issue the DO.

  - Delivery Order Request Content

NOTE: Fields indicated with an asterisk are populated from pull-down menus within the ATOMS Suite.

| At the Delivery Order Level: |  |  |
| --- | --- | --- |
|  | a | DO title |
|  | b | Revision Number (auto-increment with each DO change request [DOCR]) |
|  | c | TI (may be selectable-entry based on active TI accounts)* |
|  | d | Performing Organization (selectable-entry used to partially fill in the CWBS)* |
|  | e | Skill (selectable entry used to partially fill in the CWBS) – DOs will use 13* |
|  | f | CWBS: PSID (Partially completed by d & e, refer to Attachment J-9, Contract Work Breakdown Structure for numbering information). |
|  | g | Period of Performance (to/from date) |
|  | h | Urgency (Normal/Emergency) |
|  | j | Description/Objectives |
|  | k | Summary of changes (specific to a DOCR, the summary must include the CWBS, sections changed, description of change, and cost impact. The description may be divided into separate Government and Contractor fields) |
|  | l | DO Review Comments |
| For the Single Sub-DO Level: |  |  |
|  | a | Repeat Title |
|  | b | RA (may be selectable-entry based on active RA account)* |
|  | c | CWBS, to include: PSID, funding source, funding sub-source, and activity (selectable for each CWBS level or entered manually)* |
|  | d | Period of Performance (to/from date) |
|  | e | Urgency (Normal/Emergency) (Yes/No) as referenced in, NFS 1852.216-80, Task ordering procedure. |
|  | f | Justification for Emergency Subtask Authorization |
|  | g | Place of performance for the work (if not onsite) |
|  | h | Select whether the DO is severable or non-severable, and include a rationale box for non-severable designations (DOs will typically be non-severable.) |
|  | i | Description/Objectives |
|  | j | Skills Required |
|  | k | Deliverables, Milestones, Travel, and Risk |
|  | l | GFE, Materials, Supplies, and Equipment |
|  | m | Additional Comments/Instructions |

## 2.2	Minimal Delivery Order Plan Content

Based upon the nature of the work the DOR may require additional content but will always include the content below.

| Delivery Order Plan / Delivery Order content |  |
| --- | --- |
| 1. Repeated from the (DOR) at the DO Level: |  |
|  | a. DO Title |
|  | b. Revision Number |
|  | c. TI |
|  | d. Performing Organization |
|  | e. Skill (DOs will use 13) |
|  | f. CWBS: PSID (Partially completed by d & e, refer to Attachment J-9, Contract Work Breakdown Structure (CWBS) for numbering information) |
|  | g. Period of Performance (to/from date) |
|  | h. Description/Objectives |
| 2. Repeated from the DOR at the sub-DOR Level: |  |
|  | a. Repeat Title |
|  | b. RA |
|  | c. CWBS |
|  | d. Cost Center |
|  | e. Period of Performance (to/from date) |
|  | f. Description/Objectives |
|  | g. Skills Required (DOs will use 13) |
|  | h. Deliverables, Milestones, Travel, and Risk |
|  | i. GFE, Materials, Supplies, and Equipment |
|  | j. Additional Comments/Instructions |
| 3. The following Contractor-supplied data: |  |
|  | a. DO Manager(s) |
|  | b. Summary of Changes |
|  | c. Technical Approach |
|  | d. Discussion of Skills required (labor skill mix) |
|  | e. Participating Team (including subcontractors), by Company name |
|  | f. Materials, supplies, tools, facilities and equipment required and whether such items will be Government provided, Contractor provided, or acquired by the Contractor as part of the DO ODCs. This includes any anticipated purchases that are over $250,000 (including estimated acquisition cost) |
|  | g. Include a plan of costs for the proposed DO that shows the (i) changes and (ii) resulting costs, phased by month by the various cost categories (e.g., Labor, materials, Equipment, Travel, Training, Relocation) including both labor hours (decomposed into the component labor categories, and distinguishing any direct-charged management labor from other labor) and equivalent WYE’s |
|  | h. Deliverables and Milestones (including subcontractor deliverables and any lower-level deliverables developed by the Contractor) |
|  | i. Delivery/Performance Schedule, including start and end dates |
|  | j. Special considerations (e.g., recruiting, consulting, safety concerns) that may affect performance |
|  | k. Risk Assessment and Risk Mitigation Plan |
|  | l. Cost Estimate to include labor categories and labor hours segregated for Prime and subcontractors, and travel, training, ODCs, and material |
|  | m. Maximum estimated cost and fee, and fee period allocations |
|  | n. OCI Notification (if needed) |
|  | o. Additional Comments |

The following figure provides the TO and DO creation and change process flows.

Figure J-21-1: Task Order/Delivery Order Creation and Change Process

NATIONAL AERONAUTICS AND SPACE ADMINISTRATION (NASA)

ENGINEERING SERVICES AND SCIENCE CAPABILITY AUGMENTATION

(ESSCA) II

# ATTACHMENT J-22 
MANAGEMENT PLAN

The approved Management Plan, and any subsequent approved revisions during the term of this contract, will either be incorporated into the contract in full text or by reference with the same force and effect as if it were given in full text.

NATIONAL AERONAUTICS AND SPACE ADMINISTRATION (NASA)

ENGINEERING SERVICES AND SCIENCE CAPABILITY AUGMENTATION

(ESSCA) II

# ATTACHMENT J-23 
CONTRACTOR PERSONNEL CERTIFICATION PLAN

The approved Contractor Personnel Certification Plan, and any subsequent approved revisions during the term of this contract, will either be incorporated into the contract in full text or by reference with the same force and effect as if it were given in full text.

NATIONAL AERONAUTICS AND SPACE ADMINISTRATION (NASA)

ENGINEERING SERVICES AND SCIENCE CAPABILITY AUGMENTATION

(ESSCA) II

# ATTACHMENT J-24
MANDATORY AND REQUIRED TRAINING

| Title | Frequency | Target Audience | Delivery Method |
| --- | --- | --- | --- |
| Orientation To NASA Safety Culture | One Time | All Contractors | Online |
| SHE 102/MSFC SHE Program Refresher Training | Annually | All Contractors | Online |
| Annual Security Refresher Training | Annually | All Contractors | Online |
| SHE 101/MSFC SHE Program | 60 Days of Hire for New Employees & if Employee has a 5 Year Break in Service | New Hires (within 60 days of employment date). All Contractors | Online |
| SHE 101C/SHE Program Construction Awareness Training | One Time | Construction Contractors | Online |
| SHE 106 Safety Visit Training for Supervisors | One Time | Contractor employees responsible for performing Monthly Supervisor SHE Visit inspections. | Instructor Led |
| SHE 118 MSFC SHE Training for Managers/Supervisors | One Time | Contractor Supervisors/Managers | Instructor Led |
| SHE 126 Job Hazard Analysis | One Time | Contractors (Job Specific) | Online |
| SHE 127 MSFC Lock-out/Tagout Program: Controlling Hazardous Energy | One Time | Contractors (Job Specific) | Online |
| SHE 152 Hazard Identification & Warning System | One Time | All Contractors | Online |
| Cybersecurity And Privacy Awareness Training | Annually | All Contractors | Online |
| High Threat Security Over-Seas Seminar | Every 5 years | International Travelers | Online |

NATIONAL AERONAUTICS AND SPACE ADMINISTRATION (NASA)

ENGINEERING SERVICES AND SCIENCE CAPABILITY AUGMENTATION

(ESSCA) II

# ATTACHMENT J-25 
INFORMATION SYSTEM SECURITY PLAN

The approved Information System Security Plan, and any subsequent approved revisions during the term of this contract, will either be incorporated into the contract in full text or by reference with the same force and effect as if it were given in full text.

# Section K – Representations, Certification, and other Statements of Offerors

FAR Clauses Incorporated by Reference

| Number | Title | Effective Date |
| --- | --- | --- |
| 52.203-11 | Certification and Disclosure Regarding Payments to Influence Certain Federal Transactions | SEP 2024 |
| 52.203-18 | Prohibition on Contracting with Entities that Require Certain Internal Confidentiality Agreements or Statements-Representation. | JAN 2017 |
| 52.240-90 | Security Prohibitions and Exclusions Representations and Certifications. | SEP 2025 (DEVIATION) |

FAR Clauses Incorporated by Full Text

52.204-5 Women-Owned Business (Other Than Small Business). OCT 2014

(a) Definition."Women-owned business concern," as used in this provision, means a concern that is at least 51 percent owned by one or more women; or in the case of any publicly owned business, at least 51 percent of its stock is owned by one or more women; and whose management and daily business operations are controlled by one or more women.

(b) Representation. [Complete only if the offeror is a women-owned business concern and has not represented itself as a small business concern in paragraph (c)(1) of FAR 52.219-1, Small Business Program Representations, of this solicitation.] The offeror represents that it ☐ is a women-owned business concern.

(End of provision)

52.209-2 Prohibition on Contracting with Inverted Domestic Corporations-Representation.  DEC 2025 (DEVIATION)

(a) Definitions. As used in this clause—

Inverted domestic corporation means a foreign incorporated entity that meets the definition of an inverted domestic corporation under 6 U.S.C. 395(b), applied in accordance with the rules and definitions of 6 U.S.C. 395(c).

Subsidiary means an entity in which more than 50 percent of the entity is owned—

(1) Directly by a parent corporation; or

(2) Through another subsidiary of a parent corporation.

(b) Government agencies are not permitted to use appropriated (or otherwise made available) funds for contracts with either an inverted domestic corporation, or a subsidiary of an inverted domestic corporation, unless the exception at 9.108-3(b) applies or the requirement is waived in accordance with the procedures at 9.108-5.

(c) Representation. The Offeror represents that-

(1) It ☐ is, ☐ is not an inverted domestic corporation; and

(2) It ☐ is, ☐ is not a subsidiary of an inverted domestic corporation.

(End of provision)

52.209-5 Certification Regarding Responsibility Matters. DEC 2025 (DEVIATION)

(a)(1) The Offeror certifies, to the best of its knowledge and belief, that—

(i) The Offeror and/or any of its Principals—

(A) Are ☐ are not ☐ presently debarred, suspended, proposed for debarment, or declared ineligible for the award of contracts by any Federal agency;

(B) Have ☐  have not ☐ , within a three-year period preceding this offer, been convicted of or had a civil judgment rendered against them for: commission of fraud or a criminal offense in connection with obtaining, attempting to obtain, or performing a public (Federal, State, or local) contract or subcontract; violation of Federal or State antitrust statutes relating to the submission of offers; or commission of embezzlement, theft, forgery, bribery, falsification or destruction of records, making false statements, tax evasion, violating Federal criminal tax laws, or receiving stolen property (if offeror checks "have", the offeror shall also see 52.209-7, if included in this solicitation);

(C) Are ☐ are not ☐ presently indicted for, or otherwise criminally or civilly charged by a governmental entity with, commission of any of the offenses enumerated in paragraph (a)(1)(i)(B) of this provision; and

(D) Have ☐, have not ☐, within a three-year period preceding this offer, been notified of any delinquent Federal taxes in an amount that exceeds the threshold at 9.104-5(a)(2) for which the liability remains unsatisfied. Federal taxes are considered delinquent if both of the following criteria apply:

(1) The tax liability is finally determined. The liability is finally determined if it has been assessed. A liability is not finally determined if a pending administrative or judicial challenge remains. In the case of a judicial challenge to the liability, the liability is not finally determined until all judicial appeal rights have been exhausted.

(2) The taxpayer is delinquent in making payment. A taxpayer is delinquent if the taxpayer has failed to pay the tax liability when full payment was due and required. A taxpayer is not delinquent in cases where enforced collection action is precluded.

(ii) The Offeror has ☐ has not ☐, within a 3-year period preceding this offer, had one or more contracts terminated for default by any Federal agency.

(2) "Principal," for the purposes of this certification, means an officer, director, owner, partner, or a person having primary management or supervisory responsibilities within a business entity (e.g., general manager; plant manager; head of a division or business segment; and similar positions).

(b) The Offeror shall provide immediate written notice to the Contracting Officer if, at any time prior to contract award, the Offeror learns that its certification was erroneous when submitted or has become erroneous by reason of changed circumstances.

(c) A certification that any of the items in paragraph (a) of this provision exists will not necessarily result in withholding of an award under this solicitation. However, the Government will consider the certification in connection with a determination of the Offeror's responsibility. Failure of the Offeror to furnish a certification or provide such additional information as requested by the Contracting Officer may render the Offeror nonresponsible.

(d) This provision does not require establishment of a system of records in order to render, in good faith, the certification required by paragraph (a). The knowledge and information of an Offeror is not required to exceed that which is normally possessed by a prudent person in the ordinary course of business dealings.

(e) The certification in paragraph (a) of this provision is a material representation of fact upon which reliance was placed when making award. If the Government later determines that the Offeror knowingly rendered an erroneous certification, in addition to other remedies available to the Government, the Contracting Officer may terminate the contract resulting from this solicitation for default.

(End of provision)

52.209-7 Information Regarding Responsibility Matters. DEC 2025 (DEVIATION)

(a) Definitions. As used in this provision—

Administrative proceeding means a non-judicial process that is adjudicatory in nature in order to make a determination of fault or liability (e.g., Securities and Exchange Commission Administrative Proceedings, Civilian Board of Contract Appeals Proceedings, and Armed Services Board of Contract Appeals Proceedings). This includes administrative proceedings at the Federal and State level but only in connection with performance of a Federal contract or grant. It does not include agency actions such as contract audits, site visits, corrective plans, or inspection of deliverables.

Federal contracts and grants with total value greater than $10,000,000 means—

(1) The total value of all current, active contracts and grants, including all priced options; and

(2) The total value of all current, active orders including all priced options under indefinite-delivery, indefinite-quantity, 8(a), or requirements contracts (including task and delivery and multiple-award Schedules).

Principal means an officer, director, owner, partner, or a person having primary management or supervisory responsibilities within a business entity (e.g., general manager; plant manager; head of a division or business segment; and similar positions).

(b) The offeror ☐  has ☐ does not have current active Federal contracts and grants with total value greater than $10,000,000.

(c) If the offeror checked "has" in paragraph (b) of this provision, the offeror represents, by submission of this offer, that the information it has entered in the Federal Awardee Performance and Integrity Information System (FAPIIS) is current, accurate, and complete as of the date of submission of this offer with regard to the following information:

(1) Whether the offeror, and/or any of its principals, has or has not, within the last five years, in connection with the award to or performance by the offeror of a Federal contract or grant, been the subject of a proceeding, at the Federal or State level that resulted in any of the following dispositions:

(i) In a criminal proceeding, a conviction.

(ii) In a civil proceeding, a finding of fault and liability that results in the payment of a monetary fine, penalty, reimbursement, restitution, or damages of $5,000 or more.

(iii) In an administrative proceeding, a finding of fault and liability that results in–

(A) The payment of a monetary fine or penalty of $5,000 or more; or

(B) The payment of a reimbursement, restitution, or damages in excess of $100,000.

(iv) In a criminal, civil, or administrative proceeding, a disposition of the matter by consent or compromise with an acknowledgment of fault by the Contractor if the proceeding could have led to any of the outcomes specified in paragraphs (c)(1)(i), (c)(1)(ii), or (c)(1)(iii) of this provision.

(2) If the offeror has been involved in the last five years in any of the occurrences listed in (c)(1) of this provision, whether the offeror has provided the requested information with regard to each occurrence.

(d) The offeror shall post the information in paragraphs (c)(1)(i) through (c)(1)(iv) of this provision in FAPIIS as required through maintaining an active registration in the System for Award Management, which can be accessed via https://www.sam.gov (see 52.204-7).

(End of provision)

52.209-11 Representation by Corporations Regarding Delinquent Tax Liability or a Felony Conviction under any Federal Law. DEC 2025 (DEVIATION)

(a) The Government will not enter into a contract with any corporation that—

(1) Has any unpaid Federal tax liability that has been assessed, for which all judicial and administrative remedies have been exhausted or have lapsed, and that is not being paid in a timely manner pursuant to an agreement with the authority responsible for collecting the tax liability, where the awarding agency is aware of the unpaid tax liability, unless an agency has considered suspension or debarment of the corporation and made a determination that suspension or debarment is not necessary to protect the interests of the Government; or

(2) Was convicted of a felony criminal violation under any Federal law within the preceding 24 months, where the awarding agency is aware of the conviction, unless an agency has considered suspension or debarment of the corporation and made a determination that this action is not necessary to protect the interests of the Government.

(b) The Offeror represents that–

(1) It is ☐ is not ☐ a corporation that has any unpaid Federal tax liability that has been assessed, for which all judicial and administrative remedies have been exhausted or have lapsed, and that is not being paid in a timely manner pursuant to an agreement with the authority responsible for collecting the tax liability; and

(2) It is ☐ is not ☐ a corporation that was convicted of a felony criminal violation under a Federal law within the preceding 24 months.

(End of provision)

52.209-12 Certification Regarding Tax Matters. OCT 2025

(a) This provision implements section 523 of Division B of the Consolidated and Further Continuing Appropriations Act, 2015 (Pub. L. 113-235), and similar provisions, if contained in subsequent appropriations acts.

(b) If the Offeror is proposing a total contract price that will exceed $7 million (including options), the Offeror shall certify that, to the best of its knowledge and belief, it

(1) Has ☐ filed all Federal tax returns required during the three years preceding the certification;

(2) Has not ☐ been convicted of a criminal offense under the Internal Revenue Code of 1986; and

(3) Has not ☐, more than 90 days prior to certification, been notified of any unpaid Federal tax assessment for which the liability remains unsatisfied, unless the assessment is the subject of an installment agreement or offer in compromise that has been approved by the Internal Revenue Service and is not in default, or the assessment is the subject of a non-frivolous administrative or judicial proceeding.

(End of provision)

52.209-13 Violation of Arms Control Treaties or Agreements-Certification. DEC 2025 (DEVIATION)

(a) This provision does not apply to acquisitions at or below the simplified acquisition threshold or to acquisitions of commercial products and commercial services as defined in Federal Acquisition Regulation 2.101.

(b) Certification. [Offeror shall check either (1) or (2).]

☐ (1) The Offeror certifies that–

(i) It does not engage and has not engaged in any activity that contributed to or was a significant factor in the President's or Secretary of State's determination that a foreign country is in violation of its obligations undertaken in any arms control, nonproliferation, or disarmament agreement to which the United States is a party, or is not adhering to its arms control, nonproliferation, or disarmament commitments in which the United States is a participating state. The determinations are described in the most recent unclassified annual report provided to Congress pursuant to section 403 of the Arms Control and Disarmament Act (22 U.S.C. 2593a). The report is available at https://www.state.gov/bureaus-offices/under-secretary-for-arms-control-and-international-security-affairs/bureau-of-arms-control-verification-and-compliance/; and

(ii) No entity owned or controlled by the Offeror has engaged in any activity that contributed to or was a significant factor in the President's or Secretary of State's determination that a foreign country is in violation of its obligations undertaken in any arms control, nonproliferation, or disarmament agreement to which the United States is a party, or is not adhering to its arms control, nonproliferation, or disarmament commitments in which the United States is a participating state. The determinations are described in the most recent unclassified annual report provided to Congress pursuant to section 403 of the Arms Control and Disarmament Act (22 U.S.C. 2593a). The report is available at https://www.state.gov/bureaus-offices/under-secretary-for-arms-control-and-international-security-affairs/bureau-of-arms-control-verification-and-compliance/; or

☐ (2) The Offeror is providing separate information with its offer in accordance with paragraph (d)(2) of this provision.

(c) Procedures for reviewing the annual unclassified report (see paragraph (b)(1) of this provision). For clarity, references to the report in this section refer to the entirety of the annual unclassified report, including any separate reports that are incorporated by reference into the annual unclassified report.

(1) Check the table of contents of the annual unclassified report and the country section headings of the reports incorporated by reference to identify the foreign countries listed there. Determine whether the Offeror or any person owned or controlled by the Offeror may have engaged in any activity related to one or more of such foreign countries.

(2) If such activity might have occurred, review all findings in the report associated with those foreign countries to determine whether or not each such foreign country was determined to be in violation of its obligations undertaken in an arms control, nonproliferation, or disarmament agreement to which the United States is a party, or to be not adhering to its arms control, nonproliferation, or disarmament commitments in which the United States is a participating state. For clarity, in the annual report an explicit certification of non-compliance is equivalent to a determination of violation. However, the following statements in the annual report are not equivalent to a determination of violation:

(i) An inability to certify compliance.

(ii) An inability to conclude compliance.

(iii) A statement about compliance concerns.

(3) If so, determine whether the Offeror or any person owned or controlled by the Offeror has engaged in any activity that contributed to or is a significant factor in the determination in the report that one or more of these foreign countries is in violation of its obligations undertaken in an arms control, nonproliferation, or disarmament agreement to which the United States is a party, or is not adhering to its arms control, nonproliferation, or disarmament commitments in which the United States is a participating state. Review the narrative for any such findings reflecting a determination of violation or non-adherence related to those foreign countries in the report, including the finding itself, and to the extent necessary, the conduct giving rise to the compliance or adherence concerns, the analysis of compliance or adherence concerns, and efforts to resolve compliance or adherence concerns.

(4) The Offeror may submit any questions with regard to this report by email to NDAA1290Cert@state.gov. To the extent feasible, the Department of State will respond to such email inquiries within 3 business days.

(d) Do not submit an offer unless—

(1) A certification is provided in paragraph (b)(1) of this provision and submitted with the offer; or

(2) In accordance with paragraph (b)(2) of this provision, the Offeror provides with its offer information that the President of the United States has

(i) Waived application under 22 U.S.C. 2593e(d) or (e); or

(ii) Determined under 22 U.S.C. 2593e(g)(2) that the entity has ceased all activities for which measures were imposed under 22 U.S.C. 2593e(b).

(e) Remedies. The certification in paragraph (b)(1) of this provision is a material representation of fact upon which reliance was placed when making award. If the Government later determines that the Offeror knowingly submitted a false certification, in addition to other remedies available to the Government, such as suspension or debarment, the Contracting Officer may terminate any contract resulting from the false certification.

(End of provision)

52.211-14 Notice of Priority Rating for National Defense, Emergency Preparedness, and Energy Program Use. APR 2008

Any contract awarded as a result of this solicitation will be ☐ DX rated order; ☒ DO rated order certified for national defense, emergency preparedness, and energy program use under the Defense Priorities and Allocations System (DPAS) (15 CFR700), and the Contractor will be required to follow all of the requirements of this regulation.

(End of provision)

52.219-1 Small Business Program Representations. DEC 2025 (DEVIATION)

(a) Definitions. As used in this provision-

Economically disadvantaged women-owned small business (EDWOSB) concern means a small business concern that is at least 51 percent directly and unconditionally owned by, and the management and daily business operations of which are controlled by, one or more women who are citizens of the United States and who are economically disadvantaged in accordance with 13 CFR part 127, and the concern is certified by SBA or an approved third-party certifier in accordance with 13 CFR 127.300. It automatically qualifies as a women-owned small business concern eligible under the WOSB Program.

HUBZone small business concern means a small business concern that meets the requirements described in 13 CFR 126.200, is certified by the Small Business Administration (SBA) and designated by SBA as a HUBZone small business concern in the Small Business Search (SBS) (13 CFR 126.103).

Service-disabled veteran-owned small business (SDVOSB) concern eligible under the SDVOSB Program means an SDVOSB concern that is designated in the System for Award Management (SAM) as certified by the Small Business Administration (SBA) in accordance with 13 CFR 128.300.

Small business concern—

(1) Means a concern, including its affiliates, that is independently owned and operated, not dominant in its field of operation, and qualified as a small business under the criteria in 13 CFR part 121 and the size standard in paragraph (b) of this provision.

(2) Affiliates, as used in this definition, means business concerns, one of whom directly or indirectly controls or has the power to control the others, or a third party or parties control or have the power to control the others. In determining whether affiliation exists, consideration is given to all appropriate factors including common ownership, common management, and contractual relationships. SBA determines affiliation based on the factors set forth at 13 CFR 121.103.

Small disadvantaged business concern means a small business concern that-

(1) Is at least 51 percent unconditionally and directly owned (as defined at 13 CFR 124.105) by one or more socially disadvantaged (as defined at 13 CFR 124.103) and economically disadvantaged (as defined at 13 CFR 124.104) individuals who are citizens of the United States, and

(2) The management and daily business operations of which are controlled (as defined at 13 CFR 124.106) by individuals who meet the criteria in paragraph (1) of this definition.

Women-owned small business (WOSB) concern eligible under the WOSB Program (in accordance with 13 CFR part 127) means a small business concern that is at least 51 percent directly and unconditionally owned by, and the management and daily business operations of which are controlled by, one or more women who are citizens of the United States, and the concern is certified by SBA or an approved third-party certifier in accordance with 13 CFR 127.300.

(b)(1) The North American Industry Classification System (NAICS) code for this acquisition is 541715.

(2) The small business size standard is 1300 employees.

(3) The small business size standard for a concern that submits an offer, other than on a construction or service acquisition, but proposes to furnish an end item that it did not itself manufacture, process, or produce (i.e., nonmanufacturer), is 500 employees, or 150 employees for information technology value-added resellers under NAICS code 541519, if the acquisition—

(i) Is set aside for small business and has a value above the simplified acquisition threshold;

(ii) Uses the HUBZone price evaluation preference regardless of dollar value, unless the offeror waives the price evaluation preference; or

(iii) Is an 8(a), HUBZone, service-disabled veteran-owned, economically disadvantaged women-owned, or women-owned small business set-aside or sole-source award regardless of dollar value.

(c) Representations.(1) The offeror represents as part of its offer that—

(i) it ☐ is, ☐ is not a small business concern; or

(ii) It ☐ is, ☐ is not a small business joint venture that complies with the requirements of 13 CFR 121.103(h) and 13 CFR 125.8(a) and (b). [ The offeror shall enter the name and unique entity identifier of each party to the joint venture: _________________________________.]

(2) [Complete only if the offeror represented itself as a small business concern in paragraph (c)(1) of this provision.] The offeror represents that it ☐ is, ☐ is not a women-owned small disadvantage business concern.

(3) Women-owned small business (WOSB) joint venture eligible under the WOSB Program. The offeror represents as part of its offer that it ☐ is, ☐ is not a joint venture that complies with the requirements of 13 CFR 127.506(a) through (c). [ The offeror shall enter the name and unique entity identifier of each party to the joint venture: __.]

(4) Economically disadvantaged women-owned small business (EDWOSB) joint venture. The offeror represents as part of its offer that it ☐ is, ☐ is not a joint venture that complies with the requirements of 13 CFR 127.506(a) through (c). [ The offeror shall enter the name and unique entity identifier of each party to the joint venture: ___________________________________.]

(5) SDVOSB joint venture eligible under the SDVOSB Program. [Complete only if the offeror is certified as a SDVOSB concern]. The offeror represents as part of its offer that it ☐ is, ☐ is not a SDVOSB joint venture eligible under the SDVOSB Program that complies with the requirements of 13 CFR 128.402. [ The offeror shall enter the name and unique entity identifier of each party to the joint venture:_________________________________________________.]

(6) HUBZone joint venture eligible under the HUBZone Program. [Complete only if the offeror is a HUBZone small business concern.] The offeror represents, as part of its offer, that it ☐ is, ☐ is not a HUBZone joint venture that complies with the requirements of 13 CFR 126.616(a) through (c). [ The offeror shall enter the name and unique entity identifier of each party to the joint venture: _______________________________________________________________.] Each HUBZone small business concern participating in the HUBZone joint venture must be certified as a HUBZone concern.

(d) Notice. Under 15 U.S.C. 645(d), any person who misrepresents a firm’s status as a business concern that is small, HUBZone small, small disadvantaged, service-disabled veteran-owned small, economically disadvantaged women-owned small, or women-owned small eligible under the WOSB Program in order to obtain a contract to be awarded under the preference programs established pursuant to section 8, 9, 15, 31, and 36 of the Small Business Act or any other provision of Federal law that specifically references section 8(d) for a definition of program eligibility, will be—

(1) Punished by imposition of fine, imprisonment, or both;

(2) Subject to administrative remedies, including suspension and debarment; and

(3) Ineligible for participation in programs conducted under the authority of the Act.

(End of provision)

52.223-1 Biobased Product Certification. DEC 2025 (DEVIATION)

As required by the Farm Security and Rural Investment Act of 2002 (7 U.S.C. 8101(4)) and the Energy Policy Act of 2005 (7 U.S.C. 8102(a)(2)(F)), the Offeror certifies, by signing this offer, that biobased products (within categories of products listed by the United States Department of Agriculture at https://www.biopreferred.gov/resources/categories.html to be used or delivered in the performance of the contract, other than biobased products that are not purchased by the Offeror as a direct result of this contract, will comply with the applicable specifications or other contractual requirements.

(End of provision)

52.225-2 Buy American Certificate. OCT 2022

(a)

(1) The Offeror certifies that each end product, except those listed in paragraph (b) of this provision, is a domestic end product and that each domestic end product listed in paragraph (c) of this provision contains a critical component.

(2) The Offeror shall list as foreign end products those end products manufactured in the United States that do not qualify as domestic end products. For those foreign end products that do not consist wholly or predominantly of iron or steel or a combination of both, the Offeror shall also indicate whether these foreign end products exceed 55 percent domestic content, except for those that are COTS items. If the percentage of the domestic content is unknown, select “no”.

(3) The Offeror shall separately list the line item numbers of domestic end products that contain a critical component (see FAR 25.105).

(4) The terms “commercially available off-the-shelf (COTS) item,” “critical component,” "domestic end product," "end product," and "foreign end product" are defined in the clause of this solicitation entitled "Buy American-Supplies."

(b) Foreign End Products:

Line Item No.		Country of Origin	Exceeds 55% domestic content (yes/no)

______________	_______________	__________________

______________	_______________	__________________

______________	_______________	__________________

(b) [List as necessary]

(c) Domestic end products containing a critical component:

Line Item No. ________

[List as necessary]

(d) The Government will evaluate offers in accordance with the policies and procedures of part 25 of the Federal Acquisition Regulation.

(End of provision)

52.227-15 Representation of Limited Rights Data and Restricted Computer Software. Dec 2007

(a) This solicitation sets forth the Government’s known delivery requirements for data (as defined in the clause at 52.227-14, Rights in Data-General). Any resulting contract may also provide the Government the option to order additional data under the Additional Data Requirements clause at 52.227-16, if included in the contract. Any data delivered under the resulting contract will be subject to the Rights in Data-General clause at 52.227-14 included in this contract. Under the latter clause, a Contractor may withhold from delivery data that qualify as limited rights data or restricted computer software, and deliver form, fit, and function data instead. The latter clause also may be used with its Alternates II and/or III to obtain delivery of limited rights data or restricted computer software, marked with limited rights or restricted rights notices, as appropriate. In addition, use of Alternate V with this latter clause provides the Government the right to inspect such data at the Contractor’s facility.

(b) By completing the remainder of this paragraph, the offeror represents that it has reviewed the

requirements for the delivery of technical data or computer software and states [offeror check appropriate block]-

☐ None of the data proposed for fulfilling the data delivery requirements qualifies as limited rights data or restricted computer software; or

☐ Data proposed for fulfilling the data delivery requirements qualify as limited rights data or restricted computer software and are identified as follows:

______________________________________

______________________________________

______________________________________

(c) Any identification of limited rights data or restricted computer software in the offeror’s response is not determinative of the status of the data should a contract be awarded to the offeror.

(End of provision)

52.229-11 Tax on Certain Foreign Procurements—Notice and Representation. AUG 2025 (DEVIATION)

(a) Definitions. As used in this provision—

Foreign person means any person other than a United States person.

Specified Federal procurement payment means any payment made pursuant to a contract with a foreign contracting party that is for goods, manufactured or produced, or services provided in a foreign country that is not a party to an international procurement agreement with the United States. For purposes of the prior sentence, a foreign country does not include an outlying area of the United States.

United States person as defined in 26 U.S.C. 7701(a)(30) means

(1) A citizen or resident of the United States;

(2) A domestic partnership;

(3) A domestic corporation;

(4) Any estate (other than a foreign estate, within the meaning of 26 U.S.C. 701(a)(31)); and

(5) Any trust if–

(i) A court within the United States is able to exercise primary supervision over the administration of the trust; and

(ii) One or more United States persons have the authority to control all substantial decisions of the trust.

(b) Unless exempted, there is a 2 percent tax of the amount of a specified Federal procurement payment on any foreign person receiving such payment. See 26 U.S.C. 5000C and its implementing regulations at 26 CFR 1.5000C-1 through 1.5000C-7.

(c) Exemptions from withholding under this provision are described at 26 CFR 1.5000C-1(d)(5) through (7). The Offeror may claim an exemption from the withholding by using the Department of the Treasury Internal Revenue Service (IRS) Form W-14, Certificate of Foreign Contracting Party Receiving Federal Procurement Payments, available at www.irs.gov/w14. Any exemption claimed and self-certified on the IRS Form W-14 is subject to audit by the IRS. Any disputes regarding the imposition and collection of the 26 U.S.C. 5000C tax are adjudicated by the IRS as the 26 U.S.C. 5000C tax is a tax matter, not a contract issue. The IRS Form W-14 is provided to the acquiring agency rather than to the IRS.

(d) For purposes of withholding under 26 U.S.C. 5000C, the Offeror represents that

(1) It ☐ is ☐ is not a foreign person; and

(2) If the Offeror indicates "is" in paragraph (d)(1) of this provision, then the Offeror represents that—I am claiming on the IRS Form W-14 ☐ a full exemption, or ☐ partial or no exemption [Offeror must select one] from the excise tax.

(e) If the Offeror represents it is a foreign person in paragraph (d)(1) of this provision, then—

(1) The clause at FAR 52.229-12, Tax on Certain Foreign Procurements, will be included in any resulting contract; and

(2) The Offeror shall submit with its offer the IRS Form W-14. If the IRS Form W-14 is not submitted with the offer, exemptions will not be applied to any resulting contract and the Government will withhold a full 2 percent of each payment.

(f) If the Offeror selects "is" in paragraph (d)(1) and "partial or no exemption" in paragraph (d)(2) of this provision, the Offeror will be subject to withholding in accordance with the clause at FAR 52.229-12, Tax on Certain Foreign Procurements, in any resulting contract.

(g) A taxpayer may, for a fee, seek advice from the IRS as to the proper tax treatment of a transaction. This is called a private letter ruling. Also, the IRS may publish a revenue ruling, which is an official interpretation by the IRS of the Internal Revenue Code, related statutes, tax treaties, and regulations. A revenue ruling is the conclusion of the IRS on how the law is applied to a specific set of facts. For questions relating to the interpretation of the IRS regulations go to https://www.irs.gov/help/tax-law-questions.

(End of provision)

52.230-1 Cost Accounting Standards Notices and Certification. SEP 2025 (DEVIATION)

Note: This notice does not apply to small businesses or foreign governments. This notice is in three parts, identified by Roman numerals I through III.

Offerors shall examine each part and provide the requested information in order to determine Cost Accounting Standards (CAS) requirements applicable to any resultant contract.

If the offeror is an educational institution, part II does not apply unless the contemplated contract will be subject to full or modified CAS coverage pursuant to 48 CFR 9903.201-2(c)(5) or 9903.201-2(c)(6), respectively.

I. Disclosure Statement-Cost Accounting Practices and Certification

(a) Any contract in excess of the lower CAS threshold specified in Federal Acquisition Regulation (FAR) 30.205(b) resulting from this solicitation will be subject to the requirements of the Cost Accounting Standards Board (48 CFR chapter 99), except for those contracts which are exempt as specified in 48 CFR 9903.201-1.

(b) Any offeror submitting a proposal which, if accepted, will result in a contract subject to the requirements of 48 CFR chapter 99 must, as a condition of contracting, submit a Disclosure Statement as required by 48 CFR 9903.202. When required, the Disclosure Statement must be submitted as a part of the offeror’s proposal under this solicitation unless the offeror has already submitted a Disclosure Statement disclosing the practices used in connection with the pricing of this proposal. If an applicable Disclosure Statement has already been submitted, the offeror may satisfy the requirement for submission by providing the information requested in paragraph (c) of part I of this provision.

Caution: In the absence of specific regulations or agreement, a practice disclosed in a Disclosure Statement shall not, by virtue of such disclosure, be deemed to be a proper, approved, or agreed-to practice for pricing proposals or accumulating and reporting contract performance cost data.

(c) Check the appropriate box below:

(1) ☐ Certificate of Concurrent Submission of Disclosure Statement. The offeror hereby certifies that, as a part of the offer, copies of the Disclosure Statement have been submitted as follows:

(i) Original and one copy to the cognizant Administrative Contracting Officer (ACO) or cognizant Federal agency official authorized to act in that capacity (Federal official), as applicable; and

(ii) One copy to the cognizant Federal auditor.

(Disclosure must be on Form No. CASB DS-1 or CASB DS-2, as applicable. Forms may be obtained from the cognizant ACO or Federal official.)

Date of Disclosure Statement: _________________________

Name and Address of Cognizant ACO or Federal Official Where Filed: ____________________________________________________________________________

The offeror further certifies that the practices used in estimating costs in pricing this proposal are consistent with the cost accounting practices disclosed in the Disclosure Statement.

(2) ☐ Certificate of Previously Submitted Disclosure Statement. The offeror hereby certifies that the required Disclosure Statement was filed as follows:

Date of Disclosure Statement: _________________________

Name and Address of Cognizant ACO or Federal Official Where Filed: _____________________________________________________________________________

The offeror further certifies that the practices used in estimating costs in pricing this proposal are consistent with the cost accounting practices disclosed in the applicable Disclosure Statement.

(3) ☐ Certificate of Monetary Exemption. The offeror hereby certifies that the offeror, together with all divisions, subsidiaries, and affiliates under common control, did not receive net awards of negotiated prime contracts and subcontracts subject to CAS totaling $50 million or more in the cost accounting period immediately preceding the period in which this proposal was submitted. The offeror further certifies that if such status changes before an award resulting from this proposal, the offeror will advise the Contracting Officer immediately.

(4) ☐ Certificate of Interim Exemption. The offeror hereby certifies that (i) the offeror first exceeded the monetary exemption for disclosure, as defined in (3) of this subsection, in the cost accounting period immediately preceding the period in which this offer was submitted and (ii) in accordance with 48 CFR 9903.202-1, the offeror is not yet required to submit a Disclosure Statement. The offeror further certifies that if an award resulting from this proposal has not been made within 90 days after the end of that period, the offeror will immediately submit a revised certificate to the Contracting Officer, in the form specified under paragraph (c)(1) or (c)(2) of part I of this provision, as appropriate, to verify submission of a completed Disclosure Statement.

Caution: Offerors currently required to disclose because they were awarded a CAS-covered prime contract or subcontract of $50 million or more in the current cost accounting period may not claim this exemption (4). Further, the exemption applies only in connection with proposals submitted before expiration of the 90-day period following the cost accounting period in which the monetary exemption was exceeded.

II. Cost Accounting Standards-Eligibility for Modified Contract Coverage

If the offeror is eligible to use the modified provisions of 48 CFR 9903.201-2(b) and elects to do so, the offeror shall indicate by checking the box below. Checking the box below shall mean that the resultant contract is subject to the Disclosure and Consistency of Cost Accounting Practices clause in lieu of the Cost Accounting Standards clause.

☐ The offeror hereby claims an exemption from the Cost Accounting Standards clause under the provisions of 48 CFR 9903.201-2(b) and certifies that the offeror is eligible for use of the Disclosure and Consistency of Cost Accounting Practices clause because during the cost accounting period immediately preceding the period in which this proposal was submitted, the offeror received less than $50 million in awards of CAS-covered prime contracts and subcontracts. The offeror further certifies that if such status changes before an award resulting from this proposal, the offeror will advise the Contracting Officer immediately.

Caution: An offeror may not claim the above eligibility for modified contract coverage if this proposal is expected to result in the award of a CAS-covered contract of $50 million or more or if, during its current cost accounting period, the offeror has been awarded a single CAS-covered prime contract or subcontract of $50 million or more.

III. Additional Cost Accounting Standards Applicable to Existing Contracts

The offeror shall indicate below whether award of the contemplated contract would, in accordance with paragraph (a)(3) of the Cost Accounting Standards clause, require a change in established cost accounting practices affecting existing contracts and subcontracts.

☐ Yes

☐ No

(End of provision)

52.230-7 Proposal Disclosure-Cost Accounting Practice Changes. Apr 2005

The offeror shall check "yes" below if the contract award will result in a required or unilateral change in cost accounting practice, including unilateral changes requested to be desirable changes.

☐ Yes ☐ No

If the offeror checked "Yes" above, the offeror shall-

(1) Prepare the price proposal in response to the solicitation using the changed practice for the period of performance for which the practice will be used; and

(2) Submit a description of the changed cost accounting practice to the Contracting Officer and the Cognizant Federal Agency Official as pricing support for the proposal.

(End of provision)

1852.225-72 Restriction on funding Activity with China – Representation. DEC 2025 (DEVIATION)

(a) Definition - “China” or “Chinese-owned” means the People’s Republic of China, any company owned by the People’s Republic of China, or any company incorporated under the laws of the People’s Republic of China.

(b) Public Laws 112-10, Section 1340(a) and 112-55, Section 536, restrict NASA from contracting to participate, collaborate, or coordinate bilaterally in any way with China or a Chinese-owned company with funds appropriated on or after April 25, 2011. Contracts for commercial and non-developmental items are excepted from the prohibition as they constitute purchase of goods or services that would not involve participation, collaboration, or coordination between the parties.

(c) Representation. By submission of its offer, the offeror represents that the offeror is not China or a Chinese-owned company.

(End of provision)

[End of Section]

# SECTION L - INSTRUCTIONS, CONDITIONS, AND NOTICES TO OFFERORS OR RESPONDENTS

FAR PROVISIONS INCORPORATED BY REFERENCE

| Number | Title | Effective Date |
| --- | --- | --- |
| 52.204-7 | System for Award Management—Registration | SEP 2025 (DEVIATION) |
| 52.215-1 | Instructions to Offerors-Competitive Acquisition | DEC 2025 (DEVIATION) |
| 52.215-16 | Facilities Capital Cost of Money | JUN 2003 |
| 52.215-22 | Limitations on Pass-Through Charges-Identification of Subcontract Effort | DEC 2025 (DEVIATION) |
| 52.233-2 | Service of Protest | SEP 2025 (DEVIATION) |
| 52.237-10 | Identification of Uncompensated Overtime | MAR 2015 |

NFS PROVISIONS INCORPORATED BY REFERENCE

| Number | Title | Effective Date |
| --- | --- | --- |
| 1852.227-71 | Request for Waiver of Rights to Inventions | JAN 2026 (DEVIATION) |
| 1852.227-84 | Patent Rights Clauses | APR 2015 |
| 1852.233-70 | Protests to NASA | SEP 2025 (DEVIATION) |

FAR PROVISIONS INCORPORATED IN FULL TEXT

52.215-20 ALT IV Requirements for Certified Cost or Pricing Data and Data Other Than Certified Cost or Pricing Data. DEC 2025 (DEVIATION)

(a) Submission of certified cost or pricing data is not required.

(b) Provide data described below: See Section L, VOLUME II – COST VOLUME INSTRUCTIONS.

(End of provision)

52.216-1 Type of Contract. Apr 1984

The Government contemplates award of a hybrid cost-plus-award-fee, cost-plus-fixed-fee, firm-fixed-price indefinite-delivery, indefinite-quantity contract resulting from this solicitation.

(End of provision)

52.252-1 Solicitation Provisions Incorporated by Reference. Feb 1998

This solicitation incorporates one or more solicitation provisions by reference, with the same force and effect as if they were given in full text. Upon request, the Contracting Officer will make their full text available. The Offeror is cautioned that the listed provisions may include blocks that must be completed by the Offeror and submitted with its quotation or offer. In lieu of submitting the full text of those provisions, the Offeror may identify the provision by paragraph identifier and provide the appropriate information with its quotation or offer. Also, the full text of a solicitation provision may be accessed electronically at this/these address(es):

https://www.acquisition.gov/browse/index/far  https://www.hq.nasa.gov/office/procurement/regs/NFS.pdf

(End of provision)

52.252-5 Authorized Deviations in Provisions. Nov 2020

(a) The use in this solicitation of any Federal Acquisition Regulation (48 CFR Chapter 1) provision with an authorized deviation is indicated by the addition of "(DEVIATION)" after the date of the provision.

(b) The use in this solicitation of any NASA FAR Supplement (48 CFR Chapter18) provision with an authorized deviation is indicated by the addition of "(DEVIATION)" after the name of the regulation.

(End of provision)

NFS PROVISIONS INCORPORATED IN FULL TEXT

NFS 1852.215-81 PROPOSAL PAGE LIMITATIONS. APR 2015

(a)  The following page limitations are established for each portion of the quote submitted in response to this solicitation.

| Proposal Section | Page Limit | Proposal Subsection | Excluded Pages |
| --- | --- | --- | --- |
| Volume I - Mission Suitability | 215 pages | For volume contents, see Section L, Volume I – Mission Suitability Volume Instructions | Title pages and table of contents |
| Volume II - Cost | No Page Limit | For volume contents, see Section L, Volume II – Price Volume Instructions | N/A |
| Volume III - Past Performance | 50 pages | For volume contents, see Section L, Volume III – Past Performance Volume Instructions | Title pages and table of contents Attachment L-2, Past Performance Questionnaire, submitted separately and directly to the Government, does not count against this volume’s page limitation. |
| Volume IV - Contract | No Page Limit | For volume contents, see Section L, Volume IV – Contract Volume. The following plan shall also be included: 1839MA-003, Organizational Conflict of Interest (OCI) Plan. | N/A |

(b) A page is defined as one side of a sheet, 8 1/2" x 11", with at least one inch margins on all sides, using not smaller than 12 point type. Foldouts count as an equivalent number of 8 ½” x 11" pages. The metric standard format most closely approximating the described standard 8 1/2" x 11" size may also be used. Other limitations/instructions identified as follows:

(1) The following paragraph replaces paragraph (b) above:

“(b) A page is defined as one sheet, 8 ½″ × 11″, with at least one-inch margins set on all sides (i.e., Microsoft Word, Layout, Margins, Normal, 1”), using not smaller than 12-point type, excluding non-substantive text used in charts, figures, illustrations, or other embedded objects (e.g., pictures or screenshots) which must be not smaller than 10-point type. The metric standard format most closely approximating the described standard 8 ½″ × 11″ size may also be used. Other limitations/instructions identified as follows:”

(2) Submit proposals in accordance with the provision entitled “Electronic Submission of Proposals – Proposal Marking and Delivery Through NASA’s EFSS Box.”

(3) Submit all proposal volumes in Microsoft Office 2021 or later formats (i.e., Microsoft Word for narrative and Microsoft Excel for the pricing models). Offerors must not convert these volumes to .pdf format. Supplemental documentation provided as part of the non-page limited Cost/Price volume (e.g., financial statements, indirect rate letters, audit reports, letters of credit, disclosure statements, pre-award accounting system SF 1408’s) may be provided in their native format (e.g. Adobe, .pdf). Offerors must not embed sound, video, or other files (e.g., Excel, PowerPoint) into the proposal volumes.

(4) Submit the contents of each volume as a separate folder within the single .zip file (see Electronic Submission of Proposals – Proposal Marking and Delivery Through NASA’s EFSS Box). Offerors must also ensure that each volume stands alone, provides complete coverage of the topic, and includes responses to each item described in the volume instructions.

(5) Establish a page numbering convention for all volumes except for the Contract volume which must be numbered as provided for in the solicitation.

(6) Provide a table of contents for each volume, with the exception of the Contract volume, for ready reference to sections and other proposal data (e.g., charts, tables, figures, illustrations, screenshots, pictures).

(7) Instructions for page limited volumes -

(A) All pages must be consecutively numbered, starting with “1” (one) on the first page of each volume.

(B) Each page, regardless of whether it contains proposal material or left blank, will be counted as a page.

(C) The standard page size must be 8½” x 11” and the maximum page size must be 11” x 17.” Page sizes larger than 11” x 17” must not be utilized. Pages larger than 8½” x 11” will count as two pages and be appropriately numbered.

(D) No material outside of the proposal volumes may be incorporated by reference.

(E) To minimize redundancy, Offerors may reference another section within that volume only rather than duplicate the information in more than one location. Offerors must maintain the logical flow of the subject matter when utilizing references.

(F) Font style must be Times New Roman and the font size must be not smaller than 12-point for all text, excluding non-substantive text used in charts, figures, illustrations, or other embedded objects (e.g., pictures or screenshots). Non-substantive text refers to text directly related merely to the identification or brief description of a subject and does not require narrative explanation to convey its meaning. Non-substantive text used in charts, figures, illustrations, or other embedded objects must be not smaller than Times New Roman 10-point font. Offerors should exercise caution when inserting charts, figures, illustrations, or other embedded objects to ensure that all text complies with the stated guidelines. This smaller font is intended to facilitate only the limited text normally associated with charts, figures, illustrations, or other embedded objects. The inclusion of narrative text in charts, figures, illustrations, or other embedded objects may be considered non-compliant text. Any text determined non-compliant will not be evaluated; however, any remaining content will be evaluated. All text must use normal kerning (i.e., Microsoft Word, Font, Advanced, Scale 100%, Spacing Normal, Position Normal, Kerning for Fonts unchecked). All lines shall be no less than single spaced.

(G) Text for all narrative information must be left margin justified (i.e., Microsoft Word, Home, Paragraph, Align Left [Ctrl+L]).

(H) If a determination is made that any material on any page does not comply with the guidelines related to font, kerning, line spacing, or margins, the material will not be evaluated. Notification will be provided to the Offeror identifying any non-evaluated material.

(8) The following paragraph replaces paragraph (c) below:

“(c) Items which are excluded from the page limits specified in paragraph (a) of this provision are only as follows: title pages and table of contents are excluded from the Mission Suitability and Past Performance volume page limitations. Attachment L-2, Past Performance Questionnaire, is excluded from the Past Performance volume page limitation. There are no other exclusions from the page limitations established for the page limited volumes. In addition, the Cost or Price volume of your proposal is not page limited. However, this volume shall be strictly limited to cost and price information and compensation information, if applicable. Information that can be construed as belonging in one of the other volumes of the proposal will be so construed and counted against that volume’s page limitation.”

(c) Identify any exclusions to the page limits that are excluded from the page counts specified in paragraph (a) of this provision (e.g., title pages, table of contents) as follows: (fill-in). In addition, the Cost section of your proposal is not page limited. However, this section is to be strictly limited to cost and price information. Information that can be construed as belonging in one of the other sections of the proposal will be so construed and counted against that section's page limitation.

(d)  If final revisions are requested, separate page limitations will be specified in the Government's request for that submission.

(e)  Pages submitted in excess of the limitations specified in this provision will not be evaluated by the Government and will be returned to the Offeror.

(End of provision)

1852.245-80 GOVERNMENT PROPERTY MANAGEMENT INFORMATION. DEC 2025 (DEVIATION)

(a) The offeror must identify the industry leading or voluntary consensus standards, and/or the industry leading practices, that it intends to employ for the management of Government property under any contract awarded from this solicitation.

(b) The offeror must provide the date of its last Government property control system analysis along with its overall status, a summary of findings and recommendations, the status of any recommended corrective actions, the name of the Government activity that performed the analysis, and the latest available contact information for that activity.

(c) The offeror must identify any property it intends to use in performance of this contract from the list of available Government property in the provision at 1852.245–81, List of Available Government Property.

(d) The offeror must identify all Government property in its possession, provided under other Government contracts that it intends to use in the performance of this contract. The offeror must also identify: The contract that provided the property, the responsible Contracting Officer, the dates during which the property will be available for use (including the first, last, and all intervening months), and, for any property that will be used concurrently in performing two or more contracts, the amounts of the respective uses in sufficient detail to support prorating the rent, the amount of rent that would otherwise be charged in accordance with FAR 52.245–9, Use and Charges (June 2007), and the contact information for the responsible Government Contracting Officer. The offeror must provide proof that such use was authorized by the responsible Contracting Officer.

(e) The offeror must disclose cost accounting practices that allow for direct charging of commercially available equipment, when commercially available equipment is to be used in performance of the contract and the equipment is not a deliverable.

(f) The offeror must identify, in list form, any equipment that it intends to acquire and directly charge to the Government under this contract. The list must include a description, manufacturer, model number (when available), quantity required, and estimated unit cost. Equipment approved as part of the award need not be requested under NFS clause 1852.245-70.

(g) The offeror must disclose its intention to acquire any parts, supplies, materials or equipment, to fabricate an item of equipment for use under any contract resulting from this solicitation when that item of equipment— Will be titled to the government under the provisions of the contract; is not included as a contract deliverable; and the Contractor intends to charge the costs of materials directly to the contract. The disclosure must identify the end item or system and must include all descriptive information, identification numbers (when

available), quantities required and estimated costs.

(h) Existing Government property may be reviewed at the following locations, dates, and times: No dates or times will be scheduled due to availability of Government property.

(End of provision)

1852.245–81 List of Available Government Property. DEC 2025 (DEVIATION)

(a) The Government will make the following Government property available for use in performance of the contract resulting from this solicitation, on a no-charge-for-use basis in accordance with FAR 52.245–1, Government Property, included in this solicitation. The offeror must notify the Government, as part of its proposal, of its intention to use or not use the property.

(b) The Government will make the following Government property available for use in performance of the contract resulting from this solicitation, on a no-charge-for-use basis in accordance with FAR 52.245–2, Government Property Installation Operation Services, as included in this solicitation. The offeror must notify the Government of its intention to use or not use the property.

(c) The selected Contractor will be responsible for costs associated with transportation, and installation of the property listed in this provision.

See Attachment J-13 List of Government-Furnished Property

(End of provision)

MSFC PROVISIONS INCORPORATED IN FULL TEXT

MSFC 52.205-90 DESIGNATED POINT OF CONTACT. NOV 2018

(a) The designated point of contact for this acquisition is:

NASA, George C. Marshall Space Flight Center

Attn: Sadie Moulton, PS50

E-mail: sadie.m.moulton@nasa.gov

Solicitation number: 80MSFC26R0002

(b) Questions and comments relative to this acquisition shall be submitted via email to the point of contact specified above no later than February 10, 2026, 2:00 p.m., Central Time.

(End of Provision)

MSFC 52.215-90 SUMMARY OF DEVIATIONS/EXCEPTIONS. DEC 2021

The Offeror will explain any exceptions (including deviations and conditional assumptions) taken with respect to this RFP. Any exceptions must contain sufficient amplification and justification to permit evaluation. Such exceptions will not, of themselves, automatically cause a proposal to be termed unacceptable. A large number of exceptions or one or more significant exceptions not providing any obvious benefit to the Government may, however, result in rejection of such proposal(s) as unacceptable. The Offeror shall complete the table below if any exceptions exist. If no exceptions exist, the Offeror shall insert “N/A” under each column.

| Exception/Deviation | Rationale for Exception/Deviation | Solicitation Section/Page Number |
| --- | --- | --- |
| e.g., Exception is taken to inclusion of clause 52.208-4, “Vehicle Lease Payments” | e.g., This clause is applicable only to solicitations and contracts for leasing motor vehicles | e.g., Section I, Page I-2 |

(End of provision)

MSFC 52.215-91 DUE DATE FOR RECEIPT OF PROPOSALS OR QUOTATIONS. SEP 2019

(a) The due date and time for receipt of proposals or quotations is as follows:

| Volume | Title | Due Date | Local Time |
| --- | --- | --- | --- |
| Volume I | Mission Suitability | March 16, 2026 | 2:00 p.m., Central Time |
| Volume II | Cost | March 16, 2026 | 2:00 p.m., Central Time |
| Volume III | Past Performance | March 16, 2026 | 2:00 p.m., Central Time |
| Volume IV | Contract | March 16, 2026 | 2:00 p.m., Central Time |

(b) If indicated above, the delivery of the Past Performance Volume is requested prior to the specified due date and time for receipt of proposals or quotations. However, early submission is neither required nor a pre-requisite for proposal or quotation submission, provided that all volumes are submitted prior to the date and time specified above.

(End of provision)

MSFC 52.253-90 REQUIRED FORMS. NOV 2018

(a) The form checked below is attached to the end of this solicitation and shall be submitted prior to award of any contract resulting from this solicitation, upon request from the responsible contracting office.

___FAR 15.406-2 - Certificate of Current Cost or Pricing Data

(b) The forms checked below are required to be submitted in the performance of any contract awarded as a result of this solicitation. Forms are available in Part 53 of the FAR or NASA FAR Supplement. An information copy of a form may be obtained from the responsible contracting office. See FAR 52.253-1 and 53.105(b) for information on the use of computer generated forms. See FAR 53.107(b) for information on obtaining multiple copies of forms.

_X_ Individual Subcontracting Report (ISR) and/or the Summary Subcontract Report (SSR)*

___SF 298 - Report Documentation Page

___SF 1034 - Public Voucher for Purchases and Services Other Than Personal

___SF 1413 - Statement and Acknowledgment

___SF 1414 - Consent of Surety

___SF 3881 - ACH Vendor/Miscellaneous Payment Enrollment Form

_X_MSFC Form 4554 - Transfer and Shipping Document

_X_NASA Form 533M - Monthly Contractor Financial Management Report

___NASA Form 533Q - Quarterly Contractor Financial Management Report

___NASA Form 778 - Contractor's Release

___NASA Form 780 - Contractor's Assignment of Refunds, Rebates, Credits and Other 
      Amounts

___NASA Form 1018 - NASA Property in the Custody of Contractors

_X_DD Form 250 - Material Inspection and Receiving Report

___DD Form 1419 - DOD Industrial Plant Equipment Requisition, if applicable.

* ISR and SSR must be submitted using the Electronic Subcontracting Report System (eSRS) at http://www.esrs.gov. See FAR 19.704. SF 294 and SF 295 previously used for reporting are obsolete.

(End of provision)

ELECTRONIC SUBMISSION OF PROPOSALS – PROPOSAL MARKING AND DELIVERY THROUGH NASA’S EFSS BOX (NOV 2024)

(a) The Offeror shall submit its proposal via NASA’s Enterprise File Sharing and Sync Box (EFSS Box), a FedRAMP Moderate certified platform. Electronic submissions shall not contain hidden formulas, tables, be locked, be password protected, or contain links to data not included in the electronic copy. All electronic submissions should be searchable and should not contain scanned documents, except those documents that must be provided in their native format (e.g., signature pages, prior award fee letters for past performance, DCAA/DCMA approval letters, as applicable). The Offeror shall ensure documents are free from viruses and malware, as documents determined by NASA to contain a virus or malware will not be opened or evaluated. Subcontractors may submit their required proposal information separately using the instructions in this provision. The Offeror shall ensure subcontractor submissions are made no later than the date and time specified for proposal submission and comply with all solicitation instructions.

(b) Prior to the submission of proposal files, Offerors interested in submitting a proposal in response to this solicitation should notify Sadie Moulton of their intent to submit a proposal at least 48 hours prior to the intended submission date, at the following email address: sadie.m.moulton@nasa.gov. The Offeror shall courtesy copy (cc) Erin Richardson at erin.h.richardson@nasa.gov on this communication. Offerors, especially those that have not previously submitted a proposal utilizing NASA’s EFSS Box, should coordinate the submission of a test file with Sadie Moulton no less than 5 days in advance of the proposal due date specified in the solicitation to allow time to work through any submission issues.

(c) The Offeror shall submit all proposal files to: https://nasagov.app.box.com/f/860a11ad5ef544979cd855e68add2fa2. The Offeror shall follow instructions regarding proposal submission found at https://www.hq.nasa.gov/office/procurement/other/EFSS-Box-Offeror-Proposal-Submission-Instructions.pdf.

(d) Offerors should electronically submit their proposals not later than 1:00 p.m., Central Time (CT) one working day prior to the date specified for receipt of proposals, if Offerors seek to coordinate with the contracting officer regarding the proposal’s receipt. NASA is not required to verify proposal receipt prior to the submission deadline.

(e) Offerors are encouraged to include all individual proposal files within a single .zip file (see NFS 1852.215-81, Proposal Page Limitations [Apr 2015]). Electronic file names shall be limited to letters, numbers, dashes, and single spaces, except for the period that is required before the file extension (e.g., .zip, .pdf), in order to successfully upload and download files from the EFSS Box system. The Offeror shall not use special characters “/” or “\” in file names. The Offeror shall sequentially number each file and clearly label the contents of the file and include the name of the Offeror and subcontractor name (if applicable) in the individual file name. Examples of acceptable individual file names are as follows (not specific to this solicitation):

For Prime Offeror Submissions:

1 - Prime Offeror name - solicitation number-MS Volume.docx

3 - Prime Offeror name - solicitation number - PP Volume.pdf

7 - Prime Offeror name - solicitation number Cost-Price Volume.xlsx

For Subcontractor Submissions:

1 - Prime Offeror name - Subcontractor Name-solicitation number-MS Volume.docx

3 - Prime Offeror name - Subcontractor Name - solicitation number - PP Volume.pdf

7 - Prime Offeror name - Subcontractor Name - solicitation number Cost-Price Volume.xlsx

Individual files cannot exceed 150GB per file. Submitted files shall not include password protection. Unless specifically authorized by the solicitation instructions, alternate proposal submissions shall not be submitted.

(f) Immediately after all files have been uploaded and the proposal has been submitted in its entirety, the Offeror is requested to notify Sadie Moulton at the following email address: sadie.m.moulton@nasa.gov with a listing of all documents by filename that were submitted via EFSS Box. The Offeror should courtesy copy (cc) Erin Richardson at erin.h.richardson@nasa.gov on this communication. If any problems are experienced with the EFSS Box system (e.g., login, file transfer), please contact Sadie Moulton and provide a courtesy copy to Erin Richardson via e-mail as soon as possible.

(g) The Offeror is responsible for ensuring its proposal reaches the Government office designated in the solicitation by the date and time specified in the solicitation. The Government is not responsible for any failure attributable to the transmission or receipt of documents. Please note that uploading documents via EFSS Box and the transmission of the files from the Offeror to the Government may not be instantaneous. To ensure timely delivery, the Offeror is encouraged to submit its proposal at least 24 hours prior to the due date specified in the solicitation. The electronic submission of the proposal shall contain all information required by the solicitation to be determined responsive.

(End of provision)

Acquisition Approach (SEP 11 2019)

(a)  The acquisition will be conducted utilizing a best value tradeoff between the factors of Mission Suitability, Cost, and Past Performance in accordance with Federal Acquisition Regulation (FAR) Part 15 and NASA FAR Supplement (NFS) Part 1815.

(b)  The Government intends to make one award as a result of this unrestricted solicitation.

(End of Provision)

## VOLUME I - MISSION SUITABILITY VOLUME INSTRUCTIONS

(a)  The Offeror's response to the requirements of this factor shall be submitted as a separate proposal volume.

(b)  The volume shall be specific, detailed, and complete to clearly and fully demonstrate the Offeror’s understanding of the Mission Suitability subfactor requirements delineated in paragraph (d) below and the Offeror’s approach to effectively and efficiently accomplish those requirements, including full explanations of the techniques and procedures to be employed and the resources necessary to perform as proposed. Stating the Offeror understands and will comply with the requirements, or paraphrasing the requirements is not acceptable. In addition, statements such as “standard procedures will be employed,” or “well-known techniques will be used,” are not acceptable. Information may not be incorporated by reference.

(c)  The Offeror shall provide, at the beginning of this volume using the table provided below, a detailed compliance matrix that cross-references the Offeror’s numbering structure and corresponding volume page number with all requirements associated with each subfactor delineated in paragraph (d) below. The Offeror may utilize its own unique numbering structure provided the compliance matrix provides clear traceability to each of the subfactor requirements described below.

| Solicitation Mission Suitability (MS) Volume Requirement | Solicitation Section L Numbering Nomenclature | Offeror MS Volume Numbering Nomenclature | Offeror MS Volume Page Number |
| --- | --- | --- | --- |
| Subfactor A: Management and Technical Approach |  |  |  |
| Management Approach | MTA1 | e.g., MTA-1(a) | Pgs. 12-14 |
| Customer Satisfaction and Delivery of Quality Products and Services | MTA2 |  |  |
| Teaming and Organizational Structure | MTA3 |  |  |
| ATOMS Suite of Tools | MTA4 |  |  |
| Phase-In Plan | MTA5 |  |  |
| End-Item Deliverables | MTA6 |  |  |
| Pursuits Culture and Partnering Approach | MTA7 |  |  |
| No-cost Innovations | MTA8 |  |  |
| Subfactor B: Workforce Compensation, Sustainment and Flexibility |  |  |  |
| Workforce Compensation and Sustainment | WCSF1 | e.g., WCSF-1(a) | Pgs. 40-47 |
| Workforce Flexibility | WCSF2 |  |  |
| Essential Personnel | WCSF3 |  |  |
| Subfactor C: Small Business |  |  |  |
| Small Business Subcontracting Plan | SB1 | e.g., SB-1(a) | Pgs. 115-125 |
| Small Business Engagement | SB2 |  |  |

(d) The Offeror must provide a detailed response to each of the following subfactor requirements utilizing the structure and order as provided below:

Subfactor A: Management and Technical Approach

MTA1: Management Approach

The Offeror must describe the overall management approach and accompanying rationale for accomplishing the requirements set forth in the Performance Work Statement (PWS), focusing on the following:

- Internal contractor processes related to managing and controlling tasks, acquisitions, and management interfaces essential for the timely delivery of high-quality products and services.

- Approach for providing Government visibility into the work beyond the contractually required actions, meetings, and deliverables.

- Approach to assisting the organization in defining and planning support for new programs and projects (see PWS section 2.2.16).

- Approach for managing personnel conduct issues 1) with other prime contractors; 2) between internal prime and subcontractors; and 3) between contractors and civil servants.

- Management approach for cost control, managing indirect cost rates, and tracking and allocating all costs (labor and non-labor) associated with each end-item delivery or task order.

- The approach and methodology to be used in the management of property, to include the information required by NFS Provision 1852.245-80, Government Property Management Information.

MTA2: Customer Satisfaction and Delivery of Quality Products and Services

The Offeror must describe the:

- Approach to ensuring technical excellence, expertise, and knowledge in products and services.

- Approach for assessing level of customer satisfaction and implementing corrective actions when the customer is not satisfied.

- Approach for technical issue identification, resolution, and capturing dissenting opinions.

MTA3: Teaming and Organizational Structure

The Offeror must describe the proposed teaming and organizational structure, focusing on the following:

- Description of organizational structure, listing vital positions by title, and providing rationale to describe how these vital positions contribute to the success of the contract. The Offeror must also describe the qualifications, responsibilities, and authorities of each vital position.

- Connections or associations with corporate or division organizations, and how the organizational structure provides clear internal and external lines of authority and accountability necessary to perform the total contract, including a description of the degree of local autonomy and authority as it relates to day-to-day operations and processes.

- Description of how the Offeror’s organizational structure will interface with the MSFC Engineering Directorate’s (ED) organizational structure. (Information on the ED’s organizational structure can be found in Attachment L-5, Background and Historical Information, Section 2.4.)

- Approach for fostering integration into the MSFC technical teams, ensuring frankness and transparency across the organization, to ensure the cohesive and seamless integration between civil servants and Contractor employees which is vital to contract performance. (Information on the how ED and ESSCA interrelate can be found in the ESSCA Con-Ops document available on the ESSCA II E-library: Significant Active Acquisition - ESSCA II - NASA.)

- Approach for communication across the entire contract and to the Government customer to include a description of the communication channels between the Contractor and subcontractors as well as means of addressing breakdowns in communications or miscommunications across organizations, teammates, and subcontractors.

MTA4: ATOMS Suite of Tools

The Offeror must describe the approach for implementation of a system or combination of systems to fulfill the requirements outlined in the PWS and Attachment J-8, Automated Tools for Order Management Simplification Suite of Tools (ATOMS Suite) Requirements and Processes. Offerors shall complete the ATOMS Suite Requirements Matrix at Attachment L-7 to show how the Offeror’s solution meets requirements.  Offerors may refer to Attachment L-8 to understand the anticipated complexity of the ATOMS Suite requirements and associated reporting.

MTA5: Phase-In Plan

The Offeror must  describe the approach for Phase-in focusing on the following:

- Planned phase-in team, its responsibilities during phase-in, and the methods utilized to ensure a smooth phase-in with minimal disruption to the Government.

- Project milestones including a comprehensive schedule of all Phase-In activities and how contract transition readiness is identified and tracked.

- Any issues deemed critical to a successful transition from the incumbent contract to the ESSCA II contract. Any required actions of the Government or existing contractors shall be clearly identified, including specific requirements and need dates.

- ATOMS Suite schedule for availability, training, dissemination of user’s guide, and need dates for all Government supplied inputs as identified in Attachment J-8. The plan shall ensure processing of TOs prior to end of phase-in period for ESSCA II contract.

- Approach to onboarding new employees such that they will have been cleared by NASA security for full access to MSFC physical, information technology, and logistical resources.

NOTE: Proposed Phase-In price to the Government shall not exceed $600,000.

MTA6: End-Item Deliverables

The Offeror must describe the approach for meeting requests for various end-item deliverables (see PWS Section 4 and example end-item in Attachment L-4) focusing on the following:

- Overview of resources, including prime and teammate capabilities and available facilities, with emphasis on how the Offeror would utilize capabilities within the North Alabama and Southern Middle Tennessee areas.

- Approach for accessing niche capabilities.

- Approach for managing end-item delivery from requirements to acceptance. Offerors must use the Attachment L-4, Example End Item Deliverable, to guide responses.

- Approach to adapt based on the complexity of the end-item requested.

- Approach to risk management for end-item deliverables.

MTA7: Pursuits Culture and Partnering Approach

The Offeror must provide the response to DRD 1839MA-009, Pursuits Culture and Partnering Plan, for evaluation. Pursuits culture means the Center’s proactive pursuit of future work with a full range of partners within the Agency, other government agencies, industry, and academia that align with NASA’s and Marshall’s visions.

MTA8: No-Cost Innovations

The Offeror is encouraged to describe proposed no-cost innovation(s) which, if accepted, could be implemented at no-cost to the Government. If proposed, the Offeror should provide supporting rationale for the proposed innovations. Also include past experience, if available, with the implementation of the proposed innovation(s) on requirements comparable to ESSCA II.

NOTE: Any proposed innovations must not be included in the proposed cost (i.e., Volume II). Any proposed no-cost innovations that are accepted by the Government will be incorporated by the Government in Attachment J-1, Appendix A, Contractor Innovations and Approaches, prior to contract execution.

Subfactor B – Workforce Compensation, Sustainment and Flexibility

WCSF1: Workforce Compensation and Sustainment

The Offeror must describe the approach for workforce compensation and sustainment. Responses must focus on the following:

- Approach for compensation, addressing both direct labor and fringe, as it relates to both incumbent employees and new employees. This approach must be sufficient to attract and retain competent professional service employees, maintain program continuity, and allow for uninterrupted high-quality work to satisfy requirements and services delineated in the PWS.

- Approach for retaining skills required by the PWS throughout the life of the contract.

- Approach for incumbent capture including addressing any potential compensation gaps to ensure successful retention of incumbent employees.

- Approach for ensuring compensation is adequate for recruiting and retaining niche skills.

- Approach for a robust trainee program. The expectation is that these trainees would be charged as a direct cost to TOs.

The Government will utilize information regarding labor rates and fringe benefits provided in Section 2, Basis of Estimate (BOE) Summary, parts A and B, of Volume II, Cost Volume, and numerical data in Tabs B and F of Attachment L-1, Enterprise Pricing Model, in its evaluation of the offeror’s compensation approach.

WCSF 2: Workforce Flexibility

The Offeror must describe the approach for workforce flexibility to satisfy requirements and services delineated in the PWS. Responses must focus on the following:

- Approach for managing and accommodating varying demands and effects on management, subcontractor continuity, quality of services, and other factors resulting from changes in staffing levels, focusing on the following circumstances:

  - How the Contractor team would navigate a situation where the Government expects to start a major new initiative involving multiple skills. Work on the new initiative must begin as soon as funding is approved without impacting existing tasks; however, a defined schedule on when funding will be approved is not provided.

  - How the Contractor team can accommodate rapid increases or decreases in contract workforce due to the start or cancellation of a program. Assume the sudden change to be 30% of the contract workforce.

  - How the Contractor team would accommodate variations in staffing levels across multiple skills due to completing major program milestones.

- Approach for training, cross-training, and succession planning.

WCSF3: Essential Personnel

The Offeror must describe two (2) required essential personnel (i.e., Program Manager  and Senior Business Manager), by providing the information in Attachments L-6-1 and L-6-2, Essential Personnel Position Description and Résumé. The specific title of each position is at the discretion of the Offeror. The Offeror must furnish complete and detailed information on the qualifications including background, education, training, extent and applicability of technical and leadership related experience, special or unique qualifications, and demonstrated performance history for the essential personnel.

Program Manager

The Program Manager (PM) is the individual responsible for the success of the entire contract effort.

The Offeror must ensure the following minimum qualifications for this position:

- Bachelor’s degree in engineering, physical science, life science, mathematics, or related field

- Minimum of 10 years of experience in a leadership role

- Minimum of 15 years of experience in engineering or aerospace program management

- Minimum of 10 years of experience communicating and integrating both internally and externally with staff, customers, and relevant stakeholders

A summary of PM roles and responsibilities must be provided. The proposed PM’s work history must be provided for at least 15 years prior and should include the three most recent positions held. Offerors must provide one objective (i.e., independent of the Offeror and subcontractors) reference (employer or customer) for each of the three previously held positions. Current email addresses and phone numbers for all three references must be provided. This information must be provided in Attachment L-6-1, Essential Personnel Position Description and Résumé: Program Manager.

The Offeror must indicate/provide for the proposed PM:

- Their commitment to the contract (e.g., percent of time on contract, expected duration on contract).

- A personal commitment letter (form not provided), signed by the individual.

- Whether this same individual is being included in any concurrent proposals.

- Length of time served in essential position(s) on previous contracts after award.

Senior Business Manager

The Senior Business Manager (SBM) is the individual responsible for task order management and financial tracking systems and associated reporting via the ATOMS Suite.

The Offeror must ensure the following minimum qualifications for this position:

- Bachelor’s degree in business or related field

- Minimum of 5 years of experience in a leadership role

- Minimum of 10 years of industry experience with Government cost contracting, with a preference for NASA cost contracting.

- Experience with financial management on contracts utilizing multiple teammates and/or subcontractors.

A summary of SBM’s roles and responsibilities must be provided. The Offeror may assign responsibilities to the SBM in addition to those identified by the Government. If the Offeror chooses to do this, the additional responsibilities must be identified, and an estimated percentage of time allocated to the additional responsibilities must be provided. The proposed SBM’s work history must be provided for at least 10 years prior and should include the two most recent positions held. Offerors must provide one objective (i.e., independent of the Offeror and subcontractors) past performance reference (employer or customer) for each of the two previously held positions. Current email addresses and phone numbers for the two references must be provided. This information must be provided in Attachment L-6-2, Essential Personnel Position Description and Résumé: Senior Business Manager.

The Offeror must indicate/provide for the proposed Senior Business Manager:

- Their commitment to the contract, (e.g., percent of time on contract, expected duration on contract).

- A personal commitment letter (form not provided), signed by the individual.

- Whether this same individual is being included in any concurrent proposals.

- Length of time served in essential position(s) on previous contracts after award.

Subfactor C – Small Business (SB)

(a)  	Small Business Subcontracting Goals

The CO’s assessment of appropriate subcontracting goals to be achieved at the completion of contract performance, expressed as a percent of total contract value (base period and all option periods combined) for first-tier subcontractors, is as follows:

| Socioeconomic Category | Subcontracting Goal |
| --- | --- |
| Small Business (SB) | 40.0% |
| Women-Owned Small Business (WOSB) | 10.0% |
| Small Disadvantaged Business (SDB) | 5.0% |
| Veteran-Owned Small Business (VOSB) | 6.0% |
| Service-Disabled Veteran-Owned Small Business (SDVOSB) | 5.0% |
| Historically Underutilized Business Zone (HUBZone) Small Business | 3.5% |
| Historically-Black Colleges and Universities/Minority Institutions (HBCU/MI) | 0.6% |

(b) 	Small Business Criteria

SB1: Small Business Subcontracting Plan

Note: Small Business Offerors are not required to respond to SB1.

(1) In accordance with FAR clause 52.219-9, Small Business Subcontracting Plan, Alternate II, the Offeror must complete and submit a small business subcontracting plan as part of this volume. The plan shall be submitted in a format that allows for direct incorporation as Attachment J-5, Small Business Subcontracting Plan, in any resulting contract.

(2) As part of this plan, the Offeror must complete and submit Attachment L-9, Small Business (SB) Proposed Goals, which provides a breakdown of the Offeror’s proposed goals by small business category expressed in terms of both a percent of total contract value and as a percent of total planned subcontracting dollars for the base period and all option periods. If the Offeror proposes identical goals across all contract periods, the Offeror may indicate the proposed goals apply to each contract period. If the Offeror proposes different goals for the base period and option periods, the Offeror may add columns to the Attachment L-9, Small Business (SB) Proposed Goals chart or duplicate the chart for option periods.

(3) Offerors are encouraged to propose subcontracting goals greater than those recommended.

(4) In the event the Offeror proposes any goals which are lower than those recommended in paragraph (a) above, provide, separate from the small business subcontracting plan, written justification with supporting rationale.

SB2: Small Business Engagement

The Offeror must provide its response to DRD 1839MA-005 for evaluation.

(c)  Offerors shall ensure the information submitted in this volume is consistent with information submitted in other volumes, as applicable.

(End of text)

## VOLUME II – COST VOLUME INSTRUCTIONS

- General Instructions

- This must be a separate volume.

- The full contents of this volume must follow the organization of the sections that follow, and the content must be described in those sections. The Offeror must ensure that the proposal includes complete and factual cost data. Submittal of summary level direct labor costs only is not acceptable. Failure to provide all requested cost information may indicate a lack of understanding of the requirements for contract performance, which may affect the Mission Suitability score.

- It is anticipated that adequate price competition will be obtained under this solicitation. Therefore, the submission of certified cost or pricing data is not required pursuant to FAR 15.403-1(b)(1). However, in accordance with FAR 15.403-3(a)(ii), data other than certified cost and pricing data is required for price analysis.

- This volume must encompass all costs associated with the requirements of the proposed contract and comply with applicable FAR and NASA FAR Supplement (NFS) regulations. All Offerors must submit a Cost volume. Additionally, in accordance with FAR 15.404-8 all major subcontractors, to include interdivisional and/or intra-company effort, which provide at least 5% of the total anticipated Base Ordering Period (five years) Work Year Equivalent (WYE) personnel as reflected in Attachment L-1, Excel Pricing Model, must submit a complete Cost volume electronically in accordance with the provision entitled "Electronic Submission of Proposals - Proposal Marking and Delivery Through NASA's EFSS Box." However, in addition to any joint venture Offeror Cost volume, all members of a joint venture must submit a complete Cost volume.

- All dollar amounts provided must be rounded to the nearest dollar. All labor rates must be rounded to the nearest cent ($xx.xx). All indirect rates must be expressed as percentages to the second decimal place (xx.xx%).

- The Offeror must submit estimates at the rates anticipated to be utilized for the contract and performance.

- This volume must include all Government-provided cost templates which are hereby defined as the EPM, consisting of tabs which are found in Attachment L-1. The EPM will be utilized as the Government evaluation tool.

- Formatting of cost data must be in accordance with NFS Provision 1852.215-81, Proposal Page Limitations. Adobe Acrobat files in PDF format are not acceptable, except as provided for in the above referenced provision, paragraph (b)(2). All non-PDF electronic files must be searchable. All electronic files associated with the EPM must not contain hidden formulas or tables and must not be locked or protected. The Offeror must not alter the Attachment L-1, Excel Pricing Model formats except for lengthening forms as appropriate or adjusting column widths, adding additional columns or rows, or correcting errors that would preclude the submission of an accurate proposal. The Offeror is permitted to alter formulas, if necessary, on Attachment L-1, Excel Pricing Model.  If an Offeror enters data or modifies a formula in a non-highlighted cell, Offeror must highlight the cell in red and provide explanation of the changes.

- In accordance with FAR 16.301-3, Limitations, Offerors (to include Joint Ventures, if applicable) and major subcontractors must have an adequate accounting system for identifying and segregating costs prior to award of a cost reimbursement contract. Therefore, Cost volume(s) should be prepared in a manner consistent with each company's current adequate accounting system. Offerors, and major subcontractors being engaged by a cost reimbursement contract, must provide the audit report number and date of approval for their accounting system. If a company's accounting system has not been approved, state “currently no approved accounting system” and prepare and submit a completed SF1408, Preaward Survey of Prospective Contractor-Accounting System (Attachment L-11), as part of this volume. Cost volume(s) should be prepared with sufficient detail to allow direct and indirect rate verification and audit of selected costs by the cognizant audit office.

If an Offeror is relying on the accounting system adequacy of a Joint Venture team member, sister company, or any other affiliated company’s accounting system, they must specifically assert such an intended reliance for the performance of the contract and must demonstrate a convincing basis for using that system as a source for determining their own adequacy.

- Cost Volume Contents

- Table of Contents

The Cost volume must consist of the sections identified below, with each section 
consisting of one or more clearly labeled files/tabs.

Table L-1 Cost Volume Table of Contents

General Price Information

Section 1 - Cost Narrative and Supporting Data

Section 2 - Basis of Estimate (BOE) Summary

Section 3 - Financial Capability

Section 4 - Offeror/Major Subcontractors Information Summary

Section 5 – Fee/Profit

Excel Pricing Model (EPM)

General Instructions for Completing the EPM

Attachment L-1 (to be completed by Offeror and major subcontractors)

Tab A - Summary of Total Cost Calculated

Tab B – IDIQ Rate Development

Tab C – Productive Hours per WYE Conversion Table

Tab D – Contract Management Overhead Rate Development

Tab E – Schedule of Overhead, G&A and Other Indirect Rates Calculation

Tab F – Fringe Benefit Rate Calculation/Detail

Tab G – Composite IDIQ Rate Development by Year by Center

Tab H – Cognizant Audit Office Form

Tab I – Table of WYE Distributed by Percentage

- General Price Information

- Section 1 - Price Narrative and Supporting Data

- The Offeror must explain in detail all pricing or estimating techniques (e.g., direct labor rates, indirect rates, projections, ratios, percentages) which support the proposed price/cost so that audit, calculation, and verification can be easily accomplished. Offerors must provide the methodology and rationale used to establish salary rates for each labor category as applicable, including consideration of the various skills and disciplines, labor salary surveys, and other sources utilized. Offerors must also include copies of all information utilized from other sources to allow a complete understanding of how each survey/source was utilized to establish direct labor rates. Any experience factors (e.g., unit price, hours, quantities, efforts) adjusted for proposal purposes must also be explained in this section. If using historical price/cost as a basis of estimate, provide the period and price in detail.

- The Offeror must explain any deviations, exceptions, or conditional assumptions taken with respect to the Cost volume instructions or requirements. Any deviations, exceptions, or assumptions must be supported by sufficient amplification and justification to permit evaluation.

- The Offeror must disclose the methods used in determining particular classifications of price (i.e., direct versus indirect). The Offeror must also submit a synopsis of accounting policies and procedures. The proposed fringe benefits, overhead, and general and administrative (G&A) rates must be supported by forecasts and substantiating rationale which provide the following specific information for each rate, including any forward pricing rate agreements (this applies to the Offeror and each major subcontractor):

- Specify accounts and associated content within each indirect cost pool;

- Allocation base (comprising elements and basis for projections);

- Equivalent indirect personnel in each pool by contract year. Specify types of personnel and functions performed.

- Equivalent direct personnel in the allocation base by contract year; and

- Specify the impact of this proposed activity on the total allocation base and expense pools (expressed as a percentage) to include all proposed subcontractors.

- The Offeror, and each major subcontractor, must identify the cognizant audit office (i.e., name, address, and telephone number) on Attachment L-1, EPM, Tab E, Business Information and Cognizant Audit Agency Points of Contact, and the cognizant Government Agency (i.e., name, address, email address, and telephone number) that currently approves forward pricing rates. The Offeror and all major subcontractors must provide a copy of the latest approved forward pricing rate package (if applicable).

- A separate Task Order (TO) will not be issued to cover the contract management requirements described in PWS Section 2.0. The Offeror must propose an overhead rate for the contract management requirements that is to be applied across all TOs. The Offeror must include this Contract Management Overhead (CMO) rate in their development of the fully-burdened composite labor rates and, if applicable, apply this rate to any ODC estimates. In addition to completing the Attachment L-1, Tab E, Contractor Management Overhead, the Offeror must provide a detailed narrative of the labor proposed to perform the requirements of PWS, Section 2.0, and detailed analysis of the development of the contract management overhead rate.

- In accordance with sound business practices and applicable labor laws, the Offeror and major subcontractors must propose reasonable labor rate increases for labor rates not defined by Forward Pricing Rate Agreement (FPRA). The following not-to-exceed uniform rates of change for Calendar Years 2027 through 2035 as provided in Table L-2, Escalation Rates, below are considered reasonable escalation rates in accordance with IHS Markit Economic and Country Risk Forecast.

Table L-2 Escalation Rates

| 2027 | 2028 | 2029 | 2030 | 2031 | 2032 | 2033 | 2034 | 2035 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3.46% | 3.24% | 3.00% | 2.92% | 2.89% | 2.90% | 2.93% | 2.97% | 2.97% |

Should an Offeror determine the need for a different annual escalation rate, an explanation and justification must be provided. This explanation must include the rationale and methodology used for the annual escalation rate development, including escalation assumptions, sources of projections, and a description of the projected rate.

- If an FPRA is issued, all rates contained therein and agreed to should be used in the development of the proposed price/costs. For all FPRA and Forward Pricing Rate Proposal (FPRP) information utilized in the Cost volume, the Offeror and major  subcontractors must provide a statement identifying the agreement by report number, date issued, and the issuing agency's office and telephone number. A signed copy of the FPRA and/or FPRP must be provided. The financial impact on indirect rates imposed by the award of this contract may require an Offeror and major subcontractors to deviate from its FPRA. Should an Offeror deviate from the published FPRA, a written explanation and justification must be provided in the supporting information, along with the rationale and methodology used for the varying rate development and a clear description of the projected rate. The Offeror and all major  subcontractors must provide a copy of the latest forward pricing rate package as part of this volume.

- All Offerors (including major subcontractors) that do not have established FPRA/FPRP must provide a narrative rationale explaining all proposed indirect rates, any assumptions, and basis of applications, as part of this section.

- Any business relationships between the Offeror and all proposed subcontractors, beyond the apparent prime/subcontractor relationship, must be disclosed and fully described. Any discounts and/or favored treatment because of a business relationship, by virtue of an agreement or otherwise, must be disclosed and explained.

- Section 2 - Basis of Estimate (BOE) Summary

The Offeror and all major subcontractors must provide a pricing narrative BOE that explains in detail all pricing and estimating techniques for all cost elements. The information provided will be used to assess the reasonableness of the Offeror's cost.

- Methodology for establishing labor rates.

Describe the methodology and rationale used to establish all proposed labor rates.

- Direct labor/salary rates.

Offerors and major subcontractors proposing to utilize the incumbent workforce should review the benchmark (i.e., blend of Economic Research Institute [ERI] rates) average unburdened hourly direct labor rates provided below for professional exempt labor categories, in order to better understand the anticipated compensation levels for the identified labor categories. The benchmark direct labor rates, as provided by the Government, are based on ERI data (as shown in the table below). The Government considered incumbent rates when selecting ERI percentiles. The benchmark rates provided are for reference only. Any proposed rates must be fully substantiated by a detailed Basis of Estimate (BOE) within the Cost Volume, demonstrating cost realism and a clear alignment with the proposed technical approach.

The Government is also providing the incumbent contractor’s average unburdened hourly direct labor rates for labor categories under the incumbent contract (see Attachment L-5, Background and Historical Information). The incumbent average direct labor rates, as provided by the Government, are based on data provided by the incumbent contractor for both December 2024 and December 2025 for its workforce.

The benchmark average unburdened hourly direct labor rates and incumbent average unburdened hourly direct labor rates are provided for informational purposes and the labor categories and rates provided may not be identical representations or reflections of labor categories proposed by the Offeror under this solicitation nor represent all labor categories utilized for this acquisition.

Sources used for the proposed direct labor rates must be supported with the following information to allow a complete understanding of, and establish traceability to, the proposed labor rates:

(i)  The name and date of the nationally recognized salary survey (s) used for each labor category (e.g., Economic Research Institute [ERI], Bureau of Labor Statistics), to include copies of all applicable pages from these surveys in their native format

(ii)  Salary data other than surveys (if applicable), to include copies of all applicable pages from these data sources in their native format

(iii)  A mapping from the Government-stated labor category/description to the salary survey labor category/description (or categories/descriptions used), when applicable, to include rationale for the established mapping

(iv)  The job code number (if provided) in the salary survey

(v)  Any other pertinent information provided in the survey that relates to the base labor rate selected (e.g., percentile, average, years of experience)

| NASA Professional Exempt Labor Category |  | Benchmark Direct Labor Rate (Escalated for Base Year) * |  |  |  |  |  |  |  |  |  |  | Job No./ERI Category Mapping / Years of Experience/Percentile |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Source | MSFC | AFRC | ARC | GRC | GFSC | HQ | JSC | KSC | LaRC | MAF | SSC |  |
| Engineer/Scientist 11 (ES-11) | ERI | $94.65 | $91.53 | $109.10 | $83.11 | $97.22 | $98.12 | $98.54 | $87.21 | $85.20 | $87.19 | $87.32 | Average of Electrical Engineer (ERI Job No. 4029), Engineer Aeronautical (ERI Job No. 77840) and Mechanical Engineer (ERI Job No. 4055)/18 yrs./75th |
| Engineer/Scientist 10 (ES-10) | ERI | $90.16 | $87.78 | $104.61 | $78.50 | $93.49 | $94.32 | $94.11 | $82.93 | $81.48 | $83.33 | $83.20 | Average of Electrical Engineer (ERI Job No. 4029), Engineer Aeronautical (ERI Job No. 77840) and Mechanical Engineer (ERI Job No. 4055)/18 yrs./65th |
| Engineer/Scientist 9 (ES-9) | ERI | $85.29 | $83.60 | $99.62 | $73.75 | $89.28 | $90.07 | $90.02 | $78.33 | $77.46 | $79.08 | $78.75 | Average of Electrical Engineer (ERI Job No. 4029), Engineer Aeronautical (ERI Job No. 77840) and Mechanical Engineer (ERI Job No. 4055)/18 yrs./Mean |
| Engineer/Scientist 8 (ES-8) | ERI | $84.46 | $83.27 | $98.95 | $73.37 | $89.06 | $89.80 | $89.38 | $77.60 | $76.95 | $78.03 | $75.03 | Average of Electrical Engineer (ERI Job No. 4029), Engineer Aeronautical (ERI Job No. 77840) and Mechanical Engineer (ERI Job No. 4055)/18 yrs./40th |
| Engineer/Scientist 7 (ES-7) | ERI | $78.38 | $77.98 | $92.65 | $68.74 | $84.51 | $84.39 | $83.20 | $71.89 | $71.87 | $72.74 | $69.71 | Average of Electrical Engineer (ERI Job No. 4029), Engineer Aeronautical (ERI Job No. 77840) and Mechanical Engineer (ERI Job No. 4055)/18 yrs./25th |
| Engineer/Scientist 6 (ES-6) | ERI | $73.13 | $73.07 | $86.81 | $64.46 | $78.60 | $79.26 | $77.70 | $67.00 | $67.24 | $67.98 | $65.06 | Average of Electrical Engineer (ERI Job No. 4029), Engineer Aeronautical (ERI Job No. 77840) and Mechanical Engineer (ERI Job No. 4055)/14 yrs./25th |
| Engineer/Scientist 5 (ES-5) | ERI | $66.51 | $66.69 | $79.22 | $59.47 | $71.98 | $72.54 | $70.73 | $60.88 | $61.30 | $61.93 | $59.14 | Average of Electrical Engineer (ERI Job No. 4029), Engineer Aeronautical (ERI Job No. 77840) and Mechanical Engineer (ERI Job No. 4055)/10 yrs./25th |
| Engineer/Scientist 4 (ES-4) | ERI | $59.59 | $60.04 | $71.19 | $53.16 | $65.12 | $65.43 | $63.48 | $54.52 | $55.11 | $55.68 | $52.11 | Average of Electrical Engineer (ERI Job No. 4029), Engineer Aeronautical (ERI Job No. 77840) and Mechanical Engineer (ERI Job No. 4055)/7 yrs./25th |
| Engineer/Scientist 3 (ES-3) | ERI | $50.89 | $51.80 | $61.14 | $45.97 | $56.53 | $56.49 | $54.33 | $46.61 | $47.40 | $47.91 | $45.17 | Average of Electrical Engineer (ERI Job No. 4029), Engineer Aeronautical (ERI Job No. 77840) and Mechanical Engineer (ERI Job No. 4055)/4 yrs./25th |
| Engineer/Scientist 2 (ES-2) | ERI | $44.48 | $45.85 | $53.95 | $40.69 | $50.19 | $49.96 | $47.53 | $40.94 | $41.74 | $42.30 | $39.51 | Average of Electrical Engineer (ERI Job No. 4029), Engineer Aeronautical (ERI Job No. 77840) and Mechanical Engineer (ERI Job No. 4055)/2 yrs./25th |
| Engineer/Scientist 1 (ES-1) | ERI | $41.23 | $44.78 | $50.39 | $37.99 | $46.94 | $46.64 | $44.04 | $38.12 | $38.87 | $39.46 | $36.67 | Average of Electrical Engineer (ERI Job No. 4029), Engineer Aeronautical (ERI Job No. 77840) and Mechanical Engineer (ERI Job No. 4055)/1 yr./25th |
| Trainee | ERI | $25.85 | $29.84 | $33.14 | $25.95 | $31.57 | $31.57 | $27.57 | $25.23 | $26.46 | $26.23 | $24.39 | Engineering Aide (ERI Job No. 7884)/1 yr./25th |
| Quality Assurance Specialist 2 (QAS-2) | ERI | $47.17 | Not anticipated to be used at these locations |  |  |  |  |  |  |  |  |  | Quality Assurance Specialist (ERI Job Code 93751)/12 yrs./25th |
| Quality Assurance Specialist I (QAS-1) | ERI | $37.41 | Not anticipated to be used at these locations |  |  |  |  |  |  |  |  |  | Quality Assurance Specialist (ERI Job Code 93751)/5 yrs./25th |

*Location Utilized to Establish Benchmark Rates

Additionally, Offerors and subcontractors must propose no less than the rates contained in the applicable Wage Determination for positions subject to the Service Contract Labor Standards (SCLS) provided with this solicitation (see the MSFC Minimally Acceptable Average Direct Labor Rate table below and Attachment J-16, Wage Determinations).

Note: Within the proposal, ODC must not be used to pay for workforce.

- Impact of any uncompensated overtime.

The Offeror and major  subcontractors must identify any proposed uncompensated overtime (by labor category) and the impact of any proposed uncompensated overtime on the proposed direct labor rate(s) consistent with FAR 52.237-10, Identification of Uncompensated Overtime. This must be consistent with any Cost volume instructions related to uncompensated overtime in this solicitation, if applicable.

- Indirect Rate Methodology

- Fringe benefits.

Offerors and major subcontractors must describe the proposed fringe benefits to include types of insurance and plans offered, paid time off policies, and retirement or savings plans offered to include the company’s contribution and information regarding vesting of company contributions.

- Subcontract Costs

Offerors shall support the selection of their Subcontractor(s) and provide sufficient information to support the determination of price reasonableness of all Subcontractors and/or consultants proposed costs as contained in the templates. Per FAR 15.404-8(a), Offerors and all Major Subcontractors are instructed to “conduct appropriate cost or price analyses to establish reasonableness of proposed subcontract prices” and “include the results of these analyses in the price proposal.” The Offeror’s proposal shall provide details and narrative regarding the type and results of these analyses and detail the findings and resulting adjustments made, including any adjustments based on technical findings, rate adjustments, and fee adjustments. Offeror is required to disclose any prior subcontractor agreement(s)/settlement(s), as applicable, in their proposal submittal to the Government. If applicable, the proposal shall provide a narrative on the use or non-use of any adjustments based on Offeror history with the Subcontractor.

- Section 3 - Financial Capability

The Offeror and major subcontractors must submit one copy of its audited financial statements and accompanying notes for the last three most recently completed fiscal years (for small businesses, Small Business Administration submittals, as well as unaudited financial statements are acceptable). In addition, the Offeror must provide data showing the amount of established and/or available credit, the financial institution extending the line, and the dollar amount (if any) presently in use. If a line of credit is available, the Offeror must provide a copy of the letter with the name of the institution and the amount of credit extended to the Offeror's company for this proposed effort. If the Offeror is, or will be, a newly formed business entity, a financial statement relating thereto must accompany the offer showing the contribution that each participant is required to make regarding the entity's capital and equity, amount pledged or paid in to date by each of the participants, and the working capital availability. Also, in the case of new entities, the Offeror must discuss the funding requirements, and limitation of liabilities, if any, of all participants. The Offeror and major subcontractors must provide a summary of financial ratios including quick ratio, current ratio, summary of working capital, and debt to equity ratio for the three most recently completed fiscal years.

- Section 4 - Offeror/Major Subcontractors Information Summary

The Offeror and major subcontractors must submit a completed Table L-3, Offeror/Major Subcontractors Information Summary, to provide information for use by NASA in the public contract award notification.

Table L-3 Offeror/Major Subcontractors Information Summary

| The Offeror/ major subcontractor(s) must fill-in the italic areas in column 2 with the required information: |  |
| --- | --- |
| Offeror Name: | Identify Offeror's company name |
| Major Subcontractor: | The company name of the major subcontractor |
| Description: | A brief non-technical description of the work, including identification of the program, project, and period of performance |
| Project: | ESSCA II |
| Period of Performance: | 10/01/2026 – 01/31/2032, with an optional ordering period 02/01/2032-01/31/2035 |
| Type of Action: | New Contract |
| Contract Type: | Identify the contract type - cost plus fixed fee (CPFF), cost plus award fee (CPAF), firm fixed price (FFP), cost plus incentive fee (CPIF), etc. |
| Address: | Full USPS street address to include suite or apartment numbers |
| Performance Location: | City and State of the principal work performance location(s) |
| USPS 9-digit zip code: | Enter the 9-digit United States Postal Service (USPS) ZIP code XXXXX-XXXX. The 9-digit ZIP code is a mandatory requirement. |
| Estimated Price: | $ Amount rounded to the $1,000 |

- Section 5 – Fee/Profit

This procurement anticipates both CPAF and CPFF orders. CPAF orders are anticipated to cover Contract Years 1 – 4 and CPFF orders are anticipated to cover Contract Years 5 – 8 and the 6-month option to extend services. Offerors and major subcontractors are to include a discussion of how the proposed award fee and fixed fee rates were derived and why it is reasonable for the type of effort. If a fee pool sharing arrangement is proposed, include a discussion of the arrangement and the distribution of fee earned.

- Excel Pricing Model (EPM)

- General Instructions for Completing the EPM

- The goal of the EPM is to construct a comprehensive summary model of the Cost volume in an automated format. Detailed instructions relative to individual templates are provided below.

- All formulas used in the workbook must be clearly visible in the individual cells and verifiable. Whereas linking among the attachments' worksheets is anticipated, the use of external links (to source data not provided in the workbook) is prohibited. The completed attachments must contain no macros or hidden cells. The attachments, nor any supporting price information provided, must not be locked/protected, or secured by passwords in part or in whole. The Offeror is responsible for ensuring the accuracy of formulas and figures. If any Offeror modifications affect Government prepopulated formulas the Offeror is responsible for ensuring impacts of the Offeror modifications are carried through the Government provided template and the accuracy of all formulas/numbers. If an Offeror enters data or modifies a formula in a non-highlighted cell, Offeror must highlight the cell in red and provide explanation of the changes.

- The electronic file/workbook names included in the volume must begin with the appropriate contract acronym (i.e., ESSCA II, hyphen, followed by the first three letters of the company's name). For example, if the company name is ABC Company and the price templates required by this RFP have been completed, the file/workbook name would be ESSCA II-ABC Attachment L-1.xlsx. The format provided in Table L-1 must be utilized in naming individual worksheets/tabs within the Excel file/workbook. These templates must be submitted for each Offeror and major subcontractor in accordance with Table L-3 above.

[NOTE: Section L provision Electronic Submission of Proposals - Proposal Marking and Delivery Through NASA's EFSS Box, paragraph (e), indicates that the acceptable individual file names delineated in this paragraph are provided as examples. These Cost/price volume instructions require a more specific naming convention for Cost/Price volume submissions in order to more easily identify Offeror and major subcontractor Cost/Price volume submissions, consistent with the structure identified for EFSS Box proposal submission.]

- The Offeror must complete all EPM forms as shown in the list below and provide detailed, supporting data to explain the basis and rationale for the proposed cost. The required pricing forms are provided in Microsoft Excel via the ESSCA II cost forms and instructions. The forms are designed to provide NASA with information necessary to evaluate all Offeror's proposals on a uniform and consistent basis. Instructions for completing the provided forms are as follows.

- Attachment L-1 (to be completed by Offeror and major subcontractors)

The Offeror and major subcontractor(s) must comply with the instructions contained within the pricing template(s) tab(s). Attachment L-1 must represent a fully integrated pricing strategy to include all subcontractors. Attachment L-1 includes the following tabs, which are to be completed by the Offeror and major subcontractors.

- Tab A - Summary of Total Cost Calculated

This tab is designed to summarize the total cost (i.e., Phase-In, labor cost for IDIQ model, other direct costs [ODC], and end delivery item cost) for the entire contract effort. This tab is linked to other tabs within the workbook. Most of this tab will automatically populate once the other tabs have been completed. Each EPM will generate dollars based on input to Tab B which includes the percentage of effort assigned to a company (prime or sub). The prime will submit the total subcontract dollars in this tab which should reconcile to each major subcontractor’s EPM Tab A. The subcontractor's total should not include ODC cost, this is only needed for the Prime's total. Phase-in price should be input in cell C4, not to exceed $600,000. The ODC cost is provided.  Note: Government-provided ODC cost does not include any cost to pay for workforce.

Fee applies to labor and its applicable indirect burdens for MSFC and other Centers. Fee will not be applied to ODC and End Item Delivery.

Offerors must fill in the areas highlighted in yellow. Offerors are permitted to add additional ODC burden lines in this sheet to differentiate burdens among the various ODC categories.

- Tab B - IDIQ Rate Development (To be completed by Offeror and Major Subcontractors):

These tabs detail the development of the fully burdened labor rates by location. The Offeror must map their labor categories to the NASA provided standard labor categories for this procurement. Columns E - I apply fringe, overhead, CMO, and G&A to the base labor rate. The final burdened rate by category should be shown in Column J. The Offeror (only) should include the Contract Management Overhead rate on this Tab Columns G, Subcontractor/Teammates can use these columns to include their fee if applicable.  Columns K - U computes the individual contractor/subcontractor's dollars based on the share of the hours assigned by the prime Offeror using the Government provided labor model.  The labor dollars, fringe, OH, CMO, and G&A are all computed based on the percentage share assigned by labor category and location. The offeror rate should be inclusive of the minor subcontractors. The pre-populated estimate of labor hours for each labor category in Column L must not be modified.

Offerors must not propose less than the minimally acceptable average direct labor rates shown for the following SCLS labor categories at MSFC to further retention at the Engineer Technician level:

| NASA Labor Category | MSFC Minimally Acceptable Average Direct Labor Rate* |
| --- | --- |
|  | MSFC |
| Engineer Technician (ET-6) | $50.00 |
| Engineer Technician (ET-5) | $39.00 |
| Engineer Technician (ET-4) | $31.00 |
| Engineer Technician (ET-3) | $24.00 |
| Engineer Technician (ET-2) | $20.00 |
| Engineer Technician (ET-1) | $18.00 |

Additionally, the Offeror and major subcontractors must propose no less than the rates contained in the applicable Wage Determination for positions subject to the SCLS (i.e., Engineering Technician) provided with this solicitation for other locations/Centers (see Attachment J-16).

- Tab C - Productive Hours Per WYE Conversion Table (To be completed by Offeror and major subcontractors)

This tab identifies the number of productive hours by labor type (i.e., Exempt) for each contract year. The Offeror must indicate in the notes area how the figure was calculated (e.g., 2,080 hours per year minus 100 vacation hours minus 40 sick leave hours minus 80 holiday hours to total 1,860 productive hours).

- Tab D – Contract Management Overhead Rate Development (To be completed by the Prime Offeror)

This tab is designed for the prime Offeror to compute a contract management overhead (CMO) rate that will be added to the fully burdened labor rate. This will account for the management burden associated with the direct labor on the contract. Labor categories with assigned WYEs are listed and should be included in the pool cost. Additional labor categories that the Offeror deems necessary to manage the contract may be added as needed.

- Tab E - Schedule of Overhead, G&A and Other Indirect Rates Calculation (To be completed by Offeror and Major Subcontractors)

This tab provides insight into the composition of the burden pool(s) for the proposed indirect rates. As supporting data, there are templates below the summary data that specify a breakout of specific cost accounts that are included in the individual cost pools. On the supporting data templates, provide cost history for the prior three fiscal years and current fiscal year (actuals and budgeted) and projected for the term of the contract.

- Tab F - Fringe Benefit Rate Calculation/Detail (To be completed by Offeror and Major Subcontractors)

This tab includes the development of the fringe rate including the payroll additive computation. The Offeror must ensure that the estimates for fringe benefits shown in this tab are incorporated into their proposed contract cost in accordance with their normal accounting and estimating practices for each contract year. The Offeror can duplicate fringe benefit rate calculation tables if additional locations require a specific Fringe Rate. Provide cost history for the prior three fiscal years and current fiscal year (actuals and budgeted) and projected for the term of the contract.

- Tab G - Composite IDIQ Rate Development by Year (To be completed by the Prime Offeror)

This tab is designed to develop the composite IDIQ rates by contract year, by Center. The composite IDIQ rates must be used to complete Attachment J-7-1, Schedule of Rates. The Prime Offeror must input any handling (not including prime fee) proposed on subcontractors in cell D9.

Offerors must fill in the areas highlighted in yellow.

Offerors must provide a fully burdened labor rate for each labor category.

The Percent Assigned by Prime columns must be consistent with what is provided in corresponding Tab B (Column M, Percent Assigned by Prime) and Tab I (% columns).

- Tab H – Cognizant Audit Office Form (To be completed by the Prime Offeror and major subcontractors)

This tab identifies the Cognizant Audit Agency (i.e., name, address, and telephone number) who currently approves systems and forward pricing rates.

- Tab I - Table of WYE Distributed by Percentage (To be completed by the Prime Offeror)

This tab must be filled out by the Prime Offeror to account for the distribution of prime/subcontractor’s Work Year Equivalent (WYE) by labor category. The subcontractor must input the percentage assigned to their categories in all B Tabs of the EPM submitted with their proposal. This input computes to a dollar value that is provided to the prime Offeror. The tab will be utilized to ensure consistency between the prime and the subcontractors.

The Offeror and major subcontractor(s) should prepare their Cost volume in a manner that is consistent with its current accounting system. An Offeror's failure to comply with all Cost volume instructions (including those for electronic submissions) may result in rejection of its proposal.

(End of Provision)

## VOLUME III - PAST PERFORMANCE VOLUME INSTRUCTIONS (JAN 26 2026)

(a)  This must be a separate volume.

(b)  The Offeror’s past performance references are limited to no more than six described contracts and/or subcontracts, including those of any proposed subcontractors. At least two past performance references should be for the Offeror. With respect to proposed subcontractors, the Offeror should give priority to major subcontractors. A major subcontractor is defined as providing at least 5% of the total anticipated base ordering period (five years) work year equivalent (WYE) personnel which is considered sufficient to potentially have some positive impact on successful performance of the contract. While the Offeror has discretion in how to best represent the past performance of their proposed team, the past performance references provided should demonstrate that the Offeror’s team has relevant past performance across the breadth of applicable performance work statement (PWS) areas. Performance of referenced contracts are limited to that which occurred within five years of the due date for receipt of proposals. Additionally, each referenced contract must have a minimum of 12 months of performance, not including phase-in, within the five-year period. Performance of any effort outside the five-year period will not be evaluated.

(c)   Offerors which are joint ventures (JVs) should provide at least one of the six past performance referenced contracts required above in the name of the JV. If the JV is newly established and cannot provide past performance referenced contracts in the name of the JV, then past performance referenced contracts from individual partners of the JV should be submitted for consideration, not to exceed a combined total of six referenced contracts. One past performance referenced contract should be provided for the JV managing partner.

References submitted for individual JV partners or Offerors for performance as part of an unpopulated JV must clearly describe the specific portion of the effort performed by that entity, independent of the overall JV’s performance. The narrative must identify, as applicable: the entity’s specific scope of work and functional responsibilities; percentage or relative share of work performed by that entity; key deliverables, outcomes, or performance results directly attributable to that entity; and, the entity’s management, technical, or operational control over its portion of the work.

References submitted for individual JV partners or Offerors for performance as part of a populated JV must clearly describe the entity’s involvement in the populated JV. The past performance submission should identify as applicable: terms of the populated JV relevant to the JV’s leadership and management structure as well as each partner’s roles and responsibilities, capital contributions, and profit sharing. The purpose of this information is for the Government to determine whether the entity had a sufficient role (e.g., at least 50% profit sharing) in the populated JV.

(d)   Offerors must consider the following similarities to this effort in choosing the referenced contracts:

(1) Size – For Offerors, a referenced contract will be determined relevant if it has an average annual value of $45M or greater, and for proposed subcontractors, an average annual value of $10M or greater.

(2) Content - For Offerors, a referenced contract’s content relevancy will be determined based on how well the work performed aligns with the applicable content elements in the Past Performance Content Element WYE Table, shown below. Content elements are groupings of varied Attachment J-1, Performance Work Statement elements and have been established for Past Performance evaluation purposes only. For the Offeror, referenced contract(s) must demonstrate relevant experience in at least two of the five content element groups identified in the Past Performance Content Element WYE Table to be considered relevant in content. An Offeror’s referenced contract can demonstrate relevant experience for any of the elements in a content element group to be considered relevant for the entire group.

For subcontractors, a referenced contract’s content relevancy will be determined based on how well the work performed in the referenced contract aligns with the subcontractor’s proposed workshare, as indicated in the PWS Element WYE Percentage Assignment Table. For proposed subcontractor(s), relevancy will be determined relative to the specific individual PWS elements assigned to that subcontractor.

(3) Complexity - A referenced contract’s complexity relevancy will be determined based on how well the complexity of the effort performed aligns with the effort delineated in Attachment J-1 and other pertinent sections of the solicitation. Examples of complexity include number of engineering and science products delivered (e.g., drawings, specifications, models, analyses, test reports, lines of software code); integration of large systems; managing multi-faceted IDIQ contract(s) funded through multiple sources; providing cost accounting and reporting on government cost contracts; incorporating support from multiple subcontractors; and performance across multiple-geographical locations.

(e)  The contents of this volume must be organized in accordance with the following sections.

Section I

Offerors must furnish the following information for each past performance referenced contract/subcontract:

(1)  General contract information-

(i) Name, address, email, telephone number, and Government agency/commercial entity name for both the contracting officer and contracting officer’s representative, or equivalent. If historical points of contact are no longer available, provide alternate/current point(s) of contact. In all cases, Offerors must verify that the point of contact information provided is accurate.

(ii) Contract number, contract type (e.g., cost reimbursement, time and materials, indefinite-delivery, indefinite-quantity (IDIQ)), and current contract value (i.e., base period and all option periods) or final contract value if performance is concluded. For ordering type contracts (e.g., indefinite-delivery, indefinite-quantity (IDIQ), blanket purchasing agreement (BPA)), current/final contract value is defined as only the cumulative value of all task/delivery orders awarded.

(iii) Period of performance (i.e., contract effective date and end date of last option period), and place(s) of performance.

(iv) Method of acquisition (i.e., competitive or non-competitive)

(v) Joint Venture role, if applicable (e.g., managing partner, non-managing partner, mentor, protégé)

(2)  Description of contract work performed that demonstrates alignment with the contract work being proposed for this effort. It is not sufficient to state the referenced contract is comparable in size, content, and/or complexity. Rather, the description must be sufficiently detailed to allow for effective evaluation and substantiation and should indicate the specific PWS element (s) within the content element group to which the narrative description applies (e.g., PWS 2.1, PWS 3.1, 3.7).

(3)  Description of any performance problems encountered and associated corrective actions, completion delays, and any major deviations or waivers to technical requirements that were granted by the customer.

(4)  Description of cost management history. Identify and explain any cost over-runs or under-runs. Discuss the accuracy, timeliness, and completeness of cost estimating, reporting, and billing.

(5)  Description of any occupational health, safety, and security issues and associated mitigations or corrective actions.

(6)  Description of any risk factors and methods used to mitigate risks.

(7)  Identification of any contractual performance incentives and relative performance achieved.

(8)  Average number of personnel on the contract per year and voluntary turnover history for exempt and non-exempt employees. There is no expectation that the average number of personnel on the referenced contract will be fully accounted for in the Past Performance Content Element WYE Table or PWS Element WYE Percentage Assignment Table.

(9) The extent to which the Offeror attained applicable goals for small business participation under contracts that required subcontracting plans.

Section II

The information requested in the following paragraphs must be provided separately within this page-limited volume.

    - Past Performance Content Element WYE Table – Offerors must provide a completed summary table of applicable past performance information using the sample format provided below in order to correlate the Offeror’s past performance information with the applicable element content for this acquisition. The table must indicate the average number of WYE personnel by element content associated with the effort. Offerors must delete the example information for Referenced Contract #1 for replacement with applicable data.

Past Performance Content Element WYE Table

| Past Performance Contract |  | Referenced Contract |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | #1 | #2 | #3 | #4 | #5 | #6 |
| Company |  | ABC |  |  |  |  |  |
| Customer |  | DOE |  |  |  |  |  |
| Contract or Subcontract No. |  | DOEXYZ |  |  |  |  |  |
| Prime Contractor or Subcontractor or Joint Venture |  | Prime |  |  |  |  |  |
| Content Element Groups | Contract Management Operations and Control Group: PWS elements 2.1, 2.5, 2.6, 2.10 | 45 WYEs |  |  |  |  |  |
|  | Skill Group 1: PWS Elements 3.1, 3.4, 3.7, 3.12 | 20.0 WYEs |  |  |  |  |  |
|  | Skill Group 2: PWS Element 3.5, 3.6, 3.8, 3.10 | 54 WYEs |  |  |  |  |  |
|  | Skill Group 3: PWS Element 3.2, 3.3, 3.9, 3.11 | 30 WYEs |  |  |  |  |  |
|  | End-Item Deliverables: PWS Element 4.0 | 10.0 WYEs |  |  |  |  |  |
| Period of Performance (POP) |  | 09/01/21-08/30/24 |  |  |  |  |  |

- PWS Element WYE Percentage Assignment Table - Offerors must provide a completed summary table using the sample table format provided below to indicate the anticipated percentage assignment of all applicable PWS elements, by company, for which past performance referenced contracts or subcontracts are provided, for the contract base ordering period. If the Offeror is a mentor-protégé JV, split the Offeror column to delineate the anticipated assignment of work for both the mentor and protégé members of the JV.

PWS Element WYE Percentage Assignment Table

|  | Offeror | SubK | SubK | SubK | SubK | SubK |
| --- | --- | --- | --- | --- | --- | --- |
| Company Name |  |  |  |  |  |  |
| Contract Management Operations and Control Group |  |  |  |  |  |  |
| PWS Element 2.1 |  |  |  |  |  |  |
| PWS Element 2.5 |  |  |  |  |  |  |
| PWS Element 2.6 |  |  |  |  |  |  |
| PWS Element 2.10 |  |  |  |  |  |  |
| Skill Group 1 |  |  |  |  |  |  |
| PWS Element 3.1 |  |  |  |  |  |  |
| PWS Element 3.4 |  |  |  |  |  |  |
| PWS Element 3.7 |  |  |  |  |  |  |
| PWS Element 3.12 |  |  |  |  |  |  |
| Skill Group 2 |  |  |  |  |  |  |
| PWS Element 3.5 |  |  |  |  |  |  |
| PWS Element 3.6 |  |  |  |  |  |  |
| PWS Element 3.8 |  |  |  |  |  |  |
| PWS Element 3.10 |  |  |  |  |  |  |
| Skill Group 3 |  |  |  |  |  |  |
| PWS Element 3.2 |  |  |  |  |  |  |
| PWS Element 3.3 |  |  |  |  |  |  |
| PWS Element 3.9 |  |  |  |  |  |  |
| PWS Element 3.11 |  |  |  |  |  |  |
| End-Item Deliverables PWS Element 4.0 |  |  |  |  |  |  |

(3) When a referenced contract was awarded to or performed by a legal entity different from the Offeror (or any proposed subcontractor), Offerors must thoroughly explain, in a manner that supports use of the referenced contract for the proposed effort (e.g., shared workforce, management, facilities, or other resources), the relationship between the other legal entity and the Offeror (or any proposed subcontractor).

(4)  Offerors, and any proposed subcontractors, must provide for the past five years:

(i)  a listing of all contracts terminated for default, and

(ii) a listing of all contracts whose scope was reduced because of performance or cost problems.

For contracts listed above, include the contract number and the name, address, and 	telephone number of the cognizant contracting officer.

(5)  In consideration of 13 C.F.R. §125.2(g), if the past performance of the small business prime Offeror, if applicable, does not independently demonstrate the capabilities and past performance necessary for award as acknowledged by the Offeror in the Past Performance volume, the Offeror may provide for consideration, within the established page limitation, one additional referenced contract for each first-tier small business subcontractor not included in the reference limitation established for this volume. While the reference limitation is considered adequate for the Offeror to demonstrate its relevant performance for this evaluation, it is within the Offeror’s discretion how these references are allocated across the proposed team. However, should the assessment of additional small business first-tier subcontractors be necessary, provide for each additional reference only, subcontractor name and CAGE code, contract number, contract value, period of performance, and current customer point of contact information (e.g., contracting officer name, email).

(6)  A Past Performance Questionnaire is attached to this solicitation. Instructions for completing the questionnaires are contained on the questionnaire. Offerors (including subcontractors when applicable) must, for each referenced contract/subcontract, complete the fill-in sections of the questionnaire and forward to the applicable customer identified in Section I (1)(i) above for final completion for each referenced contract. See 13 CFR § 125.11(c) regarding small businesses that performed as a first-tier subcontractor on contracts which included a subcontracting plan. In such case, the ratings may be submitted as performance history for consideration by the Government.

Note: The submitted questionnaires are excluded from the page limitation established for this volume.

(7)  For each referenced contract, provide in chart form as included with this solicitation as Past Performance Safety Record Table, the Days Away From Work Injury or Illness (DAFWII) and Total Case Rate (TCR) for each of the last three calendar years of contract performance. In the chart include the following information: North American Industry Classification System (NAICS); DAFWII rate; number of cases that contained lost work days; TCR; number of Occupational Safety and Health Administration (OSHA) reportable injury/illness cases; total number of contractor employees that worked on the contract/project for each year; and the total number of hours worked on the contract. 

Note: Offerors may omit the instructional calculation cells, identified by italics and gray shading, when providing past performance safety record tables with their proposals.

Past Performance Safety Record Table

| NAICS | Contract Name |  | Year | Year | Year |
| --- | --- | --- | --- | --- | --- |
|  |  | Days Away From Work Injury or Illness (DAFWII) for this contract |  |  |  |
|  |  | Number of Contractor cases that resulted in days away from work for this contract |  |  |  |
|  |  | Total Case Rate (TCR) for this contract |  |  |  |
|  |  | Number of Contractor cases that resulted in an OSHA reportable injury/illness case |  |  |  |
|  |  | Number of Contractor employees working on this contract |  |  |  |
|  |  | Number of hours worked by the Contractor on this contract |  |  |  |
| (N X 200,000) /EH = DAFWII |  |  |  |  |  |
| N = Total number of cases with days away from work for the referenced contract in the year |  |  |  |  |  |
| EH = Total number of hours worked by Contractor employees on the referenced contract in the year |  |  |  |  |  |
| 200,000 = equivalent of 100 full-time workers working 40 hour weeks 50 weeks per year |  |  |  |  |  |
| (N X 200,000) /EH = TCR |  |  |  |  |  |
| N = Total number of OSHA reportable injury/illness cases for the referenced contract in the year |  |  |  |  |  |
| EH = Total number of hours worked by Contractor employees on the referenced contract in the year |  |  |  |  |  |
| 200,000 = equivalent of 100 full-time workers working 40 hour weeks 50 weeks per year |  |  |  |  |  |

(End of provision)

## VOLUME IV- CONTRACT INSTRUCTIONS (JAN 29 2026)

(a)  This must be a separate volume utilizing the latest amendment, if applicable, which replaced the solicitation.

(b)  Offerors must provide the contract volume in the sections described below utilizing the same format provided in the solicitation. This volume is strictly limited to contract information and should generally maintain the font type, size, and spacing used in the solicitation, but may be adjusted to improve the formatting of Offeror fill-ins. Headers and footers shall not contain any information other than the solicitation number and page number, as provided for in the solicitation.

(c)  	SECTION I

- A transmittal letter prepared on the Offeror's letterhead. The letter must be prepared in accordance with FAR 52.215-1, paragraphs (b)(acknowledging receipt of all amendments, specifically identifying each) and (c)(2), and identify all enclosures being transmitted. In addition, for both the Offeror and any/all subcontractors and/or joint venture (JV) partners, provide the following information:

(i) Name (if "Doing Business As," include primary name)

(ii) Address

(iii) Commercial and Government Entity (CAGE) code

(iv) Unique Entity Identifier (UEI) number (see 2 CFR § 25)

(v) Socio-economic status

(vi) Estimated/actual subcontract value for each proposed subcontractor at any level (i.e., 1st-tier, 2nd-tier, etc.) (see 13 CFR §125.6(a)(1)). For indefinite-delivery, indefinite-quantity (IDIQ) acquisitions without a reoccurring requirement (e.g., annual mission), also specify the total anticipated assigned work year equivalents (WYE’s) and the resulting percentage of total proposed WYE’s for the first year for each estimated/actual subcontract.

(vii) Microsoft Word version utilized to prepare the proposal

(viii) Results of any internal procurement integrity investigation pertaining to the participation of ex-NASA personnel in proposal preparation activities which could have provided the Offeror with an unfair competitive advantage

(ix) Proposal validity period (see paragraph [c][3] below)

(x) Company acquisitions/mergers/restructure - If the Offeror is involved in an impending or already consummated corporate transaction such as an acquisition, or merger with another company, or restructuring, whether announced publicly or not, the Offeror must provide information to convey any potential impacts of that corporate transaction on its proposal and any subsequent contract that may be awarded. For purposes of this solicitation, a corporate transaction must be considered consummated when it has legally closed. Offerors must disclose any such transactions consummated within the 12 months prior to proposal submission, as well as any pending transactions, and describe any potential impacts on contract performance. An impending corporate transaction is one that is reasonably expected to be consummated within 180 days after proposal submission and for which the Offeror has entered into a binding agreement or similar arrangement. Offerors must disclose such transactions and describe any potential impacts on performance. The following must be addressed:

A. The company’s ability to perform contract requirements as specified in the solicitation;

B. The impact to all resources required, including facilities, proposed for this effort;

C. The transaction impact to the rates and cost proposed;

D. Any impact on how small business will be utilized;

E. Any impact on compensation, if applicable; and

F. Any impact to other aspects of the proposal (e.g., business systems, JV and/or mentor-protégé agreement, organizational conflict of interest plan).

Failure to fully address how the merger, acquisition, or restructuring will affect your proposal may render it ineligible for award under FAR Part 9.1. If such transaction occurs or is initiated after proposal submission, the Offeror must provide notice of the transaction to the point of contact specified in the provision MSFC 52.205-90, Designated Point of Contact. Post proposal submission of a merger or acquisition will be viewed as an eligibility matter for award that will entitle communications without triggering negotiations.

(2)  Authorized Standard Form(s) - As specified in the table below, with all Offeror fill-ins completed, and signed by an authorized representative of the company.

(3)  All contract sections and attachments with all Offeror fill-ins complete as specified in the table below. The volume must be submitted in its entirety, to include all Section A through J pages and attachments provided in the solicitation as well as Section K, Representations, Certifications, and Other Statements of Offerors.

Offeror Fill-ins

| Section/Attachment | Clause/Attachment | Fill-in Required (if applicable) |
| --- | --- | --- |
| SF33 |  | All Applicable Blocks |
| B | Table of Supplies or Services | CLIN 0001 Unit Price and Amount |
| B | NFS 1852.216-78, Firm Fixed Price | Total Firm-Fixed-Price Amount (CLIN 0001 Phase-In only) |
| B | MSFC 52.216-92 Matrix of Contract Line Items (CLINs) | Value column for CLIN 0001 Phase-in |
| J | Attachment J-7, Schedule of Rates and Description of Labor Categories | Table J-7-1 rates for every labor category for every location for each year of performance, and Table J-7-2 rates for each year of performance |
| K | 52.204-5 Women-Owned Business (Other than Small Business). | Representation |
| K | 52.209-2 Prohibition on Contracting with Inverted Domestic Corporations-Representation. | Representation |
| K | 52.209-5 Certification Regarding Responsibility Matters | Representation |
| K | 52.209-7, Information Regarding Responsibility Matters | Representation |
| K | 52.209-11 Representation by Corporations Regarding Delinquent Tax Liability or a Felony Conviction under any Federal Law | Representation |
| K | 52.209-12 Certification Regarding Tax Matters | Representation |
| K | 52.209-13 Violation of Arms Control Treaties or Agreements-Certification | Representation |
| K | 52.219-1 Small Business Program Representations | Representation |
| K | 52.225-2 Buy American Certificate. | Items as applicable |
| K | 52.227-15, Representation of Limited Rights Data and Restricted Computer Software | Representation |
| K | 52.229-11 Tax on Certain Foreign Procurements—Notice and Representation. | Representation |
| K | 52.230-1 Cost Accounting Standards Notices and Certification | Representation and supplemental information as applicable |
| K | 52.230-7 Proposal Disclosure-Cost Accounting Practice Changes | Representation |

*Note: Offers submitted in response to this solicitation must remain in effect not less than 365 days after the date specified for receipt by the Government. However, in accordance with FAR 52.215-1, a different (longer) validity period may be proposed. Offers with validity periods less than 365 days risk ineligibility for award if the Government awards without competitive negotiations and the validity period has elapsed prior to award being made.

(4)  In the event the Government elects to award a contract from initial proposals without competitive negotiations, the signed SF33 and completed contract volume, including all Section J attachments, will form the executed contract.  The Government reserves the right to add beneficial features of the offer to the contract prior to execution.

(d)  	SECTION II

(1)  Offerors must provide the following plan(s) in accordance with the associated Data Requirements Description (DRD) that are required by separate provision within Section L.

Plans

| Plan | Associated DRD (if applicable) |
| --- | --- |
| Organizational Conflict of Interest (OCI) Plan | 1839MA-003 |

(2) For each NASA contract listed in accordance with the requirements of the Data Requirements Description (DRD) entitled Organizational Conflict of Interest (OCI) Plan, DRD 1839MA-003, Section 15.3, Item "j," provide a contracting officer point of contact (i.e., name, phone number, and email address). Subcontractor teammates may provide this information separately to the individual identified in MSFC 52.205-90, Designated Point of Contact.

(3)  Responsibility information - Provide information specifically addressing each element under FAR 9.104-1 to demonstrate responsibility.

(4)  Joint Venture Agreement - If the Offeror is a JV, the Offeror must provide a complete copy of the JV agreement signed by all parties. (See 13 CFR §121.103[h]).

(5) Mentor-Protégé Agreement - If the Offeror will be performing any part of this effort pursuant to an SBA approved mentor-protégé agreement, the Offeror must provide a copy of this agreement along with a copy of the SBA approval letter. For Offerors proposing as a mentor-protégé JV, an SBA approved mentor-protégé agreement must be in place prior to submitting an offer in order for the JV to receive exclusion from affiliation (See 13 CFR §121.103[b][6] and 13 C.F.R. §125.9[d][1][i]).

(6) Contractor Teaming Agreements - If the Offeror has entered into a teaming agreement with any other party for the purposes of this solicitation, the Offeror must provide a copy of each such agreement. If the Offeror enters into such an agreement after submission of the offer, the Offeror must provide a copy of the agreement prior to the agreement becoming effective. Additionally, the Offeror must identify any teaming agreements which are exclusive and, for each such agreement, thoroughly explain how the agreement does not inhibit competition. The submitted information will be utilized, along with available market information, to ensure that the agreement does not have an anticompetitive effect on the acquisition.

The burden of proving that an exclusive teaming agreement does not have an anticompetitive effect must rest with the Offeror. Anticompetitive impact, in addition to the assessment of other responsibility-related information required as part of this volume, is considered to be a matter of Offeror responsibility under FAR 9.103. Therefore, the Government may communicate with the Offeror outside of negotiations to allow the Offeror to: articulate the procompetitive benefits of the agreement; address any concerns about the agreement’s anticompetitive impact; and provide any additional requested documentation relevant to this determination.

Offerors are advised that proposals which include teaming agreements found to have an anticompetitive effect may be deemed ineligible for award under FAR 9.103. Additionally, contracting officers may be required to report such agreements to appropriate authorities as prescribed by FAR 3.3.

(7) Table delineating any exceptions, deviations, and/or conditional assumptions taken with respect to this solicitation in accordance with provision MSFC 52.215-90, Summary of Deviations/Exceptions. Any exceptions, deviations, and/or conditional assumptions taken with respect to Cost/Price volume instructions or requirements must be provided in Section 1 of that volume.

(End of provision)

[End of Section]

# ATTACHMENT L-1

Excel Pricing Model (EPM)

See attached Excel file, Attachment L-1, Excel Pricing Model

# ATTACHMENT L-2

PAST PERFORMANCE INTERVIEW/QUESTIONNAIRE

________________________________________________________________

This evaluation should be completed by the contracting officer (CO), contracting officer’s representative (COR), task monitor (TM), or other person(s) tasked with monitoring the Contractor’s or subcontractor’s compliance with the requirements of the contract.

In compliance with the direction in the FAR, the information contained in this evaluation is not subject to view by anyone other than the designated source selection evaluation personnel.

________________________________________________________________

INSTRUCTIONS, DEFINITIONS, AND RATING GUIDELINES

Instructions

This evaluation is to be completed as indicated below.  For purposes of this evaluation, the term “project” is intended to mean “contract.”  This package consists of the following:

| Section | Description | Who completes |
| --- | --- | --- |
| Section I | Basic contract information | Contractor being evaluated |
| Section II | Government /Industry customer evaluator identifying information | Government /Industry customer evaluator |
| Section III | Contractor Performance Report | Government/Industry customer evaluator |

For each contract selected, a single comprehensive assessment is requested (e.g., an assessment with input from the appropriate CO, cognizant COR, and/or other designee).

In addition, the Offeror is responsible for completing Section I of this questionnaire before forwarding to the appropriate monitor for the evaluations requested. The Offeror must request the monitor to complete the remainder of the questionnaire and email directly to Sadie Moulton at sadie.m.moulton@nasa.gov and courtesy copy Erin Richardson at erin.h.richardson@nasa.gov.

Any questions you might have concerning completion of this form should be addressed to Sadie Moulton at sadie.m.moulton@nasa.gov and courtesy copy Erin Richardson at erin.h.richardson@nasa.gov.

CONTRACTOR PERFORMANCE REPORT

Section I

To be completed by Offeror requesting evaluation

| 1. Contractor Name and Address: 2. Name of Offeror/joint venture submitting proposal on this effort: | 3. This past performance questionnaire is relevant to the following PWS work areas (select all that apply): - ____ PWS Section 2.1 - ____ PWS Section 2.5 - ____ PWS Section 2.6 - ____ PWS Section 2.10 - ____ PWS Section 3.1 - ____ PWS Section 3.2 - ____ PWS Section 3.3 - ____ PWS Section 3.4 - ____ PWS Section 3.5 - ____ PWS Section 3.6 - ____ PWS Section 3.7 - ____ PWS Section 3.8 - ____ PWS Section 3.9 - ____ PWS Section 3.10 - ____ PWS Section 3.11 - ____ PWS Section 3.12 - ____ PWS Section 4.0 |
| --- | --- |
| 4. Contractor UEI Number: | 5. Contractor CAGE Code: |
| 6. During the contract performance being evaluated, this firm was a: - _____ Prime or Team Lead _____ Team Member _____ Subcontractor - _____ Joint Venture Managing Partner _____ Joint Venture Partner _____ Other (explain) - If the firm performed work under this contract as a team member or subcontractor, information about the subcontract, in addition to the prime information, shall be provided in the following blocks: |  |
| 7a. Prime Contract Number: 7b. If the prime contract number is a BPA or IDIQ, list the task order(s) the team member or subcontracted effort was performed under: | 7c. Prime Contract Period of Performance: 7d. Team Member or Subcontract Period of Performance: 7e. NAICS Code: |
| 8a. Prime Contract Type: 8b. Team Member or Subcontract contract type: | 8c. Contract Value (with options): $ Period: (e.g., 01/01/2021 to 12/31/2024) Value: $ Period: Value: $ Period: Value: $ Period: Value: $ Period: Value: $ 8d. Team Member or Subcontract contract value: Period: (e.g., 01/01/2021 to 12/21/2024) Value: $ Period: Value: $ Period: Value: $ Period: Value: $ Period: Value: $ |
| 9. Contract name and description of contract or subcontract requirements. |  |

CONTRACTOR PERFORMANCE REPORT

Section II

To be completed by Government and/or Industry customer performing the evaluation

| 1. Evaluator’s Name: |  |
| --- | --- |
| 2. Evaluator’s Title: |  |
| 3. Evaluator’s Email Address: |  |
| 4. Evaluator’s Phone Number: |  |
| 5. Evaluator’s Role in Program/Contract: |  |
| 6. Evaluator’s Length of Involvement in this Contract: |  |
| 7. Date: |  |

CONTRACTOR PERFORMANCE REPORT

Section III

To be completed by Government and/or Industry customer performing the evaluation

Definitions and Rating Guidelines

The Factors/Ratings tables on the next page summarize contractor performance in each of the following rating areas.  Each criterion should be assigned a rating, from highest to lowest, of Exceptional, Very Good, Satisfactory, Marginal, or Unsatisfactory.  If a particular criterion is not applicable, it should be rated in the far, right column as N/A.  Comments are requested for marginal or unsatisfactory ratings; however, the evaluator is encouraged to provide comments on any rating to further support a particular rating.

The following definitions and instructions should be used as guidance to aid in evaluating the criteria in the Factors/Ratings tables.  Please read the definitions and instructions before rating any criteria to be sure that each criterion is graded in the context of the definitions.  Also, please ensure that this assessment is consistent with any other assessments that have been done for the same contractor for the same work, such as for payment of fee purposes, exercise of options, and other past performance requests.

| Quality | Schedule | Cost Control | Management | Small Business Subcontracting | Regulatory Compliance |
| --- | --- | --- | --- | --- | --- |
| - Compliance with contract technical requirements - Appropriateness of personnel - Technical/product excellence - Implementation of technical direction - Effectiveness of contractor recommended solutions | - Accomplishment of interim schedule milestones - Compliance with contract performance/ delivery schedules - Compliance with contract data delivery schedules - Effectiveness of urgent/quick turnaround capability | - Performance within budget (over/under target costs) - Current, accurate, and complete cost reporting and billings - Implementation of cost control efficiencies | - Reliability and cooperation - Pro-activeness - Professionalism - Innovativeness - Prompt notification of problems - Accuracy and thoroughness of reports - Effectiveness of personnel management practices | - Effectiveness of small business program - Compliance with subcontracting plan - Compliance with regulations - Effectiveness of small business outreach programs | - Compliance with contract terms and conditions - Compliance with other regulations |

The five headings above relate to the actual ratings defined on the following pages.

CONTRACTOR PERFORMANCE REPORT

Section III (Cont’d)

| Quality / Schedule / Cost Control / Management / Small Business Subcontracting / Regulatory Compliance |
| --- |
| Exceptional |  |
| Performance meets contractual requirements and exceeds many to the Government’s benefit. The contractual performance of the element or sub-element being assessed was accomplished with few minor problems for which corrective actions taken by the Contractor was highly effective. |  |
| Very Good |  |
| Performance meets contractual requirements and exceeds some to the Government’s benefit. The contractual performance of the element or sub-element being assessed was accomplished with some minor problems for which corrective actions taken by the Contractor was effective. |  |
| Satisfactory |  |
| Performance meets contractual requirements. The contractual performance of the element or sub-element contains some minor problems for which corrective actions taken by the Contractor appear or were satisfactory. |  |
| Marginal |  |
| Performance does not meet some contractual requirements. The contractual performance of the element or sub-element being assessed reflects a serious problem for which the Contractor has not yet identified corrective actions. The Contractor’s proposed actions appear only marginally effective or were not fully implemented. |  |
| Unsatisfactory |  |
| Performance does not meet most contractual requirements, and recovery is not likely in a timely manner. The contractual performance of the element or sub-element contains a serious problem(s) for which the Contractor’s corrective actions appear or were ineffective. |  |

| PAST PERFORMANCE INTERVIEW/QUESTIONNAIRE FORM CONTRACTOR PERFORMANCE REPORT Section III (Cont’d) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| # Item | # Factors/Ratings |  |  |  | Exceptional |  | Very Good |  | Satisfactory |  | Marginal |  | Unsatisfactory |  | Not Applicable |  |
|  | Quality (Please complete if you are/were an end user of the Contractor’s product or service or involved in quality assurance evaluation) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | How would you rate the overall skill level & technical competence of contractor personnel? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | How would you rate the Contractor’s ability to identify and mitigate technical risks? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | How would you rate the Contractor’s compliance with technical requirements and performance standards? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | How would you rate the Contractor’s performance in addressing problems and mitigating reoccurrence of the problem? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | How would you rate the Contractor’s accuracy and quality of products? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | How would you rate the Contractor’s responsiveness to customers? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | How would you rate the Contractor’s overall quality of the service provided? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | How would you rate the Contractor’s employees in development of innovative approaches to produce high quality products on schedule and within estimated contract cost? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | # Factors/Ratings |  |  | Exceptional |  | Very Good |  | Satisfactory |  | Marginal |  | Unsatisfactory |  | Not Applicable |  |  |
|  | Schedule - (Please complete if you are/were an end user of the Contractor’s product or service or involved in cost analysis or resources management) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Is the Contractor completing the design/engineering services activities in a timely manner? This includes administrative activities, as well as meeting all scheduled milestones in the design process? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| # . | Did the Contractor adequately schedule the work? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| # . | Has the Contractor met administrative milestone dates? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | If the schedule has slipped due to contractor fault(s) or negligence, has it taken appropriate corrective action of its own volition? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Has the Contractor furnished all required deliverables on or ahead of schedule? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Item | Factors/Ratings |  |  | Exceptional |  | Very Good |  | Satisfactory |  | Marginal |  | Unsatisfactory |  | Not Applicable |  |  |
|  | Cost Control (Please complete if you are/were an end user of the contractor’s product or service or involved in cost analysis or resources management) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Does the Contractor keep within the total estimated cost (what is the relationship of the negotiated costs and budgeted costs to actuals)? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Did the Contractor do anything innovative that resulted in cost savings? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - . | Were billings current, accurate and complete? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - . | Are the Contractor’s budgetary internal controls adequate? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - . | How would you rate the timeliness, accuracy, and completeness of the Contractor’s cost reports and documentation? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | How would you rate the Contractor’s accounting, cost information, and management tools? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | How would you rate the Contractor’s ability to respond to customer cost/billing information requests? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - . | Has the Contractor provided a design that can be constructed with the available funds? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - . | Has the Contractor notified the Government and taken necessary corrective actions when the cost estimate exceeds available funds? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Item | Factors/Ratings |  |  | Exceptional |  | Very Good |  | Satisfactory |  | Marginal |  | Unsatisfactory |  | Not Applicable |  |  |
|  | Management (Please complete if you are/were an end user of the Contractor’s product or service) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | How would you rate the overall quality of contractor contract management? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - . | How would you rate the Contractor’s accuracy of cost/pricing proposals in relation to ultimate costs? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - . | How would you rate the Contractor’s cooperation in negotiating (both initial award and subsequent modifications)? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - . | How would you rate the Contractor’s ability to deal with, technical direction, task order and contract changes? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | How would you rate the accuracy and completeness of the Contractor’s reports and documentation? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | How would you rate the Contractor in keeping abreast of changes in Government regulations (e.g., Federal regulations, local regulations)? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - . | How would you rate the timeliness of awards to subcontractors and management of subcontractors, including subcontract costs? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | How would you rate the Contractor’s actions taken to address and resolve personnel behavior issues, including accountability for and responsiveness to subcontractor personnel behavior issues? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | How would you rate the Contractor’s effort to ensure subcontractors were an integral part of the Contractor’s team. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | How would you rate the Contractor’s ability to interact and collaborate with other contractors (ACAs needed here for several contracts) on large efforts? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | How would you rate the Contractor’s compliance safety standards? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | How would you rate the quality of the management support assigned? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | How would you rate the Contractor’s ability to recruit and retain qualified personnel? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | How would you rate the Contractor’s ability to facilitate smooth phase-in and phase-out efforts? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - . | How would you rate the Contractor’s ability to maintain performance during transition between outgoing and incoming employees? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - . | How would you rate the Contractor management’s handling of emergency situations? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - . | How would you rate the Contractor’s demonstration of a strong commitment to integrity and business ethics? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Item | Factors/Ratings |  |  |  | Exceptional |  | Very Good |  | Satisfactory |  | Marginal |  | Unsatisfactory |  | Not Applicable |  |
|  | Small Business Subcontracting (Please complete if you are/were an end user of the Contractor’s product or service) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | How would you rate the Contractor’s performance in meeting its proposed small business subcontracting goals? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - . | How would you rate the effectiveness of the Contractor’s small business program, including outreach? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | How would you rate the Contractor’s compliance with regulations relative to small business subcontracting? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Item | Factors/Ratings |  |  | Exceptional |  | Very Good |  | Satisfactory |  | Marginal |  | Unsatisfactory |  | Not Applicable |  |  |
|  | Regulatory Compliance (Please complete if you were the contract specialist/officer/administrator) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Has the Contractor complied with all contract clause requirements? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Has the Contractor complied with the reporting requirements of the contract? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Has the Contractor complied with specifications or other contractual requirements in the contract such as, safety requirements, environmental reporting, and standard and unique contract requirements specific to that contract? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Has the Contractor had a major breach of security? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Item | Factors/Ratings |  |  | Exceptional |  | Very Good |  | Satisfactory |  | Marginal |  | Unsatisfactory |  |  | Not Applicable |  |
| Overall Ratings (Please complete if you were the contract specialist/officer/administrator) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | How would you rate the Contractor’s overall quality of performance on this contract? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | How would you rate the Contractor’s overall schedule performance on this contract? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | How would you rate the Contractor’s overall cost control on this contract? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | How would you rate the Contractor’s overall management effectiveness on this contract? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | How would you rate the Contractor’s overall regulatory compliance on this contract? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Would you use this Contractor again? (If “No”, please comment in the Narrative Summary) | Yes |  |  |  |  |  |  |  |  |  |  | No |  |  |  |

PAST PERFORMANCE INTERVIEW/QUESTIONNAIRE FORM

CONTRACTOR PERFORMANCE REPORT

Section III (Cont’d)

NARRATIVE SUMMARY (Use this section to explain additional information not included above)

| Item | Comments |
| --- | --- |

PAST PERFORMANCE INTERVIEW/QUESTIONNAIRE FORM

PAST PERFORMANCE FORM LETTER EXAMPLE

(This form letter is provided with the RFP for Offerors to use in

transmitting the Past Performance Questionnaire to customers)

Engineering Services and Science Capability Augmentation (ESSCA) II

80MSFC26R0002

CLIENT AUTHORIZATION LETTER: FORMAT

Enter Date

Enter Name and Address of Proposed Offeror’s Customer

Attention: Enter Name and Designation of Customer’s Contract Manager or Other Contact

Dear Enter Name:

We are currently responding to the NASA, Marshall Space Flight Center, Request for Proposal (RFP) entitled Engineering Services and Science Capability Augmentation (ESSCA) II. The contract will provide engineers, scientists, and engineering technicians in support of MSFC and other Centers, as well as programs, projects, and other activities across NASA, both present and future. The contract also provides scope for end-item deliverables. End-item deliverables ordered under ESSCA II can vary across a wide spectrum including: software, trade studies, support equipment, prototypes, flight hardware, electronic systems, mockups, test articles, training hardware, laboratory test equipment, tooling, manufacturing demonstration articles, and research instruments.

NASA is requesting that clients of entities responding to their solicitation be identified and their participation in the evaluation process is requested. In the event you are contacted for information on work we have performed, you are hereby authorized to respond to those inquiries. Your cooperation with this effort is greatly appreciated. Please direct any questions to Enter Name and Phone Number of Offeror’s Point of Contact.

We have included our work for your agency as a past performance reference. A Past Performance Questionnaire is enclosed.  Please complete Sections II and III of the enclosed evaluation and return the signed, completed document (i.e., Sections I, II, and III) to:

NASA/Marshall Space Flight Center

Attention:  Sadie Moulton, PS50

Erin Richardson/EM01

Email: sadie.m.moulton@nasa.gov

erin.h.richardson@nasa.gov

Please forward the completed evaluation to NASA at the above email address to ensure it is received no later than March 16, 2026, 2:00 p.m. Central Time. In order to maintain the integrity of this process, please DO NOT return the questionnaire to us.  Return it to NASA/MSFC at the address listed above.

Sincerely,

Enter Name

# ATTACHMENT L-3

RESERVED

NATIONAL AERONAUTICS AND SPACE ADMINISTRATION (NASA) ENGINEERING SERVICES AND SCIENCE CAPABILITY AUGMENTATION (ESSCA) II

# ATTACHMENT L-4

EXAMPLE END ITEM DELIVERABLE

INSTRUCTIONS

The following example provides insight into the type of end-item deliverable that may be requested under ESSCA II and the type of supporting data NASA may request. Utilize the information provided to assist in developing the Offeror's response to Section L, Volume I - Mission Suitability Volume Instructions, MTA6 End Item Deliverables. It is not the intent of this example to solicit the Offeror's technical solution and full cost estimate. The Government seeks information that should include, but not be limited to: the Offeror’s managerial approach; scheduling approach; staffing plan; cost-price methods, including the methodology for estimating materials; and overall grasp of the management, engineering, and manufacturing skills that would be required to meet various requests for end-item deliverables.

The Offeror should assume that space flight hardware quality requirements must be met.

Note: This an example requirement for the purposes of this solicitation only. The Government does not anticipate requiring this end-item under the ESSCA II contract.

Example End Item Deliverable (EID)- Martian Habitat Storage Rack

- Introduction

Historically, the International Space Station's (ISS) International Standard Payload Racks (ISPR) featured eight positions for Middeck-Locker-configured payloads and two positions for Subrack Interface Standard drawers. Each ISPR provides 55.5 cu ft of internal volume being about 79 in high, 41.3 in wide, 33.8 in deep. The rack weighs 230 lb. and can accommodate an additional 1,500 lb. of payload equipment. Utility pass-through ports are located on each side to allow cables to be run between Racks. Module attachment points are provided at the top of the rack and via pivot points at the bottom. The pivot points support installation and maintenance. Tracks on the exterior front posts allow mounting of payload equipment and laptop computers. Additional adapters on the ISPRs are provided for ground handling.

International Standard Payload Rack (ISPR)

As part of the Artemis program, a new International Standard Payload Half Rack (ISPHR) system has been proposed for a lunar space station and a Martian Habitat. The ISPHR would accommodate four positions for Middeck-Locker-configured payloads and one position for a Subrack Interface Standard drawer. Standing at about the same height and depth (~29”), but with about half the width, weight, and volume of the original ISPR, the ISPHR will be compatible with most modern launch vehicles. This payload rack system is intended to use standardized hardware interfaces and enable rapid, simplified integration of multiple payloads. The Offeror shall develop and expedite the end item production and delivery of two International Standard Payload Half Racks (ISPHR).

- Scope

For purposes of this example, the Government requests that two International Standard Payload Half Racks, one for ground testing, and a second for transport as part of co-manifested payloads on various launch vehicles be produced and delivered. All engineering models/designs; structural-static, dynamic, thermal/fluids, electrical, and command & data handling (C&DH) analysis reports; integration and operational training procedures; usage guidelines; and test plans for verification and validation of the ISPHR required for flight certification of the design should be delivered to the Government at appropriate times through the life-cycle of the effort.

- Applicable Documents

The Offeror will be expected to meet requirements contained in applicable documents. Such documents may include, but not be limited to, NASA, MSFC, program/project, and industry standards, processes, procedures and instructions.

- Technical Objectives

The International Standard Payload Half Racks (ISPHR) should have the optimum combination of the following features:

- Provide structural accommodation for four Middeck-Locker-configured payloads and one position for a Subrack Interface Standard drawer.

- Have available payload volume equal to or greater than 17.0 cu ft.

- Minimal weight. A target total weight, including connectors and systems, is equal to, or less than 127 lbs.

- Designed for launch in a structural mount configuration, with payload(s) (of up to 750 lb) installed.

- Provide a front panel to attach the provided utilities and distribute them to payloads.

- Provide heat transfer from payloads in the rack at a rate necessary to prevent ISPHR payload or electronic hardware from exceeding 72 °F.

- Provide interfaces for nitrogen purge gas supply and waste gas removal.

- Provide a range of payload communication and power connectors and converters for payloads and payload-use laptop computers within the ISPHR, including, at a minimum, Volts Direct Current (VDC).

- Provide a range of C&DH capabilities for use by payloads, including, at a minimum, the following:

  - Universal serial bus (USB)

- RJ45/Ethernet

  - Video data system support with High Definition Multimedia Interface (HDMI), Serial Digital Interface (SDI) feed through interfaces. In addition, the ISPHR should provide connectors on the side of the locker for connection to a video monitor/recorder.

  - Wireless communication

  - Bluetooth communication

- Provide on-orbit reconfiguration of the ISPHR power and data systems and payload/payload insert attachments to accommodate individual payload needs.

- The ISPHR utility connections, under nominal conditions, shall not be impacted by opening/closing of the ISPHR payload access panel or by the installation of payloads into the ISPHR.

- Provide for crew maintenance of ISPHR components.

- Government Furnished Equipment/Property

The Offeror should expect that no equipment or materials will be furnished by the Government to support development and production of end-item deliverables.

- Schedule

Anticipate the schedule for delivery of this type of end-item is 12 months from approval of the Delivery Order.

- Deliverables

The end-items being requested in this example are 2 ISPH racks. Anticipate that the Offeror will be required to conduct design reviews with NASA throughout the life-cycle of the effort and will be required to deliver supporting documentation appropriate to the design maturity at such reviews. Such documentation can include:

- Identification of assumptions, key design parameters, and requirements drivers

- Preliminary analyses and trade studies of ISPHR design alternatives

- ISPHR system operations concepts

- Integration and engineering documentation and CAD models of end item deliverable

- Identification of further potential trades and analysis

- Hardware & software test matrices and test plans, from development to flight

- Hazards Identification

- Project Risks (title, risk statement/description, and 5x5 matrix)

- Project schedule/milestones (include options for tailoring project reviews)

- Estimate of ISPHR first flight unit development and additional unit manufacturing costs for the design concept

- Manufacturing Plan

- Verification and Validation Plan

- Usage Instructions

- Training manuals

- Installation instructions

NATIONAL AERONAUTICS AND SPACE ADMINISTRATION (NASA)

ENGINEERING SERVICES AND SCIENCE CAPABILITY AUGMENTATION (ESSCA) II

# ATTACHMENT L-5

BACKGROUND AND HISTORICAL

INTRODUCTION

Background and Historical information is provided herein. Much of this data is in response to industry feedback, requested in the Sources Sought Notice, 80MSFC24R0015, on the type of information needed for industry to submit a competitive proposal.

Disclaimer

This attachment is provided for the sole purpose of giving all Offerors a better understanding of the current ESSCA contract 80MSFC18C0011. The information provided is a snapshot in time and is not intended to restrict prospective Offerors in their approach to ESSCA II proposal preparation and innovation. The quantity of work to be performed may vary in the future as the Center workload adjusts to changing roles within MSFC and NASA.

The information being provided does not reflect a procurement strategy for ESSCA II and does not indicate the desired or optimum approach for performing ESSCA II work requirements. This attachment is not intended to be all-inclusive and is provided for informational purposes only.

Contract History

The majority of the services covered by this solicitation have been obtained contractually since 1989. The initial and follow-on efforts are described in Table 1 below.

| Award Date | Contract Number | Company |
| --- | --- | --- |
| July 17, 1989 | NAS8-37814 | Sverdrup Technology, Inc. |
| February 26, 1996 | NAS8-40836 | Sverdrup Technology, Inc. |
| October 15, 2000 | NAS8-00187 | Sverdrup Technology, Inc. |
| September 28, 2005 | NNM05AB50C commonly known as ESTS | Jacobs Technology, Inc. |
| August 1, 2012 | NNM12AA41C commonly known as ESSSA | Jacobs Technology, Inc. |
| December 1, 2017 | 80MSFC18C0011 commonly known as ESSCA | Jacobs Technology, Inc. |

Table 1 Contract History

This solicitation will represent the seventh competition for these services. Current services performed by Jacobs Technology, Inc. expire 11/30/2026.

MARSHALL SPACE FLIGHT CENTER (MSFC)

The National Aeronautics and Space Administration (NASA) was established in 1958 to plan, direct, and conduct aeronautical and space activities devoted to peaceful purposes for the benefit of all mankind.

NASA Mission:

“NASA explores the unknown in air and space, innovates for the benefit of humanity, and inspires the world through discovery.”

MSFC was formed in 1960 and occupies approximately 1,800 acres located within the U.S. Army’s Redstone Arsenal in Huntsville, Alabama.

Figure 1 MSFC

Marshall Space Flight Center (MSFC) Strategic Direction

NASA is moving in an exciting new direction. Drawing upon six decades of NASA aerospace leadership and technology, the commercial space industry has entered the human and cargo space flight sector – and they are thriving. With their success has come a great deal of interest and investment. MSFC has a significant opportunity to work with these commercial companies, leverage the investment that is being made in them, and utilize MSFC’s unique skills, knowledge, resources, and infrastructure to enable their success. Commercial partnerships, and the rich variety of programs and projects those partnerships will bring, are key to MSFCs strategy moving into the future.

With this in mind, the NASA model is moving away from large, in-house, end-to-end development in favor of a service model approach. In this model, NASA provides the overarching requirements for a given element, then allows the commercial partner to lead its development with NASA MSFC providing the traditional program management and insight/oversight to the partner.

MSFC will continue to pursue Marshall-led programs like Human Landing Systems (HLS) while creating partnerships in varied forms. In all cases, Marshall will begin to work with and integrate an expanded and more diverse portfolio of small- and medium-sized programs and projects moving into the future.

The future portfolio will first and foremost meet the needs of the NASA mission and the Mission Directorate customer but will also leverage MSFC skills and expertise to directly support the commercial space industry through strategic partnerships.

MSFC Organization

The MSFC organization (shown below in Figure 2) consists of thirteen offices for corporate/core activities and two directorates that embody the developmental projects and institutional capabilities of the Center. Offices include: General Counsel, Procurement, Chief Financial Officer, Chief Information Officer, Human Resources, Equal Opportunity, Strategic Analysis and Communications, Center Operations, Human Exploration Development & Operations Office, Michoud Assembly Facility, Science and Technology, Space Launch System Program and Human Landing System Program. Directorates include: Safety and Mission Assurance, and Engineering Directorate. Together these offices and directorates provide the Center’s capabilities for accomplishing scientific and engineering activities associated with design, development, testing, mission operations, and flight evaluation of space launch vehicles, payloads, and other assigned programs and projects.

Figure 2 MSFC Organization Structure

The requiring organization for this engineering services contract is the Engineering Directorate, which oversees the Advanced Concepts Office, Technical Performance and Integration Office, Chief Engineers Office, Materials and Processes Laboratory, Propulsion Systems Department, Space Systems Department, Test Laboratory, and the Spacecraft Vehicle Systems Department.

Center Operations Office (AS)

The Office of Center Operations provides the best possible services to meet customer needs in the areas of Environmental Engineering & Occupational Health (EEOH), promoting physical, mental, and social well-being and a healthy environment; Facilities Management, providing world class facilities and services; Logistics Operations including mission critical shipping and receiving and hardware moves; and Protective Services ranging from employee badging to workplace violence prevention.

Figure 3 Office of Center Operations

Engineering Directorate

The Engineering Directorate (shown below in Figure 3) establishes and directs the Center’s research and development capability for accomplishing engineering functions associated with the design, development, testing, operations, and evaluation of assigned projects. The Engineering Directorate provides integrated, quality products and engineering services to NASA, other government agencies, and the commercial space development community. The directorate provides engineering expertise, formulates and leads engineering programs, and reviews performance in support of all assigned missions. The directorate conducts research and development activities related to engineering design, system integration, material and process engineering, test and evaluation, data analysis, space systems, system simulation, and required in-depth technical support. The Engineering Director serves as the Project Manager for the ESSCA contract and approximately 85% of the ESSCA workforce supports the directorate.

Figure 3 Engineering Directorate Organization

The Engineering Directorate is comprised of the following Offices and Departments:

ED10  Technical Performance and Integration Office

The Technical Performance and Integration office supports the Engineering Directorate and its departments, laboratories and offices providing systems engineering leadership, configuration and data management, technical management of major engineering contracts, human resource services, technical resources management activities, information technology purchases, policy development, and file server administration. The Contract Officer’s Representative for ESSCA is located in ED10.

ED04 Advanced Concepts Office

The Advanced Concepts Office supports the development and maturation of pre-phase A concept designs of launch vehicles, science missions, planetary landers, habitats, and multi-element space architectures.  The office performs system-of-systems analysis, feasibility assessments, trade studies, and baseline concept design.  Additionally, the office supports mission formulation, technology assessments, and development of integrated digital system models.

EE01 Chief Engineers Office

The MSFC Chief Engineers Office (CEO) ensures that the integrated systems developed for MSFC programs and projects meet technical requirements and function adequately to meet mission objectives. The CEO provides Engineering Technical Authority at the system level through Chief Engineers across the entire spectrum of MSFC programs and projects.

ES01 Space Systems Department

The Space Systems Department (ES) designs, develops, assembles, integrates, tests and delivers flight, ground, prototype, and development products for human space flight programs, science investigations, and exploration initiatives. ES offers a strong variety of capabilities in the areas of flight and ground software, avionics, fabrication, and engineering design across a wide range of projects. Providing vital support for NASA missions of all complexities and sizes, it has been a great contributor to MSFC expertise in the design, development, testing, and evaluation of space systems (from avionics to payloads) and has forged partnerships with other NASA Centers, Department of Defense, industry, and academia.

EV01 Spacecraft & Vehicle Systems Department

The Spacecraft and Vehicle Systems Department maintains expertise in systems engineering, guidance, navigation and control systems, structural design and analysis. The department plans, performs and directs the technical design, analysis, test evaluation, verification, validation, integration, and research and development of the state-of-the-art Spacecraft and Launch Vehicle Systems.

ER01 Propulsion Systems Department

The Propulsion Systems Department enables human exploration and habitation beyond low earth orbit by providing propulsion products, expertise, and solutions for customers, fostering technical advancements and innovation to enable missions. The department develops human and technical capabilities, mentoring and training the next generation, and sharing knowledge broadly.

EM01 Materials & Processes Laboratory

The Materials and Processes (M&P) Laboratory is an integral part of MSFC’s Engineering Directorate. The Lab provides science, technology, and engineering support in materials, processes, and manufacturing-related tasks for space vehicle applications. The M&P Lab is recognized across the Agency as the primary leader in a number of areas including:

- Polymer Matrix Composites (PMC) processing and manufacturing

- Additive Manufacturing (AM) development and application for propulsion hardware and In-Space Manufacturing (ISM) needs

- Thermal Protection Systems (TPS)

- Applied research and development efforts in microgravity materials science (MaterialsLab) experiments flying on the International Space Station (ISS)

- Multiple unique and world-class facilities are used to conduct a wide variety of materials and process development efforts in support of Agency projects and programs

ET01 Test Laboratory

Test Laboratory encompasses a wide range of specialized capabilities that NASA uses to conduct testing for space flight hardware research, development, qualification, acceptance, and anomaly resolution. Test Lab’s 60-year experience base is a foundational piece of the Agency’s investment in safely conducting the most challenging human and scientific missions ever performed. Test Lab has partnered with the Department of Defense, academia, and industry to leverage its unique facilities and services.

- Space Launch System Program Office (XP)

The Space Launch System (SLS) Program Office (shown below in Figure 4) is a single-project program responsible for executing Level II roles assigned to MSFC by the Exploration Systems Development Mission Directorate (ESDMD), NASA Headquarters. The ESDMD’s Moon to Mars (M2M) Division provides insight and oversight of Program activities.

The SLS Program Office responsibilities involve activities associated with launch system hardware development and integration, including: RS-25 and RL10 engines; Boosters; Stages (including associated main propulsion systems, vehicle avionics and control systems); the Exploration Upper Stage (EUS); and spacecraft and payload integration, to include fairing development, payload adapter development, and the integration of the Orion Multi-Purpose Crew Vehicle.

Figure 4 Space Launch System Program Office Organization

- Human Exploration Development & Operations Office (HP)

The Human Exploration Development & Operations Office (HP) (shown below in Figure 5) manages the implementation of the Center's work portfolio in the areas of Human Exploration projects and tasks, flight mission programs, and external partnerships. The Office performs program and project management to deliver products and services to NASA, other Government agencies, international partners, and the commercial space development community.

- Figure 5  Human Exploration Development & Operations Office

General responsibilities of the Human Exploration Development & Operations Office include:

- Lead the development and operations phases of all human-rated programs, projects, and activities. Perform all in-house flight operations. Collaborate with the Science and Technology (ST) Office and accept human-related projects and activities that have reached sufficient maturity. Exceptions: 1) ST is responsible for assigned principal investigator-led International Space Station (ISS) payloads, and 2) SLS Program Office is responsible for SLS hardware and future capabilities.

- Lead and maintain operations services for all payload missions to include providing the Payload Operations Cost Account Manager (CAM).

- Lead and maintain the Huntsville Operations Support Center (HOSC) and provide ground support to flight operations services for all customers.

- Lead the pre-formulation and management of habitation systems.

- Lead, operate, and sustain the current Environmental Control Life Support System (ECLSS) for the ISS and managed the technology and development of Moon to Mars Life Support Systems (LSS).

- Lead and integrate projects and activities assigned to MSFC including Gateway, Commercial Crew Program, Human Lander System (HLS) and Moon to Mars Systems Engineering and Integration (SE&I).

- Partner with the Engineering Directorate (ED), Office of Strategic Analysis and Communications (OSAC), and the Safety and Mission Assurance (SMA) Directorate in identifying opportunities to use MSFC’s unique capabilities to support NASA’s human exploration objectives and external partners.

Human Landing Systems Program Office (LP)

The Human Landing System (HLS) Program Office (LP) oversees the development of transportations systems that will ferry astronauts and large cargo from orbiting platforms and crew receiving vehicles to and from the surface of the Moon, Mars, and other celestial bodies. HLS Program Office is responsible for the Design, Development, Test, and Evaluation (DDT&E) work to be performed on all integrated lander systems to reach certification of an integrated lander system, including launch that demonstrates a sustaining lunar exploration capability.

Figure 6 Human Landing Systems Program Office (LP)

- Science and Technology Office  (ST)

The mission of the Science and Technology Office (shown below in Figure 7) is to conceive, develop, integrate, operate, and manage programs, projects, and activities; to perform basic and applied research to achieve NASA science and exploration objectives; and to manage and develop new technologies for exploration.

Figure 7 Science and Technology Office Organization

General responsibilities of the Science and Technology Office include:

      - Manages the project planning, budgeting, scheduling, engineering design, development, testing, cost control, sustaining engineering, and operations of assigned programs/projects/activities in support of NASA’s science and technology development objectives.

      - Negotiates, establishes, and maintains collaborations with other NASA Centers, NASA missions, other Government agencies, industry, academia, and international organizations as necessary in support of the NASA mission to explore space and to develop products that benefit humankind.

      - Develops, implements, and manages strategies, opinions, and efforts for maturing new technology for advanced space transportation and propulsion systems.

      - Develops concepts and manages the development of technologies to support the Agency’s space exploration objectives.

      - Identifies new projects and integrates existing projects and capabilities to formulate strategic directions in concert with the Center Strategic Development Team.

Stennis Space Center Engineering and Test Directorate (EA)

NASA’s Stennis Space Center is the nation’s largest propulsion test site and a unique federal city home to about 40 onsite agencies, organizations, university offices, and companies. Under NASA leadership, these tenants share in site operating costs while pursuing individual missions. The center is led by a diverse team of NASA senior leaders and area managers with years of experience and insight.

The NASA Stennis Engineering and Test Directorate mission is to support the NASA Exploration Systems Development Directorate, Space Operations Directorate, and Space Technology Directorate through execution of the Center’s major line of business in rocket propulsion testing. Integral to this mission, the NASA Stennis Engineering and Test Directorate delivers safe, responsive, and cost-effective propulsion test services to support U.S. leadership in space exploration and the enhancement of national economic competitiveness.

The NASA Stennis Engineering and Test Directorate is the office responsible for overseeing the safe operation of the site’s one of a kind national test facilities and rocket engine propulsion test projects. The NASA Stennis test complex assets are valued at over $2 billion.

Figure 8 Stennis Space Center Engineering and Test Directorate

CONTRACT HISTORICAL AND EXAMPLE DATA

The purpose of the data presented in this section is to give Offerors a snapshot of historical labor categories and example manpower levels. As mentioned earlier in this draft attachment, labor category descriptions and support levels provided are for informational purposes only and may vary as NASA’s mission evolves.

Historical ESSCA Labor Category Descriptions

Historical ESSCA 80MSFC18C0011 Subject Matter Expert and Engineer Scientist labor categories are described below. An Engineering Technician was defined as an individual whose purpose is to perform technician tasks integral to a specific Task Order and under the direction of an engineer assigned to the task supporting technology or unique process/product development. Further information on the Engineering Technician categories can be found at the Service Contract Act Directory of Occupations accessible at the following link: McNamara-O'Hara Service Contract Act (SCA) | U.S. Department of Labor.

For purposes of experience, a Master’s Degree in an applicable field is equivalent to approximately two (2) years and a Ph.D. is equivalent to approximately six (6) years.

SME-3 Subject Matter Expert

Serves as an expert for an engineering/scientific discipline and/or a system and/or program segment and is an internationally recognized authority. Provides professional, consultation, technical and specialty skill services as needed to resolve unprecedented and/or complex problems pertaining to design, development, analysis, integration, evaluation, testing, and verification of systems, subsystems, and components. The SME-3 initiates and maintains extensive contacts with key engineers/scientists and officials of other organizations and companies, requiring skill in deliberating, advising, advocating, and negotiating resolution of critical issues.

Typical position titles include: Consultant, Senior Analyst, Subject Matter Expert

Typically, educational requirements are the equivalent of a Bachelor of Science (BS) with at least 30 years’ experience.

SME-2 Subject Matter Expert

Serves as an expert for an engineering/scientific discipline and/or a system and/or program segment and is recognized as a nationally recognized authority. Provides professional, consultation, technical and specialty skill services as needed to resolve unprecedented and/or complex problems pertaining to design, development, analysis, integration, evaluation, testing, and verification of systems, subsystems, and components. The SME-2 initiates and maintains extensive contacts with key engineers/scientists and officials of other organizations and companies, requiring skill in deliberating, advising, advocating, and negotiating resolution of critical issues.

Typical position titles include: Consultant, Senior Analyst, Subject Matter Expert

Typically, educational requirements are the equivalent of a BS with at least 25 years’ experience.

SME-1 Subject Matter Expert

Serves as an expert for an engineering/scientific discipline and/or a system and/or program segment and is recognized as an authoritative expert that has significant impact within their respective engineering/scientific field. Provides professional, consultation, technical and specialty skill services as needed to resolve unprecedented and/or complex problems pertaining to design, development, analysis, integration, evaluation, testing, and verification of systems, subsystems, and components. The SME-1 initiates and maintains extensive contacts with key engineers/scientists and officials of other organizations and companies, requiring skill in deliberating, advising, advocating, and negotiating resolution of critical issues.

Typical position titles include: Consultant, Senior Analyst, Subject Matter Expert

Typically, educational requirements are the equivalent of a BS with at least 20 years’ experience.

ES-5 Engineer/Scientist

Serves as communication or focal point over a particular engineering discipline effort or scientific initiative. Provides professional, consultation, technical and engineering skill services (including innovative approaches where appropriate) to resolve unprecedented/complex problems pertaining to design, development, analysis, integration, evaluation, testing, and verification of systems, subsystems, and components. Initiates and maintains extensive contacts with key engineers/scientists and officials of other organizations and companies, requiring skill in deliberating, advising, advocating, and negotiating resolution of critical issues.

Typical position titles include: Manager, Lead Discipline Engineer, Lead Scientist

Typically, educational requirements are the equivalent of a BS with at least 15 years’ experience.

ES-4 Engineer/Scientist

Assists in engineering/science problem resolution and task completion through direction, mentoring and guidance. Distributes and balances team workload. Monitors work performed, ensuring work meets requirements and deadlines. Possesses the ability to solve problems, determine project objectives and requirements, organize projects, provide innovative approaches and develop standards and guides for diverse activities. Plans and develops engineering/science projects addressing unique or controversial problems that have an important effect on major organization programs. This involves exploration of subject area, definition of scope and selection of problems for investigation and development of novel concepts and approaches.

Maintains liaison with individuals and units within or outside the organization with responsibility for acting independently on technical matters pertaining to the field.

Typical position titles include: Senior Engineer, Senior Scientist

Typically, educational requirements are the equivalent of a BS with at least 10 years’ experience.

ES-3 Engineer/Scientist

Serves as a fully competent engineer or scientist in all conventional aspects of the subject matter or the functional area of the assignments. Applies intensive and diversified knowledge of engineering/scientific principles and practices in broad areas of assignments and related fields. Plans and conducts work requiring judgment in the independent evaluation, selection, and substantial adaptation and modification of standard techniques, procedures, and criteria. Devises new approaches to satisfy unusual or specialized requirements. The ES-3 is capable of representing the organization at technical meetings and conferences and may guide or be assisted by engineers/scientists or technicians.

Typical position titles include: Engineer Scientist, Research Scientist

Typically, educational requirements are the equivalent of a BS with at least 5 years’ experience.

ES-2 Engineer/Scientist

Performs work under the guidance of a senior engineer/scientist. Performs assignments designed to develop professional working knowledge and abilities requiring application of standard techniques, procedures, and criteria in carrying out a sequence of related engineering/science tasks. An ES-2 may be assisted by technicians, and others who assist in specific assignments. As development progresses and where appropriate, routine assignments may be performed independently and results reviewed for accuracy. For non-routine work or to resolve difficult problems, the supervisor provides techniques and procedures to be applied.

Typical position titles include: Junior Engineer, Junior Scientist, Engineer in Training, Scientist in Training

Typically, educational requirements are the equivalent of a BS with 0-5 years of experience.

ES-1 Engineer/Scientist

Performs training assignments at a pre-entry level position. Performs training assignments designed to develop professional working knowledge and abilities requiring application of standard techniques, procedures, and criteria in carrying out a sequence of related engineering tasks. Limited exercise of judgment is required on details of work and in making preliminary selections and adaptations of engineering and scientific alternatives.

Typical position titles include: Pre-Graduate Engineer, Pre-Graduate Scientist, Cooperative Education Student Trainee

Typically, educational requirement is enrollment in a university or college program leading to a BS.

ET-6 Engineering Technician

(Wage Determination Occupation Codes of 30086) 
The ET-6 classification refers to a technician who works integrally with engineers/scientists and may be a highly specialized expert focused in a particular field such as electrical, mechanical, instrumentation, drafting, or assembly disciplines. This individual independently plans and accomplishes projects and studies of complex scope. This individual works hand-in-hand with the team in problem identification, resolution, and task completion. This individual can be a lead technician who directs and provides mentoring and guidance to subordinates. With expert skills and extensive experience, this individual exercises a practical knowledge in a wide range of technical engineering and scientific methods, principles, requirements, work techniques, and practices in an area of specialization. This individual is an expert in analytical and diagnostic techniques, qualitative techniques for developing new, innovative, modified work methods, approaches, or procedures. Tasks include maintenance, operation, modification and adaptation of one-of-a-kind equipment supporting existing systems and technology development. This individual provides comprehensive management, consultation and technical services on relevant engineering or scientific functions and practices. This individual identifies, evaluates, and recommends appropriate solutions to resolve complex interrelated problems. This individual will formulate and present findings, briefings, project papers, status reports, and provide correspondence to foster understanding and acceptance of findings and recommendations.

Typically, educational requirement is a High School diploma or General Equivalency Diploma (GED) or equivalent; at least 15 years of experience and continuing education, or an Associate's Degree or equivalent and at least 10 years of experience.

ET-5 Engineering Technician

(Wage Determination Occupation Codes of 30085) 
The ET-5 classification refers to a technician who works integrally with engineers/scientists and could be a lead and may be highly specialized and focused in a particular field such as electrical, mechanical, instrumentation, drafting, or assembly disciplines. This individual independently plans and accomplishes projects and studies of complex scope. This individual works hand-in-hand with the team in problem identification, resolution, and task completion. With highly developed skills and extensive experience, this individual exercises a practical knowledge in a wide range of technical engineering methods, principles, requirements, work techniques, and practices in an area of specialization. This individual is highly skilled in analytical and diagnostic techniques, qualitative techniques for developing new, innovative or modifying work methods, approaches, or procedures. Tasks include maintenance, operation, modification and adaptation of one-of-a-kind equipment supporting existing systems and/or technology development. This individual provides to management, technical recommendation and services on relevant engineering and scientific functions and practices. Complexity of assignments typically requires considerable creativity and judgment to devise approaches to accomplish work, resolve design and operational problems.

This individual may make decisions in situations where standard engineering and scientific methods, procedures and techniques may not be applicable. This individual identifies, evaluates, and recommends appropriate solutions to resolve complex interrelated problems. This individual formulates and presents: findings, briefings, project papers, status reports, and correspondence to foster understanding and acceptance of findings and recommendations.

Typically, educational requirement is a High School diploma or GED or equivalent; and at least 10 years of experience and continuing education, or an Associate's Degree or equivalent at least 6 years of experience.

ET-4 Engineering Technician

(Wage Determination Occupation Codes of 30084) 
The ET-4 classification refers to a journeyman technician who works integrally with engineers/scientists and exercises a practical knowledge of a wide range of technical, engineering, and scientific methods in the areas of electrical, mechanical, instrumentation, drafting, or assembly disciplines. This individual applies standardized rules or operations that require training and experience in methods and practices.

The individual performs specific projects involving specialized or complicated procedures. This individual applies a wide variety of test and inspection techniques to various engineering and scientific aspects to make on-site determinations. This individual interprets drawings, plans, and specifications and identifies and corrects deficiencies in methods and practices. This individual resolves operational problems to ensure appropriate interaction between components and recommends improved procedures, and modifies parts, instruments, and equipment. This individual utilizes a variety of complex instruments, gauges, and methods to perform work on critical units or multiple subunits of a system or device. This individual takes actions or makes recommendations based on preliminary data interpretation or analysis. This individual prepares and presents inspection and testing reports and documentation. This individual selects and adapts plans, techniques, designs, and layouts. This individual communicates with personnel in problem resolution, coordinates the work, reviews, analyses and the integration of the technical work of others.

Typically, educational requirement is a High School diploma or GED or equivalent; and at least 6 years of experience and continuing education, or an Associate's Degree or equivalent and at least 2 years of experience.

ET-3 Engineering Technician

(Wage Determination Occupation Codes of 30083) 
The ET-3 classification refers to a technician who works integrally with engineers/scientists under the guidance of a higher level technician to apply and improve skills across a broad range of fields such as electrical, mechanical, instrumentation, drafting, or assembly disciplines. This individual applies standardized rules and exercises procedures through the guidance, training and experience of a higher level technician in engineering and scientific methods. This individual applies defined test and inspection techniques to various engineering aspects. This individual interprets drawings, plans, and specifications and identifies and corrects deficiencies in methods and practices under the guidance of an engineer, scientist, or higher level technician. This individual prepares and presents inspection and test reports and corresponding documentation.

Typically, educational requirement is a High School diploma or GED or equivalent; and at least 4 years of experience, or an Associate’s Degree.

ET-2 Engineering Technician

(Wage Determination Occupation Codes of 30082) 
The ET-2 classification refers to a technician who works integrally with an engineer/scientist under the guidance of a higher level technician to apply and improve skills across a broad range in fields such as electrical, mechanical, instrumentation, drafting, or assembly disciplines. This individual applies standardized rules and exercises procedures through the guidance, training and experience of a higher level technician in engineering and scientific methods. This individual applies defined test and inspection techniques to various engineering and scientific aspects. This individual implements drawings, plans, and specifications and helps identify and correct deficiencies. This individual interprets drawings, plans, and specifications and identifies and corrects deficiencies in methods and practices under the guidance of an engineer, scientist, or higher level technician. This individual prepares and presents inspection and test reports and corresponding documentation.

Typically, educational requirement is a High School diploma or GED or equivalent; and at least 2 years of general experience.

ET-1 Engineering Technician

(Wage Determination Occupation Codes of 30081) 
The ET-1 classification refers to an entry level technician who receives on-the-job training. The individual follows standard work methods on recurring assignments but receives explicit instructions on unfamiliar assignments. The technical adequacy of routine work is reviewed on completion and non-routine work may be reviewed in progress. This individual receives on-the-job training in the engineering and scientific fields to utilize tools such as: simple hand instruments, levels and compasses. This individual will use skills to draw simple curves and lines, make tracings, or take measurements, take test readings and record findings, perform basic mathematics using standard formulas, conduct basic field observations and obtain, identify, handle, and store material samples, and assist higher level technicians by preparing graphs, charts, diagrams, and visual presentations.

Typically, educational requirement is a High School diploma or GED or equivalent.

Example WYE Staffing Levels

Table 3-2 below shows example Work Year Equivalent (WYE) manpower levels per Performing Organization (by labor category group). The information provided is not intended to restrict prospective Offerors in their approach to ESSCA II proposal preparation and innovation. The quantity of work to be performed may vary in the future as the Center workload adjusts to changing roles within MSFC and NASA. Historically, ESSCA total TO-directed staffing has averaged between 1,000-1,200 WYE spread across 85-100 ongoing TOs at any given time for the full period of performance.

Organization codes for Table 2 are as follows:

AS – Office of Center Operations

EA – SSC Engineering and Test Directorate

ED – Engineering Directorate

EE – Chief Engineers Office

EM – Materials & Processes Laboratory

ER – Propulsion Systems Department

ES – Space Systems Department

ET – Test Laboratory

EV – Spacecraft & Vehicle Systems Department

HP – Human Exploration Development & Operations Office

XP – Space Launch System Program Office

ST – Science and Technology Office

The 12 contract skill categories are listed as follows and described in detail in Attachment J-1, Performance Work Statement (PWS) of the ESSCA solicitation https://sam.gov/opp/fb9751e5a73530284b3e1b682e917b92/view.

- Aero-Science Design, Development, and Test

- Avionics & Electrical Systems Design, Analysis, and Test

- Flight Software and Ground Test Design, Analysis, and Test

- Materials Research, Analysis, Testing, Process and Hardware Development

- Operability Design, Analysis, and Test

- Optics Design, Analysis, and Test

- Propulsion System Design, Analysis, and Test

- Scientific Disciplines Design, Analysis, and Test

- Structural and Mechanical Design and Analysis

- Systems Engineering and Management

- Test Design and Operations

- Thermal and Fluids Design, Analysis, and Test

Table 2 ESSCA Example WYEs by Labor Category Group

Table 2 ESSCA Example WYEs by Labor Category Group (continued)

Table 2 ESSCA Example WYEs by Labor Category Group (continued)

Table 3, below, shows how the example organizational Task Orders map to the skill categories provided in the ESSCA PWS. This information is provided as an example distribution of the tasks across the various skills.

Table 3 Example Task Order to Skill Categories

Historical Skill Categories supporting Classified Work

Less than 1% of the ESSCA workforce supports classified work. The skill areas associated with this workforce are Aero-Science Design, Development, and Test and Systems Engineering.

WYE On-Site Locations

The vast majority of WYEs under the current contract are located onsite at MSFC. Figure 3-3 below shows a map of the MSFC campus. There are approximately 6 WYEs located at the Kennedy Space Center (KSC) in Florida, approximately 12 WYEs located at the Michoud Assembly Facility (MAF) in Louisiana, and approximately 12 remote WYEs near to Goddard Space Flight Center (GSFC), Ames Research Center (ARC), Johnson Space Center (JSC), and NASA HQ. These numbers may vary based on mission requirements.

Figure 9 MSFC Campus

Number of Task Orders and Frequency of Revisions

Table 4 below shows the number of Task Orders, sub-tasks, and revisions processed under the current contract from inception to date (ITD) as of Dec 2024.

Table 4 Task Orders and Revisions

Travel, Materials, and Training

Table 5 below shows the actual, cumulative total of travel, materials, and Government-directed training costs for the contract, as of December 2025.

Table 5 Travel, Materials, and Government-Directed Training Costs

Working descriptions and examples for the various cost categories in Table 5 are provided in Table 6.

| Cost Category | Description | Examples (not all inclusive) |
| --- | --- | --- |
| ODC (“Other ODC”) | Any non-labor cost not appropriately captured in one of the designated reporting categories below. Details of specific costs should be include in the TOP narrative. | Recruiting costs, conference fees, estimates for costs |
| Travel | Costs specific to travel necessary to support execution of one or more ESSCA II Task Orders or otherwise determined to be in the Government’s best interest and allocable to a specific subtask | transportation, lodging, meals and incidental, travel services, related costs provided they are reasonable and allowable per the FAR |
| Relocation | Costs paid to employees associated with a long-term/permanent change of duty station (newly hired; reassigned) | FAR 31.205-35 |
| Equipment | Equipment means a tangible item that is functionally complete for its intended purpose, durable, nonexpendable, and needed for the performance of a contract. Equipment is not intended for sale, and does not ordinarily lose its identity or become a component part of another article when put into use. Equipment does not include material, real property, special test equipment or special tooling. (FAR 45.101) | 3D Printer, milling machine, microscope, voltmeter, tensile test systems, hand tools (torque wrenches, drills, rachets and sockets, pliers, clamps) analytical chemistry lab equipment (spectroscopy systems, chromatograph systems), balances, vacuum pumps, hydraulic pumps |
| Materials | Material means property that may be consumed or expended during the performance of a contract, component parts of a higher assembly, or items that lose their individual identity through incorporation into an end-item. Material does not include equipment, special tooling, special test equipment or real property. (FAR 45.101) | Consumables; presurrants/propellants; lumber used to construct mockups; electronic piece-parts to be assembled; metals for text fixturing; lab supplies; thermocouples ;pressure gauges; extensometers |
| Training | Costs to acquire (external to the ESSCA II Contractor) training to acquire/maintain certifications, or improve skills necessary to performing work under Task Orders. | See MWI 3410.1, and MWI 3410.5; MIL-STD-1553 Training; communication and leadership skill; |

Table 6 – Cost category descriptions and examples

Highly Specialized and Mission Critical Skills Needed

The PWS and Contract Work Breakdown Structure (CWBS) for this acquisition are skills based. The following paragraphs are intended to provide additional information about the types of work and disciplines involved in performing the PWS. This information is not all inclusive and does not indicate a future requirement.

Highly Specialized Skills

Throughout its existence, the ESSCA contract has been called upon to provide a variety of skills. This will also be true for the ESSCA II contract. Task durations vary drastically depending on evolving MSFC requirements. Some require personnel with capabilities that are readily available in the aerospace and scientific workforce, while other tasks require expertise that is highly-specialized. The following are potential highly specialized skills for this contract:

- Electrical Engineer for Sensor Micro-fabrication

- Electrical Engineer for Harsh Environment Sensor Research

- Optics Engineer for Optical Sensor Research

- Spacecraft/Space Systems Software Engineer for Reconfigurable Computing

- Senior Spacecraft/Space Systems Software Engineer for Software Based Avionics Redundancy Management (Voting Systems)

- Propulsion Engineer for Advanced Cryogenic Fluid Management Technologies

- Propulsion Engineer for Advanced In-space Non-chemical Nuclear, Next-Generation Physics

- Propulsion Engineer for Plasma Based Propulsion (theory, analysis, fabrication and test in a research environment)

- Propulsion Engineer for Film Cooling Thermal Analysis (e.g., TEG, Poppet, MCC, Nozzle, SSME Weld Liner)

- Materials Engineer for Tribology, Lubricants and Lubrication Physics: Bearing and Turbo-machinery Technology

- Materials Engineer for High Temperature, Leading Edge and Aerothermal Surface Insulation/Thermal Protection Systems Materials and Processes Development

- Materials Engineer for Digital Manufacturing, Assembly, and Photogrammetry

- Materials Engineer for Contamination Control

- Materials Engineer for Composite Manufacturing, Materials and Processes

- Materials (or other discipline) Engineer or Physicist for Space Environmental Effects Testing

- Materials Engineer for Additive Manufacturing

- Materials Engineer for Liquid and Gaseous Hydrogen Mechanical Testing Operations

- Logistics/Supportability Engineers for Maintenance Task Analysis in Support of Launch Vehicles

- Ground Support Equipment (GSE) Engineers for Hardware Concept Development and Sustainment for Various Launch Vehicle Configurations

- Engineers for Launch Vehicle Operations Maintenance Requirements Support of Ground Processing, Checkout, and Implementation of Work Authorization Documentation (WAD)

- Navigation Engineer for Exploration (Near Earth and Deep Space)

- Space Environments Engineer (Meteoroid, Plasma, Radiation)

- Terrestrial Environments Engineer (Winds, Sea States)

- Vibro-accoustics Engineer for High-frequency Shock Environments

- Aerosciences Engineer for Base Heating (Plume) Environments for Ascent Phase of Launch Vehicles

- Pyrotechnic Engineer for Initiation and Separation Events for Large Vehicle Stages

- Systems engineer for technical project management

- Systems engineer for requirements developments and verification activities

- Systems engineer for human factors assessments

- Systems engineer for systems definition and integration

- CNC manufacturing and polishing of optics

Mission Critical Skills

Mission Critical skills are those which require extensive specialized training or experience to support the current development or ongoing operation of specific flight hardware, lab, and/or analysis related activities. The following are potential mission critical skills for this contract:

- Guidance, Navigation, and Control (GN&C) Engineer for MSFC Tools: program to optimize simulated trajectories (POST), COPERNICUS, Optimal Trajectories by Implicit Simulation (OTIS), Solar Array Verification and Analysis Tool (SAVANT), Frequency Response Analysis and Comparison Tool Assuming Linearity (FRACTAL), Marshall Aerospace Vehicle Representation in C (MAVERIC), CLVTOPS

- Spacecraft/Space Systems Software Engineer for Real-Time Modeling and Simulation Design & Development proficient in ARTEMIS; embedded flight software development proficient in VxWorks 653, MATLAB, UML/SysML, C/C++, JavaScript

- Spacecraft/Space Systems Software Engineer for Systems Integration Laboratory Automation Tools and Displays proficient in MAESTRO

- Environmental Control Systems Engineer or Scientist for:

- ECLSS Water Recovery

- ECLSS Air Revitalization Components

- ECLSS Air Revitalization

- ECLSS mechanical design

- Propulsion Engineer for Valves, Lines and Ducts Design, Analysis and Test

- Structures and Dynamics Engineer for Structural Dynamic Analysis of Turbo-machinery and Launch Vehicles

- Scientist, Engineer or Engineering Technician for Science Project Support/X-Ray Calibration Facility (XRCF) Operation and Maintenance

- Electronics Integration CAD/Control Electronics Engineer

- Welding and Manufacturing Engineer

  - Electronics and Controls Engineer for Friction Stir Weld Tools operations

  - Electronics and Controls Engineering Technician for Friction Stir Welding Controls System

  - Hydraulics Controls Engineer for Friction Stir Weld Tool Operations

  - Hydraulics Controls Engineering Technician for Friction Stir Welding Systems

  - Friction stir welding operations at MAF

- Structural Loads Engineer for multi-body integrated vehicle loads analyses for all phases of ground and flight events

- Mass properties Engineer for all phases of flight, including in-space with knowledge of MSFC tool: MPART

- X-Ray Optical Fabrication Engineer and Engineer Technician for mandrel fabrication and mirror electro-forming

- Solid Motor Thermal Analysis

- Turbomachinery Computational Fluid Dynamics analysis and modeling

- Propulsion Systems Engineer for pressure-fed and pump-fed liquid systems, including main engines, Reaction Control System (RCS), Modular Propulsion System (MPS), and cryogenic fluid management technologies

- Advanced Concepts Engineer to develop or modify existing analysis tools and models to support conceptual design

- Computational Fluid Dynamics (CFD) software development, adding functionality to the LOCI Chem CFD software program.

- Analysis with, and development of, NASA in-house real-time software simulation tools such as the Advanced Real Time Environment for Modeling Integration and simulation (ARTEMIS), and Managed Automation Environment for Simulation Test & Real Time Operations (MAESTRO). Mission critical skills include expertise in the area of structural analysis with a focus on coupled loads analysis, multi body dynamics, fracture, and non-linear analysis.

- Support of nuclear propulsion including the construction, modification, operation, and maintenance of the Nuclear Thermal Rocket fuel Element Environment Simulator (NTREES), Cryogenic Fluid Management (CFM)

- Perform in-house development for the PC-SIGNAL dynamic signal analysis software package, adding custom functionality and algorithm improvements required by users in the of Fluid Dynamics. Analyze and process raw test data for modeling and simulation analysis of acoustics and combustion instability.

- Blast & debris investigation/analysis for range safety.

Incumbent WYEs and Average Unburdened Hourly Direct Labor Rates

- This information is accessible only via the controlled attachments section of SAM.gov. Offerors may request access to this information by following the process for accessing controlled attachments on SAM.gov. See: www.fsd.gov/gsafsd_sp/en/how-do-i-request-access-to-a-restricted-attachment-on-a-contract?sys_kb_id=609b9798976da6949876b94de053af68&id=kb_article_view&sysparm_rank=2&sysparm_tsqueryId=88e394921bc8b25094336356624bcb1b.

Additional Information

In an effort to provide insight into the variety and complexity of the work at MSFC, a sampling of current Task Order Requests issued under the ESSCA contract has been uploaded to the Acquisition e-Library located at the link below. This information should not be taken as a directive or recommendation on the part of NASA MSFC to use these skills in the ESSCA II contract.

ESSCA II Acquisition e-Library: Significant Active Acquisition - ESSCA II - NASA

A current listing of the interested parties (based upon responses to the ESSCA Sources Sought Notice and subsequent requests for inclusion) is also available on sam.gov at https://sam.gov/workspace/contract/opp/280c604469424ca39f4faef270676397/view

Applicable and reference documents are available on the following websites:

- NASA directives are available from the NASA online directives information system (nodis):  http://nodis3.gsfc.nasa.gov/library/main_lib.html

- MSFC Directories are available from the Directives Master List on the MSFC Integrated Document Library:

https://dml.msfc.nasa.gov/directives/component/main

General Records Schedules are available from the National Archives and Records Administration home page, “Records Management – Publications”:

http://www.nasa.gov/offices/ocio/recmgmt/index.html

# ATTACHMENT L-6

ESSENTIAL PERSONNEL POSITION DESCRIPTION AND RESUME:

Program Manager

Form A

Instructions: Copies of this form should be used for continuation of work experience. Start with the present or most recent position and work backwards. Do not submit work experience prior to 2011. Employer and independent customer references may be contacted during the proposal evaluation period. The availability of the person referenced, email address, and phone number shall be verified by the Offeror before submission.

PROPOSED POSITION TITLE: ________________________________________________

PROPOSED POSITION SALARY: ______________________________________________

NAME OF PROPOSED ESSENTIAL PERSON: __________________________________________

CURRENT EMPLOYER: ______________________________________________________

ROLES AND RESPONSIBILITIES, TO INCLUDE SPECIFIC JOB DUTIES, FOR PROGRAM MANAGER:

RATIONALE FOR SELECTING PROPOSED PERSON FOR THIS POSITION:

THE PROPOSED PERSON:

HAS	☐	 HAS NOT	☐	BEEN CONTACTED

IS	☐	 IS NOT	☐	COMMITTED TO THE PROPOSED POSITION

HAS	☐	 HAS NOT	☐	BEEN INCLUDED IN CONCURRENT PROPOSALS

WILL DEVOTE	Click here to enter percentage amount% OF TIME TO THIS CONTRACT

COLLEGE EDUCATION OF PROPOSED ESSENTIAL PERSON (list all degrees):

NAME & LOCATION OF INSTITUTION:

YEAR OF DEGREE:

TYPE OF DEGREE & MAJOR:

OTHER SPECIALIZED TRAINING / PROFESSIONAL SOCIETY MEMBERSHIP(S):

EMPLOYMENT HISTORY (SINCE 2011) STARTING WITH CURRENT POSITION:

(NOTE: EXPLAIN ANY INTERRUPTIONS IN EMPLOYMENT)

DATES EMPLOYED:	TITLE / SALARY:

EMPLOYER & LOCATION: 	TYPE OF BUSINESS:

NUMBER & KIND OF EMPLOYEES SUPERVISED:

EMPLOYER REFERENCE, EMAIL ADDRESS, & PHONE NUMBER:

CUSTOMER REFERENCE, EMAIL ADDRESS, & PHONE NUMBER:

JOB DESCRIPTION/ACCOMPLISHMENTS:

DATES EMPLOYED:	TITLE / SALARY:

EMPLOYER & LOCATION: 	TYPE OF BUSINESS:

NUMBER & KIND OF EMPLOYEES SUPERVISED:

EMPLOYER REFERENCE, EMAIL ADDRESS, & PHONE NUMBER:

CUSTOMER REFERENCE, EMAIL ADDRESS, & PHONE NUMBER:

JOB DESCRIPTION/ACCOMPLISHMENTS:

DATES EMPLOYED:	TITLE / SALARY:

EMPLOYER & LOCATION:	TYPE OF BUSINESS:

NUMBER & KIND OF EMPLOYEES SUPERVISED:

EMPLOYER REFERENCE, EMAIL ADDRESS, & PHONE NUMBER:

CUSTOMER REFERENCE, EMAIL ADDRESS, & PHONE NUMBER:

JOB DESCRIPTION/ACCOMPLISHMENTS:

ESSENTIAL PERSONNEL POSITION DESCRIPTION AND RESUME:

Senior Business Manager

Instructions: Copies of this form should be used for continuation of work experience. Start with the present or most recent position and work backwards. Do not submit work experience prior to 2016. Employer and independent customer references may be contacted during the proposal evaluation period. The availability of the person referenced, email address, and phone number must be verified by the Offeror before submission.

PROPOSED POSITION TITLE: ________________________________________________

PROPOSED POSITION SALARY: ______________________________________________

NAME OF PROPOSED ESSENTIAL  PERSON: __________________________________________

CURRENT EMPLOYER: ______________________________________________________

ROLES AND RESPONSIBILITIES, TO INCLUDE SPECIFIC JOB DUTIES, FOR SENIOR BUSINESS MANAGER:

RATIONALE FOR SELECTING PROPOSED PERSON FOR THIS POSITION:

THE PROPOSED PERSON:

HAS	☐	 HAS NOT	☐	BEEN CONTACTED

IS	☐	 IS NOT	☐	COMMITTED TO THE PROPOSED POSITION

HAS	☐	 HAS NOT	☐	BEEN INCLUDED IN CONCURRENT PROPOSALS

WILL DEVOTE	Click here to enter percentage amount% OF TIME TO THIS CONTRACT

COLLEGE EDUCATION OF PROPOSED ESSENTIAL PERSON (list all degrees):

NAME & LOCATION OF INSTITUTION:

YEAR OF DEGREE:

TYPE OF DEGREE & MAJOR:

OTHER SPECIALIZED TRAINING / PROFESSIONAL SOCIETY MEMBERSHIP(S):

EMPLOYMENT HISTORY (SINCE 2015) STARTING WITH CURRENT POSITION:

(NOTE: EXPLAIN ANY INTERRUPTIONS IN EMPLOYMENT)

DATES EMPLOYED:	TITLE / SALARY:

EMPLOYER & LOCATION: 	TYPE OF BUSINESS:

NUMBER & KIND OF EMPLOYEES SUPERVISED:

EMPLOYER REFERENCE, EMAIL ADDRESS, & PHONE NUMBER:

CUSTOMER REFERENCE, EMAIL ADDRESS, & PHONE NUMBER:

JOB DESCRIPTION/ACCOMPLISHMENTS:

DATES EMPLOYED:	TITLE / SALARY:

EMPLOYER & LOCATION: 	TYPE OF BUSINESS:

NUMBER & KIND OF EMPLOYEES SUPERVISED:

EMPLOYER REFERENCE, EMAIL ADDRESS, & PHONE NUMBER:

CUSTOMER REFERENCE, EMAIL ADDRESS, & PHONE NUMBER:

JOB DESCRIPTION/ACCOMPLISHMENTS:

# ATTACHMENT L-7

# Automated Tools for Order Management Simplification Suite of Tools (ATOMS Suite) 
Requirements Matrix

Requirements Matrix Instructions: Per Section L, Volume I - Mission Suitability Volume Instructions, (d), MTA 4, Offerors are required to submit a completed ATOMS Suite requirements matrix indicating their responses to the ATOMS Suite requirements. Proposals received without a fully completed matrix may receive a weakness during proposal evaluation. Offerors’ responses must be in accordance with the codes and instructions as defined in the table below. In the "Comments" column for each requirement, Offerors should include information to explain how their solution meets the requirements, not just state “meets.” Offerors may refer to related content in other areas of their Mission Suitability volume to complete the explanation. Failure to explain how the requirements are met will be reflected in the evaluation of the proposal.

| RESPONSE CODE | DEFINITION |
| --- | --- |
| F | Fully Supports (proposed solution fully supports this requirement) Note - Offerors must provide language explaining how their proposed solution supports the requirement. Additional information provided in the Mission Suitability volume of this proposal can also be cross-referenced. |
| N | Does Not Support (proposed solution does not support this requirement). Note - Accompanying comments are not required. |

| # | REQ-ID | REQUIREMENT | RESPONSE CODE | OFFEROR COMMENTS |
| --- | --- | --- | --- | --- |
| 1 | PWS-2.1.2 | Account for costs associated with contract management operations (CMO) (e.g., Automated Tools for Order Management Simplification (ATOMS) Suite of Tools, ... ) as indirect charges in accordance with the Contractor’s accounting approach and Cost Accounting Standards Board (CASB). |  |  |
| 2 | PWS-2.4.1 | Make available for use, maintain, and operate an ESSCA II ATOMS Suite consisting of one or more software-based tools used to implement the functionality defined in Attachment J-8. |  |  |
| 3 | PWS-2.4.2 | The APT and ART must be operational no more than 30 days after start of phase-in. |  |  |
| 4 | PWS-2.4.3 | The AFT must be operational no later than the first day of the contract base ordering period. |  |  |
| 5 | PWS-2.4.4 | The AEDL must be operational at the start of phase-in. |  |  |
| 6 | PWS-2.4.5 | The ATOMS Suite Reporting capability must be operational no more than 30 days after start of contract base ordering period. |  |  |
| 7 | PWS-2.4.6 | Include costs for operating, maintaining, and responding to Government enhancement requests of the ATOMS Suite as part of CMO burdens applied to the fully burdened labor rates in Attachment J-7. |  |  |
| 8 | PWS-2.4.7 | Implement the ATOMS Suite as a Web-based application(s). |  |  |
| 9 | PWS-2.4.8 | Backup the ATOMS Suite, including all associated data, at least weekly. |  |  |
| 10 | PWS-2.4.9 | Be responsible for providing the security necessary to protect the contractor data within ATOMS Suite, including backups. |  |  |
| 11 | PWS-2.4.9.1 | Implement resolutions for Government identified security vulnerabilities within 24 hours. |  |  |
| 12 | PWS-2.4.10 | Host the ATOMS Suite off-site and ensure accessibility for remote access. |  |  |
| 13 | PWS-2.4.11 | Address the ATOMS Suite as part of the IT Security Planning in accordance with PWS Section 2.2.18. |  |  |
| 14 | PWS-2.4.12 | Route TOPs, TOCPs, DOPs, and DOCPs to the Government within the ATOMS Suite, in accordance with Attachment J-8. |  |  |
| 15 | PWS-2.4.13 | Release the TO or DO within the ATOMS Suite upon acceptance in accordance with the Task Ordering clause NFS 1852.216-80, Task Ordering Procedure. |  |  |
| 16 | PWS-2.4.14 | Provide an online user’s guide for the ATOMS Suite. The user’s guide should be organized into sections for different types of users. |  |  |
| 17 | PWS-2.4.15 | Provide ATOMS Suite customer support between the hours of 8:00 a.m. and 4:00 p.m., Central Time, during a normal Government workday. |  |  |
| 18 | PWS-2.4.16 | Provide ATOMS Suite responses to individual requests for customer support no later than one (1) business day after the request. |  |  |
| 19 | PWS-2.4.17 | Provide timely solutions to ATOMS Suite customer support requests and problem reports to minimize impact to Government operations. |  |  |
| 20 | PWS-2.4.18 | Provide initial and on-going training for users on a scheduled and an as-needed basis. |  |  |
| 21 | PWS-2.4.19 | Perform continuous assessment and improvement of ATOMS Suite performance and architecture to ensure efficiency and performance, including a minimum of 0.5 WYE/year of support for Government identified or requested enhancements and customizations. |  |  |
| 22 | PWS-2.4.20 | Notify users of ATOMS Suite status during both scheduled and unscheduled maintenance. |  |  |
| 23 | PWS-2.4.21 | Perform any planned preventative maintenance and upgrades between the hours of 5:00 p.m., and 7:00 a.m., Central Time, daily. |  |  |
| 24 | PWS-2.4.22 | Notify the Government of modifications prior to implementation. |  |  |
| 25 | PWS-2.4.23 | Notify the Government users of scheduled maintenance at least 24 hours prior to implementation. |  |  |
| 26 | PWS-2.4.24 | Restore operation of the ATOMS Suite within four (4) hours for un-scheduled maintenance. |  |  |
| 27 | PWS-2.4.25 | Document the ATOMS build architecture to include a top-level functionality description of the major components (e.g. APT, ART, etc.), interfaces between components, and user interfaces, along with identification and description of whether each is Proprietary, Commercial, Limited Rights, or Unlimited rights. The document must be maintained. |  |  |
| 28 | PWS-2.4.26 | Reserved |  |  |
| 29 | PWS-2.4.27 | Maintain the data within the ATOMS Suite as Government records in accordance with MPR 1440.2, MSFC Records Management Program and digitally transfer these records to the Government at contract completion. The COR may request interim copies of data from the ATOMS Suite during the contract, but these copies do not replace the ATOMS Suite as the official location of the records. |  |  |
| 30 | PWS-2.5.1 | Respond to TORs, TOCRs, DORs, and DOCRs submitted by the Government thru the ATOMS Suite in accordance with the timelines in NFS 1852.216-80, Task Ordering Procedure. |  |  |
| 31 | PWS-2.5.2 | Submit TOPs, TOCPs, DOPs, and DOCPs to the Government thru the ATOMS Suite in accordance with the content defined in NFS 1852.216-80, Task Ordering Procedure, and the formats defined in J-21 Task Order and Delivery Order Content Requirements. |  |  |
| 32 | PWS-2.5.3 | Submit Task Order Plans (TOPs) to Technical Directions submitted thru the ATOMS Suite in accordance with PWS Section 2.4. |  |  |
| 33 | PWS-2.5.4 | Release Task Orders thru the ATOMS Suite in accordance with the timelines in NFS 1852.216-80, Task Ordering Procedure. |  |  |
| 34 | PWS-2.6.2 | Track the amount of funding assigned to each subtask, based upon amounts defined in contract funding mods, with Funding PRs, adjusted by the Contractor for actual costs reported on the 533M, and funding transfers by the Government through the ATOMS Suite |  |  |
| 35 | PWS-2.6.4 | Maintain consistency between the Contractor's financial accounting system, the 533M and 533M supplemental reports, and the ATOMS Suite. |  |  |
| 36 | AG-1 | The ATOMS Suite must provide one or more software tools to implement the functionality for TO/DO preparation (section 3.1) and routing (section 3.2), funding balances and transfers (section 4), ESSCA II document library (section 5), and reporting (section 6), each developed in according to the requirements and standards identified in this section, and identified by a Requirement Identifier (REQ-ID) of the form <REQ-ID>-X. |  |  |
| 37 | AG-2 | The ATOMS Suite must be in accordance with Center Information Technology Standards and compliant with, pursuant to The Rehabilitation Act Amendment of 1973, as amended in 1998, Section 508, 29 U.S.C. 794(d) (http://www.section508.gov/). |  |  |
| 38 | AG-3 | The ATOMS Suite must comply with NASA standards for desktop computing, per NASA-STD-2804, Minimum Interoperability Software Suite, and NASA-STD-2805, Minimum Hardware Configuration. |  |  |
| 39 | AG-4 | The ATOMS Suite must be fully operational on at least one of the NASA-approved internet browsers per operating system. Up-to-date browser configuration guidance may be found in NASA-STD-2804. |  |  |
| 40 | AG-5 | The ATOMS Suite must be accessible from End User Computing Systems (paragraph 3.1 of NASA-STD-2804 Winter 2024) with Microsoft Windows® or Mac operating systems (OS). There is no requirement for the system to be accessible from other operating systems or mobile devices. |  |  |
| 41 | AG-6 | The ATOMS Suite must have the capacity to establish secure (per IT Security Plan DRD 1839CD-001), ATOMS Suite accounts for a minimum of 400 Government users. |  |  |
| 42 | AG-7 | The ATOMS Suite must enable the following Government roles: contracting officer (CO); contracting officer's representative (COR); Initiator; Lead Resource Analyst (LRA); Resource Analyst (RA); SMA Monitor; and Technical Monitor (TM). |  |  |
| 43 | AG-8 | The ATOMS Suite must be capable of accommodating a minimum of 100 concurrent Government users |  |  |
| 44 | AG-9 | The ATOMS Suite must ensure average system latency for the host server to receive and process a request for page objects of less than or equal to five (5) seconds. |  |  |
| 45 | AG-10 | The ATOMS Suite must implement capabilities, features, and options specific to the role of the user. |  |  |
| 46 | AG-11 | The ATOMS Suite must provide a graphical user interface (GUI) that requires minimal training by users. |  |  |
| 47 | AG-12 | The ATOMS Suite must provide functionality specific to the role(s) of a particular user, limited to those TOs/DOs assigned to or delegated to that user. |  |  |
| 48 | AG-13 | The ATOMS Suite must allow for a user to designate a delegate (an existing user in the same role) to act on his or her behalf. |  |  |
| 49 | AG-13.1 | The ATOMS Suite must provide capability for users with COR accounts to set up delegations for other users (all account types.) |  |  |
| 50 | APT-1 | The ATOMS Preparation Tool (APT) must provide an automated interface to automate entry of a new or revised TO/TOCR OR DO/DOCR to implement the template show in in Attachment J-21. |  |  |
| 51 | APT-2 | The APT must generate a unique TO/DO number based on the CWBS structure described in Attachment J-9, using Government-selected information. |  |  |
| 52 | APT-3 | The APT must generate a unique version (also known as revision) number, consisting of a prefix (defined below) and a task-order unique number starting at 0 (for the initial TOR/DOR) and incrementing by 1 (for each subsequent revision) through the life of the TO/DO, up to a maximum of 99. |  |  |
| 53 | APT-3.1 | The APT must generate the revision prefix to represent (in hexadecimal) the EPTO in which the TOR/DOR or TOCR/DOCR was created. |  |  |
| 54 | APT-3.2 | The APT must reserve the revision prefix 0 (zero) for future usages (if subsequently defined) and assign revisions in the form 1XX for the first EPTO, 2XX for the second EPTO, etc. |  |  |
| 55 | n/a | As an example, the first version for a TOR created in the in the first EPTO will be 100, followed by 101 for the first revision, 102 for the second revision, etc. If the final revision of the first EPTO is (in this example) 105, the first revision to carry the work into the second EPTO would be 206. A version number of 822 would represent the 22nd revision (23rd version) of a particular task order, with the 22nd revision having been generated in the 8th EPTO. A version number of B38 would represent the 38th revision created in the 11th EPTO. |  |  |
| 56 | APT-4 | The APT must provide capability to generate two simultaneous, non-superseding revisions of any TO/DO (in addition to a released TO/DO within the current EPTO), provided the simultaneous revisions are applicable to different EPTOs. |  |  |
| 57 | APT-5 | The APT must restrict the POP entered to fall within a single Government-defined EPTO, except for non-severable orders. |  |  |
| 58 | ATP-6 | The APT must provide drop-down menus that are pre-populated with pertinent TO information as indicated in Attachment J-21 (TOR) by an asterisk. |  |  |
| 59 | APT-7 | The APT must allow for user input fields of at least 5,000 characters for “Description/Objectives” and “Deliverables, Milestones, Travel, and Risk,” and at least 2,000 characters for all other input fields defined in Attachment J-21. |  |  |
| 60 | APT-8 | The APT must provide capability for each TOR to contain between 1 (one) and at least 50 active subtasks, plus up to a minimum of 50 inactive subtasks. Note that inactive subtasks may still have assigned funding in the AFT. |  |  |
| 61 | APT-8.1 | The APT must accommodate revision of one or multiple subtasks, up to including all existing, as well as the addition of new subtasks, as part of a single TOCR. |  |  |
| 62 | APT-8.2 | The APT must allow each subtask (at least 50 active and a minimum of 50 inactive) to be assigned to a different Resource Analyst. |  |  |
| 63 | APT-9 | The APT must allow the initiator to designate individual subtasks as emergency or designate the entire TO as a technical direction. |  |  |
| 64 | APT-9.1 | The APT must require the initiator to define a not-to-exceed cost threshold, and an emergency justification, for each TO/TOCR subtask designated as emergency. |  |  |
| 65 | APT-10 | The APT must provide the capability for the Government Initiator and subsequent reviewers/approvers to upload at least 5 (five) files of up to 50 MB each, to each TO/DO as part of the TOR/DOR routed for review and approval. |  |  |
| 66 | APT-11 | The APT must provide basic copy and paste functionality from external files, and from other fields within any ATOMS data field or report. |  |  |
| 67 | APT-12 | The APT must provide the capability to save partially completed TOs/DOs. |  |  |
| 68 | APT-13 | The APT must provide capability for users with TM, COR, or CO roles to create, edit, and inactivate Contract Work Breakdown Structure (CWBS) funding codes (Levels 5 and 6 as defined in Attachment J-9) subject to subsequent approval by a user with a Lead Resource Analyst (RA) role. |  |  |
| 69 | APT-13.1 | The APT must require the following fields for each new or edited CWBS funding code: Funding Source, Funding Source Description, Funding Sub-source, Funding Sub-source Description, Project WBS, and Sponsoring Organization. |  |  |
| 70 | APT-13.2 | The APT must reject any CWBS funding code that is not a unique pairing of Funding Source and Funding Sub-source. |  |  |
| 71 | APT-13.3 | The APT must enable roles that modify CWBS to see pending changes from all users and to keep a change log. |  |  |
| 72 | APT-13.4 | The APT must keep new, modified, or deleted CWBS changes in a pending state until approved by a LRA, after which the changes must be immediately available and visible to all roles (e.g., Initiator, RA) while creating/editing or reviewing a TOR/DOR. |  |  |
| 73 | ART-1 | The ART must restrict access to approval routing only to those personnel assigned to the review (aka Government reviewers) and their ATOM-designated delegates, consisting of (a) The assigned Initiator and Resource Analyst(s) as defined in the TO/DO; (b) the TM assigned (by the COR) with responsibility for the TO/DO (generally assigned by 2-digit org-codes); and (c) The COR formally delegated by the CO; and (d) the CO assigned responsibility for the contract. |  |  |
| 74 | ART-2 | The ART must access the Government's TOR/DOR, including any attachments, from the APT. |  |  |
| 75 | ART-3 | The ART must provide capture of the Contractor's TOP or Task Order Change Plan (TOCP) including all the contents as defined in Attachment J-21 and any attachments. |  |  |
| 76 | n/a | The ART may implement Contractor-specified capabilities to create or capture the Contractor’s TOP creation and internal approval process. |  |  |
| 77 | ART-5 | The ART must implement the TO process for routing a TO/DO (consisting of the Government's original or change request and Contractor's original or change plan) as defined in Figure 3.2-1, TO/DO Routing Flow. |  |  |
| 78 | ART-5.1 | The ART must route the Contractor's TOP/DOP or TOCP/DOCP, to the RA and Task Initiator (TI) concurrently. |  |  |
| 79 | ART-5.2 | After both TI and RA approvals have been obtained, the ART must route the TOP/TOCP or DOP/DOCP documents sequentially to the COR and then CO for approval. |  |  |
| 80 | ART-6 | The ART must provide email notification of action required to approvers as the TO/DO progresses through the review and approval process. |  |  |
| 81 | ART-7 | The ART must provide Government reviewers with the ability to enter a comment to any TO/DO at any step in the revision process and after approval and release. |  |  |
| 82 | ART-8 | The ART must provide each Government reviewer a method to confirm their approval, displaying the text for the approval conditions shown in Table 3.2-1. |  |  |
| 83 | ART-9 | The ART must track the status of TOs and DOs from creation through closure. |  |  |
| 84 | ART-9.1 | The ART must provide users the ability to view the status of any TO/DO at any time. |  |  |
| 85 | ART-10 | The ART must have the ability to route a TO/DO to a peer for a courtesy review and comment during any part of the approval process, without impacting the approval process flow. |  |  |
| 86 | n/a | Responses from courtesy peer reviewers should not be required in order for the approvers at that step to complete the review and advance the TO/DO to the next step. Peer review must not impact the approval process flow. |  |  |
| 87 | ART-11 | The ART must allow the initiator to recall the TO/DO back to the initiators stage of a TOR/DOR at any point in the approval process, prior to approval of the TOP/DOP by the CO. |  |  |
| 88 | ART-11.1 | The ART must allow the COR to reject the TO/DO back to the initiators stage of a TOR/DOR at any point in the approval process, prior to approval of the TOP/DOP by the CO. |  |  |
| 89 | ART-11.2 | The ART must not allow the Initiator to recall a Technical Direction TOCR after approval by the COR or an Emergency TOR after approval by the CO. |  |  |
| 90 | ART-12 | The ART must send a notification by email to all users that have previously approved, or are the current step approver, when a TO/DO is rejected or recalled at any step. |  |  |
| 91 | ART-13 | If a TOR/TOCR or TOP/TOCP is rejected, the ART must prompt and require input from the reviewer to justify the rejection and the destination (prior reviewal step) to route the document next. |  |  |
| 92 | ART-14 | The ART must be capable of simultaneous routing of at least two different revisions of each TO/DO, provided the revisions are in different EPTOs. |  |  |
| 93 | ART-15 | The ART must provide capability to allow TMs to edit the RA assignments of any TO/DO under review. |  |  |
| 94 | ART-16 | The ART must include the capability for assigned Government reviewers (and their delegates) to upload up to 5 supporting documents of up to 50MB size each, during a review and approval step. |  |  |
| 95 | ART-17 | The ART must provide basic copy (from external files, or within the ATOMS Suite) and paste capability for comments entered. |  |  |
| 96 | ART-18 | The ART must provide notification to the Initiator when the CO approves either the TO/DO or an emergency TOR. |  |  |
| 97 | ART-19 | The ART must provide notification to the TM when the CO approves the TO/DO or approves an emergency TOR. |  |  |
| 98 | ART-20 | The ART must limit routing of an emergency TOR to only the RA(s) assigned to the emergency subtask(s). |  |  |
| 99 | AFT-1 | The AFT must restrict access to the Funding Transfer Process to users with an ATOMS RA or LRA role. |  |  |
| 100 | AFT-2 | The AFT must track the amount of funding assigned to each subtask, subject to update by the Contractor in response to block updates associated with Funding PRs and de-obligations (via the Standard Form 30 (SF30) Continuation Sheet), monthly adjustments by the Contractor for actual costs reported on the 533M, and funding transfers by the Government RAs. |  |  |
| 101 | AFT-2.1 | The AFT must set each active transfer period to end 7 (seven) calendar days prior to the close of the Contractor's accounting month, with the next month starting on the day following the close of the previous month's period. |  |  |
| 102 | AFT-2.2 | The AFT must track the amount of funding assigned to each subtask using the following "funding data fields": (a) Contract WBS (CWBS) (b) Amount (dollars and cents) (c) Funding WBS (FWBS) (d) Cost Center (e) Fund (f) Purchase Requisition Number (PR) (g) Procurement Line Item (PLI) and Accounting Line Item (ALI) (h) Purchase Order Document (PODOC) (i) Contract Modification Number associated with the funding PR |  |  |
| 103 | AFT-3 | The AFT must provide functionality to allow RAs to make one or multiple requests to transfers a specific PLI-ALI of funding from one subtask to any other subtask on the contract. |  |  |
| 104 | AFT-3.1 | The AFT must implement the transfer process defined in Figure 4.1, "Funding Transfer Process." |  |  |
| 105 | AFT-3.2 | Upon transfer initiation, the AFT must display the following (most of this data will be supplied by the Government via contract funding modifications): (a) CWBS (b) FWBS (c) Cost Center (d) Fund (e) PR (f) PLI and ALI (g) PODOC (h) Balance of remaining funds at the sub-task level, per fields identified above (calculated by the AFT) (i) Amount to be transferred (input into the ATOMS by the RA) |  |  |
| 106 | AFT-3.3 | The AFT must notify the RA requestor if a transfer of funds is requested outside of the fund’s approved timeline for use. |  |  |
| 107 | AFT-3.4 | The AFT must, if funds are unavailable, prohibit the transfer and notify the RA requester that funds are unavailable |  |  |
| 108 | AFT-4 | The AFT must when funds are available add the request to a temporary table which holds all of the unapproved (but not rejected) transfer requests. |  |  |
| 109 | AFT-4.1 | The AFT must, when funds are available, populate into the temporary table with all the data selected or entered by the RA, as well as the RA requestor name and date of entry. |  |  |
| 110 | AFT-4.2 | The ATF must provide functionality to export the temporary table as an Excel® spreadsheet. |  |  |
| 111 | AFT-5 | The AFT must require review/approval by the LRA for transfer request prior to any changes taking place. |  |  |
| 112 | AFT-6 | The AFT must send an email notification to each RA requestor stating whether each transfer was approved or disapproved by the LRA. |  |  |
| 113 | AFT-7 | The AFT must, for approved transfer requests within the Government-provided active transfer period, update to balances for the totals adjusted, then be deleted from the temporary table. |  |  |
| 114 | AFT-8 | The AFT must track the Work Year Equivalent (WYE) projections using the following “WYE Projections” fields and produce a “WYE Projections” spreadsheet that merges actual data from previous months in the Government Fiscal Year (FY) with projected data for the remaining months of the FY. Note that a FY may span one or more EPTOs. |  |  |
| 115 | AFT-9 | The AFT must track the amount of funding assigned to each subtask by the CWBS elements (all 7 levels), Funding Cost Center, Element of Cost/Type, and Monthly Amount (dollars and cents). |  |  |
| 116 | AFT-10 | The AFT must operate according to a Contractor-provided calendar for each Task Ordering Year, utilizing accounting milestones to be agreed to by the Government and Contractor. |  |  |
| 117 | AFT-11 | The AFT must track the status of the transfer of funds for each subtask by Holding ID; From Task; From Subtask; To Task; To Subtask; PLI-ALI; PR; PODOC); FWBS; Cost Center; Fund; Amount; Created By; Created At; Assigned RA; Accounting Period; Status; Last Changed; and Initiator Comments. |  |  |
| 118 | AFT-12 | The AFT must track the status of unapproved transfers using the following fields: Holding ID; From Task; From Subtask; To Task; To Subtask; PLI-ALI; PR; PODOC; FWBS; Cost Center; Fund; Amount; Created By; Created At; Assigned RA; Accounting Period; Status; Last Changed; and Initiator Comments. |  |  |
| 119 | AFT-13 | The AFT must prohibit funding transfers from or among DOs. |  |  |
| 120 | AEDL-1 | The AEDL must provide a capability for Government-access to Contract Deliverables defined in Attachment J-2, and prior revisions of the document types listed in Table 5-1. |  |  |
| 121 | AEDL-2 | The AEDL must restrict access to the different document types in accordance with the roles shown in Table 5-1. |  |  |
| 122 | AEDL-3 | The AEDL must maintain a record copy of all previously CO-approved TOR/TOPs, DOR/DOPs and COR-approved TDs, including all attachments, and the approval history. |  |  |
| 123 | AEDL-4 | The AEDL must provide a reference copy of the contract, inclusive of all approved Mods. |  |  |
| 124 | AEDL-5 | The AEDL must provide capability for the CO, COR, and Lead-RA to upload files accessible by other Government users. |  |  |
| 125 | AR-1 | The ATOMS Suite must provide the capability to export TOs and DOs at any step in the preparation or approval process. |  |  |
| 126 | AR-2 | The ATOMS Suite must provide the capability to generate reports of TOs, in an exportable, tabular, searchable, and sortable format providing the following data: (a) Task Order Number; (b) subtask numbers; (c) POP start and POP end for all TOs and Subtasks; (d) Initiator name; (e) Resource Analyst name; (f) Contractor TO Management; (g) Labor Hours and WYE by subtask; (h) costs (including labor) by subtask, (i) separate fields for the Funding Source and Funding Sub-source Level of the CWBS to use for sorting. |  |  |
| 127 | AR-3 | The ATOMS Suite must provide export capability to generate exportable TO reports consisting of one or multiple files in MS-Word, composed of the following characteristics and user-selectable options: (a) Exclude the financial data; (b) (User selection) Include the TOR, the TOP, or both (c) (User selection) Filter content by Task Orders and/or subtasks to be included 1. Include Funding Source(s) (Level 5 CWBS) 2. Include Funding Sub-Source(s) (Level 6 WBS) (d) (User selection) Include/remove names of assigned personnel, reviewers, or approvers (e) (User selection) Include or exclude closed Task Orders |  |  |
| 128 | AR-4 | The ATOMS Suite must provide a daily email report to designated Government personnel that indicates the status of pending TOR/TOCR and TOP/TOCP approvals underway in the ATOMS, including: (a) TO; (b) approval step and assigned reviewer; (c) number of days in step; and (d) total number of days routed (all steps). |  |  |
| 129 | AR-5 | The ATOMS Suite must provide the capability to generate reports of Government user accounts and roles within the ATOMS, including the corresponding NASA email address. |  |  |
| 130 | AR-6 | The ATOMS Suite must provide a report or status of current delegations for each user and role. |  |  |
| 131 | AR-7.1 | The WYE Projections report must provide 3 options: (a) one that allows selection of any accounting period and allows the user to select data filters to include data by each of the seven levels of the CWBS (e.g., Center, Org, Skill); (b) one that defaults to the current accounting period but allows selection of the CWBS filters; and (c) one that defaults to the current accounting period, allows selection of the performing org (CWBS Level 2) and defaults to all other CWBS options. The output should follow the example shown in the Example Reports Appendix (Section 7 of this document). |  |  |
| 132 | AR-7.2 | The WYE Projections report(s) must include: (a) Contract WBS, (b) DO/DO Revision Level, (c) Project WBS, (d) WYEs by month and total for the current Government Fiscal Year, comprised of Total WYE Level, and broken down into the components of Regular WYE, Overtime WYEs, and (if applicable) other categories of WYE not included in the Regular WYE. |  |  |
| 133 | AR-8 | The Transfer Period Calendar must provide a spreadsheet showing milestones agreed to in AFT-10. |  |  |
| 134 | AR-9.1 | The "Financials" report must allow the user to select a reporting period (beginning and end) as well as data filters for inclusion of data within each of the 7 levels of the CWBS structure. |  |  |
| 135 | AR-9.2 | The "Financials" report must include each of the 7 levels of the CWBS, plus the Funding Cost Center, Element of Cost/Type, and Monthly Amount (dollars and cents), for a specified Government Fiscal Year, or other user-input time-period. |  |  |
| 136 | AR-10 | The “Transfer Holding Status” report and the "Unapproved Transfer" report must contain for each pending funding transfer the following data: Holding ID; From Task; From Subtask; To Task; To Subtask; PLI-ALI; PR; PODOC; FWBS; Cost Center; Fund; Amount; Created By; Created At; Assigned RA; Accounting Period; Status; Last Changed; and Initiator Comments. |  |  |
| 137 | AR-11 | The “CWBS Crosswalk Report” must contain each Funding Source (i.e., Attachment J-9, Level 5) and Funding Sub source (i.e., Attachment J-9, Level 6), including the descriptions of each, cross-walked to the assigned Project WBS, and Sponsoring Organization. |  |  |
| 138 | AR-12 | The ATOMS Suite must restrict access for the different report types in accordance with the roles shown in Table 6-1. |  |  |

# ATTACHMENT L-8

Complexity Of Engineering Services and Science Capability Augmentation (ESSCA)

This attachment highlights the complexity of ESSCA and anticipated similar complexity in ESSCA II, with embedded example files and references to requirement language demonstrating the size and scope of the current financial tracking and reporting.

- Funding Flow Chart

The Funding Flow Chart imbedded below depicts the movement of both funds and funding-related documentation through the Agency, Marshall Space Flight Center, and the Contractor.

Example Funding Flow Chart:

- ESSCA II Task Structure Description

Each organization requiring ESSCA II skills augmentation will have one (1) or more Task Order(s) (TO).

- Organizations choosing to develop multiple/separate TOs may assign a single civil servant to initiate each of the TOs, a different civil servant to each TO, or a combination of these two approaches.

Each TO consists of:

- A number consistent with the Contract Work Breakdown Structure (CWBS) (Level 1 – Level 4) defined in Attachment J-9

- A Period of Performance (PoP)

- An overarching description of the work performed

- One (1) or multiple sub-tasks (sTO)

Each TO has the following Government roles:

- “Task Initiator” – 1 assignment

  - The Initiator may have delegates, specific to one or more TO

- “Resource Analysts” (RA) – one (1) or multiple assignments

  - Assigned uniquely to each sub-task (sTO)

  - A single individual may be assigned to multiple sTOs

  - The RA may have delegate(s), specific to one or more TO

Each sTO will have:

- A number consistent with the CWBS structure (Level 5 – Level 7) defined in Attachment J-9

- A separate PoP that must fall within the PoP of the TO

- A detailed description of the work (under the umbrella of the TO description)

- An assignment of one (1) RA (may or may not be the RA for other sTOs in the same TO, or other TOs)

As an example, the current CY8 of ESSCA (80MSFC18C0011) work is broken down as follows:

Note: ESSCA uses a 6-level CWBS. ESSCA II is anticipated to use a 7-level CWBS.

| Task Order (CWBS Levels 1 – 3) | Number of Subtasks | Count of Resource Analyst |
| --- | --- | --- |
| AS42.05.01 | 6 | 4 |
| AS42.10.01 | 1 | 1 |
| EA32.11.01 | 2 | 2 |
| EA32.11.02 | 1 | 1 |
| ED04.10.01 | 20 | 1 |
| ED10.10.01 | 2 | 1 |
| EE03.10.01 | 1 | 1 |
| EE04.01.01 | 1 | 1 |
| EM04.04.01 | 25 | 1 |
| EM21.04.01 | 39 | 1 |
| EM22.04.01 | 40 | 1 |
| EM22.04.02 | 19 | 1 |
| EM31.04.01 | 28 | 1 |
| EM32.04.01 | 33 | 1 |
| EM41.04.01 | 8 | 1 |
| EM41.04.02 | 15 | 1 |
| EM41.04.03 | 15 | 1 |
| EM42.04.01 | 18 | 1 |
| ER11.07.01 | 12 | 1 |
| ER12.07.01 | 7 | 1 |
| ER13.07.01 | 15 | 2 |
| ER14.07.01 | 12 | 2 |
| ER14.11.01 | 44 | 1 |
| ER41.09.01 | 23 | 1 |
| ER42.12.01 | 39 | 1 |
| ER43.12.01 | 16 | 1 |
| ER62.07.01 | 14 | 2 |
| ER63.07.01 | 18 | 1 |
| ER64.07.01 | 11 | 1 |
| ES11.10.01 | 3 | 1 |
| ES11.10.02 | 7 | 2 |
| ES12.02.01 | 11 | 3 |
| ES12.10.01 | 16 | 3 |
| ES12.10.02 | 3 | 2 |
| ES21.09.01 | 18 | 4 |
| ES22.09.01 | 21 | 5 |
| ES22.12.01 | 22 | 5 |
| ES23.06.01 | 14 | 3 |
| ES31.02.01 | 56 | 5 |
| ES32.02.01 | 17 | 5 |
| ES33.02.01 | 29 | 6 |
| ES34.02.01 | 21 | 5 |
| ES51.03.01 | 9 | 4 |
| ES51.03.02 | 2 | 1 |
| ES52.03.01 | 21 | 5 |
| ES52.03.02 | 10 | 4 |
| ES53.03.01 | 8 | 3 |
| ES61.11.01 | 26 | 4 |
| ES62.12.01 | 21 | 4 |
| ET01.11.01 | 2 | 1 |
| ET10.11.01 | 29 | 1 |
| ET20.11.01 | 4 | 1 |
| ET30.11.01 | 15 | 1 |
| ET40.11.01 | 8 | 1 |
| ET50.11.01 | 26 | 1 |
| EV30.10.01 | 14 | 2 |
| EV31.09.01 | 18 | 1 |
| EV32.09.01 | 16 | 1 |
| EV33.01.01 | 25 | 1 |
| EV34.12.01 | 18 | 1 |
| EV40.01.01 | 2 | 1 |
| EV41.01.01 | 11 | 1 |
| EV42.01.01 | 23 | 1 |
| EV43.10.01 | 9 | 1 |
| EV44.01.01 | 14 | 1 |
| EV71.10.01 | 10 | 1 |
| EV71.10.02 | 4 | 1 |
| EV71.10.04 | 1 | 1 |
| EV72.10.01 | 8 | 1 |
| EV72.10.02 | 6 | 1 |
| EV72.10.03 | 6 | 1 |
| EV72.10.04 | 1 | 1 |
| EV73.10.05 | 18 | 1 |
| EV73.10.06 | 19 | 1 |
| EV74.10.01 | 30 | 1 |
| HP02.10.01 | 2 | 1 |
| HP10.10.01 | 1 | 1 |
| HP10.10.02 | 3 | 1 |
| HP10.11.01 | 3 | 1 |
| HP30.10.01 | 13 | 5 |
| LP10.10.01 | 1 | 1 |
| ST01.10.01 | 1 | 1 |
| ST03.10.01 | 2 | 1 |
| ST10.03.01 | 1 | 1 |
| ST10.04.01 | 2 | 1 |
| ST10.06.01 | 4 | 3 |
| ST10.08.01 | 4 | 4 |
| ST10.10.01 | 2 | 1 |
| ST10.10.02 | 1 | 1 |
| ST20.10.01 | 2 | 1 |
| ST23.10.01 | 5 | 4 |
| ST40.10.01 | 1 | 1 |
| XP02.10.01 | 9 | 2 |
| XP02.10.02 | 5 | 3 |
| XP02.10.03 | 6 | 2 |
| Grand Total | 1225 | 51 |

Presently, there are 51 RAs assigned to individual sTOs. This does not include RAs who are assigned peer reviews by these 51 RAs.

| Resource Analyst | Number Assigned sTO |
| --- | --- |
| RA-1 | 1 |
| RA-2 | 1 |
| RA-3 | 43 |
| RA-4 | 2 |
| RA-5 | 64 |
| RA-6 | 4 |
| RA-7 | 98 |
| RA-8 | 4 |
| RA-9 | 1 |
| RA-10 | 152 |
| RA-11 | 28 |
| RA-12 | 60 |
| RA-13 | 1 |
| RA-14 | 2 |
| RA-15 | 23 |
| RA-16 | 46 |
| RA-17 | 102 |
| RA-18 | 25 |
| RA-19 | 5 |
| RA-20 | 43 |
| RA-21 | 2 |
| RA-22 | 3 |
| RA-23 | 1 |
| RA-24 | 9 |
| RA-25 | 1 |
| RA-26 | 2 |
| RA-27 | 59 |
| RA-28 | 2 |
| RA-29 | 1 |
| RA-30 | 5 |
| RA-31 | 7 |
| RA-32 | 32 |
| RA-33 | 46 |
| RA-34 | 2 |
| RA-35 | 1 |
| RA-36 | 86 |
| RA-37 | 1 |
| RA-38 | 56 |
| RA-39 | 3 |
| RA-40 | 1 |
| RA-41 | 2 |
| RA-42 | 46 |
| RA-43 | 7 |
| RA-44 | 2 |
| RA-45 | 1 |
| RA-46 | 92 |
| RA-47 | 1 |
| RA-48 | 4 |
| RA-49 | 3 |
| RA-50 | 34 |
| RA-51 | 8 |
| Total Subtasks | 1225 |

- NASA Form 533M Monthly Financial Management Report

The 533M provides monthly financial reports for monitoring program costs. The 533M Financial Management Report Data Requirements Description (DRD) complexity is shown in the embedded and referenced files below.

Note: 533M requirements can be found in Attachment J-2 Data Procurement Document (DPD), DRD 1839MA-007.

533M PDF Form:		533M Example File:

- 533M DRD Appendix A Required Supplemental Reporting

The 533M DRD Appendix A Required Supplemental Reporting is provided for financial analysis and cost entry. The complexity of the 533M DRD Appendix A Required Supplemental Reporting is shown in the embedded and referenced files below.

Note: 533M requirements can be found in Attachment J-2 DPD, DRD 1839MA-007.

533M Supplemental Example File:

- Task Order Activity Reports

Task Order Activity Reports provide data for the assessment of contract progress by TO and any related sTO. These reports also provide visibility to the Contractor and MSFC Management of actual and potential problems and the Contractor’s progress toward meeting the requirements of the contract.

Note: Task Order Activity Reports DRD documentation can be found in Attachment J-2 DPD, DRD 1839MA-006.

- Standard Form (SF) 30 Continuation Sheet

The SF30 Continuation Sheet conveys how modification funding should be applied to each sTO and shows financial information such as the CWBS, amount, cost center, funding Work Breakdown Structure (WBS), fund, Purchase Request (PR) number, Purchase Order Document number (PODOC), Procurement Line Item (PLI), Accounting Line Item (ALI), and Modification Number (Mod). The SF30 Continuation Sheet is prepared by the Government Lead Resource Analyst as an attachment to a monthly funding modification for the Contractor to use in their financial tracking. The Contractor then integrates the financial data into its system(s) accordingly. Since the ATOMS Suite is capable of reporting and creating documents with a host of user defined fields, both current and historical SF30 Continuation Sheets will be available to the Government in Excel format.

Note: Requirements related to the SF30 Continuation Sheet can be found in Attachment J-8, Section 4, AFT-2, and AFT-2.2.

SF30 Continuation Sheet Example File:

- Financials Spreadsheet

The Financials spreadsheet (Excel format) provides the amount of funding assigned to each subtask. This spreadsheet consists of ~11,000 rows of data.

Note: Financials spreadsheet requirements can be found in Attachment J-8, Section 4, AFT-9, Section 6, AR-9.1, AR-9,2, and Section 7, Financials report.

Financials Spreadsheet Example File:

- Task Order Plan (TOP) Monthly Cost Estimate

The Task Order Plans submitted by the Contractor include a plan that shows changes in phased cost/resources for the Government’s review. (See Attachment J-21, Task Order and Delivery Order Content Requirements, Section 1.2, item 3g, and Section 1.3, item 3g.)

An example implementation of these requirements from J-21 could look as follows:

TAB labeled “Summary (all subtasks)” containing TOP Monthly Cost Estimate data

Title “Current (Or Proposed TOP) for Task Order ZZZ for Contract Year - X”

With columns as follows:

- Labor Costs

- Contract Labor Category

- Total labor cost per month over a contract year

- Total labor cost for the contract year

And rows as follows:

Labor prime company name

Labor subcontractor name A

Labor subcontractor name B

Labor subcontractor name C

Labor subcontractor name etc.

Total Direct Labor cost

With columns as follows:

- Number of Regular hours per month over a contract year

- Total hours for the contract year

And rows as follows:

Labor prime company name

Labor subcontractor name A

Labor subcontractor name B

Labor subcontractor name C

Labor subcontractor name etc.

Total Regular hours

Total Productive hours

Total equivalent Work Year Equivalent (WYE)

With columns as follows:

- Number of overtime hours per month over a contract year

- Total overtime hours for the contract year

And rows as follows:

Labor prime company name

Labor subcontractor name A

Labor subcontractor name B

Labor subcontractor name C

Labor subcontractor name etc.

Total overtime hours

Total Productive hours

Total equivalent WYE

With columns as follows:

- Non-Labor Costs

- Total non-labor cost per month over a contract year

- Total non-labor cost for the contract year

And rows as follows:

Equipment

Materials

Travel

Training

Other Direct Costs (ODC)

Total non-labor

Total Task Order Value

Also, in tab labeled “Summary (all subtasks)” containing TOP Monthly Cost Estimate data

Title “Change (i.e. Current - Previous) for TO ZZZ for Contract Year – X"

With columns a. through k. and associated rows

Also, in tab labeled “Summary (all subtasks)” containing TOP Monthly Cost Estimate data

Title “Prior Approved Cost for Task Order ZZZ for Contract Year - X "

With columns a. through k. and associated rows

TAB labeled “Subtask-1” containing TOP Monthly Cost Estimate data

Title “Current (Or Proposed TOP) for Task Order ZZZ for Contract Year - X”

With columns a. through k. and associated rows

TAB labeled “Subtask-1” containing TOP Monthly Cost Estimate data

Title “Change (i.e. Current - Previous) for TO ZZZ for Contract Year – X"

With columns a. through k. and associated rows

TAB labeled “Subtask-1” containing TOP Monthly Cost Estimate data

Title “Prior Approved Cost for Task Order ZZZ for Contract Year - X”

With columns a. through k. and associated rows

TAB labeled “Subtask-2” containing TOP Monthly Cost Estimate data

Title “Current (Or Proposed TOP) for Task Order ZZZ for Contract Year - X”

With columns a. through k. and associated rows

TAB labeled “Subtask-2” containing TOP Monthly Cost Estimate data

Title “Change (i.e. Current - Previous) for TO ZZZ for Contract Year – X"

With columns a. through k. and associated rows

TAB labeled “Subtask-2” containing TOP Monthly Cost Estimate data

Title “Prior Approved Cost for Task Order ZZZ for Contract Year - X

With columns a. through k. and associated rows

TAB labeled “Subtask-3” containing TOP Monthly Cost Estimate data

Etc.

Repeat for each TO in a new spreadsheet.

TOP Monthly Cost Estimate Spreadsheet Example File:

- Transfer Holding Status

The ATOMS Suite tracks the status of the transfer of funds for each subtask and produces a “Transfer Holding Status” spread sheet in Excel format.

Note: Transfer Holding Status requirements can be found in Attachment J-8, Section 4, AFT-11, Section 6, AR-10, and Section 7, Transfer Status & Unapproved Transfer Reports.

Transfer Holding Status Spread Sheet Example File:

- Unapproved Transfers

The ATOMS Suite tracks the status of unapproved transfers and produces an “Unapproved Transfer” spreadsheet in excel format (essentially identical to the “Transfer Holding Status” report but utilized at different point in the AFT process).

Note: Unapproved Transfer requirements can be found in Attachment J-8, Section 4, AFT-4, AFT-12, Section 6, AR-10, and Section 7 Transfer Status & Unapproved Transfer Reports.

Unapproved Transfer Spread Sheet Example File:

- Work Year Equivalent (WYE) Projections Report

The ATOMS Suite tracks the WYE projections and can produce a report in several formats (for differing Government uses/users) as a spreadsheet in Excel format.

Note: WYE Projection requirements can be found in Attachment J-8, Section 4, AFT-8, Section 6, AR-7.1, AR-7.2, and Section 7 WYE Projections Report.

WYE Projection Spreadsheet Example File:

# ATTACHMENT L-9

Small Business (SB) Proposed Goals

The following is an example of subcontracting goals, relative to both contract value and subcontract value, for a contract proposed at $100M with estimated subcontracts of $50M:

|  | Column A | Column B | Column C |
| --- | --- | --- | --- |
| Business Category | Goal as Percent of Contract Value ($100M) | Dollar Value to be Subcontracted per Category | Goal as Percent of Subcontracting Value ($50M) |
| Small Business (SB) | 25 percent | $25,000,000 | 50 percent |
| Large Business (LB) | n/a | $25,000,000 | 50 percent |
| Total Dollars to be Subcontracted | n/a | $50,000,000 | 100 percent |
| The following small business subcategories do not necessarily add up to the percentage and dollar amount in the “Small Business” category above, since some small businesses do not fall into any of the subcategories below, while others will fall into more than one subcategory below. |  |  |  |
| Subcategories of Small Business |  |  |  |
| Women-Owned Small Business (WOSB) | 9 percent | $9,000,000 | 18 percent |
| Small Disadvantaged Business (SDB) | 5.5 percent | $5,500,000 | 11 percent |
| Veteran-Owned Small Business (VOSB) | 2.5 percent | $2,500,000 | 5 percent |
| Service-Disabled Veteran-Owned Small Business (SDVOSB) | 1.5 percent | $1,500,000 | 3 percent |
| HUBZone (HBZ) Small Business | 1.5 percent | $1,500,000 | 3 percent |
| Historically-Black Colleges and Universities /Minority Institutions (HBCU/MI) | 1.5 percent | $1,500,000 | 3 percent |

It is recommended that Offerors first complete Column A by entering the percentage goal the Offeror proposes to subcontract to each business category and subcategory.

To complete Column B, multiply the percentage goal in Column A by the total contract value of the proposal. In the example above, Column A for Veteran-Owned Business Concerns = 2.5 percent multiplied by $100,000,000, or $2,500,000.

To complete column C, divide the corresponding amount in Column B by the amount in the “Total Dollars to be Subcontracted” cell in Column B. In the example above, Column C for Women-Owned Small Businesses = $9,000,000 divided by $50,000,000, or 18 percent.

NOTE: The “Total Dollars to be Subcontracted” amount in Column C will always be that category divided by itself (100 percent if any dollars are subcontracted).

|  | Column A | Column B | Column C |
| --- | --- | --- | --- |
| Business Category | Goal as Percent of Contract Value ($TBP* M) | Dollar Value to be Subcontracted per Category | Goal as Percent of Subcontracting Value ($TBP M) |
| Small Business (SB) Concerns | TBP% | $TBP | TBP% |
| Large Business (LB) Concerns | n/a | $TBP | TBP% |
| Total Dollars to be Subcontracted | n/a | $TBP | TBP% |
| The following small business subcategories do not necessarily add up to the percentage and dollar amount in the “Small Business Concerns” category above, since some small businesses do not fall into any of the subcategories below, while others will fall into more than one subcategory below. |  |  |  |
| Subcategories of Small Business Concerns |  |  |  |
| Women-Owned Small Business (WOSB) Concerns | TBP% | $TBP | TBP% |
| Small Disadvantaged Business (SDB) Concerns | TBP% | $TBP | TBP% |
| Veteran-Owned Small Business (VOSB) Concerns | TBP% | $TBP | TBP% |
| Service-Disabled Veteran-Owned Small Business (SDVOSB) Concerns | TBP% | $TBP | TBP% |
| HUBZone (HBZ) Small Business Concerns | TBP% | $TBP | TBP% |
| Historically-Black Colleges and Universities (HBCU)/Minority Institutions | TBP% | $TBP | TBP% |

*To Be Proposed

# ATTACHMENT L-10

Example Surveys of ESSCA-II Customers

1.0 Initiator Performance Survey

The surveys in this attachment are provided as examples of historical or contemplated surveys that can be used in conjunctions with the Performance Requirements Summary (Attachment J-3) and the Award Fee Evaluation Plan (Attachment J-4).

2.0 Initiator Performance Survey

The survey is normally conducted during the 2nd and 4th quarter of the Contract Year.  Each Task Order or Delivery Order Initiator will be surveyed.

| ## Task Number____________________ Name (of submitter):________________ |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Unsatisfactory | Satisfactory | Good | Very Good | Excellent | ## N/A |
| 2 | Task Order Plan | U | S | G | VG | E | NA |
|  | Contractor demonstrated a thorough understanding of task requirements and Task Order Plans reflected reasonable approaches to meet Task Order requirements |  |  |  |  |  |  |
|  | Skill level and expertise supplied by the Contractor were commensurate with skills required to meet Task Order objectives |  |  |  |  |  |  |
|  | Contractor was flexible and responsive to changes and changing priorities reflected in Task Order revisions or through Technical Direction |  |  |  |  |  |  |
|  | 1: COMMENTS List specific Positives & Negatives on Task Order Planning |  |  |  |  |  |  |
| Comment 1 |  |  |  |  |  |  |  |
| Comment 2 |  |  |  |  |  |  |  |
| Comment 3 |  |  |  |  |  |  |  |
| Comment 4 |  |  |  |  |  |  |  |
| Comment 5 |  |  |  |  |  |  |  |

| 3 | Task Order Technical Performance | U | S | G | VG | E | NA |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Task Order Deliverables met expectations and were delivered in a timely manner. Schedule and milestones were met. |  |  |  |  |  |  |
|  | Contractor personnel were effective, cooperative, and professional interfacing, collaborating, and teaming with others |  |  |  |  |  |  |
|  | Contractor developed innovations or exceeded requirements to realize substantial improvements in schedule/quality/business relations of product deliverables. See Question #34 for innovations affecting cost. |  |  |  |  |  |  |
|  | 2: COMMENTS List specific Positives & Negatives on Task Order Technical Performance: |  |  |  |  |  |  |
| Comment 1 |  |  |  |  |  |  |  |
| Comment 2 |  |  |  |  |  |  |  |
| Comment 3 |  |  |  |  |  |  |  |
| Comment 4 |  |  |  |  |  |  |  |
| Comment 5 |  |  |  |  |  |  |  |

| 4 | Contract Management | U | S | G | VG | E | NA |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Contractor demonstrates a proactive approach to keep customer informed and to provide timely solutions to problems, and concerns affecting the task |  |  |  |  |  |  |
|  | Contractor demonstrates flexibility; easily adapts to change (e.g., changes in priority, task content, reassignment, organization) |  |  |  |  |  |  |
|  | Contractor is Strategic in workforce planning, and in acquiring and maintaining competent personnel |  |  |  |  |  |  |
|  | 4: COMMENTS List specific Positives & Negatives on Contract Management: |  |  |  |  |  |  |
| Comment 1 |  |  |  |  |  |  |  |
| Comment 2 |  |  |  |  |  |  |  |
| Comment 3 |  |  |  |  |  |  |  |
| Comment 4 |  |  |  |  |  |  |  |
| Comment 5 |  |  |  |  |  |  |  |

| 5 | Safety/ Policy Compliance | U | S | G | VG | E | NA |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Contractor Employees demonstrated a culture of Safety and complied with MSFC safety policies and procedures. |  |  |  |  |  |  |
|  | Contractor Employees complied with contract provisions, clauses, and pertinent NASA/MSFC/Federal/State and local regulations, including MSFC Security Policies and actively protected MSFC/NASA intellectual property and assets |  |  |  |  |  |  |
|  | 3: COMMENTS List specific Positives & Negatives on Safety/ Policy Compliance: |  |  |  |  |  |  |
| Comment 1 |  |  |  |  |  |  |  |
| Comment 2 |  |  |  |  |  |  |  |
| Comment 3 |  |  |  |  |  |  |  |
| Comment 4 |  |  |  |  |  |  |  |
| Comment 5 |  |  |  |  |  |  |  |

| 6 | Cost Control | U | S | G | VG | E | NA |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Initial estimate of resources to successfully deliver/complete task/sub-element product(s) does not require modification (when no changes to requirements, deliverables, schedules, or priorities are requested by the Government) |  |  |  |  |  |  |
|  | Contractor has offered innovative or creative solutions to reduce Cost in Task Order performance or management |  |  |  |  |  |  |
|  | 5: COMMENTS List specific Positives & Negatives on Cost Control: |  |  |  |  |  |  |
| Comment 1 |  |  |  |  |  |  |  |
| Comment 2 |  |  |  |  |  |  |  |
| Comment 3 |  |  |  |  |  |  |  |
| Comment 4 |  |  |  |  |  |  |  |
| Comment 5 |  |  |  |  |  |  |  |

| 7 | Subcontract Management | Unknown or N/A | Negative Impact | Neutral | Positive Impact |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | The utilization of small business affected the Contractor’s performance on my Task Order. |  |  |  |  |  |  |
|  | 6: COMMENTS List specific Positives & Negatives on Subcontract Management |  |  |  |  |  |  |
| Comment |  |  |  |  |  |  |  |

| P/N/O | 8: GENERAL COMMENTS Add any additional comments you would like to make related to Assessing the Contractor’s Performance |
| --- | --- |
| Comment 1 |  |
| Comment 2 |  |
| Comment 3 |  |
| Comment 4 |  |
| Comment 5 |  |

| P/N/O | 9: Bonus Question (New): (Optional) Please provide any feedback or areas of improvement for how the COR and/or MSFC In General Administers The Contract. This feedback will not be provided to ESSCA but will be reviewed internally by the COR. |
| --- | --- |
| Comment |  |

3.0 Resource Analyst Performance Survey

The survey of Resource Analysts is conducted in parallel with the Initiator Surveys (section 2.0).  As with that survey this RA survey is normally conducted during the 2nd and 4th quarter of the Contract Year.

|  | - The content and quality of the CONTRACTOR-produced financial products meets my needs for planning and tracking resources at the task and sub-task levels. | Strongly Disagree | Disagree | Neutral | Agree | Strongly Agree | NA |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Estimates in the Task Order/Delivery Order Plan |  |  |  |  |  |  |
|  | Financial (cost and WYE reports) in the ATOMS Suite |  |  |  |  |  |  |
|  | The 533 and 533M Supplement |  |  |  |  |  |  |
|  | - COMMENTS List specific Positives & Negatives to illustrate the above ratings |  |  |  |  |  |  |
| Comment1 |  |  |  |  |  |  |  |
| Comment2 |  |  |  |  |  |  |  |
| Comment3 |  |  |  |  |  |  |  |

|  | - During the current period, the CONTRACTOR cost performance (plan v/s actual) has been: | Excellent | Very Good | Good | Satisfactory | Unsatisfactory | NA |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Estimates in the Task Order/Delivery Order Plan |  |  |  |  |  |  |
|  | Financial (cost and WYE reports) in the ATOMS Suite |  |  |  |  |  |  |
|  | The 533M and 533M Supplement |  |  |  |  |  |  |
|  | - COMMENTS List specific Positives & Negatives to illustrate the above ratings |  |  |  |  |  |  |
| Comment1 |  |  |  |  |  |  |  |
| Comment2 |  |  |  |  |  |  |  |
| Comment3 |  |  |  |  |  |  |  |

|  | - Have you discussed any negatives/issues with the Task Order Initiator or Performance Monitor | Yes/No |
| --- | --- | --- |
|  | - If you have any suggestions for improvements in the GOVERNMENT products and processes that would improve your interactions with the ESSCA II Contract, please record those here. |  |
| Comment |  |  |

4.0 Customer Satisfaction Survey

The Customer Satisfaction Survey is normally conducted at the end of the first and third quarter of the Contract Year.  Each Task Initiator, Performance Monitor, and active Resource Analyst, along with the COR, CO, and SMA Monitor will be surveyed.

|  |  | Unsatisfactory | Satisfactory | Good | Very Good | Excellent | ## N/A |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Customer Satisfaction | U | S | G | VG | E | NA |
|  | - My overall evaluation of ESSCA II performance during this timeframe is: |  |  |  |  |  |  |
|  | 2: COMMENTS Provide any feedback to illustrate the above Adjective. If the selected adjective is either Unsatisfactory or Satisfactory, a comment MUST be entered, to submit the survey. |  |  |  |  |  |  |
| Comment |  |  |  |  |  |  |  |

# ATTACHMENT L-11

SF 1408 PREAWARD SURVEY OF PROSPECTIVE

CONTRACTOR ACCOUNTING SYSTEM

- Mark “X” in the appropriate column.

- On Page 2, provide a narrative describing how the current accounting system supports your response to each item. Be as descriptive as necessary.

- Answer the questions on page 3.

| Contractor Name: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Point of Contact: (Name/Ph #/email) |  |  |  |  |  |
| CAGE Code: |  |  |  |  |  |
| UEI: |  |  |  |  |  |
|  |  | Yes | No | N/A | Note |
| 1. Is the accounting system in accord with generally accepted accounting principles? |  |  |  |  | 1 |
| 2. ACCOUNTING SYSTEM PROVIDES FOR: |  |  |  |  |  |
| a. Proper segregation of direct costs from indirect costs. |  |  |  |  | 2 |
| b. Identification and accumulation of direct costs by contract. |  |  |  |  | 3 |
| c. A logical and consistent method for the allocation of indirect costs to intermediate and final cost objectives. (A contract is final cost objective.) |  |  |  |  | 4 |
| d. Accumulation of costs under general ledger control. |  |  |  |  | 5 |
| e. A timekeeping system that identifies employees' labor by intermediate or final cost objectives. |  |  |  |  | 6 |
| f. A labor distribution system that charges direct and indirect labor to the appropriate cost objectives. |  |  |  |  | 7 |
| g. Interim (at least monthly) determination of costs charged to a contract through routine posting of books of account. |  |  |  |  | 8 |
| h. Exclusion from costs charged to Government contracts of amounts which are not allowable in terms of FAR 31, Contract Cost Principles and Procedures, or other contract provisions. |  |  |  |  | 9 |
| i. Identification of costs by contract line item and by units (as if each unit or line item were a separate contract) if required by the proposed contract. |  |  |  |  | 10 |
| j. Segregation of preproduction costs from production costs. |  |  |  |  | 11 |
| 3. Accounting system provides financial information: |  |  |  |  |  |
| a. Required by contract clauses concerning limitation of cost (FAR 52.232-20 and 21) or limitation on payments (FAR 52.216-16). |  |  |  |  | 12 |
| b. Required to support requests for progress payments. |  |  |  |  | 13 |
| - Is the accounting system designed, and are the records maintained in such a manner that adequate, reliable data are developed for use in pricing follow-on acquisitions? |  |  |  |  | 14 |
| - Is the accounting system currently in full operation? (If not, describe in Page 2 narrative which portions are (1) in operation, (2) set up, but not yet in operation, (3) anticipated, or (4) nonexistent.) |  |  |  |  | 15 |

Instruction: Use this section to explain how the current accounting system supports your response to each item. If a response is N/A provide further explanation. Use as much space as needed. Provide references to current policies and procedures if applicable.

| Note | Narrative |
| --- | --- |
| 1 |  |
| 2 |  |
| 3 |  |
| 4 |  |
| 5 |  |
| 6 |  |
| 7 |  |
| 8 |  |
| 9 |  |
| 10 |  |
| 11 |  |
| 12 |  |
| 13 |  |
| 14 |  |
| 15 |  |

PLEASE ANSWER ALL QUESTIONS BELOW:

ARE YOU PLANNING ON BIDDING ON COST TYPE CONTRACTS? (YES/NO)

ARE YOU READY FOR A DCAA AUDIT? (YES/NO)

HAVE YOU READ THE REQUIREMENTS IN THE SF1408? (YES/NO)

HAVE YOU READ THE "Information for Contractors" DOCUMENT ON DCAA's WEBSITE (http://www.dcaa.mil/)? (YES/NO)

PLEASE IDENTIFY THE DCAA OFFICE THAT IS COGNIZANT OVER YOUR COMPANY

(Found on DCAA's website (http://www.dcaa.mil/)

PLEASE IDENTIFY YOUR COMPANY’S POINT OF CONTACT (Name/ph #/ email)

If an Outside CPA/Consultant/Non-DoD agency has reviewed your Accounting System, please provide a copy of the Report.

[Insert name and title of individual responsible for design of the accounting system]

Name: 	Signature:

Title: 	  Date:

Contractor:____________________________________________________________

# SECTION M - EVALUATION FACTORS FOR AWARD

FAR PROVISIONS INCORPORATED BY REFERENCE

| Number | Title | Effective Date |
| --- | --- | --- |
| 52.217-5 | Evaluation of Options | SEP 2025 (DEVIATION) |

PROSPECTIVE CONTRACTOR RESPONSIBILITY AND ELIGIBILITY STANDARDS (OCT 2021)

(a) The procedures for determining whether prospective contractors and subcontractors are responsible are set forth in Federal Acquisition Regulation (FAR) Subpart 9.1 and NASA FAR Subpart 1809.1. Failure by the Offeror to affirmatively demonstrate adequate compliance with the general standards of prospective contractor responsibility at FAR 9.104-1, and any special standards established for this acquisition under FAR 9.104-2, will result in a determination of non-responsibility. As with all aspects of prospective contractor responsibility, a finding of non-responsibility can be made at any time prior to contract award. Per FAR 9.103(b), if the prospective contractor is a small business concern, responsibility will be determined in accordance with Subpart 19.6, Certificates of Competency and Determinations of Responsibility. If the prospective contractor is a Section 8(a) participant, see Subpart 19.8.

(b) Additional requirements for eligibility have been established for this acquisition. The Government may communicate with Offerors about the eligibility requirement(s) identified below outside of the evaluation process. This communication does not constitute negotiations as identified in FAR 15.204-2. If the following eligibility requirements cannot be made acceptable to the Government, the Offeror will be considered ineligible for award:

Organizational Conflict of Interest (OCI) Plan in accordance with the Notice of Potential Organizational Conflicts of Interest in Section L and FAR 9.504. The proposed OCI plan shall be consistent with all other areas of the proposal. Material inconsistencies between the plan and other proposal areas may render the proposal invalid, resulting in an unacceptable proposal that is ineligible for award.

(End of text)

BASIS FOR AWARD – GENERAL (JAN 7 2026)

(a)  This competitive acquisition will be conducted in accordance with FAR Part 15 and NASA FAR Supplement (NFS) Part 1815. Offers that fail to comply with the solicitation’s detailed proposal preparation instructions regarding format and content may be considered nonresponsive and rejected, rendering the offer ineligible for award. A best value tradeoff process will be performed between the factors of Mission Suitability, Cost, and Past Performance. In accordance with FAR Subpart 15.104(a), the relative importance of these factors is: As individual factors, the Mission Suitability factor is more important than the Past Performance factor which is more important than the Cost factor. Mission Suitability and Past Performance, when combined, are significantly more important than Cost.

(b)  Any clarifications conducted to resolve minor or clerical errors, address the relevance of past performance information, or respond to adverse past performance information to which the Offeror has not previously had an opportunity to respond will not constitute negotiations in accordance with FAR Subpart 15.202(a)(2).

(c)  Award will be contingent upon the contracting officer’s affirmative determination of responsibility in accordance with FAR Subpart 9.104.

(d)  Source Evaluation Board (SEB)

The SEB was appointed by the source selection authority (SSA) to evaluate the offers submitted in response to this solicitation. The Recorder duties of the SEB are performed by an employee of Seventh Sense Consulting, LLC.

(End of provision)

FACTOR I - MISSION SUITABILITY VOLUME EVALUATION

(a)  In accordance with FAR Subpart 15.3, the Government will evaluate the Offeror’s demonstrated understanding of the Mission Suitability subfactor requirements and approach for accomplishing those requirements, the appropriateness of the Offeror’s proposed resources, and associated programmatic risk. A lack of resource realism may adversely affect the Offeror's Mission Suitability score and result in cost realism adjustments under the Cost factor. The Government will validate the consistency between all proposal volumes and any inconsistencies identified may indicate a lack of understanding and adversely impact the Offeror’s adjectival rating(s) and score. Only that information provided within the proposal will be evaluated; any reference to previously submitted information, if any, will be considered only to the extent the information is resubmitted as part of the proposal. Information incorporated by reference will not be considered or evaluated.

Subfactor A: Technical and Management

MTA1: Management Approach

NASA will evaluate the proposed management approach.

MTA2: Customer Satisfaction and Delivery of Quality Products and Services

NASA will evaluate the proposed approach for ensuring customer satisfaction and delivery of quality products and services.

MTA3: Teaming and Organizational Structure

NASA will evaluate the proposed teaming and organizational structure.

MTA4: ATOMS Suite of Tools

NASA will evaluate the proposed approach for implementation of an ATOMS Suite of Tools, including responses to the ATOMS Suite of Tools requirements matrix.

MTA5: Phase-In Plan

NASA will evaluate the proposed Phase-in Plan.

MTA6: End-Item Deliverables

NASA will evaluate the proposed approach for meeting requests for various end-item deliverables.

MTA7: Pursuits Culture and Partnering Approach

NASA will evaluate the proposed pursuits culture and partnering approach.

MTA8: No-cost Innovations

NASA will evaluate proposed no-cost innovations.

Subfactor B: Workforce Compensation, Sustainment and Flexibility

WCSF1: Workforce Compensation and Sustainment

NASA will evaluate the proposed approach for workforce compensation and sustainment. NASA will consider the feasibility of the Offeror’s compensation and sustainment approach to maintain program continuity and allow for uninterrupted high-quality work to satisfy requirements and services delineated in the PWS. Supporting documentation, historical data and market data for direct labor rates and fringe benefit costs, may be utilized when evaluating the feasibility of the compensation proposed. Compensation that is unrealistically low or not in reasonable relationship to the various labor categories, since it may impair the Contractor’s ability to attract and retain competent employees, may be viewed as evidence of failure to comprehend the complexity of the contract requirements. NASA will also evaluate the proposed workforce compensation for consistency with other information contained elsewhere in the Offeror’s proposal. Any inconsistencies could negatively impact the evaluation of the compensation and sustainment approach.

WCSF2: Workforce Flexibility

NASA will evaluate the proposed approach for workforce flexibility.

WCSF3: Essential Personnel

NASA will evaluate proposed essential personnel.

Subfactor C: Small Business (SB)

SB1: Small Business Subcontracting Plan

NASA will evaluate the proposed Small Business Subcontracting Plan.

SB2: Small Business Engagement

NASA will evaluate proposed Small Business Engagement Plan.

(b) Subfactors will be numerically weighted and scored in accordance with the 1,000-point scale provided below.

| Subfactor | Points |
| --- | --- |
| Management and Technical Approach | 450 |
| Workforce Sustainment and Total Compensation | 400 |
| Small Business | 150 |
| Total | 1,000 |

(c)	In accordance with FAR 15.001, weaknesses, significant weaknesses, and deficiencies will be assessed based on the following definitions:

Weakness means a flaw in the proposal that increases the risk of unsuccessful contract performance.

Significant weakness in the proposal is a flaw that appreciably increases the risk of unsuccessful contract performance.

Deficiency is any part of an offer that does not conform to a material requirement of a RFP. A material requirement is one that affects price, quantity, quality, or delivery, or that the RFP requires to be met at the time of proposal submission. Additionally, strengths and significant strengths will be assessed based on the following definitions:

Strength is an aspect of the proposal that will have some positive impact on the successful performance of the contract.

Significant strength is some aspect of the proposal that greatly enhances the potential for successful contract performance.

Adequate is an aspect of the proposal that neither increases nor decreases the likelihood of successful contract performance.

(d) The Government will assign adjectival ratings and numerical scores for each subfactor using the adjectival ratings, definitions, and percentile ranges set forth below.

| Adjectival Rating | Definitions | Percentile Range |
| --- | --- | --- |
| Excellent | A comprehensive and thorough proposal of exceptional merit with one or more significant strengths. No deficiency or significant weakness exists. | 91-100 |
| Very Good | A proposal having no deficiency and which demonstrates over-all competence. One or more significant strengths have been found, and strengths outbalance any weaknesses that exist. | 71-90 |
| Good | A proposal having no deficiency and which shows a reasonably sound response. There may be strengths or weaknesses, or both. As a whole, weaknesses not off-set by strengths do not significantly detract from the offeror’s response. | 51-70 |
| Fair | A proposal having no deficiency and which has one or more weaknesses. Weaknesses outbalance any strengths. | 31-50 |
| Poor | A proposal that has one or more deficiencies or significant weaknesses that demonstrate a lack of overall competence or would require a major proposal revision to correct. | 0-30 |

(e)  The Government will establish a total Mission Suitability factor numerical score by adding all of the subfactor points assessed. A summary adjectival rating will not be assigned for this factor.

(End of text)

FACTOR II – COST EVALUATION (JAN 13 2026)

(a)  Definitions: Offerors should refer to FAR 2.101(b) for a definition of “cost realism” and to FAR 15.404-3 for a discussion of "cost realism analysis” and “probable cost.”

(b) Consistency between the Mission Suitability factor and the Cost factor volumes will be considered in determining if the Offeror’s proposed costs are reasonable and realistic. Additionally, failure by an Offeror to provide all required EPM data (e.g., indefinite-delivery, indefinite-quantity (IDIQ) labor rates for all labor categories for all years of performance, for all Centers) could adversely impact the Offeror’s Mission Suitability score or result in a determination that the proposal is unacceptable (see NFS 1815.108-71).

(c)  Offeror's Cost, Fee, and Phase-in Price

- The Offeror’s proposed cost, to include the Offeror’s fully burdened IDIQ labor rates will be assessed to determine reasonableness and realism in accordance with FAR 15.202(d), Cost or price evaluation; 15.404-1, Price analysis; and 15.404-3, Cost realism analysis. This factor, although not numerically scored, is relevant in determining the Offeror’s understanding of the requirements of the solicitation and its resource requirements. The proposed Phase-in services price performance period, established as a separate firm-fixed-price (FFP) contract line-item number (CLIN) within the IDIQ value, will be performed concurrent with the incumbent contract. No probable cost adjustments will be made to the proposed FFP CLIN value.

- The Offeror’s proposed and probable costs for the contract requirements will be established as the sum of (1) the phase-in services price; (2) an IDIQ value using the Offeror-provided fully burdened rates applied to a pre-populated estimate of labor hours for each labor category, for each location, for the contract period of performance, including all options; (3) a calculated value using the Offeror-provided Other Direct Cost Indirect Rates applied to a pre-populated cost estimate for each location, for the contract period of performance, including all options; (4) calculation of fee based on Government determined award fee/fixed fee formula applied to the total cost before fee (See EPM Tab A-1, Summary of Total Cost); and (5) a calculated value for the six-month option to extend services period (i.e., FAR 52.217-8) determined by the Government by prorating the cost proposed for the last year of services.

- The proposed fee will not be adjusted but will be included in the probable cost in the amount proposed.

(d)  Cost information provided in this volume will constitute the Offeror's proposal submission for cost comparison purposes.  If inconsistencies are identified by the Government between this volume and Volume IV - Contract, the contract will be revised prior to execution by the contracting officer to reflect the values specified in the Cost volume.

(e) In addition, the Government will evaluate the adequacy of the accounting system as determined by the cognizant administrative office for accumulating and reporting incurred costs.

(End of provision)

FACTOR III PAST PERFORMANCE VOLUME EVALUATION (JAN 7 2026)

(a) In accordance with FAR 15.202(c), the Offeror’s past performance, including relevant federal, state, and local government and private contracts, and the past performance of any proposed subcontractors and individual joint venture partners, if applicable, will be evaluated. This evaluation will be based on the information provided by the Offeror in their Past Performance volume. However, the Government will also consider the Contractor Performance Assessment Reporting System (CPARS) database records, completed past performance questionnaires, and any other relevant information obtained independently by the Government. Any Offeror rebuttals, if applicable, regarding adverse past performance information to which the Offeror has not previously had an opportunity to respond will also be made part of the evaluation record and included in the evaluation. Information provided to, or obtained by the Government, will be utilized to assess the relevant aspects of each Offeror's record of performing services or delivering products similar in size, content, and complexity in correlation to the requirements of this acquisition.

(b) In determining the overall relevancy of individual referenced contracts, each referenced contract will be evaluated in the order of size, content, and complexity. If a referenced contract is determined to be not relevant in either size, content, or complexity, it will be determined not relevant overall and will not be further evaluated.  NASA reserves the right to evaluate past performance referenced contracts for subcontractors other than major subcontractors that have the potential to impact performance of the proposed contract. As part of its confidence level assessment, the Government will consider the past performance of other entities (e.g., parent, affiliate) where meaningful involvement is clearly described; however, the Government is not obligated to assess similar impact on the offeror’s ability to successfully perform the required effort as those references performed by the prime offeror. The Government may also consider other factors that contribute to overall confidence such as the breadth of relevant coverage across the applicable PWS elements and demonstrated relevant performance as a prime contractor. If an Offeror is a new joint venture (JV) without a past performance record, past performance will be evaluated for each individual JV partner for which a referenced contract is submitted, in accordance with the relevancy thresholds established for the Offeror (see also 13 C.F.R. § 124.513(f)).

Participation of an individual JV partner or Offerors for performance in another, unpopulated, JV will be evaluated provided that the entity’s effort meets established relevancy criteria. Quality of performance will be assessed based on the quality of the JV as a whole.

Participation of an individual JV partner or Offerors for performance as part of another, populated, JV will be evaluated provided the entity’s involvement constitutes a sufficient role in the populated JV for the Government to consider the entirety of the referenced populated JV performance in the evaluation. Quality of performance will be assessed based on the quality of the JV as a whole.

The Government may consider whether past performance references submitted either as unpopulated or populated JVs are reasonably predictive of the Offeror’s performance under the awarded contract.

References for protégé members of any proposed mentor-protégé joint venture, HUBZone members of any HUBZone joint venture, and 8(a) participants of any 8(a) joint venture will be evaluated in accordance with the relevancy thresholds established for proposed subcontractors (see 13 C.F.R. § 125.8(e), 13 C.F.R. § 126.616(f), and 13 C.F.R. § 124.513(f), respectively). Parent or affiliate references for the Offeror will be held to the relevancy thresholds established for the Offeror.

(c)  The Offeror’s OSHA reportable injury rates (Days Away From Work Injury or Illness (DAFWII) and Total Case Rate (TCR)) will be evaluated. The DAFWII and TCR will be segregated by North American Industry Classification System (NAICS) code for each referenced contract and evaluated by averaging the DAFWII and TCR data by the applicable NAICS code for the last three years of performance. These averages will be compared to the latest available Department of Labor (DOL) Bureau of Labor Statistics (BLS) DAFWII and TCR national averages for the applicable NAICS code.

(d)  Findings may be assessed in accordance with the definitions provided in the Agency provision entitled “Factor I- Mission Suitability Volume Evaluation,” paragraph (c). Additionally, an aspect of the proposal that neither increases nor decreases the likelihood of successful contract performance will be deemed adequate.

(e)  This factor will not be numerically scored; however, Offerors will be assigned a confidence rating as follows:

Very High Level of Confidence

The Offeror’s relevant past performance is of exceptional merit and is very highly pertinent to this acquisition, indicates exemplary performance in a timely, efficient, and economical manner and very minor (if any) problems with no adverse effect on overall performance.  Based on the Offeror’s performance record, there is a very high level of confidence that the Offeror will successfully perform the required effort.  (One or more significant strengths exist.  No significant weaknesses exist.)

High Level of Confidence

The Offeror’s relevant past performance is highly pertinent to this acquisition; demonstrating very effective performance that would be fully responsive to contract requirements.  Offeror’s past performance indicates that contract requirements were accomplished in a timely, efficient, and economical manner for the most part, with only minor problems that had little identifiable effect on overall performance.  Based on the Offeror’s performance record, there is a high level of confidence that the Offeror will successfully perform the required effort.  (One or more significant strengths exist.  Strengths outbalance any weakness.)

Moderate Level of Confidence

The Offeror’s relevant past performance is pertinent to this acquisition, and it demonstrates effective performance.  Performance was fully responsive to contract requirements; there may have been reportable problems, but with little identifiable effect on overall performance.  Based on the Offeror’s performance record, there is a moderate level of confidence that the Offeror will successfully perform the required effort.  (There may be strengths or weaknesses, or both.)

Low Level of Confidence

The Offeror’s relevant past performance is at least somewhat pertinent to this acquisition, and it meets or slightly exceeds minimum acceptable standards.  Offeror achieved adequate results; there may have been reportable problems with identifiable, but not substantial, effects on overall performance.  Based on the Offeror’s performance record, there is a low level of confidence that the Offeror will successfully perform the required effort.  Changes to the Offeror’s existing processes may be necessary in order to achieve contract requirements.  (One or more weaknesses exist.  Weaknesses outbalance strengths.)

Very Low Level of Confidence

The Offeror’s relevant past performance does not meet minimum acceptable standards in one or more areas; remedial action was required in one or more areas.  Performance problems occurred in one or more areas which, adversely affected overall performance.  Based on the Offeror’s performance record, there is a very low level of confidence that the Offeror will successfully perform the required effort.  (One or more deficiencies or significant weaknesses exist.)

Neutral

In the case of an Offeror without a record of relevant past performance or for whom information on past performance is not available, the Offeror may not be evaluated favorably or unfavorably on past performance (see FAR 15.202(c)(1)).

(f)  Past performance information identified above, along with the overall confidence level assigned to each Offeror, will be reported to the source selection authority.

(End of provision)

[End of Section]